| MPG |  |  | List of Critical Projects | Strategy Statement |  |  | Prioritized List of Gaps and Justifications |  | RPA Recommendations And Other Prioritized Recommendations or consolidations |  | Prioritized List of current projects continued/modified and/or New Funding Proposals with estimated costs |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| (A) |  | (B) |  | (C) |  | (D) |  | (E) |  | (F) |  |
| Snake River Steelhead DPS |  |  |  |  |  |  |  |  |  |  |  |
| DPS WIDE | 199602000, 199005500, 200500200, LSRCP hatchery evaluations, Mainstem harvest monitoring, LSRCP M&E IDFG (harvest monitoring), WDFW harvest monitoring, ODFG harvest monitoring, NPT harvest monitoring, 198712700, 199701501 CRTIFC Kelt Reconditioning, 198909600 |  |  | Status and Trend (JAH REORGANIZED TO FOLLOW CHS STRUCURE. ONLY MINOR CONTENT CHANGES IN HABITAT SECTION) Assess and maintain population status and trends using Viable Salmonid Population (VSP) metrics and TRT viability criteria. - High precision status and trend data (includes fish in and fish out) in at least one population per life history type (summer vs winter run) per MPG. - Estimation of adult and juveniles for life cycle monitoring (SAR, smolts per spawner, adult productivity). Accurate annual estimates with target CVs of 15% or less. (This recognizes that precision needs will vary from analysis to analysis , eg viability vs small freshwater productivity analysis) Due to population specific sampling challenges high intensity/precision sampling opportunities are limited; . - Select populations for high precision monitoring based on maximum synergy between BiOp RPA requirements, TRT must have populations, IMWs (habitat effectiveness monitoring), accord monitoring, hatchery effectiveness monitoring, representativeness of MPG populations, and multiple specie coverage. Initial recommendation for candidate streams with high precision monitoring are MF Salmon (Big Creek), Asotin, South Fork Salmon River, Lemhi River, Secesh River, Imnaha River, Lolo Creek, and Joseph Creek. - High precision estimation of fish reaching Lower Granite Dam via run-reconstruction estimates generated from sub-sampling (trapping) fish in the Lower Granite Dam adult ladder. - Estimation of adult and juveniles for life cycle monitoring (SAR, smolts per spawner, adult productivity) at the ESU scale (aggregate SAR for Snake Basin) with a CV of 15% or less. - Establish Snake River Basin Annual run-reconstruction of hatchery returns, harvest, and escapement to known and unknown population areas to provide timely annual run-reconstruction (abundance and age structure) of steelhead escapement to Lower Granite Dam; including description of ultimate disposition of hatchery steelhead upstream of Lower Granite dam. Ultimate disposition alternatives for hatchery-origin fish include; harvest, hatchery rack collections, spawners to known areas, and spawners to unknown areas. Analyses and integrates data collection from numerous ongoing projects - Sstatus and trend data in every population per MPG (including populations with high precision monitoring). Lower precision will be acceptable for management in these populations. - Low precision achieved by partitioning Lower Granite Dam escapement to MPGs (and populations as able) using Genetic Stock Identification (GSI) to achieve accurate annual estimates and measure CVs Use scale samples to estimate age structure at the MPG and population scale. Productivity estimates (smolts per adults and adult to adult) can be made at the MPG and population scale. - Validate GSI results with radio and/or PIT tag arrays in at least two MPGs. - Maintain and validate existing index reach redd surveys. - Direct harvest and incidental mortality of natural origin adults in mainstem and terminal area fisheries. Hatchery Assess and adaptively manage hatchery programs to respond to mitigation goals, recovery criteria, and supplementation effectiveness. - Require utilization of Ad Hoc Supplementation Work Group (AHSWG; Beasley et al 2008) standardized performance measures. - Conduct implementation and compliance monitoring per AHSWG guidelines (Beasleyet al 2008) on every hatchery program. - Determine proportion of hatchery origin spawners and estimate age structure at the MPG or population scale. - Implement high intensity hatchery effectiveness monitoring on select supplementation programs; LSRCP, South Fork Clearwater and Lolo Creek, and new/reformed supplementation programs with formal study designs. - Conduct Relative Reproductive Success (RRS) studies on at least six populations of steelhead throughout the Columbia Basin. - Estimate direct harvest of hatchery origin fish in mainstem and terminal area fisheries. - Sample sport, tribal, and commercial fisheries in the Columbia and Snake rivers to estimate contribution of each hatchery stock. - Integrate and assess hatchery effectiveness results across programs throughout the Pacific Northwest. Habitat Characterize existing physical habitat related to watershed hydrology and aquatic biotic productivity. Document changes in physical habitat structure/function due to natural processes (climate change) and changes resulting from human manipulation of physical habitat (includes both degradation and restoration). Validate fish response to habitat changes. - Describe physical habitat condition trends across the entire Snake River basin using a probabilistic sampling approach. - Ensure at least one watershed/population per MPG is monitored across a diversity of ecological regions conducted in areas with fish in/out monitoring). - Establish ESU wide remote sensing data on landscape vegetation, riparian area and stream channel morphology. - Maintain water quantity and quality monitoring in all populations and migration corridors,. - Maintain contemporary (15 year or less) watershed assessments for the entire Snake River basin at the 5th HUC level. Watershed assessments include: road networks, passage barriers, land use, water quantity and quality, riparian condition, basin hydrology including water withdrawals, channel morphology, and human demographics. - Conduct implementation and compliance monitoring on every habitat restoration project. - Conduct small scale studies assessing reach specific response to unique habitat restoration action types. - Physical habitat response measures include: riparian vegetation, sedimentation, large woody debris, water temperature, habitat complexity, water quality, floodplain function, and fish presence -absence. - Conduct habitat restoration project effectiveness monitoring in terms of fish in/out response using intensively monitored watersheds (IMWs) (ISEMP plus key BiOp gaps areas) and physical habitat condition. - Select populations based on large survival gap to be filled by habitat restoration actions and maximum synergy between BiOp RPA requirements, TRT must have populations, IMWs (habitat effectiveness monitoring), accord monitoring, hatchery effectiveness monitoring, representativeness of MPG populations, and multiple species coverage. Initial recommendation for fish response (fish in/out) include: Asotin Creek, Potlatch River, Upper Grande Ronde River, Catherine Creek, South Fork Salmon River, and Lemhi River. Hydro (see also mainstem process strategy) Monitor and describe juvenile and adult steelhead survival, migration timing, and response to dam passage strategies and experience. - Utilize Snake Basin aggregate and one index population per MPG to estimate mainstem system-wide survival (upriver PIT tags), reach/project specific passage and survival (upriver PIT tags, and dam tagging), avian predation, adult survival, latent mortality, SAR’s. - Quantify survival relative to BiOp performance Standards. - PIT tag numbers and distribution should follow target numbers described in CBFWA FWP amendment recommendation. - Index populations: Asotin Creek, Imnaha River, South Fork Salmon River, and Lolo Creek. (Other populations may also be needed based upon ongoing discussions). Diversity Monitor genetic and life history diversity of all populations within DPS. - Genotype wild populations on a rotating five year basis to maintain genetic baseline for GSI and to evaluate genetic population structure and diversity. Data Management and Access Maintain up-to-date, secure, web accessible databases that utilize standardized performance measures. |  |  | - Current monitoring efforts in many areas are not applying standardized performance measures holistically. - Integrated and efficient data dissemination remains elusive. VSP - Population scale abundance and productivity estimates with known accuracy and precision do not exist. - Estimates of wild origin adult steelhead incidental mortality from sport fisheries upstream of Lower Granite Dam are imprecise at the MPG and population scale. - Estimates of resident O. mykiss contribution to population viability are lacking. - Number and distribution of PIT-tags applied to wild steelhead juveniles for survival, SAR, and collection efficiency at LGR estimates is insufficient for robust estimates. - There is no wild origin adult age structure data at the MPG or population scale. - There is limited wild origin smolt abundance at the MPG or population scale. - There is limited wild origin smolt age structure data at the MPG or population scale. - The number and distribution of hatchery origin fish spawning in streams is unknown at the MPG or population scales. - The Relative Reproductive Success of hatchery origin fish spawning in streams is unknown. - There are limited SAR estimates at the MPG or population scale. Hatchery - Estimates of natural and hatchery origin steelhead adult harvest from mainstem Snake River and Columbia River sport, tribal, and commercial fisheries are imprecise at the MPG and population scale. - Estimates of the proportion of hatchery origin fish spawning in streams is generally lacking. Habitat - Common framework and definition for habitat implementation, compliance monitoring vs habitat effectiveness monitoring, and watershed assessment is lacking. |  | RPA Workgroup Recommendations: - The Workgroup recommends increasing the number of natural origin Chinook and steelhead PIT tagged within all populations for estimating parr-to-smolt survivals. The Workgroup recommends that power analyses be conducted to estimate the number of fish that need to be tagged in each population to achieve a desired precision (based on the specific objective of the study). - This needs to be based upon a coordinated, basin-wide approach that will provide valid smolt and adult data (the proposed PIT Tagging Workgroup will further develop a PIT tagging plan that will specify the numbers needed for hydro performance tracking). This tagging plan will also support monitoring and assessment on the effects of habitat and hatchery actions. - The workgroup recommends using additional BiOp and recovery plan VSP monitoring to assess stray rates and origin of hatchery fish to non-target areas. - The workgroup recommends that a target of at least 20% of the spawning escapement be sampled (see Hankin et al. 2005). The Workgroup also recommends that contracts include language to improve QA/QC, analysis, and data management. - The workgroup recommends that additional sampling occur in both ocean and river fisheries, the extent of which will be better understood after the current sampling rate is known. - In addition, investigate ways to reduce the lag time and back log between CWT collection and availability of information.. Other Recommendations or Consolidations - (Highest Priority)DPS-level GSI and age composition for MPG and Population - Complete a comprehensive SNP genetic baseline including conversion. - Maintain and update genetics baseline on 5 year rotating panel basis.. - Annual GSI and age composition of adults and smolts at DPS level. - (Highest Priority) DPS level PIT tag studies for MPG and population abundance. - (High Priority) Web assessable database infrastructure and maintenance should be supported for all organizations collecting VSP related data. - (High Priority) Address PHOS DPS wide and hatchery strays by using radio tagging and/or PIT tags. - (Lower Priority)Expand CSS study to cover hatchery and natural steelhead (19960200), Integrate with existing juvenile trapping projects. - (High Priority)Snake River DPS run-reconstruction for fish passing Lower Granite Dam and areas downstream Partition hatchery: natural abundance, returns to hatchery racks, harvest, and escapement to known and unknown area. - (High Priority) Implement a pilot study to determine feasibility and cost effectiveness of Parentage Based Tagging (PBT) of Snake River hatchery steelhead broodstock to address multiple management questions including BiOp, AHSWG and HGMP requirements - (Highest Priority) Implement habitat status and trend monitoring to inform progress towards meeting BiOp Habitat Quality Improvements (RPA 34, 35, 56, and 57). Secesh River (Steelhead - 6%), Asotin (Steelhead - 4%), Joseph Creek (Steelhead – 4%), Tucannon River (Steelhead – 5%), Lochsa (Steelhead – 16%), Lolo Creek (Steelhead – 12%), SF Clearwater (Steelhead – 14%), and Lapwai Creek (Steelhead - existing data set) - (Lower Priority) Fund short term study to estimate mortality rates associated with catch and release encounters of unmarked fish in mark selective fisheries (RFP). |  | Existing/Modified/New Projects To Implement RPA Recommendations None Existing/Modified/New to Implement Other Recommendations(200301700, IDFG GSI) - Establish and maintain a web accessible centralized data base for NPT implemented projects that supports rapid data transfers and automated data summaries/reporting; new; $90,000/yr; NPT - Install new extended PIT tag arrays in: SF Clearwater River (ST), Big Cr, Imnaha River (ST and CH), Lower Grande Ronde (ST and CH), Joseph Creek (ST), Lolo Creek (ST) CONSDER AS CAPTITAL CONSTRUCTION. Nine arrays in total given some locations will need arrays in series; one time construction cost of $1,267,000.; expand project 200301700; Biomark, NPT, IDFG, ODFW, WDFW, NOAA - Operate and maintain PIT tag arrays, data management/analysis, and reporting; expand project 200301700; $199,000 NPT via QC - Operate Lower Granite Dam Trap and sampling; 200500200, 199005500, 200301700; NOAA, IDFG, QC - Implement Snake annual run-reconstruction of hatchery returns, harvest, and escapement to known and unknown area; $50,000; NPT, ODFW, IDFG, WDFW, SBT - Implement NPT DFRM Watershed Monitoring and Evaluation/Habitat Status and Trend Plan (200206800). Project will characterize stream response to watershed restoration and/or management, judge whether streams are in compliance with water quality standards, and over the long term, show whether watersheds are trending toward recovered states. Will coordinate with PNAMP, CBFWA and others to ensure protocols are consistent. Will coordinate, integrate, and collaborate with other on-going and existing efforts (IMW’s, ISEMP, etc). Populations to be included for Chinook/Steelhead with large BiOp Habitat Gaps/Funding (RPA 34, 35, 56 and 57), restoration funding, or existing data sets: Secesh River (Steelhead - 6%), Asotin (Steelhead - 4%), Joseph Creek (Steelhead – 4%), Tucannon River (Chinook – 17%), Lochsa (Steelhead – 16%), Lolo Creek (Steelhead – 12%), SF Clearwater (Steelhead – 14%), and Lapwai Creek (Steelhead - existing data set). $500,000/year - Maintain and expand Nez Perce Tribe Harvest Monitoring to enable accurate and precise harvest estimates of wild and hatchery fish (spring/summer Chinook, Fall Chinook, and steelhead) in Columbia mainstem and all areas of the Snake Basin; 20020600; increase existing budget by $250,000 for a revised total budget of $586,447/yr; NPT - Establish and support an interagency hatchery effectiveness workgroup; new; $335,451; hatchery RM&E implementers and funding entities - Maintain CSS to quantify out of basin survival. Expand to cover natural Chinook and steelhead; 199602000; increase existing budget by $700,000 for a revised 2010 total budget of $1,973,651/yr ; NPT, IDFG, ODFW, WDFW, FPC - RFP for selective harvest affects study. |
| Lower Snake WDFW, ODFW, NPT, CTUIR, IDFG | VSP 200205300 LSRCP M&E WDFW Hatchery LSRCP M&E WDFW, WDFW harvest monitoring Habitat 199401806 199401807 199401805 200205400,WA IMW |  |  | - Utilize current rotary migrant traps to estimate juvenile populations for VSP, hatchery effects, and supplementation success. Use PIT tagging of wild emigrants to describe migration performance, life history pathways and where possible (sample size dependent) estimate wild steelhead SAR. Use existing or expanded weir and adult spawner index area surveys for VSP and hatchery effectiveness metrics. Consider the use of expanded GSI samples to assess population structure within the MPG, and to evaluate population behavior within the Snake). - Monitor to capture population metrics for VSP and to provide data for hatchery mitigation and supplementation evaluations. Use existing PIT tag arrays and expanded PIT tagging and arrays to better determine Adult and Juvenile movement (possible hydrosystem effects on adults) and production in the Tucannon (supplemented) and Asotin (unsupplemented reference) populations. - Utilize a combination of CWT, fin clips and PIT tags (US v OR production Table) to identify hatchery fish, document out-of-basin harvest, terminal area straying and to calculate hatchery supplementation fish performance (SAR) to the Snake Basin. Estimate harvest of hatchery mitigation fish within the Snake and other Snake tributary rivers to assess hatchery mitigation effectiveness and estimate fishery impacts on wild Tucannon steelhead - Maintain current array of juvenile population estimates and weir and adult spawner surveys. (GSI may prove effective for the population and evaluate Population structure within the MPG). - Monitor to capture population metrics for VSP and to improve data for supplementation evaluations. Use existing PIT tag arrays and expanded PIT tags to better determine Adult and Juvenile movement and production in the Tucannon. - Utilize Asotin Creek as an IMW. |  |  | - Existing adult escapement estimates are based on index spawning ground surveys and temporary trapping facilities. Environmental conditions limit the ability to effectively complete spawner surveys or recover adults to assess hatchery returns and calculate pHOS in some years. Implementing a GRTS adult sampling protocol may improve accuracy and precision of spawner survey results, but environmental limitations and sub sampling for pHOS will remain problematic in the Tucannon River drainage. Poor estimates of wild population size in the Tucannon limits the ability of managers to assess the true wild adult abundance and the effects of incidental catch and release mortality on the wild population. This lack of information on wild fish abundance threatens continuation of a steelhead fishery. - Expanded LSRCP monitoring for endemic steelhead (to implement RPA endemic supplementation) will be needed to determine endemic supplementation success – if endemic steelhead program is maintained. - Limited BPA funding currently restricts sampling of the Asotin Cr. population for VSP status. Currently only one of the main streams contributing to the Asotin population is being sampled consistently. - Expanded PIT tagging of Tucannon steelhead may be required to fully assess the level of straying or stranding of wild and hatchery Tucannon steelhead above LGR Dam. - Improved knowledge of the behavior of known Tucannon River steelhead near the mouth of the Tucannon River and Little Goose Dam is needed to evaluate whether fish are avoiding or missing the Tucannon River and how to improve homing. - Inconsistent electronic sampling of commercial caught steelhead may be underestimating the interception of non Ad-clipped endemic hatchery steelhead downriver. - 10-15% of hatchery??? steelhead are not currently accounted. These fish may be straying or entering small tributaries to the Snake River (e.g. – Alpowa, Tenmile, Couse, Alkali Flat), which may prevent their return to primary spawning habitats in Asotin and Tucannon and affect genetic characteristics of fish in these tributaries. - Adult abundance and distribution data for the Tucannon river is imprecise or lacking. Hatchery - Lack of pHos data for Tucannon does not currently allow for assessing hatchery effects and VSP status. - Effectiveness and impact of supplementation program in Tucannon River uncertain. |  | RPA Workgroup Recommendations: - PIT tag juvenile steelhead in the Tucannon to support monitoring the effectiveness of steelhead supplementation in the Tucannon. - Fully fund the steelhead monitoring program in Asotin Creek. - Use mark-recapture techniques to estimate pre-spawn survival. - Conduct redd surveys in all Major Spawning Areas (MSAs) and minor Spawning Areas (mSAs) in Asotin and Tucannon. - Asotin Creek is recommended for fish in and fish out since it has a 4% survival gap and is non-supplemented with an existing IMW (Table 2 of RPA Gap Assessment report). - Tucannon River should be monitored for fish in and fish out to complement habitat restoration gap of 5% analysis and modeling for RPA 56.1. - Evaluate post-release mortality from different types of fisheries across a wide range of natural temperature regimes. Effects need to be tracked to the spawning grounds to determine pre-spawning mortality of fish captured and released (need control group for comparison). The group also recommends that individual coded tags (and associated externally visible tag) are used to assess this. A workshop that focuses on defining goals, objectives, and methodology to measure post-release mortality of fish to the spawning areas should be convened as soon as possible. The information developed in this workshop can then be used to develop a targeted RFP. A preliminary assumption on effort is approximately $1.5 million per year over three years. All efforts should be made to collaborate on this research with other entities, like the USACE or PUDs if they have research needs that could utilize radio tags. Suggest that this be moved to DPS wide recommendations but not included under each MPG. The participants would like to be part of this workshop in determining the methodology. Also noted that this is not considered the highest priority) - Encourage additional sampling effort on the spawning grounds to ensure that at least 20% of the spawning escapement is sampled (see Hankin et al.). This may require shifting some effort from the ocean fisheries to in-river monitoring. The Workgroup also recommends that contracts include language to improve QA/QC, analysis, and data management. Does not appear appropriate for steelhead. Recommendation appears to be addressed by PIT tag proposal. Other Recommendations or Consolidations - (Highest Priority) Maintain Asotin Project 200205300 and LSRCP evaluations - (Highest Priority) Re-instate full funding to ensure VSP adult escapement monitoring for Asotin steelhead. (200205300). - *(Highest Priority) Expand existing LSRCP effectiveness monitoring for steelhead to implement RPA endemic supplementation and the intensive supplementation monitoring necessary to determine project success.(LSRCP evaluations). (Is this a site useful for calibrating the supplementation AHA model?) - (High Priority) On a periodic basis conduct spawning surveys or adult trapping to estimate adult abundance and run composition in small Snake River tributaries that comprise portions of the Tucannon and Asotin populations. - (Lower Priority) Install and operate a PIT tag array in the fish ladder at Little Goose or Lower Monumental dams to help evaluate the magnitude, timing and behavior of PIT tagged Tucannon steelhead and spring Chinook that are bypassing the Tucannon River in an effort to improve homing. - (Highest Priority) Maintain current LSRCP funding for comprehensive spawning ground surveys to provided estimates of wild and hatchery fish escapement. - (Highest Priority) Maintain current LSRCP weir operations to provide abundance and life history information. - (Highest Priority) Maintain current LSRCP juvenile and smolt abundance and survival studies that provide estimates of productivity. - (Highest Priority) Maintain current LSRCP hatchery evaluations to monitor hatchery/wild interactions and assess the effects of the hatchery mitigation program on wild steelhead population - (Highest Priority) Implement habitat status and trend monitoring to inform progress towards meeting BiOp Habitat Quality Improvements (RPA 34, 35, 56, and 57). Asotin (Steelhead - 4%), Tucannon River (Steelhead – 5%). |  | Existing/Modified/New Projects To Implement RPA Recommendations - Maintain LSRCP funding for Hatchery M&E, including CWT and PIT tagging in the Snake Basin (WDFW; $750,000/yr) - Reinstate full funding for 200205300 to fully describe VSP of Asotin steelhead population by sampling sub-watersheds that contribute to population diversity, abundance and spatial structure (WDFW; $100,000). - Expand existing LSRCP steelhead PIT tagging in Tucannon to evaluate homing, fish-in and fish-out and Hydrosystem effects on steelhead return-to-river (WDFW; $15,000/yr) - Expand existing LSRCP production and M&E projects to implement Tucannon endemic supplementation evaluations if managers agree to implement this new production program. This would require new funds to separate mitigation from supplementation BiOp related actions (WDFW; $150,000/yr). Existing/Modified/New to Implement Other Recommendations - Evaluate post-release mortality from different types of fisheries across a wide range of natural temperature regimes through a comprehensive, multi-agency study applicable across the Columbia Basin landscape. - Implement GRTS redd sampling on a trial basis in the Tucannon to assess its applicability and advantages over current multi-pass index counts ($10,000) - Implement a rotating panel sampling of small steelhead streams (tributary to Asotin, Tucannon and Snake) to establish abundance indices for the streams ($25,000/yr - Implement NPT DFRM Watershed Monitoring and Evaluation/Habitat Status and Trend Plan (200206800). Will coordinate with IMW in Asotin Creek. $500,000/year |
| Grande Ronde ODFW, WDFW, CTUIR, NPT, CRITFC, NOAA, GR Model Watershed, LSRCP | VSP 199800702, 199202604 200708300, 199800703 200205300 HATCHERY 199800704 199801001 200740400 199602000 198805301 HABITAT |  |  | VSP Improve accuracy and precision of VSP parameter estimates in all four Grande Ronde populations. Currently there are insufficient data to estimate abundance and productivity for two populations—Lower Grande Ronde and Wallowa River—and estimates for the Joseph Creek population are index redd count based. EMAP, index counts, and trapping information are used for the Upper Grande Ronde population. - Participate in development and implementation of DPS-level GSI, PIT tag and radio telemetry approaches for population abundance. These approaches may provide population level abundance for all four populations or only at the MPG level. - Develop and implement Joseph Creek adult steelhead abundance validation to compare current redd count approach to an alternative PIT tag, GSI, and EMAP redd count approaches. - Continue ongoing index redd counts, trapping at Lookingglass Creek, Catherine Creek, and Upper Grande Ronde to provide data for current Upper Grande Ronde estimates. Expand Lostine weir operations to cover steelhead adult trapping. - Continue EMAP (ODFW/NOAA funded) abundance estimates for Upper Grande Ronde River population.. - Implement Grande Ronde steelhead adult abundance EMAP. - Continue juvenile and smolt abundance estimates for Lostine River, Catherine Creek, and Upper Grande Ronde River. - Continue surveys on Deer Creek under LSRCP to estimate relationship between abundance and redds. - Expand survey efforts on Lookingglass Creek to develop relationship between abundance and redds to determine variation in fish/redd and redd count based abundance estimates. Hatchery Effectiveness Improve estimates of the proportion of stray hatchery-origin spawner abundance. There are limited data to estimate the proportion of spawners that are hatchery-origin fish in the Joseph Creek and Wallowa River populations. - Expand redd counts in Joseph Creek to increase live fish observations. Use video monitoring to increase live fish observations. Habitat Monitoring Coordinate and integrate ongoing and new proposed projects into an IMW for the Upper Grande Ronde River population. Extensive tributary habitat improvement projects are planned for implementation under ongoing efforts of ODFW, GR Model Watershed, and CTUIR. In addition, CRITFC and CTUIR have new proposed habitat monitoring projects for this population. ODFW has long standing juvenile and smolt abundance monitoring for both the Upper Grande Ronde and Catherine Creek. This population is recommended for BiOp habitat effectiveness monitoring because of the available monitoring data and infrastructure as well as the projected survival improvement from habitat actions. There is clearly a need for enhanced integration and coordination of ongoing and new proposed implementation and monitoring. - Develop integrated IMW projects bring together ODFW, CRITFC, CTUIR, BOR and USFS implementation and monitoring efforts. - Implement new CRITFC Accord habitat monitoring project. - Implement new CTUIR Accord habitat monitoring project (2009-014-00). - Continue juvenile and smolt abundance, survival and life history studies. |  |  | - Inadequate adult abundance and productivity information is available for all GR populations - Role of resident O. mykiss in population dynamics and resiliency. (see DPS wide recommendations) - proportion of natural spawners that are hatchery strays or pHOS is not known. - Effectiveness of tributary actions to improve productivity not known. |  | RPA Workgroup Recommendations: - Extend trapping period at Lostine weir and install second screw trap on Minam river. - Fund ODFW 2007-09 proposal 200733700. - Expand proposal 199703000 to quantify adult steelhead escapement in Joseph Creek. - Add PIT-tag interrogation system in the lower Grande Ronde (as low in the system as possible) and in Joseph Creek. - Upper Grande Ronde River and Joseph Creek should be monitored for fish in and fish out to complement habitat . restoration gap of 4% analysis and modeling for RPA 56.1. Other Recommendations or Consolidations - (Highest Priority)Redd count correlation and validation in Joseph Creek and Lookingglass Creek relative to escapement is needed. - (High Priority) Expand weir operations on the Lostine River to gather Information on natural-origin abundance and hatchery fraction in Lostine River is lacking. - (Highest Priority) Develop and implement IMW for Upper Grande Ronde population to integrate CRITFC, CTUIR, ODFW, BOR, USFS and GR Model Watershed efforts. - (High Priority) Integrate and implement EMAP habitat status/trends for Grande Ronde populations for steelhead (20073700) and Chinook (200713200). - (Highest Priority) Address feasibility of validating MPG GSI estimates by Installing a PIT tag array in Grande Ronde as expansion of 200301700. - (Highest Priority) Implement habitat status and trend monitoring to inform progress towards meeting BiOp Habitat Quality Improvements (RPA 34, 35, 56, and 57). Joseph Creek (Steelhead – 4%) |  | Existing/Modified/New Projects To Implement RPA Recommendations - NPT proposes to expand 19970300 or 200301700 or 200205300 to validate redd counts in Joseph Creek at ($300,000/yr) - ODFW proposes that BPA fund dormant project #20073700 to implement EMAP in the Grande Ronde populations at ($400,000/yr)Expand project # 199800702 to elongate weir operations on the Lostine River to cover steelhead return period. . Assumes construction new weir as part of NEOH ; 1 (increase existing Grande Ronde Supplementation Lostine O&M/M&E budget by $26,441; NPT - Expand ODFW project 199202604 – Salmonid life history, survival and abundance-to deploy additional screw trap to provide annual smolt abundance estimates to meet fish in fish out recommendations for upper Grande Ronde. Add additional screw trap to Minam River to improve smolt abundance estimate. Increase steelhead PIT tag numbers . Add $150,000 per year (includes Chinook recommendations also) - Fund ODFW project 20073700-Grande Ronde Basin EMAP Status and Trends Monitoring. Includes Basinwide and one population rotating habitat stats and trends and adult abundance for Joseph Creek and Wallowa populations. Cost is $425,000 per year (includes Chinook recommendations). - Fund ODFW and CTUIR to Implement Upper Grande Ronde and Catherine Creek IMW to coordinate and integrate efforts of Model Watershed, ODFW, CTUIR, CRITFC, USFS, BOR habitat and fish monitoring to meet fish in, fish-out and habitat effectiveness recommendations for $300,000 per year. Existing/Modified/New to Implement Other Recommendations - Implement NPT DFRM Watershed Monitoring and Evaluation/Habitat Status and Trend Plan (200206800). Will coordinate and collaborate with ODFW EMAP project. $500,000/year - Partner with ODFW/CTUIR for EMAP sampling in Washington portions of the Grande Ronde not currently sampled for abundance, and deploy PIT tag arrays in primary steelhead tributaries to assign abundance based validation for proposed GSI characterization at LGR (IDFG), specifically the Wenaha and Crooked Creek (PIT tag array or trap). $75,000/yr - Expand ODFW project 199202604 – Salmonid life history, survival and abunce-to deploy additional screw trap to provide annual smolt abundance estimates to meet fish in fish out recommendations for upper Grande Ronde. Add additional screw trap to Minam River to improve smolt abundance estimate. Increase steelhead PIT tag numbers . Add $150,000 per year (includes Chinook recommendations also) - Fund ODFW project 20073700-Grande Ronde Basin EMAP Status and Trends Monitoring. Includes Basinwide and one population rotating habitat stats and trends and adult abundance for Joseph Creek and Wallowa populations. Cost is $425,000 per year (includes Chinook rcommendations). Fund ODFW and CTUIR to Implement Upper Grande Ronde and Catherine Creek IMW to coordinate and integrate efforts of Model Watershed, ODFW, CTUIR, CRITFC, USFS, BOR habitat and fish monitoring to meet fish in, fish-out and habitat effectiveness recommendations for $300,000 per year. |
| Imnaha ODFW, CTUIR, NOAA, NPT | VSP 199602000, 199701501, LSRCP M&E NPT, (ODFW redd count funding???) HATCHERY 199602000, LSRCP M&E ODFW, LSRCP M&E NPT, 198909600, ODFW harvest monitoring? HABITAT |  |  | VSP Improve accuracy and precision of VSP parameter estimates. There is currently insufficient information to estimate population abundance and productivity. Spatial structure assessments rely on an adult spawner distribution database that was developed based on limited recent information and extensive extrapolation. Implementing monitoring to achieve high precision VSP parameter estimates is high priority for this one population MPG. - Implement adult steelhead escapement monitoring and spawner distribution studies. - Maintain ongoing long-term index redd counts on Camp Creek. - Maintain and expand ongoing trapping efforts to improve estimates of proportion of spawners that are hatchery origin. Hatchery Effectiveness Maintain current supplementation and relative reproductive success studies in Little Sheep Creek and improve estimates of stray hatchery spawners. Those studies include assessment of the effects of supplementation on natural-origin abundance , productivity and life history characteristics. In addition, relative reproductive success of hatchery and natural-origin spawners is ongoing. - Continue supplementation evaluation under the LSRCP. - Continue NOAA RRS study at Little Sheep Creek. Habitat Monitoring There is no population habitat monitoring underway and limited project effectiveness monitoring. The Imnaha subbasin offers limited opportunity for habitat effectiveness monitoring. However, there is a need for implementation of population level habitat status and trends. - Develop and implement population level habitat status and trends monitoring using EMAP approach. |  |  | - population scale abundance and productivity information monitoring including VSP parameter precision and accuracy and provide estimates of the proportion of spawners that are hatchery origin. . - Estimate of juvenile production. - Develop and implement approaches to estimate proportion of stray hatchery spawners throughout population. - Efficacy of steelhead supplementation is needed. - Habitat status/trends is not known. |  | RPA Workgroup Recommendations: - Extend trapping period to enable estimate of juvenile production - Add PIT tag interrogation system in the lower Imnaha (as low in the system as possible). - Imnaha River should be monitored for fish in and fish out (only population in the MPG) to complement habitat restoration gap analysis and modeling for RPA 56.1. RPA understand the low habitat change but this is consistent with one population per MPG and adaptive mgmt implementation plan. (Participants note that the potential for habitat improvement levels that are substantial enough to detect change in fish populations is not likely. However, this watershed is a priority for fish in and out for hatchery effectiveness montoring). Other Recommendations or Consolidations - (Highest Priority) DPS-level GSI and PIT tag studies including PIT Tag array in the Imnaha subbasin. - (High Priority) Implement modified adult escapement monitoring using Pit tags and weirs—Imnaha River subbasin (project 200205600) - (Lower Priority) Implement new EMAP habitat status trend n monitoring. - (Highest Priority) Maintain ongoing LSRCP hatchery effectiveness, RSS studies, and lower basin tributary trapping efforts. |  | Existing/Modified/New Projects To Implement RPA Recommendations Existing/Modified/New to Implement Other Recommendations - DPS-level GSI and PIT tag studies including PIT Tag array in the Imnaha subbasin expansion of 200301700 or 199701501 - Implement modified adult escapement monitoring—Imnaha River subbasin (project 200205600);$500,000; NPT - Implement new EMAP spawner distribution study and habitat status and trends monitoring (integrate with EMAP sampling of Chinook in project 200713200). - Maintain and expand Imnaha River Smolt to Adult Return Rate and Smolt Monitoring Project to provide juvenile production estimates; 199701501; (additional 64,000/yr for a revised total budget of $332,832. - Implement NPT DFRM Watershed Monitoring and Evaluation/Habitat Staus and Trend Plan (200206800). Will coordinate with ODFW EMAP project. $500,000/year |
| Clearwater IDFG, NPT | VSP ISMES 19905500, INPMEP 199107300, ISS 198909800, 200723300 HATCHERY 198335000, 198335003 199801004 199102900 200203200 199602000 HABITAT |  |  | - Maintain current array of juvenile population estimates and adult weirs until GSI is proven effective. Continue select index area juvenile snorkel surveys indefinitely for trend, spatial structure, and diversity. - Assess representativeness of existing MSA escapement estimates relative to population level trends. - Continue adult and juvenile monitoring at selected index streams for life cycle monitoring (SAR, smolts per spawner, adult productivity). Goal is to monitor one stream in each population. - Continue habitat effectiveness monitoring in the Potlatch River. |  |  | - PHOS is not easily determined for Clearwater populations due to difficulty in sampling and identifying hatchery origin spawners. - Adult abundance trapping efficiency of weirs at some locations (and/or years) is unknown. - Efficacy of steelhead supplementation is unknown. (Check on wording from previous MPGs) - The effects of habitat restoration projects influencing juvenile and adult abundance is unknown. |  | RPA Workgroup Recommendations: - Maintain current contracts ISMES 19905500, and INPMEP 199107300. ISS 198909800 is scheduled to end in 2014. However, the location and information derived from the weirs and traps associated with this project are extremely valuable for evaluating status of B-Run steelhead in many tributary streams. This project should be re-configured in 2014 based on results of full parental genotyping to continue to collect adult and juvenile data for strategic locations in the basin or combined with ISMES 199005500. - Fund full parental genotyping through at least one funding cycle to ascertain results of project DNA objectives. - If the above strategy is successful, reconfiguring of adult and juvenile monitoring may be appropriate in 2013. - Systematically sample returning adult steelhead at Lower Granite Dam for genetics (tissue samples) and age structure (scale samples), and mark the fish with PIT tags (tagging will be consistent with the PIT-tagging approach recommended for RPA 50.1). Initially establish/maintain remote PIT-tag interrogation systems near the mouths of the South Fork Clearwater River, and Lolo Creek populations and consider future installations in the Selway and Lochsa Rivers (part of the Clearwater MPG). As part of RPA 56.2, the interrogation system already exists near the mouth of the South Fork Salmon River population. Place another interrogation system in the Salmon River upstream from the confluence of the Middle Fork Salmon River. The latter system can be used to determine if B-Run steelhead occur in areas upstream from the Middle Fork population (the assumed most-upstream population of B-Run steelhead). These systems can be used to assess the distribution, abundance, and productivity of steelhead within a majority of the B-Run populations. In addition, establish and maintain remote PIT-tag interrogation systems in the Imnaha River, Lower Grande Ronde River, and Joseph Creek to quantify the distribution, abundance, and productivity of steelhead within a subset of A-Run populations and validate absence of B-run fish.. - Depending on the success of using PIT-tag interrogators in the South Fork Clearwater, Lolo Creek, mainstem Salmon, and the South Fork Salmon, additional PIT-tag interrogation systems should be added to the Selway and Lochsa systems so that a majority of the B-Run populations are monitored. - RPA work group understands that the participants essentially want to change locations from Clearwater to Upper Grande Ronde and Lower Snake. Since this RPA addresses B-Runs we believe this RPA is appropriate. The Grande Ronde is possibly also important but does not meet this RPA. - (Participants are concerned that this is not a proven technology.. They recommend an assessment of the cost effectiveness compared to the other strategies. See the comments under the DPS and where the pilot assessments can be made in Big Creek, South Fork Salmon River, Lemhi River, Secesh River, Imnaha River, Lolo Creek, Asotin, Upper Grande Ronde, and Joseph Creek. Participants recommend that wherever possible fish in and fish out should be paired with the PIT Tag arrays. The cost vs benefit should be addressed between GSI and PIT tag evaluations of TRT populations within the Clearwater.) - Lolo Creek should be monitored for fish in and fish out to complement habitat restoration gap of 12% analysis and modeling for RPA 56.1.( Participants note this will also address supplementation monitoring). Possible IMW - The workgroup recommends the implementation of RPA 50.5. That information obtained from RPA 50.5 will be used to inform the development of a trigger for future artificial propagation safety-net planning, or to identify populations for immediate safety-net planning.. Other Recommendations or Consolidations - Highest Priority Maintain ISMES 199005500 and INPMEP 199107300 Our strategy assumes that the data collected by these projects will continue to be obtained - . - Highest Priority ISS 198909800 should be completed by2014. The VSP information obtained for adult and juvenile steelhead abundance needs to be maintained by either modifying this project or combining with another contract - (Highest Priority) Implement a supplementation monitoring program of steelhead in the SF Clearwater River and Lolo Creek (PIT tag array and weir in Lolo Creek and PIT tag array and screw trap in SF Clearwater. - (Lower Priority) Assess correlation between Potlatch MSA and remainder of Lower Clearwater population In terms of VSP metrics. - Implement habitat status and trend monitoring to inform progress towards meeting BiOp Habitat Quality Improvements (RPA 34, 35, 56, and 57). Lochsa (Steelhead – 16%), Lolo Creek (Steelhead – 12%), SF Clearwater (Steelhead – 14%), and Lapwai Creek (Steelhead - existing data set) |  | Existing/Modified/New Projects To Implement RPA Recommendations none Existing/Modified/New to Implement Other Recommendations - Capital construction of permanent weir and PIT tag Array in Lolo Creek. Current temporary weirs do not provide precise estimates of escapement and biases broodstock collection to later returning fish. Weir will also server to evaluate B-run steelhead supplementation. PIT tag array will estimate passage during weir down time and assess impedance. Weir will provide One time cost or $1,500,000.; NPT - Implement NPT DFRM Watershed Monitoring and Evaluation/Habitat Staus and Trend Plan (200206800). $500,000/year ; NPT - Maintain assessment of distribution and abundance of juvenile steelhead in lower Clearwater and SF Clearwater ; $220,000; NPT - Conduct B-run steelhead supplementation effectiveness research in Lolo Creek and SF Clearwater River; $500,000; NPT, IDFG |
| Salmon IDFG, NPT, SBT | VSP ISMES 19905500, INPMEP 199107300 ISS 198909800 198335003,200301700, 199703000 HATCHERY 200740200 198909800 200706400 HABITAT |  |  | - Maintain current array of juvenile population estimates (GRTS based juvenile: juvenile productivity) and adult weirs until GSI is proven effective. Continue select index area juvenile snorkel surveys for trend, spatial structure, and diversity. - Continue adult and juvenile monitoring at selected index streams for life cycle monitoring (SAR, smolts per spawner, adult productivity). Goal is to monitor one stream in each population. - Implement monitoring and evaluation of steelhead supplementation programs in the EF Salmon River , Yankee Fork, Indian Creek, and Panther Creek. - . |  |  | - Abundance, productivity, spatial structure, of adult steelhead at the MPG or population level are unknown. - PHOS is not easily determined for Salmon River populations due to difficulty in sampling and identifying hatchery origin spawners. - Adult trapping efficiencies of weirs at some locations (and or years) is unknown. Trapping efficiency of weirs at some locations (and/or years) is unknown.(Modify based on Clearwater) - Weir in the EF Salmon River is not in the correct location to manage and monitor the supplementation program using HSRG criteria. - No adult trapping facilities to operate and maintain or monitor and evaluate steelhead supplementation programs in the Yankee Fork Salmon River, Panther Creek, or Indian Creek; also no rotary screw traps to monitor juvenile production in Panther or Indian creeks. - The effects of habitat restoration projects influencing juvenile and adult abundance is unknown. - Natural and hatchery steelhead harvested in tribal fisheries is unknown; estimates of incidental impacts to natural steelhead in sport fisheries can be improved. |  | RPA Workgroup Recommendations: - Maintain current contracts ISMES 19905500, and INPMEP 199107300. ISS 198909800 is scheduled to end in 2014. However, the location and information derived from the weirs and traps associated with this project are extremely valuable for evaluating status of B-Run steelhead in many tributary streams. This project should be re-configured in 2014 based on results of full parental genotyping to continue to collect adult and juvenile data for strategic locations in the basin or combined with ISMES 199005500. - Fund full parental genotyping through at least one funding cycle to complete DNA objectives. - If the above strategy is successful, reconfiguring of adult and juvenile monitoring may be appropriate in 2013. - Systematically sample returning adult steelhead at Lower Granite Dam for genetics (tissue samples) and age structure (scale samples), and mark the fish with PIT tags (tagging will be consistent with the PIT-tagging approach recommended for RPA 50.1). Establish remote PIT-tag interrogation systems near the mouths of the South Fork and Lolo Creek populations (part of the Clearwater MPG). As part of RPA 56.2, an interrogation system already exists near the mouth of the South Fork Salmon River population. Finally, place another interrogation system in the Salmon River upstream from the confluence of the Middle Fork Salmon River. The latter system can be used to determine if B-Run steelhead occur in areas upstream from the Middle Fork population (the assumed most-upstream population of B-Run steelhead). These systems can be used to assess the distribution, abundance, and productivity of steelhead within a majority of the B-Run populations. - Depending on the success of using PIT-tag interrogators in the South Fork Clearwater, Lolo Creek, mainstem Salmon, and the South Fork Salmon, additional PIT-tag interrogation systems should be added to the Selway and Lochsa systems so that a majority of the B-Run populations are monitored. - Lemhi River and SF Salmon River should be monitored for fish in and fish out to complement habitat restoration gap analysis and modeling for RPA 56.1 and because it is required in RPA 50.4 and 56.2. - Before implementing the hatchery program (in the East Fork Salmon River), the workgroup recommends that baseline monitoring, especially RRS, be implemented if it is not already occurring. - The workgroup recommends the implementation of RPA 50.5. That information obtained from RPA 50.5 will be used to inform the development of a trigger for future artificial propagation safety-net planning, or to identify populations for immediate safety-net planning. Other Recommendations or Consolidations - Highest Priority Maintain ISMES 199005500 and INPMEP 199107300 Our strategy assumes that the data collected by these projects will continue to be obtained - Highest Priority ISS 198909800 should be completed by2014. The VSP information obtained for adult and juvenile steelhead abundance needs to be maintained by either modifying this project or combining with another contract - (High Priority) Fund temporary weir project in upper Salmon River tributaries on a long-term basis to obtain abundance and proportion hatchery origin adult data. - (Highest Priority) Fund construction of a permanent weir near the mouth of the EF Salmon River (HSRG recommendation). - (Highest Priority) Modify the current project to improve PIT-tag array for Big Creek. - (Highest Priority)Monitor supplementation implementation in the Yankee Fork and install a permanent weir near the mouth. - (High Priority) Design and install screw-trap and PIT tag array in Panther Creek to monitor and evaluate steelhead supplementation. - (Highest Priority) Implement habitat status and trend monitoring to inform progress towards meeting BiOp Habitat Quality Improvements (RPA 34, 35, 56, and 57). Secesh River (Steelhead - 6%) |  | Existing/Modified/New Projects To Implement RPA Recommendations None Existing/Modified/New to Implement Other Recommendations - Implement NPT DFRM Watershed Monitoring and Evaluation/Habitat Status and Trend Plan (200206800). Will coordinate with the ISEMP project for the SF Salmon River. $500,000/year |
| Mid Columbia Steelhead DPS |  |  |  |  |  |  |  |  |  |  |  |
| Umatilla/Walla Walla CTUIR, ODFW, WDFW, |  |  | VSP 199000501, 198902401 200003300, and 200003900 HATCHERY 199000500 198903500, 200003801 HABITAT 200901400 |  | VSP Monitoring Maintain moderate to high precision estimation monitoring approaches that are currently in place for abundance, productivity, spatial structure and diversity. - The Walla Walla Salmonid Monitoring and Evaluation Project is funded per the 2008 Columbia Basin Fish Accords. This collaborative project is conducted by CTUIR and WDFW and will include ODFW in the future. The purpose of this study is to strengthen salmonid status and trend monitoring in the basin, improve effectiveness monitoring, and facilitate the implementation of a regionally standardized monitoring and evaluation program. Study objectives are to monitor and evaluate salmonid viability, survival and productivity (VSP) in areas of the Walla Walla, Touchet, and Mill Creek drainages. This project estimates adult returns, spawning abundance and smolt production to describe stock status to and trends in relation to VSP needs - Maintain VSP information obtained at 3 mile dam for Umatilla adult abundance - Conduct tributary redd counts to detect spawner distribution. - Have annual smolt abundance estimates and calculate natural origin SAR for the Umatilla basin. Done in order to have freshwater productivity data. Only mid Columbia data for steelhead for productivity and survival rate date. - Diversity information obtained at 3 mile dam and genetic monitoring sampled periodically from juveniles. Adults sampled during broodstock collections HATCHERY. - Supplement the Umatilla River steelhead and evaluate the response and compare hatchery and natural origin response. Provide fish for tribal and recreational fisheries - Continue to evaluate the benefits and risks of supplementation by monitoring natural origin abundance, productivity, life history, and make comparisons of hatchery and natural origin fish and compare Umatilla productivity with John Day natural populations. Habitat - Implement habitat monitoring to adequately assess status and trends and evaluate overall habitat actions. - Determine effectiveness of specific habitat actions unique to the Umatilla limiting factors. |  | - Smolt abundance monitoring at 3 mile dam is not efficient and limits access to natural origin steelhead. It affects precision estimates. Funding only allows for steelhead analysis and not Chinook. - Lack of enough marked juvenile fish (PIT Tags) in the system - Need for analysis of backlog of genetic samples collected by NOAA at Montlake. - Analysis of comparisons of natural and hatchery fish in Umatilla and John Day is lagging and unfunded. - Status/trend for habitat in Umatilla basin not funded. - Basin participants need to focus the current habitat effectiveness monitoring plan to determine which limiting factors should be monitored. - Need adult abundance returning to Wall Walla to enumerate total adult returns - Determine if adult data from Bennington Dam is biased - Improve weir system on Touchet at Dayton to enumerate adults - Place juvenile migrant trap near the mouth on Touchet to estimate smolt survival in lower Touchet - Improve estimates of freshwater salmonid productivity - Maintain and expand population genetic diversity information (Walla Walla River in Oregon) (Assume Touchet endemic program is covered by LRSCP |  | RPA Workgroup Recommendations: - Under RPA 64.2, the workgroup recommends funding the ODFW Reproductive Success and Stray Impact project for Deschutes Eastside (Bakeoven-Buck Hollow) population. - The workgroup recommends using additional BiOp and recovery plan VSP monitoring to assess stray rates and origin of hatchery fish to non-target areas. - The workgroup recommends that after the analyses of data from implementation of RPA 63.1, further research may be needed to identify mechanisms by which “intervention” programs affect the recovery of listed populations (expansion of Project 199305600 may identify some of these mechanisms) - The Workgroup recommends increasing the number of natural origin Chinook and steelhead PIT tagged within all populations for estimating parr-to-smolt survivals. The Workgroup recommends that power analyses be conducted to estimate the number of fish that need to be tagged to achieve a desired precision (based on the specific objective of the study). This needs to be based upon a coordinated, basin-wide approach that will provide valid smolt and adult data (the proposed PIT Tagging Workgroup will further develop a PIT tagging plan that will specify the numbers needed for hydro performance tracking). This tagging plan will also support monitoring and assessment on the effects of habitat and hatchery actions. - Umatilla River should be monitored for fish in and fish out to complement habitat restoration gap analysis and modeling for RPA 56.1. - The workgroup recommends that a target of at least 20% of the spawning escapement be sampled (see Hankin et al. 2005). The Workgroup also recommends that contracts include language to improve QA/QC, analysis, and data management. - The workgroup recommends that additional sampling occur in both ocean and river fisheries, the extent of which will be better understood after the current sampling rate is known. - In addition, investigate ways to reduce the lag time and back log between CWT collection and availability of information. Other Recommendations or Consolidations - Need to have genetic samples analyzed - Move to RPA Need funding for expanding steelhead smolt marking using PIT tagging basin wide #199000501 and #198902401. - Need to expand capacity under BPA #199000500 to analyze data on hand and being gathered annually to assess supplementation benefits. This is consistent with AHSWG and recovery plans. HSRG recommended. - Move to RPA Need a new capital project for upgrading 3 mile dam smolt sampling facility - Move to RPA Implement habitat status/trends probabilistic sampling throughout the Umatilla basin. - Need for evaluation of effectiveness of flow augmentation in the basin. - 1-CTUIR BiOp Accord continues funding for BPA #199000501 and #200003900, #200901400 - 2-Explore consolidating CTUIR and ODFW video enumeration at Nursery Bridge Dam - 5-Incorporate freshwater productivity and genetics into CTUIR into #200003900 - 4-Explore options to enumerate adult returns including potential top lace weir in lower Walla Walla, or improve rotary trap efficiency combined with PIT tags - 3-Install and operate smolt trap in lower Touchet |  | Existing/Modified/New Projects To Implement RPA Recommendations - Maintain LSRCP mitigation M&E for Walla Walla and Touchet programs. - Expand LSRCP funding to implement evaluation of the Touchet endemic program (RPA 40) if managers agree to its implementation. This would require new funds to separate mitigation from supplementation BiOp related actions (WDFW $75,000/yr - Restore full funding to ODFW Smolt Outmigration and Survival study # 198902401 and improve juvenile collection facility at Three-Mile Falls Dam to improve smolt abundance precision. Cost is $100,00 per year, however capitol improvement costs for trapping facility are unknown and require engineer evaluation. - Fund ODFW and CTUIR to Implement Umatilla Basin IMW to expand, coordinate and integrate monitoring efforts to meet fish in, fish-out and habitat effectiveness recommendations for $300,000 per year. Includes basinwide EMAP habitat status and trends. Project will complement and enhance CTUIR accord bio-monitoring project. Existing/Modified/New to Implement Other Recommendations - CTUIR BiOp Accord continues funding for BPA #199000501 and #200003900 - Maintain Touchet smolt trap operation for population productivity and as fish in/fish out of the primary population habitat area. $80,000 annually - Expand existing WDFW fish population sampling under #200003900 or LSRCP sampling to assess the abundance of steelhead spawning in the Touchet River below Dayton to Waitsburg, and assist with sampling into Coppei Creek, and sample the population to assess pHOS and the effects of the LSRCP mitigation program on this area. $50,000/yr. - Conduct genetic analysis for juvenile steelhead captured between Dayton and Waitsburg to evaluate hatchery steelhead spawning success ($8,000). |
| John Day ODFW, CTWSIR |  |  | VSP 199801600 and 200301700 NOAA IMW HATCHERY None HABITAT 200301700 |  | VSP - Maintain ongoing extensive IMW monitoring of MF and SF natural populations - Improve monitoring of VSP in the other three populations - Determine potential effects of out of basin straying of hatchery fish on the John Day Populations. - Improve the information on VSP spatial structure and diversity criteria. - Maintain ongoing life stage specific survival (SAR) monitoring for future TRT evaluations HATCHERY Develop better understanding of origin and abundance of hatchery strays in John Day. HABITAT - Determine the effectiveness of habitat restoration actions within the JD basin and to detect fish response in the IMWs within the basin. - Maintain the SF as a reference stream for actions in the MF and Bridge Cr. |  | - Maintain probabilistic monitoring of VSP for MF and SF natural populations. - More complete information on genetic structure and hatchery introgression of natural populations is needed - Inadequate adult abundance and productivity data for Lower Mainstem, NF, and Upper Mainstem populations - Confidence intervals around probabilistic monitoring are wide and need to be narrowed to meet NOAA guidance. - Need for more specific population SAR and smolt abundance rather than pooled SAR for multiple populations - PHOS potentially inaccurate for all populations due to small sample sizes. - Need better estimates of cohorts, age, sex ratios due to small sample size. |  | RPA Workgroup Recommendations: - Expand the work to increase density of sampling sites (using GRTS master sample list) to improve population-scale resolution for VSP in the lower and upper mainstem. - Develop pHOS and DNA baseline in the MPG, including analysis of the backlog of DNA samples. - Lower mainstem, North Fork, Upper Mainstem, Middle Fork, and South Fork John Day River should be monitored for fish in and fish out to complement habitat restoration gap analysis and modeling for RPA 56.1 and because it is required in RPA 50.4. (use rotating panel design). Other Recommendations or Consolidations |  | Existing/Modified/New Projects To Implement RPA Recommendations Expand ODFW project # 199801600 to include steelhead adult EMAP(GRTS) in Lower Mainstem and Upper Mainstem populations and juvenile habitat (GRTS) status and trends monitoring. Expand efforts to improve PHOS estimates. Additional yearly costs are $350,000. Existing/Modified/New to Implement Other Recommendations |
| Yakima YN, WDFW |  |  | VSP 199603501 and 199506325 HATCHERY 200203100 199701325 198811525 HABITAT |  | - Maintain existing facilities and counts at Chandler and Roza and monitoring component of the Yakama watersheds program and monitoring associated with kelt reconditioning program. Explore the potential to PIT tag all handled adults. There may be logistic and permitting issues - Build Genetic stock ID capability: Finalize baseline; conduct power analysis/define required sample of run, collect representative sample of MPG at Prosser (will require spring denil samples) and use genetics to make population-specific adult abundance estimates. - Adult tracking: Radio-track fish sampled at Prosser to spawning to determine holding patterns, spawning locations and potentially pre-spawn mortality. Use data to ground-truth genetic-based pop estimates; only required on a periodic basis - Spatial Distribution: Install PIT tag arrays strategically throughout basin. Maintain existing redd surveys in Satus, Toppenish and Ahtanum watersheds; improve distribution info in the Naches basin (maintain/expand redd surveys, periodic aerial survey & tagging studies and Upper Yakima (implement limited redd surveys if feasible; use tagging capacity at Roza and detectors in tribs to track distribution). - Address an estimate of one population within the Yakima by providing fish in and fish out in Toppenish Creek with exploration of possible future IMW watershed. - Juvenile productivity: Improve estimates of juvenile productivity for all populations through improvement of smolt enumeration at Chandler, maintain and increase tributary screw traps and PIT-tagging. Understand resident and anadromous O. mykiss relationships - Understand factors limiting out migrating smolt migration in mainstem |  | - Inability to allocate population level abundance from MPG estimates - Unknown precision estimates for redd counts - Limited ability to estimate juvenile productivity and smolt estimates - Limited information on Naches, mainstem and Upper Yakima spawner distribution - Limited understanding of resident/anadromous O mykiss relationships - Limited understanding of factors affecting smolt outmigration (predation, water quality, flow and infrastructure etc) - Limited understanding of mainstem adult migration patterns and potential affects on returns to the Yakima |  | RPA Workgroup Recommendations: - Conduct additional DNA evaluations at Prosser Dam and all mainstem Yakima tributaries to accurately parse out adult steelhead spawners and juvenile productivity. - For the Toppenish Population, conduct complete census surveys for redds in all MSAs and mSAs. Use GRTS to sample for redds outside MSAs and mSAs in Toppenish Creek. - Monitoring (fish in-fish out) at mouth of Toppenish and Prosser Dam (possible IMW) - Evaluate the Yakama Nation proposal to determine if it adequately addresses this RPA (63.1). Other Recommendations or Consolidations - Implement GSI to population level capability by trapping fish at Prosser combined with radio tagging and PIT tagging. Lower River (downstream of Prosser) tributaries as identified in RPA bullet 2 are not a priority - Improve smolt abundance estimates at Prosser. Will require better flow/entrainment estimates and use of genetics to determine subpopulation estimates - Research proposal to understand anadromous/resident interactions and potential recovery implications - Research proposal to better understand factors affecting smolt outmigration (predation, water quality, flow and infrastructure etc) - Strategically install PIT tag arrays. Estimate will need 5-10 arrays. Maintain and expand redd detection in the Naches, mainstem Yakima and Upper Yakima. Explore cost-effective alternatives to better determine spawning distribution - Recommend RPA bullet 3 likely infeasible for Upper Yakima or Naches. Suggest for fish in and fish out, a habitat status and trend program be implemented in Satus or Toppenish Creek where significant habitat improvement work is planned. Adult and smolt trapping feasibility needs to be assessed. |  | Existing/Modified/New Projects To Implement RPA Recommendations None Existing/Modified/New to Implement Other Recommendations - Priorities 1 and 2 are partially covered by current BPA projects. - Priority 1- Estimate an additional $60,000 to clear backlog of existing DNA samples. An additional $50,000/yr for five years is estimated need to collect and process samples to complete baseline. Approximately $50,000/yr is needed to sample and process a subset of adults at Prosser and another $50,000/yr to sample and process juveniles at Chandler. - Priority 2- An estimated $50,000 is needed annually to “shore up” flow/entrainment estimates. It may be possible to use some Accord money to help fund a portion of the above work. - Priority 3- Estimated $230,000 (total) for three year radio tracking project, with YKFP funds and BOR funds as cost share. (Acoustic tracking may be an alternative that needs further exploration) - Priority 3-- $200,000/yr for three years, (tagging) $100,000/yr for partially included in BOR BiOp. three years for tracking and analysis of resident-anadromous interactions (There is potential to cost share crew time with ongoing work) May be - Priority 4- Some work currently being conducted on smolt migration factors but no comprehensive approach. May be partially included in BOR BiOp. - Priority 5- $40,000 per array plus maintenance plus about $20,000/year to improve redd surveys. - Priority 6 – We believe this priority may not be feasible from a cost-benefit perspective. |
| Cascade East Slope CTWSIR, ODFW, YN, WDFW |  |  | VSP 199506335 200715600 199811535 199506425 199404200 198805303 HATCHERY 200831000 200830700 198811535 HABITAT White Salmon River Proposal from FY 2007 BPA project solicitation #200712200n |  | WASHINGTON STRATEGY Klickitat River - VSP Adult abundance is estimated using mark-recapture population estimates via floy tagging at Lyle Falls adult trap) - VSP Juvenile outmigrant abundance and productivity will rely on development of rotary screw traps - Spatial distribution of spawners monitored via redd surveys - Ongoing genetic sampling and analysis of returning adults is occurring at Lyle Falls adult trap (has identified subpopulation structure and relative contributions of various spawning tributary habitats) - PIT tagging of wild and hatchery juveniles is planned for near future (at screw traps and Skamania Hatchery) for SAR estimates - PIT tagging of wild juveniles in White Creek watershed (major spawning trib), along with an instream reader in lower White Cr., is occurring (to determine migration patterns, survival, and habitat project effectiveness) - Some genetic sampling of juveniles has occurred, more could occur in near future - PIT tag detection will be built in with planned improvements at Lyle and Castile Falls - Radio telemetry monitoring occurring soon to determine hatchery vs. wild spawning distribution, winter vs. summer spawning distribution, passage problems White Salmon River Strategy Existing habitat conditions and fish populations within the White Salmon River subbasin are to be measured in preparation for salmon and steelhead reintroduction above Condit Dam and before major habitat restoration related to their reintroduction. Information regarding the existing salmonid stock composition, needed to make decisions regarding the appropriate strategies for reintroduction, is lacking. This project is a multi-agency effort designed to assess the abundance, spatial structure, and genetics of adult and juvenile salmon and steelhead below Condit Dam and the fish habitat and characteristics of resident salmonids above Condit Dam. OREGON STRATEGY VSP - Sustain tributary weir trapping and counting at Buckhollow and Bakeoven for adult abundance. Estimate abundance of spawners in the mainstem Deschutes only. - Determine spatial distribution through radio tagging and tributary weirs. - Shearers Falls is used as adult abundance counting for natural and hatchery fish for nearly 100% of basin. Part of strategy is to be able to know what proportion remain in Deschutes and those that fall back. - Determine the impact and percentage of resident rainbow to overall production. - Determine origin, distribution, and abundance of mainstem spawners in the Deschutes - Proposed smolt monitoring strategy focuses on collecting migrant data in tributaries at Bakeoven, Warm Springs, Shitike, Buckhollow and Trout Creek tributary where primary spawning takes place. - Life history diversity relies old sampling. Desired strategy is to obtain annual age structure and PHOS form adult trapping proposed. Juvenile information would be collected from proposed and ongoing smolt traps. - Ongoing GSI project should provide important genetic diversity information. - Current strategy is to determine the change in distribution and abundance/productivity of steelhead based upon reintroductions into previously empty habitat where recovery requires re-establishing production in the unoccupied area of westside population. - Assess abundance and hatchery proportion of natural spawners HATCHERY - Use the hatchery program as a tool for reintroducing steelhead into unoccupied Westside Deschutes area and Crooked River. - Continue harvest augmentation and mitigation roles. - Assess the success of reintroducing and developing sustained and natural production above the Pelton-Round Butte complex through monitoring monitoring adult and juvenile hatchery products and natural production. - Mark all hatchery fish. - Determine the impact of stray hatchery fish on VSP. HABITAT - CTWSRO monitors habitat status/trends on the reservation using full census of riparian habitat - Intent is to extend habitat status/trend data throughout the MPG. - Collective impacts of habitat treatments are being evaluated through some project specific monitoring, that looks at changes in limiting factors in the basin and paired with fish response. |  | WASHINGTON GAPS - Need Klickitat juvenile outmigration abundance estimates (difficult with screw traps due to flow and large hatchery releases) - Need refined and ongoing Klickitat adult abundance estimates - Need survival estimates for Klickitat smolt-to-adult returns for wild fish - Need Spawner abundance in upper Klickitat. - Additional data is needed on the current distribution of adult spawning steelhead throughout the Rock Creek subbasin. Two years of spawning surveys have been conducted for 2007 & 2008 spawning seasons. - No direct estimates of abundance and productivity for steelhead throughout the subbasin. Also presence and absence surveys need to be conducted in lower mainstem and its tributaries. - Additional evaluation of population phenotypic and genetic variation of Rock Creek steelhead OREGON GAPS - Fallback rates at Shearers is not known. - Fifteen mile Creek has inadequate estimates of cohorts, age, sex ratios and PHOS - Better annual estimates of mainstem spawner abundance and distribution for Deschutes for hatchery and natural fish - Need improved sampling of natural origin fish for age structure at weir and trap locations where access to fish occur. Adult age structure and other life history information should be collected at ongoing sampling sites in Deschutes. - Influence of stray hatchery fish on productivity is not known. - Identified smolt and adult trapping is needed at tributary sites at Bakeoven and Buckhollow Creeks. - Need to know what impact reintroductions have on viability for West Side Deschutes - Currently do not have adequate information of PHOS and PNOS and the origin of the PHOS on the spawning grounds. - No MPG scale status/trend habitat monitoring funded at this time. - Role of resident fish upon anadromous production is not understood. |  | RPA Workgroup Recommendations: - Combine #199506425 with #19881205 or #19950633 - Complete modification of Lyle falls trap and Castile Falls traps in Klickitat under 198811535 - Klickitat River and Fifteen Mile Creek should be monitored for fish in and fish out to complement habitat restoration gap analysis of 4% in Klickitat River and because Fifteen Mile Creek contains winter steelhead per RPA 56.1. - The workgroup recommends using additional BiOp and recovery plan VSP monitoring to assess stray rates and origin of hatchery fish to non-target areas. - The workgroup recommends that after the analyses of data from implementation of RPA 63.1, further research may be needed to identify mechanisms by which “intervention” programs affect the recovery of listed populations (expansion of Project 199305600 may identify some of these mechanisms) Other Recommendations or Consolidations WASHINGTON RECOMMENDATIONS - Complete modification of Lyle falls trap and Castile Falls traps in Klickitat under 198811535 - Additional mark-recapture estimates for Klickitat smolt and returning adult abundance - PIT tagging/survival estimates for Klickitat smolt-to-adult returns for wild fish - Klickitat PIT detection and video and/or DIDSON monitoring at Castile Falls (planned with upcoming improvements) for upper basin spawner abundance - YN obtained expanded funding for Rock Creek under BPA #200715600 at $291,307.00 for fish assessment work per BiOp Accord MOA. - Operate Rock Cr Screw trap in lower mainstem to obtain specific information about juvenile production, movement, and smolt outmigration. - Consultation of specific environmental and natural resource specialist for stream rehabilitation design for key locations in Rock Creek. OREGON RECOMMENDATIONS Deschutes System - Develop and implement Fall Back study at Shearer Falls. - Implement stray impact proposal for Bakeoven and Buckhollow wiers. - Implement population scale GRTS sampling for Deschutes MPG - Increase effort to obtain diversity information (age, origin, etc.) at Warm Springs, Shitike, Buckhollow, and Bakeoven. - Develop a study plan for addressing the interactions and impacts of resident and anadromous forms of O mykiss on basin productivity and distribution. - Develop an approach for determining abundance and origin of mainstem spawners. - Implement fish-in and fish-out monitoring in the Fifteenmile Creek Winter Steelhead population. . |  | Existing/Modified/New Projects To Implement RPA Recommendations Fund ODFW to conduct fish-in and fish-out monitoring in the Fifteenmile Creek winter steelhead population. New project or expand 1993040009(Fifteenmile Habitat Restoration). Costs are $200,000 per year plus capitol improvement for adult weir/video monitoring equipment and improved juvenile trapping facilities. Existing/Modified/New to Implement Other Recommendations - Three Tribes BiOp Accord MOA for Klickitat maintains existing BPA #199506335 at $520,000/yr and expands it - CTWSRO propose to continue to fund BPA #198805303 at $502,103/yr under BiOp Accord MOA for lower Deschutes (Check on this statement - YN obtained expanded funding for Rock Creek under BPA #200715600 at $ for fish assessment work per BiOp Accord MOA - BiOp Accord funding for BPA #200715600 will fund most monitoring needs for Rock Creek - Additional funding is needed to cover cost for Rock Cr. stream rehabilitation consulting (~$100,000.00). - Implement ODFW Reprodustive Success and Stray Impact proposal # 200729900 for Deschutes Eastside(Bakeoven-Buck Hollow) population for $350,00 per year. - Fund ODFW and CTWSRO to implement EMAP adult escapement and juvenile habitat status and trends including estimates of mainstem spawners. Cost is $250,000 per year. - Fund ODFW and CTWSRO to conduct steelhead fallback study to estimate fallback rates and to determine stray hatchery fish distribution. Cost is $200,00 per year for four years. |
| Upper Columbia Steelhead DPS |  |  |  |  |  |  |  |  |  |  |  |
| North Cascade Slope WDFW, CCT, YCT |  |  | VSP 199604000 200301700 200303900 200850300 200900200 200302200 200850300 Chelan, Douglas, and Grant PUD agreements HATCHERY 200900100 199604000 200845800 200302200 200721200 HABITAT 200301700 |  | VSP STRATEGY - Current strategy for multi-year VSP tracking TRT employs dam counts with spawners parsed out to tributary populations based upon previous radio telemetry studies. - Concurrently moving toward annual estimates of adult abundance based on non-random redd surveys based on some measure of precision and accuracy. A variety of approaches varying between full census to index sites. Currently using a variety of approaches until one or more is adopted. Within 3-5 years be able to have better understanding of which approach is most precise and accurate. - Use PIT tag arrays to determine PHOS and PNOS. - Smolt traps in all four primary populations. For the most part enumerate most of juvenile migrant production in the watersheds. - Strategy emphasizes the primary populations, but little or no VSP work in smaller tributaries to the Columbia. - Distribution estimates rely upon periodic random adult sampling outside of index areas in Wenatchee. Okanogan is nearly a census survey for adults. Entiat is using a census. HATCHERY STRATEGY - Supplementation of Methow, Wenatchee, and Okanogan for both conservation and harvest opportunities. - No plans at this time to cease supplementation in any of the watersheds based upon AHSWG recommendations - Monitoring for VSP is used to determine hatchery presence. Currently using treatment and reference comparisons. Intent is to have reference populations as areas where supplementation is not occurring. - Relative reproductive success is being tested to determine whether supplemented fish is changing RRS percentage. - Kelt reconditioning is being used to increase adult respawners above current rate of 2%. Monitoring will occur at dams and on spawning grounds through PIT tagging. Genetic monitoring within and among populations every 10 years to detect genetic draft and effective population size. HABITAT STRATEGY - The strategy is to use GRTS probabilistic sampling for determining habitat status and trends throughout the Upper Columbia River using ISEMP and OBMEP as the projects sponsoring this strategy - AREMP and PiBO implemented on USFS and BLM lands in Upper Columbia River for habitat status trends using GRTS probabilistic sampling and remote sensing. - Conduct water quality and quantity monitoring at appropriate sites for long term status and trend, and effectiveness monitoring. - Effectiveness monitoring in upper Columbia is geared toward ISEMP evaluations in the Wenatchee and Entiat. BOR and USGS effectiveness monitoring in the Methow, and OBMEP effectiveness monitoring in the Okanogan coupled with SRFB reach scale effectiveness monitoring in selected locations for all the basins - Identify reference areas and ensure that they are maintained as such and that the monitoring in those areas are continued as a long term data set. - Conduct monitoring for successful implementation of habitat restoration and protection projects. - Make sure the information obtained during monitoring activities are archived in an appropriate data management system. - Understand the mortality factors associated with predation and manage predators in a manner consistent with recovery of salmonids and other native species. - Quantify and model the relationships between fish productivity and habitat conditions under current and restored scenarios. Other Strategies: - Accurately estimate harvest and mortality associate with selective fisheries. |  | - Lack of steelhead monitoring in the Entiat, Methow, and Okanogan. Data needed includes sex ratio, origin, and age so that VSP can be monitored in these basins. Currently no facilities or methods available. - Determine relative performance and reproductive success if hatchery and naturally produced fish in the wild. DPUD and Action Agencies are required to measure for the Methow and CPUD for the Wenatchee. - Determine the effects of exotic species and predatory native species on recovery of steelhead and the feasibility to eradicate or control their numbers. - Develop a reference condition for genetic variation for steelhead. - Determine the link between habitat creation, restoration and fish use and productivity. - Need to validate steelhead redd surveys and spawning escapement estimates. Use of mark recapture is recommended. - Assess if hatchery programs increase the incidence of predation on naturally produced steelhead. - Assess if hatchery programs increase the incidence of disease on naturally produced steelhead. - A reference condition metric is needed for the phenotypic variation metric for steelhead. - Assess the interactions between hatchery and naturally produced steelhead. - Understand the need and magnitude of adding nutrients as part of an ESU wide plan to determine where and how, and how much nutrient supplementation is required. - Options and effectiveness of actions to reduce water temperature is not known - Examine the feasibility and effectiveness of steelhead kelt reconditioning - Need more complete origin and age structure for all populations in order to properly expand natural origin abundance and productivity - Steelhead redd surveys and spawning escapement estimates are not validated. Recommend validation of redd surveys using mark recapture techniques. Validate estimated pre-spawn mortality rates. - VSP evaluation is reliant on Upper Columbia hatchery supplementation. - Determine relative performance (survival and productivity) and reproductive success of hatchery and naturally produced fish in wild. - Status and trend habitat monitoring in the Methow - Potential future gap: water quality and quantity sampling in the Upper Columbia because the WECY has already reduced (Entiat) and plans to cut more (Wenatchee, Okanogan) monitoring sites and ISEMP is potentially reducing WQ efforts in the Wenatchee - Need to analyze existing data and refine appropriate metrics for assessing status and trends of habitat. - Not all habitat restoration and protection projects have appropriate level of implementation monitoring. - Potential temperature changes associated with specific actions or suites of actions are not well understood. |  | RPA Workgroup Recommendations: - The workgroup recommends using additional BiOp and recovery plan VSP monitoring to assess stray rates and origin of hatchery fish to non-target areas. - The workgroup recommends that after the analyses of data from implementation of RPA 63.1, further research may be needed to identify mechanisms by which “intervention” programs affect the recovery of listed populations (expansion of Project 199305600 may identify some of these mechanisms) - Evaluate the Yakama Nation proposal to determine if it adequately addresses this RPA (63.1) for kelt reconditioning. - Expansion of Project 199305600 will evaluate not only the hatchery reform actions identified for the Winthrop NFH, but some of the mechanisms that may be driving the effects of the action. - The workgroup recommends using additional BiOp and recovery plan VSP monitoring to assess stray rates and origin of hatchery fish to non-target areas. - The workgroup recommends that after the analyses of data from implementation of RPA 63.1, further research may be needed to identify mechanisms by which “intervention” programs affect the recovery of listed populations (expansion of Project 199305600 may identify some of these mechanisms) - Methow, Entiat and Wenatchee basins were identified as areas with relatively large habitat/survival gaps, which were identified in Table 5 in the BiOp, and are recommended for fish status and trend monitoring. The Workgroup recommends linking fish in-fish out monitoring to populations with relatively large habitat/survival gaps. Data from these areas will also support RPA 56.2. Wenatchee, Entiat, Methow, and Okanogan population areas within the Upper Columbia steelhead DPS. - The Workgroup recommends that the number of actions implemented should be evaluated through power analysis to determine if the extent and number of projects is sufficient to cause a detectable treatment effect. If not, the Workgroup recommends that additional actions be implemented to cause a measurable treatment effect. The Workgroup also recommends that habitat effectiveness monitoring address potential confounding effects of the hatchery programs in the Entiat. This work will benefit from increased PIT-tagging of adults at mainstem dams (see RPA 50.1) and juveniles in tributaries (see RPA 50.3) - Douglas PUD is planning a steelhead RRS study in the Methow Basin. There will need to be an evaluation of the study plan to determine if it adequately addresses RPA 64.3. Other Recommendations or Consolidations - 200301700 is a crucial contract for maintaining VSP information in the Wenatchee and Entiat. - 200302200 OBMEP is crucial project for enumerating VSP on the Okanogan R. - Methow is dependent upon PUD funding and the BOR. - 200845800 is crucial project for YN M&E in upper Columbia River for supplementation. - Ensure continuation of WECY water quality and quantity gauges. - Evaluation of resident populations and the interactions between resident and anadromous forms. - Increase the detection arrays and analysis of PIT Tags in the overall Upper Columbia basin. - Implement habitat status and trend monitoring in the Methow - All restoration and protection projects need implementation monitoring and the data generated from those efforts should be handled and reported consistently. In many cases, an independent “audit” of implementation would be more appropriate and effective than leaving it to project sponsors. - Develop temperature models to predict benefits or to properly size projects proposed to reduce water temperatures. |  | Existing/Modified/New Projects To Implement RPA Recommendations - (Highest Priority; RPA 50.1, 50.3, 50.4, 50.6, 52.4, 52.7) Upper Columbia Spring Chinook and Steelhead Juvenile and Adult Abundance, Productivity, and Spatial Structure Monitoring. The following project components have cooperation and/or cost share elements with other ongoing efforts such as ISEMP, the PUD hatchery monitoring programs, OBMEP, USBR, USFWS; however, there are still gaps and the following proposals are needed in order to adequately meet the RPA workgroup recommendation 1) Refinement of smolt trap variance calculation. 2) Estimate the proportion of hatchery steelhead on the spawning grounds. 3) Develop analytical tools to automate the analysis of PIT tag data from stream arrays. 4) Estimate the abundance and distribution of steelhead spawning and juvenile distribution not covered in the current sampling scheme. 5) Assessment and Refinement of Spring Chinook and Steelhead Spawning Grounds Surveys to include an Estimate of Observer Efficiency. 6) Upper Columbia steelhead radio telemetry study. 7) Steelhead Stock Assessment in the Upper Columbia ESU at Priest Rapids Dam. Increase pit tags in natural origin returning adults. ($550k /yr) 2. (Highest Priority) RPA 50.3, 50.6, 56.3 Modify project 200302200 OBMEP by increasing annual amount by $150,000 to implement PIT tagging in the Okanogan River. Expanded pit-tag interrogation sites within the Okanogan Basin will feed into work to fulfill RPA’s 50.6 and 56.3 under OBMEP and take advantage of cost efficiencies by using an existing project. 3. (Highest Priority) RPA 64.3 New project to study reproductive success of hatchery and natural origin steelhead in the Methow. $200K/yr but could have savings if combined with ongoing DPUD project and CRITFC study. 4. PIT tagging steelhead associated with USFWS hatchery program; RPA 63.2related to changes occurring to NOAA project 199305600 3.(Highest Priority)RPA 56.2 Begin new project that implements habitat status/trend monitoring in the Methow watershed at $200K/yr. 6. Fund a portion of the WDOE water quality / quantity gages that have been or will be discontinued in the Upper Columbia ($120k / yr) - WDFW proposes to conduct a 3 year radio telemetry study in Wenatchee, Methow, and Okanogan and Entiat basins to determine distribution from mainstem dams at $250K/yr for 3 years. Existing/Modified/New to Implement Other Recommendations - Modify project 200302200 OBMEP by increasing annual amount by $225,000 to implement PIT tagging in the Okanogan River. - New project to study reproductive success of hatchery and natural origin steelhead in the Wenatchee, Methow and Okanogan at $500K/yr but could have savings if combined with ongoing DPUD project and CRITFC study. - Begin new project that implements habitat status/trend monitoring in the MEthow watershed at $200K/yr. |
| Lower Columbia Steelhead DPS |  |  |  |  |  |  |  |  |  |  |  |
| Coast ODFW, WDFW |  |  | VSP NOAA Mitchell Act Oregon Lottery WDFW State Funds SRFB HATCHERY HABITAT |  | ODFW VSP Strategy - GRTS-based redd surveys for annual spawner abundance estimates in each of the four populations within the MPG with a precision of + 30% or better (not currently funded). Surveys will also provide information on productivity, distribution, and some aspects of diversity (primarily spawn timing) - Counts of fish passed above existing fish passage/counting facilities (Lewis & Clark R Vaki counter and NF Klaskanine hatchery weir, Big Creek hatchery weir, NF Scappoose Bonnie Falls fish ladder) and potentially new adult trapping/fish counting facilities (CEDC hatchery water diversion weir on SF Klaskanine, fish ladder at RM 10 Clatskanie River) to obtain census-based steelhead escapement estimates that could, given appropriate funding, be compared to separate GRTS-based surveys above these census locations to evaluate the accuracy of GRTS-based surveys for spawning steelhead. These sites could also be used to obtain genetic and other diversity information that requires fish handling. - GRTS-based snorkel surveys at the MPG scale to provide annual estimates of an index of abundance (density) of juvenile steelhead. Data from these surveys can also be used to evaluate aspects of productivity (juveniles density per spawner density), and distribution. - In at least one sub-watershed in the MPG (currently NF Scappoose), ODFW traps adults in and juveniles out to provide estimates of marine and freshwater productivity (i.e. Life Cycle Monitoring sites). ODFW Hatchery Strategy - No current plan or strategy to monitor the abundance or distribution of stray hatchery origin steelhead in the MPG. - Monitoring of the ecological impacts of hatchery fish releases ODFW Habitat Strategy - Status and trend in habitat conditions in wadeable streams (physical instream and riparian) via GRTS-based surveys annually at the MPG scale and every 5 years at the population scale. (Currently conducted annually at the MPG scale). - GRTS-based sampling of macro-invertebrates at the MPG scale as an indicator of water quality conditions (not currently funded) - Pre- and post- habitat surveys of 15 habitat restoration projects within the ESU annually - Implementation of IMWs where feasible, and strategic ODFW Guidance Strategy - ODFW is participating in the ISTM project and will seek to implement monitoring recommendations obtained from that project. ISTM Statement The goal of the Integrated Status and Trends Monitoring (ISTM) project is to develop a coordinated VSP monitoring program that address key regional monitoring questions and develop study designs of sufficient quality and quantity to determine status of Lower Columbia River salmon and steelhead. In this process we will provide entities tasked with monitoring fish populations with a roadmap of the steps needed to develop an integrated, scientifically sound monitoring program that meet the needs of regional decision makers and managers. The objectives include: (1) indentify and prioritize decisions, questions, and objectives; (2) Evaluate extent to which existing programs align with these decisions, questions, and objectives; (3) Identify most appropriate monitoring design to inform priority decisions; (4) Use trade off analysis to develop specific recommendations for monitoring based on outcomes of objectives 1-3 and; (5) recommend implementation and reporting mechanisms. Results of this project for application by ODFW and WDFW to current monitoring approaches is projected for 2011. The Lower Columbia River Fish Recovery Board plans to integrate the recovery planning process results into the study. WDFW Strategy Statement - Develop an integrated status and trends monitoring program for fish and habitat - The goal of the Integrated Status and Trends Monitoring (ISTM) project is to develop a coordinated VSP monitoring program that address key regional monitoring questions and develop study designs of sufficient quality and quantity to determine status of Lower Columbia River salmon and steelhead. In this process we will provide entities tasked with monitoring fish populations with a roadmap of the steps needed to develop an integrated, scientifically sound monitoring program that meet the needs of regional decision makers and managers. The objectives include: (1) Identify and prioritize decisions, questions, and objectives; (2) Evaluate extent to which existing programs align with these decisions, questions, and objectives; (3) Identify most appropriate monitoring design to inform priority decisions; (4) Use trade off analysis to develop specific recommendations for monitoring based on outcomes of objectives 1-3 and; (5) recommend implementation and reporting mechanisms. Results of this project for application by ODFW and WDFW to current monitoring approaches is projected for 2011.The Lower Columbia River Fish Recovery Board plans to integrate the recovery planning process results into the study. - 2. Maintain and modify VSP monitoring to meet recovery plans, management needs, address critical uncertainties, and support integrated status and trends monitoring program - Washington has a statewide monitoring strategy for listed salmon and steelhead recovery. Strategy includes juvenile and adult abundance for one primary population per MPG associated with habitat evaluations. - Lower Columbia Fish Recovery Board has a monitoring plan associated with the Recovery Plan that is being implemented. - Adult abundance is estimated mostly using redd surveys with a few weirs, and mark-recapture programs. - Adult productivity is determined by cohort analysis from sex ratio, origin, and age-structure of spawners from traps on Cowlitz, Toutle, Kalama, Lewis, and Wind. - Wild Steelhead Release (WSR) for all LCR fisheries but impacts are not monitored. - Juvenile productivity is estimated from 1 primary population per strata (Grays-Coast, Coweeman-Cascade, and Wind-Gorge) but is complicated by the inability to distinguish winter and summer steelhead smolts in the Wind, and the Wind is a subpopulation of the Upper Gorge population. Juvenile productivity is also estimated from IMW project, Cowlitz Falls juvenile sampling is for aggregate, and Mayfield trap efficiency is over 40 yrs old. - Adult spatial distribution is monitored for high use areas and periodically for lower use areas. - Adult diversity is monitored by spawning time from redds. - VSP monitoring should be consistent with NOAA monitoring guidance - WDFW is participating in the ISTM project and will to the extent practical implement recommendations obtained from that project - 3. Maintain and modify hatchery programs to meet recovery plans, mitigation requirements, and address critical uncertainties, and support integrated status and trends monitoring program - WDFW is implementing hatchery reforms based on the recommendation of the HSRG - Hatchery monitoring should be consistent with NOAA monitoring guidance - WDFW is participating in the ISTM project and will to the extent practical implement recommendations obtained from that project - Develop habitat monitoring program to support an integrated status and trends monitoring program, which includes a component to validate fish response to habitat restoration - An IMW was implemented in the Lower Columbia in 2003 and is now having habitat restoration treatments. This IMW should be continued until results are available. Funding is through the PCSRF and Washington Salmon Recovery Funding Board. - Habitat monitoring should be consistent with NOAA monitoring guidance - WDFW is participating in the ISTM project and will to the extent practical implement recommendations obtained from that project - 4. Maintain and modify hydro monitoring programs that estimate adult and juvenile survival, collection efficiencies, address critical uncertainties, and to validate fish responses to hydro improvements - Includes mainstem Columbia River dams (Bonneville), and Cowlitz, Lewis, and White Salmon River dams - Hydro monitoring should be consistent with NOAA monitoring guidance - WDFW is participating in the ISTM project and will to the extent practical implement recommendations obtained from that project - 5. Maintain, modify, and standardize secure web accessible databases for integration, analysis, and reporting. - Database development and management should be consistent with NOAA monitoring guidance - WDFW is participating in the ISTM project and will to the extent practical implement recommendations obtained from that project |  | ODFW Highest: - GRTS-based steelhead redd surveys - Habitat monitoring at population scale and in non-wadeable streams - Life cycle monitoring sites to obtain information on marine and freshwater survival rates and gather information needed to develop and test habitat capacity models - Improved precision of PHOS and understanding of hatchery origin - Understanding of precision and bias of harvest estimates and work to improve where needed High: - GRTS-based surveys above fish counting/passage facilities to evaluate precision and bias - Macroinvertebrate monitoring at MPG scale - Improved data management systems Lower: - Evaluation of how well Life Cycle monitoring sites represent conditions outside of the index areas and investigate the potential for implementing additional trap sites that could be operated periodically on a rotating basis to “calibrate” index sites to broader areas. - Development of a strategic plan for regional implementation of a network of IMWs - Development of a monitoring plan to evaluate the ecological impacts of hatchery fish releases WDFW - WDFW - PHOS/gene flow cannot be estimated in most places because redd surveys do not occur during hatchery spawning period. - Some key assumptions are untested in the mark-recapture methodology, spatial distribution, and race differentiation. - Incidental harvest component of adult productivity from non-targeted fisheries is not precise. - Need to improve approach to estimate VSP metrics and habitat across the ESU. - Infrastructure to support data storage, analysis, reporting, and dissemination. - Identify spatial extent of spawning (sample frame). - Develop LCR specific redds/female, and residence time for steelhead. - Estimate precision (CV). - Conduct power analysis for adult and juvenile abundance estimates - Conduct validation redd surveys above weirs, mark-recapture, or DIDSON sites to validate redd estimates. - Improve juvenile mark-recapture point and variance estimates to account for missed smolt trapping days, tag loss, missed tags, selectivity, and closure. - Consider primary population fish in/out site for coho in cascades to Lower Gorge Tribs (Hamilton/Hardy/Duncan) to capture sufficient smolts. - Improve redd or AUC based population estimates to account for both spatial/temporal sampling errors and observation/measurement errors. Evaluate alternate spatial sampling designs to index/supplemental approach. - Development of DPS genetic sampling program and analyze all current samples. - Estimate incidental mortality in LCR mainstem and tributary fisheries. - Evaluate use of DIDSON to improve precision at high priority primary populations including IMW and fish in/out sites. |  | RPA Workgroup Recommendations: - Fund Lower Columbia ISTM coordinated by PNAMP - The workgroup recommends that a target of at least 20% of the spawning escapement be sampled (see Hankin et al. 2005). The Workgroup also recommends that contracts include language to improve QA/QC, analysis, and data management. - The workgroup recommends that additional sampling occur in both ocean and river fisheries, the extent of which will be better understood after the current sampling rate is known. - In addition, investigate ways to reduce the lag time and back log between CWT collection and availability of information. Other Recommendations or Consolidations ODFW Adequately fund the current ISTM project 200400200 for integrated fish and habitat status and trend monitoring for the entire Lower Columbia Domain and use results to prioritize future funding WDFW - WDFW - Continue funding critical VSP monitoring within the MPG and ESU until the ISTM project is completed ie 200871000. - Adequately fund the current ISTM project 200400200 for integrated fish and habitat status and trend monitoring for the entire Lower Columbia Domain. Gaps addressed in this study include: - Improved estimates of hatchery spawners and estimates of all population indicators - Development of spatial distribution monitoring program for adults - Power analysis of juvenile and adult monitoring programs. - Infrastructure to support data storage, analysis, reporting, and dissemination - Funding for implementation of the results of the ISTM project by 2011. - Fund proposals consistent with the Washington Forum statewide strategy for monitoring and LCFRB Recovery Plan |  | Existing/Modified/New Projects To Implement RPA Recommendations - WDFW 200871000 Chum Salmon Enhancement RPA 63.1 - PNAMP 200400200 RPA 71, 72 Existing/Modified/New to Implement Other Recommendations ODFW - Highest: - GRTS-based steelhead redd surveys. Cost: $319/year - GRTS-based habitat monitoring at population scale in wadeable streams. Cost/year: $156k (for all pops and all MPGs in LCR) - Life cycle monitoring site in Clatskanie River. Cost is included as part of priority funding item 1 for Oregon chum salmon monitoring. - Methodologies needed to monitor extent and impact of hatchery origin fish on spawning grounds since this is difficult to get from redd surveys. Cost: Included in funding for ISTM project (assuming it is identified as a priority) - ISTM project (200400200). Cost: $100k (ODFW portion) - Habitat monitoring in non-wadeable streams. Cost: $100k/year (includes all pops and MPGs in LCR) - Understanding of precision and bias of harvest estimates and work to improve where needed. Cost: Included in funding for ISTM project (assuming it is identified as a priority) - High: - Develop new hatchery database system that is compatible with the proposed databases for production planning and marking (IStar), has the ability to store new data fields and expand as need arises, and is readily available to all personnel in ODFW. Cost: $60k (for all of Oregon) - Juvenile outmigrant trapping at NF Klaskanine and Big Creek to obtain additional information on marine and freshwater survival rates and gather information needed to develop and test habitat capacity models. Cost: $60k/year - GRTS-based surveys above fish counting/passage facilities to evaluate precision and bias. Cost: $60k/year (Includes NF Klatskanine, Big Creek, and Claskanie) - Macroinvertebrate monitoring at MPG scale. Cost: $50k/year (includes all MPGs in LCR) - Lower: - Evaluation of how well Life Cycle monitoring sites represent conditions outside of the index areas and investigate the potential for implementing additional trap sites that could be operated periodically on a rotating basis to “calibrate” index sites to broader areas. Cost: Included in funding for ISTM project (assuming it is identified as a priority) - Strategic plan for regional implementation of a network of IMWs. Cost: Included in funding for ISTM project (assuming it is identified as a priority) - Monitoring plan to evaluate the ecological impacts of hatchery fish releases. Cost: Included in funding for ISTM project (assuming it is identified as a priority) WDFW - WDFW - ISTM Project (all species) - Highest priority for all spp. Modification intended to ensure adequate funding for ISTM $500K - Fish In/out Monitoring (all species) - Statewide strategy for the high quality escapement and smolt estimates for both fisheries and habitat monitoring. Could be expanded to rotating smolt trap design as in LCFRB recovery plan. (Candidate LCR watersheds: Elochoman/Skamokawa; Coweeman, Kalama, EF Lewis, Washougal, SF Toutle/Green $150k/year/watershed - Few changes to existing VSP monitoring until ISTM recommendations are obtained. Continue projects under SRFB (LCR IMW), Mitchell Act MER, PUDs (Tacoma Power & Pacificorp). |
| Cascade ODFW, WDFW, SRR, PNAMP |  |  | VSP NOAA Mitchell Act Oregon Lottery Tacoma Power PG&E Pacificorp HATCHERY HABITAT |  | ODFW Strategy - ODFW VSP Strategy - GRTS-based redd surveys for annual spawner abundance estimates in each of the two populations within the MPG with a precision of + 30% or better (not currently funded). Surveys will also provide information on productivity, distribution, and some aspects of diversity (primarily spawn timing) - Counts of fish passed above existing fish passage/counting facilities (PGE facilities at Clackamas NF Dam) and potentially new adult trapping/fish counting facilities (above Sandy Fish Hatchery on Cedar Creek ) to obtain census-based steelhead escapement estimates that can be compared to separate GRTS-based surveys above these census locations to evaluate the accuracy of GRTS-based surveys for spawning steelhead. These sites could also be used to obtain genetic and other diversity information that requires fish handling. - GRTS-based snorkel surveys at the MPG scale (currently conducted at the combined Cascade and Gorge MPG scale). Surveys provide annual estimates of an index of abundance (density) of juvenile steelhead. Data from these surveys can also be used to evaluate aspects of productivity (juveniles density per spawner density), and distribution. - In at least one sub-watershed in the MPG (proposed for Cedar Cr, Sandy R), trap adults in and juveniles out to provide estimates of marine and freshwater productivity (i.e. Life Cycle Monitoring sites). - ODFW Hatchery Strategy - No current plan or strategy to monitor the abundance or distribution of stray hatchery origin steelhead comprehensively in the MPG. PHOS is currently estimated for steelhead passing over North Fork Dam on the Clackamas - Monitoring of the ecological impacts of hatchery fish releases - ODFW Habitat Strategy - Status and trend in habitat conditions (physical instream and riparian) via GRTS-based surveys annually at the MPG scale and every 5 years at the population scale. (Currently conducted annually at the combined Cascade and Gorge MPG scale). - GRTS-based sampling of macro-invertebrates at the combined Cascade and Gorge MPG scale as an indicator of water quality conditions (not currently funded) - Pre- and post- habitat surveys of 15 habitat restoration projects within the ESU annually - Implementation of IMWs where feasible, and strategic - ODFW Guidance Strategy - ODFW is participating in the ISTM project and will seek to implement monitoring recommendations obtained from that project. - WDFW - See Coast Statement |  | - ODFW - Highest: - GRTS-based steelhead redd surveys - Habitat monitoring at population scale and in non-wadeable streams - Life cycle monitoring sites to obtain information on marine and freshwater survival rates and gather information needed to develop and test habitat capacity models - Improved precision of PHOS and understanding of hatchery origin - Understanding of precision and bias of harvest estimates and work to improve where needed - High: - GRTS-based surveys above fish counting/passage facilities to evaluate precision and bias - Macroinvertebrate monitoring at MPG scale - Improved data management systems - Lower: - Evaluation of how well Life Cycle monitoring sites represent conditions outside of the index areas and investigate the potential for implementing additional trap sites that could be operated periodically on a rotating basis to “calibrate” index sites to broader areas. - Development of a strategic plan for regional implementation of a network of IMWs - Development of a monitoring plan to evaluate the ecological impacts of hatchery fish releases - WDFW - See Coast Statement |  | RPA Workgroup Recommendations: None Other Recommendations or Consolidations ODFW - Same as listed for Coast MPG - WDFW - See Coast Statement |  | Existing/Modified/New Projects To Implement RPA Recommendations Existing/Modified/New to Implement Other Recommendations WDFW - ISTM Project (all species) - Highest priority for all spp. Modification intended to ensure adequate funding for ISTM $500K - Fish In/out Monitoring - Statewide strategy for the high quality escapement and smolt estimates for both fisheries and habitat monitoring. Could be expanded to rotating smolt trap design as in LCFRB recovery plan. (Candidate LCR watersheds: Elochoman/Skamokawa; Coweeman, Kalama, EF Lewis, Washougal, SF Toutle/Green $150k/year/watershed - Coweeman FIFO - (If not included in Statewide FIFO strategy). Juvenile trapping and adult escapement estimates for all salmonids (tule Chinook, Coho, Winter steelhead; all listed all Primary populations). Need is to stabilize funding for monitoring in this watershed. Different aspects of monitoring have been supported by different sources. $200K - Kalama 2nd Generation RRS -An independent test of the "Carry-over Effect" demonstrated by Araki et al. in the Hood River. Kalama may represent the only WDFW opportunity to conduct the work. Timeframe 2011-2013. $80K/yr. ISTM Project - Highest priority for all spp. Modification intended to ensure adequate funding for ISTM $500K - Few changes to existing VSP monitoring until ISTM recommendations are obtained. Continue projects under SRFB (LCR IMW), Mitchell Act MER, PUDs (Tacoma Power & Pacificorp). ODFW Highest: - GRTS-based steelhead redd surveys. Cost: $319/year - GRTS-based habitat monitoring at population scale in wadeable streams. Cost/year: $156k (for all pops and all MPGs in LCR) - Life cycle monitoring site in Cedar Creek (Sandy River). Cost: $50k/year - Rotating smolt trapping in Sandy River. Cost ($50k/year) - ISTM project (200400200). Cost: $100k (ODFW portion) - Methodologies needed to monitor extent and impact of hatchery origin fish on spawning grounds since this is difficult to get from redd surveys. Cost: Included in funding for ISTM project (assuming it is identified as a priority) - Habitat monitoring in non-wadeable streams. Cost: $100k/year (includes all pops and MPGs in LCR) - Understanding of precision and bias of harvest estimates and work to improve where needed. Cost: Included in funding for ISTM project (assuming it is identified as a priority) High: - Develop new hatchery database system that is compatible with the proposed databases for production planning and marking (IStar), has the ability to store new data fields and expand as need arises, and is readily available to all personnel in ODFW. Cost: $60k (for all of Oregon) - GRTS-based surveys above fish counting/passage facilities to evaluate precision and bias. Cost: $60k/year - Macroinvertebrate monitoring at MPG scale. Cost: $50k/year (includes all MPGs in LCR) - Lower: - Evaluation of how well Life Cycle monitoring sites represent conditions outside of the index areas and investigate the potential for implementing additional trap sites that could be operated periodically on a rotating basis to “calibrate” index sites to broader areas. Cost: Included in funding for ISTM project (assuming it is identified as a priority) - Strategic plan for regional implementation of a network of IMWs. Cost: Included in funding for ISTM project (assuming it is identified as a priority) - Monitoring plan to evaluate the ecological impacts of hatchery fish releases. Cost: Included in funding for ISTM project (assuming it is identified as a priority) |
| Gorge ODFW, WDFW, CTWSRO |  |  | VSP NOAA Mitchell Act Oregon Lottery 199801900 198805303 198805304 HATCHERY 198805315 198805308 198805307 200305400 HABITAT 198805304 |  | ODFW Strategy - ODFW VSP Strategy - GRTS-based redd surveys at the population scale for annual spawner abundance estimates where feasible within the MPG with a precision of + 30% or better (not currently funded). - Due to poor water clarity as a result of glacial till, the accuracy of GRTS-based redd surveys is questionable in a considerable portion of the range of steelhead within the Hood population area. After the removal of Powerdale Dam a temporary floating weir and trap is proposed for EF Hood River. This trap will provide estimates of winter steelhead escapement, hatchery fraction, and other diversity metrics for a substantial portion of the Hood River population area. - Counts of fish passed above the East Fork Hood River weir can be compared to separate GRTS-based surveys above the weir to evaluate the accuracy of GRTS-based surveys for spawning steelhead. - GRTS-based snorkel surveys at the MPG scale (currently conducted at the combined Cascade and Gorge MPG scale). Surveys provide annual estimates of an index of abundance (density) of juvenile steelhead. Data from these surveys can also be used to evaluate aspects of productivity (juveniles density per spawner density), and distribution. Because of the problem of poor water visibility in Hood River due to glacial till, many of the survey sites in the Hood River population area are not amenable to snorkel counts. - In at least one sub-watershed in the MPG (proposed for EF Hood River), trap adults in and juveniles out to provide estimates of marine and freshwater productivity (i.e. Life Cycle Monitoring sites). - ODFW Hatchery Strategy - No current plan or strategy to monitor the abundance or distribution of stray hatchery origin steelhead comprehensively in the MPG. PHOS is currently estimated for steelhead passing over (soon to be removed) Powerdale Dam. It will be evaluated for fish arriving at the floating weir planned for EF Hood River - Monitoring of the ecological impacts of hatchery fish releases - ODFW Habitat Strategy - Status and trend in habitat conditions (physical instream and riparian) via GRTS-based surveys annually at the MPG scale and every 5 years at the population scale. (Currently conducted annually at the combined Cascade and Gorge MPG scale). - GRTS-based sampling of macro-invertebrates at the MPG scale as an indicator of water quality conditions (not currently funded) - Pre- and post- habitat surveys of 15 habitat restoration projects within the ESU annually - Implementation of IMWs where feasible, and strategic - ODFW Guidance Strategy - ODFW is participating in the ISTM project and will seek to implement monitoring recommendations obtained from that project. - WDFW - See Coast Statement |  | - ODFW - Highest: - Habitat monitoring at population scale and in non-wadeable streams - Life cycle monitoring sites to obtain information on marine and freshwater survival rates and gather information needed to develop and test habitat capacity models - Identification of areas conducive to GRTS spawning surveys (i.e. adequate visibility and access) and evaluation of cost/benefit of expanding GRTS-based spawning surveys for steelhead to feasible areas not currently surveyed (primarily in the Hood population unit) - Feasibility of installing sonar (i.e. DIDSON) low in the system to monitor escapement. - Methodologies needed to monitor extent and impact of hatchery origin fish on spawning grounds in areas not amenable to spawning ground surveys - Understanding of precision and bias of harvest estimates and work to improve where needed - High: - GRTS-based surveys above fish counting/passage facilities to evaluate precision and bias - Macroinvertebrate monitoring at MPG scale - Improved data management systems - Lower: - Evaluation of how well Life Cycle monitoring sites represent conditions outside of the index areas and investigate the potential for implementing additional trap sites that could be operated periodically on a rotating basis to “calibrate” index sites to broader areas. - Development of a strategic plan for regional implementation of a network of IMWs - Development of a monitoring plan to evaluate the ecological impacts of hatchery fish releases - ODFW - Highest: - Habitat monitoring at population scale and in non-wadeable streams - Life cycle monitoring sites to obtain information on marine and freshwater survival rates and gather information needed to develop and test habitat capacity models - Identification of areas conducive to GRTS spawning surveys (i.e. adequate visibility and access) and evaluation of cost/benefit of expanding GRTS-based spawning surveys for steelhead to feasible areas not currently surveyed (primarily in the Hood population unit) - Feasibility of installing sonar (i.e. DIDSON) low in the system to monitor escapement. - Methodologies needed to monitor extent and impact of hatchery origin fish on spawning grounds in areas not amenable to spawning ground surveys - Understanding of precision and bias of harvest estimates and work to improve where needed - High: - GRTS-based surveys above fish counting/passage facilities to evaluate precision and bias - Macroinvertebrate monitoring at MPG scale - Improved data management systems - Lower: - Evaluation of how well Life Cycle monitoring sites represent conditions outside of the index areas and investigate the potential for implementing additional trap sites that could be operated periodically on a rotating basis to “calibrate” index sites to broader areas. - Development of a strategic plan for regional implementation of a network of IMWs - Development of a monitoring plan to evaluate the ecological impacts of hatchery fish releases - WDFW - See Coast Statement |  | RPA Workgroup Recommendations: - Fund a floating weir in WF Hood River - The Workgroup recommends adding the Hood River steelhead program for coverage under this RPA (RPA 64.2). - The workgroup recommends that the Upper Gorge (Wind and Hamilton) populations be monitored for fish in - fish out. They are non-supplemented populations with both winter- and summer runs. Could potentially be IMWs. - The workgroup recommends that the Wind River be monitored for habitat status and trend. Other Recommendations or Consolidations Same as Coast MPG with the following addition - Continue to fund projects 198805304 & 198805308 - WDFW - See Coast Statement |  | Existing/Modified/New Projects To Implement RPA Recommendations Existing/Modified/New to Implement Other Recommendations ODFW Highest: - Continue project 198805304 (M&E Hood River). Cost: $476,209/year - Continue project 198805308 (Powerdale Hood River Production). Cost: $134,494/year for monitoring portion - GRTS-based habitat monitoring at population scale in wadeable streams. Cost/year: $156k (for all pops and all MPGs in LCR) - ISTM project (200400200). Cost: $100k (ODFW portion) - Habitat monitoring in non-wadeable streams. Cost: $100k/year (includes all pops and MPGs in LCR) - Identification of areas conducive to GRTS spawning surveys (i.e. adequate visibility and access) and evaluation of cost/benefit of expanding GRTS-based spawning surveys for steelhead to feasible areas not currently surveyed (primarily in the Hood population unit). Cost: Included in funding for ISTM project (assuming it is identified as a priority)Feasibility of installing sonar (i.e. DIDSON) low in the system to monitor escapement. Cost: $20k - Methodologies needed to monitor extent and impact of hatchery origin fish on spawning grounds in areas not amenable to spawning ground surveys. Cost: Included in funding for ISTM project (assuming it is identified as a priority) - Understanding of precision and bias of harvest estimates and work to improve where needed. Cost: Included in funding for ISTM project (assuming it is identified as a priority) High: - Develop new hatchery database system that is compatible with the proposed databases for production planning and marking (IStar), has the ability to store new data fields and expand as need arises, and is readily available to all personnel in ODFW. Cost: $60k (for all of Oregon) - GRTS-based surveys above fish counting/passage facilities to evaluate precision and bias. Cost: $60k/year (EF & WF Hood River) - Macroinvertebrate monitoring at MPG scale. Cost: $50k/year (includes all MPGs in LCR) Lower: Evaluation of how well Life Cycle monitoring sites represent conditions outside of the index areas and investigate the potential for implementing additional trap sites that could be operated periodically on a rotating basis to “calibrate” index sites to broader areas. Cost: Included in funding for ISTM project (assuming it is identified as a priority) Strategic plan for regional implementation of a network of IMWs. Cost: Included in funding for ISTM project (assuming it is identified as a priority) - Monitoring plan to evaluate the ecological impacts of hatchery fish releases. Cost: Included in funding for ISTM project (assuming it is identified as a priority)WDFWISTM Project (all species)- Highest priority for all spp. Modification intended to ensure adequate funding for ISTM $500K - Funding for BACI design in Wind River to assess removal of Hemlock Dam on USFS land per contract #199801900. Modification is intended is to elevate Wind River monitoring to IMW-level intensity. Also provides information on other species (Coho & Chinook). Budget includes only fish monitoring $300K. - Few changes to existing VSP monitoring until ISTM recommendations are obtained. Continue projects under SRFB (LCR IMW), Mitchell Act MER, PUDs (Tacoma Power & Pacificorp). |
| TABLE METADATA DESCRIPTION |  |  | Include in this column all BPA contracts and other fund sources crucial for continued VSP and hatchery evaluations. |  | Include in this column a summary statement of your strategy for obtaining VSP information and how supplementation, if any, is used. If the strategy is different between the co-managers indicate where they differ. |  | Include in this column significant information gaps that if funded would provide significant improvement to data quality or will provide new VSP or hatchery information not currently available |  | Included in this column (E) are the RPA Recommendations that address specific RPAs and any recommendations that would end, modify, or consolidate projects. Also list any significant new funding proposals that if funded would address a significant VSP or Hatchery gap in priority order 1 through N where 1 is the highest priority. |  | Describe how the recommendations described in column E can be fulfilled through maintaining existing projects, modifications/consolidations/enhancements of existing projects, adding new projects, or a combination thereof. For existing BPA-funded projects please include the project number. In parentheses provide cost estimates for additional costs for project modifications/enhancements, reduced costs of project modifications/consolidations, and additional costs for new proposals. Rank order all new proposals, existing contracts with no changes, and existing contracts with additions or subtractions and new proposed contracts, 1 through N with 1 being the most important to fund |

Hankin, D.G., J.H. Clark, G.S. Morshima, B.E. Riddell, R.B. Deriso, C. Schwarz, J.C. Garza, and J.B. Scott.  2005.  Report for the expert panel on the future of the coded wire tag recovery program for Pacific Salmon.  Pacific Salmon Commission, Vancouver, B.C.

Hankin, D.G., J.H. Clark, G.S. Morshima, B.E. Riddell, R.B. Deriso, C. Schwarz, J.C. Garza, and J.B. Scott.  2005.  Report for the expert panel on the future of the coded wire tag recovery program for Pacific Salmon.  Pacific Salmon Commission, Vancouver, B.C.