Management issues

| Scope of agreement | Direct, reimbursable and capital repayment | Directly funded program | Directly funded program |
| --- | --- | --- | --- |
| Signatories | Cabinet secretaries | Bonneville and Council with “consulting parties” | Bonneville and Council with “concurrences” |
| Integration of Power Act and ESA requirements for BPA funding |  | Defines the financial commitment to encompass both the Council direct program and ESA “off-site mitigation” | Procedural requirements to define actions required for Bi-Op requirements and ESA compliance; goals for expedited ISRP review where needed |
| Financial consequence of hydrosystem measures | BPA bore power costs outside of program funding commitment | BPA absorbs costs outside of program; provides for pursuit of cost-effective measures with equitable sharing as called for in 2003 Mainstem Amendments | No provisions. |
| Financial impact of new ESA measures and appropriations exceeding available funding | Provided that such events would be considered an unforeseen event subject to the provisions of Section IX(c) (providing for escalating consultation through OMB and CEQ) on how to provide for the financial consequences. Providing for the extra costs from unobligated direct program funds is a last resort. | Proposed language accepts risk of new requirements but suggests “reopener” mechanism if Bonneville’s rate period is shorter than life of funding agreement. | Includes a placeholder for expedited solicitation process and the prioritization provisions to help address this situation by allowing means to choose and order projects within the funding available. |
| ISRP review |  | Council role is to define the nature of independent scientific review, consistent with statutory requirements. | Council will streamline and expedite the process. Emphasize ISRP review of general protocols, guidelines, and standards for classes of projects. |
| Science review of BPA reimbursed capital and expense programs |  | While funding is outside the scope of the proposal, independent scientific review would continue consistently with direct program | Not addressed |
| Program budget allocations |  | Does not establish specific allocations. Council 2000 Program has 70-15-15 goal. | Proposes 70-15-15 anad., res. fish, wildlife; 70% “on the ground” 25% RM&E/planning 5% coordination; Additional reserve balances for financial management and contingencies |
| Project prioritization |  | Project review and selection procedures defined by Council outside of MOA | Criteria proposed to be used to prioritize Council project recommendations to ensure consistency with budget allocation goals |
| Contract management |  | No specific provisions; leaves to Bonneville role | Defines specific contract performance periods and specifies contracts will not move to match fiscal years. |
| Role of CBFWA in project selection process |  | Project selection defined by Council outside of MOA | Proposes specific tasks for project review, RM&E evaluation, cost sharing and cost-savings in project implementation. |
| Capital fund management plan |  | No specific provision - proposal is for expense only. | Capital budgets to be managed by BPA Financial Services. Provides a capital accrual commitment |
| FCRPS obligations |  | No specific definition | Proposes a review and definition workplan |
| Contingency fund | Available from 4(h)(10)c credits | Reopener if needed. No specific reserve. | Budget $1 million to $2 million annually for within-year, emergency and rescheduling requests. |
| Separation of interest in BPA program management: - operational cost v. project funding; - Influence of rate concerns from project management |  | Describes Bonneville’s role in contract administration, financial and performance tracking | Describes project tracking and review; |
| Division of capital vs. expense | $100 million expense on average; $27 million capital average | Treat budget as single line item allowing Bonneville flexibility to manage to financial requirements and best advantage. | Separate commitments. |
| 4(h)10c credits | Defined for Treasury credit | Not addressed | Not addressed |
| Bonneville internal program support costs | $8 million annually included | Funded separately | Funded separately, except for project support costs (i.e. land appraisals, NEPA) |
| Dispute resolution | Federal parties raise disputes to CEQ | Placeholder only | Facilitated process between BPA and Council with rights of access by CBFWA members |

Accounting issues

| Initiation of accounting |  | Defines as work scheduled and performed after October 1, 2006. BPA to ensure that performance before 10/1/06 is accounted for in FY ’06 or before | Not specific |
| --- | --- | --- | --- |
| Reporting on expenditures | Annual and quarterly review of both obligations and accrual basis | Annual and quarterly reporting on an obligations basis with an independent review on an accrual and obligations basis | Annual and quarterly reviews on accrual basis with project performance reviews |
| Accrual basis accounting | Used for independent audit and determining interest. MOA accounted for pre-’96 obligations as accruals during agreement term. Expenses incurred after 2001 would not accrue to the agreement. | BPA maintains corporate financial accounting on an accrual basis. | Establish and track budget by accrual accounting standards as used in other BPA program areas. |
| Obligations basis accounting | BPA to provide an obligations based accounting. When work to be performed is completed, unexpended funds are de-obligated and made available for other obligations. | BPA should track and report funding obligations as they are entered into. Provides for de-obligation and reallocation of funds as contracts are completed. | No provision. All accounting is same manner as in other BPA program areas |
| Management of commitment on average | Defined as the “expenditure amount available” relative to the actual expenditure and added (carry over) or decremented from (carry under) from year to year. No limit defined | Provides for “carry over” and “carry under” with no limit | Managed within 10 percent limit as defined by Administrator’s 10/3/03 letter |
| Carry forward balance | Provided for calculation in each category of the cumulative total of previous carry over and carry under. This section provided “Any funds remaining in these accounts after close of Fiscal Year 2001 will non be re-programmed for any non-fish and wildlife use, but will remain available for expenditure for the benefit of fish and wildlife”. | Provides for tracking of unexpired obligations to be made available after close of 2010 | No specific provision for close of agreement period |

________________________________________

w:\drm\management issues for funding agreement 7-29.doc