| # Bonneville Power Administration # FY 2003 Provincial Project Review | # Lower Columbia Province |
| --- | --- |

## First, read the help documents

Please carefully read the guidelines document, which contains information on the review process, and the instructions document, which provides field- and content-related help for the form. If you are missing either document, please visit www.cbfwa.org/reviewforms or call 503-229-0191.

## Important notes

- This form is to submit projects or proposals for BPA FY 2003 funding for Lower Columbia Province only. In order to submit proposals for other provinces, please download the forms for that province.

- This document is only available for Word97/Word2000. Do not save down to older formats, or use in another word processor such as WordPerfect, even if it supports Word conversions. You will lose the auto-calculations, and won’t be able to add or delete table rows. You may also risk not being able to re-open the document.

- Some help text is included as “hidden” comments on the data form, which is displayed by resting the mouse cursor over any yellow text (usually section headings or field names)

- Use these keystroke macros to assist you in the form. If the macros aren’t available (nothing happens when you press these keys), then you need to enable macros in Word: In Word97, close the proposal, then open again and choose Enable macros if prompted. In Word2000, close the proposal, choose Tools, Macro, Security, and set the security level to medium. Re-open the proposal and choose Enable macros when prompted.

| To | Press |
| --- | --- |
| insert rows in tables | Alt-R and you’ll be asked whether to insert a row at the current position or add one to the end of the table |
| delete rows in tables | Alt-D at the row you want to delete |
| calculate budget totals | Alt-C either periodically, or when you’re done with the form |
| Spellcheck | Alt-S |

## Steps to complete the form

- First, read the help documents (get them at www.cbfwa.org/reviewforms)

- There are two documents to this form:

  - Part 1 (blank_lwrc.doc) consists of administrative and budgeting information. Your input is restricted to the grey fields.

  - Part 2 (narrative.doc) allows you to describe your project at length, including maps, tables, graphics, etc.

- Save this as something other than blank_lwrc.doc. Preferably, use the BPA 9-digit project number, like “198906200.doc” or if your project has no project number, the first few words of the title, like “RestoreFish.doc”.

- Your cursor is already in the first input field, Title of Project, so start typing

- Fill in all fields (gray boxes) pressing Tab to advance from one field to the next

- Press Alt-C when complete to calculate totals

- Save document, then open narrative.doc to begin Part 2.

- Please print the completed documents. Part 1 prints in landscape (sideways) orientation, Part 2 in portrait (regular).

Save the documents and then email your forms and any attachments to fwproposals@bpa.gov. NOTE: BPA cannot receive e-mails larger than 5 MB.  Or mail paper and diskette(s) to:

Bonneville Power Administration
Attention: Cate Hanan - KEWB-4
FY 2002 Proposals – Lower Columbia Province Review
905 NE 11th Avenue

Portland, OR 97232

- Monitor the http://www.efw.bpa.gov/cgi-bin/FW/01FiveProvince.cgi website to verify your project funding request is received and posted correctly.

All projects must be received no later than 5:00pm PST on Wednesday, December 12, 2001.

No late proposals will be reviewed for FY 2003 funding.

# PART 1 of 2. Administration and Budgeting

# Section 1 of 10. General administrative information

Title of project

Burlington Bottoms Wildlife Mitigation Project

BPA project number  199107800

Business name of agency, institution or organization requesting funding

Oregon Department of Fish and Wildlife

Business acronym (if appropriate)	ODFW

Proposal contact person or principal investigator:

Name	Susan G. Beilke

Mailing Address	18330 NW Sauvie Island Road

City, ST Zip	Portland, OR  97231

Phone	503-621-3488

Fax	503-621-3025

Email address	sbeilke@europa.com

Manager of program authorizing this project	Mark Nebeker, ODFW

Subbasin in Lower Columbia Province

Location of the project

| Latitude | Longitude | Description |
| --- | --- | --- |
| 45.646 deg. N | 122.841 deg.W | T2N R1W Sections 17, 20, 21; site is located approximately 12 miles north of Portland between Hwy. 30 and the Willametter River and across from Sauvie Island. |

Target species

HEP species: Geat blue heron, Yellow warbler, Black-capped chickadee, Red-tailed hawk, Valley Quail, Beaver, and Spotted Sandpiper. Also, T&E listed species such as bald eagle, red-legged frog and painted and pond turtles and ESA salmonids

Short description

This project protects, maintains and enhances a diverse arry of  wetland habitats for many species of fish and wildlife including the state listed western painted and pond turtles and ESA species including bald eagles and salmon.

RPAs.  View a descriptive list of RPAs at http://www.cbfwa.org/rpa.htm (link available from main solicitation page).

Guidance from BPA on RPAs is available at http://www.cbfwa.org/reviewforms/SpecificSolicitationRPA.doc (link available from main solicitation page).

RPA (Reasonable and Prudent Alternatives)

150

| Information transfer The expected outcomes of this project are (check one) quantitative qualitative indirect Data generated by this project are (check one) primary derived indirect Are there restrictions on the use of the data? (check one) none non-commercial use only educational use only requires prior approval sensitive proprietary, no public distribution | Where do the data reside (check one or more)? Private/managed locally: printed electronic Public access: Printed at BPA Peer-reviewed journal or other ODFW office Internet at BPA StreamNet Fish Passage Center DART or other web address If your project has research and monitoring components, have you added or updated your project at the Columbia River Ecosystem Research and Monitoring inventory (www.cbfwa.org/find)? yes, on this date no not applicable |
| --- | --- |
| In what other ways will information from this project be transferred or used? Information derived from this project, including results of plant and wildlife surveys will be available in printed form and will be shared with other groups, agencies, etc. Reports, etc. will be available from ODFW, BPA's website and CBFWA. Data will be used and shared in a manner which promotes the conservation and enhancement of wildlife and habitats for the long-term. For example, in the past five years, results from the neotropical migratory landbird surveys have been shared with the US Forest Service in order for their agency to do a comparative analysis of species and habitat use at their sites and Burlington Bottoms. Results from vegetation surveys could be used by other land managers to help determine what enhancment activities are most effective for a particular area/habitat, making management efforts more efficient and reducing costs over the long-term. |  |

# Section 2 of 10. Past accomplishments

| Year | Accomplishment |
| --- | --- |
| 1991 1993 | Acquisition of site which was one of the first sites purchased in Oregon under the Willamette and Columbia River Basins Fish and Wildlife Programs. Completed habitat evaluation procedures (HEP); completed hydrology and hydraulics assessment project. |
| 1994 | Completed Evironmental Assessment/Management Plan for the site. |
| 1995 | Initiated survey and monitoring efforts for target and other wildlife species, including Federal and State listed species. This included breeding bird surveys for Neotropical Migratory Landbirds (NTMB), based on Forest Service, habitat-based protocols. |
| 1996 | Maintained wildlife habitat values for wildlife species through removal of invasive plant species such as Scot's broom and blackberry on approximately 25 acres; conducted wildlife surveys for T& E listed species; conducted M&E of all past projects. |
| 1997 | Maintained habitat values for wildlife species through removal of invasive non-native plant species and native planting on approximately 15 acres; conducted wildlife surveys; and conducted M&E of all past projects. |
| 1998 | Maintained habitat values for wildlife species through removal of invasive non-native plant species and native planting on approximately 15 acres; conducted wildlife surveys; and conducted M&E of all past projects. |
| 1999 | Completed Draft Five-Year Habitat Management Plan; increased wildlife habitat values for target wildlife species through non-native plant removal and native planting on approx. 25 acres; conducted wildlife surveys, and conducted M&E of all past projects. |
| 2000 | Continued work on Draft Five-Year Habitat Management Plan; increased wildlife habitat values for target species through non-native plant removal and native planting on approx. 20 acres; conducted wildlife surveys, conducted M&E of all past projects. |
| 2001 | Completed Final Five-Year Habitat Management Plan; increased wildlife habitat values for target wildlife species through non-native plant removal and native planting on approx. 30 acres; conducted wildlife surveys, and conducted M&E of all past projects. |

# Section 3 of 10. Relationships to other projects

| Project # | Project title/description | Nature of relationship |
| --- | --- | --- |
| 199705900 | Securing Wildlife Mitigation Projects-Oregon | Proposal calls for enhancement and management of similiar wetland habitats statewide. |
| 199705908 | Securing Wildlife Mitigation Sites-Oregon, Multnomah Channel | Adjacent project involving enhancement of similiar wildlife habitats, involving coordination of management activities, sharing of information, etc. contributes to mitigation requirements for Willamette Basin. |
| 199705906 | Securing Wildlife Mitigation Projects-McKenzie River Islands | Acquisition and enhancement of similiar wildlife habitats. Contributes to mitigation requirements for Willamette Basin |
| 199205900 | Amazon Basin/Eugene Wetlands, Phase III | Enhancement of similiar wildlife habitats, including rare Willamette Valley prairies. Contributes to mitigation requirements for Willamette Basin. |
| 199705916 | Securing Wildlife Mitigation Projects, Tualatin River National Wildlife Refuge | Enhancement of similiar wildlife habitats. Contributes to mitigation requirements for Willamette Basin. |

# Section 4 of 10. Estimated budget for Planning & Design phase

## Task-based estimated budget

| Objective (1. text, 2. text...) | Task (a. text, b. text...) | Task duration in FYs | Estimated FY 03 cost | Subcon- tractor |
| --- | --- | --- | --- | --- |
| 1. Protect/maintain 1,319 HUs of credit through enhancement activities. | a. Plan and design non-native plant removal and native planting projects; order plants, hire field crews, etc. | on-going | 3,000 |  |
| 2. Provide additional HUs through enhancement activities, including moist soil management | a. Plan and design the installation of three culverts and road improvements; obtain necessary permits and water right. | 1-2 | 3,500 |  |
|  |  | ##### Total | $6,500 |  |

## Out year objective-based estimated 2004 - 2007 budget

| Objective (1. text, 2. text...) | Starting FY | Ending FY | Estimated cost |
| --- | --- | --- | --- |
| 1. Continue protection/maintenance of 1,319 HUs of credit through enhancement activities, including non-native plant removal and native planting. | 2004 | 2007 | 12,600 |

## Out year estimated budgets

|  | FY 2004 | FY 2005 | FY 2006 | FY 2007 |
| --- | --- | --- | --- | --- |
| Total budget | $3,000 | $3,100 | $3,200 | $3,300 |

# Section 5 of 10. Estimated budget for Construction/Implementation phase

## Task-based estimated budget

| Objective (1. text, 2. text...) | Task (a. text, b. text...) | Task duration in FYs | Estimated FY 03 cost | Subcon- tractor |
| --- | --- | --- | --- | --- |
| 1. Protect and maintain 1,319 HUs of credit through habitat enhancement activities. | a. Conduct non-native plant removal activities in various habitat types. | on-going | 45,000 |  |
|  | b. Plant native plants/seed in various habitat types; hire field crews. | on-going | 20,000 |  |
| 2. Enhance approx. 125 acres of wetland habitats and provide an additional 105+ habitat units (HUs) through moist soil management. | a. Augment water levels if necessary by pumping water into site from the Multnomah Channel. | 3-5 | 8,000 |  |
| 3. Enhance approx. 80 acres of wetland habitats and provide additional habitat units (to be estimated by future HEP), by restoring historic flows from nearby McCarthy Creek. | a. Install three culverts and make road improvements where necessary. | 1 | 12,500 |  |
|  |  | ##### Total | $85,500 |  |

## Out year objective-based estimated 2004 - 2007 budget

| Objective (1. text, 2. text...) | Starting FY | Ending FY | Estimated cost |
| --- | --- | --- | --- |
| 1. Protect and maintain 1,319 HUs of credit through habitat enhancement activities. | 2004 | 2007 | 234,250 |
| 2. Control exotic plant species & increase native plant communities on approx.. 125 acres through moist soil management and other techniques. | 2004 | 2007 | 32,000 |
| 3. Permanently protect adjacent wetland habitats (approx. 10 ac.) through conservation easement, fee-title acquisition, or long term lease. | 2006 | 2007 | 300,000 |

## Out year estimated budgets for construction/implementation phase

|  | FY 2004 | FY 2005 | FY 2006 | FY 2007 |
| --- | --- | --- | --- | --- |
| Total budget | 75,000 | $77,250 | $359,500 | $59,500 |

# Section 6 of 10. Estimated budget for Operation & Maintenance phase

## Task-based estimated budget

| Objective (1. text, 2. text...) | Task (a. text, b. text...) | Task duration in FYs | Estimated FY 03 cost | Subcon- tractor |
| --- | --- | --- | --- | --- |
| 1. Conduct custodial management of site to protect habitats and maintain infrastructure. | a. Maintain gates, signage, collect debris, etc. | Ongoing | 1,000 |  |
|  | b. Maintain all roads and trails on site. | Ongoing | 3,000 |  |
|  | c. Maintain and operate all field equipment. | Ongoing | 1,000 |  |
| 2. Maintain current and enhanced wetland values created through moist soil management. | a. Maintain and operate water control structure (constructed in 2002). | Ongoing | 1,000 |  |
|  |  | ##### Total | $6,000 |  |

## Out year objective-based estimated 2004 - 2007 budget

| Objective (1. text, 2. text...) | Starting FY | Ending FY | Estimated cost |
| --- | --- | --- | --- |
| 1. Conduct custodial management of site to protect habitats and maintain infrastructure. | 2004 | 2007 | 25,852 |
| 2. Provide additional HUs through enhancement activities, including moist soil management | 2004 | 2007 | 4,000 |

## Out year estimated budgets for operations & maintenance phase

|  | FY 2004 | FY 2005 | FY 2006 | FY 2007 |
| --- | --- | --- | --- | --- |
| Total budget | $7,180 | $7,365 | $7,555 | $7,752 |

# Section 7 of 10. Estimated budget for Monitoring & Evaluation phase

## Task-based estimated budget

| Objective (1. text, 2. text...) | Task (a. text, b. text...) | Task duration in FYs | Estimated FY 03 cost | Subcon- tractor |
| --- | --- | --- | --- | --- |
| 1. Coordinate and conduct vegetation, fish, and wildlife surveys to determine effects of habitat enhancement activities on plant communities and fish and wildlife populations. | a. Conduct plant surveys, evaluate and monitor established transects and plots, enter data and conduct analysis, and write report. | on-going | 5,000 |  |
|  | b. Conduct wildlife surveys for several guilds (pond-breeding amphibians, NTMB) which will serve as bio-indicators of habitat changes in correlation with habitat enhancement activities; enter data and conduct analysis, and prepate M&E reports. | 3-5 | 4,000 |  |
|  | c. Conduct fish surveys as part of M&E of effects of moist soil management activties, analyze and write report. | 3 | 3,000 |  |
|  |  | ##### Total | $12,000 |  |

## Out year objective-based estimated 2004 - 2007 budget

| Objective (1. text, 2. text...) | Starting FY | Ending FY | Estimated cost |
| --- | --- | --- | --- |
| 1. Coordinate and conduct vegetation, fish, and wildlife surveys to determine effects of habitat enhancement activities on plant communities and fish and wildlife populations. | 2004 | 2007 | 43,908 |
| 2. Conduct modified HEP survey and write report. | 2006 | 2006 | 5,000 |

## Out year estimated budgets for monitoring & evaluation phase

|  | FY 2004 | FY 2005 | FY 2006 | FY 2007 |
| --- | --- | --- | --- | --- |
| Total budget | $12,360 | $12,730 | $14,270 | $9,548 |

# Section 8 of 10. Estimated budget summary

## Itemized estimated budget

| Item | Note | FY 2003 |
| --- | --- | --- |
| Personnel | FTE: 1, and 1 part-time field intern | 45,000 |
| Fringe benefits | @ 39% | 17,600 |
| Supplies, materials, non-expendable property | Field crews, plants, seed, pumping costs, photos, maps, water rights permit, etc. | 17,400 |
| Travel |  | 500 |
| Indirect costs |  |  |
| Capital acquisitions or improvements (e.g. land, buildings, major equip. over $10,000) |  |  |
| NEPA costs |  |  |
| PIT tags @$2.25/ea | # of tags: |  |
| Subcontractor | For installation of culverts, etc. | 12,500 |
| Subcontractor |  |  |
| Other | Overhead at 25% | 17,000 |
| Total BPA funding request |  | $110,000 |

## Total estimated budget

| Total FY 2003 project cost |  | $110,000 |
| --- | --- | --- |
| Amount anticipated from previously committed BPA funds (carryover) |  | - |
| Total FY 2003 budget request |  | $110,000 |
| FY 2003 forecast from FY 2001 |  | $74,000 |
| % change from forecast |  | 48.6% increase |

Reason for change in estimated budget

The changes in the budget estimate are due to costs of culverts and road improvements, and water pumping projects.  These costs were not anticipated in the previous budget solicitation.

Reason for change in scope

Due in part to the past two years of drought conditions and lack of water on the site, it was determined that a successful habitat enhancement strategy would need to include not only a water control structure, but would need additional means to augment low water levels by: 1) placing three culverts at the north end to augment water flow from a permanent stream (currently lacking on the site), and 2) pumping water onto the site during drought years or when needed so that there would be enough water  to control exotic plant species such as reed canary grass.

## Cost sharing

| Organization | Item or service provided | Amount ($) | Cash or in-kind? |
| --- | --- | --- | --- |
| Ducks Unlimited | Engineering surveys, etc. | 2,500 |  |
| Oregon Department of Fish and Wildlife | Heavy equipment for road improvements | 6,500 |  |
| West Multnomah Soil & Water Conservation District | Three culverts and improvements to road | 10,000 |  |
| Total cost-share |  | $19,000 |  |

## Out year budget totals

|  | FY 2004 | FY 2005 | FY 2006 | FY 2007 |
| --- | --- | --- | --- | --- |
| Planning & design phase | 3,000 | 3,100 | 3,200 | 3,300 |
| Construction/impl. phase | 75,000 | 77,250 | 359,500 | 59,500 |
| O & M phase | 7,180 | 7,365 | 7,555 | 7,752 |
| M & E phase | 12,360 | 12,730 | 9,270 | 9,548 |
| Total budget | $97,540 | $100,445 | $379,525 | $80,100 |

Other budget explanation

# Part 1 of 2 complete!

Press Alt-C to calculate totals on the document. If any totals don’t match, you’ll see a message.

Then save this document, and open “narrative.doc” to begin Part 2, which includes Sections 9-10.