# Bonneville Power Administration

# Fish and Wildlife Program FY99 Proposal

# Section 1.  General administrative information

Klickitat Passage/Habitat Improvement M&E

Bonneville project number, if an ongoing project	9506800

Business name of agency, institution or organization requesting funding

Yakama Indian Nation - Fisheries

Business acronym (if appropriate)	YIN

Proposal contact person or principal investigator:

Name	Mel Sampson

Mailing Address	P.O.Box 151

City, ST Zip	Toppenish, Wa., 98948

Phone	509-865-6262

Fax	509-865-6293

Email address	yinfish@yakama.com

Subcontractors.

| Organization | Mailing Address | City, ST Zip | Contact Name |
| --- | --- | --- | --- |
| Summit Technology | 615 Second St. | Seattle, Wa. 98104 | John Hutchins |
| International Statistical Training and Technical Services | 712 12th St. | Oregon City, Or. 97045 | Doug Neeley |
| Mobrand Biometrics | 9917 SW 178th St. Po Box 724 | Vashon, Wa. 98070 | Lars Mobrand |

NPPC Program Measure Number(s) which this project addresses.

7.1.A.1, 7.1.C-, 7.6A, 7.6.A.2-, 7.7-

NMFS Biological Opinion Number(s) which this project addresses.

Biological Opinion for 1995 to 1998 Hatchery Operations in the Columbia River Basin (NMFS 1995a)

Other planning document references.

Wy Kan Ush Me Wa Kish Wit, United States v. Oregon Columbia River Fish Management Plan, Klickitat Subbasin Plan, Washington State Salmon and Steelhead Stock Inventory (SASSI, 1992)

Subbasin.

Klickitat

Short description.

Integrated watershed anaylsis to produce information that identifies passage, habitat improvements oppurtunities and supplememntation strategies within basin.Test new supplementation techniques to increase natural production, harvest and genetic fitness.

# Section 2.  Key words

| Mark | Programmatic Categories | Mark | Activities | Mark | Project Types |
| --- | --- | --- | --- | --- | --- |
| X | Anadromous fish |  | Construction | X | Watershed |
| * | Resident fish |  | O & M |  | Biodiversity/genetics |
| * | Wildlife | * | Production |  | Population dynamics |
|  | Oceans/estuaries | X | Research |  | Ecosystems |
|  | Climate | * | Monitoring/eval. | * | Flow/survival |
|  | Other | * | Resource mgmt |  | Fish disease |
|  |  |  | Planning/admin. | * | Supplementation |
|  |  |  | Enforcement |  | Wildlife habitat en- |
|  |  |  | Acquisitions |  | hancement/restoration |

Other keywords.

Baseline information, habitat evaluation, supplementation, passage, and modeling.

# Section 3.  Relationships to other Bonneville projects

| Project # | Project title/description | Nature of relationship |
| --- | --- | --- |
| 8812001 | Yakima/Klickitat Fisheries Management | Core Management/Admin. Support services for all YIN's YKFP Tasks |
| 8811500 | Fisheries Technician Field Activites | Manpower support during peak field periods |
| 5512800 | Lower Klickitat River Riparian and In-Channel Habitat | Conduct riparian restoration in Swale Creek (tributary to Klickitat River). Develop public relations with local community |
| 9506300 | Yakima/Klickitat M&E Program | Covers the diverse M&E needs for the target species which are essential for the success of the YKFP |
| 5512700 | Klickitat Basin Culvert Rehabiliitation | Passage witnin tributaries is essential for natuiral restortartion of species |
| 5512600 | Upper Klickitat Meadows Riparian Restoatrion | Contributes to improving prime habitat which is vital for success of supplentattion implementation |
| 9506800 | Klickitat/Habitat Preliminary Design Project O&M | Redesign and contruction modifications to mainstem passage facilitities on the Klickitat River. |
| 9506402 | Project #9506402, Upper Yakima species interaction studies. | Incorporate ideas, procedures, and successes into future Klickitat River supplementation activities. |
| 9506404 | Policy and technical involvement and planning, YKFP. | The Policy Group must approve directs habitat/passage improvements and future supplementation activities to be developed under this project before they can be implemented. |

# Section 4.  Objectives, tasks and schedules

## Objectives and tasks

| Obj 1,2,3 | Objective | Task a,b,c | Task |
| --- | --- | --- | --- |
| 1 | Determine Habitat conditions of mainstem and tributaries, using Timber Fish and Wildlife (TFW) Ambient Moinitoring Protocol | a | Conduct stream reach indentification survey |
|  |  | b | Conduct Reference point survey |
|  |  | c | Conduct Habitat unit survey |
|  |  | d | Conduct Large Woody Debries Survey |
|  |  | e | Record water quality measurements at each tributary surveyed |
|  |  | f | Record daily water temperatures at selected sites in the Klickitat basin |
|  |  | g | Assess habitat conditions on mainstem Klickitat using aerial video |
|  |  | h | Determine specific habitat, fish and physical parameters to be measured using EDT modeling |
| 2 | Conduct juvenile and adult salmonid surveys to describe species distribution and abundance | a | Conduct juvenile fish surveys in tributaries |
|  |  | b | record spatial and temporaral distribution of adult life stage of all salmonid stocks in the Klickitat |
| 3 | Deterimne the fesability of using the selected juvenile mointoring sites as long term monitoring stations | a | Describe postive and negative attributes of three rotary screw trap locations in the basin. |
| 4 | Determine the temporal distribution and abundance of juvenile salmonid outmigrants in the mainstem Klickitat River. | a | Collect life history data for each salmoid species and non-target species at the three monitoring sites |
| 5 | Develop a suite of options/recommendations for improvements to adult passage at Lyle and Castile Falls. | a | Through continuation of subcontract with Summit Technology focus on implementation of Phase II passage improvemnts for the fishway at Lyle and Castile Falls. |
| 6 | Catalog tributary passage blockages including road culverts | a | Gather existing data |
|  |  | b | Conduct field surveys |
|  |  | c | Summarize information from above tasks |

## Objective schedules and costs

| Objective # | Start Date mm/yyyy | End Date mm/yyyy | Cost % |
| --- | --- | --- | --- |
| 1 | 5/1996 | 10/2000 | 25.00% |
| 2 | 8/1995 | 12/2004 | 20.00% |
| 3 | 10/1995 | 12/1999 | 15.00% |
| 4 | 6/1996 | 12/2004 | 15.00% |
| 5 | 7/1996 | 12/1999 | 10.00% |
| 6 | 5/1996 | 12/2000 | 15.00% |
|  |  |  | TOTAL 100.00% |

Schedule constraints.

Continuation of field sampling to more accurately indicate overall survival of each individual stocks throughout life history.  Continuation of critical engineering work to better use Mitchell Act available funds to defrey BPA costs.  BPA budgeting

Completion date.

Expansion of all YKFP activities into the Klickitat Basin 2048

# Section 5.  Budget

## FY99 budget by line item

| Item | Note | FY99 |
| --- | --- | --- |
| Personnel | Assume additional manpower support from YIN Tech pool BPA # 8811500 | $292,700 |
| Fringe benefits | 20 % | $58,540 |
| Supplies, materials, non-expendable property | estimated | $15,000 |
| Operations & maintenance | estiamted | $5,000 |
| Capital acquisitions or improvements (e.g. land, buildings, major equip.) | estimated | $15,000 |
| PIT tags | # of tags: 0 | $0 |
| Travel | estimated | $5,000 |
| Indirect costs | 26.6 % | $102,739 |
| Subcontracts | assume engineering contract picked up through Mitchell Act funds | $30,000 |
| Other | GSA vehicle rental, lease, insurance | $50,000 |
| TOTAL |  | $573,979 |

## Outyear costs

| Outyear costs | FY2000 | FY01 | FY02 | FY03 |
| --- | --- | --- | --- | --- |
| Total budget | $925,000 | $925,000 | $925,000 | $925,000 |
| O&M as % of total | 20.00% | 20.00% | 20.00% | 20.00% |

# Section 6.  Abstract

A.

Integrated watershed analysis of Klickitat Basin using fisheries, population, habitat, and engineering surveys to develop a preliminary design of passage and habitat improvements which directly benefit salmonids and provide information used for patient/template style analysis and future supplementation activities.

B.

The YKFP’s core objectives are as follows:

1) To test the hypothesis that new supplementation techniques can be used in the Yakima and Klickitat River Basins to increase natural production and to improve harvest opportunities, while maintaining the long-term genetic fitness of the wild and native salmonid populations and keeping adverse ecological interactions within acceptable limits;

2)  To provide knowledge about the use of supplementation, so that it may be used to mitigate effects on anadromous fisheries throughout the Columbia River Basin;

3)  To implement and be consistent with the Council's Fish and Wildlife Program; and

4)  To implement the Project in a prudent and environmentally sound manner.

5)  Provide knowledge of habitat/passage improvement projects and supplementation, so that it may be used to enhance anadromous fisheries throughout the Columbia River Basin.

C.

The Yakima/Klickitat Fisheries Project has been included in the Council Fish and Wildlife Program.  The Council’s 1987 Fish and Wildlife Program presented measures specifically for the Klickitat River.  This Project initiates the preliminary design work needed to complete a Preliminary Design Report for the Klickitat Subbasin.

D.

Supplementation is defined as utilizing artificial propagation in an attempt to maintain or increase natural production while maintaining long-term fitness of the target population and while keeping ecological and genetic impacts on nontarget species within specified limits (RASP 1991).

YKFP operations have been designed to test the principles of supplementation.  Its experimental design has focused on the following critical uncertainties affecting hatchery production:  1) the survival of hatchery fish after release from the hatchery; 2) the impacts of hatchery fish as they compete with wild populations; and, 3) the effects of hatchery propagation on the long-term genetic fitness of fish stocks.

One of the YKFP’s primary objectives is to provide regional resource managers with knowledge regarding these issues, and identify and apply improved methods for carrying out hatchery production and supplementation of natural production. The YKFP’s monitoring activities are intended evaluate the relative survival and success of various release groups of supplementation fish and to compare their success with that of naturally produced fish.

Characterize physical attributes of each stream and tributary surveyed.

Determine summer distribution and abundance of juvenile fish by species within basin.  Conduct salmon spawner ground surveys.  Evaluate effectiveness of current monitoring sites in terms of logistics and to meet YKFP monitoring needs.  Collect life history data from wild and hatchery salmonid outmigrants.  Collect historical information beneficial to model template for future patient-template analysis.  Develop specifics from Phase I engineering investigations into primary passage problems at Lyle and Castile Falls.

E.

Increase number of returning adults and naturally reproducing adults to the target population.  Increase information on the feasibility of using supplementation to rebuild natural populations.   Baseline life history information on spring and summer/fall chinook, coho, and summer and winter steelhead.  Expanding use of anadromous stocks to newly accessible areas opened through passage and habitat improvement projects.  Increased natural production and resultant carcasses will add nutrients to the entire subbasin.

F.

Project scientists and managers realize that effective monitoring is the key to a successful adaptive management program. The YKFP’s PSR and the Monitoring and Evaluation Plan lay out an integrated multi-level monitoring program for supplementation activities.

Use standard fisheries inventories for monitoring short and long-range goals of project.  Fisheries and habitat survey data used to resolve critical uncertainties that developed.  Monitor increase in natural production of salmonids stocks associated with particular habitat/passage improvements or supplementation activities.  Conduct standardized fisheries surveys to determine if habitat and passage improvement projects result in increased natural production.  Monitoring of riparian habitat projects conducting using photo documentation.  Use YKFP patient-template analysis to direct habitat and passage improvements as well as any future supplementation activities

# Section 7.  Project description

a.	Technical and/or scientific background.

The Yakima Klickitat Fisheries Project is part of a comprehensive effort by the Northwest Power Planning Council, Yakama Indian Nation, Washington Department of Fish and Wildlife, U.S. Bureau of Reclamation, U.S. Forest Service, and the Bonneville Power Administration to protect, mitigate and enhance the anadromous fish populations in the Yakima and Klickitat River basins. These governments and agencies have developed and implemented a long-term strategy to restore the habitat and ecosystem necessary to support the anadromous fish resources in the Yakima River basin and to increase fish production through supplementation.

The Yakima/Klickitat Fisheries Project is included in the NPPC Fish and Wildlife Program.  The Outlet Creek site on the Klickitat River was originally identified as the a potential supplementation facility (USFW 1979).  In addition to a potential supplementation facility the Klickitat River was also identified as an area for passage and habitat improvements.  In Appendix Table A of the NPPC 1987, the Klickitat River was identified as an area for providing increased passage and habitat for chinook, coho and steelhead.

Planned by the Council since 1982 and included its Columbia River Basin Fish and Wildlife Program (“Program”) as Measure 7.4K.1, the YKFP’s operation is calculated to compensate for losses from development and operation of hydroelectric projects elsewhere in the Columbia Basin. Project development has been subject to the NMFS Biological Opinion for 1995 to 1998 Hatchery Operations in the Columbia River Basin (NMFS 1995)

It is the Council’s intention that the YKFP will help determine the role that supplementation might play in increasing natural production of anadromous salmonids throughout the Columbia Basin.  The YKFP is designed to test the hypothesis that success of supplementation can be improved by rearing fish under more natural conditions in the hatchery (substrate, cover, structure, natural feeding, predators, etc) and by following genetic guidelines to minimize differences between the supplementation fish and the naturally reared fish.  Preliminary research projects on the naturalized rearing have been conducted by NMFS and WDF&W scientists to determine the appropriate treatment variables to be tested in the large-scale production experiments that the YKFP is conducting.

b.	Proposal objectives.

The Project managers have agreed on a set of objectives and strategies for supplementing each of the Klickitat River Basin stocks.  Since the Project’s inception, these objectives and strategies have been reviewed (i.e. critical peer review) and revised. The objectives and strategies are precise and increasingly specific statements about the YKFP in four categories: genetics, natural production, experimentation, and harvest, while taking steps to contain unacceptable genetic and ecological risks.

Quantitative production objectives (for most of the seven stocks originally identified to be supplemented as part of the YKFP) were formulated in 1990 in the Refined Goals section of the Preliminary Design Report (BPA, 1990b).  The Refined Goals objectives were based on computer simulations generated by the Council’s System Planning Model.

Project objectives are continually re-assessed in the light of the latest demographic data, suspected ecological relationships, and modeling tools.  Quantitative production objectives for Klickitat basin stocks will been refined, based on computer simulations using the Ecosystem Diagnostic and Treatment Planning Model (EDTPM) (Lestelle et al., 1994) developed under the Regional Assessment of Supplementation Project (RASP, 1992). BPA and the project managers have used the EDTPM for YKFP planning rather than the System Planning Model, because it tracks juvenile production capacity more closely and allows for variable (density-dependent) predation on outmigrating smolts.

c.	Rationale and significance to Regional Programs.

The Yakima Klickitat Fisheries Project is part of a comprehensive effort by the Northwest Power Planning Council, Yakama Indian Nation, Washington Department of Fish and Wildlife, U.S. Bureau of Reclamation, U.S. Forest Service, and the Bonneville Power Administration to protect, mitigate and enhance the anadromous fish populations in the Yakima and Klickitat River basins. These governments and agencies have developed and implemented a long-term strategy to restore the habitat and ecosystem necessary to support the anadromous fish resources in the Yakima River basin and to increase fish production through supplementation.

Planned by the Council since 1982 and included its Columbia River Basin Fish and Wildlife Program (“Program”) as Measure 7.4K.1, the YKFP’s operation is calculated to compensate for losses from development and operation of hydroelectric projects elsewhere in the Columbia Basin. Project development has been subject to the NMFS Biological Opinion for 1995 to 1998 Hatchery Operations in the Columbia River Basin (NMFS 1995a)

The YKFP is included in the NPPC Fish and Wildlife Program.  The Outlet Creek site on the Klickitat River was originally identified as a potential supplementation facility (USFW 1979).  In addition to a potential supplementation facility the Klickitat River was also identified as an area for passage and habitat improvements.  In Appendix Table A of the NPPC 1987, the Klickitat River was identified as an area for providing increased passage and habitat for chinook, coho and steelhead.

d.	Project history

The Yakima Klickitat Fisheries Project (“YKFP or Project”) was first approved by the Northwest Power Planning Council (“NPPC or Council”) in 1982.  At that time, the Council envisioned the Project as a cluster of production facilities in both the Yakima and Klickitat River Basins designed to enhance the fishery for the Yakama Indian Nation (“YIN”) and other harvesters.  The development of the Project’s master plan began in 1985.  By that time, however, the Council had modified the purpose of the Project to include research activities testing the assumption that new supplementation methods could increase natural production while protecting the genetic resources common to the river basins.  The Council also determined that the principles of adaptive management, which encourages an affirmative pro-active response to research discoveries, were to be utilized by the resource managers selected to manage the YKFP.  These managers are the YIN and the Washington Department of Fish and Wildlife (“WDFW”).

As recommended and directed by the Council, the Project’s master plan, which included a supplementation research program, was conceived and developed.  On October 15, 1987, the Council approved the YKFP’s master plan.

Also envisioned for the Project’s future is the introduction of supplementation to the Klickitat Basin, which could include the use of the Klickitat Hatchery, a Mitchell Act facility now operated by WDFW.

Research activities focused upon the Klickitat River fisheries also fell outside its scope.  However, they remain essential components of the Project.  At this time, fall chinook, steelhead and the Klickitat basin are the subjects of on-going research activities designed to determine whether the YKFP will support the introduction of additional anadromous fish stocks into its production and research programs.

Earlier YKFP project numbers included under the Council’s Fish and Wildlife plan are as follows:

85-062 - 	PASSANGE IMPROVEMENT EVALUATION - BPNL

NMFS

88-120-04 -	HATCHERY TRAINING AND EDUCATION - YIN

88-120-06 -	YAKIMA FISHERIES TECHNICIANS - YIN

88-120-08 -	FISHERIES TECHNICIAN FIELD ACTIVITIES - YIN

89-089 -	YAKIMA/KLICKITAT RADIO TELEMENTRY STUDY - NMFS

95-062 -	YAKIMA/KLICKITAT FISH. PROJECT ADAPT. MGMT. -

95-063 -	YAKIMA/KLICKITAT MONT. AND EVAL. PROGRAM -

95-064-01 -	REFINEMENT OF MARKING METHODS FOR YKFP - WDFW

95-064-03 -	GENETIC MGMT. FRAMEWORK FOR YAKIMA SP. CHINOOK - WDFW

95-068 -	KLICKITAT PASSAGE/HABITAT PRELIMINARY DESIGN - YIN

Because the YKFP is attempting to mitigate for effects on declining natural resources in a complicated, large-scale ecosystem without a full understanding of its complexities, the Project managers believe the principles of adaptive management to be particularly appropriate tools. By incorporating them into the Project’s scientific method, the managers expect to achieve Project goals while protecting the basin's fishery resources from unforeseen, adverse Project impacts.

In applying adaptive management, actions by YKFP managers will respond to a set of agreed-upon objectives.  These actions are designed as experiments to test hypotheses regarding their outcome: to see whether the predicted result occurs or whether some other result occurs. Carefully designed to obtain valid (i.e., statistically reliable) results, the experiments are conducted, monitored and evaluated to allow statistical evaluation of the results. New experimental insights are used to modify or discard ineffective strategies, to improve underlying theory and, when necessary, to revise objectives to conform with perceived possibilities.  Informed Project scientists and managers may modify programs, procedures, and facilities in response to these findings, even if it means drastic changes to a program.  Thus risks to the ecosystem are realized and addressed in the Project’s annual planning cycle (described in detail below).

The Klickitat Passage/Habitat Improvement project while under the YKFP from YKFP project inception began in earnest in August 1995.  To date the project has completed the following items:

                - Stream inventories (TFW Ambient Monitoring) on 19 tributaries

                - Juvenile population monitoring in tributaries were stream inventories were conducted

                - Mainstem juvenile population monitoring by use of 3 rotary screw traps

                - Collection of life history data on all anadromous stocks in the basin.

                - Adult spawner surveys for spring and fall chinook, coho and steelhead.

                - Water quality and temperature monitoring on selected tributaries and several mainstem locations.

e.	Methods.

YIN biologists and field crews will conduct standardized fisheries and habitat inventories to direct future habitat/passage improvements and supplementation activities that have the greatest chance for success.  Specific techniques include; Electrofishing, snorkeling, spawner surveys, rotary screw trap operation, Timber, Fish and Wildlife (TFW) Ambient Monitoring Stream habitat inventory, and EPA Rapid Bioassesment.

Project scientists and managers realize that effective monitoring is the key to a successful adaptive management program.  It enables them project managers to determine whether an action achieved its objective, or whether the objective was properly developed.  Monitoring should also provide insight into the actual result of an action as well as explain the success (or lack) in achieving the predicted result.

The YKFP’s PSR lays out an integrated multi-level monitoring program for Klickitat  spring chinook and steelhead based Yakima Basin results.  This structure ensures that strategies are implemented as intended, that experimental studies produce reliable results, and that risks associated with unresolved uncertainties are contained.  It also ensures efficiency, prevents duplication of effort, and tracks progress toward meeting objectives.

Since monitoring activities for these categories overlap, they will be developed into an integrated monitoring plan. The monitoring plan would be revised and expanded as part of the adaptive management process.  The Project’s upper Yakima spring chinook monitoring plan, which will be used as a template for Klickitat supplementation and production activities, addresses the following five monitoring categories:

1.  Quality control will monitor the performance of the facilities and their operators. Standards would be developed for all fish culture and data collection activities as part of the certification process required for the facilities.  Monitoring procedures would be included in the operations manuals for all facilities and field activities.

2.  Product specification attributes will be monitored at Klickitat supplementation facilities, the acclimation ponds, and the juvenile monitoring facilities to determine whether the fish produced by the project meet goals with respect to: fish health; morphology (size and shape); behavior; and survival.

3.  Research monitoring activities will be designed to test the performance of two treatments of artificially reared fish (OCT vs. SNT) and to compare their performance with naturally reared fish.  These monitoring activities would be performed at the juvenile facilities for outmigrating smolts, at Lyle Falls ladder and collection facilities for returning adults, and on the spawning grounds for straying rates and reproductive success monitoring.  Research monitoring would include measurements of performance in four main areas:

o  post-release survival (survival from time of release until the fish return to spawn);

o  reproductive success (number of offspring produced per spawner);

o  long-term fitness (genetic diversity and long-term stock productivity); and

o  ecological interactions (population abundance and distribution, growth rates, carrying capacity, survival rates, transfer of disease, and gene flow).

4.  Risk containment consists of a monitoring plan developed to evaluate four categories of interest identified in the risk analysis to monitor risk containment: 1) experimental;

2) genetic; 3) harvest; and, 4) natural production/ecological interactions.  These four areas relate back to the objectives and strategies.  The risk analysis defines risk in terms of the probability of failure to meet the objectives of the project for these four categories.

5.  Monitoring of stock status includes measurements of run size and escapement to determine whether harvest objectives can be met without affecting natural production.  It would provide information essential to track the long-term performance and fitness of the fish populations.

Details of the monitoring program can be found in “Yakima Fisheries Project Spring Chinook Supplementation Monitoring Plan”, Busack et al, 1997.  Also see YIN project  9506300, YKFP Monitoring and Evaluation Proposal.

Implementation of the monitoring plan, annual review of the findings, and subsequent adjustment, as necessary, of the supplementation program objectives, strategies, assumptions, uncertainties, and risk analysis would complete the feedback loop that is essential to the success of the adaptive management process, and ultimately, the entire project.

f.	Facilities and equipment.

1    8 ft. rotary screw trap (1) – monitor juvenile outmigtation

                - 5 ft. diameter screw trap (2) – monitor juvenile outmigtation

                - 18ft. field travel trailers (2) – house crews in field

                - computers (3)  - store and analyze data

                - H20 Hydrolab (1) – collect water quality data

                - Backpack electrofishers (2) – stream population surveys

                - Snorkeling dry suits and associated gear (4) – stream population surveys

                - GSA vehicles (4)

                - Microscope(1) –  Coded wire tag reading, macroinveterbrate analysis

                - Electronic scales (2) – weights for condition factor determination

                - Boots, waders and associated field supplies  - essential technician gear

                - Whitewater rafts  (4) – conduct spawner surveys

                - Juvenile and adult sampling gear – collection of life history data.

g.	References.

BPA (Bonneville Power Administration). 1990a.

Yakima-Klickitat Production Project Environmental Assessment and Finding of No Significant Impact.  DOE/EA-0392, Bonneville Power Administration, Portland, Oregon.

_____.  1990b.

Yakima-Klickitat Production Project Preliminary Design Report and Appendices.  Bonneville Power Administration, Portland, Oregon.

_____.  1991.

Yakima Basin Fish Passage Project--Phase II Environmental Assessment.  Bonneville Power Administration, Portland, Oregon.

_____, Division of Fish and Wildlife.  1991.

Yakima Fisheries Groundwater Reports.  Prepared by CH2M Hill, Inc., Corvallis, Oregon.

Bryant, F.G., and Z. E. Parkhurst.  1950.

Survey of the Columbia River and its Tributaries. Areas III Washington Streams from the Klickitat and Snake Rivers to Grand Coulee Dam, with the Notes on the Columbia and its Tributaries above Grand Coulee Dam.  USA Special Scientific Report Fisheries, No. 37.

Busack, C.A.  1990.

"Yakima/Klickitat Production Project Genetic Risk Assessment."  Yakima Klickitat Production Project Preliminary Design Report, Appendix A.  Bonneville Power Administration, Portland, Oregon.

_____, and C. Knudsen, A. Marshall, S. Phelps, and D. Seiler.  1991

Yakima Hatchery Experimental Design.  Annual Progress Report, BPA project No. 89-082.  266 pp.

_____.  1993.

Genetic Issues Associated with Implementation of Phase I of the YFP and other 	Aspects of the SDEIS.  Memorandum to the Yakima Fisheries Project.

_____ and K.P. Currens. 1995.

Genetic Risks and Hazards in Hatchery Operations:  Fundamental Concepts and Issues.  In:  American Fisheries Society Symposium 15:

_____ and B. Watson, T. Pearson, C. Knudsen, S. Phelps and M. Johnston.  1997

Spring Chinook Supplementation Monitoring Plan, YKFP Report.

Campton, D.E., and J. M. Johnston.  1985.

"Electrophoretic Evidence for a Genetic Admixture of Native and Nonnative Rainbow Trout in the Yakima River, Washington."  Transactions of the American Fisheries Society 114:782-793.

CH2M Hill.  1977.

Yakima Valley Water Management Study, A Status Report on Water Quality Investigations, Yakima River Basin, Washington.  U.S. Bureau of Reclamation, Washington, D.C.

Columbia Basin Fish and Wildlife Authority.  1991.

Integrated system plan.  Portland, OR.  527 pp.

Currens, K.P.  1993.

Genetic Vulnerability of the Yakima Fishery Project:  A Risk Assessment.  Washington Department of Fisheries, Draft Manuscript.

Dauble, D.D., R.P. Mueller, and G.A. Martinson.  1994.

Evaluation of Water Quality Conditions Near Proposed Fish Production Sites Associated with the Yakima Fisheries Project.  Final Report.  Bonneville Power Administration Publication DOE/BP-00029-1.  Bonneville Power Administration, Portland, Oregon.

Davidson, F.A.  1953.

The development of the Yakima River Basin for Irrigation and its Effect on the Migratory Fish Populations in the River.  Prepared for the YIN, Toppenish, WA.

Fast, D.E., J.D. Hubble, M. S. Kohn, and B. Watson.  1990.

Yakima River Spring Chinook Enhancement Study.  Project 82-16.  1990 Annual Report to Bonneville Power Administration.  Yakama Indian Nation, Toppenish, Washington.

_____, _____, _____, and _____.  1991.

Yakima River Spring Chinook Enhancement Study.  Project 82-16.  1991 Annual Report to Bonneville Power Administration.  Yakama Indian Nation, Toppenish, Washington

Fish Management Consultants.  1987.

Yakima and Klickitat Rivers Central Outplanting Facility Proposed Master Plan.  Northwest Power Planning Council, Portland, Oregon.

Flagg, T.A., J. L. Mighell, E. S. Slatick, and L. W. Harrell.  1988.

Cle Elum Lake Sockeye Salmon Restoration Feasibility Study, 1987-1988.  Report to the Bonneville Power Administration, Contract DE-A179-BP64840.  Available from Northwest Fisheries Science Center, Seattle, Washington.

_____, L. W. Harrell, J. L. Mighell, and E. Slatick.  1989.

Cle Elum Lake Sockeye Salmon Restoration Feasibility Study, 1988-1989.  Annual Report, National Marine Fisheries Service, Seattle, Washington.

Hager,R., D.E. Fast, C. Hopley, D. Maynard.  1997.

Upper Yakima Spring Chinook Biological Specifications.  Draft YKFP report to BPA.

Hindman, J.N., G. A. McMichael, J. P. Olson, and S. A. Leider.  1991.

Yakima River Species Interactions Studies Annual Report FY 1990.  Bonneville Power Administration, Portland, Oregon.

Hoffman, A. C., C. Busack, and C. Kmudsen. 1995.

Experimental Designs for Testing Differences in Survival Among Salmonid                       Populations.  Bonneville Power Administration, Portland, Oregon.

Howell, P., K. Jones, D. Scarnecchia, L. LaVoy, W. Kendra, and D. Ortmann.  1985.

Stock Assessment of Columbia River Anadromous Salmonids, Volume I:  Chinook, Coho, Chum and Sockeye Salmon Stock Summaries.  Final Report to Bonneville Power Administration;  Project No. 83-335.

Hubble, J.D. et al. 1990. Yakima/Klickitat Natural Production and Enhancement Program.  Prepared for Bonneville Power Administration.  Project No. 88-120 Grant DE-A179-88BP93203.

Hubble, J.D. et al. 1991. Yakima/Klickitat Natural Production and Enhancement  Program.  Prepared for Bonneville Power Administration.  Project No. 88-120 Grant DE-A179-88BP93203.

Hubble, J.D. et al. 1992. Yakima/Klickitat Natural Production and Enhancement Program.  Prepared for Bonneville Power Administration.  Project No. 88-120 Grant DE-A179-88BP93203.

Hubble, J.D. et al. 1993. Yakima/Klickitat Natural Production and Enhancement

Program.  Prepared for Bonneville Power Administration.  Project No. 88-120 Grant DE-A179-88BP93203.

IHOT (Integrated Hatchery Operations Team).  1994.

Policies and Procedures for Columbia Basin Anadromous Salmonid Hatcheries.

Columbia Basin Fish and Wildlife Authority, Portland, Oregon.

Johnson, A., D. Norton, and B. Yake. 1988.

"Persistence of DDT in the Yakima River Drainage, Washington."  Arch. Environ. Contam. Toxicol. 17: 289-297.

Kapuscinski, A.R., and L.M. Miller.  1993.

Genetic Hatchery Guidelines for the Yakima/Klickitat Fisheries Project.  Washington Department of Fisheries.  Draft Manuscript.

Krueger, C.C., and B. May.  1991.

Ecological and genetic effects of salmonid introductions in North America.  Canadian Journal of Fisheries and Aquatic Sciences 48 (Supplement 1):66-77.

Lestelle, L., J. Lichatowich, L. Mobrand, and C. Cullinan.  1994

Ecosystem Diagnosis and Treatment Planning Model as Applied to Supplementation. Bonneville Power Administration, Portland, Oregon.

Mack, R.S., D. J. Cocheba, D. Green, and D. W. Hedrick.  1989.

"An Economic Impact Analysis of the Proposed Yakima/Klickitat Fishery Enhancement Project."  Yakima/Klickitat Production Project Preliminary Design Report, Appendix D.  Bonneville Power Administration, Portland, Oregon.

_____, and M.H. Robison.  1994

An Economic Impact Analysis of the Yakima Fisheries Project.  Bonneville Power 	Administration, Portland, Oregon.

McMichael, G.A., J.P. Olson, E.L. Bartrand, M. Fischer, J.N. Hindman, and S.A. Leider.  1992.

Yakima River species interactions studies.  Annual report for FY 1991.  Project No. 89-105.  Bonneville Power Administration, Portland, OR.  177 pp.

Miller, W.H., T. C. Coley, H. L. Berge, and T. T. Kisanuki.  1990.

Analysis of Salmon and Steelhead Supplementation:  Emphasis on Unpublished Reports and Present Programs.  Project 88-100, U.S. Department of Energy, Bonneville Power Administration, Portland, Oregon.

Mobrand, L. 1993.

“Uncertainty and Risk Analysis Applied to Supplementation of Upper Yakima Spring 	Chinook Salmon.” Chapter 7 of Volume 3, Yakima/Klickitat Fisheries Project Planning Status Report 1993.Bonneville Power Administration, Portland, OR.

Mongillo, P., and L. Falconer.  1980.

Yakima fisheries enhancement study final report.  Washington Department of Game, 	Yakima, WA.  October 1980.

Mullan, J.W.  1984.

Overview of artificial and natural propagation of coho salmon (O. kisutch) in the Mid-Columbia River.  Rep. No. FRI/FAO-84-4, USFWS, Leavenworth, WA.

NAS (National Academy of Sciences), National Academy of Engineering.  1973.

Water quality criteria.  EPA Ecol. Res. Series EPA-73-033, U.S. Environmental Protection Agency, Washington, D.C.

NMFS (National Marine Fisheries Service).  1995.

Proposed recovery plan for Snake River salmon.  National Marine Fisheries Service, Portland, OR.

NPPC (Northwest Power Planning Council).  1982.

Columbia River Basin Fish and Wildlife Program.  Adopted November 15, 1982.  	Northwest Power Planning Council, 	Portland, OR.

_____.  1987.

Columbia River Basin Fish and Wildlife Program.  Adopted November 15, 1982.  	Amended February 11, 1987.  Northwest Power Planning Council, 	Portland, OR.

_____.  1992.

Columbia River Basin Fish and Wildlife Program. Adopted November 15, 1982.  	Amended September 9, 1992.  Northwest Power Planning Council, 	Portland, OR.

_____.  1994.

Columbia River Basin Fish and Wildlife Program. Adopted November 15, 1982.  Amended December 14, 1994.  Northwest Power Planning Council.  Portland, OR.

NRC (National Research Council).  1995.

Upstream: salmon and society in the Pacific Northwest.  Prepublication copy.  National Academy Press, Washington, D.C.

Patten, B.G., R. B. Thompson, and W. D. Gronlund.  1970.

Distribution and Abundance of Fish in the Yakima River, Washington, April 1957 to May 1958.  Special Scientific Report-Fisheries No. 603, U.S. Fish and Wildlife Service, Washington, D.C.

Pearsons, T.N., G.A. McMichael, E.L. Bartrand, M. Fischer, J.T. Monahan, and S.A. Leider.  1993.

Yakima species interactions study, annual report 1992.  Project No. 89-105.  Bonneville Power Administration, Portland, OR.

Pearsons T.N., G.A. McMichael, S.W. Martin, E.L. Bartrand, M. Fischer, and S.A.

Leider. 1994. Yakima River Species Interactions Studies.  Annual report for FY 1993.  Project No. 89-105. Bonneville Power Administration, Portland, OR.

RASP (Regional Assessment of Supplementation Project).  1992.

Supplementation in the Columbia Basin:  Summary Report Series.  Bonneville Power 	Administration, Portland, Oregon.

Rinella, J.F., S. W. McKenzie, and G. J. Fuhrer.  1992.

Surface-Water-Quality Assessment of the Yakima River Basin, Washington:  Analysis of Available Water-Quality Data through 1985 Water Year.  Open File-Report 91-453, U.S. Geological Survey, Portland, Oregon.

Robison, P.E.  1957.

The Yakima River.  Historical and Present Indian Fishery.  Washington Department of Fisheries, Olympia, Washington.

Ryman, N., and L. Laikra.  1991.

Effects of supportive breeding on the genetically effective population size.  	Conservation 	Biology 5 (3):325-329

Smoker, W.A. 1956.  Evaluation of the Potential Salmon and Steelhead Production of the 	Yakima River to the Commercial and Recreational Fisheries.  Washington

Department of Fisheries, Olympia, Washington.

Stein, R.A., P.E. Reimers, and J.D. Hall. 1972.

Social interaction between juvenile coho (Oncorhynchus kisutch) and fall chinook (O. tshawytscha) salmon in Sixes River, Oregon.  J. Fish Res. Board Can.  29: 1737-1748.

Steward, C.R., and T. C. Bjornn.  1990.

Supplementation of Salmon and Steelhead Stocks with Hatchery Fish: A Synthesis of Published Literature.  Project 88-100. U.S. Department of Energy, Bonneville Power Administration, Portland, Oregon.

Summit Technology report to YIN 1996.  Adult Passage Improvements for Klickitat River at Lyle and Castile Falls.

Technical Advisory Committee.  1995.

Review of Coho Reprogramming, 1988-1992.  U.S. v. Oregon Technical Advisory Committee, Portland, Oregon.

Thurston, R. V., R. C. Russo, C. M. Fetterolf, Jr., R. A. Edsall, and Y. M. Barber, Jr. (Eds.)  1979.

A review of the EPA Red Book: quality criteria for water.  Water Quality section, American Fisheries Society, Bethesda, MD.

U.S. Army Corps of Engineers (Corps).  1978.

Yakima Valley Regional Water Management Study.  Volumes I-IV.  U.S. Army Corps of Engineers, Seattle, Washington.

U.S. Bureau of Reclamation (USBR).  1979.

Final Environmental Statement, Proposed Bumping Lake Enlargement, Yakima Project, Washington, Regional Office, Boise, Idaho.

_____, and Washington Department of Ecology (USBR/WDOE).  1987.

Yakima River Subbasin Early Implementation Program:  Executive Summary, Supporting Material, and Environmental Analysis.  U.S. Bureau of Reclamation, Pacific Northwest Region, Boise, Idaho, and Washington Department of Ecology, Olympia, Washington.

_____.  1990a.

Comprehensive Geologic Report for Groundwater Evaluation of Selected Sites: Yakima/Klickitat Production Projects, Washington.  Prepared by the U.S. Bureau of Reclamation, Boise, Idaho.

_____.  1990b.

Water Supply Analysis to Bonneville Power Administration.  Yakima/Klickitat Production Project.  Prepared by the U.S. Bureau of Reclamation, Boise, Idaho.

_____, and U.S. Fish and Wildlife Service.  1976.

Joint Feasibility Report, Bumping Lake Enlargement, Supplemental Storage Division, Yakima Project, Washington.  U.S. Bureau of Reclamation, Boise, Idaho.

Walters, C.  1986.

Adaptive Management of Renewable Resources.  Macmillan Publishing Company.  New York, NY.

Walters, C.  1988.

Mixed Stock Fisheries and the Sustainability of Enhancement Production for Chinook and Coho Salmon.  in Salmon Production, Management, and Allocation:  Biological, Economic, and Policy Issues.  Edited by W. McNeil.

WDOE (Washington Department of Ecology).  1988.

"Water Quality Standards for Surface Waters of the State of Washington."  Washington Administrative Code 173-201, Washington Department of Ecology, Olympia, Washington.

WDF (Washington Department of Fisheries) and WDW (Washington Department of Wildlife).  1990.

Columbia Basin System Planning Salmon and Steelhead Production Plan: Wenatchee River Subbasin.  Washington Department of Fisheries, Olympia, Washington.

____.  1991.

Yakima Hatchery Experimental Design.  BPA Project No. 89-082.  Annual Progress Report, Washington Department of Fisheries, Olympia, Washington.

Washington Department of Fish and Wildlife (WDFW).  1994.

Washington Wildlife Priority Habitat System Database.  Washington Department of Fish and Wildlife.  Olympia, Washington.

Watson, B., and the Yakima Fisheries Project Natural Production Work Group.  1993.

Natural production objectives for upper Yakima spring chinook.  Yakima Fisheries Project.  Unpublished report.

Willis, C.F., and A.A. Nigro (eds.)  1993.

Development of a system-wide predator control program: stepwise implementation of a predation index, predator control fisheries, and evaluation plan in the Columbia River Basin.  Annual report for 1991.  Project No.  90-077.  Bonneville Power Administration, Portland, OR.  599 pp.

YIN (Confederated Tribes and Bands of the Yakama Indian Nation).  1990.

Yakima River Subbasin Salmon and Steelhead Production Plan.  Prepared by the Confederated Tribes and Bands of the Yakama Indian Nation, Toppenish, Washington; and Washington Department of Fisheries and Department of Wildlife, Olympia, Washington; for the Northwest Power Planning Council and Agencies and Indian Tribes of the Columbia Basin Fish and Wildlife Authority.

# Section 8.  Relationships to other projects

Projects relates directly to current WDFW Klickitat Hatchery operation.  Through assistance with setting production goals based on up-to-date field observations.

Project relates to Columbia River predation project.  Information was shared to predation crews on smolt outmigratuion timing resulting in concentration of efforts.

Stock assessment and escapement numbers to subbasin are used in tribal, state and ocean harvest quotas.

Engineering efforts completed to date will make better use of Mitchell Act (MA) funds available to fix mainstem passage problems at the two MA facilities on the Klickaita (Lyle Falls and Castile Falls).  In additional, MA funds are being used to develop much needed acclimation sites for hatchery coho (US v. Oregon) programmed for the subbasin.  Information gained on this project is guiding the use of these funds to increase survival, for increased harvest and natural production opportunities.

Coordination activities to date include; Genetic Stock Identification (GSI) of Klickitat spring, summer/fall chinook, and steelhead with WDFW.  Coordination with WDFW Hatchery personnel on fish releases and marking methods.  Coordination with WDFW habitat engineers for evaluation and maintenance of passage facilities on the mainstem Klickitat River.   Coordination and contract development with Summit Technology Consulting Engineers to begin detailed evaluation of the passage facilities. Coordination and contract development with International Statistical Training and Technical Services to conduct flow to entertainment relationship for population monitoring.

Cooperation between the Washington Dept. of Fish and Wildlife (WDFW) and the Yakama Indian Nation Fisheries Program (YINFP) as co-managers in the YKFP is ongoing.  Additional opportunities for cooperation between YINFP and the WDFW Habitat Division are underway.  YIN and WDFW will identify areas for habitat improvement projects, as well as, information sharing and coordinated data collection in the future.  The Americorps Volunteer Program has used on related projects in the Klickitat basin and will be used to assist with future habitat improvement projects.  Information coordination with WDFW on the spatial distribution of Klickitat River Bull Trout Salvelinus confluentus  will continue.

The only permit required is a WDFW Hydraulics Application for placement of two rotary screw traps in the lower river off the Yakama Reservation.

# Section 9.  Key personnel

##### Project Manager

MELVIN R.  SAMPSON

EXPERIENCE:

2/93-PRESENT	POLICY ADVISOR/PROJECT COORDINATOR

Yakima/Klickitat Fisheries Project

Yakama Indian Nation

Toppenish, WA  98948

1989-1992		PRESIDENT

-Melco Petroleum Inc., Wapato, WA  98951

*Wholesale  fuel  distribution

VICE-PRESIDENT

-Yakima Petroleum Inc., Wapato, WA  98951

*Wholesale fuel distribution

-Eagle Stop and Save, Inc.

*Fuel-convenience stores

-Yakima Solutions Inc., Wapato, WA  98951

-Native Solutions Inc.,  Wapato, WA  98951

*Consulting and Business Management

1985-1989		CHAIRMAN, YAKAMA  TRIBAL  COUNCIL

1971-1989		YAKAMA  TRIBAL  COUNCIL  (ELECTED)

Committees  served:

-Timber, Grazing, Overall Economic Development

-Loan, Extension, Education, and Housing

-Legislative

-Health, Employment, Welfare, Recreation, and Youth Activities

-Budget and Finance

-Executive Board

-Enrollment

-Special Tax Committee

-Radio Active/Hazardous Waste

-Public Relations/Media

-While serving on the Tribal Council for 18 years, I served as                                                      Chairman at one point of the listed committees

1971			TRIBAL  PLANNER

1969-1970		ASSISTANT  MANAGER

PERSONNEL  MANAGER

-White Swan Industries

-Wholesale Furniture Manufacturing

1968-1969		RESIDENT  COUNSELOR

-Fort Simco Job Corps

-Worked nights, commuted to CWSU during day

1967-1968		MANAGER  TRAINEE

-White Swan Industries

-Wholesale  Furniture  Manufacturing

1965-1967		Industrial injury, not  employed

1961-1965		STUDENT

-Lower Columbia College,   Longview, WA

-While attending college, worked full time at night in a lumber

planner mill in various jobs, including lumber grader.

1959-1961		-U.S. Army, Active Service

1956-1959		VARIOUS  JOBS

-Fisherman

-Boeing Aircraft Company

-Construction

-Farm Labor

EDUCATION:

American Indian Management Institute, Albuquerque, NM

-Completed six-week comprehensive studies on Tribal Executive Development

Central Washington State College,  Ellensburg, WA

-Major:  Sociology   Minor:  Psychology, Business

Lower Columbia College, Longview, WA

-Business Major

Lower Columbia College, Longview,WA

-Associate Degree in Electronics, 1963

White Swan High School, White Swan, WA.

-Graduate,  1956

ORGANIZATION  AFFILIATES:

-Lifetime member, National Congress of American Indians

-Member, Fraternal Order of Eagles No. 2225, Toppenish, WA

-Founder, member, past Chairman, Northwest Portland Area Indian Health Board,

Portland, OR. (18 years)

-Member, past Chairman, National Indian Health Board, Denver, CO (16 years)

-Served as a member, Indian Food & Nutrition Board,  Denver, CO (3 years)

-Served, Yakima Valley College Board of Trustee, Yakima, WA  (2 years)

-Served as member, founder, Heritage College Board of Trustees, Toppenish, WA

-Served on Advisory Board, Master of Public Health, University of California at

Berkeley, CA. (2 years)

-Served on, Inter-Mountain School Board, Provo, UT (2 years)

-Member, President, Yakama Indian Rodeo Assoc., (25 years, volunteer )

-Member, founder, past President, Western States Indian Rodeo Assoc. (20 years)

-Member, founder, current President, Indian National Finals Rodeo, Inc.,(22 years)

-Served as member, Special Yakima Rodeo Board, to produce, promote the National

High School Rodeo Finals in Yakima, WA.  in 1980.

-Served on "The Advisory Panel on Alternative Means of Financing and Managing

Radioactive Waste Facilities", Administrative Appointee, Depart. of Energy,  1984.

RECOGNITIONS:

-Yakama Indian Nation, Supervisor of the Year, 1995.

-Board Member of the year, Northwest Portland Area Indian Health Board,

4 times.

-Board Member of the year, National Indian Health Board, 2 times.

-Special Recognition of Appreciation as a Founder of Western States Indian Rodeo

Association on their Tenth Anniversary.

-Special Recognition as a Founder of the Indian National Finals Rodeo from the

American Revolution Bicentennial, 1776-1976.

-National Indian Rodeo Man of the Year, 1978, Hoof and Horns Magazine.

-National Indian Man of the Year, American Indian Heritage Foundation,

Washington, D.C., 1988.

MILITARY  EXPERIENCE:

1959-1965   VETERAN, United States Army, Honorable Discharge, SGT  E-5.

PERSONAL  DATA:

Date of Birth:  April 20, 1938

Tribe:  Yakama, Enrollment # 4059

Marital Status:  Married,  5 daughters, 1 son

REFERENCES:

-Submitted upon request

#### Project Leader

# DAVID E. FAST

YKFP Research Biologist

Fisheries Resource Management

P.O. Box 151

Toppenish, Washington    98948

Work:  509-966-5291

## Education

University of Washington, Seattle, Washington

Doctor of Philosophy in Fisheries Science, 1987.

University of Puerto Rico, Mayaguez, Puerto Rico

Master of Science in Marine Sciences, 1974.

St. John's University, Collegeville, Minnesota

Bachelor of Science in Zoology, 1969.

### Research Experience

1988-Present:  Research Manager. Fisheries Resource Management  Program, Yakima Indian Nation. Responsible for the design, development, and implementation of a major supplementation and research facility to test the concept of using artificial production to rebuild natural spawning populations of spring

chinook salmon in the Yakima Basin. Write detailed project plans, develop short and long-term project goals and objectives, and supervise professional and technical staff.

1985-1988:  Project Leader. Spring Chinook Enhancement Study.

Responsible for research project designed to determine the best methods of enhancing the spring chinook salmon population in the Yakima Basin.  Evaluate survival through various life stages and total production of naturally producing salmon. Determine methods of supplementation with hatchery reared fish while minimizing adverse genetic impacts.

Fast, D.E. 1987.  The Behavior of salmonid alevins in response to light, velocity and dissolved oxygen during incubation.

Pages 84-92 in Salmonid Migration and Distribution Symposium (E.L. Brannon, ed.), School of  Fisheries, University of Washington, and Directorate for Nature Management, Norway, Trondheim, Norway.

Fast, D.E., J.D. Hubble, T.B. Scribner, M.V. Johnston, W.R. Sharp.

1989.  Yakima/Klickitat Natural Production and Enhancement Program.  1989 Annual Report to Bonneville Power Administration.   Project 88-120.  107 pp.

Fast, D.E.  1989.  Supplementation Strategies For The Yakima/Klickitat Production Facility.  Pages 143-147 in Northwest Fish Culture Conference Proceedings (R.Z. Smith, ed.).

Fast, D.E., J.D. Hubble, M.S.Kohn, and B.D.Watson. 1991.  Yakima River Spring Chinook Enhancement Study.  Project Completion Report to Bonneville Power Administration.  Project 82-16.  Volume 1 - 345 pp. and Volume 2 (Appendices) 133 pp.

Field Project Leader

William Sharp, YIN Fisheries Biologist 12 mth FTE

Bachelor of Science in Natural Resource Management with minor in Watershed Science.  Colorado State University 1987.

Instream Flow Incremental Methodology (IFIM) certification Colorado State University 1988.

Current Employer:

Yakama Indian Nation Fisheries Resource Management Program

PO Box 151, Toppenish, WA. 98901

5/1989 to present

Current Responsibilities:

Project Manger for BPA project 9506800  11/12 FTE.  This includes research design and development, daily field operation, data analysis and synthesis, report writing, budgeting, and subcontract development.

Recent Previous Employment:

U.S. Fish and Wildlife Service, Vancouver, WA.

August 1988 – May 1989

Conducted IFIM study on rivers throughout Oregon and Washington

Idaho Fish and Game, Region 3, Boise, ID.

March 1987 – October 1987

Constructed and operated adult and juvenile fish trapping facilities, snorkel and adult spawner surveys.

US Army Corps of Engineers, Walla Walla and Portland Districts

1982 – 1985

Conducted radio telemetry studies at five mainstem Columbia River Hydroelectric dams.

I have over eleven years of Pacific Northwest fisheries work experience.  I have designed and implemented fisheries and habitat studies, analyzed and presented data.  I have managed field crews from 2-20 individuals.  I have worked on habitat construction projects in the Yakima basin where we’ve constructed off-channel rearing structures, alcoves and velocity refugia to benefit depressed spring chinook stocks.  As the lead biologist on the Klickitat Project 9506800 I have conducted all aspects of project design, budgeting, salmonid population monitoring at all life stages and stream habitat inventory.

# Section 10.  Information/technology transfer

The technical information resulting from this project (and its component tasks) will be distributed in the following ways:

                - A completion (annual) report will be submitted to Bonneville at the close of the fiscal (calendar) year and Bonneville will distribute copies to all individuals and agencies on its mailing list.

                - Excerpted data will be appropriately formatted and submitted to the Northwest Aquatic Information Network (StreamNet) and made available to the public via the Internet.

                - As an element of the YKFP, the objectives and findings of this project will also be entered into the YKFP home page on the Internet.  This home page is currently under construction, and should be operational some time in 1998.  The kind of information posted to the YKFP home-page will differ somewhat from that posted to StreamNet.  Specifically, the YKFP Internet site will contain more detailed and site-specific information than that in StreamNet, which has a regional perspective and therefore aggregates data in standardized units of larger geographic scope.  There will also be more different kinds of data posted to the YKFP site than can presently be accommodated by StreamNet.

                - The results of this study will also be presented and critiqued in a (public?) workshop hosted by the YKFP, the “Project Annual Review”.  The Yakama Indian Nation can be contacted for abstracts (transcripts?) of presentations made at this workshop.

                - Information pertinent to monitoring natural production and ecological interactions of species targeted by the YKFP will be incorporated into the appropriate species Monitoring Plan.  A Monitoring Plan for upper Yakima spring chinook has already been written (Busack et. al, 1997), and Monitoring Plans for Yakima fall chinook and coho will be written in 1998.

                - Use YKFP patient-template analysis to direct habitat and passage improvements as well as any future supplementation activities.

                - Through tribal newsletters, local television interviews, and newspaper articles.

                - Personal communications with concerned citizens at our high profile juvenile monitoring stations on the lower Klickitat River.