# Bonneville Power Administration

# Fish and Wildlife Program FY99 Proposal

# Section 1.  General administrative information

Supplement And Enhance The Two Existing Stocks Of Yakima R. Fall Chinook.

Bonneville project number, if an ongoing project	9603301

Business name of agency, institution or organization requesting funding

Yakama Indian Nation

Business acronym (if appropriate)	YIN

Proposal contact person or principal investigator:

Name	Mel Sampson

Mailing Address	P.O. Box 151

City, ST Zip	Toppenish,  WA 98948

Phone	(509)865-6262

Fax	(509)865-6293

Email address	yinfish@yakama.com

Subcontractors.

| Organization | Mailing Address | City, ST Zip | Contact Name |
| --- | --- | --- | --- |
| USFWS | 3704 Griffin Lane SE Suite 101 | Olympia, WA 98501-2292 | Ray Brunson |

NPPC Program Measure Number(s) which this project addresses.

7.3B, 7.4A, 7.4F, 7.4O, 7.4K.1

NMFS Biological Opinion Number(s) which this project addresses.

Biological Opinion for 1995 to 1998 Hatchery Operations in the Columbia River Basin (NMFS 1995a);  Biological Assessment of 1997-2001 Hatchery Operations of the Proposed Cle Elum Hatchery, December 1995 (BPA 1995); NMFS concurrence letter dated 4/1/96.

Other planning document references.

Wy Kan Ush Me Wa Kush Wit , Yakima Fisheries Project - Final Impact Statement, U.S.v Oregon, CRFMP, Sub-Basin Restoration Plan.

Subbasin.

Yakima

Short description.

--Test new supplementation techniques to increase natural production and improve harvest opportunities, while maintaining genetic fitness of salmonid populations; and,

-- Provide critical knowledge to resource managers throughout the Columbia River Basin

# Section 2.  Key words

| Mark | Programmatic Categories | Mark | Activities | Mark | Project Types |
| --- | --- | --- | --- | --- | --- |
| X | Anadromous fish | + | Construction | + | Watershed |
|  | Resident fish | + | O & M | + | Biodiversity/genetics |
|  | Wildlife | + | Production | + | Population dynamics |
|  | Oceans/estuaries | X | Research | + | Ecosystems |
|  | Climate | + | Monitoring/eval. | + | Flow/survival |
|  | Other | + | Resource mgmt | + | Fish disease |
|  |  | + | Planning/admin. | X | Supplementation |
|  |  |  | Enforcement |  | Wildlife habitat en- |
|  |  | + | Acquisitions |  | hancement/restoration |

Other keywords.

DNA, stock identification, life history, modeling, nutrient dynamics, predation, hydrodynamics, hatchery-wild interactions, ecological interactions

# Section 3.  Relationships to other Bonneville projects

| Project # | Project title/description | Nature of relationship |
| --- | --- | --- |
| 8812001 | Yakima/Klickitat Fisheries Project MGMT. | Core Management/Admin. Support services for all YIN's YKFP Tasks. |
| 8811500 | Yakima Hatchery Construction | Final design/construction of needed acclimation facilities/wells for YFP. |
| 9701300 | Yakima Cle Elum Hatchery O&M | O&M costs for Cle Elum Supplementation and Research Facilities. Core Facility for the Yakima Fisheries Project. |
| 9506300 | Yakima/Klickitat M&E Program | Covers the diverse M&E needs for the target species which are essential for the success of the YKFP. |
| 8812008 | Fisheries Technician Field Activities | Provides essential technical support to fulfill the diverse needs of the YKFP i.e. M&E support, surveys, juvenile facility operations, marking, etc. |
| 8812005 | Fish Passage Video Monitoring | Monitors, at Prosser and Roza dams,the adult salmonids returning to Yakima Basin. The need for this key M&E information is essential to YFP. |
| 9706200 | Objectives & Strategies for Yakima | Represents the modeling process, for iterative planning for species consistent with the Regional Assessment of Supplementation Project. |
| 9603302 | Yakima River Coho Restoration-O&M | Essential for YKFP's all stock initiative for experimental purposes for supplementation. |
| 9506404 | Policy/Tech Involvement/Planning-YKFP | Supports the required co-manager process for the YKFP |
| 9506406 | Monitoring of Supplementation Response Variables for YKFP | Essential for adequate M&E planning and technical participation as co-manager of the YKFP. |
| 9506402 | Upper Yakima Species Interaction Studies | Vital M&E function relative to behavior of multi species within the Yakima Basin for the YKFP. Defines competitive/ecological interaction |

# Section 4.  Objectives, tasks and schedules

## Objectives and tasks

| Obj 1,2,3 | Objective | Task a,b,c | Task |
| --- | --- | --- | --- |
| 1 | GENETIC- Minimize genetic risks as described by Busack and Currens (1995) (extinction, loss of within-population variability, loss of between-population variability, and domestication selection) to Marion Drain and mainstem stocks | a | Segregate stocks by selecting broodstock |
| 1 |  | b | Whose origin can be reasonably well determined. Continue refinement of techniques for determining stock of origin of individual fish; e.g., DNA, elemental analysis, scale pattern analysis, etc. |
| 1 |  | c | Use for broodstock only fish that are not first-generation hatchery fish |
| 1 |  | d | Spawn fish in accordance with YKFP broodstock mating guidelines. |
| 1 |  | e | Use less than 50% of the natural-origin adult escapement from each stock for broodstock purposes. Segregate fall chinook by stock through rearing and release. |
| 1 |  | f | Develop and apply methods to maximize the likelihood that only Marion Drain-origin fish enter and spawn in Marion Drain. |
| 2 | NATURAL PRODUCTION- Optimize natural production of fall chinook with respect to abundance and distribution. | a | Site acclimation and release facilities to optimize natural spawning distribution (temporal and spatial) |
| 2 |  | b | Assess the productivity of environmentally distinct portions of the lower river for fall chinook production by inventorying habitat quality attributes and estimating the survival of marked test fish released in such areas. |
| 2 |  | c | Develop facilities, procedures and marking methods to estimate the production of wild and hatchery smolts and adults on a stock-specific basis. |
| 2 |  | d | Develop computer models to estimate productivity and carrying capacity of potential release sites and to determine the probability of ultimately increasing natural production on the basis of incomplete empirical data. |
| 3 | NATURAL PRODUCTION- Optimize natural production of fall chinook while managing adverse ecological impacts resulting from interactions between and within species and stocks. | a | Use harvest management and the location of acclimation and release facilities to optimize natural spawning distribution (temporal and spatial). |
| 3 |  | b | Control the magnitude of releases(number of fish released), the size of fish released,and the timing and location of releases to minimize adverse impacts of indirect predation on wild conspecifics. |
| 3 |  | c | Assess pre-implementation status (distribution, abundance, and size distributions) of non-target taxa of concern, set criteria for allowable adverse impacts, and determine whether criterial post-implementation changes are due to supplementation. (Cont. |
| 3 |  | c | If criterial changes are due to supplementaion, alter protocols appropriately. |
| 4 | EXPERIMENTAL - Use supplementation as described by RASP (1991) (i.e., to increase natural production of Yakima fall chinook and increase harvest opportunities, while keeping genetic and ecological impacts within acceptable limits) to provide scientific | a | Monitor the fall chinook supplementation effort, following the approach developed in the YKFP Spring Chinook Monitoring Plan (Busack et al. 1997) |
| 4 |  | b | Experimentally test new rearing and/or acclimation treatments designed to improve performance of hatchery fall chinook. |
| 4 |  | c | Develop techniques of identifying individual fish to stock so that broodstock for the mainstem stock can be collected from facilities in the lower river (Horn Dam or Prosser Dam) with little probability of including Marion Drain fish. Collect (Cont.) |
| 4 |  | c | Marion Drain broodstock from a trap located inside Marion Drain. |
| 4 |  | d | Retrofit the adult collection facilities at Prosser Dam or retrofit the adult ladders at Horn Dam to permit benign, unbiased collection of adults for broodstock. |
| 4 |  | e | Release all hatchery smolts from acclimation ponds connected to target streams located in areas determined to be suitable for supplementation in terms of productivity and carrying capacity. |
| 4 |  | f | Release a number of hatchery fish from M. Drain and mainstem acclimation facilities consistent with life history characteristics of local populations and revised estimates of carrying capacity and productivity for habitat in the area of acclim. ponds. |
| 4 |  | g | Conduct power analyses of all experimental and monitoring efforts prior to inception to insure that power is adequate to detect effects of biological significance. |
| 5 | HARVEST – Increase harvest opportunities for all fishers consistent with the requirements of genetic, natural production, and experimentation objectives. | a | Develop policies to increase harvest opportunities inside the Yakima Basin for all fishers. |
| 5 |  | b | Develop procedures to estimate stock-specific harvest of wild and hatchery Yakima fall chinook inside the Yakima Basin and in major oceanic and Columbia River fisheries. |
| 6 | ECOLOGICAL INTERACTIONS – Keep adverse impacts of fall chinook supplementation on non-target taxa of concern (NTTOC) within prescribed limits. | a | Determine pre-implementation status (distribution, abundance and size distributions) of NTTOC and set maximum allowable adverse impacts in relation to baseline values. |
| 6 |  | b | Monitor status of NTTOC after implementation, conduct focused studies as warranted to determine cause of criterial impacts, and alter supplementation protocols as needed or accept impacts as a lesser priority. |
| 7 | ECOLOGICAL INTERACTIONS - Limit losses of wild and hatchery smolts to native and exotic predators to levels that do not significantly limit the scope for increase in natural production | a | Design and conduct experiments to evaluate the level of predation upon supplemental and natural fall chinook smolts and implement prey protection or predator control measures as warranted. |

## Objective schedules and costs

| Objective # | Start Date mm/yyyy | End Date mm/yyyy | Cost % |
| --- | --- | --- | --- |
| 1 | 6/1996 | 12/2048 | 20.00% |
| 2 | 6/1996 | 12/2048 | 20.00% |
| 3 | 6/1996 | 12/2048 | 20.00% |
| 4 | 6/1996 | 12/2048 | 20.00% |
| 5 | 6/1996 | 12/2048 | 5.00% |
| 6 | 6/1996 | 12/2048 | 7.50% |
| 7 | 6/1996 | 12/2048 | 7.50% |
|  |  |  | TOTAL 100.00% |

Schedule constraints.

Broodstock availability, construction, NEPA, PSR, budget constraints

Completion date.

2048

# Section 5.  Budget

## FY99 budget by line item

| Item | Note | FY99 |
| --- | --- | --- |
| Personnel |  | $150,000 |
| Fringe benefits | 25.3% | $37,950 |
| Supplies, materials, non-expendable property |  | $75,000 |
| Operations & maintenance |  | $300,000 |
| Capital acquisitions or improvements (e.g. land, buildings, major equip.) |  | $170,000 |
| PIT tags | # of tags: |  |
| Travel |  | $35,000 |
| Indirect costs | 26.6% | $185,654 |
| Subcontracts |  | $100,000 |
| Other |  |  |
| TOTAL |  | $1,053,604 |

## Outyear costs

| Outyear costs | FY2000 | FY01 | FY02 | FY03 |
| --- | --- | --- | --- | --- |
| Total budget | $1,080,000 | $1,145,000 | $1,110,000 | $1,165,000 |
| O&M as % of total | 30.00% | 32.00% | 35.00% | 36.00% |

# Section 6.  Abstract

- The operation and maintenance of fall chinook acclimation/supplementation sites.  These sites will be developed in strategic areas to optimize fish rearing activities, and in areas determined most productive for successful adult returns..

b.   The YKFP’s core objectives are as follows:

1)	To test the hypothesis that new supplementation techniques can be used in the Yakima and Klickitat River Basins to increase natural production and to improve harvest opportunities, while maintaining the long-term genetic fitness of the wild and native salmonid populations and keeping adverse ecological interactions within acceptable limits;

2)	To provide knowledge about the use of supplementation, so that it may be used to mitigate effects on anadromous fisheries throughout the Columbia River Basin;

3)	To implement and be consistent with the Council's Fish and Wildlife Program; and

4)	To implement the Project in a prudent and environmentally sound manner.

c.   All activities conducted by the YKFP are consistent with the NPPC’s Columbia River Basin Fish and Wildlife Program (“Program”) Measure 7.4K.1.

d.   Supplementation is defined as utilizing artificial propagation in an attempt to maintain or increase natural production while maintaining long-term fitness of the target population and while keeping ecological and genetic impacts on nontarget species within specified limits (RASP 1991).

YKFP operations have been designed to test the principles of supplementation.  Its experimental design has focused on the following critical uncertainties affecting  hatchery production:  1) the survival of hatchery fish after release from the hatchery; 2) the impacts of hatchery fish as they compete with wild populations; and, 3) the effects of hatchery propagation on the long-term genetic fitness of fish stocks.

One of the YKFP’s primary objectives is to provide regional resource managers with knowledge regarding these issues, and identify and apply improved methods for carrying out hatchery production and supplementation of natural production. The YKFP’s monitoring activities are intended evaluate the relative survival and success of various release groups of supplementation fish and to compare their success with that of naturally produced fish.

- The expected outcome of the project is to have supplementation fish return as adults

in sufficient numbers, and to have a reproductive rate of success that will contribute to the enhancement of the natural populations.  The project plans to evaluate several generations of releases to obtain a statistically significant result.

f.   Project scientists and managers realize that effective monitoring is the key to a successful adaptive management program. The YKFP’s PSR and the Monitoring and Evaluation Plan lay out an integrated multi-level monitoring program for supplementing upper Yakima spring chinook.  This structure ensures that strategies are implemented as intended, that experimental studies produce reliable results, and that risks associated with unresolved uncertainties are contained.  The Project’s upper Yakima spring chinook monitoring plan addresses the following five monitoring categories which the fall chinook project will be modeled after.  Not all of these steps may be used: 1.  Quality control will monitor the performance of the facilities and their operators.  2.  Product specification attributes will be monitored at the Cle Elum facility, the acclimation ponds, and the juvenile monitoring facilities to determine whether the fish produced by the project meet goals with respect to: fish health; morphology (size and shape); behavior; and survival.  3.  Research monitoring activities will be designed to test the performance of two treatments of artificially reared fish (OCT vs. SNT) and to compare their performance with naturally reared fish. Research monitoring would include measurements of performance in four main areas:

o  post-release survival (survival from time of release until the fish return to spawn);

o  reproductive success (number of offspring produced per spawner);

o  long-term fitness (genetic diversity and long-term stock productivity); and

o  ecological interactions (population abundance and distribution, growth rates, carrying capacity, survival rates, transfer of disease, and gene flow).

4.  Risk containment, and 5.  Monitoring of stock status.

Details can be found in the YKFP’s M&E Project No. 9506300.

# Section 7.  Project description

a.	Technical and/or scientific background.

The Yakima Klickitat Fisheries Project is part of a comprehensive effort by the Northwest Power Planning Council, Yakama Indian Nation, Washington Department of Fish and Wildlife, U.S. Bureau of Reclamation, U.S. Forest Service, and the Bonneville Power Administration  to protect, mitigate and enhance the anadromous fish populations in the Yakima and Klickitat River basins. These governments and agencies have developed and implemented a long-term strategy to restore the habitat and ecosystem necessary to support the anadromous fish resources in the Yakima River basin and to increase fish production through supplementation.

Earlier fishery and habitat mitigation efforts in the Yakima River Basin include federal legislation to authorize passage improvements (fish screening and adult ladders) at numerous irrigation facilities.  Other efforts include measures to enhance Yakima River Basin water resources, which will benefit anadromous fish.  In 1984, the Yakima River Basin Water and Conservation Act, Public Law 103-434, authorized such water conservation activities, including improvements to irrigation water delivery systems.

The USFS, as well as State and private entities have also conducted habitat improvement activities in the basin.

Some fishery mitigation activities are currently taking place in the basin under the auspices of the Columbia River Fish Management Plan. Current CRFMP-sponsored activities in the basin include programs for both fall chinook and coho.  The fall chinook program includes the annual production and release of 1.7 million smolts in to the lower Yakima River.  Since 1987, 700,000 early-run coho from the Cascade Hatchery have been released in the basin.  In 1995, an additional 600,000 juvenile coho were obtained by the YIN fisheries program for release in the basin.  Such mitigation programs have been necessitated by the losses attributed to the development of federal hydroelectric projects.

Historically, the Yakima River carried spring, summer, and fall chinook salmon; sockeye salmon; coho salmon; and summer steelhead.  Prior to extensive agricultural development in the Yakima river Basin, the numbers of anadromous fish returning to the Yakima River were estimated to have ranged from 600,000 to as many as 960,000 per year (Bryant and Parkhurst, 1950; USBR and USFWS, 1976; YIN et al., 1990).  The Table below sets forth a comparison of the estimated historical fish runs (by species/race) with recent run size averages.

Estimates of Historical Anadromous Fish Runs in the Yakima

River as Compared to Recent Run Size (5-year  average, 1989-

1994).  (Fast, EIS, 1994)

| Species/Race | Pre-1900 Run | Recent Average |
| --- | --- | --- |
| Fall Chinook | 132,000 | 1,200 |
| Spring Chinook | 200,000 | 3,800 |
| Summer Chinook | 68,000 | 0 |
| Coho | 110,000 | 240 |
| Summer Steelhead | 80,500 | 1,100 |
| Sockeye | 200,000 | 0 |

Wild sockeye and coho salmon are now extinct; the handful of sockeye and coho salmon now present in the Yakima River Basin are the result of strays from other Columbia River watersheds or hatchery plants of nonlocal fish into the Yakima River.  They have not established naturalized populations in the Yakima River.  Summer chinook are believed to be extinct, but this has not been confirmed.  Spring and fall chinook salmon and summer steelhead are present, but at a fraction of their original numbers.  The 1989-1994 5-year mean annual return of salmon and steelhead to the Yakima River system is approximately 6,300 adults (less than 1 percent of the historical run size).

Planned by the Council since 1982 and included its Columbia River Basin Fish and Wildlife Program (“Program”) as Measure 7.4K.1, the YKFP’s operation is calculated to compensate for losses from development and operation of hydroelectric projects elsewhere in the Columbia Basin. Project development has been subject to the NMFS Biological Opinion for 1995 to 1998 Hatchery Operations in the Columbia River Basin (NMFS 1995a) and BPA’s Biological Assessment of 1997-2001 Hatchery Operations of the Proposed Cle Elum Hatchery, December 1995 (BPA 1995), which was concurred to by NMFS in its letter dated 4/1/96. See YKFP Final EIS, January 1996.

It is the Council’s intention that the YKFP will help determine the role that supplementation might play in increasing natural production of anadromous salmonids throughout the Columbia Basin.  The YKFP is designed to test the hypothesis that success of supplementation can be improved by rearing fish under more natural conditions in the hatchery (substrate, cover, structure, natural feeding, predators, etc) and by following genetic guidelines to minimize differences between the supplementation fish and the naturally reared fish.  Preliminary research projects on the naturalized rearing have been conducted  by NMFS and WDF&W scientists to determine the appropriate treatment variables to be tested in the large scale production experiments  that the YKFP is conducting.

b.	Proposal objectives.

The Project managers have agreed on a set of objectives and strategies for supplementing each of the Yakima River Basin stocks.  Since the Project’s inception, these objectives and strategies have been reviewed (i.e. critical peer review) and revised. The objectives and strategies are precise and increasingly specific statements about the YKFP in four categories: genetics, natural production, experimentation, and harvest, while taking steps to contain unacceptable genetic and ecological risks.

Quantitative production objectives (for most of the seven stocks originally identified to be supplemented as part of the YKFP) were formulated in 1990 in the Refined Goals section of the Preliminary Design Report (BPA, 1990b).  The Refined Goals objectives were based on computer simulations generated by the Council’s System Planning Model.

Project objectives are continually re-assessed in the light of the latest demographic data, suspected ecological relationships, and modeling tools.  Quantitative production objectives for upper Yakima spring chinook have been refined, based on computer simulations using the Ecosystem Diagnostic and Treatment Planning Model (EDTPM) (Lestelle et al., 1994) developed under the Regional Assessment of Supplementation Project (RASP, 1992). BPA and the project managers have used the EDTPM for YKFP planning rather than the System Planning Model, because it tracks juvenile production capacity more closely and allows for variable (density-dependent) predation on outmigrating smolts.

c.	Rationale and significance to Regional Programs.

The Yakima Klickitat Fisheries Project is part of a comprehensive effort by the Northwest Power Planning Council, Yakama Indian Nation, Washington Department of Fish and Wildlife, U.S. Bureau of Reclamation, U.S. Forest Service, and the Bonneville Power Administration  to protect, mitigate and enhance the anadromous fish populations in the Yakima and Klickitat River basins. These governments and agencies have developed and implemented a long-term strategy to restore the habitat and ecosystem necessary to support the anadromous fish resources in the Yakima River basin and to increase fish production through supplementation.

Planned by the Council since 1982 and included its Columbia River Basin Fish and Wildlife Program (“Program”) as Measure 7.4K.1, the YKFP’s operation is calculated to compensate for losses from development and operation of hydroelectric projects elsewhere in the Columbia Basin. Project development has been subject to the NMFS Biological Opinion for 1995 to 1998 Hatchery Operations in the Columbia River Basin (NMFS 1995a) and BPA’s Biological Assessment of 1997-2001 Hatchery Operations of the Proposed Cle Elum Hatchery, December 1995 (BPA 1995), which was concurred to by NMFS in its letter dated 4/1/96. See YKFP Final EIS, January 1996.

d.	Project history

The Yakima Klickitat Fisheries Project (“YKFP or Project”) was first approved by the Northwest Power Planning Council (“NPPC or Council”) in 1982.  At that time, the Council envisioned the Project as a cluster of production facilities in both the Yakima and Klickitat River Basins designed to enhance the fishery for the Yakama Indian Nation (“YIN”) and other harvesters.  The development of the Project’s master plan began in 1985.  By that time, however, the Council had modified the purpose of the Project to include research activities testing the assumption that new supplementation methods could increase natural production while protecting the genetic resources common to the river basins.  The Council also determined that the principles of adaptive management, which encourages an affirmative pro-active response to research discoveries, were to be utilized by the resource managers selected to manage the YKFP.  These managers are the YIN and the Washington Department of Fish and Wildlife (“WDFW”).

As recommended and directed by the Council,  the Project’s master plan, which included a supplementation research program, was conceived and developed.  On October 15, 1987,  the Council approved the YKFP’s master plan, which included the construction of the production and acclimation facilities in the Upper Yakima River Basin commonly referred to as the Upper Yakima Supplementation Complex (“UYSC or Complex”).  Consistent with the NPPC’s Columbia River Basin Fish and Wildlife Program (“Program”) Measure 7.4K.1, the Project’s Preliminary Design Report was completed in 1990.  At that time, an Environmental Assessment (EA) was prepared for YKFP construction activities and facility operations throughout the Yakima and Klickitat River Basins.

In 1992, the Project began the process of preparing an Environmental Impact Statement (“EIS”).  During the EIS’s preparation period, the Council endorsed the managers proposal to “tier”  the Project’s production and research activities by bringing them on-line in gradual stages.  The first phase (tier) targeted the supplementation of depressed populations of upper Yakima river spring chinook.  This initial phase also included research designed to determine the feasibility of re-establishing a naturally spawning population and a significant fall fishery of coho salmon in the Yakima Basin.  Future phases of the YKFP include the supplementation of fall chinook and steelhead, and a reintroduction of now extirpated stocks.  Also envisioned for the Project’s future is the introduction of supplementation to the Klickitat Basin, which could include the use of the Klickitat Hatchery, a Mitchell Act facility now operated by WDFW.

By design, the supplementation of summer steelhead and fall chinook populations in the Yakima basin was not detailed in the initial EIS.  Research activities focused upon the Klickitat River fisheries also fell outside its scope.  However, they remain essential components of the Project.  At this time, fall chinook, steelhead and the Klickitat basin are the subjects of on-going research activities designed to determine whether the YKFP will support the introduction of additional anadromous fish stocks into its production and research programs.

The Project’s EIS was completed in 1996, and the Record of Decision (“ROD”) was signed by BPA’s Administrator and Chief Executive Officer, Randall W. Hardy, on March 13, 1996.  With the completion of the EIS and the signing of the ROD, construction of the YKFP’s Cle Elum Supplementation and Research Facility (“Cle Elum Facility”) began in May of 1996.  The Cle Elum Facility was completed on August 1, 1997.  The UYSC also includes three acclimation facilities to be constructed  in the Upper Yakima basin.  Thus far, the YIN, as the Project’s Lead Agency and the UYSC’s operator, has captured 240 adult spring chinook at the Roza adult collection facility.  Egg taking and fertilization procedures were performed in September 1997.  450,000 eggs were fertilized and incubated at the facility.  Funding for the continued operation and maintenance of the UYSC has been approved by the Council and included in Program Measure 7.4K.1.

Earlier YKFP project numbers included under the Council’s Fish and Wildlife plan are as follows:

82-016 - 	YAKIMA RV. SPRING CHINOOK ENHANCEMENT STUDY - YIN

85-062 - 	PASSANGE IMPROVEMENT EVALUATION - BPNL

86-045 -		YAKIMA HATCHERY PRE-DESIGN - CLE ELUM PROJECT - NMFS

86-101 -		FILMING FOR PROJECT RECORD - MOVING PICTURES INC.

87-135 -		YAKIMA HATCHERY - MASTER PLAN DEVEL - YIN

87-136 -		YAKIMA HATCHERY - WAPATO CANAL PEN REARING - YIN

87-414 -		YAKIMA ANADROMOUS FISH A/V - JOHN CAMPBELL

88-120 -		YAKIMA NAT. PROD. & ENHANCEMENT PROG. - YIN

88-120-01 -	YAKIMA/KLICKITAT FISHERIES PROJECT MGMT. - YIN

88-120-02 -	YAKIMA ENGINEER ASSISTANCE - YIN

88-120-03 -	YAKIMA SPECIES INTERACTION - YIN

88-120-04 -	HATCHERY TRAINING AND EDUCATION - YIN

88-120-05 -	FISH PASSAGE VIDEO MONITORING - YIN

88-120-06 -	YAKIMA FISHERIES TECHNICIANS - YIN

88-120-07 -	YAKIMA SPRING CHINOOK NATURAL PROD. - YIN

88-120-08 -	FISHERIES TECHNICIAN FIELD ACTIVITIES - YIN

88-120-09 -	STEELHEAD AND FALL CHINOOK PROD. OBJECTIVES - YIN

88-123 -		YAKIMA HATCHERY COORDINATION - ROZA IRRIGATION DISTRICT

88-149 -		YAKIMA HATCHERY - WATER ANALYSIS - BOR

88-167 -		YAKIMA HATCHERY ECONOMIC STUDY - CWU

89-082 -		YAKIMA HATCHERY - EXPERIMENTAL DESIGN - WDFW

89-083 -		YAKIMA HATCHERY - EXPERIMENTAL DESIGN - WDFW

89-089 -		YAKIMA/KLICKITAT RADIO TELEMENTRY STUDY - NMFS

89-100 -		YAKIMA HATCHERY ENVIRONMENTAL ASSESS. REVIEW - BPNL

89-105 -		YAKIMA - SPECIES INTERACTION STUDY - WDFW

90-058 -		YAKIMA HATCHERY – PROJ. LEADER FUNCTION - SAMPSEL CONS.

90-062 -		CLERICAL SERVICES-YAKIMA PROJECT - PENNYS FROM HEAVEN

90-065 -		CHANDLER JUVENILE TRAP CALIBRATION - NMFS

90-069 -		YAKIMA HATCHERY - FINAL DESIGN - CH2M HILL

90-045 -		YAKIMA ADULT/JUVENILE TRAPPING FINAL DESIGN - BOR

91-048 -		EVAL. OF ENV. IMPACTS OF YAKIMA PROD. PROG. - BPNL

91-055 -		SUPPLEMENTATION FISH QUALITY (YAKIMA) - NMFS

91-059 -		FOOD ABUNDANCE YAKIMA RV TROUT, STLHD, CHINOOK - CWU

92-021 -		EXPERIMENTAL DESIGN DEVELOPMENT - CWU

94-037 -		YAKIMA BIO SPEC INTERFACE - HATCHERY OP CONSULTING

94-036 -		ECONOMIC IMPACT ANALYSIS YAKIMA RV BASIN - CWU

94-040 -		QUANTITATIVE  PROD. OBJ. FOR YAKIMA FALL CH. & STLHD - MOBRAND

95-055 -		UPDATE OF YAKIMA FISH PROJECT ECONOMIC ANALYSIS - CWU

95-062 -		YAKIMA/KLICKITAT FISH. PROJECT ADAPT. MGMT. -

95-063 -		YAKIMA/KLICKITAT MONT. AND EVAL. PROGRAM -

95-064 -		YAKIMA FISHERIES PROJECT SCI. MGMT SERVICES - WDFW

95-064-01 -	REFINEMENT OF MARKING METHODS FOR YKFP - WDFW

95-064-02 -	UPPER YAKIMA RIVER SPECIES INTERACTION STUDIES - WDFW

95-064-03 -	GENETIC MGMT. FRAMEWORK FOR YAKIMA SP. CHINOOK - WDFW

95-064-04 -	POLICY/TECHNICAL INVOLVEMENT AND PLANNING - WDFW

95-064-05 -	FURTHER DEVEL. OF NIT/LNIT REARING STRATEGY FOR YKFP - WDFW

95-068 -		KLICKITAT PASSAGE/HABITAT PRELIMINARY DESIGN - YIN

BONNEVILLE PROJECT SPECIFIC SUPPORT

88-034 -		ENGINEERING SUPPORT --YAKIMA HATCHERY (also 92-029, 91-080) - BPA

88-115 -		YAKIMA HATCHERY CONSTRUCTION - BPA

89-042 -		ENGINEERING SERVICES PREL. DESIGN S&S FACIL -

89-043 -		YAKIMA HATCHERY - PRELIMINARY ENGINEERING -

89-093 -		BPA CONSTRUCTION SUPPORT FOR YAKIMA HATCHERY - BPA

93-081 -		BPA LANDS SUPPORT FOR YAKIMA HATCHERY - BPA

95-037 -		SUPPORT FROM FACILITIES DESIGN - BPA

95-038 -		SUPPORT FROM CONSTRUCTION SERVICES - BPA

95-040 -		SUPPORT FROM REAL ESTATE - BPA

95-061 -		SUPPORT FOR ENVIRONMENTAL ANALYSIS -

95-069 -		YAKIMA/CLE ELUM LAND PURCHASE -

A summary of Project reports and technical papers can be found in the YKFP’s Final EIS (January 1996).  All major research results are include in those reports.  Hardcopies of these reports are in the possession of BPA’s Fish and Wildlife Program.

Because the YKFP is attempting to mitigate for effects on declining natural resources in a complicated, large-scale ecosystem without a full understanding of its complexities, the Project managers believe the principles of adaptive management to be particularly appropriate tools. By incorporating them into the Project’s scientific method, the managers expect to achieve Project goals while protecting the basin's fishery resources from unforeseen, adverse Project impacts.

In applying adaptive management, actions by YKFP managers will respond to a set of agreed-upon objectives.  These actions are designed as experiments to test hypotheses regarding their outcome: to see whether the predicted result occurs or whether some other result occurs. Carefully designed to obtain valid (i.e., statistically reliable) results, the experiments are conducted, monitored and evaluated to allow statistical evaluation of the results. New experimental insights are used to modify or discard ineffective strategies, to improve underlying theory and, when necessary, to revise objectives to conform with perceived possibilities.  Informed Project scientists and managers may modify programs, procedures, and facilities in response to these findings, even if it means drastic changes to a program.  Thus risks to the ecosystem are realized and addressed in the Project’s annual planning cycle (described in detail below), which will annually examine the capacity and constraints of the stock and stream system, as well as the performance of hatchery fish, testing and revising a theory of supplementation.  The rearing and release of each new group of smolts will  represent an experimental test of the latest revision of the theory.

e.	Methods.

Project scientists and managers realize that effective monitoring is the key to a successful adaptive management program.  It enables them project managers to determine whether an action achieved its objective, or whether the objective was properly developed.  Monitoring should also provide insight into the actual result of an action as well as explain the success (or lack) in achieving the predicted result.

The YKFP’s PSR lays out an integrated multi-level monitoring program for supplementing upper Yakima spring chinook.  This structure ensures that strategies are implemented as intended, that experimental studies produce reliable results, and that risks associated with unresolved uncertainties are contained.  It also ensures efficiency, prevents duplication of effort, and tracks progress toward meeting objectives.

Since monitoring activities for these categories overlap, they will be developed into an integrated monitoring plan. The monitoring plan would be revised and expanded as part of the adaptive management process.  The Project’s upper Yakima spring chinook monitoring plan, which will be used as a template for future production activities, addresses the following five monitoring categories:

1.  Quality control will monitor the performance of the facilities and their operators. Standards would be developed for all fish culture and data collection activities as part of the certification process required for the facilities.  Monitoring procedures would be included in the operations manuals for all facilities and field activities.

2.  Product specification attributes will be monitored at the Cle Elum facility, the acclimation ponds, and the juvenile monitoring facilities to determine whether the fish produced by the project meet goals with respect to: fish health; morphology (size and shape); behavior; and survival.

3.  Research monitoring activities will be designed to test the performance of two treatments of artificially reared fish (OCT vs. SNT) and to compare their performance with naturally reared fish.  These monitoring activities would be performed at the Roza and Chandler juvenile facilities for outmigrating smolts, at the Prosser and Roza fish ladders and collection facilities for returning adults, and on the spawning grounds for straying rates and reproductive success monitoring.  Research monitoring would include measurements of performance in four main areas:

o  post-release survival (survival from time of release until the fish return to spawn);

o  reproductive success (number of offspring produced per spawner);

o  long-term fitness (genetic diversity and long-term stock productivity); and

o  ecological interactions (population abundance and distribution, growth rates, carrying capacity, survival rates, transfer of disease, and gene flow).

4.  Risk containment consists of a monitoring plan developed to evaluate four categories of interest identified in the risk analysis to monitor risk containment: 1) experimental;

2) genetic; 3) harvest; and, 4) natural production/ecological interactions.  These four areas relate back to the objectives and strategies.  The risk analysis defines risk in terms of the probability of failure to meet the objectives of the project for these four categories.

5.  Monitoring of stock status includes measurements of run size and escapement to determine whether harvest objectives can be met without affecting natural production.  It would provide information essential to track the long-term performance and fitness of the fish populations.

Details of the monitoring program can be found in “Yakima Fisheries Project Spring Chinook Supplementation Monitoring Plan”, Busack et al, 1997.  Also see YIN project 9506300, YKFP Monitoring and Evaluation Proposal.

Implementation of the monitoring plan, annual review of the findings, and subsequent adjustment, as necessary, of the supplementation program objectives, strategies, assumptions, uncertainties, and risk analysis would complete the feedback loop that is essential to the success of the adaptive management process, and ultimately, the entire project.

f.	Facilities and equipment.

The facilities designed to enable the YKFP’s restoration and production activities include Prosser Tribal Hatchery, Marion Drain Tribal Hatchery, Chandler Juvenile Facility, and various acclimation ponds at strategic sites in the Yakima Basin.  Earlier fishery and habitat mitigation efforts in the basin include fish passage improvements at numerous irrigation facilities.  In addition, the Yakima River Basin and Conservation Act, Public Law 103-434 (1994),  authorizes the dedication of water conserved as a result of federally funded improvements to irrigation facilities and practices to enhance instream flows.

Facilities needed for the Yakima fall chinook experimental program include those for adult capture, holding and spawning, egg incubation, juvenile rearing, acclimation, release, and monitoring.

Facilities will be required for fish originating from both in-basin and out-of-basin broodstock.. Existing adult fall chinook trapping will be used to collect in-basin broodstock.

Existing ponds, side channels, and irrigation ditches in the Yakima basins are being investigated for this supplementation purpose.  Sites are evaluated based on their biological suitability, accessibility, water supply dependability, water supply quality, and cost of site development.  Each will require fish containment apparatus, water flow control structures, avian and mammalian predator protection, and a discharge channel from the rearing area to the river allowing safe smolt passage.

Monitoring facilities will be identified through the development and implementation of the URP. They will meet the needs of the five levels of monitoring needed for the project and follow the hatchery practices, fish health, ecological interaction, and genetic policy guidelines developed by the Integrated Hatchery Operations Team (IHOT) and endorsed by tribal, state, and federal resource managers.

Descriptions of specific project facilities and equipment follow:

Acclimation sites

Fish culture equipment - feed buckets, feed scoops, boots, rain gear, scales, sample nets, dip nets, dissolved oxygen meters, and thermometers are among the equipment to be used.

Alarm systems - alarm systems will sense low water levels and low flow conditions, then send signals via radio frequencies to an auto dialer which will notify personnel of the alarm status.

Hand tools - necessary tools include shovels, hand saws, hammers, wrenches, sledges, rakes, drills, skill saws, small portable generators, cell phones, etc.

Barrier nets - nets used to contain fish will be sized to meet the conditions at each site.  They will be installed at an angle to the flow to maximize the net surface area.  Trash nets will have a 1" mesh size, coho barrier nets will have a 1/2" mesh size, and fry barrier nets will have a 3/32" mesh size.  Nets will have heavy weights attached to their lead lines and will be well anchored to the ground on the surface to prevent blowouts.

Screen structures - sites requiring screen structures will be built to meet the WDFW screen requirements.  Screens will be sloped to allow for easy cleaning and to increase surface area.

Predator control - bird netting will cover suitable sites and wire mesh fencing will be added as needed.

Flow control - sites which do not have a means of controlling the amount of flow entering the rearing area will require removable structures constructed of sand bags and pipe.  They will be located upstream of the barrier nets.

Vehicles - a variety of vehicles will be utilized for the project, including full size pick-ups and light trucks.

Hatcheries

Water intake screens - sloped screen intakes will supply water to the facilities.  The screens will meet WDFW criteria for approach velocity and screen mesh size.

Water supply pumps - low head pumps will supply rearing and incubation water.  Multiple pumps per site will provide a safety back up.  Generators with automatic transfer switches will provide power during outages.  The pump and generator size will be site dependent.

Incubators - fiberglass, deep tough incubators will incubate eggs and serve as first feeding units.  Water and space will also be available for the installation of bucket incubators for individual females.

Rearing ponds - the main rearing units will be vinyl lined ponds, measuring 150' long, 50' deep, with a 4' water depth (22,000 cft).  They will have sloped, concrete screen structures at the downstream end and a pipe manifold across the front end.  They will be covered with predator netting.  Each pond will be capable of holding up to 400,000 coho smolts.

Office equipment - computers, printers, telephones, fax machines, radios, microwaves, refrigerators, sleeping bunks, desks, chairs, and file cabinets are needed.  Provisions will made to allow overnight stays in the office during storm events.

Fish waste cleaning system - a vacuum will be generated by a high pressure pump and a venturi nozzle.  Pipelines throughout the sites will allow attachment of cleaning heads to the vacuum system.  Wastes will be removed from the rearing unit bottoms and stored in a waste pond.

Monitoring and Evaluation

Screw traps - portable traps to monitor migratory in-basin natural and hatchery production.  Used to collect samples for stomach analysis and demographic data.

Snorkel equipment - used for visual monitoring of species habitat preference, ecological interactions, growth rates, adult carcass retrieval.

Beach seines - used to sample study reaches in order to collect demographic data on species of concern.

Rafts – used to access remote acclimation sites, and to conduct spawning ground surveys.

Electro-shockers-use for population census.

g.	References.

References

BPA (Bonneville Power Administration). 1990a.

Yakima-Klickitat Production Project Environmental Assessment and Finding of No Significant Impact.  DOE/EA-0392, Bonneville Power Administration, Portland, Oregon.

_____.  1990b.

Yakima-Klickitat Production Project Preliminary Design Report and Appendices.  Bonneville Power Administration, Portland, Oregon.

_____.  1991.

Yakima Basin Fish Passage Project--Phase II Environmental Assessment.  Bonneville Power Administration, Portland, Oregon.

_____, Division of Fish and Wildlife.  1991.

Yakima Fisheries Groundwater Reports.  Prepared by CH2M Hill, Inc., Corvallis, Oregon.

Bryant, F.G., and Z. E. Parkhurst.  1950.

Survey of the Columbia River and its Tributaries. Areas III Washington Streams from the Klickitat and Snake Rivers to Grand Coulee Dam, with the Notes on the Columbia and its Tributaries above Grand Coulee Dam.  USA Special Scientific Report Fisheries, No. 37.

Busack, C.A.  1990.

"Yakima/Klickitat Production Project Genetic Risk Assessment."  Yakima Klickitat Production Project Preliminary Design Report, Appendix A.  Bonneville Power Administration, Portland, Oregon.

_____, and C. Knudsen, A. Marshall, S. Phelps, and D. Seiler.  1991

Yakima Hatchery Experimental Design.  Annual Progress Report, BPA project No. 89-082.  266 pp.

_____.  1993.

Genetic Issues Associated with Implementation of Phase I of the YFP and other 	Aspects of the SDEIS.  Memorandum to the Yakima Fisheries Project.

_____ and K.P. Currens. 1995.

Genetic Risks and Hazards in Hatchery Operations:  Fundamental Concepts and Issues.  In:  American Fisheries Society Symposium 15:

_____ and B. Watson, T. Pearson, C. Knudsen, S. Phelps and M. Johnston.  1997

Spring Chinook Supplementation Monitoring Plan, YKFP Report.

Campton, D.E., and J. M. Johnston.  1985.

"Electrophoretic Evidence for a Genetic Admixture of Native and Nonnative Rainbow Trout in the Yakima River, Washington."  Transactions of the American Fisheries Society 114:782-793.

CH2M Hill.  1977.

Yakima Valley Water Management Study, A Status Report on Water Quality Investigations, Yakima River Basin, Washington.  U.S. Bureau of Reclamation, Washington, D.C.

Columbia Basin Fish and Wildlife Authority.  1991.

Integrated system plan.  Portland, OR.  527 pp.

Currens, K.P.  1993.

Genetic Vulnerability of the Yakima Fishery Project:  A Risk Assessment.  Washington Department of Fisheries, Draft Manuscript.

Dauble, D.D., R.P. Mueller, and G.A. Martinson.  1994.

Evaluation of Water Quality Conditions Near Proposed Fish Production Sites Associated with the Yakima Fisheries Project.  Final Report.  Bonneville Power Administration Publication DOE/BP-00029-1.  Bonneville Power Administration, Portland, Oregon.

Davidson, F.A.  1953.

The development of the Yakima River Basin for Irrigation and its Effect on the Migratory Fish Populations in the River.  Prepared for the YIN, Toppenish, WA.

Fast, D.E., J.D. Hubble, M. S. Kohn, and B. Watson.  1990.

Yakima River Spring Chinook Enhancement Study.  Project 82-16.  1990 Annual Report to Bonneville Power Administration.  Yakama Indian Nation, Toppenish, Washington.

_____, _____, _____, and _____.  1991.

Yakima River Spring Chinook Enhancement Study.  Project 82-16.  1991 Annual Report to Bonneville Power Administration.  Yakama Indian Nation, Toppenish, Washington

Fish Management Consultants.  1987.

Yakima and Klickitat Rivers Central Outplanting Facility Proposed Master Plan.  Northwest Power Planning Council, Portland, Oregon.

Flagg, T.A., J. L. Mighell, E. S. Slatick, and L. W. Harrell.  1988.

Cle Elum Lake Sockeye Salmon Restoration Feasibility Study, 1987-1988.  Report to the Bonneville Power Administration, Contract DE-A179-BP64840.  Available from Northwest Fisheries Science Center, Seattle, Washington.

_____, L. W. Harrell, J. L. Mighell, and E. Slatick.  1989.

Cle Elum Lake Sockeye Salmon Restoration Feasibility Study, 1988-1989.  Annual Report, National Marine Fisheries Service, Seattle, Washington.

Hager,R., D.E. Fast, C. Hopley, D. Maynard.  1997.

Upper Yakima Spring Chinook Biological Specifications.  Draft YKFP report to BPA.

Hindman, J.N., G. A. McMichael, J. P. Olson, and S. A. Leider.  1991.

Yakima River Species Interactions Studies Annual Report FY 1990.  Bonneville Power Administration, Portland, Oregon.

Hoffman, A. C., C. Busack, and C. Kmudsen. 1995.

Experimental Designs for Testing Differences in Survival Among Salmonid                       Populations.  Bonneville Power Administration, Portland, Oregon.

Howell, P., K. Jones, D. Scarnecchia, L. LaVoy, W. Kendra, and D. Ortmann.  1985.

Stock Assessment of Columbia River Anadromous Salmonids, Volume I:  Chinook, Coho, Chum and Sockeye Salmon Stock Summaries.  Final Report to Bonneville Power Administration;  Project No. 83-335.

IHOT (Integrated Hatchery Operations Team).  1994.

Policies and Procedures for Columbia Basin Anadromous Salmonid Hatcheries.

Columbia Basin Fish and Wildlife Authority, Portland, Oregon.

Johnson, A., D. Norton, and B. Yake. 1988.

"Persistence of DDT in the Yakima River Drainage, Washington."  Arch. Environ. Contam. Toxicol. 17: 289-297.

Kapuscinski, A.R., and L.M. Miller.  1993.

Genetic Hatchery Guidelines for the Yakima/Klickitat Fisheries Project.  Washington Department of Fisheries.  Draft Manuscript.

Krueger, C.C., and B. May.  1991.

Ecological and genetic effects of salmonid introductions in North America.  Canadian Journal of Fisheries and Aquatic Sciences 48 (Supplement 1):66-77.

Lestelle, L., J. Lichatowich, L. Mobrand, and C. Cullinan.  1994

Ecosystem Diagnosis and Treatment Planning Model as Applied to Supplementation. Bonneville Power Administration, Portland, Oregon.

Mack, R.S., D. J. Cocheba, D. Green, and D. W. Hedrick.  1989.

"An Economic Impact Analysis of the Proposed Yakima/Klickitat Fishery Enhancement Project."  Yakima/Klickitat Production Project Preliminary Design Report, Appendix D.  Bonneville Power Administration, Portland, Oregon.

_____, and M.H. Robison.  1994

An Economic Impact Analysis of the Yakima Fisheries Project.  Bonneville Power 	Administration, Portland, Oregon.

McMichael, G.A., J.P. Olson, E.L. Bartrand, M. Fischer, J.N. Hindman, and S.A. Leider.  1992.

Yakima River species interactions studies.  Annual report for FY 1991.  Project No. 89-105.  Bonneville Power Administration, Portland, OR.  177 pp.

Miller, W.H., T. C. Coley, H. L. Berge, and T. T. Kisanuki.  1990.

Analysis of Salmon and Steelhead Supplementation:  Emphasis on Unpublished Reports and Present Programs.  Project 88-100, U.S. Department of Energy, Bonneville Power Administration, Portland, Oregon.

Mobrand, L. 1993.

“Uncertainty and Risk Analysis Applied to Supplementation of Upper Yakima Spring 	Chinook Salmon.” Chapter 7 of Volume 3, Yakima/Klickitat Fisheries Project Planning Status Report 1993.Bonneville Power Administration, Portland, OR.

Mongillo, P., and L. Falconer.  1980.

Yakima fisheries enhancement study final report.  Washington Department of Game, 	Yakima, WA.  October 1980.

Mullan, J.W.  1984.

Overview of artificial and natural propagation of coho salmon (O. kisutch) in the Mid-Columbia River.  Rep. No. FRI/FAO-84-4, USFWS, Leavenworth, WA.

NAS (National Academy of Sciences), National Academy of Engineering.  1973.

Water quality criteria.  EPA Ecol. Res. Series EPA-73-033, U.S. Environmetnal Protection Agency, Washington, D.C.

NMFS (National Marine Fisheries Service).  1995.

Proposed recovery plan for Snake River salmon.  National Marine Fisheries Service, Portland, OR.

NPPC (Northwest Power Planning Council).  1982.

Columbia River Basin Fish and Wildlife Program.  Adopted November 15, 1982.  	Northwest Power Planning Council, 	Portland, OR.

_____.  1987.

Columbia River Basin Fish and Wildlife Program.  Adopted November 15, 1982.  	Amended February 11, 1987.  Northwest Power Planning Council, 	Portland, OR.

_____.  1992.

Columbia River Basin Fish and Wildlife Program. Adopted November 15, 1982.  	Amended September 9, 1992.  Northwest Power Planning Council, 	Portland, OR.

_____.  1994.

Columbia River Basin Fish and Wildlife Program. Adopted November 15, 1982.  Amended December 14, 1994.  Northwest Power Planning Council.  Portland, OR.

NRC (National Research Council).  1995.

Upstream: salmon and society in the Pacific Northwest.  Prepublication copy.  National Academy Press, Washington, D.C.

Patten, B.G., R. B. Thompson, and W. D. Gronlund.  1970.

Distribution and Abundance of Fish in the Yakima River, Washington, April 1957 to May 1958.  Special Scientific Report-Fisheries No. 603, U.S. Fish and Wildlife Service, Washington, D.C.

Pearsons, T.N., G.A. McMichael, E.L. Bartrand, M. Fischer, J.T. Monahan, and S.A. Leider.  1993.

Yakima species interactions study, annual report 1992.  Project No. 89-105.  Bonneville Power Administration, Portland, OR.

Pearsons T.N., G.A. McMichael, S.W. Martin, E.L. Bartrand, M. Fischer, and S.A.

Leider. 1994. Yakima River Species Interactions Studies.  Annual report for FY 1993.  Project No. 89-105. Bonneville Power Administration, Portland, OR.

RASP (Regional Assessment of Supplementation Project).  1992.

Supplementation in the Columbia Basin:  Summary Report Series.  Bonneville Power 	Administration, Portland, Oregon.

Rinella, J.F., S. W. McKenzie, and G. J. Fuhrer.  1992.

Surface-Water-Quality Assessment of the Yakima River Basin, Washington:  Analysis of Available Water-Quality Data through 1985 Water Year.  Open File-Report 91-453, U.S. Geological Survey, Portland, Oregon.

Robison, P.E.  1957.

The Yakima River.  Historical and Present Indian Fishery.  Washington Department of Fisheries, Olympia, Washington.

Ryman, N., and L. Laikra.  1991.

Effects of supportive breeding on the genetically effective population size.  	Conservation 	Biology 5 (3):325-329

Smoker, W.A. 1956.  Evaluation of the Potential Salmon and Steelhead Production of the 	Yakima River to the Commercial and Recreational Fisheries.  Washington

Department of Fisheries, Olympia, Washington.

Stein, R.A., P.E. Reimers, and J.D. Hall. 1972.

Social interaction between juvenile coho (Oncorhynchus kisutch) and fall chinook (O. tshawytscha) salmon in Sixes River, Oregon.  J. Fish Res. Board Can.  29: 1737-1748.

Steward, C.R., and T. C. Bjornn.  1990.

Supplementation of Salmon and Steelhead Stocks with Hatchery Fish: A Synthesis of Published Literature.  Project 88-100. U.S. Department of Energy, Bonneville Power Administration, Portland, Oregon.

Technical Advisory Committee.  1995.

Review of Coho Reprogramming, 1988-1992.  U.S. v. Oregon Technical Advisory Committee, Portland, Oregon.

Thurston, R. V., R. C. Russo, C. M. Fetterolf, Jr., R. A. Edsall, and Y. M. Barber, Jr. (Eds.)  1979.

A review of the EPA Red Book: quality criteria for water.  Water Quality section, American Fisheries Society, Bethesda, MD.

U.S. Army Corps of Engineers (Corps).  1978.

Yakima Valley Regional Water Management Study.  Volumes I-IV.  U.S. Army Corps of Engineers, Seattle, Washington.

U.S. Bureau of Reclamation (USBR).  1979.

Final Environmental Statement, Proposed Bumping Lake Enlargement, Yakima Project, Washington, Regional Office, Boise, Idaho.

_____, and Washington Department of Ecology (USBR/WDOE).  1987.

Yakima River Subbasin Early Implementation Program:  Executive Summary, Supporting Material, and Environmental Analysis.  U.S. Bureau of Reclamation, Pacific Northwest Region, Boise, Idaho, and Washington Department of Ecology, Olympia, Washington.

_____.  1990a.

Comprehensive Geologic Report for Groundwater Evaluation of Selected Sites: Yakima/Klickitat Production Projects, Washington.  Prepared by the U.S. Bureau of Reclamation, Boise, Idaho.

_____.  1990b.

Water Supply Analysis to Bonneville Power Administration.  Yakima/Klickitat Production Project.  Prepared by the U.S. Bureau of Reclamation, Boise, Idaho.

_____, and U.S. Fish and Wildlife Service.  1976.

Joint Feasibility Report, Bumping Lake Enlargement, Supplemental Storage Division, Yakima Project, Washington.  U.S. Bureau of Reclamation, Boise, Idaho.

Walters, C.  1986.

Adaptive Management of Renewable Resources.  Macmillan Publishing Company.  New York, NY.

Walters, C.  1988.

Mixed Stock Fisheries and the Sustainability of Enhancement Production for Chinook and Coho Salmon.  in Salmon Production, Management, and Allocation:  Biological, Economic, and Policy Issues.  Edited by W. McNeil.

WDOE (Washington Department of Ecology).  1988.

"Water Quality Standards for Surface Waters of the State of Washington."  Washington Administrative Code 173-201, Washington Department of Ecology, Olympia, Washington.

WDF (Washington Department of Fisheries) and WDW (Washington Department of Wildlife).  1990.

Columbia Basin System Planning Salmon and Steelhead Production Plan: Wenatchee River Subbasin.  Washington Department of Fisheries, Olympia, Washington.

____.  1991.

Yakima Hatchery Experimental Design.  BPA Project No. 89-082.  Annual Progress Report, Washington Department of Fisheries, Olympia, Washington.

Washington Department of Fish and Wildlife (WDFW).  1994.

Washington Wildlife Priority Habitat System Database.  Washington Department of Fish and Wildlife.  Olympia, Washington.

Watson, B., and the Yakima Fisheries Project Natural Production Work Group.  1993.

Natural production objectives for upper Yakima spring chinook.  Yakima Fisheries Project.  Unpublished report.

Willis, C.F., and A.A. Nigro (eds.)  1993.

Development of a system-wide predator control program: stepwise implementation of a predation index, predator control fisheries, and evaluation plan in the Columbia River Basin.  Annual report for 1991.  Project No.  90-077.  Bonneville Power Administration, Portland, OR.  599 pp.

YIN (Confederated Tribes and Bands of the Yakama Indian Nation).  1990.

Yakima River Subbasin Salmon and Steelhead Production Plan.  Prepared by the Confederated Tribes and Bands of the Yakama Indian Nation, Toppenish, Washington; and Washington Department of Fisheries and Department of Wildlife, Olympia, Washington; for the Northwest Power Planning Council and Agencies and Indian Tribes of the Columbia Basin Fish and Wildlife Authority.

# Section 8.  Relationships to other projects

The following projects are vital to the success of the Fall Chinook Supplementation Project as well as the Spring Chinook Supplementation Project and the Coho Restoration Project:  9105700, Yakima Phase 2 Screen Fabrication, Vital to species control within basin for straying into irrigation diversions- 9200900,Yakima Screen II-O&M, Vital to maintain screens for above purpose and effectiveness- 9107500,Yakima Phase 2 Screens-Construction, Vital for control within basin for straying into irrigation diversions- 9503300, O&M of Yakima Fish Protection, Mitigation & Enhancement Facilities, Vital to maintain screens for control of target species within basin from irrigation diversion- 9704900,Teanaway Instream Flow Restoration, Essential tributary enhancement vital to success for YKFP- 9603501, Satus Watershed Restoration, Represents a positive factor for improving tributaries within Yakima Basin; Vital for supplementation.

)

# Section 9.  Key personnel

MELVIN  R.  SAMPSON

370  N. BROWN ROAD

WAPATO, WASHINGTON  98951

509-848-2854

====================================================================

EXPERIENCE:

2/93-PRESENT	POLICY ADVISOR/PROJECT COORDINATOR

Yakima/Klickitat Fisheries Project

Yakama Indian Nation

Toppenish, WA  98948

1989-1992		PRESIDENT

-Melco Petroleum Inc., Wapato, WA  98951

*Wholesale  fuel  distribution

VICE-PRESIDENT

-Yakima Petroleum Inc., Wapato, WA  98951

*Wholesale fuel distribution

-Eagle Stop and Save, Inc.

*Fuel-convenience stores

-Yakima Solutions Inc., Wapato, WA  98951

-Native Solutions Inc.,  Wapato, WA  98951

*Consulting and Business Management

1985-1989		CHAIRMAN, YAKAMA  TRIBAL  COUNCIL

1971-1989		YAKAMA  TRIBAL  COUNCIL  (ELECTED)

Committees  served:

-Timber, Grazing, Overall Economic Development

-Loan, Extension, Education, and Housing

-Legislative

-Health, Employment, Welfare, Recreation, and Youth Activities

-Budget and Finance

-Executive Board

-Enrollment

-Special Tax Committee

-Radio Active/Hazardous Waste

-Public Relations/Media

-While serving on the Tribal Council for 18 years, I served as                                                      Chairman at one point of the listed committees

1971			TRIBAL  PLANNER

1969-1970		ASSISTANT  MANAGER

PERSONNEL  MANAGER

-White Swan Industries

-Wholesale Furniture Manufacturing

1968-1969		RESIDENT  COUNSELOR

-Fort Simco Job Corps

-Worked nights, commuted to CWSU during day

1967-1968		MANAGER  TRAINEE

-White Swan Industries

-Wholesale  Furniture  Manufacturing

1965-1967		Industrial injury, not  employed

1961-1965		STUDENT

-Lower Columbia College,   Longview, WA

-While attending college, worked full time at night in a lumber

planner mill in various jobs, including lumber grader.

1959-1961		-U.S. Army, Active Service

1956-1959		VARIOUS  JOBS

-Fisherman

-Boeing Aircraft Company

-Construction

-Farm Labor

EDUCATION:

American Indian Management Institute, Albuquerque, NM

-Completed six-week comprehensive studies on Tribal Executive Development

Central Washington State College,  Ellensburg, WA

-Major:  Sociology   Minor:  Psychology, Business

Lower Columbia College, Longview, WA

-Business Major

Lower Columbia College, Longview,WA

-Associate Degree in Electronics, 1963

White Swan High School, White Swan, WA.

-Graduate,  1956

ORGANIZATION  AFFILIATES:

-Lifetime member, National Congress of American Indians

-Member, Fraternal Order of Eagles No. 2225, Toppenish, WA

-Founder, member, past Chairman, Northwest Portland Area Indian Health Board,

Portland, OR. (18 years)

-Member, past Chairman, National Indian Health Board, Denver, CO              (16ears)

-Served as a member, Indian Food & Nutrition Board,  Denver, CO (3 years)

-Served, Yakima Valley College Board of Trustee, Yakima, WA  (2 years)

-Served as member, founder, Heritage College Board of Trustees, Toppenish, WA

-Served on Advisory Board, Master of Public Health, University of California at

Berkeley, CA. (2 years)

-Served on, Inter-Mountain School Board, Provo, UT (2 years)

-Member, President, Yakama Indian Rodeo Assoc., (25 years, volunteer )

-Member, founder, past President, Western States Indian Rodeo Assoc. (20 years)

-Member, founder, current President, Indian National Finals Rodeo, Inc.,(22 years)

-Served as member, Special Yakima Rodeo Board, to produce, promote the National

High School Rodeo Finals in Yakima, WA.  in 1980.

-Served on "The Advisory Panel on Alternative Means of Financing and Managing

Radioactive Waste Facilities", Administrative Appointee, Depart. of Energy,  1984.

RECOGNITIONS:

-Yakama Indian Nation, Supervisor of the Year, 1995.

-Board Member of the year, Northwest Portland Area Indian Health Board,

4 times.

-Board Member of the year, National Indian Health Board, 2 times.

-Special Recognition of Appreciation as a Founder of Western States Indian Rodeo

Association on their Tenth Anniversary.

-Special Recognition as a Founder of the Indian National Finals Rodeo from the

American Revolution Bicentennial, 1776-1976.

-National Indian Rodeo Man of the Year, 1978, Hoof and Horns Magazine.

-National Indian Man of the Year, American Indian Heritage Foundation,

Washington, D.C., 1988.

MILITARY  EXPERIENCE:

1959-1965  VETERAN, United States Army, Honorable Discharge, SGT  E-5.

PERSONAL  DATA:

Date of Birth:  April 20, 1938

Tribe:  Yakama, Enrollment # 4059

Marital Status:  Married,  5 daughters, 1 son

HOBBIES AND INTERESTS:

-Hunting, Fishing, Horses, Sports, Crafts, & Rodeo

REFERENCES:

-Submitted upon request

_____________________________

CURRICULUM VITAE

# DAVID E. FAST

Fisheries Resource Management

P.O. Box 151

Toppenish, Washington    98948

Work:  509-966-5291

## Education

University of Washington, Seattle, Washington

Doctor of Philosophy in Fisheries Science, 1987.

University of Puerto Rico, Mayaguez, Puerto Rico

Master of Science in Marine Sciences, 1974.

St. John's University, Collegeville, Minnesota

Bachelor of Science in Zoology, 1969.

### Research Experience

1988-Present:  Research Manager. Fisheries Resource Management  Program, Yakima Indian Nation. Responsible for the design, development, and implementation of a major supplementation and research facility to test the concept of using artificial production to rebuild natural spawning populations of spring

chinook salmon in the Yakima Basin. Write detailed project plans, develop short and long-term project goals and objectives, and supervise professional and technical staff.

1985-1988:  Project Leader. Spring Chinook Enhancement Study.

Responsible for research project designed to determine the best methods of enhancing the spring chinook salmon population in the Yakima Basin.  Evaluate survival through various life stages and total production of naturally producing salmon. Determine methods of supplementation with hatchery reared fish while minimizing adverse genetic impacts.

Fast, D.E. 1987.  The Behavior of salmonid alevins in response to light, velocity and dissolved oxygen during incubation.

Pages 84-92 in Salmonid Migration and Distribution Symposium (E.L. Brannon, ed.), School of  Fisheries, University of Washington, and Directorate for Nature Management, Norway, Trondheim, Norway.

Fast, D.E., J.D. Hubble, T.B. Scribner, M.V. Johnston, W.R. Sharp.

1989.  Yakima/Klickitat Natural Production and Enhancement Program.  1989 Annual Report to Bonneville Power Administration.   Project 88-120.  107 pp.

Fast, D.E.  1989.  Supplementation Strategies For The Yakima/Klickitat Production Facility.  Pages 143-147 in Northwest Fish Culture Conference Proceedings (R.Z. Smith, ed.).

Fast, D.E., J.D. Hubble, M.S.Kohn, and B.D.Watson. 1991.  Yakima River Spring Chinook Enhancement Study.  Project Completion Report to Bonneville Power Administration.  Project 82-16.  Volume 1 - 345 pp. and Volume 2 (Appendices) 133 pp.

_________________________________

RESUME

Name:		William H. Fiander

Address:	P.O. Box 86

Harrah, WA 98933

Telephone:	(509)848-3456

Marital Status:	Married

Dependents:	Two Daughters

D.O.B.:	3/26/52

S.S.#:		531-56-5568

Enrollment #:	Yakama Nation #4264

EDUCATION:

90-92		Bachelor of Science Degree in Biology, Central Washington University,

Ellensburg., Washington

73-77		Bachelor of Arts Degree in Anthropology and Bachelor of Arts Degree in

Native American Studies, Central Washington University,

Ellensburg., Washington

71-73		General Studies, Yakima Valley Community College, Yakima, Washington

70-71		General Studies, Wenatchee Valley Community College, Wenatchee,

Washington

66-70		High School Diploma, White Swan High School, White Swan, Washington

TRAINING:

96		Northwest Fish Culture Conference, Victoria, B.C.

College of Southern Idaho Sturgeon Workshop

U.C. Davis Sturgeon Workshop

Pacific Northwest Fish Health Protection Committee Meeting

San Diego, California

95		Fish Genetics, Anchorage, Alaska

94		Northwest Fish Culture Conference

OJT Northwest Indian Fisheries Commission

Pacific Northwest Fish Health Protection Committee

International Symposium of Aquatic Animal Health, Seattle, Washington

Cold Water Fish Culture Course, Bozeman, Montana

93		Native American Fish & Wildlife Society Pacific Region Conference

Laboratory Technician Workshop, Olympia, Washington

Western Fish Disease Workshop, Port Townsend, Washington

Organosomatic Workshop, Wenatchee, Washington

92		Fish Health Short Course, Gresham, Oregon

WORK EXPERIENCE:

96-97		Supervised Marion Drain Hatchery

94-97		Supervised K-Basin Projects- Fall Chinook, Sturgeon, Rainbow Trout

Supervised Yakima Basin Fall Chinook Acclimation Project

Supervised Yakima Basin Coho Acclimation Project

Supervised Prosser Tribal Hatchery

92-97		Supervised BPA Training and Education Program

92 		Reclassified to Biologist I

90-92		Reclassified to Trainee Progression

89-90		Tech IV- Spawning Grounds Survey, Fish Traps, Electro-Shocking

85-89		Tech III- Spring Chinook Enhancement Study, Reservation Fish Study,

Spawning Grounds Survey, Fish Traps, Electro-Shocking

84-85		Tech II- Spring Chinook Enhancement Study

83-84		Tech I- Spring Chinook Enhancement Study

PUBLICATIONS:

1997		Yakama/Klickitat Natural Production and Enhancement Program

Training and Education Task Order 4.0

Annual Report CY 1997

Prepared by Melvin R. Sampson and William Fiander

1996		Yakama/Klickitat Natural Production and Enhancement Program

Training and Education Task Order 4.0

Annual Report CY 1996

Prepared by Melvin R. Sampson and William Fiander

1975		“Collecting Historical Artifacts,” by William Fiander

Printed for Resources Development Internship Program

Western Interstate Commission for Higher Education

# Section 10.  Information/technology transfer

Section 10.  Information/Technology transfer

The technical information resulting from this project (and its component tasks) will be distributed in the following ways:

Where applicable, task specific, annual reports will be submitted to Bonneville consistent with the contract requirements and Bonneville will distribute copies to all individuals and agencies on its mailing list.

Excerpted data will be appropriately formatted and submitted to the Northwest Aquatic Information Network (StreamNet) and made available to the public via Internet.

As an element of the YKFP, the objectives and findings of this project will also be entered into the YKFP home-page in the Internet. This home-page is currently under construction, and should be operational some time in 1998. The kind of information posted to the YKFP home-page will differ somewhat from that posted to StreamNet. Specifically, the YKFP Internet site will contain more detail and site-specific information than that in StreamNet, which has a regional perspective and therefore aggregates data in standardized units of larger geographic scope. There will also be more different kinds of data posted to the YKFP site than can presently be accommodated by StreamNet.

The results of this study will also be presented and critiqued in a work shop hosted by the YKFP, the “Project Annual Review”. The Yakama Indian Nation can be contacted for abstracts of presentations made at this work shop.

Information pertinent to monitoring natural production and ecological interactions of species targeted by the YKFP will be incorporated into appropriate specie’s monitoring plan.