# Bonneville Power Administration

# Fish and Wildlife Program FY99 Proposal

# Section 1.  General administrative information

Assess Resident Fish Within Toppenish Creek And Satus Creek

Bonneville project number, if an ongoing project	9110

Business name of agency, institution or organization requesting funding

Yakama  Indian Nation

Business acronym (if appropriate)	YIN

Proposal contact person or principal investigator:

Name	George Lee

Mailing Address	post office box 151

City, ST Zip	Toppenish, Wa. 98948

Phone	(509)865-6262

Fax	(509)865-6293

Email address	gdl@yakama.com

Subcontractors.

| Organization | Mailing Address | City, ST Zip | Contact Name |
| --- | --- | --- | --- |
| ––––– | ––––– | 5 | ––––– |
| ––––– | ––––– | ––––– | ––––– |
| ––––– | ––––– | ––––– | ––––– |
| ––––– | ––––– | ––––– | ––––– |

NPPC Program Measure Number(s) which this project addresses.

,10.1, 10.5A

NMFS Biological Opinion Number(s) which this project addresses.

Bull Trout have not been reported  or cited within these subbasins. This assessment will also address this issue of ESA proposed listings of the species.

Other planning document references.

–––––

Subbasin.

Yakima

Short description.

Initiate a resident fish program. Assess the resident fish populations within the areas of the Toppenish Creek and Satus Creek and their tributaries. Assess problems which can be limiting factors for resident fish survival within the two watersheds. Compa

# Section 2.  Key words

| Mark | Programmatic Categories | Mark | Activities | Mark | Project Types |
| --- | --- | --- | --- | --- | --- |
| + | Anadromous fish | – | Construction | + | Watershed |
| X | Resident fish | – | O & M | – | Biodiversity/genetics |
| + | Wildlife | – | Production | – | Population dynamics |
| – | Oceans/estuaries | – | Research | – | Ecosystems |
| – | Climate | – | Monitoring/eval. | – | Flow/survival |
| – | Other | X | Resource mgmt | – | Fish disease |
|  |  | – | Planning/admin. | – | Supplementation |
|  |  | – | Enforcement | – | Wildlife habitat en- |
|  |  | – | Acquisitions |  | hancement/restoration |

Other keywords.

Resident fish, limiting factors,

# Section 3.  Relationships to other Bonneville projects

| Project # | Project title/description | Nature of relationship |
| --- | --- | --- |
| 9603501 | Satus Watershed Restoration | ––––– |
| ––––– | Upper Toppenish Creek project (if approved) | ––––– |
| ––––– | ––––– | ––––– |
| ––––– | ––––– | ––––– |

# Section 4.  Objectives, tasks and schedules

## Objectives and tasks

| Obj 1,2,3 | Objective | Task a,b,c | Task |
| --- | --- | --- | --- |
| 1 | Assess resident fish species within Satus Creek and Toppenish Creek and their tributaries | a | Gather historical information ie. Planting records,fishing creel census if available and interview fishers. |
| –– | ––––– | b | Field survey- electro-fishing and snorkeling in randomly selected reaches |
| 2 | Limiting factors analysis on flow and fishing pressure from fishers | a | Low summer flow, winter runoffs, riparian damage, sediment from roads. |
| 3 | Comparison of the two watersheds. | a | Why are brook trout and cutthroat |
| 4 | Recommendations for management of the watersheds for resident fish survival and enhancement. | a | Reccommendations for management to include timber harvest, road building and maintenance, fishing pressure. |
| –– | ––––– | – | ––––– |

## Objective schedules and costs

| Objective # | Start Date mm/yyyy | End Date mm/yyyy | Cost % |
| --- | --- | --- | --- |
| 1 | 10/1998 | 9/2000 | 60.00% |
| 2 | 10/1999 | 9/2001 | 10.00% |
| 3 | 10/1999 | 9/2001 | 10.00% |
| 4 | 1/2001 | 9/2001 | 20.00% |
|  |  |  | TOTAL 100.00% |

Schedule constraints.

Toppenish Creek and Satus Creek are tributaries of the Yakima River and flow through the Yakama Indian Reservation. It is assumed that for this reason there should not be any constraints other than natural causes, such as the weather, spring freshets.

Completion date.

It is estimated that assessment and other related objectives will be completed by 2001

# Section 5.  Budget

## FY99 budget by line item

| Item | Note | FY99 |
| --- | --- | --- |
| Personnel | Bio .5 @$16151.00; FT fish tech @ $19656.00; 10% bkkr @$2525.00 | $38,332 |
| Fringe benefits | @25.3% | $9,698 |
| Supplies, materials, non-expendable property | office; field gear, | $1,500 |
| Operations & maintenance | vehicle rental | $5,000 |
| Capital acquisitions or improvements (e.g. land, buildings, major equip.) | Electro-shocker | $3,500 |
| PIT tags | # of tags: ––––– | ––––– |
| Travel | ––––– | $ 300 |
| Indirect costs | @23.5% | $12,885 |
| Subcontracts | ––––– | ––––– |
| Other | ––––– | ––––– |
| TOTAL |  | $71,215 |

## Outyear costs

| Outyear costs | FY2000 | FY01 | FY02 | FY03 |
| --- | --- | --- | --- | --- |
| Total budget | $67,715 | $67,715 | ––––– | ––––– |
| O&M as % of total | 0.00% | 0.00% | ––––– | ––––– |

# Section 6.  Abstract

The Yakama Indian Nation does not have a resident fish program which has assessed the status of  resident species within the Toppenish Creek and the Satus Creeks and their tributaries. These creeks have been recognized as the anadromous streams for steelhead returning to spawn. The resident fish species have been neglected to some extent.

The overall project goal and objectives of the project is to collect data that will be useful for resident fish management, and enhance the resident species to allow for consumptive subsistence and recreational fisheries for Tribal members as well as sport angler’s, as described within  the 1994 Columbia Basin Fish and Wildlife Program, this project will also provide benefits to anadromous fish and wildlife. This can be done by supplementation or artificial production, or better management of the watersheds, riparian areas, depending on reccommendations of staff once assessments are completed.

# Section 7.  Project description

a.	Technical and/or scientific background.

As stated within the goals and objectives of the 1994  Fish and Wildlife Program, Section 10, Resident Fish, subsistence and recreational fisheries should be enhanced. The fishing pressure of anadromous species has increased in ocean and the Columbia River, which has severely affected returns. A resident fish program within the Yakama Indian Nations’ Fisheries Resource Management program would allow for this subsistence and recreational fisheries to continue.

b.	Proposal objectives.

Establish Resident fish program for on reservation for subsistence and recreational/sport fishers’. This can be done by first  assessing resident fish populations and their limiting factors of survival and the management reccommendations. This project will cover a portion of creeks and streams located on the Yakama Indian Reservation.

c.	Rationale and significance to Regional Programs.

This project can enhance resident fish, anadromous fish and wildlife through this assessement and goals of the project. This project is consistant with the ecosystem approach which is being applied to the Columbia River basin.

d.	Project history

This is a new project and there has not been any resident fish projects performed within this area.

e.	Methods.

f.	Facilities and equipment.

Facilities and home office for this project will be located within the Yakama Indian Nations’ Resource Management Program headquarters, in Toppenish ,Wa. Office space is available and releated office supplies, ie. Computers are available. The Yakama Indian Resource Management has a secured bullpen for vehicles, which will be leased from GSA. Since sampling will be done by electro-shocking, a line item has been included for the purchase of this equipment within the initial proposal.

g.	References.

References are limited at this time and can be included at a later time.

# Section 8.  Relationships to other projects

The Satus watershed project and a proposed project for the Toppenish Creek will be doing hydrology within these systems. This project will be addressing issues specifically for resident fish.

# Section 9.  Key personnel

George Lee, received an AA degree from Mt. Hood Community College in Fisheries Technology and B. S. degree in Aquatic Resources from Sheldon Jackson College, Sitka, Ak.

Technician will be determined later.

# Section 10.  Information/technology transfer

Information will be made available through publications.