# Proposal ID 199401001

# PART II - NARRATIVE

# Section 7.  Abstract

Extreme reservoir drawdown impacts all biological trophic levels as the pool volume shrinks, and reduces the probability that the reservoir will refill during spring runoff.  Refill failures are especially harmful to the fishery resource during the productive warm months.  Resulting discharges influence biological productivity in the Kootenai River downstream.  Dam operation and other anthropogenic factors have resulted in population declines in native fish species.  Kootenai River white sturgeon are listed as endangered species and bull trout are proposed for listing under the Endangered Species Act.  Westslope cutthroat trout are likely to be petitioned for listing, and burbot in the middle and lower Kootenai are likely candidates for petition before the turn of the century.  This project executes research and mitigative actions designed to improve the survival and growth of these native fish species and protect, as genetic reserves, stable to increasing bull trout and burbot populations in the upper Kootenai.  Habitat improvements in tributary streams focus on natural reproduction, rearing and integrated, multi-agency  watershed planning.   Results complement and extend the Libby Mitigation Program (project 8346700) and Kootenai Focus Watershed Program (project 9608720). Cooperative projects are designed to improve the likelyhood of long-term persistence, survival and growth of native trout populations by protecting, recovering and modifying environmental conditions in the Kootenai Watershed.

# Section 8.  Project description

a.	Technical and/or scientific background

[?]Describe the background, history, and location of the problem.  Clearly identify the problem.  If you are proposing a research project or a project that depends on research, include a scientific literature review. The review should cover the most significant previous work history related to the project, including work of key project personnel on any past or current work similar to the proposal.  The purpose of the literature review is to place the proposed research in the larger context of what work has been done, what is known, and what remains to be known.  All references should be concisely summarized, cited, and listed above in Section 6 References.Drawdown  and discharge limits were placed on Hungry Horse and Libby dams by measures 903(a) and (b) of the Northwest Power Planning Council’s Fish and Wildlife Program (NPPC 1987).  The NPPC Program directs Bonneville Power Administration to fund the mitigation of fisheries losses caused by reservoir drawdowns for power operations in excess of limits set at Libby Dam(90-110 feet).  These drawdown limits remain in effect until an updated operating plan called Integrated Rule Curves (NPPC 1994) are implemented.

Montana Fish, Wildlife & Parks (FWP) and the Confederated Salish and Kootenai Tribes (CSKT) initiated a program to mitigate fisheries losses caused by excessive drawdowns that occurred between 1987 through 1991 (Marotz and DosSantos 1993).  Draft limits were again exceeded in 1993.  Losses were estimated by comparing paired simulations using the quantitative biological models HRMOD and LRMOD (Marotz et al. 1996) duplicating techniques described by Marotz and DosSantos (1993).

Growth of the target species in the model, kokanee, was reduced by 1.1 to 1.6 percent in length and 3.3 to 4.6 percent in weight as the drawdown limit was exceeded.  Angling pressure varies with fish abundance and size (Chisholm and Hamlin 1987; FWP unpublished files).

Estimation of the economic value attributable to the biological effects listed above is difficult.  We can only guess at the value of dwindling fish populations (eg. bull trout, westslope cutthroat, burbot etc.) to future generations, so must focus on the potential fisheries benefits in terms of angler days.  Estimated annual fisheries losses during the period 1989 through 1991 ranged from $748,374 to $1,759,969 (Marotz and DosSantos 1993).  In 1993, reservoir drawdown and estimated biological effects were similar to 1989, or an approximate loss of $1.7 million. Mitigation measures are listed in the attached objectives and tasks. Mitigation measures are designed to partially offset fisheries losses..

In 1993, Libby Reservoir was drafted to 136 feet below full pool, exceeding the 90 to 110 foot drawdown limit.  Inflow volume was low enough to maintain discharges within flood stage limitations without drafting below the 90 foot draft limit.  When the limit was exceeded, aquatic resources were confined within a reduced reservoir volume as the surface area diminished.  This resulted in an overall loss in aquatic production and increased the potential for high predation rates on juvenile kokanee, trout and whitefish as fish were concentrated in a smaller pool. Primary production, the base of the aquatic food web, declined by 4.8 percent during 1993.

Deep drawdowns also reduce the probability that the reservoir will refill during the following summer.  Since primary production is maximized when the reservoir remains near full pool during the warm months (June through September), impacts due to excessive drafts are exacerbated when the reservoir fails to refill.

Reservoir drawdown reduces the surface area and volume of the pool, thus reducing zooplankton production. This important food for kokanee, young trout and adult trout during the winter, was reduced 4.7 percent due to excessive drawdown in 1993.  Reduced reservoir volume and thus, more rapid water replacement in the pool, results in greater downstream loss of zooplankton.

Benthic insect production, an important springtime food supply for insect eating fish species,  was reduced by 25.8 percent when drawdown exceeded 90 feet in 1993.  Insect larvae  dry or freeze when water recedes during reservoir drawdown.  One excessive draft can impact benthic insect production for over two years.

Terrestrial insect deposition is reduced as the reservoir surface area shrinks and water recedes from shoreline vegetation. In 1993, excessive drawdown reduced the accumulation of this important summer / fall food supply by 11.8 percent (Coleoptera),  2.0 percent (Hemiptera), and 0.6 percent (Homoptera).  There as little effect on Hymenoptera, presumably because of their better flying ability (wider dispersal from shoreline vegetation) and later seasonal activity period.

Trophic responses reveal that aquatic and terrestrial insects are effected to a greater extent than plankton.  Stomach contents have shown that trout and whitefish eat mainly insects during spring, summer and fall, so are more severely impacted by reduced food availability than are planktivorous species (eg. kokanee,  Columbia River chub etc.).  Long-term monitoring has shown that rainbow and cutthroat trout populations have stabilized at low levels in the reservoir. Mountain whitefish are seldom captured anymore in seasonal population monitoring (Dalbey et al. 1997, in final draft). Spawning runs of trout in reservoir tributaries have shown a continuous decline since impoundment (Snelson et al. 1997, in final draft; Marotz et al. 1988; Marotz and Fraley 1986).  The above impacts have been linked to decreased survival, reproductive success, fecundity and shifts in species relative abundance.  Columbia River chubs are now the most abundant species in Libby Reservoir.

Mitgation actions in 2000 will be directed toward core recover areas identified as part of the Montana Bull Trout Restoration Team (MBTRT) Draft Restoration Plan for Bull Trout in the Clark Fork River Basin and Kootenai River Basin Montana (1998) and in areas that provide good recovery potenial for westslope cutthroat and inland redband trout.  Priority will given to the Upper Kootenai where the strongest metapopualtion of bull trout exists. Plans and recovery actions are being directed toward protecting and improving natural hydrolic, riparian and biological function to streams.

b.	Rationale and significance to Regional Programs

This project addresses mitigation for excessive reservoir drawdowns for power operations at Libby Dam, in excess of drawdown limits stated in the FWP (measures 903a and 903b, NPPC 1987).  The Integrated Rule Curve (measures 10.3B.6 and 10.3B.7, NPPC 1995) have not been implemented, so the original drawdown limits are in effect.  Impacts from several excessive drawdowns have yet to be mitigated.  Native species aspects of this project are consistent with measure 10.1B which accords the highest priority to weak but recoverable, native populations injured by the hydropower system.  Measure 10.2B requires comprehensive management which is carried out by the related Kootenai Focus Watershed project(9648701).  Funding for on-the-ground watershed projects is included in this proposal and the related Libby Mitigation Program (8346700).  Mitigation projects are directed by measure 10.3B, (specifically measure 10.3B.8) which instructs BPA to fund the design, construction and maintenance of mitigation projects.  Research aspects are directed by measure 10.3B.5 which instructs BPA to continue to fund studies to evaluate the effects of Libby Dam.

c.	Relationships to other projects

This project complements the larger Libby Reservoir Mitigation Program addressing operational mitigation  (Integrated Rule Curve refinement and assessment: measure 10.3B of the FWP) and non-operational mitigation (habitat and passage improvements).

Changes in dam operation for recovery actions in the lower Columbia have been shown to impact resident fish in the headwaters (ISAB 1997) and must be balanced to benefit all native fish species.  Actions taken, must also be affordable or the public will likely stop the effort.   To do this, decision makers must have tools to assess tradeoffs and make wise choices.

This project collaborates with the Libby Reservoir Mitigation Project by creating new trout habitat and by restoring degraded habitat to functional condition through stream rehabilitation and fish passage repairs. The two projects compliment each other in that they are concentrating on restoring and maintaining native trout populations in the Kootenai River System.

Compliments US Forest Service Forest Plan to enhance native species through habitat restoration projects and the NRCS and Conservation Districts in promiting stream bank stability.

The radio-telemetry work of this project will identify  migration habits, habitat preferences and spacial distribution of  species in the Kootenai System aiding state and provincial fish manageres in setting harvest regulations and in interceeding in land management decisions.

As stated above the project objectives are to identify, enhance and maintain native trout species in the Kootenai River system. These objectives compliment the concerns and efforts of the US Fish and Wildlife Service, and the Montana Bull Trout Recovery Team.  These agencies are all advocating for the recovery of native species in the Kootenai, particularly white sturgeon, bull trout and westslope cutthroat.

Human resources and funding for most of the on-the-ground actions for Focus Watershed Coordination -Kootenai drainage (FWC-KR, Project # 9608720) are provided by the Excessive Drawdown Mitigation Program and Libby Mitigation Program.  FWC-KR project provides coordination for both. FWC-KR is most closely connected with Libby Reservoir Excessive Drawdown Mitigation (EDDM, Project #9401000).  The FWC-KR biologist serves as the primary supervisor for this program.  This arrangements allows the EDDM to be successfully staffed with one senior fish technician and 1.5  junior technicians.  The project biologist duties necessary for a successful, scientifically rigorous EDDM program, requires specialized data analysis and scientific and geomorphic design.  These duties are cost-effectively provided by the FWC-KR biologist without the need for a separate EDDM project biologist.  Conversely, EDDM technicians provide the essential biological, geomorphic and technical information needed for identifying limiting factors in watershed analysis and in monitoring implemented projects, as well as carrying out the day-to-day implementing of watershed based habitat projects.

d.	Project history (for ongoing projects)

Montana Fish, Wildlife & Parks (FWP) and the Confederated Salish and Kootenai Tribes (CSKT) initiated a program to mitigate fisheries losses caused by excessive drawdowns that occurred between 1987 through 1991 (Marotz and DosSantos 1993).  Draft limits were again exceeded in 1993.  The Mitigation for Excessive Drawdown of Libby Reservoir was staffed in November of 1993.

Since that time, EDDM has implemented successful stream protection and rehabilitation projects at sites on Grave, Young, Spring, Sinclair, and Therriault, of the upper Kootenai Drainage.  These actions have reconnected and rehabilitating over 15 miles of important spawing and rearing habitat for native species.  EDDM have worked cooperatively with private landowners, USFS, NRCS, the Lincoln County Conservation District, Montana DNRC (State Lands) and the Montana Department of Transportation and the British Columbia Ministry of Environment to identify and designed mitigation actions and habitat protection projects on Libby, Parmenter, Flower, and Bobtail Creeks.

EDDM was the Montana coordinator for the first transboundry redd counts with BC Environment in the Wigwam drainage of the Kootenai and performed  helicopter redd counts with BC Environment biologist Bill Westover.  The joint project, which included a downstream migration trapping operation by BC Environment, indicated that the Kootenai drainage (Wigwam River) may have one of the most important runs of bull trout in the world. EDDM initiated and designed a radio telemetry  study of the transboundry bull trout population.  The results of the telemetry work have already provided essential information to managers about  migration patterns, straying rates, and locations of other important spawning tributaries in the system.

EDDM designed and was responsible for all aspects of implementing a study to determine where, when and under what conditions Libby Reservoir burbot were spawning and how deep drafting of the reservoir will effect burbot populations.EDDM captured burbot  and surgically implanted spawning-size burbot with both sonic and radio transmitters.  Tracking transmittered burbot  has revealed previously undescribed  migrations of burbot greater than 60 air miles into tributaries of the Kootenai River above Libby Reservoir in British Columbia, a pattern that will likely have important management implications. EDDM tracked sonic tagged fish and noted season movements, and macrohabitat parameters from location sights (depth, substrate characteristics, bottom temperature and water column temperature profiles).  EDDM conducted creel surveys to determine winter food habits, sexual maturation characteristics, age structure, and population trends.

EDDM initiated a pilot westslope cutthroat (WCT) recovery program in tributaries of Lake Koocanusa.  This recovery effort included tests of new techniques to imprint WCT to target streams using remote site incubators.  This project is designed to test if fry, having hatched and remaining  until emergence, in the target tributaries, would remain in the streams until they grew to a size where they would be less vulnerable to predation in the reservoir.  Population estimates and migrant trapping in 1998 show that this technique is likely responsible for the first upward trend in westslope cutthroat numbers in the test tributary for both resident 1,2 and 3 year-old length class and out-migrating 1-3 year-old length class  WCT since 1984.   EDDM showed that the current practice of releasing fingerling WCT into tributaries as a mechanism for target stream imprinting has failed to reduce WCT declines.  EDDM is pioneering the use of cold marking of otoliths as a mechanism for identifying the origin of fingerling and adult WCT.

EDDM operated migrant traps of reservoir tributaries and showed a drastic decline in the number of adfluvial spawners migrating to Reservoir tributaries.

EDDM surveyed all reservoir tributaries for potential migration barriers that might be exposed when Libby Reservoir experiences deep drawdowns.  EDDM was responsible for conducting public scoping meetings for a proposed chemical rehabilitation program of Kilbrennan Lake which included restocking with  native inland redband trout to form a genetic reserve for the rare fish. EDDM conducted zooplankton assays, fish density surveys, and lake bathymetry surveys in preparation for the rehabilitation.

EDDM conducted the necessary geomorphic surveys for a floodplain remapping of Libby and Big Cherry Creeks and development a large scale channel stabilization design for the extremely unstable Libby Creek (key recovery core area for bull trout and westslope cutthroat trout).

e.	Proposal objectives

OBJECTIVE  1.  Assess the metapopulation strength of transboundry (British Columbia and Montana) populations of native bull trout in the Kootenai River, above Libby Dam.

The Kootenai River and Lake Koocanusa contain important populations of native bull trout which pass freely over the international boundary between British Columbia (BC) and Montana (MT).  Recent MFWP telemetry studies on bull trout show that individual fish range widely throughout the reservoir in MT and the river in BC, during different seasons of the year.  Last year a cooperative program between BC Environment and MFWP identified the Wigwam River (BC) as one of the most important spawning tributaries for bull trout in the Kootenai Drainage (concentrated in a 17 mile area).  Bull trout are a species of special concern in Montana.  It is known that bull trout spawn in other tributaries of the Kootenai Drainage (above Libby Dam) but the strength of runs in these tributaries in BC has not been determined, except in the Grave Creek drainage of MT.   New logging operations are planned in the roadless Wigwam drainage over the next decade.  Because the potential exists for a local catastrophic events to cause declines in the spawning run in the Wigwam River, it is important to know if there are any additional strong spawning runs in the drainage that would provide adequate recolonization  potential for recovery of populations if such events should occur. This baseline information is essential for mid and long range watershed planning for this species. Identifying migration patterns will also give managers essential information for manipulating harvest regulation to best protect the bull trout populations.

OUTCOME OF OBJECTIVE 1:  A GIS database and maps will be developed. A database of helicopter and ground redd counts will be attached for index streams.  Telemetry locations will also be added.  A report of findings regarding bull trout migrations and spawning trends will be updated yearly and be available at the MFWP-Libby internet site (MFWP-Libby internet homepage will be developed spring of 1999).

OBJECTIVE 2: Monitor permanent stream form and sediment monitoring stations in the

WigwamRiver (BC) and Grave Creek (MT) to allow early detection of habitat

degradation that could contribute to population declines for bull trout and

westslope cutthroat trout in these two known spawning tributaries.

OUTCOME OF OBJECTIVE 2:

A GIS layer of this information will be developed and available on the website and reported in quarterly reports to BPA.  Correlations will be determined between adult and juvenile densities and core ratings and substrate scores and yearly stream condition reports will be forwarded to both Canadian and US fish managers.

OBJECTIVE 3.  Fill in the gaps in our knowledge of native westslope cutthroat populations and other trout species in Libby Reservoir and associated tributaries.

Evaluations of trout populations (1970-present) have shown an alarming decreasing trend in adfluvial spawners.  As efforts are made to improve reservoir and tributary populations of westslope cutthroat trout, it will be important to document current adfluvial use of  the major tributaries by spawning fish to evaluate progress.

OUTCOMES OF OBJECTIVE 3:

A GIS layer of this information will be developed and reported in quarterly and annual reports to BPA. This information will provide a basis for evaluating the success of mitigation actions directed at recovering the reservoir’s native species fishery.

OBJECTIVE 4. Continue to monitor the effectiveness of using remote site incubators (RSI’s) as a means of increasing recruitment of age-1 or greater westslope cutthroat trout into Libby Reservoir and expand the trial to include other tributaries.

Upstream migrant trapping in tributaries to Libby Reservoir, indicate a severe decline in numbers of adfluvial westslope cutthroat trout adults ascending reservoir tributaries during the spring spawning period.   Electrofishing population estimates for juvenile size classes in the tributaries also show a significant decline.  This decline is occurring in Young Creek despite long-term planting of fingerling westslope cutthroat trout (WCT)  into the tributary.  In the fourth year of RSI trial and monitoring on Young Creek significant increases in 1+ and 2+ WCT in trial streams have been observed.  Both resident > 1 year-old and outmigrating > 1 year-old WCT numbers are the highest observed since 1984.

OUTCOMES OF OBJECTIVE 4: A report of findings will be made to BPA in quarterly and annual reports and pier review publications when applicable.

OBJECTIVE 5.  Evaluate thermal otolith marking methods for marking WCT fry delivered from RSI’s to enable more effective evaluation of RSI program.

It will be important to identify the origin of WCT fry and adults that are captured in gill net, population trend monitoring, in Libby Reservoir, and migrant trapping operations in the tributaries to the reservoir, to more precisely evaluate the effectiveness of RSI techniques for native trout recovery.  No permanent marking technique has been developed for retention from fry to adult stage for WCT.  Fry marking is inherently difficult through physical means. One promising method of mass marking WCT fry is to  mark the otoliths of  pre-emergent fry  by treating the eggs with variations in water temperature for regulated  periods of time.  This should provide a detectable mark on otoliths which can be detected when these fish are captured as adults (Schroder et al. 1996).

OUTCOMES OF OBJECTIVE 5:

A catalogue of cold marking otolith patterns will be maintained at the MFWP-Libby office for future evaluation of RSI-based tributary recovery efforts.  Results of the evaluation of cold marking techniques for use with WCT will be reported in quarterly and annual reports to BPA and pier review journal if applicable.

OBJECTIVE 6. Develop a source of “in-drainage” westslope cutthroat trout eggs for use in RSI and artificial redd, WCT recovery program.

MFWP has used Hungry-Horse derived WCT brood stock as the source of eggs for all tributary and reservoir planting since the mid-eighties.  MFWP has collected little evidence to indicate that planting of this strain of WCT has been effective in slowing the decline of WCT in Lake Koocanusa and its tributaries.  While strain characteristics may not be a primary cause of the ineffectiveness of this program, using “in-drainage” gametes for recovery efforts should provide a greater chance of success.

OUTCOME OF OBJECTIVE 6:

A source of in-drainage WCT eggs will be identified or developed for use in WCT recovery effort of in Kootenai system.

OBJECTIVE 7.  Develop and implement watershed-based habitat protection and enhancement projects in identified bull, westslope and inland redband trout core recovery areas.

A very successful program of landowner contacts and specific fish habitat protection and enhancement projects, on private lands, has been implemented over the first three years of the Excessive Drawdown Project.  Over 15 important habitat projects have either been implemented or agreements have been reached to complete project work on tributaries necessary for recovery of native species.   Over the past two years, the program has gained a good reputation in communities where we have been active. Successful negotiation of additional projects is therefore accelerating.  Priority will be given to tributaries of the Tobacco River and Libby Creek  Continued efforts to negotiate and implement specific habitat projects on private land has the highest potential as a  cost-effective, non-operational way to promote native species recovery for the reservoir.

OUTCOME OF OBJECTIVE 7:

Stream inventory data and population inventories will be summarized and reported in regular BPA reports.  Prioritzation of identified project and the justification for this ranking will be reported.   All stream manipulation and revegetation projects will include  pre- and post-monitoring which, at a minimum, will include 1) Rosgen (1996) level III stream geomorphic evaluation and 2) fish population estimates.  These will be reported in regular BPA reports.

f.	Methods

For brievity imposed by length limits I only include detail for methods not relatively clear

in the narrative and objective and tasks chart above.

OBJECTIVE 1: Assess the metapopulation strength of transboundry (British Columbia

and Montana) populations of native bull trout in the Kootenai River, above Libby Dam.

Radio transmitter implants and telemetry work with follow proceedures described by

Winter 1983, Williams and Roaf  1973, Hart and Summerfelt 1975, Schramm 1984,

Heezen and  Tester 1967, Henderson et al 1966, Stasko 1971a, Stasko 1971b, Stasko

1971c,  Summerfelt and Hart 1972

OBJECTIVE 2: Monitor permanent stream form and sediment monitoring stations in the

WigwamRiver (BC) and Grave Creek (MT) to allow early detection of habitat

degradation that could contribute to population declines for bull trout and

westslope cutthroat trout in these two known spawning tributaries.

Conduct McNeil (Weaver and Fraley 1991, McNeil and Ahnell 1964) core sampling  in

spawning areas and Crouse substrate scoring (1981) in juvenile rearing area in both

drainages using stratified random sampling techniques within these known spawning

areas and established permanent coring stations for long term monitoring.  Rosgen (1996)

level III and IV geomorphic evaluation will be conducted at randomly selected permanent

cross sections.

OBJECTIVE 4. Continue to monitor the effectiveness of using remote site incubators (RSI’s) as a means of increasing recruitment of age-1 or greater westslope cutthroat trout into Libby Reservoir and expand the trial to include other tributaries.

We are using the 5 gallon size incubator for our trials.  Water supplies for the incubators is from an instream source and incubator buckets are place directly on streambanks.  Fry are able to enter the creek directly from incubator buckets.

OBJECTIVE 5.  Evaluate thermal otolith marking methods for marking WCT fry delivered from RSI’s to enable more effective evaluation of RSI program.

Cold treatment of eyed WCT  eggs that are place in remote site incubators in order to lay

down  unique otolith marks for RSI evaluation.(Neilson and Geen 1985,

1981, Campana and Neilson 1985.)  WCT Eyed-eggs are shipped from our hatchery at

Washoe Park to Libby, on ice.  Eggs are then brought to approximately 54 degrees using

non-chlorinated water  and returned to ice in unique time patterns at our Murray Springs

hatchery.

g.	Facilities and equipment

The Libby Field Station of MFWP has two office buildings containing office space, wet lab, otolith grinding equipment, microscope and imaging equipment, and computer equipment sufficient for project staff.  Remnants of the old fish hatchery provide facilities for meeting experimental aquiculture objectives. A workshop and boatshed are situated near the office buildings on the state property.  State vehicles and workboats are available for project use.  Electrofishing equipment (boat-mounted, bank and backpack units), surveying and GPS equipment, SCUBA gear, lake and river sampling devices for sampling/monitoring all trophic levels are available at the site.  A bobcat with apparatus designed for habitat enhancement work is time-shared with the Hungry Horse Mitigation Program.  Minor tools and equipment are included in the project budget.

h.	Budget

# Section 9.  Key personnel

Scott Snelson

Focus Watershed Coordination Biologist (0.2 FTE)

Montana Fish, Wildlife & Parks

475 Fish Hatchery Road

Libby, MT 59923

Phone (406) 293-4713

Fax (406) 293-6338

E-mail ssnelson@libby.org

Education	Master of Science - Biology

1992 - 1996	Montana State University	Bozeman, Montana

3.8 GPA

Bachelor of Science - Fish and Wildlife Management

Montana State University	Bozeman, Montana

Wildland Hydrology (Rosgen) -Short Courses    Pagosa Springs, Colorado

Applied Fluvial Geomorphology	July 1996

River Morphology and Application	August 1997

River Monitoring and Evaluation 	August 1998

Performance Evaluation Training - Montana Dept. of Administration

Geographic Information Systems Training - MT Chapter Amer. Fish. Soc.

Clean Water Act Training - US Forest Service, MT Dept. of Env. Qual.

PADI certified Advanced SCUBA diver

Profession Experience

1997 – current: 	Focus Watershed Coordination Biologist

Montana Fish, Wildlife & Parks	Libby, Montana

Duties: Coordinate formation of local watershed working groups for development of “grass-roots” watershed plans and facilitate implementation of plans integrating state, federal, tribal, and private resources.

1995-1997	Project Leader - Libby Reservoir Excessive Drawdown Mitigation

Montana Fish, Wildlife & Parks	Libby, Montana

Duties: Identify key limiting factors for native fish stocks in Libby Reservoir, develop and implement mitigation actions for the excessive drafting of Libby Reservoir and provide implementable mitigating measures for the construction of Libby Dam to be included in the Libby Dam mitigation plan.

1992-1994	Graduate Research Assistant

Montana State University		Bozeman, Montana

Duties: Conducted research on the initial use of a newly accessible spawning stream by adult rainbow and brown trout and examined the use patterns of the stream by their progeny.

1993 	Creel Survey Clerk

Montana Fish, Wildlife & Parks	Townsend, Montana

Duties: Conducted creel surveys on anglers on Canyon Ferry Reservoir.  Surveys included examination of catch for hatchery impregnated pigments, scale, and vertebrae collection for strain evaluation research.

1989-1992	 Conservation Director

Montana Wildlife Federation		Bozeman, Montana

Duties: I administered the legislative lobby efforts of Montana’s largest conservation organization which included bill drafting, legal research, coalition development, opinion poll design grass-roots network development, and coordinating and preparing hearing testimony.  Other duties included grant development, education, fundraising, and local chapter establishment.

Awards Received

Wildlife Professional of the Year - Montana Wildlife Federation 1991.

Thomas E. Ostrowski

Senior Fisheries Technician (1 FTE)

Montana Department of Fish, Wildlife and Parks

475 Fish Hatchery Road

Libby, MT 59923

Degrees Earned

Michigan State University - East Lansing, MI

Bachelor of Science in Forest Resource Management, May 1985

CURRENT RESPONSIBILITIES

Project Leader- Montana Department of Fish Wildlife & Parks Libby Reservoir Excessive Drawdown Project:

6/97 - present

Plan and implement projects to restore and enhance habitat for native fish species in the Kootenai River Drainage.

Montana Department of Fish Wildlife & Parks Libby Fisheries Mitigation Project; 11/91 - 6/97

OTHER EMPLOYMENT

Fisheries Technician for U.S. Forest Service

@ Alsea  District, Siuslaw National Forest;  Philomath, OR; 5/91 - 9/91

@ Cordova District, Chugach National Forest;  Anchorage, AK; 4/90 - 11/90

@ Elk City District, Nez Perce National Forest;  Grangeville, ID 6/85 - 4/90

EXPERTISE

- Proficient back ground in the principles, methods of fish population and habitat surveys.

- Global Positioning Systems (GPS) and application computer programs used for mapping.

- Lead Projects SCUBA diver with advanced certification and experienced in adverse diving conditions.

- Experienced surveyor at the 3rd level of error.

1989: Region 1 Stream Inventory Methodology Workshop - Elk City, Idaho

1990: Copper River Delta Symposium - Cordova, Alaska

1996: Advanced SCUBA Certification - Kalispell, Montana

1997: Fish Mark and Recapture Symposium - Bozeman, Montana

PUBLICATIONS (RELEVANT)

Ostrowski, T., C. Muhlfeld, S. Snelson, W. Young. In Press. Progress Report, Mitigation for Excess Drawdowns at Hungry Horse and Libby Reservoirs. Presented to the Bonneville Power Administration, Portland, Oregon Project 94-10

Dalbey, S., J.DeShazer, L.Garrow, G.Hoffman, T.Ostrowski. In Press. Quantification of Libby Reservoir levels needed to maintain or enhance reservoir fisheries. Presented to the Bonneville Power Administration, Portland, Oregon

# Section 10.  Information/technology transfer

Project results will be published in BPA reports and, where applicable, peer reviewed journal articles.  Monthly or quarterly reports to all agency and citizen groups will be available via Kootenai Watershed web page (to be designed and available for access by spring 1999).