# Proposal ID 199607000

# PART II - NARRATIVE

# Section 7.  Abstract

The proposal requests continued funding during FY00 for McKenzie Focus Watershed Council coordination.  The goal of this project is to improve resource stewardship and to protect fish and wildlife resources in the McKenzie Watershed.  The objectives are: 1) to coordinate project prioritization and planning among agencies and landowners; 2) to coordinate implementation of watershed assessment, research, enhancement, acquisition, restoration, and monitoring projects; 3) to secure other funding for long-term support of council operations; and 4) to continue watershed education/outreach programs regarding fish and wildlife habitat and water quality.  In a related project, the Council proposes to complete a comprehensive watershed assessment, which will serve as the basis for project prioritization with the Spring Chinook Working Group and stakeholder groups.  The Council, with the Habitat Conservation and Acquisition Working Group, has developed a strategy for acquiring critical habitat and for restoring degraded habitat to improve habitat connectivity.  Measurable outcomes of the project include: 1) an increase in ecologically functioning riparian zones; 2) an increase in the protection and restoration of in-channel and riparian habitats for resident and anadromous fish and wildlife; 3) an increase in rearing habitat for juvenile spring chinook; 4) monitoring data for assessment of habitat conditions and water quality; and 5) increased public awareness and implementation of projects necessary to protect fish and wildlife habitat and water quality.  Progress of the Council’s annual scope of work and staff work plans, is evaluated every six months.  Success of fish and wildlife programs will be evaluated by ongoing monitoring.

# Section 8.  Project description

a.	Technical and/or scientific background

The McKenzie Watershed encompasses an area of approximately 1,300 square miles, occupying about 12 percent of Oregon's Willamette Basin.  Bounded on the east by the crest of the Cascade Mountains, the McKenzie River joins the Willamette River just north of the Eugene-Springfield metropolitan area.

The McKenzie Watershed supports anadromous and resident fish species, including spring chinook, bull trout, and native "McKenzie redsides" rainbow trout, and provides habitat for hundreds of wildlife species. Historical data show that the McKenzie River produced an estimated 40% of the run of spring chinook above Willamette Falls, but these runs have dramatically declined (Howell et al. 1988).  Earlier this year, the National Marine Fisheries Service (NMFS) proposed Upper Willamette River ESU of spring chinook for listing as “threatened” under the Endangered Species Act.  In addition, bull trout were listed as “threatened” in the Lower Columbia River Distinct Population Segment by the U.S. Fish and Wildlife Service (USFWS).  The McKenzie Watershed is the last major refuge of wild bull trout in the Oregon Cascades and now is considered the most important remaining area for the production of native Upper Willamette spring chinook (Ratliff and Howell 1992; Howell et al. 1988).  The watershed provides habitat for several wildlife species of concern both statewide and federally.  Species that utilize the McKenzie Watershed for habitat include the peregrine falcon, Northern spotted owl, Western pond turtle, northern goshawk, wolverine, Townsend’s big-eared bat, spotted frog, great gray owl, and red tree vole.  The McKenzie River also produces the highest water quality of any river in the Willamette Basin and is the sole source of drinking water to over 200,000 residents of Lane County (DEQ 1998).

The McKenzie Watershed represents the best opportunity in the Willamette Basin for the long-term persistence of native fish assemblages.  The watershed supports continuous blocks of high-quality fish and wildlife habitat.  Nearly seventy percent of the watershed is in federal ownership, primarily concentrated in the upper portions of the drainage.  In a recent survey, the quantity and quality of existing spring chinook spawning habitat in the upper watershed was found to be good, with little change from what was found historically (Sedell et al. 1991).   Maintaining and expanding the connectivity of high-quality habitat areas is important to protect habitats that are large and well dispersed enough to be resilient in the face of large-scale catastrophic disturbance.

Loss of fish and wildlife habitat has occurred in the McKenzie Watershed over time, with most habitat degradation concentrated in the riparian areas and the lower portions of the basin.  The McKenzie Watershed has followed the general trend for the Willamette Basin where land use change has been greatest at the periphery of major metropolitian areas such as Eugene-Springfield (Hulse et al. 1997).  The lower McKenzie River valley (beginning at RM 40) is increasingly in urban, residential, and agricultural land uses. This portion of the watershed was characterized historically by an unconfined valley, dynamic channel shifts, and abundant side-channel areas (Ligon 1991).  Dikes and riprapping have confined large portions of the lower river to a set channel, with dramatic decreases in hydraulic complexity, loss of large areas of side-channel habitat, and over a fifty-percent reduction in mid-channel islands (Ligon 1991).

Spring chinook salmon utilize a number of habitats throughout their life cycle, thus the diversity and complexities of habitats in the McKenzie Watershed is critical to the persistence of this species.  Juvenile salmon move downstream from upper McKenzie tributaries, through the mainstem, and take refuge in calmer, side-channel areas (McKenzie Watershed Council 1996, J. Ziller, ODFW, personal communication).  These side-channel and backwater habitats of the lower McKenzie Watershed provide essential rearing areas for juvenile spring chinook.  Loss of channel habitat structure, side channels, and islands reduces habitat important to chinook salmon rearing and wildlife (McKenzie Watershed Council 1996).  The majority of the riparian area along the river’s mainstem, including the upper watershed, is privately owned and becoming increasingly fragmented through timber harvest, roads, and residential development (Minear 1994).  Much of the floodplain area in the lower valley is occupied by residences and disconnected from the active river channel due to extensive diking and riprapping.  Thus the need to re-establish such areas where they have been lost or degraded due to channelization and increase connectivity with the mainstem McKenzie River is evident.

To address these challenges to watershed health, the McKenzie Watershed Council (Council) was convened and initiated by Lane County and the Eugene Water & Electric Board (EWEB) in 1993. The Council acts as an advisory body with the purpose of helping to address management issues in the watershed and to provide a framework for coordination and cooperation among key interests.  The mission of the 20-member council is to foster stewardship of McKenzie Watershed resources, deal with issues in advance of resource degradation, and ensure sustainable watershed health, function, and uses.

The Council developed a watershed planning framework to guide its future activities.  Watershed analyses and other studies have been completed in sub-watersheds covering over three-quarters of the watershed, including all federal lands and the large portion of the industrial forest land base under Weyerhaeuser ownership.  Information from these assessments, and the scientific data and expertise gathered at the H.J. Andrews Experimental Forest, provide a rich store of information and expertise for guiding management strategies in the McKenzie Watershed.  This knowledge base and advice from the Council’s Aquatic Habitat/Water Quality Task Group served as the foundation for the development of general action plans. The Council is developing a coordinated strategy for re-establishing the historic mosaic of habitats in the watershed by protecting existing high quality habitats and restoring watershed structure and function in areas where it is degraded.

The Council has been successful at directing a coordinated approach to deal with watershed issues through communication and collaboration on projects with member organizations and others.  The strategy of the Council is to focus resources on projects that impact private lands in the lower watershed.  This approach complements  management actions on the public and large industrial forest lands.  Actions are directed at improving resource stewardship and protecting fish and wildlife habitat through outreach and education and, where appropriate, protecting key areas through acquisition and restoration.  The Council, with the Spring Chinook Working Group and the Habitat Conservation and Acquisition Working Group, has developing a coordinated strategy for re-establishing the historic mosaic of habitats in the watershed by prioritizing and planning projects that will protect existing high quality habitats and restore watershed structure and function in areas where it is degraded.  In a related proposal to BPA, the Council proposes to complete a comprehensive watershed assessment.  The assessment project would integrate technical information from existing watershed analyses, identify data gaps, and collect information about fish and wildlife resources in these areas.  The assessment would build upon the Council’s framework for species and habitat recovery by providing crucial information necessary to implement effective watershed-wide protection and restoration projects in the McKenzie.

b.	Rationale and significance to Regional Programs

The status of the McKenzie Watershed has regional significance.  Willamette Basin spring chinook and bull trout populations, along with populations of numerous mammals, birds, reptiles, and amphibians have declined dramatically (Miller et al. 1997).  In the case of spring chinook salmon and bull trout, the McKenzie Watershed supports viable wild populations that are found nowhere else in the Willamette Basin.  The persistence of chinook and bull trout in the McKenzie is critical to the recovery of these species throughout the Willamette Basin.  The importance of habitat in the McKenzie Watershed is also integral to the recovery of many wildlife species.  One hundred percent of the “Top 15 Species/Groups of Species Most at Risk” in the Willamette Basin (J. Martin, ODFW, personal communication) are found in the McKenzie Watershed.  For these and other wildlife species, the watershed may provide habitat(s) that are under-represented in other areas of the Willamette Basin.

ODFW, in cooperation with the Willamette Basin Restoration Initative, is developing a comprehensive fish and wildlife conservation plan for the Willamette Basin.  This planning process recognizes the importance of the McKenzie Watershed in recovery of fish and wildlife populations in the Willamette Basin (J. Martin, ODFW, personal communication).  Preliminary discussions between the Council and ODFW suggest that the McKenzie may provide source populations of fish and wildlife to expand into historical habitat throughout the Willamette Basin.

The BPA's continuing McKenzie Focus Watershed Coordination project is integral to fish recovery efforts and protection and enhancement of habitat in the Willamette Basin for the several reasons.  The McKenzie River has  the highest quality water of all upper Willamette River tributaries and is a significant refuge for native spring chinook salmon and bull trout.  The McKenzie Watershed Council is providing a model for the formation of new watershed councils in the Willamette Basin.  The Council plays a critical role in the state’s basin-wide strategy for protecting and restoring fish and wildlife habitat and monitoring water quality, with the Watershed Coordinator representing the McKenzie and other watershed councils as a member of the Willamette Basin Restoration Initiative Board of Directors.  Finally, a recent U.S. General Accounting Office (GAO) study acknowledged the need for assessment-based planning, decision-making and implementation framework for projects related not only to biological resources, but also water quality in municipal watersheds, including the McKenzie (U.S. GAO 1998).

The McKenzie Focus Watershed Coordination project addresses the following ISRP concerns:

- What is the distribution of the species of interest within the watershed, in relation to the location of the proposed restoration activity?  That is, was the project sited correctly relative to the behavior and distribution of the organism(s) of interest?

Primary species of interest in the McKenzie Watershed are spring chinook salmon, which utilize habitat throughout the watershed, and bull trout, which primarily use the middle and upper McKenzie Watershed mainstem and reservoirs for foraging and rearing, and its tributaries for spawning.  While the coordination contract does not specifically fund restoration projects, the Council has a comprehensive approach to watershed protection and restoration activities.  All Council-related projects are planned and implemented with consideration of life history traits and limiting factors for species of interest at a watershed scale.

- How does the proposal relate to other restoration efforts within the watershed?  Were restoration activities complementary or would there be potential conflicts?

Again, the Council employs a comprehensive planning and implementation approach to all protection and restoration activities.  This approach attempts to involve a majority of large landowners and major stakeholders within the watershed, thus ensuring that new projects are developed with technical consultation from scientists and managers involved in watershed-wide implementation activities.  In addition, the Council is beginning to track its projects in a GIS.

- Does the proposal promote the restoration of normative ecological processes within the watershed?

The Council's approach, through assessment and monitoring, is to understand the normative ecological processes operating in the watershed, and to promote the restoration of processes when they are outside of the range of historical variation.  One example is the Council's active support of facilitating a return of the river's normative temperature regime through modification in water releases from federal dams in the McKenzie Watershed.

- Has the proposal considered the alternatives of passive restoration (e.g., letting the stream or riparian zone restore itself through successional habitat recovery) vs. active restoration (assisting the recovery process through intervention activities such as riparian plantings or instream structure placement)?

The Council employs passive restoration activities when this approach will put the ecological system on the proper trajectory for improving watershed conditions.  For example, the Council's comprehensive approach to protection and restoration includes coordinating land acquisitions in those parts of the watershed where the active river has breached bank stabilization projects and moved into historic channels.  Also, the Council is engaging landowners in riparian fencing projects to allow passive restoration of riparian vegetation and processes.

- Have any steps been taken within the watershed to correct the source(s) of the problem(s)?

The Council is taking steps to address sources of problems in a number of ways, including: a) working with County land-use planning processes to reduce residential development pressures on riparian areas; b) encouraging the use of best management practices across land uses and ownerships to reduce delivery of sediments and toxins to the stream; and c) working with the U.S. Army Corps of Engineers to modify water releases from federal dams.

- Does evidence suggest that the proposed activity would actually correct a significant limiting factor to natural production?

The Council works closely with the Spring Chinook and Upper Willamette Bull Trout Working Groups, which are composed of scientists and land managers who provide technical advice to the Council's comprehensive approach to protection and restoration.  For spring chinook salmon, two significant limiting factors have been identified in the McKenzie Watershed:  unnatural water temperature regimes, and lack of floodplain and backwater habitats for rearing fish in the lower McKenzie. The former limiting factor also has been identified for bull trout.  As outlined previously, the Council's approach includes endorsing a modification in water releases from federal dams and coordinating acquisition and restoration activities in those areas of the watershed that have been identified as limiting factors due to habitat degradation.

c.	Relationships to other projects

Ongoing coordination funding for the McKenzie Focus Watershed Council addresses numerous goals and objectives of the 1994 Fish and Wildlife Program (FWP).  The proposal works toward the following FWP goals:  (1) double salmon and steelhead runs without loss of biological diversity, (2) recover and preserve health of native fish injured by hydropower system, and (3) fully mitigate for wildlife losses from hydropower in the Columbia River Basin.  More specifically, this proposal aligns with Measure 7.6A.1, “Ensure human activities affecting production of salmon and steelhead in each sub-basin are coordinated on a comprehensive watershed management basis.”  The Council realizes that the watershed assessment, planning, and management approach outlined in Objective 7.6C, Coordinated Habitat Planning, is the best method to ensure effectiveness and success of watershed restoration projects, and proposes to use this objective as a model for its protection and restoration efforts in the McKenzie Watershed. Based on this recommendation by the FWP, the McKenzie Focus Watershed Coordination project will coordinate with another McKenzie Focus Watershed project proposed for FY00 funding: Watershed Habitat Assessment and Projects Prioritization.  The Council supports a parallel strategy of “protecting the best, then restoring the rest," based on Measures 7.6C.5 and 7.6A.2, and plans to use this approach as a framework in its prioritization process for protection and restoration activities derived from the habitat assessment.

Continuing coordination of the McKenzie Focus Watershed Council complements a number of existing fish and wildlife habitat projects in the Willamette Basin.  The Council plans ongoing coordination with Oregon Department of Fish and Wildlife regarding their BPA-sponsored project, Bull Trout Assessment.  The bull trout project is monitoring the distribution, population trends, and habitat use of bull trout populations in the Upper Willamette Basin.  This effort, combined with Council member actions in the McKenzie Watershed, will improve bull trout management and over time increase populations.  Another BPA-funded project, Willamette Basin Acquisition, targets acquisition of critical fish and wildlife habitat in the Upper Willamette Basin.  The Council is working with project staff to target properties for acquisition of key habitats in the McKenzie Watershed.

The Council is developing synergistic relationships through these activities with other Willamette Basin watershed councils, state and federal agencies, and landowners, including federal agency actions taken under the aquatic conservation strategy of the Northwest Forest Plan.  These coordinated programs provide a framework for protecting and restoring fish and wildlife throughout the McKenzie Watershed and lay the foundation for the development of recovery plans for species that have been listed or are proposed for federal listing as threatened or endangered.

d.	Project history (for ongoing projects)

Summary of major results achieved under Project Nos. 96-70 and 9607000

The McKenzie Watershed Council implements projects based on a sound foundation of cooperation and information.  The Council has demonstrated strong support and active involvement from multiple stakeholders.  The Council provides the primary organizing body for a coordinated approach to resource issues and has support and active involvement from landowners and local, state, and federal agencies.  To date, the Council has been very successful at securing broad-based funding from member organizations.

During the Council's FY98 contract with BPA, key accomplishments in the area of staffing include planning, facilitation, and minutes recording for meetings; forming and staffing committees to guide implementation of monitoring, education, and stewardship projects; and hiring an Education Coordinator.  In the area of project management, staff secured funding from public and private foundations, and additional funding from Council partner organizations and foundations.  The Focus Watershed Council also planned and sponsored a Water Quality and Watershed Health forum, and coordinated planning and implementation for multiple assessment, monitoring, and acquisition projects.  Project planning and implementation was completed in cooperation with the Spring Chinook Working Group and the Habitat Conservation and Acquisition Working Group.  Finally, the coordination staff expanded the Council’s public outreach strategy to include newsletters, brochures, media coverage, and videos.  Coordination of these activities by the Watershed Council will improve resource stewardship and protect fish and wildlife habitat through increased collaboration among federal, state, and local government agencies, and landowners, and affected behavior and attitudes arising from expanded knowledge generated by watershed education and outreach activities.

Project reports and technical papers:

Since its formation in 1993 the Council has worked to provide a watershed context for implementing actions through planning and assessment efforts.  This work has resulted in a number of watershed-sponsored reports including, but not limited to:

Department of Environmental Quality.  1998.  The McKenzie Basin Water Quality Report.  Oregon Department of Environmental Quality, Laboratory Division, Portland, OR.

McKenzie Watershed Council.  1998.  McKenzie Watershed Storm Event Monitoring Pilot, 1998:  Background and Process.  McKenzie Watershed Council, Springfield, Oregon.

McKenzie Watershed Council. 1997.  Action Plan for Recreation and Human Habitat.  Lane Council of Governments, Eugene, Oregon.

McKenzie Watershed Council.  1996.  Action Plan for Water Quality and Fish and Wildlife Habitat. Lane Council of Governments, Eugene, Oregon.

McKenzie Watershed Council. 1996. Technical Report for Water Quality and Fish and Wildlife Habitat. Lane Council of Governments, Eugene, Oregon.

McKenzie Watershed Council.  1995.  McKenzie Watershed Council Primer:  Perspectives on Water Quality, Human Habitat, and Fish and Wildlife Habitat.  Lane Council of Governments, Eugene, Oregon.

McKenzie Watershed Council.  1995.  How the McKenzie Watershed Council Got Started. Lane Council of Governments, Eugene, Oregon.

Years underway and past costs

The Northwest Power Planning Council chose the McKenzie as one of its focus watersheds and provided $100,000 in funding for FY 97 through the Bonneville Power Administration, and continued its support of the Council during Fiscal Years 1998 ($115,000) and 1999 ($105,000).  The Council budgeted these funds for continuing operations and implementing projects.

e.	Proposal objectives

This proposal requests continuation of Bonneville Power Administration funding for coordination of McKenzie Focus Watershed planning, education, assessment, monitoring, and fish and wildlife protection, restoration, and enhancement projects.  The BPA funding will be used for council administration and coordination; leveraged funds and Council member monies will be used for direct project costs for FY00.  The specific coordination objectives are:

1. Continue to coordinate McKenzie Watershed project prioritization and planning among federal, state, and local government agencies, and landowners.

2.  Coordinate implementation of watershed assessment, acquisition, restoration, and monitoring projects.

3.  Secure other funding for long-term support of ongoing council operations and project implementation.

4.  Continue watershed education/outreach program for residents and local schools for improvement of fish and wildlife habitat and water quality.

Fulfillment of these objectives, in conjuction with a completed watershed assessment and projects prioritization, will result in a collaborative approach to watershed management in the McKenzie Watershed.  Expected products include: 1) a report describing a coordinated habitat restoration and acquisition process (may be dependent on completed assessment); 2) funding proposals (to BPA and other organizations) describing habitat acquisition and restoration projects (may be dependent on completed assessment); 3) successful leveraging of funds and organizational resources for projects to protect fish and wildlife habitat; 4) reports describing monitoring activities; and 5) educational and public outreach materials.

f.	Methods

Objective 1: Continue to coordinate McKenzie Watershed activities including project prioritization and planning among federal, state, and local government agencies, and landowners

Tasks:

	Continue administration and communication of Council activities

- Participate in the Willamette Basin Restoration Initiative process

- Participate in Columbia Basin technical groups and review processes

- Participate in periodic Willamette watershed coordinator forum sponsored by Cascade Pacific Resource Conservation and Development

	Work with interagency/resident task groups to prioritize projects

	Work with interagency/resident task groups to prioritize projects

	Produce proposals describing assessment, monitoring, acquisition, and enhancement projects

- Seek funding for identified high-priority land acquisition sites

- Develop project monitoring plans

Objective 2:  Coordinate implementation of watershed assessment, acquisition, restoration, and monitoring projects

Tasks:

	Develop a comprehensive watershed assessement and prioritize fish and wildlife habitat protection and restoration projects (see FY00 BPA proposal for McKenzie Watershed Assessment and Projects Prioritization)

	Work with the Upper Willamette Spring Chinook Working Group and the Habitat Conservation and Acquisition Working Group to identify habitat restoration, enhancement and acquisition projects

	Implement high priority restoration projects and land acquisitions (in cooperation with BPA project 9206800)

	Coordinate activities with the Willamette Basin Restoration Initiative Board of Directors

	Implement project-level monitoring for restoration sites and land acquisitions

	Continue to implement water quality monitoring for base flows, storm-event monitoring, synoptic monitoring and macroinvertebrate monitoring

	Coordinate a spring chinook life history-habitat research project with the Oregon Department of Fish and Wildlife

Objective 3:  Secure other funding for long-term support of ongoing council operations and project implementation

Tasks:

	Submit proposals to leverage resources and funding from private foundations and state and federal agencies

	Seek increased contributions from Council member organizations and watershed residents

- Produce proposals for assessment, monitoring, acquisition, and enhancement projects

Objective 4:  Continue watershed education/outreach program for residents and local schools for improvement of fish and wildlife habitat and water quality.

Tasks:

	Provide resident/landowner education and outreach through workshops, field visits, and demonstration projects

	Sponsor training and sampling opportunities for residents interested in biological monitoring of watershed conditions

	Develop and distribute educational outreach materials, including newsletters and videos, regarding the watershed concept, McKenzie Focus Watershed Council activities, and other watershed-related information

	Continue to provide watershed education and monitoring curricula to local schools.

The Council has a GIS database for tracking project implementation in the basin.  In addition, the Council has developed a water quality monitoring program and is developing strategies for monitoring specific projects based on measurable outcomes.  The Council is coordinating monitoring activities with federal land managers and private landowners (e.g. Weyerhaeuser) in the watershed.  The Oregon Department of Fish and Wildlife is tracking populations of spring chinook, bull trout, and other resident fish in the watershed.

Ongoing monitoring is designed to address these questions:

1) Is the amount of  area in ecologically functioning riparian zones increasing?

2) Is the protection and restoration of  in-channel and riparian habitats for resident and anadromous fish and wildlife increasing?

3) Is rearing habitat for juvenile spring chinook increasing?

4) What is the status of water quality during base flows and storm events?

5) Have Council actions increased public awareness and implementation of actions necessary to protect fish and wildlife habitat and water quality?

Evaluation of watershed status and trends and specific projects will be based on measurable outcomes developed from these questions.

g.	Facilities and equipment

The Watershed Council maintains office space and currently has sufficient equipment to complete all of the tasks outlined in this proposal, including desktop publishing equipment necessary for public outreach and educational materials.  The Council also has acquired equipment for monitoring projects including: two ISCO automated water samplers (BPA equipment); turbidity meter; dissolved oxygen meter and kit; eight automated water temperature gauges; two pH meters; two conductivity meters, and sampling equipment for macroinvertebrate monitoring, along with a rich library of reference materials related to watershed monitoring and education.

h.	Budget

The Council has demonstrated a significant multiplier effect by using federal appropriations and focus watershed funding to leverage other cash and noncash resources.

The Council has been successful at securing funding from multiple member organizations, including the Forest Service, Bureau of Land Management, Eugene Water & Electric Board, the Cities of Eugene and Springfield, and the Springfield Utility Board.  Currently, these local organizations provide an annual contribution of $62,000 for the implementation of the Council’s monitoring program, habitat restoration projects, and public outreach activities.  The Council is developing a long-term funding plan that includes declining reliance on Bonneville Power Administration funding, increasing support from member organizations, and securing grants through state/federal programs and foundations.

# Section 9.  Key personnel

John Runyon is the Watershed Coordinator for the McKenzie Watershed Council, and has served in this capacity since March 1997.  Mr. Runyon, who has considerable expertise in watershed assessment and restoration projects, is currently serving on the Board of the Willamette Basin Restoration Initiative.  He will contine to provide coordination between the McKenzie Watershed Council, its committees, agencies and landowners for fish and wildlife habitat and water-quality monitoring projects.

John R. Runyon

McKenzie Focus Watershed Coordinator -- 0.5 FTE

EDUCATION

M.S., Forest Ecology, Oregon State University, 1992

M.S., Political Science, University of Oregon, Eugene, 1988

B.S.,  Environmental Biology, Oregon State University, Corvallis, 1983

CURRENT POSITION AND DUTIES

Coordinator, McKenzie Focus Watershed Council

Responsible for overall project management and coordination for the McKenzie Watershed Council.  Duties include project planning, coordinated implementation, and monitoring; proposal preparation; fiscal management; public outreach and communication of council activities.

EMPLOYMENT HISTORY

Watershed Analysis Consultant, Corvallis, OR, 5/95 to present

Senior Scientist, Dynamac, Inc., and ManTech Environmental Technology, Inc., research contractor for the U.S. Environmental Protection Agency, Corvallis, OR, 5/95 to 7/96

Resource Monitoring Coordinator, Oregon Department of Forestry, Salem, OR, 7/92 to 5/95

Faculty Research Assistant, Forest Science Department, Oregon State University, 7/90 to 7/92

EXPERTISE

Mr. Runyon has expertise in planning and managing complex ecosystem research, assessment and monitoring projects.  Mr. Runyon has extensive experience in the areas of watershed analysis, stream habitat inventories, riparian assessments, and water quality monitoring.

SELECTED RECENT PUBLICATIONS / DOCUMENTS

Runyon, J.R. and K. Mattson.  1997.  Stream Habitat, Riparian and Fish Use Survey Summaries for Selected Streams in the Siuslaw, Alsea and Nestucca River Basins, Final Report for the Siuslaw National Forest, Corvallis, OR.

Runyon, J.R., C. Andrus, and K. Mattson. 1996.  Mercer / Berry Watershed Analysis, Final Report for the Siuslaw National Forest, Corvallis, OR.

Runyon, J.R.  1995.  Monitoring Forest Stream Enhancement Projects.  Oregon Departments of Forestry and Fish and Wildlife, Salem, OR.

Runyon, J.R., R.H. Waring, S.N. Goward, and J. Welles.  1994.  Environmental limits on net primary productivity and light-use efficiency across the Oregon transect. Ecological Applications 4: 226-237.

Runyon, J.R.  1994.  Forest Practices Monitoring Program Strategic Plan.  Oregon Department of Forestry, Salem, OR.

Renee Davis-Born

McKenzie Focus Watershed Assistant Coordinator -- 1.0 FTE

EDUCATION

M.S., Wildlife Science, Oregon State University, Corvallis, OR, 1997

B.S.,  Environmental Science, Allegheny College, Meadville, PA, 1993

CURRENT POSITION AND DUTIES

Assistant Coordinator, McKenzie Focus Watershed Council

Responsible for project coordination and implementation for the McKenzie Watershed Council.  Duties include assist Coordinatior with project planning, coordinated implementation, and fiscal management; conduct water-quality monitoring; grant writing; public outreach and communication of council activities.

EMPLOYMENT HISTORY

Editorial Assistant, Proceedings of the Sea-run Cutthroat Trout Symposium, Oregon Chapter of the American Fisheries Society, Corvallis, OR, 1996-97.

Graduate Teaching Assistant, Principles of Wildlife Conservation, Oregon State University, Corvallis, OR, 1997.

Graduate Research Assistant, Department of Fisheries and Wildlife, Oregon State University, Corvallis, OR, 1995-97.

Conservation Projects Coordinator, International Society for Endangered Cats, Columbus, OH, 1993-95.

EXPERTISE

Mr. Runyon has expertise in planning and managing complex ecosystem research, assessment and monitoring projects.  Mr. Runyon has extensive experience in the areas of watershed analysis, stream habitat inventories, riparian assessments, and water quality monitoring.

SELECTED DOCUMENTS / PUBLICATIONS

Davis-Born, R.  1997. Influence of movement corridors on enclosed populations of the gray-tailed vole: Do immigrants affect reproduction and dispersal of residents in a

patchy environment?  M.S. Thesis, Oregon State University, Corvallis, OR.

Davis, R.  1994.  A feasibility study of reintroducing the Eastern cougar (Felis concolor couguar) to Allegheny National Forest, Pennsylvania.  Proceedings of the First Annual Eastern Cougar Conference.

# Section 10.  Information/technology transfer

Information obtained from the McKenzie Focus Watershed Coordination project will be disseminated through a number of mechanisms.  The project will conclude with a year-end report to BPA.  Presentations about projects and activities related to the McKenzie Focus Watershed Council will given at meetings of local public officials and community groups, and to decision makers throughout the Willamette Basin during sessions of the Governor’s Watershed Enhancement Board (GWEB) and the Willamette Basin Restoration Initiative, as requested.  Data collected, analyzed, and interpreted as part of monitoring projects may be made available for access via a monitoring database on the Council's web site.  Finally, information will be shared through the Watershed Council’s extensive public outreach program, including citizen workshops, press releases, newsletters and fact sheets.

All information generated through McKenzie Focus Watershed coordination and projects will continue to be shared through:

- Participation in the Willamette Basin Restoration Initiative process;

- Participation in the Willamette Basin watershed coordination process;

- Production of monitoring and project reports;

- Participation in Columbia Basin technical groups and review processes;

- Presentations and displays at conferences; and

- Publications in peer-reviewed and other journals and publications.