# Proposal ID 199802200

# PART II - NARRATIVE

# Section 7.  Abstract

The CTWSRO is proposing to acquire the Pine Creek Ranch, thus allowing management of the entire Pine Creek watershed. Objectives would include: removal of livestock from damaged riparian and upland areas, fencing, noxious weed control and burning to remove juniper.

This specific proposal will provide O&M and M&E funding to allow proper management of the Ranch.

The project will benefit a rich and diverse group of fish, wildlife, and plant species. Pine Creek watershed supplies habitats for at least 36 animal and plant species that are listed as sensitive, threatened or endangered.  Pine Creek provides spawning and rearing habitat for one of the few remaining native steelhead populations in the lower John Day River basin. The property also provides important wintering habitat for deer and elk. Nine of the target wildlife species identified in conjunction with the John Day project are present at Pine Creek. There is the potential to reintroduce several native wildlife species.

# Section 8.  Project description

a.	Technical and/or scientific background

The Confederated Tribes of the Warm Springs Reservation of Oregon are submitting this proposal under the Northwest Power Planning and Conservation Act, Public Law 96-501. The NPPC’s fish and wildlife program requires BPA to provide O&M funding for as long as the hyropower system operates (NPPC 1994, Measure 11.2c.1).

The John Day Basin is home to the sovereign Confederated Tribes of the Warm Springs Reservation of Oregon. Pine Creek watershed lies within the Tribes ceded area and drains approximately 42,000 acres of arid rangeland in northwestern Wheeler County. The creek is a tributary to the mainstem of the John Day River with it’s confluence near Clarno.

The goal of the Confederated Tribes is to restore the ecosystem functions of the Pine Creek watershed through protection and enhancement of its many rich and diverse resources.  This will be accomplished primarily using passive restoration techniques that will focus on the cessation of activities that are causing degradation or preventing recovery of the watershed.  This will be done throughout the watershed, not just within the riparian corridor.

#### Pine Creek Watershed

Pine Creek  is a tributary to the mainstem of the John Day River, and parallels state route 218 for 12 miles before it's confluence near Clarno. This section of the creek flows westerly at about 1500 ft elevation with a 2.5% gradient.

Uncontrolled cattle grazing, especially in the riparian zone, has degraded habitat, caused severe erosion, and decimated the creek's once productive steelhead and native trout populations(WCSWCD 1987). Removal of riparian vegetation coupled with trampled banks and summer thunderstorms have caused deep downcutting (7-10 ft at many locations) and widening of the channel. These problems are compounded by changes in the native vegetative community. Fire suppression has allowed juniper trees to flourish. These trees consume groundwater year-round, and through competition with native grasses cause large patches of bare ground to develop (WCSWCD 1987)

In 1987, the Governor’s Watershed Enhancement Board (GWEB) funded the Wheeler County Soil and Water Conservation District (WCSWCD) to carry out the Pine Creek Restoration Project.  The restoration project was conducted in two phases. Phase I (total cost _ $87,000) began in 1988 and focused on the lower portion of the watershed. Grazing plans were developed for approximately 13,000 acres (two landowners), and juniper trees were removed from 500 acres. About 14 miles of fencing were constructed to help control livestock through rotation grazing. Instream restoration work included the construction of 15 rock check dams, debris bars, and willow plantings (7000 along one mile. Phase II of the project (total cost _ $140,000) began in the spring of 1990, and focused on juniper control, spring developments, and irrigation management in the upper watershed (WCSWCD 1987, WCSWCD 1989).

Wheeler County Soil and Water Conservation District's annual monitoring reports describe stream channel improvements as a result of the restoration efforts. After the first high water period the rock check dams had completely silted in, and vegetation began to re-establish. The vegetative and structural improvements withstood a 15-year storm (July 5, 1990) which deposited six inches of sediment behind the check dams. Juniper riprap has collected sediment and helped to stabilize slopes. The willow plantings have performed well despite 1990 summer drought conditions, and more fish have been observed (visual) in the creek(WCSWCD 1991, WCSWCD 1992).

Monitoring by Oregon Department of Fish and Wildlife (ODFW) between July 1988 and July 1990 also indicated stream channel improvements: decreased stream width (8.2 to 5.3 ft.), more pools (0% to 17%), better pool/riffle ratio (72:25 to 63:37), and more deciduous vegetation (sparse to abundant) (WCSWCD 1992). {Note: These data are given as presented in the SWCD Monitoring/Evaluation report. There is a discrepancy between the 0% pools in 1988 and the pool/riffle ratio of 72:25. This difference is probably due to the incorporation of run/bend data in the pool/riffle ratio.}

Despite these notable improvements, cattle grazing continued to be a problem on Pine Creek.   For example, Oregon Trout (a non-profit sport fishing and environmental organization) reported in May of 1990 that riparian vegetation along a one mile segment of the GWEB project area had been decimated by cattle grazing. GWEB staff(Stahr 1990) verified Oregon Trout's complaint. It was estimated that $30,000 of GWEB funds had been spent on this segment(Elder 1990).

b.	Rationale and significance to Regional Programs

This project is in the John Day Subbasin, the only subbasin in the Columbia River basin that supports totally wild populations of salmon and steelhead (NPPC 1990).  It is the second largest undammed river in the United States and the fourth largest drainage area in the state (21,072 km2) (Wissmar 1994).  The current condition of the basin is documented in the John Day River Subbasin Plan (NPPC 1990) which concluded that riparian habitat degradation is the most serious habitat problem in the John Day Basin with approximately 660 degraded stream miles identified (NPPC 1990).  The stated objective for the basin is to “Protect existing anadromous fish habitat by preventing further watershed degradation and the resulting changes in quality, quantity and instream habitat” (NPPC 1990).  This objective has also been incorporated into the tribal restoration plan Wy-Kan-Ush-Mi Wa-Kish-Wit (CRITFC 1995).  While populations in the upper portion of the basin are in moderately good condition, populations in the lower mainstem area are in poor shape and declining (USDA 1996).  Steelhead are being considered for listing under the Endangered Species Act by the National Marine Fisheries Service (NMFS).  Since one of the primary objectives of this project is to protect and enhance the wild steelhead in the Pine Creek system it should substantively help in eliminating the continued decline of wild steelhead runs in the John Day basin.  This is consistent with the plan for steelhead that is being developed by the State of Oregon and being presented to NMFS in order to prevent listing.

Additionally, the area in question has been identified through GAP analysis to be an important corridor that provides connectivity for a variety of key wildlife species and habitats (ODFW 1997).  The project provides linkages to several BLM parcels considered for wilderness status and federal lands managed by the National Park Service.  The lower John Day Basin from Service Creek (Rm 10) to Tumwater Falls (Rm 10) is included in the federal and Oregon wild and scenic waterways system.  The portion of the project that fronts the mainstem John Day will provide a linkage to federally owned upstream and downstream areas.  Because of this, the site has been identified as a high priority wildlife mitigation site by the Oregon Wildlife Coalition (ODFW 1997)

c.	Relationships to other projects

Securing Wildlife Mitigation Sites - Oregon

This umbrella project proposal describes wildlife mitigation planning and implementation strategies for Oregon. It includes a list of specific mitigation projects that have been identified by the Oregon Coalition as  high priority sites. Pine Creek Ranch is one of these sites that has been sponsored by the Oregon Wildlife Coalition.

Assessing Oregon Trust Agreement Planning Using GAP Analysis

The purpose of this project was to develope strategies for implementing wildlife mitigation in Oregon. Pine Creek Ranch was identified as a high priority mitigation site.

Oregon Trust Agreement Planning Project

Oregon’s wildlife managers initiated this project as a means of achieving a trust agreement with BPA to implement wildlife mitigation in Oregon. A database of potential wildlife mitigation sites was created along with associated mitigation costs.

d.	Project history (for ongoing projects)

Pine Creek Ranch was initially submitted as a BPA mitigation opportunity in 1998. The project was approved by the ISRP and subsequently the NWPPC. Funding was approved from both watershed and wildlife budgets in 1998. This funding was dedicated to establishing pre-acquisition costs and management plans for the property. Acquisition funds were scheduled and approved from both watershed and wildlife budgets. The Trust for Public Lands engaged the ranch owner in property sale negotiations, however, after several monthes of effort, the negotiations stalled. The CTWSRO met with the ranch owner in late August,1998 and were successful in reactivating land purchase negotiations for the property. The CTWSRO is currently working with BPA in development of a contract to proceed with pre-acquisition appraisel and surveys of the Pine Creek Ranch.

e.	Proposal objectives

Objectives would include: removal of livestock from damaged riparian and upland areas, fencing, noxious weed control and burning to remove juniper.

Currently streams in the project area suffer from grazing impacts. Removal of livestock will allow the stream and riparian areas to stabilize over time.

Upland  enhancement activities will include noxious weed control on some farmed tracts and juniper removal through burning.

Previous enhancement activities by GWEB indicates the watershed responds well to  treatment. In the future “passive restoration”will be the direction used to manage this watershed. Since there is a wealth of  baseline information on this project, some going back as far as 45 years, monitoring and evaluation should be easily accomplished.

f.	Methods

Objective 1.  Operation and Maintenance of Pine Creek Ranch

- Implement noxious weed control measures using appropriate herbicides and other   removal methods.

- Remove livestock from degraded and sensitive areas.

- Coordinate livestock management plans with local grazers.

- Construct fences, gates and cattleguards as needed.

- Close or block roads that have been identified as unneeded.

- Implement riparion improvements as identified in riparion assessment.

- Implement upland habitat projects as identified in upland habitat plan.

- Coordinate and consult with local landowners including adjacent property owners and county, state and federal agencies on Ranch management plans and cooperative needs.

Objective 2.  Monitoring and Evaluation of Pine Creek Ranch

- Conduct surveys to determine population size and distribution of fish and wildlife species.

- Establish photo points to document changes in fish and wildlife habitats.

- Conduct a Habitat Evaluation Procedure to gather data on wildlife habitat values.

- Compare before and after results from various plan implementation.

g.	Facilities and equipment

No new facilities are anticipated, however some maintenance and improvement is anticipated for the existing buildings on the Ranch. A range drill and an ATV are projected to be purchased. Livestock control devices such as fencing, gates and cattleguards will be utilized. Maintenance for a ranch vehicle is also needed.

h.	Budget

Personnel

A Ranch Manager will be retained to insure proper management of the ranch occurs.

Fringe Benefits

The Tribe’s fringe benefit rate is approximately 23%.

Supplies, Materials, non-expendable property

A range drill, ATV, fence supplies, chemicals and herbicides for controlling noxious weeds, gates to control livestock and people and native plant seed are anticipated.

Operations and Maintenance

Maintenance funds for ranch vehicles, ranch structures and other ranch equipment.

Indirect Costs

The Tribes indirect cost rate is currently 41.4%

Subcontractor

Due to the extensive size of the ranch a helicopter will be contracted to assist with a wildlife surveys.

# Section 9.  Key personnel

Terry A. Luther, Fish, Wildlife and Parks Manager,

B.S. Wildlife Science, Oregon State University, 1976.                                        Confederated Tribes of  the Warm Springs Reservation of Oregon

Currently responsible for the management and supervision of Fisheries,Wildlife and Parks programs on and off the Reservation. This involves oversight of 18 different projects and contracts including two ceded area offices in Hood River and John Day, Oregon. Other responsibilities involve; timber harvest impacts to fish and wildlife resources, developement and implementation of integrated plans for fish and wildlife resources, FERC coordination, wildlife mitigation efforts, bull trout research and spotted owl project monitoring.

# Section 10.  Information/technology transfer

Information transfer and exchange will be accomplished through a variety of methods including: telephone, fax, computor e-mail and meetings. Plans and reports including: HEP evaluations, management plans and monitoring and evaluation findings will be distributed to all interested parties.)