# Bonneville Power Administration

# FY 2001 High Priority Project Proposal Review

# PART 2 of 2. Narrative

Title:	Reconnect Little Morgan Creek to the Main-stem Pahsimeroi River

# Section 3. Project description

Provide project detail for headings a through g.

a. Abstract

Little Morgan Creek, a tributary to the Pahsimeroi River, has been seasonally disconnected by irrigation withdrawal for well over 50 years.  The Little Morgan Watershed contains healthy populations of bull and cutthroat trout that could provide considerable recruitment to the main-stem Pahsimeroi and Salmon rivers if migration was unimpeded.  Furthermore, if Little Morgan Creek was accessible to ESA listed Snake River chinook salmon and steelhead, an additional 14.3 miles of potential habitat would be gained for spawning and rearing.  Currently, three water users divert water from Little Morgan Creek for irrigation near or at the point of dewatering.  The distance from point of diversion to point of use varies from ½ to several miles in length.  Due to conveyance loss, irrigators must divert 2-3 times their water right to effectively deliver their allocated right at the point of use. Diversion of irrigation water results in the seasonal dewatering of 3-4 miles of the lowermost portions of the stream.

This proposal requests funds for the design and construction of a central diversion point and delivery system for the irrigators, which would divert and deliver only the water necessary to fulfill water rights.  The balance of the water savings would remain in-stream for fish and wildlife benefits and provide unobstructed migration for fishes to and from the main-stem Pahsimeroi and Salmon rivers.

b. Justification as high priority

The species at risk within the Pahsimeroi watershed, as determined by ESA listings, include bull trout, chinook salmon, and steelhead trout.  Snake River stocks of chinook salmon and steelhead have and continue to use the main-stem Pahsimeroi River for spawning and rearing.  It is likely that prior to seasonal dewatering these anadromous fishes also used Little Morgan Creek and other Pahsimeroi tributaries for spawning and rearing (PWBA, 1999).  Although no known data exists to support this contention, similar historical tributary use can be documented in other area watersheds.  Furthermore, although only the main-stem Pahsimeroi River is currently occupied by listed anadromous fishes, all tributary streams in the basin have been designated as critical for recovery (50 CFR 228, Vol. 58, No. 247).  Bull trout and westslope cutthroat trout are the only salmonids known to currently occupy the Little Morgan Creek watershed.

Bull trout and cutthroat populations in Little Morgan Creek are currently isolated from other populations within the upper Salmon River due to the seasonal dewatering of the stream.  Isolation and fragmentation are likely to influence the long-term persistence of bull trout in Little Morgan Creek.  Historically bull trout populations were well connected throughout the Pahsimeroi River basin.  Habitat available to bull trout has been fragmented, and in the case of Little Morgan Creek, the population has been isolated entirely.  This isolation may have eliminated or seriously depressed the fluvial migratory behavior suspected to have existed prior to dewatering.

If reconnection is established the risk of genetic isolation to bull and cutthroat trout would be reduced and additional spawning and rearing habitat would be gained for listed anadromous stocks.

Water users in the Little Morgan Creek watershed have demonstrated a willingness to participate in a water conservation project once the final details of the program are established and have met their approval.  Final landowner agreements would be contingent on the amount of funding allocated for the project which would determine the type and extent of the irrigation diversion and delivery system to be constructed.

c. Rationale and relationship to criteria for high priority projects adopted in the 2000 Fish and Wildlife Program

Once reconnection is established, natural flow patterns in the watershed would be allowed to function normally and the project should require no additional effort other than monitoring and evaluation.  Fishes would migrate unobstructed to and from the drainage and wild fish recruitment and pioneering would be relied upon to reestablish anadromous populations.  Quantifiable measurements would include monitoring changes in fish densities, species composition, size, and riparian community changes.  Fisheries information would be collected annually in multiple locations in both the main-stem Pahsimeroi River and Little Morgan Creek.  A complete and accurate riparian appraisal and aquatic habitat inventory would be conducted prior to project implementation to establish quantifiable baseline data for future comparison and evaluation purposes.

Reconnecting Little Morgan Creek to the main-stem Pahsimeroi River would provide immediate benefits to both listed fishes and other wildlife within the basin.  The project would reestablish approximately 4 miles of additional spawning and rearing habitat within the basin and provide access to waters listed fishes have been confined to and from for over half a century.  In total approximately 14.3 miles of additional habitat would be opened for anadromous fishes, and bull trout would have access to both the main-stem Pahsimeroi and Salmon rivers.

The confluence of Little Morgan Creek with the Pahsimeroi is located in the core spawning area for summer chinook salmon in the Pahsimeroi River.  Although immediate use of a reconnected Little Morgan Creek by chinook salmon cannot be guaranteed, it is likely juveniles would pioneer into the drainage once the channel has stabilized.  Additionally, bull trout in Morgan Creek would likely immediately migrate to the main-stem Pahsimeroi and Salmon rivers.  Bull trout have been sampled in Little Morgan Creek within a mile of the Pahsimeroi River during the early summer prior to dewatering.  Several tributaries of the Pahsimeroi River contain bull trout populations, however, presently none are connected to the main-stem.

Irrigation water removed from the Little Morgan Creek is not currently screened for migrating fish.  It is anticipated that once anadromous fish are documented in Little Morgan Creek, a screening program would be implemented to prevent the loss of fish.

d. Relationships to other projects

Project # 199202603 – Idaho Model Watershed Project.  This project has been reviewed and approved by the Model Watershed Technical Team.  The team consists of agency personnel from local, state, tribal, federal fish and land managers, and private landowners.  The criteria used to evaluate the benefit and the priority of the reconnection project was established in a rating system in the Model Watershed Plan (ISCC, 1995).  The Idaho Model Watershed Project has in recent years established itself as the umbrella project for all multi-agency habitat enhancement projects in the upper Salmon Basin.  This project is related to all habitat improvement projects for fishes within the Columbia Basin although the concept appears to be unique in terms of recently funded projects.

e. Proposal objectives, tasks and methods

Objectives

- Provide stream flows in the de-watered portion of Little Morgan Creek by saving water through the modification of existing and construction of new irrigation diversion and delivery systems.

- Reconstruct and realign portions of the lower creek channel so water can flow unobstructed to the main-stem Pahsimeroi and Salmon rivers.

- Determine pre-project fisheries and riparian status in repeatable locations to establish quantifiable baseline information for monitoring and evaluation purposes.

Tasks and Methods

Objective 1:  Plan and design a new water diversion and delivery system for three irrigators on Little Morgan Creek.  Designs would be developed using local agency engineers or contracted if needed.

Objective 2:  The historic stream channel in the lower portion of Little Morgan Creek (approximately 1 mile) is less defined than the other dewatered portion of the channel. Reconstruction of the channel for the lower portion of the river would need to be designed.  Furthermore, reestablished flows would cross two irrigation ditches before reaching the main-stem Pahsimeroi River.  Project engineers (either agency or contracted) would design siphons to direct ditch flows under the stream channel.  Similar projects have been implemented locally with success.

Objective 3:  Repeatable electrofishing and riparian evaluation transects would be established prior to project implementation within the seasonally dewatered and perennial portions of Little Morgan Creek. Fisheries information collected would include densities (fish/100m2), species composition, and size structure. A riparian appraisal and aquatic habitat evaluation would follow protocols outlined by the NRCS, 1995 at the same repeatable locations established for fisheries inventories.

f. Facilities and equipment

To complete the work outlined in this proposal, the project would require the engineering services of either local agency personnel or contract engineers.  Fisheries and riparian information would be collected by local federal, state and tribal fisheries staff as part of routine monitoring projects already conducted in the Pahsimeroi watershed.

g. References

Idaho Soil Conservation Commission.  1995.  Model Watershed Plan: Lemhi, Pahsimeroi, and East Fork of the Salmon River.  U.S. Department of Energy, Bonneville Power Administration.  DOE/BP-2772.

Natural Resource Conservation Service, USDA.  1995.  Technical Notes.  Riparian Appraisal and Aquatic Evaluation.  Range Tech. Note ID-67.

Pahsimeroi Watershed Biological Assessment.  1999.  U.S. Bureau of Land Management – Challis Field Office, Salmon, Idaho.

# Section 4. Key personnel

Mike Larkin – Project Manager

Mike has been the Salmon Region’s Fish Manager (Full Time) for the Idaho Department of Fish and Game for the last seven years.  Mike, as a member of the Model Watershed Technical Team, has been involved in numerous habitat enhancement and water conservation projects.  Prior to his position in Salmon, Mike held the Statewide Resident Fish Hatchery Managers position in IDFG’s headquarters office in Boise.  In that position, Mike provided oversight on numerous hatchery construction and remodeling projects.  Mike has trained and supervised over 50 permanent and temporary fisheries employees during his diverse career in fisheries. Mike's career in fisheries spans over 25 years.  He has worked in Iowa, Utah, and Idaho.

Education:

Utah State University	BS 		Fisheries Biology

University of Idaho		MS		Fisheries Management

Tom Curet – Project Planner

Tom is a Regional Fisheries Biologist (Full Time) for the Idaho Department of Fish and Game.  Tom is a member of the Model Watershed Technical Team has been involved in numerous habitat enhancement and water conservation projects.  Prior to his employment with the IDFG, Tom worked in numerous temporary fish positions throughout the states of Idaho, Washington and Alaska.  Since Tom has been with the IDFG, he held the Regional Anadromous Research Biologist position in Salmon conducting anadromous research until July, 2000 when he transferred to his current resident fish management position.  Tom has supervised temporary fisheries crews ranging in size from 1-12 people.

Education:

University of Idaho		BS 		Fisheries Management

University of Idaho		MS 	Fisheries Management

Allen Bradbury-Project Planner

Allen is a Project Planner for the Lemhi Soil Conservation District (Full Time).  His duties include assisting the MW Project Coordinator with planning and implementation of habitat improvement projects at all phases.  Allen collects information and data on projects, meets with landowners or landmanagers and negotiates contracts for funding.  Allen monitors past and ongoing projects and tracks funding for projects with different funding agencies.  Allen has been in his current position since receiving his Masters degree from Colorado State approximately four years ago.

Virgil Moore - Program Manager

Experience:

1997 - Present	Chief of Fisheries - Idaho Department of Fish and Game

1994 - 1997		Bureau Chief, Information and Education  - IDFG

1987 - 1994		Fisheries Research Manager- IDFG

1984 - 1987		State Fisheries Manager- IDFG

1981 - 1984		Regional Fisheries Manager, Idaho Falls- IDFG

1978 - 1981		Fisheries Research Biologist - IDFG

(Salmon, Coeur d’Alene, Boise, Idaho Falls)

1974 - 1977		Research Assistant, Idaho State University

1973 - 1974		High School Biology Teacher, Richmond, Missouri

Education:

MS Zoology       1977	Idaho State University

BS Ed/Biology   1973	Northwest Missouri State University

Virgil has served on the Sockeye Technical Oversight Committee, Kootenia Sturgeon Recovery Plan member, developed and managed Idaho’s fishery research program from 1987 to 1994 including anadromous fish research. He is a coauthor of Idaho’s Anadromous Fish Stocks: Their Status ads Recovery, IDFG 1998.  He has over 80 peer-reviewed publications, professional presentations and technical reports.