# Bonneville Power Administration

# FY 2001 Provincial Project Review

# PART 2. Narrative

## Important notes

Unlike Part 1, this document is unprotected, meaning it does not restrict where you provide input. Please only type in the places indicated and do not delete section headings. Any changes to this document aside from normal input may invalidate the form during automated processing.

## Steps to complete Part 2

- Provide as much detail as you need in the spaces marked “(Replace this text with your response in paragraph form).” Do not leave parentheses around your response.

- If appropriate, insert tables, graphics or maps into this document. For help in adding graphics, contact Eric at 503-274-7191 or eric@cbfwf.org.

- This document will be used on the Internet. If you make reference to online documents, include web addresses and use Word’s hyperlink tool to make those addresses active links in the document. Contact Eric for help.

- You can spellcheck this document using Word’s spellcheck tool.

- Save this document using the same name you used for Part 1 but add an N to the end, like “198906200n.doc”.

- Return the two documents as indicated in Part 1 instructions.

Project ID:	21020

Title:		Monitor and Enhance the Lakes and Streams of the Spokane Indian Reservation.

# Section 9 of 10. Project description

a. Abstract

Monitoring and Enhancement of the lakes and streams on the Spokane Indian Reservation is a mitigation project intended to partially mitigate for fish and wildlife losses suffered because of the construction and operation of Grand Coulee Dam.  This project is designed to monitor existing stocking of 4 interior lakes, collect pertinent data on each lake over the period of one year to determine limiting factors and incorporate enhancement projects into written management plans for each lake.  This project would also be surveying tributaries within the reservation and monitoring wild as well hatchery stocks of fish.  Streams that could support development of adfluvial stocks would be identified as well as habitat improvement in those tributaries with degredated habitat.

The major objectives of this proposal are to provide for and maximize the fisheries on the interior lakes and streams of the Spokane Indian Reservation.  Multi- agency cooperation will be used in those streams extending outside the boundaries of the reservation as well as tributaries into Lake Roosevelt.  This project will rely greatly upon other current projects for equipment, both field and laboratory.

b. Technical and/or scientific background

The four major lakes, McCoy, Turtle, Benjamin, and Mathews were sampled for water quality and zooplankton in 1999 (Crossley et al. 2000).  McCoy Lake is the largest inland lake on the Spokane Indian Reservation and is located near the west-end housing development (Figure 1).  Maximum depth of McCoy Lake is 16 meters (55 feet) and has a surface area of 37.2 acres.  McCoy Creek, the principal tributary, is an intermittent stream that begins on the south slopes of the Huckleberry Mountains and drains some agricultural land before entering the east side of the lake.  Glacial alluvial sand and gravel underlie the majority of the lake, thus there is a high potential for groundwater (Lukas 1981). Heaton et al. (1993) classified McCoy Lake as eutrophic with limited oxygen supplies and stratification occurring throughout the summer months.  Heaton also measured the metalimnion at 5-9 meters.

Turtle Lake is located at the headwaters of Blue Creek and is accessible from the Wellpinit-West-End highway (Figure 1).  Turtle, with a surface area of 11.7 acres, has a maximum depth of 18 meters (65 feet) (Woodward 1973).  Heaton et al. (1993) found that the lake is also eutrophic, stratified, and limited by: anoxia in the hypolimnion, and temperature as well as dissolved oxygen in the epilimnion.   The thermocline was observed from 6 to 9 meters during the summer of 1992.  Heaton et al. (1993) also showed that oxygen did not reach the bottom sediments during fall or spring turnover possibly causing a chemocline.

Benjamin and Mathews Lake are located within the South Slopes Basin (Figure 1).  Woodward (1973) reported that Benjamin Lake had a surface area of 22.7 acres and a maximum depth of 10 meters (35 feet).  Heaton et al. (1993) performed the same baseline water quality survey on Benjamin as done on Turtle and McCoy Lake.  Benjamin Lake stratifies and experiences hypolimnetic anoxia by July.  The metalimnion throughout the summer of 1992 was at a depth of 3-6 meters.  Mathews Lake has a maximum depth of 6 meters (20 feet), surface area of 2.7 acres, with 18.3 acres of surrounding marsh (Woodward 1973).  Crossley et al. (2000) high zooplankton productivity although limited oxygen supplies throughout the fall and winter.

Joint Stock Assessment (JSA) surveys conducted in 1999 and 2000 showed similar limiting dissolved oxygen, and temperature levels (Crossley et. al. 2000) as found in 1992 (Heaton et al. 1993).  Zooplankton densities and biomass were found to be more than adequate to support large numbers of fish.  Levels of pH in 1999-2000 were improved when compared to the survey in 1992.  Fish assemblages were sampled in 2000 under the JSA although data is not yet processed.  Species observed were rainbow trout, brown trout, brook trout, large-mouth bass, and pumpkinseed (Crossley, personal communication).  Condition of spiny-rays was perceived to be good, although various stomachs of rainbow trout were empty.  Natural production of large mouth bass and pumpkinseed were observed in Benjamin Lake.  Pumpkinseed are successfully reproducing in Mathews Lake.  No young salmonid species were sampled which suggests the lack of natural production.

In 1992, EPA funded Heaton et al. (1993) to conduct baseline water quality for 3 of the interior lakes.  Heaton’s study recommended the possibility of reducing the productivity of McCoy Lake, and an aeration system on Turtle Lake to produce habitat for salmonid spp..  Reconnecting McCoy Creek, in conjunction with the Wildlife Mitigation Project would possibly provide spawning trout habitat, decreased water temperatures, and an area of escapement.   The JSA in 1999/2000 found that McCoy Lake was the most productive, and that algae growth could be limiting oxygen.  Other limiting factors need to be assessed before enhancement projects are implemented.  For example, if an aeration system was placed in Turtle Lake; how big would it need to be, at what level would it need to be placed, could the lake support increased fish numbers, would kokanee habitat be an outcome, and what would be the effects to the nutrient cycling in the lake?

Streams on the Spokane Indian Reservation that contain fish or could possibly contain sustainable fish populations are Sand Creek and its tributaries, Blue Creek, Oyachen Creek, Little Tshimikain Creek and tributaries, Tshimikain Creek, Castle Rock Creek, and Orzada Creek.

Blue Creek has been studied extensively to assess the impacts of the Midnight Mine.  Numerous reports, as early as 1973 (Woodward), and as late as 1989 (Nichols and Scholz) have addressed heavy metals, macroinvertebrate communities, fish populations, bio-accumulation of toxic substances in fish and insects, and determination of habitat availability using the Instream Flow Incremental Methodology (IFIM).  Fisheries surveys conducted in Blue Creek in 1985 to 1987 and in 1991 showed that 99% of the relative abundance was rainbow trout (Scholz et al. 1988; Peone et al. 1993).  Fish habitat improvement structures were built in 1992 following the 1991 habitat mapping (Buchanan et al. 1991).  Structures as well as rainbow trout densities have been monitored since structure placement and have concluded that the biggest success was the removal of man-made barriers (Jones 2000).

Tshimikain (Chamokane) Creek, using IFIM, was evaluated to determine the minimum instream flow to protect existing fish and macroinvertebrate populations.  Seven separate projects on Tshimikain Creek were completed as part of the IFIM project.  Basin morphology and water supplies were evaluated by Buchanan et al. (1988).  Barber et al. 1988 completed an instream flow analysis to determine habitat availability for selected fish species under various flow regimes and predict the effects of water removal on this habitat.  Fisheries productivity was determined from fish population estimates (Scholz et al. 1988).  Growth rates of brown trout and rainbow trout were determined by Uehara et al. (1988).  Diet analysis of brown trout and rainbow trout was conducted to determine important prey items and food resource availability (Geist et al. 1988).  O’Laughlin et al. (1988) conducted a water chemistry study to assess water quality of Tshimikain Creek.  Flow and temperature were determined to be the limiting factors affecting fish species and macroinvertebrates.  Minimum monthly instream flow of 27.7 CFS was recommended based on historical flow regimes and effective habitat time series.  Navarre (1974) studied the factors affecting trout production and recommended a minimum flow of 30 CFS.  Snow pack and flows from 1997 to 1999 were above the 25-year norm (1971 to 1995) and minimum flows have been adequate (Woodward 1999).  In previous years (1971 to 1995) flows dropped well below the desired minimum level.  Tshimikain exceeds temperature limits for a WAC class A streams in the summer and occasionally violates maximum coliform bacteria levels.  It is not known what species inhabit the upper reaches of Tshimikain Creek or the status of the fishery following the 1988 study in the lower reaches.  Stevens County Conservation District recently reported on the characterization of habitats and critical areas for Tshimikain Creek.

Sand Creek was surveyed in 1999/2000 for fish habitat and fish assemblages (Crossley et al. 2000).  Brook trout was the only species found above the falls, along with rainbow trout below the falls.  One rainbow trout was identified in the lower reaches of Sand Creek (below falls) (Crossley, personal communication).  The lower section of Sand Creek may be a possible candidate for adfluvial introductions.

Other Creeks and tributaries have not been surveyed although there will be a preliminary survey conducted under the Joint Stock Assessment Project.  Stream flows are available through the EPA water quality monitoring.

Known General Limiting Factors of Specific Streams and Lakes:

- Benjamin Lake-pH, epilimnion temperature, low dissolved oxygen

- Mathews Lake-low DO, epilimnion temperature, shoreline excluded by vegetation

- McCoy Lake-high algal growth, epilimnion temperature, low DO, pH, inadequate spring recharge to compensate summer and fall water loss

- Turtle Lake-low DO, incomplete mixing,

- Tshimikain Creek-low flows, high temperature, fecal coliform, farming/grazing -complete vegetation removal

- Little Tshimikain Creek-high temperature, fecal coliform, low flows, beavers, grazing, overstory removal

- Blue Creek-low adult habitat, narrow riparian/upland encroachment, Midnight Mine water treatment and related effects

- Sand Creek-flashy flows, low summer/fall flows, overstory removal

c. Rationale and significance to Regional Programs

Grand Coulee Dam, constructed in 1941, created Lake Roosevelt which inundated miles of stream habitat as well as extirpating anadromous salmon runs up the Spokane River, and Columbia River.  Managers struggle to balance the fishery in Lake Roosevelt with effects of drawdowns and depletion of native stocks in the river and tributaries. Lake Roosevelt managers are aware of the need of healthy tributary spawning populations to contribute to the overall fishery as well as creating overall population stability with genetic variability and healthy metapopulations.  This project would be able to provide essential monitoring and enhancement of existing wild stocks. Development of adfluvial stocks in tributaries, through this project, would contribute to the fishery in Lake Roosevelt as well as provide for subsistence and cultural fishing opportunities for tribal members. With healthy populations in the tributaries, hatchery egg-takes, would be a source of sustained native fish production.  Surveying of stream habitat and habitat improvements will allow increased quality and quantity.

Lake Roosevelt Subbasin Summary identifies 5 objectives that are directly related with this project (Underwood, 2000).  In the section “Existing Goals, Objectives, and Strategies”, under “Subbasin Management” the objectives and strategies are: 1) Develop self-sustaining wild populations of kokanee salmon and rainbow trout with hatchery origin fish in a minimum of five tributaries that do not presently contain native kokanee salmon or rainbow trout by 2010.  2) Manage native wild rainbow trout and wild kokanee salmon populations to provide an annual tribal subsistence and recreational harvest of …..  3) Restore a self-sustaining anadromous fish population above Grand Coulee Dam, which provides a harvestable surplus adequate to meet traditional harvest levels by 2100.  4) Provide a successful subsistence fishery for the Spokane Tribal Members with rainbow trout and kokanee salmon in three reservation lakes (Table 1).  5) Maximize rainbow trout and kokanee habitat in Spokane Tribe Reservation lakes.

Table 1.	Spokane Tribe Reservation – Area Lake Mitigation Objectives

| Species Size | Hatchery Production (lb.) (number) | Fishery Goals CPUE Avg. FL Condition (fish/hr) (in.) KFL |
| --- | --- | --- |
| Rainbow trout catchable Kokanee catchable salmon Combined | 8,000 28,000 - 1,000 8,300 29,000 | 1.0 13.5 1.0-1.1 0.8 13.5 1.0-1.1 1.0 13.5 1.0-1.1 |

The Ford fish hatchery started producing fish in 1942 and periodically stocked the lakes of the reservation until the Spokane Tribal Hatchery, which went online in 1990, began stocking the lakes.  The effects of the stocking were never monitored by either hatchery.  Local tribal members have related accounts of catching large brook trout, brown trout, and rainbow trout in McCoy, Turtle, and Benjamin Lakes.  The historical background from past reports mentions occasional fish kills which alludes to historical oxygen or temperature problems.  The Joint Stock Assessment surveyed the lakes for basic water quality, zooplankton densities and biomass, and basic fish assemblages in 1999-2000.  Primary productivity was high in all lakes surveyed although they were limited by dissolved oxygen levels combined with temperature. Additional sampling, combined with the limited historical data, would provide the necessary information to develop management plans and implement enhancement activities.  Monitoring and enhancement from this project would provide a quality fishery for Spokane Tribal Members by determining the limiting factors of each lake and implementing cost effective habitat improvement projects.  Recommendations would be implemented specific to each lake; management plans written, and expected increased angler satisfaction and use.

Equipment for lake and stream monitoring is available from related projects that will reduce the costs of this project without decreasing the benefits.  As listed in the budget summary, there will be one FTE fishery biologist and one temporary technician to assist during the field season and laboratory processing.  Included in the budget is a conservative amount for lab processing of samples.

d. Relationships to other projects

Stocking of the lakes occurs from the Spokane Tribal Hatchery.  Concerns have been expressed concerning densities of fish stocked and seeking recommendations for stocking rates so as not to exceed carrying capacity of the lakes and limiting fish growth.  Outcomes of the proposed project would identify which species are occupying the lakes and produce carrying capacity objectives for each body of water.  The hatchery, when and where artificial stocking is recommended, would then be responsible for stocking the lakes under the new recommendations.  In return, through increased tributary populations, egg-takes would be possible from native and hatchery origin stocks.

The Joint Stock Assessment (JSA) began preliminary water quality, zooplankton, and fish assemblage collection in 1999 from the inland lakes and streams within the Spokane Indian Reservation.  It is the purpose of the JSA to conduct preliminary surveys on habitat and fisheries from bodies of water within the “blocked area” above Chief Joseph and Grand Coulee Dams.  Areas of concern are identified and general recommendations made although it is not within the scope of the JSA to investigate intricate productivity processes and provide continual monitoring. This project, taking the next logical step, would be able to sustain monitoring of the inland lakes and streams and produce management plans to meet the goals of the sub-basin summary.

The Lake Roosevelt Monitoring Program (LRMP) has assisted the JSA in supplying equipment, personnel, and technical expertise in sampling the inland lakes, which would be available to this project as well.  A support staff currently exists under the LRMP, and JSA that have knowledge of primary productivity and its effects on upper trophic levels as well as biologists with past expertise in lake and reservoir management.  Field sampling equipment (electroshocker, gill nets, fluorometer, Hydrolab, zooplankton nets) as well lab equipment (scales, zooplankton splitters and microscopes, microfilm reader) currently is used and could be shared between projects. This project would be a compliment to the Lake Roosevelt Monitoring Project as they move in the direction of modeling the lake.  Contributing stocks of fish, pollutants, and nutrients would be identified in the tributaries as well as possible stocks of fish from which to collect eggs.

This project would coincide with the Habitat Improvement Project in Lake Roosevelt although focusing mainly on the tributaries of the Spokane Indian Reservation.  The Habitat Improvement Project has placed instream structures (log weirs for increased adult habitat) in Blue Creek and continues to monitor fish habitat and native rainbow stocks.  The Habitat Project is proposing to redirect its efforts towards passage improvements and may cease monitoring on Blue Creek.  The continued collection of fisheries data from these native stocks are vital to long term sustainability and estimates of contributions to the Lake Roosevelt Fishery.

The STOI Wildlife O & M combined with the Wildlife Mitigation Project is currently managing areas key to water quality enhancement, riparian habitat, and lake improvement in each of the major stream drainages (Blue Creek, McCoy Creek, Sand Creek, and Tshimikain Creek).  This project would assist in the wildlife program by improving and assessing improvements to fisheries in each major tributary or lake.  This project would provide biological trend data to monitor improvements as well as assist in habitat restoration (riparian plantings, fencing) and connectivity efforts (McCoy Creek).

The Spokane Tribe in co-ordination with EPA has recently provided additional funds to monitor water quality on the interior lakes.  Monitoring of water quality will provide this project with crucial information in developing complete management plans for each lake.  The EPA project will allow for continual monitoring of the lakes after enhancements.

e. Project history (for ongoing projects)

f. Proposal objectives, tasks and methods

Objective 1:  Monitor fish populations and habitat in selected tributaries.

Task a:  Determine long-term population trends and begin a baseline data set for future evaluations of improvements and land-use practices.

Methods:  Develop permanent stream index sites and determine fish population at each site annually.  Double-pass electrofishing will be used to sample fish in small streams as outlined by Heimbuch et. al. (1997).  Snorkeling will be used in the larger tributaries as outlined in AFS Fisheries Techniques and Keenleyside (1962).

Task b:  Install and retrieve temperature probes to document temperature profiles in target streams.

Methods:  Select permanent sites relative to stream length, tributaries, and degredated habitat to install temperature probes.  Multi-year comparison and instream comparisons will be made.

Objective 2: Assess streams within the Spokane Indian Reservation for possible development of self-sustaining wild populations of kokanee salmon and rainbow trout.

Task a:  Evaluate potential tributaries for habitat, water quality, barriers, and existing species composition.

Methods:  Rapid Bioassessment Protocols for Use in Wadeable Streams and Rivers (EPA 841-B-99-002) will be used in addition to Joint Stock Assessment data, and historical studies of stream assessment habitat and fisheries data to make recommendations of potential tributaries for introductions (i.e. temperature, gradient, instream debris, riffle/pool ratios, species composition and abundance).  Will use EPA water quality data and flows to assist in the determination of desired habitat.

Meet with Lake Roosevelt Managers and make introduction recommendations based on the information obtained.  Lake Roosevelt and its hatcheries will be responsible for stocking of native stocks while this project will monitor them through the index sites established in Objective 1.

Objective 3: Enhance aquatic habitats consistent with native self-sustaining salmonid production that provides a harvestable surplus.

Task a:  Participate on the Interdisciplinary Team

Methods:  Protect riparian buffers from logging and other land use practices; identify culverts and stream crossings that need removal or improvements; advise team on fish bearing streams.

Task b:  Identify tributaries with degredated habitat and marginal salmonid sustainability.

Methods:  By using the Rapid Bioassessment Protocols (EPA), Joint Sock Assessment data, EPA monitoring of flows and water quality, and temperature data from Objective 1, areas of degredated habitat will be identified and quantified.  Barriers will be evaluated according to Powers and Orsborn (1985), as well as effects upon native species if removal or improvement is recommended.

Task c:  Instigate enhancement activities in selected tributaries.

Methods:  Reduce sediment loading in streams and high summer temperatures through fencing easements and restoring riparian vegetation.  Remove or improve culverts or crossings that meet criteria in Task b.  Work with tribal members and adjacent stream owners to implement sound management activities.   We will coordinate with tribal, county, state, and federal organizations to develop enhancement activities.

Enhancement activities in McCoy Creek, Blue Creek, Little Tshimikain, and Tshimikain Creeks will directly benefit Spokane Tribal wildlife mitigation lands and complement their enhancement activities.

Task d:  Monitor effectiveness of enhancement activities.

Methods:  Monitoring will occur as outlined in objective 1; electrofishing, snorkeling, temperature monitoring, as well as monitoring of benthic macroinvertebrates as outlined in; Deshon 1995, Barbour et al. 1999, Fore et al 1996, and Smith and Voshell 1997.

Objective 4. Provide a successful subsistence fishery for the Spokane Tribal Members in three reservation lakes.

Task a:  Conduct a comprehensive evaluation of the lakes and determine limiting factors and processes.

Methods:  Sample water column with a Hydrolab each month for one year.  One meter intervals will be used to 6 meters and then every 3 meters to the bottom. Five meter zooplankton tows will be made with a Wisconsin net at a minimum of four times.  Secchi disk measurements will be conducted on each lake each month. Water quality will be sampled and evaluated using Standard Methods for the Examination of Water and Wastewater, 20th Edition. Sample benthic macroinvertebrate communities, aquatic macrophytes, periphyton, and phytoplankton according to techniques identified in AFS Fisheries Techniques and sampling techniques used by Lake Roosevelt Monitoring.  Phytoplankton and periphyton will be sent to Eastern Washington University for identification and enumeration.  Zooplankton, benthic macroinvertebrates, and aquatic macrophytes will be identified and quantified in Spokane Tribal fisheries laboratory.

Development of management plan for each lake, including aspects of Task b before implementation.

Task b:  Conduct an engineering/biological evaluation as to the best alternatives for improving lake habitat and implement.

Methods:  Evaluate similar systems (WDFW, IDFG, literature), analyize costs of enhancement methods.  Make recommendations and implement strategies based on funding availability.

Task c:  Monitor fish stocking and enhancement in the lakes and make further recommendations.

Methods:  Creel surveys will be conducted at derbies, and using a random stratified sampling method as described in AFS Fisheries Techniques, Malvestuto, 1983.  Bi-annual sampling of fish assemblages on 3 lakes using a boat electrofisher and one 100’ experimental gill net.  Mathews lake will be sampled using only the gill net and creel survey.  Discussion of progress with tribal natural resource managers and

The fish within the interior lakes were sampled summer 2000 through the Joint Stock Program.  Although the data has not been analyzed, overall salmonid fish condition was poor.  This project proposes sampling the lakes to develop management plans that will increase the quality of fish as well as the quantity if possible.  This process begins by sampling the lakes for one year prior to the development of a written management plan.  This objective focuses on collecting and analyzing historical data, collection of new data and the determination of the best enhancement alternatives.  A percentage of the stocked fish will be tagged to determine growth rates both before and after enhancement activities.

g. Facilities and equipment

A majority of the needed equipment is currently available from related projects.	 Equipment for sampling the inland lakes such as: Hydrolab’s, electroshocking boat, fluorometer, nets, maintenance and storage shop, Wisconsin net’s, and sampling boats are currently available from either the Joint Stock Assessment, Lake Roosevelt Monitoring, or EPA Water Quality Monitoring Programs.  Laboratory and office space are provided in the Natural Resource Department building.  Laboratory equipment, microfilm reader, zooplankton scopes and splitters, ovens, and freezers would be used in conjunction with the Lake Roosevelt Monitoring Program.  One backpack electroshocker is available from the Timber, Fish, and Wildlife Program although, due to its age and condition, a replacement should be purchased in the near future accommodating the increased use due to continual stream monitoring.  Fencing supplies such as augers, chainsaws, and stretchers would be available under the Wildlife O & M Project.

Due to the lack of available vehicles, especially during the field season, a GSA lease vehicle is needed.  Water quality samples; such as phosphorus, nitrogen, and algae, would be contracted out to laboratories with those specific capabilities and expertise. A personal computer is needed for data analysis, communication, and report writing.  This project has a relatively large repair and maintenance budget to assist the other projects with equipment maintenance without having to buy the equipment.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Barber, M.R., A.T. Scholz and K. O’Laughlin. 1988. Predicting the effect of reduced stream flow on rainbow trout, brown trout and sculpin populations in Chamokane Creek using the Instream Flow Incremental Methodology (IFIM). Upper Columbia United Tribes Fisheries Center Technical Report No. 12. Barbour, M.T., J. Gerritsen, B.D. Snyder, and J.B. Stribling. 1999. Rapid Bioassessment Protocols for Use in Wadeable Streams and Rivers: Periphyton, Benthic Macroinvertebrates and Fish, Second Edition. EPA 841-B-99-002. U.S. Environmental Protection Agency; Office of Water; Washington, D.C. Buchanan, J.P., Siegmund, B.L., Gibson, B.R. 1991. Geomorphology of Blue Creek, Stevens County, Washington. Upper Columbia United Tribes Fisheries Center, Technical Report No. 27. Buchanan, J.P., J.V. Wozniewicz, and R.H. Lambeth. 1988. Hydrogeology of the Chamokane Valley Aquifer system. Upper Columbia United Tribes Fisheries Center, Technical Report No. 20. Cairns, J., B. Lang, A.T. Scholz. 1988. Further investigations on the impact of Midnight Mine effluent on the Benthic macroinvertebrate community in Blue Creek: Trends in density and diversity of Benthic macroinvertebrate collected in pre-impact, impact and recovery zones. Upper Columbia United Tribes Fisheries Center Technical Report No. 10. Crossley, B.R., Underwood, K.D., Shields, J.P. unknown. Resident Fish Stock Status above Chief Joseph and Grand Coulee Dams. Spokane Indian Reservation. 1999 Annual Report not printed; future web address: www.efw.bpa.gov # 199700400. Deshon, J.E. 1995. Development and application of the invertebrate community index (ICI). Pages 217-243 in W.S. Davis and T.P. Simon (editors). Biological assessment and criteria: Tools for water resource planning and decision making. Lewis Publishers, Boca Raton, Florida. Fore, L.S., J.R. Karr, and R.W. Wisseman. 1996. Assessing invertebrate responses to human activities: Evaluating alternative approaches. Journal of the North American Benthological Society 15(2):212-231. Geist, D.R., T. Peone, M.R. Barber, A.T. Scholz and K. O’Laughlin. 1988. Food habit analysis of rainbow trout and brown trout in Chamokane Creek in relation to availability of preferred prey. Upper Columbia United Tribes Fisheries Center Technical Report No. 15. Heimbuch, D.G., H.T. Wilson, S.B. Weisberg, J.H. Volstad, P.F. Kazyak. 1997. Estimating Fish Abundance in Stream Surveys by Using Double-Pass Removal Sampling. Transactions of the American Fisheries Society 126:795-803. Jones, C.D. unknown. Lake Roosevelt Rainbow Trout Habitat/Passage Improvement Project. 1999 Annual Report. Project Number 90001800. future web address: http://www.efw.bpa.gov/ Keenleyside, M.H. A. 1962. Skin-diving observations of Atlantic salmon and brook trout in the Miramichi River, New Brunswick. Journal of the Fisheries Research Board of Canada 19:625-634. Lukas, M.J. 1981. Hydro-geologic study, Groundwater potential for domestic water wells on the Spokane Indian Reservation, Washington: United States Department of Health and Human Services, Public Health Service, Indian Health Service Portland Area Office. Malvestuto, S.P. 1983. Sampling the recreational fishery. Pages 397-420 in L.A. Nielsen and D.L. Johnson, editors. Fisheries Techniques. American Fisheries Society, Bethesda, Maryland Navarre, R.J. 1974. Factors affecting the status of trout populations in lower Chamokane Creek, Spokane Indian reservation, Stevens County, Washington. Special Report. Northwest Fisheries Program, Tumwater, Washington. Nielson, L.A., and K.L. Johnson, editors. 1983. Fisheries Techniques. American Fisheries Society, Bethesda, Maryland. O’Laughlin, K., M.R. Barber, and A.T. Scholz. 1988. Water chemistry analysis of Chamokane Creek, Spokane Indian Reservation. Upper Columbia United Tribes Fisheries Center, Technical Report No. 13. O’Laughlin, K., M.R. Barber, A.T. Scholz, F. Gibson, and M. Weinand. 1988 An Instream Flow (IFIM) Analysis of Benthic Macroinvertebrates in Chamokane Creek, Spokane Indian Reservation. Upper Columbia United Tribes Fisheries Center Technical Report No. 14. Powers, P.D. and J.F. Orsborn. 1985. Analysis of Barriers to Upstream Fish Migration. Project No. 82-14. Bonneville Power Administration. Portland, Oregon. Scholz, A., T. Peone, M. Barber, J. Whalen, K. O’Laughlin, J. Uehara, and D. Geist. 1988. Rainbow trout, brown trout, brook trout, mountain whitefish, piute sculpin and torrent sculpin population and production estimates for Chamokane Creek, Spokane Indian Reservation in 1986 and 1987. Upper Columbia United Tribes Fisheries Center Technical Report No. 11. Smith, E.P., and J.R. Voshell, Jr. 1997. Studies of Benthic Macroinvertebrates and Fish in Streams within EPA Region 3 for Development of Biological Indicators of Ecological Condition. Virginia Polytechnic Institute and State University, Blacksburg, VA. APHA. 1999. Standard Methods for the Examination of Water and Wastewater, 20th Ed. American Public Health Association. Washington, D.C. Uehara, J.K., T. Peone, M.R. Barber and A.T. Scholz. 1988. Growth rates of brown trout and rainbow trout in Chamokane Creek in comparison to other trout streams in the Pacific Northwest. Upper Columbia United Tribes Fisheries Center Technical Report No. 16. Underwood, K.D. 2000. Draft Lake Roosevelt Subbasin Summary. Northwest Power Planning Council. http://www.cbfwf.org/province.htm Woodward W.L. 1973. Water Resources inventory of the Spokane Indian Reservation. Woodward W.L. 1999. Report of the Water Master. October 1, 1998 to September 30, 1999, Chamokane Creek. | N N N N N N N N N N N N N N N N N N N N N N N N N |

# Section 10 of 10. Key personnel

Employment of a Fisheries Biologist II, as well as a temporary Fisheries Technician would be required to adequately fulfill the needs of this project.  The biologist would be an FTE with 2080 hours annually on the project.  The qualifications for this position would be a minimum B.S. in Fisheries Resources with work experience in stream and lake sampling.  Experience would be required in managing plan writing.  The technician would be funded for only 8-months under this project to complete work during the field season as well as assist in laboratory analysis.

# Congratulations!