RESPONSES TO ISRP COMMENTS:

YAKIMA/KLICKITAT FISHERIES PROJECT

MONITORING AND EVALUATION

PROJECT ID#199506325

June 29, 2001

Responses to ISRP General Comments and Introductory Remarks

Page 74, last paragraph:

“ISRP Advice: It is the ISRP’s advice that without these additions to the experimental design there is a

significant risk of not learning from this large-scale hatchery experiment. It is also not evident how

(a) the YKFP defines success in the natural populations and when supplementation should be stopped.  (b) For example, is there a guideline concerning what portion of the naturally spawning population can be

comprised of hatchery-produced fish? Presumably, this decision will involve assessments of population

growth rates over time and the capacity of freshwater habitats but the process is not adequately described in these proposals. The ISRP recommends that such criteria are developed and discussions between co-managers begin.   (c )Further, spring chinook in the Naches and American rivers are not being supplemented, creating the potential for a mixed stock fishery problem. How is this being addressed in harvest plans?”

Response to issue (a).  The YKFP defines success by the RASP (1992) definition of supplementation.  This definition highlights the importance of natural production of target species, and genetic and ecological conservation of target and non-target species.  Our monitoring plan is designed around the parameters identified in the RASP definition (Busack et al. 1997).

Supplementation will be stopped:

- When it is clear that we will be unable to accomplish supplementation success as defined by RASP (1992).  For example, if the adult-to-adult recruitment of fish taken for broodstock and reared in the hatchery is lower than adult-to-adult recruitment of fish spawned and reared in the river then supplementation will not succeed (broodstock mining).  Currently, the adult-to-adult recruitment is approximately five times higher for hatchery fish than it is for wild fish.

- When properly functioning habitat conditions have been restored (e.g., increased carrying capacity and productivity).  Supplementation is a potential tool that can be used to “buy time” until habitat conditions are improved to support enhanced natural production.  Habitat acquisition and restoration efforts are a fundamental part of the YKFP.  When natural production is sustainably high, then hatchery supplementation will be unnecessary.

- When the learning benefits of a supplementation research program are completed.  The YKFP was designed to provide robust conclusions that could benefit others throughout the region.  Once we stop generating useful information to the region, then some of the intensive M&E elements of the current program can be dropped.

We acknowledge that it will probably take a long time before any of these criteria are met.  However, we anticipated that a rigorous evaluation of supplementation was likely to take up to 30 years.  We feel that this long-term view of supplementation will provide the most meaningful results for the region.

Response to issue (b).  Although its importance in reducing genetic risk has always been acknowledged, limiting the number of hatchery-origin fish on the spawning grounds has always been a controversial issue in the project because of its potential to limit harvest and population growth.  Early project planning included a rule stipulating that no more than 50% of the fish on the spawning grounds could be of hatchery origin.  This was later revised to a simple statement that recognized that the proportion of hatchery-origin fish on the spawning grounds might have to be limited, but project planning has not gone beyond that point.  This issue remains a point of technical and policy discussion.  In the meantime, the political climate around the issue of limiting hatchery-origin fish on the spawning grounds has become very heated.  In recent years the state of Oregon attempted to limit the number of naturally spawning hatchery-origin fish in the Imnaha River, was sued in federal court, and lost. In the state of Washington the sentiment against “surplussing” hatchery-origin fish has become obvious in the state legislature.  During the 2001 legislative session a bill was introduced into both houses of the Washington legislature (5736 in the Senate and 1705 in the House), the purpose of which was “…to allow all returning salmon to spawn, without prejudice to their origin…”.  This legislation has not been passed as of this date, but another bill of interest has:  Engrossed Substitute House Bill 1286.  This bill reads in part: “The department shall not destroy hatchery origin salmon for the purposes of destroying viable eggs that would otherwise be useful for propagation or salmon recovery purposes, as determined by the department and Indian tribes with treaty fishing rights in a collaborative manner, for replenishing fish runs.”  Exactly how this legislation will be implemented is uncertain at this point, but its potential to constrain attempts to limit the number of hatchery-origin fish on the spawning grounds its ability is obvious.

Response to issue (c ).  This issue has been the topic of much debate and discussion between the co-managers ever since the project was conceived.  The “Yakima Fisheries Project Final Environmental Impact Statement” (FEIS), January, 1996 is probably the best source for information on how the co-managers intend to address this issue.  The FEIS (p. 2/26) states the following regarding harvest objectives and strategies:

Objectives:  Increase harvest opportunities for all fishers consistent with requirements of genetic, natural production, and experimentation objectives.

Strategies:  Use selective and/or “status-index harvest” policies to increase harvest opportunities for all fishers.

The Ecosystem Diagnosis and Treatment Planning Model (EDTPM) was used to assist in preparing the FEIS.  Under the conditions and assumptions supplied to the model, the EDTPM indicates that [YFP] natural production and harvest objectives are attainable with a terminal harvest rate of 30 percent, applied uniformly over all stocks (FEIS, p. 2/29).  The total in-basin harvest rate has not exceeded 24 percent since at least 1982.

In the future, the co-managers may also choose to utilize DNA sampling to help determine the stock composition in the in-basin mixed stock fisheries.  The co-managers are in the process of developing an adequate DNA baseline for all spring chinook stocks in the Yakima River, including the Naches and American populations.  Once complete, these DNA baselines could allow the co-managers to determine stock composition of harvested fish using very small tissue samples.

Should a serious mixed-stock fishery problem develop, the co-managers also left open the option of supplementing other populations, “Project managers are considering the implementation of supplementation for or the reintroduction of the remaining stocks in the Basin (e.g., other spring chinook, fall chinook, coho, and summer steelhead); these may be proposed as time and funds permit” (FEIS, p. 2/53).

Response to Data Management Issue, p. 76, 1st Complete Paragraph

ISRP Comment. “The scope and complexity of this, and the other YKFP projects, involves much data generation but the data management and analysis capabilities appear inadequate due to limited description of these activities. Resources should be devoted to ensuring complete, timely, useful archiving of data and data analyses including measures of variability and uncertainty to accompany quantitative results. To assess this will required more comprehensive description of procedures and resources.”

YKFP Response. Objective 2 of Project ID 198812025 (YKFP Management) states that the Yakama Nation, as the Lead Agency, will coordinate and implement a data management system for the YKFP.  The overall objective is to standardize, consolidate, centralize, and make accessible, all data that are generated by the YKFP.  Consistent with this objective, the Yakama Nation has employed three individuals with experience in data management, Yakima and Klickitat Basin fisheries resources, and development of Geographic Information Systems (GIS) maps and databases.  Work began on this objective in April of 1999.  A data management plan was drafted and submitted as a contract deliverable to the BPA in March of 2000.

To date, the data management staff have worked to design, develop, enhance, and/or maintain Microsoft Access databases in the following project areas:

- Yakima Basin Predation/Species Interaction Data

- Yakima Basin spring chinook return and Cle Elum brood collection data

- Yakima (Prosser) fall chinook, coho, and steelhead adult passage

- Cle Elum spring chinook spawning process

- Cle Elum spring chinook early rearing (egg-to-fry) and rearing (fry-to-smolt) data

- Cle Elum Brood juvenile release data

- Adult Harvest Data

- Accounting/Administrative Data

- Yakima River Juvenile Passage Data

- Yakima River adult survival and returns

- Yakima Basin Predator Avoidance Tests

- Yakima Basin steelhead kelt reconditioning project

- Klickitat River habitat survey data

In addition, the Cle Elum Supplementation and Research Facility (CESRF) aspects of these databases have been directly linked to regional databases at the Pacific States Marine Fisheries Commission (PSMFC).  All CESRF PIT and CWT release and recovery data (including recaptured adult PIT tags returning to Roza Dam) are regularly updated to the PSMFC’s regional PTAGIS and RMIS databases and are current as of this writing.

An interim web site, ykfp.intranets.com, was created and has been updated regularly with adult and juvenile dam count and survival data.  During the spring of 2001, over 100 individuals were registered and actively using this web site.  The data management team is now turning its attention to building a permanent project web site (ykfp.org) that will eventually contain significant enhancements in background material, features, and data access and retrieval from the interim web site’s offerings.  The data management team will also continue to develop new databases as required and maintain and enhance existing databases.

FY2002 TASK FOR MODELING:

| 1. | Objective: Natural Production: Develop methods of detecting indices of increasing natural production, as well as methods of detecting a realized increase in natural production, with specified statistical power. |
| --- | --- |
| 1.a | Task: Modeling: Design complementary supplementation/habitat enhancement programs for coho, spring & fall chinook & steelhead in the Yakima and Klickitat Subbasins. Hypothesis: Ecosystem Diagnosis and Treatment computer modeling accurately integrates habitat quantity, quality, and life history data to evaluate alternative enhancement strategies. Modeling can continue to be used throughout the Project to model the statistical power of reproductive success study designs, domestication study designs, treatment/control experimental designs, etc. Rationale: To design complementary supplementation/habitat enhancement programs for targeted stocks. Methods: To diagnose the fundamental environmental factors limiting natural production, and to estimate relative improvements in production attributable to alternative enhancement strategies, by using the “Ecosystem Diagnosis and Treatment” (EDT) model. Continue to model statistical power associated with proposed monitoring plans such as reproductive success, genetic risk assessment, adult sub-sampling frequency, etc. |

ISRP COMMENTS:

1a. Natural Production & Modeling:

It is not evident why indices are required when the real measure of success will be an increase in the natural population size and fish production. We also presume that this task includes EDT models and statistical models for experimental design work. Given the profile of EDT in the Yakima basin and the budget requested for this task (Section 4); the description of methods is far too vague. YKFP managers should clarify why EDT data collection and modelling is not described in more detail and/or included

under a separate proposal.

RESPONSE TO THE ISRP:

#### Elements of Modeling Effort

We agree with the ISRP that the objectives and approaches to our various modeling efforts should be described in greater detail.  An appropriate starting point is the general allocation of funds by effort.  In terms of the total proportion of the $432,790 modeling budget, effort is expended as follows:

17%	Development of statistical power analyses for various “indices of success” – e.g., the probability of detecting increases in natural smolt production and natural origin adult returns as a proportional increase over estimates for the base period (the pre-supplemented period).

17%	Technical assistance from Mobrand Biometrics, Inc. (MBI), in applying the EDT model and interpreting EDT output (consultant work).

23%	Technical assistance from the Central Washington University (CWU) Geography Dept. in “translating” Yakima Subbasin habitat data embedded in current and historical aerial photographs and maps into refined EDT input parameters (consultant work); and

42%	Salary plus supplies and equipment for two Yakama Nation (YN) biologists to work 11 of 12 months on developing initial fisheries enhancement plans for untargeted stocks and stocks currently in the feasibility stage in the Yakima and Klickitat Subbasins.  This work would entail considerable EDT modeling as well as, perhaps, the use of more narrowly focused models to estimate the nature and magnitude of enhancement actions that would be required for specified improvement in certain environmental parameters (e.g., various models of stream temperature or sediment loading).

In addition to these projects, which were included under planning (Section 4 of the proposal), another project, budgeted at $59,000, relied on modeling to estimate the power with which the parentage of fry produced in the Cle Elum spawning channel could be estimated.  In the interest of completeness, this work as well will be described below.

#### Description of Individual Modeling Elements

Statistical Power Analyses for Various “Indices of Success”

Power analysis for natural production.  The most effective power analysis would likely be in the form of a trend analysis in which an appropriate procedure is used to regress number of naturally produced fish (Y) on the generation of supplementation (X), the model being of the simple form

Y = B(0) + B(1)*X

wherein B(1) represents the trend in natural production and B(0) is an "intercept" value.  This could be done on both adult and smolt recruits.

Using spring Chinook as an example, the number (according to brood year) would be regressed on the supplemented generation with the response and predictor variables indicated below:

| Brood |  | Number of Naturally Produced Spring Chinook |  |  |  |  |  | Generation |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Year |  | Y( Smolt Outmigrants in Year) |  |  | Y( Adults Returns in "Year"*) |  |  | X |
| 1997 |  | Smolt in | 1999 |  | Adults in | 2001 |  | 1 |
| 1998 |  | Smolt in | 2000 |  | Adults in | 2002 |  | 1 |
| 1999 |  | Smolt in | 2001 |  | Adults in | 2003 |  | 1 |
| 2000 |  | Smolt in | 2002 |  | Adults in | 2004 |  | 1 |
| 2001 |  | Smolt in | 2003 |  | Adults in | 2005 |  | 2 |
| 2002 |  | Smolt in | 2004 |  | Adults in | 2006 |  | 2 |
| 2003 |  | Smolt in | 2005 |  | Adults in | 2007 |  | 2 |
| 2004 |  | Smolt in | 2006 |  | Adults in | 2008 |  | 2 |
| 2005 |  | Smolt in | 2007 |  | Adults in | 2009 |  | 3 |
| 2006 |  | Smolt in | 2008 |  | Adults in | 2010 |  | 3 |
| 2007 |  | Smolt in | 2009 |  | Adults in | 2011 |  | 3 |
| 2008 |  | Smolt in | 2010 |  | Adults in | 2012 |  | 3 |
| 2009 |  | Smolt in | 2011 |  | Adults in | 2013 |  | 4 |
| 2010 |  | Smolt in | 2012 |  | Adults in | 2014 |  | 4 |
| 2011 |  | Smolt in | 2013 |  | Adults in | 2015 |  | 4 |
| 2012 |  | Smolt in | 2014 |  | Adults in | 2016 |  | 4 |
| 2013 |  | Smolt in | 2015 |  | Adults in | 2017 |  | 5 |
| 2014 |  | Smolt in | 2016 |  | Adults in | 2018 |  | 5 |
| 2015 |  | Smolt in | 2017 |  | Adults in | 2019 |  | 5 |
| 2016 |  | Smolt in | 2018 |  | Adults in | 2020 |  | 5 |
| * "Year" z numbers (Y) = age 3 (jacks) from year z -1 + age 4 from year z + … |  |  |  |  |  |  |  |  |

The generation 0 (broodstock for generation 1) data is not included in the regression because there is expected to be a drop in natural production from generation 0 to generation 1 because of part generation 0's natural production being taken as hatchery broodstock.  While it might be possible to include generation 0 for adults by using adults allowed to escape as natural spawners, there still would not be an expected increase in generation 1 natural recruits;  another procedure of including Generation 0 fish in the analysis is discussed under statistical testing and power analysis.

The use of the generation indicator is somewhat artificial because there will be generational mixing of parental broodstock.  In the third year of generation "1" there may be some parental contribution from the first year of generation 1 precocial males, and the fourth year may have parental contribution from generation 1's first year jacks and second year precocials.  The overlapping would be greater as the generations increased.  However, the use of distinct generation numbers, even if they are somewhat artificial, permits an evaluation of the same value of the predictor variable over four years of in-river and ocean conditions that may affect production;  this gives more of an average effect assessment that would tend to reduce effect on the trend fit of year-to-year-changes that are unrelated to supplementation.

Fitting techniques for natural production trends.  The statistical methods of fitting the predictor variables may differ depending on whether the response variable is natural smolt or adult production.

In the case of smolt production, weighted least squares may  be used to estimate the prediction equation parameters.  The smolt passage number used as a response variable is itself an estimate.   The passage number is derived by expanding Prosser smolt count, which is a variable, by the estimated canal-entrainment rate, canal survival, and sampling rate, which are also all variables.  The resulting expanded count is a variable with an estimable variance.  This variance, estimated separately for each year, differs over years.  One assumption behind unweighted least squares analysis is that the variability is constant over all values of the predictor variable.  With the estimated passage number having different within-year variances over years, this assumption fails.  The failure of this assumption is best dealt with by using the estimated within-year variance of the passage number as a weight in weighted least squares regression.

For adult passage, the numbers, at least for spring Chinook at Roza Dam, represent total enumerations and are not estimates.  No weighting by within-year variance estimates will be necessary.  However, adult survival to Roza is still a chance event and is subject to variability.  The probability of survival to adulthood is very small, and counts under these conditions would tend to have a Poisson distribution for which the variability is lower when counts are expected to be lower and higher when counts are expected to be higher.  Generalized Linear Modeling techniques exist that permits the fitting of the linear model under conditions when the variance is proportional to expected return (Poison-like distribution) or the standard deviation is proportional to the expected return (log-normal-like distribution).

Testing and power analysis of natural production trends.  The underlying hypothesis that should be tested is whether the trend in natural production is increasing over time, the underlying hypotheses being

Ho:	B(1) = 0

Ha:	B(1) > 0

The one-sided test which would likely be used is of the form:

If estimated slope [b(1)] > 0 + t(,df)*SE[b(1)],

then conclude B(1) > 1

t being the one-sided t-test criterion value associated with the specified significance-level probability ()and the degrees of freedom (df) associated with standard error of the estimate(SE).  (NOTE:  lower case letters, b, are estimates, and upper case letters, B, are parameter values.)

The power analysis can be based on a generation-time-to-doubling scenario for natural production.  If the population doubles every z generations, then B(1) = 2/z, and the power associated with concluding that B(1) > 1 when B(1) = 2/z can be assessed; e.g., if the population is expected to double every four generations, then B(1) = 2/4 = 0.5 and the power can be estimated.  The power should be assessed for different generation-times-to-doubling scenarios, z = 1, 2, 3, 4,…

In the case of adults, a preliminary power analysis can be performed by assessing the variance of the natural spawners permitted to escape to the spawning grounds among the first four years of broodstock analysis (generation 0).  This variance can be used in an initial estimation of the standard error over five generations of evaluation.

In generation 1, the number of natural recruit adults should be equal to the number of generation 0 spawners allowed to escape to the spawning grounds if there were no factors expected to increase or decrease production.  If this is the case, a test can be conducted for the generation x = 1 trend estimate of production which would be

Generation Production = b(0) + b(1)*1

This trend estimate could be compared to the mean of generation 0 escapees.  When only generation 1 data are available, this is simply a comparison of the mean of generation 1 natural returns to the mean of generation 0 escapement to spawning grounds.  In this case, a more powerful test would be a matched pair test (mean of 2001 versus 1997, 2002 versus 1998, 2003 versus 1999, and 2004 versus 2000 natural production).

No such comparison can be made for spring-Chinook smolt production because, with the exception of 1998 (the last year of non-supplemented smolts),  there is no information on the proportion of the natural outmigrants that are of upper Yakima origin.

Regarding the trend analysis of spring Chinook smolt, for non-upper-Yakima smolt another test should be made;

Ho:	B(1) = 0

Ha:	B(1) < 0

a test being whether there is evidence of a reduction in natural production in non-Yakima stock associated with supplementation of the Yakima stock.  If such a reduction occurred, then corrective measures should be taken.  The sooner that such a drop can be detected, the better, so the  value in this test should probably be lower than with tests associated with upper-Yakima increase.  A higher Type 1 error probability () has a higher power associated with it(a lower Type 2 error probability).

NTTOC Power Analysis.  Significant work has been done to evaluate statistical power for NTTOC (Pearsons et al. 1999, Ham and Pearsons 2000, Ham and Pearsons 2001).  Prospective and retrospective power analyses have been performed.  A brief description of how prospective power was calculated is provided below and some power statistics can be found in Tables 1 and 2.  We have used values of prospective power to refine our monitoring plan into a more powerful design.  Retrospective power was calculated using Statistica.

NTTOC Prospective power analysis.  Detectable impacts were computed for each taxon, given the baseline variation in estimates of abundance and models of other sources of variation (Ham and Pearsons 2000).  Testing for impacts was by a one-tailed t-test of baseline abundance estimates versus abundance estimates during the impact period.  Detectable impacts computed with log-transformed abundances were converted by subtracting the transformed detectable impact from the transformed mean, taking the antilog, and expressing the result as a percentage of baseline mean abundance.  Setting  = 0.1 and  = 0.1 (power = 0.9), we computed what impacts would be detectable with increasing numbers of post-impact surveys.  The detectable impact can be computed with the following formula from Zar (1996, page 135 equation 8.23):

(1)		δ≥2sp2n tα,v+tβ(1),v

where: n = number of years to detect an impact; s2p = pooled sample variance;  = detectable impact;  = significance level; v = degrees of freedom, df = 2(n - 1);  = probability of a Type II error (power to detect an impact equal to  is 1-); t,v = value from a one-tailed t table with probability  and v df; t(1),v = value from a one-tailed t table with probability  and v df.  The single value of n in Equation 1 assumes equal numbers of baseline and post-impact surveys.  Since we are interested in the number of surveys required following the management action, it is necessary to rearrange equation 8.21 in Zar (1996) to compute the value of n to use in equation 1 as follows:

(2)		n=2n1n2n1+n2

where: 	n = number of years to detect an impact calculated in equation 1 above; n1 = number of baseline surveys completed before fish stocking begins; n2 = number of post-impact surveys.  Equation 2 corrects for the reduction in efficiency that is associated with unequal sample sizes in the baseline and potential impact periods.  Equations 1 and 2 were used to plot detectable impact over a number of surveys following the onset of an impact.  The plotted power relationships were compared among taxa to illustrate how temporal variation and the number of samples influence detectable impact.  To limit environmental effects unrelated to supplementation, a limit of five annual surveys was set.

Table 1. Containment objectives for NTTOC and impacts (after flow models have been applied) that can be detected within 5 years at 90% power based on monitoring prescription baseline surveys (Pearsons et al. 1999 BPA report DOE/BP-64878-5 and Pearsons et al. 1998 BPA report BOE/BP 64878-6).

| NTTOC | Containment Objective, % | Power = 90% |
| --- | --- | --- |
| Bull trout | 0 | 0 |
| Cutthroat trout | 0 | 0 |
| Pacific lamprey | 0 | 89 |
| Steelhead | 0 | 19 |
| Fall chinook salmon | 5 | 14 |
| Leopard dace | 5 | 65 |
| Mountain sucker | 5 | 21 |
| Sand roller | 5 | 100 |
| Rainbow trout – mainstem | 10 | 19 |
| Spring chinook salmon | 10 | 55 |
| Mountain whitefish | 40 | 22 |
| Rainbow trout – tributaries | 40 | 38 |
| Longnose dace | sustainable | 27 |
| Sculpin | sustainable | 26 |
| Speckled dace | sustainable | 55 |
| Suckers | sustainable | 21 |

Table 2.  Monitoring prescription baseline mean, standard deviation, number of annual surveys, post-supplementation average (n=2, 1999 and 2000 surveys) and statistical power.  Values are fish/km unless otherwise indicated

| NTTOC | Baseline Survey Mean s.d. (n) | Post-supp. Mean | Power =0.05 | Power1 =0.10 |
| --- | --- | --- | --- | --- |
| Bull trout | 0 02 (3) | 0 |  |  |
| Cutthroat trout | 0 02 (2) | 0 |  |  |
| Pacific lamprey | 427,9723 (1) | 170,330 |  |  |
| Steelhead | 147 434 (8) | 177 |  |  |
| Fall chinook salmon | 427,9723 (1) | 170,330 |  |  |
| Leopard dace | 52,0173 (1) | 46,003 |  |  |
| Mountain sucker | 186 435 (6) | 2526 |  |  |
| Sand roller | 67023 (1) | 2,865 |  |  |
| Rainbow trout- mainstem | 147 43 (8) | 177 |  |  |
| Spring chinook salmon | 158,355 75,2167 (16) | 159,330 |  |  |
| Mountain whitefish | 246 73 (7) | 3746 |  |  |
| Rainbow trout – tributaries | 292 94 (9) | 326 |  |  |
| Longnose dace | 58 208 (7) | 58 |  |  |
| Sculpins | 63 278 (7) | 33 | 35 | 51 |
| Speckled dace | 104 458 (6) | 30 | 55 | 72 |
| Suckers | 186 43 (6) | 2526 |  |  |

| 1If post-supplementation value was  mean, power was not determined. 2Spatial overlap with spring chinook salmon 3Estimate of number of fish consumed in appropriate predation index, power not calculated due to insufficient sample size | 4Rainbow trout-mainstem is the analog indicator 5All suckers is the analog indicator 6 Statistically significant at p  7Number of smolts 8Number per site, not normalized to fish/km |
| --- | --- |

Power analysis for selected demographic characteristics.  Table 3 summarizes the major demographic

variables that are being monitored for upper Yakima spring chinook and the minimal detectable differences by variable.

| Table 3. Minimum detectable differences (δ) in monitored variables based on 1-way ANOVA with α=0.05, power>0.90, standard deviation estimates based on wild baseline data from 1997-2000 return years, and sample sizes per group of 35 or 57. Assumes sexes are analyzed separately. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| N/group |  |  |  | Monitored traits |  |  |  |  |  |
|  |  |  |  | Body Weight – kg | Fork length - cm | POHP length - cm | Mean egg mass wght. - g | Mean egg weight - g | Female Reproductive Effort - proportion |
|  |  |  | sd | 0.69 | 4.24 | 3.65 | 186.1 | 0.029 | 0.032 |
| n=35 |  |  | δ | 0.28 | 1.70 | 1.46 | 75.0 | 0.012 | 0.013 |
| n=57 |  |  | δ | 0.22 | 1.33 | 1.15 | 58.5 | 0.009 | 0.010 |
|  |  | See Zar (1984) pg 171-176 for details. |  |  |  |  |  |  |  |

Initially, a 1-way ANOVA will be used to measure the effect of Origin (Hatchery or Wild).  The collections will be repeated for at least 4 years and the final analyses will be 2-way ANOVA looking at Year and Origin effects and Interactions.  We will be collecting 57 hatchery fish of each sex this year at Roza Adult Trap.  From these hatchery origin fish we will select 22 males and 22 females to place into the spawning channel.  All hatchery fish collected at Roza will be sampled for the following data: age, sex, fork and POHP length, body weight, and for females mean egg size.  We will collect total egg mass weight, reproductive effort and gamete quality data from all of the hatchery females we do not place into the channel (n=35).  Our wild sample will consist of all natural origin fish selected for broodstock (total n>500 fish at full capacity).    Minimum detectable differences between hatchery and wild fish using 1-way ANOVA are given in Table 3.  Because wild samples sizes will be several times larger than the modeled numbers above, we should actually have more power than indicated in the table.  Assuming interactions between Year and Origin are not significant, the final 2-way ANOVA will also increase the power to detect differences due to Origin effects.

##### Technical guidance from Mobrand Biometrics, Inc. (MBI),  in using the EDT model

The purpose of this subcontract is to provide for the training of YN staff in the use and interpretation of Yakima and Klickitat Subbasin EDT models.  The substance of this guidance will include but not be limited to the following:

- Hands-on instruction in the operation of the models to generate diagnostic and enhancement reports;

- Assistance with the interpretation of diagnostic reports generated by work completed in FY 2000;

- Assistance with the initial formulation of enhancement strategies implied by the diagnoses; and

- Technical assistance with the incorporation of new findings or relationships expected to occur during the course of the year.

Technical Assistance from Central Washington University (CWU) Geography Department

The purpose of this subcontract is to increase the accuracy with which aquatic habitat in the Yakima Subbasin is quantified in the EDT model.  The CWU Geography Department has recently completed a project to quantify current and historical aquatic and floodplain habitat in all of the major, naturally unconfined reaches of the Yakima Subbasin.  Their efforts have made use of recent and historical aerial photographs as well as historical USGS maps and Government Land Office surveyor’s field notes.  They have generated a GIS database that describes these reaches in their current state and as they were at various earlier periods going back to the end of the 19th century.   Many of the features they have cataloged – the area and distribution of side channels, pools, and riffles; the quantity and distribution of LWD; the condition of the riparian corridor – relate directly to EDT input parameters.  They are not, however, immediately usable as EDT input primarily because of differences of scale: relevant data must be integrated over the confluence-to-confluence reaches by which the EDT model describes the subbasin.  It is essential that this data be “translated” into EDT input parameters if the “diagnosis” produced by the model is to be truly useful in identifying priority reaches for restoration and preservation and in prescribing the kind and degree of restoration that is needed.

###### Power of Pedigree Determination for Spring Chinook Fry in Spawning Channel

We have used the Cervus paternity identification simulation program (copyright by The University of Edinburgh 1998, written by Tristan Marshall) and  micro-satellite DNA data collected from the upper Yakima population to determine relative reproductive success of hatchery, wild and hybrid matings in the experimental spawning channel at Cle Elum.  For the 2000 brood, we analyzed 11 variable loci (n=94 fish) and determined that by having all (~60) of our potential male and female spawners DNA-typed, we will be able to identify paternity of individual fry with >95% power.  Using a modified version of the power analysis program developed for Hoffmann et al. (1994) we estimated that it would require sampling 1,000 fry from each of 2 replicate channel sections to estimate a 20% difference in reproductive success with >80% power and 25% difference with >90% power using ANOVA.  Replicating the study over multiple years will increase the power of the study and allow reproductive success differences smaller than 20% to be estimated.  At $50/fish for DNA typing, 2,000 fry plus 120 male and female spawners will cost $106,000 to process annually.

Salary and Provisions for YN EDT Modelers

Although the purpose of this element of the planning budget is self-evident, the nature of the modeling to be done by these individuals is not.  Therefore the following discussion will describe the basic features of the EDT model, the methods by which habitat data is being collected and incorporated into the model, and the uses to which model output will be put.

Nature of the model.  The heart of the EDT model is a production function – currently, the Beverton-Holt (BH) production function, although any alternative expression can be used – that is disaggregated in space and time.  Mousalli and Hilborn (1987) describe the disaggregation of a BH production function by life stage, and Lestelle et al. (1996) describe how this temporal disaggregation may be further disaggregated spatially – in terms of successive reaches occupied by a juvenile salmonid.  The EDT model conceptualizes the ecosystem of the salmon as a matrix in which rows represent place (successive reaches), columns represent time (successive life stages) and cells represent a particular reach at a particular time.  After the quality of relevant environmental attributes and the quantity of key habitat has been specified for all life stages in all cells, the EDT model uses “migration rules” to draw a large number of alternative “trajectories” through this spatiotemporal matrix.  Each unique trajectory is the operational definition of a distinct life history type.  The power of the EDT model lies in its ability to draw large numbers of such trajectories – in essence, to describe all biologically possible life histories – and then to re-aggregate the production function, estimating equilibrium abundance and productivity for any single trajectory, for all trajectories, or for any combination of trajectories.

Earlier versions of the EDT model – including the current Yakima and Klickitat models -- required attribute-specific estimates of survival by reach and life stage.  For example, for the environmental attribute of “sediment”, modelers had to estimate the degree to which egg-to-fry survival would be reduced from maximum values in a particular reach solely because of the impacts of sediment.  These maximum survival rates by life stage, termed “benchmarks”, were culled from the scientific literature, and represent the highest possible survival, a survival which would occur only in optimal  habitat.  Currently, the product of these individual attribute-specific survival rates and benchmark survival represents the productivity of the reach for a specific life stage, although the individual survival rates could equally well be integrated in some other way (e.g., as a geometric mean).  Modelers also were (and still are) required to estimate the amount of “key habitat” afforded by each reach for every life stage.  Key habitat is the channel type most preferred or absolutely required by a specific life stage – e.g., riffles for incubating eggs.

Again, input data for the current Yakima and Klickitat EDT models was generated in this way.  More specifically, biologists intimately familiar with a particular portion of the subbasin were presented detailed descriptions of optimal habitat by life stage, as well as all empirical habitat data available – usually including instream flow and temperature data, photographs, maps indicating number and distribution of side channels, relevant empirical estimates of target species survival or of the abundance of competitor and predator species, etc.  By this means the attribute-specific productivity and the capacity of each reach was described for each life stage.

Two parenthetical points bear mentioning at this point.  First, not all attribute-specific survival rates were generated by expert opinion in the face of known habitat requirements and available habitat data.  The impact of water temperature on prespawning adults, incubating eggs and juveniles was estimated on the basis of survival/temperature regressions published in (Cuenco1996) and an extensive water temperature database (US Bureau of Reclamation Hydromet database, as well as many continuous temperature records provided by individual YKFP biologists) .  In addition, known survival rates -- e.g., mean egg-to-fry survival for upper Yakima spring chinook, and smolts losses associated with fish bypasses at diversion dams – were directly incorporated whenever possible.  Secondly, it is significant that independent habitat ratings were remarkably consistent between raters.  Almost every reach was independently rated by more than one individual or group, and significant differences between raters were very infrequent.

Input data for the existing Yakima and Klickitat EDT models is now being revised to be consistent with the latest version of the EDT model.  The latest version of the model uses explicit equations to estimate attribute-specific survival from more fundamental and measurable environmental variables.  There are 45 of these more fundamental variables, called “Level2” attributes.  These Level 2’s (L2’s) are straightforward environmental parameters that singly and in combination affect fish survival, and consist of such measurable quantities as “degree of natural channel confinement”, “percent fines <0.85mm in substrate”, etc.  Attribute-specific survival rates  are calculated from various L2’s using explicit equations developed by Regional habitat specialists and MBI.  The method of doing so can best be illustrated by presenting a specific example.  The decrease in maximum spring chinook fry survival attributed to a lack of habitat complexity is computed as a function of five separate L2’s: gradient (the primary L2), and natural confinement, hydrological confinement, riparian function, and LWD abundance (all of which are secondary L2’s).  The Sensitivity Index (SI) describes the sensitivity of the survival of a species/life-stage to non-normative values of a given L2.  The SI is computed by:

SI = Factor * (L2/4)Exponent + Constant

For the survival impacts of habitat complexity on spring chinook fry, the Factors, Exponents and Constants for the various primary and secondary L2’s are as follows:

| Level 2 | Factor | Exponent | Constant |
| --- | --- | --- | --- |
| Gradient | .12 | 1.4 | 0 |
| Natural Confinement | .11 | 1.2 | 0 |
| Hydrological confinement | .11 | 1.2 | 0 |
| Riparian Function | .11 | 1.2 | 0 |
| Wood | .11 | 1.2 | 0 |

Finally, to compute the “hit” that spring chinook fry take as a result of sub-normative habitat complexity, the following formula is applied:

RELSURV=1−(L2=ikSIi)2.7

where RELSURV is the decimal by which the “benchmark” survival for spring chinook fry is multiplied.

Key Habitat is now also estimated somewhat differently.  The fraction of the area of a reach that comprises preferred habitat for a given species and life-stage is estimated by the following formula:

KeyHabi=i(AreaFractionHabTypei)∗(WeightHabTypei)

where KeyHab is the fraction of the reach area that is preferred habitat, AreaFractionHabType i is the fraction of the reach area composed of habitat type i, and Weight HabTypei is the weighting factor applied to habitat type i.  This weighting factor increases in proportion to the degree of preference for the specific habitat type by the life-stage and species at issue, and was again determined by Regional habitat specialists and MBI.  The habitat types are: backwater pool, beaver pond, large-cobble/boulder riffle, primary pool, small-cobble/gravel riffle, and glides/pool tail-outs.

For spring chinook fry, KeyHabitat is computed as:

.75(% area backwater pools) + .1(% area beaver ponds) + .1(% area large-cobble-boulder riffles) + .1(% area primary pools) + .1(% area small-cobble/gravel riffles) + .05(% area glides/pool tail-outs).

The YKFP believes these changes represent a significant improvement to the EDT model because they make additional elements explicit and therefore subject to test and revision, and because they impose a standardization on EDT modeling.  This standardization will facilitate interpretation and comparison of model runs from different subbasins or from different researchers in the same subbasin.  However, the YKFP also realizes that these changes place a new and heavy data-gathering burden on a small staff.  This very realization is a major reason the project proposes the funding of Central Washington University to translate the large amount of quantitative habitat data in their possession to EDT input parameters.

## How the EDT model is being used.  The EDT model is currently the major tool for the initial design of enhancement projects for specific species and stocks in the Yakima and Klickitat Subbasins.  The YKFP is quite aware that its output is not to be interpreted as a rigorous prediction of the fisheries benefits of specific enhancement actions.  EDT output is, however, considered to be very valuable in a relative sense: for evaluating the relative benefits of alternative enhancement actions and especially for discovering hidden synergism among a series of individual actions (e.g., supplementation and specific habitat restoration actions).  The EDT model is also invaluable for its ability to synthesize everything that is known about a population and its habitat in such a way as to generate crisp, testable hypotheses.  This is the essence of the EDT diagnosis: a hypothesis that a handful of specific environmental changes impacting a limited number of  reaches is primarily responsible for the decline in abundance and productivity from historical levels.  The linkage between effect and cause is explicit throughout, and therefore amenable to test and revision.  Moreover, this explicit linkage facilitates monitoring programs for enhancement actions based on the EDT diagnoses.  Critical environmental parameters (L2’s) in critical reaches in which remedial actions are taken are identified, facilitating effectiveness monitoring.  Validation monitoring – determining whether the target population responds as predicted – is also clearly defined, down to the level of the specific life stage for which the actions are presumed to be most beneficial.  It was with the preceding thoughts in mind that the current Yakima coho and fall chinook programs, and the entirety of the current Klickitat program – were developed: each generates specific information on habitat quality and quantity and/or population performance that can easily be incorporated into the EDT model and evaluated.

EDT and supplementation.  Some mention must also be made of the use of the EDT model in designing supplementation programs.  A supplementation hatchery, or a number of acclimation/release facilities for such a hatchery, is treated by the model as a sort of tributary grafted onto the watershed at the point(s) of release.  Obviously, such a “super tributary” has different properties from natural tributaries.  For instance, the EDT model incorporates provisions for setting a presumed fitness value for hatchery and naturally produced fish in nature as well as in the hatchery.  Because the EDT model is deterministic, estimating equilibrium conditions, these fitnesses are to be understood as equilibrium values, attained at some point in the future when the negative genetic impacts of hatchery rearing have been counterbalanced by natural selection acting on the supplemented population in nature.  The model also allows any proportion of returning hatchery fish to spawn naturally, any fraction of naturally-produced fish to be taken as broodstock, any number of hatchery smolts to be released (up to the limit of the estimated availability of broodstock), any value to be assigned to the smolt production rate (smolts/spawner) in the hatchery, and any mean fecundity to be assigned to hatchery females.

Although it is not particularly sophisticated in its treatment of genetic impacts on the supplemented population, the model does allow the evaluation of an infinite range of impacts at the gross level of fitness (modeled as the proportion of viable gametes of wild and hatchery fish in nature), and thus for the identification of maximum impacts consistent with various natural production objectives.

Outputs include hatchery and natural returns at equilibrium, the number of first generation hatchery fish spawning naturally and the proportion of all natural spawners they represent, the number and proportion of natural spawners comprised of NOR’s, the net change in NOR abundance, and the rate of increase (or decrease) in NOR abundance as a function of the total number of hatchery smolts released.

The supplementation features of the model are being used in a number of ways.  One is to determine the optimal location of hatchery smolt releases from the standpoint of increasing natural production.  Another is to determine optimal release size, assuming some equilibrium impact on fitness and the carrying capacity and productivity of the habitat in the vicinity of release.  Certainly another use is to determine whether any reasonable assumption about the genetic and/or ecological impacts of supplementation on a given stock is consistent with meaningful benefits – to determine in other words whether the optimal enhancement strategy ought to consist of habitat restoration and preservation exclusively.  Finally, the supplementation features of the model are being “superimposed” on alternative combinations of habitat restoration projects in an attempt to identify an optimal, synergistic combination of habitat and hatchery actions from the perspective of increasing natural production and harvest opportunity.

The Value of Using Indices of Success in Monitoring the Impacts of the YKFP on Upper Yakima Spring Chinook Production

We also agree that the use of the phrase  “indices of increasing natural production” might be considered  misleading because the definitive measure of success is indeed a statistically significant increase in the production of natural origin recruits (NOR’s) – albeit one achieved without unacceptable genetic impacts to the target stock or unacceptable ecological impacts to non-targeted stocks.  The phrase was, however, used deliberately.  It reflects our awareness that detecting any but the largest increase in run size in a stochastically noisy environment will take many years.  We propose to use “success indices” as the sensors of our adaptive management mechanism, to guide us through the years when definitive proof is lacking by providing rapid feedback on promising actions and giving early warning of mistakes.

It cannot be expected that the ISRP would be aware of the many discussions, approaches and cul-de-sacs the YKFP has been through in its attempt to design a robust test of supplementation while simultaneously increasing natural production and harvest opportunity in the Yakima (and Klickitat) Subbasins.  Suffice it to say that none of the ISRP’s comments address an issue not previously considered.  In this regard, the ISRP is strongly encouraged to read the Yakima Fisheries Project Spring Chinook Supplementation Monitoring Plan (Busack et al. 1997) if they have not already done so.  This plan demonstrates the depth of thinking behind the project, and provides reasons, perhaps not obvious to one unfamiliar with the subbasin, why certain seemingly obvious experimental alternatives were rejected.  In the present context, however, it is appropriate to cite an excerpt from this document to describe in greater detail why the YKFP cannot and should not rely solely on definitive measures of project success:

# “The YKFP as a Test of Supplementation

The YKFP has long been popularized as a project that will ‘test’ supplementation.  Accordingly, the first consideration must be the extent to which the measures in this plan actually evaluate supplementation.  What usually comes to mind when a  scientific test is spoken of is a controlled experiment.  The optimal situation for testing the effects of YKFP supplementation on harvest opportunities, natural production, genetic impacts, and ecological impacts would be one of replicated treatments, where one treatment is supplementation, and the other is no supplementation.  Unfortunately, the experimental situation offered by the YKFP supplementation project is far from this optimum.  There is no spatial replication, and there is no control.  Monitoring the unsupplemented Naches and American River stocks may provide useful correlative data, but these stocks are too different from the Upper Yakima stock in life history traits (e.g., age structure, spawning timing, juvenile migratory pattern)  and habitat to serve as controls. The unsupplemented Yakima basin spring chinook stocks are thus considered reference, not control, populations.

The actual overall experimental situation the YKFP offers is ‘pre- and post-’(PAP): an uncontrolled comparison of conditions before and after supplementation begins.  This approach is considerably less robust than the controlled experimental approach.  In a properly conducted controlled experiment, the difference in outcomes can be unambiguously  attributed to the treatments used.  In contrast, in a PAP test the researcher only knows that a change has occurred.  To attribute even a highly significant  change to supplementation convincingly, background changes in environmental conditions have to be ruled out as a possible cause.  Certainly the more changes that occur in the expected direction, the stronger is the case for supplementation being the cause.   However,  environmental change is almost impossible to rule out, especially with our limited ability to measure it and our limited knowledge of the interrelationships between environmental factors.

# Criteria for success

# Regardless of the exact experimental situation, a test requires some criteria by which success or failure is judged.  Regionally, there is likely to be much more interest in whether supplementation is a ‘success’ in the Yakima than in a detailed breakdown of the effects of supplementation.  At this point, what constitutes YKFP success has only partially been worked out for any of the four subject areas.  Natural production and harvest objectives were developed in a 1993 modeling effort, but these analyses did not include environmental stochasticity nor an analysis of the time required to reach objective levels.  MIPT has begun work on a new stochastic supplementation model (working name YAKSIM) that can be used to identify the conditions that define success and the point in time when success has been achieved (see Section 1A).  Genetic conservation objectives also have not yet been developed for the project, as there presently is no generally accepted understanding of how much genetic impact is acceptable.   At this point, provisional objectives have been established only for ecological interactions involving nontarget taxa of concern (NTTOC).    MIPT will develop explicit objectives in the other areas as the monitoring plan is refined.

# Time Required for Evaluation

A fundamental problem with testing supplementation, regardless of whether it is done by controlled experiment or by PAP comparisons, is that  many years are usually required before significant changes in population abundance can be detected.  This is so because large, environmentally-induced fluctuations in survival may obscure the true effects of any measure impacting abundance.  A good example is the evaluation of whether supplementation is increasing natural production.  MIPT concluded (see introduction to Section 1A) that even a fairly successful project will take at least nine years  before an increase in natural origin recruits attributable to supplementation will even be possible, and that an additional one to two decades would be needed before project effects could be distinguished from environmental fluctuation (see Introduction and Lichatowich and Cramer 1979).   Since  recruitment and harvest are intimately linked, it will take the same length of time to  prove that the project has increased harvest.  The situation is similar for ecological interactions; impacts to NTTOC may take some time to develop and will be confounded with environmental and anthropogenic factors.  Genetic change may be an exception.  Strong single-generation effects of domestication selection have been demonstrated (Reisenbichler and McIntyre 1977).

Because of the long time required to detect statistically significant change at key ‘success’ variables, the monitoring measures in this section emphasize short-term measures of the ‘mechanics’ of supplementation.  This is presented in detail in Section 1A.  Briefly, for change attributable to supplementation to occur, be it an increase in natural production, a displacement of a nontarget taxon, or a genetic impact due to domestication selection, there are conditions that can be monitored on a short-term basis to give an indication of the ‘trajectory’ the project is on with respect to those large scale effects.

# Prognosis for Successful Monitoring

Bear in mind that all this sobering discussion probably applies equally well to all other supplementation efforts and to enhancement projects generally.  The YKFP is no more limited in evaluation of supplementation than any other project, and in fact has two substantial advantages over other projects.  First, the stock is fairly large and stable.  This means sample sizes will be large relative to what they would be for smaller stocks.  It also means the project is likely to proceed as planned without risk of serious modification for stock rescue, such as being converted to a captive brood program.  Recently several other supplementation efforts in the region have had to change their operations in various ways in response to a precipitous decline in stock abundance.  The second major advantage of the project  is the monitoring facilities for adults and juveniles that exist in the basin.  Although we have concerns about the precision and bias of data we may obtain from them, having facilities to have concerns about is a luxury.

…

# Basic Concepts [ for Monitoring Natural Production ]

Developing a conceptual framework for natural production monitoring was one of the most challenging tasks MIPT faced in developing the monitoring plan.  Following the train of thought MIPT went through to arrive at the measures is critical to understanding the approach we have taken, and to understanding why it departs from some ideas proposed in the past.  Therefore a large part of the introduction to this section is an explanation of the four key notions concerning natural production monitoring that MIPT developed.

1.  The appropriate response variable for supplementation success in natural production is the number of Natural Origin Recruits (NOR).

This is a very important point and possibly not an obvious one.  A traditional hatchery is intended only to provide fish for harvest.  All that is required of the hatchery program is that it return harvestable adults.   In contrast, a supplementation program is intended to increase natural production.  Not only does it have to return adults, but these adults must be capable of successful reproduction in the wild.   Although many decades of salmon culture have firmly established the ability of hatcheries to return adults to the fishery or spawning grounds, the record on reproductive capability of these adults is much less complete.  Moreover, what is known suggests that adults of hatchery origin may have lower fitness on the spawning ground than their wild counterparts (e.g., Chilcote et al. 1986; Leider et al. 1990; Fleming and Gross 1992, 1993).  Thus, the success of the YKFP spring chinook program can be judged only by the return of the adult progeny of these naturally spawning hatchery fish, as diagramed below:

| Generation t: Wild spawners collected for broodstock |  | Generation t+1: The hatchery reared recruits from generation t return and spawn naturally |  | Generation t+2: The Natural Origin Recruits from generation t+1 hatchery spawners return |
| --- | --- | --- | --- | --- |

2. Detecting a statistically significant increase in Natural Origin Recruits resulting from supplementation may take  many years.

As the diagram above illustrates, it takes two generations for adults taken into the hatchery to produce NOR. What this means in practical terms in supplementing the Upper Yakima stock, which has a 4-year generation time, is that if broodstock collection  is begun in year 1, no YKFP-induced increase in NOR can occur (besides a few age-3 males) until year 9.  The actual increase in NOR depends on the survival rate of the hatchery fish, their reproductive quality (in terms of adult behavior, gamete quality, egg hatchability, etc.), and on variability in survival rates.

Variability in survival rates due to changing environmental conditions is often not appreciated in projecting production gains expected from supplementation.  Indeed, Lichatowich and Cramer (1979) demonstrated that the variability of abundance of spring chinook in the Willamette, Rogue and Umpqua Rivers was so large that it would take 20-30 years before a 50% increase in productivity could be detected with 80% probability.  Significantly,  the variability of Yakima spring chinook abundance exceeds these Oregon rivers.  It is, therefore, abundantly clear that the progress of the YKFP cannot be tracked solely at the level of number of returning adults.

MIPT has begun work on a new stochastic supplementation model (working name YAKSIM) that can be used to develop clearer expectations of ‘success’ levels for natural production and harvest. Using YAKSIM, we have demonstrated the effect of survival rate variability on NOR in Figs. 1a-b.   Fig. 1a shows the results of one run of YAKSIM simulating a population with spawner-recruit dynamics similar to the Upper Yakima stock.  The simulated stock had a generation length of four years, like the Upper Yakima stock.  Under the conditions modeled, the equilibrium number of natural origin natural spawners is about 3000.  The harvest rate was set to 20%, hatchery capacity to 1200 fish,  a relatively low level of log-normal variation in survival of 0.0001, and YKFP  broodstock rules were in place.  The NOR level drops to about 2000 in year 4, the second generation of the operation, as a result of the removal without replacement of natural spawners from the population.  This deficit is made up starting in year 9, when the wild progeny of hatchery spawners begin returning, and from that point onward the NOR level continues to increase.  The success of supplementation is clear in this example: from year 9 (the beginning of the third generation) onward, the NOR level is higher than before the project began.

Fig. 1b displays the results of a YAKSIM run using the same conditions as in Fig. 1a, but log-normal survival variation has been increased to 0.01.  The same basic pattern holds that was seen in Fig. 1a, but the variability makes the increase in NOR more difficult to see.  Detecting a statistically significant increase in NOR or a statistically significant positive trend would be unlikely over the period modeled in this example.  It is important to recognize that all the parameter values modeled are quite reasonable; the survival rate variability is in fact quite modest.  Such a pattern would not be unexpected in the YKFP spring chinook supplementation effort.  The messages from Figures 1a and b are clear: 1) an increase in NOR due to supplementation will not occur until the third generation of hatchery operations, and 2) variability in adult returns due to survival rate fluctuation may make detecting any significant positive or negative trend in NOR over a short time frame impossible.

Fig. 1a. Natural origin recruits over time in a YKFP-like supplementation program with hatchery

smolt-adult survival of 0.002 and log-normal survival rate variation of 0.0001.

Fig. 1b. Natural origin recruits over time in a YKFP-like supplementation program with hatchery smolt-adult survival of 0.002 and log-normal survival rate variation of 0.01.

3. Because of the time required to detect trends in NOR, monitoring measures should focus primarily on short term evaluation of supplementation mechanics.

It may take many years for a supplementation program to show conclusively that it has resulted in an increase in NOR, but the mechanics of supplementation must be operating correctly during those years for the increase to occur.  These supplementation mechanics can be monitored on short time scales. Monitoring them will yield critical information about supplementation that will be exportable to other projects, as well as provide information that can be used to fine tune the YKFP supplementation program.

A comprehensive mechanistic breakdown of supplementation is beyond the scope of this document.  However, the following simplified discussion will illustrate the general approach MIPT used in developing monitoring measures for natural production.

Assume there are N adult spawners that can either be left in the wild, or used as broodstock in a supplementation program.  Our hope would be that if we use them as broodstock, they will end up producing more Natural Origin Recruits than they would have if we had left them in the wild.  As was demonstrated earlier, this is a two-generation step.  Now let R represent the recruitment rate, the rate at which spawners result in adult progeny.  Assume for the moment there is no harvest.  If R = 1, for example, each spawner returns (on average) one adult progeny, so this is the replacement or break-even situation.  Spawners in different situations can be expected to have different R values, depending on 1) their rearing environment, 2) their reproductive quality and 3) the rearing environment of their progeny.  Let Rij be the recruitment rate of spawners reared in environment i and spawning in environment j, let w represent the natural environment  and h the hatchery environment.  Now we can rewrite the flow chart above with some quantification, comparing the results of leaving the N fish in the wild with taking them as broodstock:

| Scenario | Generation t Adults |  | Generation t+1 Adults |  | Generation t+2 Adults |
| --- | --- | --- | --- | --- | --- |
| Let fish spawn naturally | N |  | NRww |  | NRwwRww |
| Use fish as broodstock | N |  | NRwh |  | NRwhRhw |

Our objective would be to have more NOR production from the fish if they were taken into the hatchery than if they were left to spawn in the wild, so we would consider supplementation successful in this simple situation if:

NRwhRhw    >     NRwwRww

We can further simplify this relationship by dividing both sides by N to yield an equation that expresses supplementation success solely in terms of these recruitment rates:

RwhRhw    >     RwwRww

The key thing to notice about this relationship is that it is the product of the recruitment rates that is important, not the absolute value of the recruitment rates themselves.  Although our intent would be to maximize both Rwh and Rhw, a very high Rwh can compensate for a low Rhw, and vice versa (within reasonable biological constraints, of course).  All three recruitment rates can be broken down into  two basic factors, reproductive success of adults and survival of progeny, and these in turn can be broken down into many component rates and measures, on as fine a scale as is manageable.

| Table 4. Components of Recruitment Rates Rww, Rhw, and Rwh considered in the YKFP spring chinook monitoring plan. |  |  |
| --- | --- | --- |
| Adult Performance- Reproductive Success |  |  |
|  | Demographic Factors |  |
|  |  | Sex ratio |
|  |  | Fecundity |
|  |  | Prespawning survival |
|  |  | Maturation schedule (including precocialism rates) |
|  |  | Fertility |
|  |  | Egg-fry survival |
|  | Behavioral Factors - Spawning Efficiency |  |
|  |  | Migration and spawning timing |
|  |  | Homing |
|  |  | Redd construction (e.g. site selection/habitat utilization, nest number and depth) |
|  |  | Site selection/habitat utilization |
|  |  | Intra- and intersexual spawning behavior (e.g., competition, redd construction, mate selection) |
| Juvenile Performance- Survival |  |  |
|  | Survival Rates |  |
|  |  | Fry-smolt survival |
|  |  | Smolt-smolt survival |
|  |  | Smolt-adult survival |
|  |  | Winter migrant survival rates |
|  | Traits Related to Survival |  |
|  |  | Predation loss |
|  |  | Residualism |
|  |  | Smolt physiology |
|  |  | Smolt morphology |
|  |  | Developmental profiles |
|  |  | Behavioral profiles |

Table 4 presents the basic components of reproductive success and juvenile survival dealt with in this monitoring plan.  Note that in both cases the components are a blend of factors directly related to the recruitment rates, such as fecundity, and important but less directly related factors such as spawning behavior.   These less directly related factors are key components of the more direct ones.  Perhaps the most important thing to notice about the factors listed in the table is that there is a fairly equal balance between monitoring juveniles and adults.   In past discussions of YKFP monitoring, thought has been given  to monitoring either only juveniles or only adults.  The performance of supplementation can be evaluated in a way that allows us to fully learn from it only if both adults and juveniles are monitored.”

We hope that the foregoing discussion explains both the necessity and the wisdom of our reliance on indices of success, at least in the near future and in terms of natural production.

We would also like to summarize our approach to monitoring natural production as follows.  Two basic monitoring approaches are available to us in the near term: mechanistic and recruitment-based.  In the former approach, so long as such juvenile and adult elements of recruitment as are summarized in Table 1 are comparable between hatchery and wild fish, and so long as the trend in natural smolt production is positive (see Fig 2), we should feel reasonably secure that we are on the way to substantially increasing NOR abundance.   In this connection it must be borne in mind that we are, by means of electrophoretic or DNA microsatellite techniques, able to estimate the proportion of total smolt production at the Chandler smolt trap contributed by the upper Yakima stock.

Figure 2  positive relationship between natural spring chinook smolt production in the Yakima Subbasin and subsequent wild adult return.

Recruitment-based natural production monitoring is based on the “criterial inequality” discussed above in the excerpt from the monitoring plan:

RwhRhw    >     RwwRww

So long as the product of adult recruitment rates for hatchery fish and their naturally produced progeny is greater than the comparable product for wild fish, the project is producing more NOR’s by taking fish into the hatchery than if it had let the broodstock spawn naturally.  This might be termed “intrinsic success” as opposed to “project success”, which requires a significant absolute increase in natural production.

Bearing in mind that adult recruitment is the product of smolts/spawner and smolt-to-adult survival, we can estimate seven of the eight terms involved in the inequality: smolts/spawner and smolt-to-adult survival for wild fish in both generations; and smolts/spawner and smolt-to-adult survival for the first generation of hatchery fish, as well as smolts/spawner for the second generation of hatchery fish (the smolt production rate for hatchery fish spawning in the wild).  The latter estimate will be based on the relative performance of hatchery and wild fish in the spawning channels at Cle Elum.  The spawning channel is of course not representative of all of the spawning habitat actually in existence in the upper Yakima, but should provide at least an estimate of relative performance.  The final term of the inequality – smolt-to-adult survival for the progeny of naturally spawning hatchery fish – cannot be estimated except perhaps for crude estimates that might be based on adult volunteers to the oxbow surrounding the hatchery (the progeny of spawning channel fish can be released into this oxbow).   Nevertheless, the values which this parameter must exceed for the project to be successful can be calculated from the available terms of the inequality, and project managers can judge whether the required values are reasonable.

FY2002 TASK ORDER FOR  YAKIMA FALL CHINOOK SURVIVAL STUDY:

| 1.b | Task: Fall chinook survival study: Determine optimal locations within the lower Yakima Basin for increasing natural production of fall chinook, and to guide location of future acclimation/release sites. Hypothesis: The relative survival of PIT tagged wild juvenile fall chinook from candidate supplementation areas to the lower Yakima accurately reflects natural production potential of the candidate areas. Rationale: Determine areas in the lower Yakima where potential for increased natural production of fall chinook is greatest (future acclimation/release sites). Methods: Determine the feasibility of collecting naturally produced fall chinook juveniles to mark with PIT tags to estimate relative survival between groups. Relative productivity among reaches is indexed by relative fry-to-smolt survival. |
| --- | --- |

ISRP COMMENTS:

1b. Yakima Fall chinook survival study

The description in Section 9f (PIT of wild juveniles) does not seem consistent with statements in Section 7, task 1b. If wild fall chinooks are large enough to use PIT tags, is their survival actually indicative of reach productivity and suitability for fall chinook?  Can sufficient numbers of fry be PIT tagged to compare survivals between tag groups?  Do these investigations study the use of reaches by tagged fry? This task is not adequately described, particularly if feasibility work has been conducted.

RESPONSE TO THE ISRP:

The reviewers were correct, the methods listed in Section 9f are inconsistent with the task statement given in Section 7 (task 1b).  This inconsistency was an error on the authors’ part.  The text in Section 9f describes the intent of this project.

The YKFP is currently assessing the feasibility of using supplementation to enhance the two existing stocks of fall chinook in the Yakima sub-basin.  If the project is determined to be feasible and moves into full implementation, acclimation sites will need to be sited.  Ideally, acclimation/release sites should be located in the near vicinity of optimal spawning habitat, and within areas with optimal juvenile survival.  An on-going EDT analysis will aid in the identification of potential acclimation sites in the Yakima basin, and additional empirical data will aid in the decision making process.

This study is intended to provide a portion of that empirical data, by testing the hypothesis that the survival of subyearling chinook is equal for fish originating from three reaches in the Yakima River.  The three reaches of interest are Above Prosser, Mabton-to-Horn Rapids, and Horn Rapids-to-delta.   Previous modeling of subyearling chinook growth and survival in the lower Yakima River (Hubble 1997) suggests that juvenile survival through the lower Yakima River may be higher for the lowermost portions of the mainstem (Mabton-to-Horn and Horn-to-delta reaches), and that smolt-to-smolt survival is perhaps the major limitation on natural production in the Yakima.  Hubble (1997) hypothesized that water temperature above Prosser Dam limits juvenile chinook growth and that later emergence and slower growth limits survival of fish produced above Prosser Dam relative to subyearling chinook in the lower two reaches.  Subyearling chinook length frequency data collected in the Yakima River (1998-2000; Yakama Nation, unpublished data) within these three respective reaches indicates that significant size differences do exist between the 3 reaches, and therefore tend to support the hypothesis that temperature differences result in differing emergence and growth rates between the respective reaches.  The proposed experimental design would use PIT tagged fall chinook juveniles to estimate reach-specific survival.  PIT tagging below Prosser Dam would occur prior to large numbers of subyearling chinook passing Prosser Dam to help ensure that PIT tagged fish were produced in the reach in which they are collected.  Length frequency data (1998-2000) indicate that a significant proportion of the subyearling populations in the 2 lowermost reaches are large enough to PIT tag (minimum 60 mm fork length).  The mean weighted subyearling passage date at Prosser Dam (Chandler Juvenile Monitoring Facility; CJMF) for the years 1983-2000 was June 11th  (interquartile range June 19 - May 23).

While we acknowledge that some size bias may result from using PIT tags to estimate reach-specific survival rates for subyearling chinook, we feel that the proposed method represents the best technology and methodology available.  In 1999, we investigated the use of florescent grit marking to mark hatchery fry intended to serve as surrogates for wild fry.  However, the experimental mark proved to be not workable on the small fish.  A preliminary power analysis indicates that it will be feasible to capture, tag, and release sufficient numbers of PIT tagged subyearling chinook to make meaningful statistical comparisons between release groups (reaches).

FY2002 TASK ORDER FOR  SPRING CHINOOK PIT TAGGING AND CWT APPLICATION:

| 1.d | Task: Hatchery spring chinook juvenile marking: Estimate hatchery spring chinook smolt survival to Chandler & mainstem dams using PIT-tags, and smolt-to-adult survival (release to Yakima mouth) using CWTs. Hypothesis: H0: Survival of SNT-reared fish does not exceed survival of OCT-reared fish. Current release numbers of juvenile spring chinook assumes that OCT smolt-to-adult survival rates will be 0.2% or higher. Under these circumstances it will be possible to detect a 50% effect size with 90% probability, alpha = 10%. Rationale: To evaluate hatchery treatments in terms of relative smolt survival to Chandler, McNary and John Day using PIT tags, and relative smolt-to-adult survival (to Roza Dam) using multiple body-implanted CWT’s, and colored elastomer in multiple body locations denoting treatment replicates.. Methods: To estimate differences in smolt survival by treatment (OCT/SNT), acclimation site, and raceway, we will PIT-tag, ad-clip & CWT (snout) 40,000 parr, enough to detect survival differences at John Day with specified power (effect size=50%). 400,000 fish will be ad-clipped and CWT’ed in multiple body areas to uniquely code treatment, acclimation site, and raceway. Returning adults will be interrogated at Roza using hand-held CWT detectors to determine smolt-to-adult survival by group, and will then be released to spawn. Power for smolt-to-adult survival estimates is the same as for smolt survival. CWT’ed fish will also be recovered in spawning ground surveys (see task 1.q). Statistical analysis by ANOVA. |
| --- | --- |

ISRP COMMENTS:

1d. Spring chinook PIT tagging & CWT application

This task combines costs for Section 7.1.d1. & 7.1.d2. The initial results of the PIT tagging presented in the Basin Summary were instructive and demonstrate adequate numbers of recoveries. Recommend continuation Concerning CWT application, we understood that all hatchery production would be

CWT … but the task only refers to tagging 400,000 chinook? Is this a value left over from a previous proposal? Further, authors must also clarify the basis of the tagging cost projected. With a production of 800K juveniles, the projected tag cost per individual is much higher than in other tagging programs.

RESPONSE TO THE ISRP:

We have marked all spring chinook releases in some manner every year, so the “400,000” above is an error.  The project uses 3 mark-tags per fish (ad clip, body tag, and Visible Implant tag) on approximately 770,000 fish plus an additional 40,000 fish marked with ad clip/PIT tag/snout CWT.   This results in an overall marking cost per fish that is higher than in standard CWT studies.  The multi-tag designs are necessary in order to benignly identify all recoveries to the 18 OCT/SNT release groups, particularly at Roza Adult Trap during broodstock collection, and to measure PIT tag loss in adult returns.  The level of tagging was established in the power analyses described in Hoffman et al. (1994).

FY2002 TASK ORDER FOR ROZA PIT-TAGGING OF WILD AND HATCHERY SPRING CHINOOK :

| 1.e | Task: Roza juvenile wild/hatchery smolt PIT tagging: Capture, PIT-tag and release wild and hatchery spring chinook to estimate relative wild/hatchery smolt survival to Chandler and the McNary Dam. Hypothesis: Survival of hatchery fish is high enough to result in an increase in natural origin recruits. Rationale: Relative hatchery/wild smolt survival to Chandler and McNary is a critical mechanistic element of project evaluation. Methods: Roza Canal fish bypass will be used to capture wild and hatchery spring chinook smolts, which will be PIT-tagged and released on site. Analysis by binomial techniques. |
| --- | --- |

ISRP COMMENTS:

1e. Roza PIT tagging of W & H spring chinook

Re-state and clarify the hypothesis … as stated it is not clear how this hypothesis relates to the task. Recommend continuation

RESPONSE TO THE ISRP:

The hypothesis should be restated as a series of simple hypotheses:

H0,1: There is no difference in Roza-to-Chandler survival between SNT smolts and wild upper Yakima smolts.

H0,2: There is no difference in Roza-to-McNary survival between SNT smolts and wild upper Yakima smolts.

H0,3: There is no difference in Roza-to-Chandler survival between OCT smolts and wild upper Yakima smolts.

H0,4: There is no difference in Roza-to-McNary survival between OCT smolts and wild upper Yakima smolts.

H0,5: There is no difference in Roza-to-Chandler survival between OCT and SNT smolts.

H0,6: There is no difference in Roza-to-McNary survival between OCT and SNT smolts.

FY2002 TASK ORDER FOR  CHANDLER MONITORING:

| 1.f | Task: Wild/hatchery survival and enumeration (Chandler Juvenile Monitoring Facility):Refine operational and analytical procedures used in estimating hatchery and wild smolt passage at Chandler smolt trap. Hypothesis: A stable relationship exists between smolt entrainment and hydraulic variables at Prosser Dam, and stock-specific proportions of smolt outmigrants can accurately be estimated by electrophoretic and/or micro satellite DNA techniques. Rationale: 1.) As referenced in the Spring Chinook Monitoring Plan, (Busack et al. 1997), Chandler is an essential element of M&E for Yakima stocks. Information wholly or partly collected at Chandler includes annual smolt production and outmigration timing, egg-to-smolt and smolt-to-adult survival rates, and relative smolt survival rates (to Chandler) between hatchery treatment groups (e.g., OCT v SNT) and between hatchery groups and marked groups of wild smolts. This information is used to determine whether post-supplementation changes in production and survival rates are consistent with a population for which natural production is increasing. This data can be gathered for all anadromous salmonids within the basin and is stock-specific for spring chinook (electrophoretic mixed stock analysis). 2.) To refine smolt passage estimates (future and historical) by increasing the precision of passage estimators and correcting for any bias associated with the estimators. Methods: 1.) Chandler is operated continuously except for brief periods of canal maintenance. Species-specific relationships between canal diversion and smolt entrainment rates have been developed, and daily passage is estimated as the ratio of raw catch to entrainment (total production is the sum over the season). A subsample of smolts are bio-sampled each day and all PIT-tagged fish are interrogated as they enter the facility. Smolt–to-adult survival for wild fish is estimated as the ratio of brood year returns to brood year smolt production. Brood year returns are estimated (for example) for spring chinook as the sum of the number of jacks the year after outmigration, the number of age 4 fish two years after outmigration, and so on. Annual age composition is estimated by analyzing scales from spawning ground carcasses and adults sampled at the Roza adult trap, and total returns are estimated as the sum of Prosser counts and below-Prosser harvest. 2.) Replicated releases of PIT-tagged smolts are used to make a series of entrainment rate estimates. Logistic regression is then used to express entrainment as a function of one or more hydraulic variables (e.g., percent discharge diverted into the canal) characterizing flow conditions at Prosser Dam at the time of release. These flow/entrainment relationships will be used to estimate future smolt production, to revise historical estimates of smolt production, and to generate confidence intervals for both. |
| --- | --- |

ISRP COMMENTS:

1f. Chandler monitoring

Re-state and clarify the hypothesis … as stated it is not clear how this hypothesis relates to the task. Chandler fish sampling site is essential to the YFP, recommend continuation and refinement of smolt estimation procedures.

RESPONSE TO THE ISRP:

We listed the Task for Objective 1f. as “refine operational and analytical procedures used in estimating hatchery and wild smolt passage at Chandler smolt trap”.  There is actually no meaningful fisheries-related experimental hypothesis associated with this task.  There is, however, a justified belief that smolt production can be estimated at Chandler by describing the relationship between smolt entrainment (E) and the percent discharge diverted into Chandler Canal (PDD), and by determining the factors that control canal survival (Sc) and the true sampling rate (R )inside the trap:

Daily Passage = (Daily Catch) / (E*Sc*R)

and

SeasonalPassage=daysinseasonDailyPassage

Similarly, there is no meaningful fisheries-related experimental hypothesis related to the secondary task of determining the stock composition of smolts by time stratum by means of electrophoretic or DNA micro satellite techniques.  There may be some technological uncertainties concerning the accuracy of DNA procedures, but these uncertainties do not relate centrally to any of the goals of the YKFP.

FY2002 TASK ORDER FOR  FALL CHINOOK OPTIMAL REARING TREATMENT:

| 1.g | Task: Fall chinook optimal rearing treatment: Develop an accelerated rearing treatment to enable early out migration and increase overall smolt survival. Hypothesis: The survival of hatchery fall chinook can be increased to levels consistent with an increase in natural production. Rationale: Determine if hatchery fall chinook smolt survival can be increased by accelerated incubation and rearing. Methods: Incubate and rear control and accelerated groups at the Prosser Hatchery on river water and warmer well water, respectively. PIT-tag fish to evaluate relative survival McNary Dam; differentially pelvic-clip fish to estimate relative smolt-to-adult survival. Analysis by logistic analysis of variance. |
| --- | --- |

ISRP COMMENTS:

1g. Accelerated rearing of Fall chinook

Hypothesis is a statement of belief … re-state as a testable hypothesis. The task statement does not adequately provide an indication of the problem. Based on our briefings, the ISRP understands the need for this program but it is not evident in this task statement. However, it is not evident how this strategy would aid the restoration of naturally spawning chinook in the Yakima River. Task combines budget items Section 7.1.g1 & 7.1.g2 (PIT tagging of juveniles).

RESPONSE TO THE ISRP:

Hypothesis:  The juvenile and juvenile-to-adult survival rates of the test (thermally accelerated incubation and rearing) and control (conventional treatment) groups are equal.

Water temperatures in the lower Yakima River during the late spring are often elevated to the point that they may limit the production of Yakima River fall chinook by decreasing survival of rearing and/or migrating juveniles.  Baker et al. (1995) concluded that the upper incipient lethal level for fall chinook was between 23 and 25C.  The mean daily temperatures at Prosser Dam during the period 1988-2000 (Table 5) are likely well above the preferred temperature for fall chinook, and in some instances approach or exceed the critical thermal maxima for most salmonids.  Maximum instantaneous daily temperatures are undoubtedly higher than the mean daily maximum temperatures, and temperatures increase downstream of the Prosser Dam to the confluence.  High and fluctuating temperature profiles have been shown to increase the susceptibility of disease (Holt et al. 1975; Udey et al. 1975) predation (Coutant 1973), competition (Reeves et al. 1987), and may be physiologically stressful for salmonids (Wedemeyer 1973; Thomas et al. 1986).  Smallmouth bass are a significant predator on fall chinook below Prosser Dam (McMichael et al. 1999; Pearsons et al. 2001).  McMichael et al. (1999) and Pearsons et al. (2001) estimated that in the Yakima River, smallmouth bass consumed approximately 358,208 and 145,679 salmonids in 1998 and 1999 respectively, most of which were fall chinook.  Consumption rates of fall chinook by smallmouth bass in the lower Yakima River peaked between May 23 and June 1 in both 1998 and 1999.  Peak consumption rates correspond to the historic fall chinook migration peaks at Prosser Dam.

| Table 5. The mean and maximum daily Yakima River water temperature (degrees C) at Prosser Dam during the period 1988-1999, 1999, and 2000. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | April | May | June | July | August |
| Prosser Dam Mean 1988-1999 | 10.9 | 14.5 | 17.7 | 21.1 | 21.4 |
| Prosser Mean + 1 Standard Deviation 1988-1999 | 13.0 | 17.2 | 20.8 | 23.6 | 23.3 |
| Prosser Dam Maximum 1988-1999 | 17.6 | 22.1 | 26.6 | 26.8 | 26.0 |
| Prosser Dam Mean 1999 | 9.9 | 13.4 | 15.5 | 17.3 | 20.0 |
| Prosser Dam Maximum 1999 | 12.8 | 15.6 | 17.1 | 20.9 | 23.2 |
| Prosser Dam Mean 2000 | 11.5 | 15.2 | 18.0 | 22.7 | 22.0 |
| Prosser Dam Maximum 2000 | 13.6 | 17.9 | 22.4 | 23.9 | 23.9 |

Aquacultural techniques that accelerate the smoltification process of hatchery fish have the potential of increasing fall chinook survival later in outmigration season by limiting the exposure of juvenile fish to the latter portion of the outmigration period.  By limiting the exposure of fall chinook to the latter portion of the typical outmigration period, juveniles may be spared from the lethal temperatures in the lower river that occur during some years, and the peak smallmouth bass consumption period.  Temperature and photoperiod have been shown to be the most effective environmental conditions that are relatively easily manipulated in the hatchery environment (Muir et al. 1992; Poston 1978; Wedemeyer et al. 1980).  However, Clarke et al. (1992) suggest that the juvenile life history patterns of ocean and stream-type chinook may be under genetic control, and that artificial manipulation of photoperiod have little effect on the smoltification process of ocean-type chinook (Clarke et al. 1992; Clarke et al. 1981).  Thus, the manipulation of ambient rearing temperature is likely the most promising method of advancing the smoltification process of fall chinook juveniles.

Complete restoration of naturally spawning populations of fall chinook in the Yakima sub-basin will not likely occur until temperature profiles in the lower river are restored to a more normative condition.  Thus, the test treatment (if successful) is not a long-term solution to increase the abundance of naturally spawning fall chinook in the lower Yakima River, but rather a stopgap measure until habitat conditions in the lower river improve.  Temperature induced fall chinook mortality is largely density independent, and therefore any increase in either juvenile or juvenile-to-adult survival should increase the spawning escapement.

FY2002 TASK ORDER FOR YAKIMA COHO STOCK AND DATE OF RELEASE STUDY:

| 1.h | Task: Yakima coho stock and date of release study: Determine optimal location, date, and stock of release for Yakima coho re-introduction efforts. Hypothesis: The survival of a suitable stock of hatchery coho can be increased to levels sufficient to establish a naturalized population. Rationale: To determine the optimal date and place of release for Yakima coho re-introduction feasibility tests. Methods: A replicated factorial design is used to test for survival differences between release location (upper Yakima and Naches Subbasins) & release date (May 7 and May 31). Release date will have two replicates per drainage. Release groups will be PIT tagged to evaluate smolt survival to Chandler and McNary. Beginning in 2000, coho smolts will also be CWT’ed to monitor smolt-to-adult survival. CWTs will be recovered during broodstock collection. Statistical analysis by logistic analysis of variance. |
| --- | --- |

ISRP COMMENTS:

1h. Coho stock and date of release study

This task combines budget items Section 7.1.h1 & 7.1.h2 and is a costly project. The hypothesis suggests the study will assess “a suitable stock” of hatchery coho salmon but the rationale and methods do not address the variable stock. Clarify the present intent of this study.

RESPONSE TO THE ISRP:

The original project proposal did inadvertently omit the stock variable in the description of the project (Section 7.1.h1).  This was an error; especially given the important implications this facet of the experiment may have on the overall success of this re-introduction project.

Success of the Yakima/Klickitat Fisheries Program (YKFP) coho re-introduction program is reliant upon the use of hatchery fish to develop naturalized spawning populations.  Until recently, the project has relied entirely upon the transfer of lower Columbia River hatchery coho to produce adult coho returns in the Yakima basin.  If a viable self-sustaining population of coho is to be re-established in the Yakima River, parent stocks must possess sufficient genetic variability to allow phenotypic plasticity to respond to differing selective pressures between environments of the lower Columbia River and the Yakima River.  Returning hatchery fish must also have sufficiently high productivity and survival rates to meet replacement levels.  The project recognizes the need to ultimately eliminate the transfer of lower Columbia River hatchery transfers to the Yakima and transition to the exclusive use of returning fish as broodstock.  We expect this transition will take place in two somewhat overlapping phases.  The first step in the transition phase is to replace lower river smolt transfers with progeny from returning Yakima River coho.  During the final phase of the project broodstock collection will be limited to naturally produced individuals.  We are optimistic that the project will observe positive trends in hatchery coho survival as the program develops a localized broodstock.  The proposed experimental design intends to track survival trends for both the localized and out-of-basin stocks.  Thus, the stock variable is an important component of the experimental design.  Both juvenile (PIT tag) and juvenile-to-adult (CWT) survival comparisons will be made for each group.

FY2002 TASK ORDER FOR YAKIMA SPRING CHINOOK JUVENILE BEHAVIOR :

| 1.i | Task: Yakima spring chinook juvenile behavior: Determine differences in hatchery & wild spring chinook smolt behavior closely related to survival. Hypothesis: Analysis of relative behavior in hatchery and wild fish at release will indicate which behaviors are correlated to survival. Rationale: To quantify behavioral differences between wild, OCT & SNT smolts, and to correlate those behaviors with smolt survival. Methods: Observe (direct and video) hatchery (OCT and SNT) and wild spring chinook collected at Roza and Prosser dams in a controlled environment. Response variables will include: water column position, position to overhead cover and substrate, use of different cover types, latency to normalized behavior and feeding, time required to adopt wild behavior. Analysis by principal component analysis and ANOVA. |
| --- | --- |

ISRP COMMENTS:

1i. Spring chinook juvenile behavior

Behavioral comparison of chinook reared under OCT and SNT in the Cle Elum facility.

We strongly doubt that this hypothesis is testable or that such simply correlation exists.

For example, the migratory behavior of a smolt may differ substantially from the

behavior studied in the hatchery juveniles. We place a lower priority on this work

compared to other tasks.

RESPONSE TO THE ISRP:

The phenotypic expression of wild fish differs from that of their hatchery reared counterparts.  In salmonids, a host of investigations have reported differences in behavior, (See White, Karr, & Nohlson, 1995 for a review).  In anadromous fish, these differences in traits often correlate with a large survival advantage favoring wild fish.  It is a truism that the evolution of wild fish has resulted in the selection of a series of traits that, in the ancestral environment, confer a distinct survival advantage to indigenous fish.  It follows that traits in hatchery-reared fish that differ from wild traits offer little or no survival advantage.  Moreover, it has been relatively conclusively established that many of the traits established in the course of hatchery rearing are actually counterproductive to survival in the wild (DeVietti, 1992; Dickson & MacCrimmon, 1982; Fast, et al. 1991; Hilborn, 1992; Mullan, at al. 1992, While et al., 1995).

The YKFP supplementation program calls for a detailed monitoring program to determine whether or to what degree it is possible to increase the abundance of naturally produced fish by releasing innovatively-reared hatchery fish, and to determine if the supplementation program adversely impacts the fitness of the supplemented population.  This monitoring program has been subject of much discussion and debate, in part due to the inadequacies of all documented procedures to adequately assess fitness, or changes in fitness, in a wild population subjected to supplementation.

The monitoring effort requires measures that are legitimately tied to fitness, and juvenile behavior is thought to be one such measure.   It is also a measure of the success or failure of different rearing treatments to promote the development or expression of adaptive traits, viz., the development of morphological, physiological and behavioral characteristics in hatchery fish that are similar to or indistinguishable from wild characteristics.  The behavior study is one of four studies in the YKFP that examines a mechanism that may explain differences in population fitness, and the only one that examines fish behavior directly.

Moreover, the data simply do not support the assertion of the ISRP that... "We doubt that such simply correlation exists” ( a typo… what was probably intended was something like “we doubt such a simple correlation between rearing history and behavior exists”) ,…, “as for example, the migratory behavior of a smolt may differ substantially from the behavior studied in the hatchery juveniles.”

On the contrary, there are a host of data relevant to this issue.  These data indicate that wild fish survive in superior numbers to cultured counterparts throughout the Columbia Basin, and that there are many differences in behavior prior to migration between cultured and wild fish.  With all due respect to the ISRP, a correlation between rearing history and juvenile behavior in anadromous salmonids clearly does exist.

The ISRP has perhaps failed to recognize the importance of comparisons between wild and hatchery fish of whatever type.  Specifically, they have perhaps failed to recognize that improving a hatchery rearing treatment is impossible without comparing hatchery and wild fish of the same stock.  The OCT and SNT fish reared at the Cle Elum facility are the first generation of wild Yakima spring chinook to be subjected to a hatchery environment.  Therefore, most of any behavior differences between them and wild fish of the same developmental stage must be attributable to learning or to the distortion of natural conditions for the stimulation and refinement of instinctual patterns of behavior.  Although they were difficult to quantify, differences between OCT and SNT fish in their use of cover and their ability to survive in the presence of the Northern Pikeminnow were observed.  However, compared to wild fish, both hatchery groups were clearly and significantly inferior on both measures.  One of the goals of our cultural experimentation is to produce hatchery-reared fish that behave like wild fish in ways that increase their likelihood of survival.  Against this standard, we have clearly fallen short.  Continued study of comparative wild/hatchery behavior will be critical to developing a culture procedure that optimizes survival of hatchery-reared fish.

As mentioned previously, we have observed several behaviors in which SNT fish resemble wild fish more than OCT fish (McConnaughey et all., 2001).  We intend to determine whether these and perhaps other rearing-specific behavioral differences confer a survival advantage to SNT fish in the real world.

In summary, we believe we have a unique opportunity to begin to identify and perhaps eliminate the specific elements of the hatchery experience that result in behavior that decreases survival in the natural world.  This is one of the core objectives of the entire project.

FY2002 TASK ORDER FOR SPAWNING GROUND SURVEYS:

| 1.n | Task: Spawning ground surveys (redd counts): Monitor spatial and temporal redd distribution in the Yakima Subbasin (spring chinook, Marion Drain fall chinook, coho, Satus/Toppenish steelhead), and collect carcass data. Hypothesis: Redd counts accurately reflect potential egg deposition and age distribution from carcass recovery can be used to estimate age structure. Rationale: To describe spatial and temporal redd distribution for Yakima spring chinook, coho, fall chinook (Marion Drain), and steelhead (Satus/Toppenish ), and to collect demographic data from carcasses. Methods: Periodic foot and/or boat surveys are conducted within the geographic range for each species (increasing for Yakima coho as acclimation sites are relocated upriver and returns increase). Redds are individually marked during each survey and carcasses are sampled for marks and to collect data on egg retention, age (analysis of scale samples), sex, and length. |
| --- | --- |

ISRP COMMENTS:

1n. Spawning ground surveys

The hypothesis stated is actually an assumption of this task … is there an issue that you are testing? While the ISRP strongly supports this task, we question whether sufficient resources are assigned to this task. For example, is it adequate to only have an index of spawning activity in a stream reach when our objective is to assess supplementation and productivity of the naturally-spawning populations?

RESPONSE TO THE ISRP:

The ISRP is correct on their first point: the hypothesis as stated is simply the reason for doing spawner surveys.  There is currently no central YKFP hypothesis tested by spawner surveys directly, although the information gathered by spawner surveys is definitely relevant to a number of issues important to the YKFP.  Examples of such issues for the upper Yakima spring chinook program include:

Is the mean spawn timing of OCT or SNT different from wild spring chinook (H0: there is no difference among OCT, SNT and wild fish in mean spawn timing)?

Do fish from various acclimation sites demonstrate homing fidelity to the vicinity of their release point (H0: there is no difference between Easton, Clark Flat and Jack Creek spawners in the geographic distribution of spawning sites)?

Are egg retention rates for OCT and SNT fish higher than for wild (H0: there is no difference in egg retention rates among OCT, SNT and wild spawners)?

Is pre-spawning mortality greater among OCT or SNT fish than wild (H0: there is no difference among OCT, SNT or wild upper Yakima spring chinook in spawners/redd, where “spawners” is the number of fish passed above the trap at Roza)?,…, and so on.

These and a great many other hypotheses might become critical in the future, but there is no reason to elevate their importance now.  Spawner survey data bearing on these issues will be routinely collected as an element of basic fisheries management.  If a particular concern arises, it will be addressed explicitly.

Concern over the adequacy of the effort devoted to spawner surveys is, however, misplaced, at least for spring chinook and Toppenish/Satus steelhead spawner surveys.  These are complete surveys, covering the entire spawning area, not just index sites.  They are also multiple surveys, usually with peak counts and counts for several weeks preceding and following the peak.

FY2002 TASK ORDER FOR  NATURAL SPAWNING OBSERVATIONS:

| 1.o | Task: Natural Spawning Observations: Characterize wild spring chinook reproductive behavior (adults and precocials) to serve as a baseline for future comparisons between hatchery & wild reproductive behavior. Hypothesis: Deviations from overall baseline behavioral patterns will indicate phenotypic and genotypic impacts from supplementation. Rationale: Detailed observations will allow scientists to characterize typical wild spring chinook reproductive behavior to serve as a baseline for evaluations of hatchery fish behavior. Methods: Before returns of hatchery adults in began in 2001, field activities will focus on observation and description of naturally spawning spring chinook in the upper Yakima and Naches Rivers. Knowledge of natural variation (within-year and between-year) in behavioral repertoires and the frequency of individual behaviors provide the basis for a power analysis of future studies to detect hatchery/wild differences in reproductive behavior. The presence and behavior of precocial males associated with spawning females is also recorded. Beginning with 2001 returns and continuing for at least two cycles, first-generation hatchery adults will be observed in the natural environment. Behavior, micro-habitat preferences, spawn timing, etc. of hatchery and wild spawners will be compared in the upper Yakima River. Observations will be recorded on audiotape and underwater video recordings. |
| --- | --- |

ISRP COMMENTS:

1o. Natural spawning observations

This task has no budget assigned and indicates that the task has been deferred. Since hatchery produced adults will be returning in 2001, does this mean the project has been completed or has it been cancelled? This loss of this work could be a significant limitation to interpreting the behaviors observed in the artificial spawning channels at Cle Elum.

RESPONSE TO THE ISRP:

Project staff will make a concerted effort to get out on the river and observe and record naturally spawning chinook this year.  Our plan is to have the spawning channel setup to run by mid-late August.  That would leave the last week in August and first week in Sept. open for observing in-river natural spawning prior to the second broodstock spawning day at the hatchery.  Spawning channel fish would likely go into the channel beginning in the second-third spawning week at the hatchery.  Staff salaries were already covered during Aug.-Sept. as part of setting up and preparing the spawning channel, so no additional dollars were allocated.  We also didn’t know that there would be the very large number of spawners returning this year at the time the budget was put together.  We might have considered directing some additional staff toward this task if we had known that the likelihood of successfully finding spawning pairs was going to be so high.  In the past this has not been the case.  One year we were unable to observe a single actively spawning pair during the entire two-month period.  However, we have recorded in-river spawnings over the past 4 years, so there is an existing baseline dataset for wild origin fish. We will of course be working to expand that to include hatchery and wild fish this year.

FY2002 TASK ORDER FOR HATCHERY/WILD REPRODUCTIVE SUCCESS:

| 1.q | Task: Relative hatchery/wild reproductive success: Determine whether spawning behavioral and reproductive success of wild and hatchery-origin spring chinook are comparable, and estimate reproductive success of hatchery coho in a natural stream. Hypothesis: Spring Chinook: Ho: Wild- and hatchery-origin spring chinook adult reproductive competency are equivalent when compared in a controlled-flow spawning channel. It is assumed that the artificial spawning channel will not cause deviant reproductive behavior, and can therefore be used to assess relative hatchery/wild reproductive success for spring chinook throughout the Yakima Subbasin. Coho: Ho: Reproductive success of hatchery coho spawning in certain areas of the Yakima Subbasin is high enough to support a naturalized population. Rationale: The reproductive competence of hatchery-reared adults is a major uncertainty surrounding supplementation. This task addresses that question directly for Yakima spring chinook and coho. Hatchery- and wild-origin spring chinook will be compared in a controlled-flow spawning channel to determine whether their behavior and reproductive effectiveness differs significantly. Methods: 1) Spring chinook: DNA-typed wild and hatchery spring chinook adults and jacks collected at Roza Dam and precocial males will be tagged with individually numbered disk-tags and placed into Cle Elum spawning channel. Eleven pairs of size-matched wild- and hatchery-origin females (22 total females) will be placed in each of two 45m channel sections. A similar number of size-matched pairs of males will be introduced. In addition, five pairs of size-matched jacks will be included. Phenotypic and morphological traits will be collected and ethological characterizations of the reproductive behavior of individual fish will be made. The number of progeny produced by each male and female will be estimated by trapping post-emergent fry and identifying their parentage via DNA analysis. Reproductive efficiency will be determined for discrete WxW, HxW and HxH matings. Visual observations will be recorded on audio tape and, where possible, underwater video recordings will also be made. Statistical analysis will be by ANOVA. 2) Coho: We will identify optimal reaches and tributaries for natural coho production, and for future acclimation/release sites, by comparing existing, tributary- and reach-specific substrate composition data with coho reproductive performance under controlled conditions. Controlled matings will be conducted in a semi-natural channel not subject to extreme flow fluctuations. This channel will be sub-divided into segments with substrate composed of various proportions of fine particles. Groups of hatchery coho will be allowed to spawn in each segment. Weirs will be installed between segments in order to capture emergent fry, and mean egg-to-fry survival will be estimated for each segment. Observed egg-to-fry survival rates will be compared to expected rates for wild coho in order to assess the bias attributable to hatchery ancestry of the donor stock. Bias adjusted relationships between percent fines and egg-to-fry survival will then be applied to the existing data for potential coho spawning areas throughout the basin. Estimated egg-to-fry survival values for potential spawning areas will be incorporated into the EDT model to identify the most promising areas for coho re-introduction, and for locating future acclimation/release facilities. |
| --- | --- |

ISRP COMMENTS:

1q. Hatchery/Wild reproductive success

The development of an artificial spawning channel at Cle Elum provides an opportunity for reproductive behavioral studies, but we must be patient before concluding similarity or difference between the hatchery and wild spring chinook. As discussed above, hatchery production in Cle Elum is not representative of production in older hatchery programs.

Recommend proceeding with research on spring chinook.

Part 2 of this task involves coho salmon. The hypothesis stated for coho salmon is another assumption, how would this statement be tested and related to reproductive success? The coho work is not compatible with the statement of the task. The coho work is more related to habitat suitability for spawning and egg survival. The committee is doubtful of the merit of constructing stream reaches in the artificial channel. In natural environments, site selection may involve many more variables than substrate composition. Further, how would the effect of hatchery ancestry be isolated from the substrate effect … where is the related information on “wild” coho spawning success in these substrates? We also are doubtful that substrates of known composition can be artificially constructed and stable through the spawning period. We not support of this coho task as presently described.

RESPONSE TO THE ISRP:

Spring chinook.  The spring chinook reproductive success study occurring in the channel this year is more than a behavioral comparison of hatchery and wild spawners.  While we will be making detailed ethological observations, we will also be following the success of each spawner through to the resulting fry produced.  This will be accomplished by using micro-satellite DNA analysis to identify paternity of a subsample of fry collected daily as they emigrate from the channel.  Thus, each individual spawner’s success in terms of fry contribution will be estimated and any observed differences in behavior can be interpreted in terms of the actual reproductive output.  All of this work directly addresses the question of whether reproductive fitness of first generation hatchery and wild spawners is equal.  Using the Cervus paternity identification simulation program (copyright by The University of Edinburgh 1998, written by Tristan Marshall) and micro-satellite DNA data collected from the upper Yakima population (11 variable loci, n=94 fish) we estimated that if there were 100 potential male and female spawners and all were DNA-typed we will be able to identify paternity of individual fry with >95% power.  Using a modified version of the power analysis program developed for Hoffmann et al. (1994) we estimated that it would require sampling 1,000 fry from each of 2 replicate channel sections to estimate a 20% difference in hatchery and wild reproductive success with >80% power and 25% difference with >90% power using ANOVA (α=0.10).  Replicating over multiple years will increase the study’s power and allow reproductive success differences smaller than 20% to be estimated.  At $50/fish for DNA typing; 2,000 fry plus ~120 male and female spawners will cost $106,000 to process annually.

We acknowledge that in our channel tests over the next four years any effects of the hatchery will be the result of only a single generation of hatchery rearing.  By creating HxH and WxW control lines, as suggested by the ISRP, we could extend the comparisons to a population having experienced multiple generations of hatchery rearing.  For a discussion of the issue of study designs incorporating HxH and WxW control lines please see Possible YKFP Domestication Selection Research Designs in 3c. below.

Coho.  We acknowledge that the intent of this part of the proposal should be better described, and certain portions modified to strengthen the experimental design.  The original proposal attempted to address two separate issues.  The authors acknowledge that dividing the present proposal into two separate tasks for future submittals would help clarify the intent.  The two issues and the proposed methods to resolve these issues are clarified below.

Issue one:  Identify those areas in the Yakima sub-basin most suitable for coho spawning and egg survival.  The YKFP is currently assessing the feasibility of re-establishing coho in the Yakima sub-basin.  If the project is determined to be feasible and moves into full implementation, acclimation sites will need to be sited.  Ideally, acclimation/release sites should be located in the near vicinity of optimal spawning habitat, and within areas with optimal juvenile survival.  An on-going EDT analysis will aid in the identification of potential acclimation sites in the Yakima basin, additional empirical data will aid in the decision making process.  Activities related to this task would provide the empirical data used to refine the EDT model and aid the prioritization process of candidate areas.  The null hypothesis for this task would be Ho: Candidate areas to site permanent acclimation facilities have equal quality habitat for coho spawning and egg survival.  This study would rely on gravel samples collected from candidate areas to make inferences about the quality and quantity of available spawning habitat within each candidate area.

Issue two:  Success of the Yakima/Klickitat Fisheries Program (YKFP) coho re-introduction program is reliant upon the use of hatchery fish to develop naturalized spawning populations.  Many of the lower Columbia River coho hatcheries have been in operation since the early 1900s (including the three hatcheries that the YKFP use in re-introduction efforts in the Yakima basin).  Given the lengthy culture history of these stocks it is likely that many have been subjected to intensive domestication selection for many generations.  Domestication is usually attributed to inadvertent selective pressures associated with hatchery rearing and/or genetic drift which may result from low founding broodstock numbers or (Calaprice 1969; Cross and King 1983; Allendorf and Phelps 1980).  Fish populations which have been subjected to artificial selection may perform well in the hatchery, but poorly in the wild (Busack et al. 1997).  Domestication may have the potential to reduce the reproductive success of hatchery coho, and therefore limit the potential success of this re-introduction effort.  This project proposal is intended to address this issue.

Ideally, an experimental design to resolve this issue would utilize wild and hatchery control groups, however, this is not possible in the Yakima.  Coho salmon were extirpated from the Yakima basin in the early 1980s.  Beginning in the spring of 2000, the coho project began marking all juvenile hatchery coho that will allow identification of naturally produced juvenile and adult coho.  We propose to attempt to determine if differences exist between hatchery and “naturalized” coho, and to assess the biological significance of any differences that do exist between the two groups.  The null hypothesis for this task would be:  Ho:  Hatchery and naturalized coho have equal reproductive success.

The first year that 100% of the hatchery origin adults will be marked is 2001.  We expect this issue will take several years to resolve, and will be addressed in three somewhat different stages.  The first phase would determine if gamete quality and adult demographics for hatchery and natural origin coho are comparable.  The project proposes to begin this work in the fall of 2001 (provided sufficient numbers of naturally produced coho can be collected).   Efforts will focus on comparing gamete size and variability, fecundity, size at age, age structure of hatchery and natural origin fish collected for broodstock.  We will also estimate egg retention for each by examining carcasses collected during spawning surveys.

The second phase would determine if spawning behavior and nest site selection differences exist between hatchery and natural origin coho.  This stage is not expected to occur prior to 2003.  We propose to compare nest site micro-habitat of hatchery and natural origin female coho.  We will compare water depth, velocity, distance from cover, and substrate composition for naturally produced and hatchery origin coho placed in a controlled stream reach or artificial spawning channel.  Competition for mates (males) and for nest sites (females) will also be investigated by making ethological characterizations of the reproductive behavior for individual fish.

The third phase of this approach will determine if any differences in gamete quality or behavior translate into a performance advantage for either group.  We will accomplish this task by making controlled and replicated matings  of HXH, WXH, HXW, and HXH individuals.  The number of progeny produced by each male and female will be estimated by trapping post-emergent fry and identifying their parentage via DNA analysis.  This task will not likely begin for several years.

FY2002 TASK ORDER FOR  SCALE ANALYSIS:

| 1.s | Task: Scale analysis: Determine age and stock composition of juvenile and adult salmonid stocks and predator species in the Yakima basin. Hypothesis: H0: Supplementation activities will not change the age structure of YKFP target stocks. Naturalized coho can reliably be distinguished from hatchery coho using scale analysis. Rationale: 1. Spring chinook. To determine age and stock composition of juvenile and adult salmonid stocks in the Yakima Subbasin. Age structure of naturally produced upper Yakima spring chinook will be monitored to ensure that the age structure does not change as the result of supplementation. 2. Coho. So long as it is feasible to mark 100% of the hatchery coho, scale analysis to determine origin type will be unnecessary. During the period 2000-2003, we expect to mark 100% of all hatchery coho released in the Yakima. However, the prospects for marking all hatchery coho beyond 2003 are not known. It is therefore prudent to develop techniques using scale analysis to differentiate between hatchery and wild origin coho. 3. Yakima River Predators. Potential predator fish control projects are likely to be more feasible when most of the predatory impact is confined to several older age classes. We are collecting this information against the possibility of a need to implement a predator control program in the future. Methods: 1. Spring Chinook: We will determine age distribution by scale analysis. Genetic data needs to be analyzed on a brood year basis, and the age structure of the population is itself an important genetic characteristic. Thus, aging the broodstock scales samples collected at the time of trapping will provide a baseline and be used to augment the biochemical genetic data. 2. Coho: We will use scale analysis to determine the proportion of hatchery vs. wild smolt and adult Yakima coho production. Juvenile coho scales will be randomly collected at Chandler. Estimates of the proportion of hatchery and wild smolts will be applied to the estimated smolt out migration. Adult coho scales will be collected at the broodstock collection facilities to estimate the proportion of hatchery/wild escapement. Estimates of the proportion of hatchery and wild adults will be applied to estimated adult returns. 3. Yakima River Predators: Collect scale samples from piscivorous fishes collected while performing task 4b (See below). |
| --- | --- |

ISRP COMMENTS:

1s. Scale analysis

While monitoring age structure is essential to monitor the dynamics of a chinook salmon, the investigators must also be aware of the frequency of errors in scale aging.  The presence of large numbers of CWT could provide a good estimation of aging error.  Further, multiple aging structures should be used to verify ages and reduce errors. The committee was also uncertain why we must “ensure that the age structure does not change as the result of supplementation.” If supplementation lead to a large, more diverse, natural population; then a shift to older larger adults may be beneficial to the stock.

RESPONSE TO THE ISRP:

The two scale readers involved with aging the spring chinook scales are involved in quality control programs utilizing known age scales and a second reader confirmation.  One reader has aged 100’s of Columbia and Snake river spring chinook scales annually over the past 15 years.  There are known age hatchery spring chinook within these samples marked with CWT’s allowing verification of ages.  Beginning this year within the upper Yakima River, we will be collecting known-age scales from both hatchery and wild adults marked as juveniles that will allow us to verify age designations.  Finally, the two project scale readers exchange all aged scales and independently age them.  They then reach consensus on any differences in age designations.

From the project’s perspective, any change in the hatchery or wild population’s age structure occurring directly as a result of the project, whether toward a younger or older mean age of reproduction, has serious demographic implications.  Likely along with the change in age structure will be changes in size at age, fecundity at age, survival rates to age, etc.  These are all ultimately related to reproductive success and fitness, so to change them significantly is to alter traits affecting the animals’ fitness.  In a number of instances we have seen the mean age of maturation reduced in hatchery populations and this was our primary concern.

For predatory fish we will also investigate other calcified structures besides scales for ageing where it appears that scales are not accurately reflecting ages; particularly older age classes.

FY2002 TASK ORDER FOR SEDIMENT IMPACTS ON HABITAT:

| 1.w | Task: Sediment impacts on habitat: Monitor stream sediment loads associated with the operation of dams and other anthropogenic factors (e.g., logging, agriculture and road building) affecting streams in the Yakima Subbasin. Hypothesis: Salmon and steelhead production can be limited by anthropogenic sediment loading. Rationale: To monitor stream sediment loads associated with the operation of dams and other anthropogenic factors (e.g., logging, agriculture and road building) that can increase sediment loads in streams utilized by all salmonids in the Yakima Subbasin. Methods: Excessive sediment loads can play a critical role in egg-to-fry survival, and can depress survival and productivity of many other life stages of salmonids. Representative gravel samples will be collected from throughout an impacted reach. Each sample will be analyzed to estimate the percentage of fines or small particles present. The state TFW program guidelines on sediments will then be used to specify the impacts estimated sedimentation levels have had on salmonid egg-to-smolt survival. These impacts would be incorporated in analyses of impacts of “extrinsic” factors on natural production. |
| --- | --- |

ISRP COMMENTS:

1w. Sediment impacts on habitat

This task is poor described. The hypothesis is simply a statement of fact and not testable. It is not clear what this task involves … is it a monitoring program or just responsive to a problem? Authors must clarify before support is recommended.

RESPONSE TO THE ISRP:

This task does not address a central experimental hypothesis of the upper Yakima spring chinook supplementation program.  Rather, it is actually an element of our basic fisheries monitoring/management program, much like the spawner surveys, video-based escapement monitoring at Prosser, Roza and Cowiche Dams, and so on.

The task actually amounts to regular substrate sampling in the upper Yakima, above and below historical points of sediment loading (e.g., below Easton Dam and Lake Easton, where regular fall maintenance of the control structures at the dam calls for lake draw-down, which is sometimes accompanied by heavy rainfall and mobilization of fine sediment, which is deposited on the critical spawning areas in the Easton reach).  It provides fundamental ecological information for the refinement of our understanding of limiting factors for upper Yakima anadromous salmonids, data which is, for instance, used in the EDT model.

FY2002 TASK ORDER FOR  OUT OF BASIN HARVEST MONITORING:

| 2.a | Task: Out-of-basin harvest monitoring: Estimate group- and stock-specific harvest of hatchery and wild anadromous salmonids outside of the Yakima Subbasin. Hypothesis: H0: Supplementation will not increase out-of-basin harvest. Rationale: To develop a database to track the contribution of target stocks to out-of-basin fisheries. Methods: Coordinate with agencies responsible for harvest management (WDFW, ODFW, USFWS, CRITFIC, etc.) to estimate the harvest of target stocks. |
| --- | --- |

ISRP COMMENTS:

2a. Out-of-Basin harvest monitoring

While there are no costs associated with this task, are there information needed by investigators that they presently do not have?

RESPONSE TO THE ISRP:

The ISRP is correct.  It is difficult to obtain adequate information on out-of-basin fisheries due to the limited number of CWT recoveries from sampling programs for these fisheries.  However, it is anticipated that for the 2002 spring migration, adult PIT tag detection facilities at all ladders at McNary and Bonneville Dams will be operational.  These facilities are expected to achieve nearly 100% efficiency in adult PIT tag detection.  This will allow the YKFP to use run size proportions to estimate the catch of Yakima fish in Columbia River mainstem fisheries and then use mainstem PIT tag detection data to derive the stock composition (OCT/SNT) of the estimated Cle Elum “hatchery” portion of the mainstem catch.

FY2002 TASK ORDER FOR  in-basin harvest monitoring:

| 2.b | Task: In-basin harvest: Estimate group- and stock-specific harvest of hatchery and wild anadromous salmonids within the Yakima Subbasin. Hypothesis: H0: Supplementation will not increase harvest in the Yakima Subbasin. Rationale: To develop a database to track the contribution of target stocks to in-basin fisheries. Methods: Monitor tribal subsistence and sport fisheries on the Yakima rivers at designated locations. Fish will be interrogated for various marks. This information will be used along with other adult contribution data (i.e. broodstock, dam counts, spawner ground surveys) to determine overall project success. |
| --- | --- |

ISRP COMMENTS:

2b. In-basin harvest monitoring

An in-river program is supported but the funds allocated seem limited. Further, is the monitoring for reported catch only or is there a plan to estimate total mortality associated with fishing? The latter is recommended.

RESPONSE TO THE ISRP:

Complete and accurate harvest monitoring and reporting is mandated by a variety of laws, treaties, and fishery management agreements.  As such, it is a priority for both the Yakama Nation and the Washington Dept. of Fish and Wildlife (WDFW).  Since harvest monitoring and reporting is an important obligation of the parties, funding for total catch monitoring is often available through other sources.  YKFP harvest monitoring funding is used primarily to obtain CWT and other tag data critical to answering questions related to Cle Elum Supplementation and Research Facility (CESRF) releases.

For 2001 spring fisheries, both the WDFW and the Yakama Nation employed two technicians and one biologist to monitor and evaluate in-basin harvest in the respective sport and tribal fisheries.  Harvest monitoring consisted of on-the-water surveys to collect catch data and to record CWT presence information for adipose-clipped fish.  Survey data were expanded for time, area, and effort using standard methods to derive estimates of total in-basin harvest by fishery type (sport and tribal) and catch type (hatchery or wild denoted by adipose presence/absence).  Harvest estimates do not include any incidental mortalities (e.g., delayed mortality due to drop-offs, etc.) in these fisheries; if these data are deemed critical to future analyses, estimates from the literature will be used.  CWT data forms indicate that at least 10% of all CESRF fish harvested in the fisheries were sampled for CWT locations.

Total estimates of Yakima River in-basin harvest have been reported annually (since at least the early-to-mid 1980s) and are available through the YKFP, the parties to United States versus Oregon, the WDFW, and/or the U.S. Bureau of Indian Affairs.

FY2002 TASK ORDER FOR  DNA DATA COLLECTION AND ANALYSIS:

| 3. | Objective: Genetics: Develop methods of detecting significant pre- & post-supplementation genetic changes in targeted stocks as reflected by changes in extinction risk, within-stock genetic variability, between-stock genetic variability, and domestication. |
| --- | --- |
| 3.a | Task: DNA data collection and analysis: Augment DNA microsatellite baselines of all Yakima chinook stocks for monitoring within- and between population genetic variability. Hypothesis: Continued DNA screening of known populations within the Yakima Basin will allow detection of changes in within- and between-population genetic variability with specified precision. Rationale: Continued genetic monitoring via DNA microsatellites is needed for genetic monitoring, reproductive success monitoring, and possibly other monitoring areas as well such a domestication selection analysis. Methods: Tissues from chinook salmon will be analyzed according to protocols being refined at the WDFW Genetics Lab. Approximately 12 variable loci will be analyzed from all adult broodstock collected for Cle Elum Hatchery, from fry exiting the controlled-flow spawning channel, and from adults sampled at Roza Dam prior to being released for natural spawning. The work will be done at the WDFW Genetics Lab. We plan to do this annually at least through the first cycle of adult returns from the hatchery. This will give us a mating-by-mating measure of reproductive success, and allow very precise estimation of effective size of the population. DNA analysis has supplanted allozyme work for adult spring chinook, and may well provide a non-lethal approach for sampling juveniles at Chandler smolt collection facility. DNA use is in lace for steelhead and will be included in steelhead monitoring plans as they are developed. |

WHAT THE ISRP SAID:

3a. DNA data collection & analysis

Hypothesis is another assumption, not a hypothesis. The ISRP notes that this work activity may have to be expanded if the YKFP is adjusted to the recommends about (see notes for Box 2); i.e., sampling of pure hatchery strains and of isolated wild sub-population.  We are unable to advise on changes to budget required since the basis for the $200,000 request is not provided … what is the charge per sample and how many samples are provided for? This information should be provided. Further, the ISRP notes that this work is a major aspect of the supplementation assessment but no information has been provided about the accuracy of these analyses or the results from the initial sampling. We strongly recommend publishing the DNA information, methods to be used in estimating the genetically effective population size, and sensitivity testing of these analyses be conducted and reported. Recommend funding for analyses but reporting required before continued funding is provided … however we would expect this monitoring to continue beyond the “first full cycle of adult returns” as suggested in the text.

RESPONSE TO THE ISRP:

[From 1q above:]  ….we will also be following the success of each spawner through to the resulting fry produced.  This will be accomplished by using micro-satellite DNA analysis to identify paternity of a subsample of fry collected daily as they emigrate from the channel.  Thus, each individual spawner’s fry contribution will be estimated.  Using the Cervus paternity identification simulation program (copyright by The University of Edinburgh 1998, written by Tristan Marshall) and micro-satellite DNA data collected from the upper Yakima population (11 variable loci, n=94 fish) we estimated that by having all (~60) of our potential male and female spawners DNA-typed we will be able to identify paternity of individual fry with >95% power.  Using a modified version of the power analysis program developed for Hoffmann et al. (1994) we estimated that it would require sampling 1,000 fry from each of 2 replicate channel sections to estimate a 20% difference in reproductive success with >80% power and 25% difference with >90% power using ANOVA.  Replicating the study over multiple years will result in increased power and allow reproductive success differences smaller than 20% to be estimated.

The $200,000 requested for DNA work has three major purposes.  1) Analysis of reproductive success in spawning channel.  2) Continued DNA baselining of American, Naches, and Upper Yakima River populations for purposes of  monitoring gene flow and among stock diversity , and for mixed stock analysis of Chandler smolts (used for smolt enumeration by population),  and possible mixed stock fishery analysis of adult harvest.  3) Evaluation of among-family variation in returning adults (this is a pilot study, and may be expanded into a larger proposal in the future; all returning hatchery fish are sampled for DNA). 4) Sexing of wild fish that will be passed upstream for evaluation of sexing accuracy at Roza.  Costs are a basic $50/fish for baselining, $55 for pedigree work (complete data may be needed on more loci), and $20 for sexing.

| Sample Type | N | Cost | Total |
| --- | --- | --- | --- |
| Spawning channel adults | 124 | 55 | $6,820 |
| Spawning channel juveniles | 2000 | 55 | $110,000 |
| American River | 200 | 50 | $10,000 |
| Naches River | 200 | 50 | $10,000 |
| Upper Yakima (Cle Elum broodstock) | 280 | 50 | $14,000 |
| Chandler smolts | 600 | 50 | $30,000 |
| Returnees | 250 | 55 | $13,750 |
| wild fish to be sexed | 250 | 20 | $5,000 |
| Total |  |  | $199,570 |

FY2002 TASK ORDER FOR  STRAY RECOVERY:

| 3.b | Task: Stray recovery on Naches and American spawning grounds: Determine the extent of gene flow from the supplemented Upper Yakima stock into the Naches and American River stocks. Hypothesis: Spawning ground recovery of strays will be complete enough to support estimation of maximum levels of gene flow with specified precision using DNA microsattelite analysis. Rationale: To determine the extent of gene flow from the supplemented Upper Yakima stock into the Naches and American River stocks. Methods: Upper Yakima fish on the American and Naches spawning grounds will be counted during normal spawning ground surveys and compared to the total run to estimate the maximum rate of gene flow. DNA baselines for American River and Naches spring chinook will be developed by analysis of tissue collected during spawning surveys. DNA analysis will then be incorporated to monitor possible impacts on population diversity resulting from straying. |
| --- | --- |

ISRP COMMENTS:

3b. Stray recovery …

We understand that the American and Naches river spring chinook are genetically differentiated from the upper Yakima spring chinook … but how different are they for the DNA markers to be applied. Again, it would be useful to know more about past sampling and comparisons between populations. Tagged hatchery fish can be counted in these spawning populations but is it likely that the true “gene flow” can be estimated

using the DNA markers. The suggested budget is quite limited, how many samples are to be processed and what level of genetic difference maybe detected at this sample size?  Recommend a preliminary investigation for the suggested budget.

RESPONSE TO THE ISRP:

The wording of the text supporting task 3b) perhaps muddies what we are actually trying to do here.  The basic task is to monitor gene flow from the supplemented Upper Yakima population into the American and Naches River populations.  Through five years of sampling these populations in the late 80’s and early 90’s we know that substantial genetic differences exist between these populations, especially between Upper Yakima and the other two (see Busack and Marshall 1991).  We’re behind on DNA sampling for the American and Naches populations, having yet to collect samples of adequate size, but have collected DNA data at 17 msat loci in the Upper Yakima fish collected for broodstock in 1997 and 1998.  We have budgeted for DNA analysis of large samples from the American and Naches this year, and hope that samples of 100  fish/population will be achievable in 2001.

We will monitor measures of among- and within-population diversity, genetic distance, admixture, and gene flow over time through episodic genetic sampling of the three populations.  We will also continue to use the most up to date applications (e.g., Beerli and Felsenstein 1999). But we are concerned that the sampling  variance of any statistic we use will be so high that we think it unlikely that we can detect gene flow until it is appreciable.  Once we have DNA baselines of the American and Naches populations we can investigate this more fully.  We doubt, however, that our ability to detect small changes in diversity and genetic distance will be that much more powerful with DNA data than it is with allozymes. Our experience with geographically close but genetically quite distinct populations is that they share many alleles, and the alleles they don’t share are often at such low levels that true presence and absence is hard to be certain of (Olsen et al. 2000, Young and Shaklee 2000).

Because of our uncertainty about the power of molecular methods, initially our main gauge of gene flow will thus be observation of Upper Yakima hatchery fish on the spawning grounds.  We realize that presence of strays may not equate directly to gene flow owing to the lowered spawning success of hatchery fish (Fleming and Gross 1993).  Nevertheless we think the possibly inflated estimates from stray recoveries will provide valuable information.

FY2002 TASK ORDER FOR DOMESTICATION STUDY, UPPER YAKIMA SPRING CHINOOK:

| 3.c | Task: Yakima spring chinook domestication: develop a domestication selection study for Upper Yakima spring chinook involving HxH and WxW matings that is sufficiently powerful to detect significant effects. Hypothesis: A domestication monitoring plan can be designed and carried out that will detect domestication selection impacts at several traits of interest with specified precision. Rationale: To develop a domestication selection study for upper Yakima spring chinook that is sufficiently powerful to detect effects but also does not violate broodstock composition rules. Methods: Just prior to the time of this writing, a meeting of peer scientists with expertise in genetics and reproductive ecology was convened to begin problem definition and attempt to identify research approaches. Two major threads of thought were identified. Several scientists supported an approach that would maintain lines of pure wild and pure hatchery fish to afford the opportunity to observe and measure traits diverging under presumed domestication selection. A second dominant approach would measure comparative performance of a suite of fitness traits in a controlled population made up of hatchery- and wild-origin adults. Parentage would be tracked using DNA markers. During 2001, project scientists with collaboration from peer scientists will develop a menu of feasible domestication selection monitoring plans. The approach taken will probably involve measurement of a suite of traits in the progeny of hatchery and wild matings, focusing initially on first generation effects. Ideally these test groups will be compared in wild and hatchery environments. Size of study will be determined by power analysis and by modeling the genetic effects of modifying broodstock rules to allow hatchery fish to be used as broodstock. This work will be augmented by pre- and post-supplementation comparisons of various traits. |
| --- | --- |

ISRP COMMENTS:

3c. Domestication study

The request is for planning and design work only … unfortunately, the first generation of hatchery fish is returning in 2001.  This aspect of the supplementation experiment needed to be decided upon before now. As the ISRP has commented above, we believe there is an immediate need to establish a pure hatchery stock within the Cle Elum facility in order study domestication and contrast with the supplementation groups currently being reared in the facility.  Regrettably, the opportunity to monitor domestication from the first generation has been compromised by not initiating this program in 2001, but the Age-5 returns could be utilized next year.

RESPONSE TO THE ISRP:

The ISRP has raised an important issue, one that cannot be addressed adequately without delving into the philosophical development of the current monitoring effort, which is discussed in greater detail in the 1996 monitoring plan document (Busack 1997).

This project was designed to be a heavily monitored working supplementation project, the idea being that through monitoring we could gather vital information that could be put to use around the region.  More specifically, our directions were to “ test the assumption that new artificial production can be used to increase harvest and natural production while maintaining genetic resources” (1990 letter from NPPC to Joseph Blum, director of WDF).  When the project began, supplementation was looked upon as a promising but untested technique for increasing natural production.  Our main purpose in operating and monitoring the project was to test supplementation.  We fully realized the importance of genetic impacts, including the degree to which they may influence natural production levels, but we felt we should monitor genetic change within the context of the project operated in such a way as to increase natural production and harvest opportunity.   Now, in 2001, the issues are still the same.  Supplementation is still untested.  No unequivocally successful supplementation projects have yet been identified.

Thus, philosophical approach to genetic monitoring has not changed since early project planning.  Clearly, the most important aspect of genetic impacts of supplementation, and the most logistically difficult to monitor, is domestication selection.   Our challenge is to do this without unduly disrupting the actual supplementation effort.  Until recently we had not considered designs involving maintenance of sublines because we felt maintenance of sublines would disrupt the overall supplementation effort. We intended to use a design similar to that of Reisenbichler and McIntyre (1997), coupled with a “time capsule” approach involving cryopreserved sperm (described in more detail below), and observation of phenotypic trends.  However, because of  the project’s high visibility and operating costs, the considerable logistical difficulties involved in doing this type of research, the rapid developmental state of DNA technology, and the general recognition that we should take advantage of the wealth of scientific expertise in the region,  we held a domestication/reproductive success workshop early this year to evaluate options for research/monitoring. Scientists from NMFS, USFWS, WDFW, NWIFC (Northwest Indian Fish Commission), and CRITFC (Columbia Intertribal Fish Commission) participated.  Participants felt strongly that non-intrusive approaches (i.e., those not likely to actually influence the production output of the supplementation effort) involving hatchery –wild comparisons modeled on Reisenbichler et al. 1977 might not be powerful enough to detect a single generation of selection.  Therefore they encouraged the maintenance of a wild-only and a hatchery-only line in addition to the supplementation line.  The ISRP is recommending a hatchery-only line.  Currently scientists involved in project monitoring are evaluating these possibilities.  Below we briefly describe the full spectrum of general designs under consideration.

Three concerns about domestication selection research/monitoring have dominated our thinking to this point.  First, the necessity for directly measuring effects rather than observing trends.  There are tremendous concerns about the domesticating effects of hatcheries and still far too little research completed on it (Busack and Currens 1995, Campton 1995). We will be collecting trend information anyway as the project proceeds, but direct measurement of the effects of domestication selection will require comparison of control and treatment.  Second, as we have discussed above, the disruptiveness of  the genetic research to the overall supplementation effort.  Third, the opportunities and limitations resulting from the three pertinent aspects of Upper Yakima spring chinook life history: a) The fish mature almost entirely at 4 years of age (9.2% 3 (all male): 82.4% 4: 4.6% 5( almost all female).  b)  Precocial males (age 0 and 1+) are fairly common.  Absolute numbers are not known, but in 1998, 87% of redds had precocials in residence (up to 23 per redd). c) Juvenile migration is nearly continuous from emergence to smoltification.

Potential designs are grouped into two tables.  Table 6 considers designs not involving sublines, and Table 7 considers designs involving sublines.  There are many opportunities for combining approaches in a single monitoring plan.  For example, design 2 does not preclude any other design be carried out simultaneously.  Design 4 is an experimental approach that will almost certainly be used in comparing the lines generated in designs 5-12.

| Table 6. Potential domestication selection research approaches not involving maintenance of internal sublines. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Basic Concept | Scientific Advantages | Scientific Disadvantages | Potential for disrupting supplementation effort | Logistical considerations |
| 1 | External Control: Use Naches and American river spring chinook populations (also in Yakima basin) as controls for comparisons with the supplemented Upper Yakima population | Assuming little straying by hatchery fish, these populations should stay unaffected by the supplementation, so multi-generation effects can be detected. Approach has been used by several studies (e.g., Swain and Riddell 1990; Fleming and Gross 1992, 1993, 1994; Berejikian 1995) | Assumption has to be made that all differences between stock under supplementation and control stocks is due to supplementation. Not likely here. These are very different in life history (especially adult age structure) and ecology from Upper Yakima population | Low, except for facility usage | Requires careful monitoring of these populations and probably bringing some fish into hatchery or spawning channel for testing |
| 2 | Time Capsule: Use cryopreserved sperm to compare performance of progeny produced from contemporaneous sperm from the supplemented Upper Yakima population and sperm collected n generations in the past | Assuming sperm of enough males can be saved, could be a very powerful design for testing the cumulative effect of several generations of hatchery influence. Each female’s egg lot could be split, half fertilized by contemporaneous male and half by ancestral male. Eggs could be tested in hatchery and in spawning channel or in natural test sections. | No obvious problems | Low, except for facility usage | Requires long-term storage of milt from many males |
| 3 | Pedigree: Use total pedigree of entire population to evaluate reproductive success of all individuals as the Upper Yakima population undergoes supplementation | Theoretically possible, and seems very powerful for at least one generation. Enough msat variation exists to determine parentage of all fish, and virtually all (occasionally fish spawn below Roza dam) adults can be intercepted and pedigreed. Basic idea now being used in WDFW/NMFS Minter Cr. coho study, and WDFW Kalama R. steelhead study. | Relies on adequate numbers of all parent types. Ability to detect the effects of multiple generations of selection thus limited by persistence of fish with significantly fewer generations of hatchery ancestry in pedigree than others. Also, presence of ungenotyped precocial males will add uncertainty to pedigree, and this will grow as project proceeds. | None. | When numbers of fish are high, the cost and burden of getting this done will be enormous. In 2001 this would mean DNA-typing 20k fish. If this is coupled with other studies involving bringing selected fish into hatchery or spawning channel for study, then quick turnaround of analysis and extra holding space at Roza are required. |
| 4 | Reisenbichler: Use hxh, wxw, and possibly hxw test crosses in hatchery, natural stream sections | Powerful design in general, here would be used for looking at single generation effects at specific traits. Used by Reisenbichler and McIntyre 1977; and current studies by Reisenbichler. | So far has been applied to populations where multiple generations of domestication have taken place. Project would have to be large to insure detection of single-generation effect; no design may be powerful enough to detect differences in adult return rate. | Will require taking many hatchery returnees into hatchery to make test crosses. | May require use of the entire hatchery’s production. For maximal power will also have to find one or more controlled access stream reaches. |

| Table 7. Potential domestication selection research approaches involving maintenance of internal sublines. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Basic Concept | Scientific Advantages | Scientific Disadvantages | Potential for disrupting supplementation effort | Logistical considerations |
| 5 | HW: Complete segregation; hatchery fish spawn only in hatchery, and wild fish only in wild | Best possible situation for measuring effects of domestication through multiple generations. | Domestication effects through repeated and uninterrupted cycling through the hatchery may be illustrative, but is not of interest in supplementation projects because it does not consider the mitigating influence of natural selection. | Completely undoes intent of project; project is no longer a supplementation project. Most of other monitoring efforts would have to be redirected. | Easily done, but hatchery fish in excess of broodstock or experimental needs will have to be surplussed. |
| 6 | SW: Maintenance of pure wild line in addition to regular supplementation program | Theoretically best situation for evaluating question of interest: how much domestication is incurred in a well-run supplementation program. Can easily evaluate multiple-generation effects | This will involve sequestering a stream reach for wild-only production. The only reach identified so far (Easton-Keechelus) is not an especially productive area: the wild line may vary wildly in size or be very small relative to the supplemented line, and may in general not perform as wild fish would in the rest of the basin. Results will be muddied by fish straying across sublines, and this is unavoidable. | Depends on a number of management adaptations to this design. Sequestering this much area for the wild line is probably not an issue, but broodstock take will have to be scaled to the number of natural fish in the supplemented line | Will require complete control of upstream access to a stream reach, and assurances from BOR and irrigation districts that that reach be kept “fish-friendly”. Requires marking of all juvenile outmigrants; any not marked become part of supplemented subline. Fish will have to identified at Roza and distributed appropriately. |
| 7 | HS: Maintenance of pure hatchery line in addition to regular supplementation program | Allows comparison of how genetic change under supplementation differs from that incurred under a straight hatchery program. Can easily evaluate multigenerational effects | Tests a hypothesis that may not really be of interest. | Biggest issue will be the need to surplus H line in excess of broodstock needs. | Easiest to accomplish of all subline designs. No sequestered are needed, but will require separately marking of H fish and hatchery-origin S fish. |
| 8 | HSW: Maintenance of pure hatchery line and pure wild line in addition to regular supplementation program | Similar to designs 6 and 7, but adds value in that it shows how natural selection will reduce domestication selection | Same as design 6. Hatchery line creates no additional scientific complications except that with three treatment groups to evaluate, allocation of experimental resources will have to be considered more seriously. | Same as design 6, except that additional issue arises of disposing of returnees from the hatchery line that are in excess of broodstock or experimental needs. | Same as design 6, with additional complication of needing marking systems that identify H line, W line, and hatchery-produced S line. |
| 9 | Semi-HW: Complete segregation; hatchery fish spawn only in hatchery, and wild fish only in wild, but only for some years. Regular supplementation program in off years. | Same as design 5, but offers the advantage of comparing the two extremes to supplementation, although only across years. | Same drawbacks as design 5, but leakage caused by precocials may be a problem. Also, doing this only for some brood years lowers experimental power overall. Comparisons of the two extremes with supplementation can be done only across years | Less disruptive than 5 because regular program continues in some years. | Same as design 5 in “on” years, but added burden imposed of having to remove all returning 3 and 5-year olds in certain years to prevent gene flow between the two subprograms. |
| 10 | Semi-SW : Maintenance of pure wild line in addition to regular supplementation program, but only for some years. Regular supplementation program in off years. | Same as design 6. | No experimental design advantage over 6, but less disruptive. Same drawbacks as design 6, but leakage caused by precocials may be a problem. Also, doing this only for some brood years lowers experimental power overall. | Less disruptive than 6 because regular program continues in some years. | Same as design 6 in “on” years, but added burden imposed of having to remove all returning 3 and 5-year olds in certain years to prevent gene flow between the two subprograms. |
| 11 | Semi-HS: Maintenance of pure hatchery line in addition to regular supplementation program, but only for some years. Regular supplementation program in off years. | Same as design 7. | No experimental design advantage over 7, but less disruptive. Same drawbacks as design 7, but leakage caused by precocials may be a problem. Also, doing this only for some brood years lowers experimental power overall. | Less disruptive than 7 because regular program continues in some years | Same as design 7 in “on” years, but added burden imposed of having to remove all returning 3 and 5-year olds in certain years to prevent gene flow between the two subprograms. |
| 12 | Semi-HSW: Maintenance of pure hatchery line and pure wild line in addition to regular supplementation program, but only for some years. Regular supplementation program in off years. | Same as design 8. | No experimental design advantage over 8, but less disruptive. Same drawbacks as design 8, but leakage caused by precocials may be a problem. Also, doing this only for some brood years lowers experimental power overall. | Less disruptive than 8 because regular program continues in some years. | Same as design 8 in “on” years, but added burden imposed of having to remove all returning 3 and 5-year olds in certain years to prevent gene flow between the two subprograms. |

Some additional comments on the designs in Table 6 may be useful here.  Design 1 has been

discussed repeatedly over the years in project planning, and has always been considered weak. The two

other stocks have very different age structures and spawning timings from the Upper Yakima stock, and

as a consequence, different demographic trends.  We consider these reference populations, not control

populations (Busack et al. 1997). We consider banking of pre-supplementation germ plasm critical, both

for design 2 as we might conceive of it now, but also for future evaluations, perhaps by QTL analysis.  In

any event, we will store the material to allow design-2 analyses.  We have done a considerable amount

of work on the pedigree approach (design 3), including development of a model to evaluate ability to

correctly assign parents (Olsen et al., in press). We concluded that the pedigree approach will work well

on a whole-population basis, but costs when the run is large, and the inability to control proportions of

fish with various levels of hatchery ancestry. Design 4 is clearly the frontrunner for analysis using a

non-subline approach.  With the potential to use the entire hatchery, spawning channel, stream test areas,

and the ability to track fish through the time of adult returns, we can create a far more powerful design

than that of Reisenbichler and McIntyre (1977), and Reisenbichler’s more recent unpublished and ongoing

work.  There is the inescapable limitation of looking at only a single-generation genetic effect.  We can

look at single-generation effects repeatedly over time, but will not be able to evaluate cumulative effects

over multiple generations.

Subline designs avoid the single-generation limitation, but bring with them various technical, logistical, and policy complications.  In discussing these designs policy concerns will not be dealt with in detail.  Suffice it to say that any departures from the program will be controversial if they  result in hatchery fish surpluses or in reduced production.  From a technical perspective,  the ideal comparison for an evaluation of supplementation is an unsupplemented wild subline against a supplemented line (SW design, #6).  Direct comparisons of these two lines at fitness-related traits would demonstrate the domestication selection load imposed by the supplementation regime, and the cumulative load could be evaluated over multiple generations.

Even better than the SW design in terms of providing information on domestication would be the design including hatchery, wild, and supplemented sublines (HSW design, #8).  With this design, the domestication load imposed by supplementation could be compared not only with the no-supplementation situation, but also with the load imposed by a traditional hatchery operation.  The biggest problem with both of these is maintenance of a wild subline.  This requires a controlled access and controlled egress stream reach suitable for both spawning and rearing.  The only candidate stream reach is the mainstem Yakima River from Easton Dam to Keechelus Dam.  Access and fall back of adults could be controlled here, and the physical habitat is suitable for spawning and rearing.  Hydrologically it may not be suitable, however.  Flows here are manipulated by the Bureau of Reclamation and the local irrigation district, and the level of coordination and cooperation required to assure a stable habitat may be difficult to achieve.  Another problem that will be encountered anywhere we attempt to sequester a wild subline is juvenile “leakage”.  For total subline separation, we need to be able to trap and mark all juveniles as they exit the reach, and pass only marked adults back up.  Juvenile migration in this basin is virtually continuous; we can expect a steady stream of juveniles attempting to exit the reach.  There will be times when virtually all can be trapped and marked, but other times where this will not be possible.  Any juvenile escapees become part of the supplemented (S) subline.  Another problem inherent in creating a W subline is its sustainability.  It is quite conceivable, especially in view of the difficulty in marking juveniles, that the W subline will become very small or die out.

We also have considered mixed versions of the subline designs in which the subline design cycles on and off regularly, with the standard supplementation program operating in off years.  These designs have some appeal in reducing some policy concerns, but by reducing the number of “on” years, experimental power is reduced.  They would also require all the adults to be the same age to avoid gene flow between “on” and “off” years.  To accomplish this, all 3- and 5-year olds would have to be removed from the run at the Roza trap.  Total segregation of lines is impossible, however, because of the presence of age 0 and 1+ precocial males (see above).  The reproductive contribution of the precocials is unknown, but could be considerable.

The only subline design that avoids all these technical difficulties is the HS design (#7), which involves maintenance of a hatchery-only subline in addition to a supplemented subline.  This is design the ISRP recommended.  The H subline is easily maintained, since no stream area is required for its maintenance, and will not pose any marking difficulties.  There is no gene flow issue from one subline to another.

Depending on one’s point of view, the HS design either does or does not address the correct hypothesis.  Instead of asking if the fitness of the supplemented population differs from that of the wild population, this design asks if the fitness of the supplemented population differs from that of a pure hatchery population.  This seems to us a relevant question.  If the fitness reduction due to domestication is as great in a well-run supplementation population is it is in a more traditional hatchery operation, this is indeed important information.  Looking at it another way, from the point of feasibility and acceptability, the design adds value to any non-subline approach without compromising the supplementation effort.  Technically the only concerns are the appropriate allocation of hatchery resources to the H line, test crosses between the S and H sublines, etc.  There will be some policy concerns about dedicating perhaps up to 50% of the hatchery production capability to the H line, but because the design may produce as many or more fish than the 100% supplementation effort, policy concerns should be minimal.

In the next few months project scientists will be completing their review of these options and developing

detailed experimental design plans for a policy decision, so the design can be implemented in 2002.  It

is premature to say that the HS design will be the approach recommended by the Monitoring Implementation

Planning Team (MIPT) until all the ramifications are worked out, but at this point several MIPT members

are proponents of this design.

FY2002 TASK ORDER FOR  ECOLOGICAL INTERACTIONS IN GENERAL:

| 4. | Objective: Ecological Interactions: Develop methods to assess ecological impacts of supplementation on non-target taxa, and impacts of strong interactor taxa on productivity of targeted stocks. |
| --- | --- |

WHAT THE ISRP SAID:

- Ecological Interactions

Most of these tasks could be considered individual research studies and may be more thoroughly described in a separate project. Each of these requires understanding the methods of estimating predator population sizes, for estimating the predation rate, and extrapolating to the total mortality on the prey species. Future submissions should consider a more comprehensive description of these tasks … 4c. and 4e., in particular, are very expensive projects.

RESPONSE TO THE ISRP:

As requested, future submissions will include a more comprehensive description of tasks and methods.  However, we believe that “Ecological Interactions” should be included as part of the monitoring and evaluation of the supplementation program as opposed to “individual research studies.”  Without the supplementation program, ecological interactions would lack the necessary context.  In addition, some of the critical uncertainties associated with supplementation include the ecological interactions that occur between supplemented taxa and non-target taxa.  For example, it remains to be seen whether supplementation can be done without causing undesirable impacts to non-target species.  Prior to 1999, ecological interactions were addressed under separate proposals, but the management team decided that it would be best to treat ecological interactions within the umbrella of monitoring and evaluation of supplementation.

FY2002 TASK ORDER FOR AVIAN PREDATION:

| 4.a | Task: Avian predation index: Develop methods to index impact of avian predation on annual smolt production of Yakima Subbasin salmon and steelhead. Hypothesis: Avian predators are capable of significantly depressing smolt production and accurate methods of indexing avian predation across years can be developed. Rationale: The loss of wild spring chinook salmon juveniles to various types of avian predators has long been suspected as a significant constraint on production and could limit the success of supplementation. The index will consist of two main components; 1) an index of bird abundance and 2) an index of consumption. Methods: An index will be calculated for each major bird predator. Methods to determine the feasibility of accomplishing these two components will be tested. Piscivorous birds will be counted from either an inflatable raft, driftboat, or jetsled depending upon water conditions. Shortly after or during bird censuses a consumption index will be developed. Observational and direct methods will be attempted to determine which methods are most appropriate for each bird species. Birds that swallow their prey above water (e.g., heron) might be evaluated using behavioral observations and those that swallow their prey underwater (e.g., merganser) might be evaluated using direct methods such as stomach content examination. |
| --- | --- |

ISRP COMMENTS:

4a. Avian predation index

The hypothesis again includes two topic statements; separate testable hypotheses should be developed. This task includes budget items section 7.4.a1 and 7.4.a2 (sub-contractor and YN respectively). Recommend support for a few years, but the need for an on-going continual program is uncertain.

RESPONSE TO THE ISRP:

We agree with the ISRP and have developed a testable hypothesis: Ho:  Avian predators will not significantly impact the survival of juvenile spring chinook and smolts, and ultimately limit supplementation success.  This year 2001 will be the last year of data collection for the development of an avian predation index.  Once the index is developed (2002), field work and cost will be considerably reduced, and the subcontractor will no longer be needed.

FY2002 TASK ORDER FOR  FISH PREDATION INDEX:

| 4.b | Task: Fish predation index: Develop methods to index impact of piscivorous fish on annual smolt production of Yakima Subbasin salmon and steelhead. Hypothesis: Fish predators are capable of significantly depressing smolt production and simple and accurate methods of indexing fish predation across years can be developed. Rationale: Develop an index of the mortality rate of upper Yakima spring chinook attributable to piscivorous fish in the lower Yakima River. This index will be used to estimate the contribution of in-basin predation to fluctuations in hatchery and wild smolt-to-adult survival rate. Methods: The abundance of all major piscivorous fish species will be estimated during the smolt outmigration in representative reaches of the lower Yakima, and predator-specific smolt consumption data will be gathered in the same reaches. From this data, reach-specific Predation Indices will be calculated. Estimates of salmonids consumption take into account water temperature, mean weight of predator, mean number of salmonids in each predator’s gut, and mean weight of prey items at ingestion in the gut contents. These variables are used in the following equation (Ward et al. 1995) to estimate the predation index. Results from representative study reaches will be extrapolated from the Yakima Confluence to Roza Dam. |
| --- | --- |

ISRP COMMENTS:

4b. Fish predation index

The hypothesis again includes two topic statements; separate testable hypotheses should be developed. Summary comments (page 1335) based on projects 9506402 and 9506424 indicate that these investigation have been successful in providing an estimate of the predation losses but there are not sufficient details of these studies to provide other comment. The predation level from Northern Pike minnow was substantial in

2000 and an estimated 95% of the prey were yearling fish. When should attention be shifted from predation levels to controlling the predator populations? What is known about reproductive biology of Pike minnow and can this be used to control these populations?

RESPONSE TO THE ISRP:

We agree with the ISRP and have developed a testable hypothesis: Ho:  piscivorous fish will not significantly impact the survival of juvenile spring chinook and smolts, and ultimately limit supplementation success.  Details about the methods for estimating predation can be found in two chapters (Fritts et al., and Dunnigan and Lamebull) of an annual report (Pearsons et al. 2001).  Future submissions will include some of the details described in the report.  The YKFP has been discussing predator management issues and had plans to limit bird predation at Horn Rapids Dam and Chandler fish bypass to 100,000 salmonids during 2001.  We are developing plans to implement experimental management of northern pikeminnow and smallmouth bass during 2002.

FY2002 TASK ORDER FOR INDIRECT PREDATION:

| 4.c | Task: Indirect predation: Determine the impact of the abundance of hatchery smolts on the survival of commingled smolts (wild and hatchery) via alterations in the behavior of non-salmonid predators. Hypothesis: H0: Survival does not differ for groups of outmigrants that are or are not commingled with hatchery smolts. Rationale: The release of hatchery salmonids may enhance or decrease the survival of wild salmonid smolts by altering the functional or numerical response of predators. For example, predators may increase consumption of wild fish by switching prey preferences from invertebrates to fish, or may be attracted to areas where hatchery fish are released. Conversely, large numbers of hatchery fish may confuse or satiate predators resulting in enhanced survival of wild fish. Methods: To investigate this interaction, a series of release-specific environmental variables will be regressed on the Chandler to McNary survival rates of a large number of groups of PIT tagged smolts. These smolts will have been released well above Chandler, and the test groups will “define themselves”: viz., be defined after the fact, as they are detected at Chandler. A test group will consist of the minimum number of fish estimated to estimate survival to McNary with specified power. One of the independent environmental parameters will be the weighted mean number of hatchery smolts passing Chandler while test group was passing; others will include discharge, temperature and turbidity in the lower Yakima and McNary pool, and the weighted mean smolt passage index at McNary. A significant correlation coefficient for the “hatchery smolt abundance” variable will be taken as evidence consistent with indirect predation. Corroborating evidence will be sought in observations of predator congregations at Chandler, Horn Rapids Dam, and other lower Yakima predation “hot spots”, and in consumption rates observed in predatory fish and birds. |
| --- | --- |

ISRP COMMENTS:

4c. Indirect predation

While this seems to be a tenable hypothesis, we are uncertain of the study to be conducted or the basis for the budget requested. The text states that “test groups will define themselves” … which leads to the concern that how these are defined could determine the study outcome. Is the hypothesis being tested that predation on wild fish is proportional to the presence of hatchery fish in the migration period? This seems to be testable question without definition of groups. We place a lower priority on this work compared to other tasks.

RESPONSE TO THE ISRP:

## Budget for Indirect Predation

The ISRP made several references to the budget for the Indirect Predation study, stating that the project was “very expensive” and questioning the basis of the budget.  The budget for Indirect Predation is actually quite modest -- $27,797 – representing only salary, supplies and indirect costs for one biologist to analyze relevant PIT-tag data.  Moreover, the Indirect Predation study does not require any experimental work intended exclusively to answer the question of whether hatchery smolt releases indirectly increase mortality rates for commingled smolts.  Rather, it makes use of PIT-tagged fish released above Chandler for other purposes.

Experimental Design: Methodological Details and “Self-selected” Test Groups

The initial objective of this study is simply to determine whether a consistent relationship between smolt survival and smolt abundance (hatchery + wild or hatchery only) exists in the Yakima River. Establishing such a relationship is the first step in determining whether large releases of hatchery smolts can harm commingled wild fish indirectly, by inciting a “feeding frenzy” (functional and/or numerical responses) among predators lining the migration path, or will instead actually protect wild smolts, by satiating predators or by diverting predators’ attention from wild to more conspicuous hatchery fish.

Because many factors can influence smolt survival – e.g., water temperature, flow, smolt size – it is critical that the analysis be capable of separating the survival impact of smolt abundance from the impacts of other factors that might be active at the time.  Only after an independent impact of smolt abundance on survival has been demonstrated is it appropriate to investigate potential mechanisms.

The study so far has examined the factors affecting the survival of a large number of releases of PIT-tagged smolts as they move from the Chandler smolt facility at Prosser Dam to McNary Dam on the Columbia River.  Candidate predictor variables include water temperature, flow, flow acceleration, mean size of test fish, and the abundance of smolts with which the test fish are mixed.  These independent variables are measured both immediately below Prosser Dam and in the McNary forebay.  By measuring candidate independent variables both immediately below Prosser Dam and in the McNary Dam forebay, we will assess whether conditions in the lower Yakima or in the Columbia are relatively more important in determining survival over the test reach.

Releases of test fish are “self-defined” or “self-selected.  That is to say, they consist of tagged fish released above Prosser Dam at some earlier date that are detected at the main detector at Chandler and are immediately bypassed to the river.  More precisely, test releases consist of fish that are detected and bypassed over a three day period.  The fish that move through Chandler canal and the detector on days 1 – 3 “select themselves” for the first release, those that move through on days 4-6 select themselves for the second, and so on.  The release date is assigned to the second day, and the environmental conditions at Prosser assigned to the release are the passage-weighted mean values observed over those three days:

X=i=day1i=day3(xipi)

where X is the passage-weighted mean value assigned to independent variable x, xi is the value of that variable on day i, and pi is the proportion of fish comprising the test release that passed Prosser Dam on day i.  The first “release” occurs at the midpoint of the first three day period over which 50 bypassed detections occur.  The only constraint placed on self selection is that a minimum of 50 fish be detected over the three day period.  This 50-fish minimum is arbitrary; it may be changed in the future to the minimum number to constrain the standard error of the survival estimate to some maximal fraction of the estimate.

Smolt abundance at Prosser Dam is defined as the total daily passage estimated at the facility, and smolt abundance at McNary is defined as the daily Fish Passage Index (FPI).  Smolt abundance will be considered to affect the survival of commingled smolts only when it continues to explain a statistically significant proportion of the variation in their survival after accounting for the contributions of other individually significant independent variables.

As mentioned, the same independent variables – water temperature, flow, flow acceleration and smolt abundance – are also measured in the McNary forebay.  They are also expressed as passage-weighted means over the period of test fish passage at McNary.

A logistic regression package (Statistix, 1999) is used to determine the independent variables that are, individually, significantly correlated with survival, as well as those that explain a significant portion of the variation when paired with other significant variables.  The significance of the correlation of single variables acting in the presence of other (individually) significant variables was determined as follows.  In logistic regression, Deviance (Dev) is analogous to the residual sum of squares in a linear regression.  The Deviance of factor A given the impact of factor B, Dev(A|B), is Dev(B) - Dev (A,B), where Dev(A,B) is the Deviance of the multiple logistic regression of A and B on survival.  The ratio of the Dev(A|B) to Dev(A,B) represents an F-test of the significance of A's correlation after accounting for factor B.

Survival to McNary is estimated as NMCJ/NREL, where NMCJ is the estimated passage at McNary and NREL is the release number.  McNary passage was estimated by the following expression:

NMCJ=iDidri

where Di is the number of tagged fish detected on  the ith day of passage at McNary, and dri is the detection rate at McNary on the ith day of passage.

McNary detection rates during various time periods were based on detections of tagged fish at John Day Dam.  Let N(MCJ, JDJ) be the number of detections at John Day (JDJ) of fish previously detected at McNary (MCJ), and N(JDJ) be the number of fish detected only at John Day.   Assuming McNary detection affects neither travel rate nor survival, if detection rate were constant over the entire season, N(MCJ,JDJ)/N(JDJ) would give the constant detection rate at McNary Dam.  McNary detection rate does, however, vary over the course of an outmigration.  Therefore, daily detection rate estimates were plotted against date and an initial visual estimate of periods of relatively constant detection rate was made.  The beginning and ending dates of these subjective constant detection rate periods were then varied and the pooled within-group variance of detection rate was calculated.  The partitioning that was used was the one that generated the minimum pooled variance.

If a consistent, significant impact of smolt abundance on survival can be demonstrated, and if multicollinearity among predictor variables can be ruled out, the focus of the study will shift to an investigation of mechanism.  Some of the first questions that would then be addressed include the following:

- Does smolt abundance affect the survival of test releases of hatchery and wild conspecifics the same way, and how does relative hatchery/wild response vary across species?

- Is the effect consistent across a range of physical factors – flow, temperature and turbidity -- that might be expected to affect smolt survival or predation rates?

- Is the impact of smolt abundance on survival mediated by changes in the behavior of predators?

- If the impact of smolt abundance on predation can be tied to predation, is it:

  - due to the attraction of predators to release sites?

  - due to a change in consumption rates among predators?

  - due to the greater conspicuousness or vulnerability of wild or hatchery smolts?

  - due to predator satiation?

  - due to size differences between test groups and the average outmigrant at the time?

## Need for Test Releases

We trust that the preceding discussion has clarified the basic nature of the study and resolved  methodological uncertainties, particularly those associated with self-selected test releases.  We do not, however, believe that it is possible to test the hypothesis that “predation on wild fish is proportional to the presence of hatchery fish in the migration period” without the use of test releases.  Test releases are necessary because survival is affected by a number of abiotic and biotic factors which vary continuously over the smolt migration season.  The interaction among factors can only be described by comparing survival over a large number of relatively short periods with the “instantaneous” values of the independent variables.

FY2002 TASK ORDER FOR CCOMPETITION/PREY INDEX:

| 4.d | Task: Yakima River spring chinook competition/prey index: Determine whether space competition or limited prey abundance restricts production of upper Yakima spring chinook smolts. Hypothesis: Space and food competition can limit upper Yakima spring chinook production. Supplementation can increase spring chinook fry abundance enough to deplete prey & diminish spring chinook productivity Rationale: The abundance of prey may limit the number of spring chinook salmon juveniles that can be produced in the upper Yakima basin. For example, spring chinook salmon may compete with one another for a limited amount of food, which may increase in density-dependent mortality rates. Methods: We will monitor stomach fullness of spring chinook salmon parr during the summer and fall in three index areas over time. Stomach fullness will be calculated by dividing the dry weight of the stomach contents by the total body weight or other relevant denominator. Full stomachs will suggest that adequate food is available and that food is not limiting spring chinook production. |
| --- | --- |

ISRP COMMENTS:

4d. Competition / Prey index

This is a reasonable task given the expected (hoped) response to supplementation.  Habitat use and production in a year and/or stream, however, will also vary with environmental variation and the distribution of spawning adults. How will the effect of supplementation be assessed? For example, if the abundance of juveniles increase how can this be associated with the supplemented adults. Further, with increased populations of juvenile spring chinook, we may expect the distribution of size to change, but the total production of returning adults could still increase. While this type of study may be informative within stream reaches and about freshwater capacity … supplementation should be assessed based on adult production from the natural spawning population. We would also suggest that the reaches monitored should be ones where the population size of spawners can be estimated.

RESPONSE TO THE ISRP:

We revised the hypotheses associated with this task to increase clarity of the task:

Ho:  Competition for space will not significantly impact the growth and survival of juvenile spring chinook, and ultimately limit supplementation success.

Ho:  Competition for food, and food abundance will not significantly impact the growth and survival of juvenile spring chinook, and ultimately limit supplementation success.

The purposes of many of the ecological interactions indices are to 1) understand if an interaction may limit supplementation success, and 2) identify unnaturally high interactions so that management can be implemented to reduce impacts.  We are interested in assessing supplementation in terms of natural origin returns, as you suggested, but we also think it is important to understand why supplementation succeeds or fails (e.g., competition strength, food limitation).  We have to understand the ecological context upon which supplementation operates in order to broadly apply the results of this study to other basins.  Preliminary results from our work suggest that food is a major factor limiting growth of spring chinook salmon in the upper Yakima Basin.  Intraspecific competition and interspecific competition with mountain whitefish appear to be factors influencing spring chinook growth.  We are interested in evaluating how much freshwater capacity influences the production of naturally produced spring chinook salmon.  Results from the first year of study can be found in James et al. (1999).  The work is being conducted in reaches where the number of redds are counted.

FY2002 TASK ORDER FOR NTTOC:

| 4.e | Task: Non-Target Taxa of Concern (NTTOC) monitoring: Determine the impact of spring chinook supplementation on the abundance, distribution or size structure of 16 NTTOC in the Yakima basin. Hypothesis: H0: Spring chinook supplementation will not depress the stock status of NTTOC below specified levels. Rationale: To determine if the spring chinook supplementation program is impacting the abundance, distribution, or size structure of non-target taxa of concern (NTTOC). Method: We will compare pre- and post-supplementation data to determine potential impacts. Field efforts will include backpack and drift boat electrofishing, smolt counts at CJMF, and snorkeling. We will use NTTOC stock status (abundance, size structure, and distribution) monitoring, interactions index monitoring, and interactions experiments to evaluate changes for 16 NTTOC. |
| --- | --- |

ISRP COMMENTS:

4e. NTTOC

The scale of this task and related project activities requires a separate project proposal to fully evaluate the activity (noted above). This task is consistent with considering ecosystem type impacts associated with large-scale supplementation. While the ISRP recognizes that this is the type of multi-species investigation called for in the NWPPC’s new program, we do not have adequate information upon which to evaluate

methods, impacts, etc.

RESPONSE TO THE ISRP:

Future submissions will include a more comprehensive description of tasks and methods or publications will be cited that describe the tasks and methods.  Numerous reports and publications have been written about the objectives, methods, analysis, statistical power, and approach of NTTOC monitoring and management (see references below).  We have developed monitoring prescriptions for 16 NTTOC that are the best combination of fish conservation, scientific detection ability, and economic cost.

#### Methods - NTTOC

We monitor the changes in status of 16 NTTOC that have the potential to be impacted by the supplementation of spring chinook salmon and coho salmon in the Yakima Basin.  We define a change in status as a change from baseline conditions (prior to supplementation).  Status is defined as the abundance, distribution, and size structure of an NTTOC.  We acknowledge that a change in status does not indicate that supplementation causes an impact, but a significant change in status must occur if supplementation causes an impact.  Therefore, we use changes in status to trigger further studies to identify the cause of changes.  In some cases, changes in status and whether a change occurred from supplementation can be determined simultaneously.  This occurs when control sites are available and are currently monitored.  Based upon baseline data, the most statistically powerful and economically feasible techniques were assembled into monitoring prescriptions (Table 1).

Monitoring prescriptions were developed to maximize our sensitivity to detect changes.  Previous work identified the difficulty in detecting changes using abundance monitoring alone (Ham and Pearsons 2000).  Subsequent work identified improvements in detecting changes by using alternative measures (Ham and Pearsons in review).  These newer measures include spatial overlap, analogs, predation indexing, and modeling.  Each of these measures can improve the detectability of changes, but each also has certain shortcomings.   Spatial overlap is used for species that are located upstream of target species acclimation sites during the baseline period (e.g., bull trout and cutthroat trout).  Increases in distribution of the target species can result in spatial overlap with NTTOC resulting in the potential for impacts.  If overlap never occurs, then impacts are assumed to be negligible.  However, if overlap does occur, then changes to status must be investigated.  NTTOC that have similar ecological responses to interactions are used as analogs if they significantly improve the ability to detect changes.  The use of analogs is particularly useful when NTTOC are rare and dispersed, and therefore difficult to sample.  The potential liability of using analogs is that one must assume that impacts to the analog are the same as to an NTTOC.  Monitoring a predation index is useful when predation is the primary interaction of concern.  However, interpretation of how the predation index changes the status of the NTTOC may not be straightforward.  Finally, modeling of flow can be used to reduce the amount of unexplained variation in an NTTOC response variable.  If the parameters used in the model are not actually causing the changes observed in the status of NTTOC (e.g., spurious correlations), then the model may give a false interpretation. We follow the risk containment approach for detecting and protecting NTTOC described by Ham and Pearsons (2001).

###### Field Methods

Three primary inventory techniques were used to monitor NTTOC (Ham and Pearsons 2000).  These are electrofishing, visual estimating, and trapping.  Table 8 identifies the different kinds of inventory techniques that are used for each NTTOC.  Techniques have been previously described by Ham and Pearsons (2000), but are briefly described here for completeness.  In addition, a predation index was also used for monitoring.

Figure 3. Yakima River basin map. The hatchery (), acclimation sites (), tributary () sampling locations for fish population abundance are illustrated. Fish are also sampled intensively in the upper Yakima River basin and predation determined in the lower Yakima River as described in the text.

The spatial overlap between bull trout and supplemented salmon in the North Fork of the Teanaway River is inventoried by snorkeling.  The entire rearing area of bull trout is snorkeled at night to determine if any salmon are present.  Night snorkeling is recommended as the best low impact sampling strategy for bull trout.  Two divers, equipped with underwater lights, move upstream and count all fish encountered during September. In tributary streams, a crew of three to six people electrofish 200 m long index sites during the day with a backpack electrofisher.  A single electrofishing pass is made and all fish are netted and identified.  An estimate of salmonid abundance is calculated by expanding the first pass count by a capture ratio.  The capture ratio is the number of fish captured on the first pass divided by the estimated number of fish in the site.  The estimated number of fish in the intermediate elevation site for each tributary is also calculated using standard multiple removal methods (Zippen 1958) to insure that capture ratio estimates continue to be accurate.  Non-salmonids collected in the single electrofishing pass are counted and relative estimates of abundance made by dividing counts by site length.

In the mainstem of the Upper Yakima River, a crew of two people electrofish 4.2 –7.4 km long sites at night with a driftboat electrofisher.  During the electrofishing passes all fish are identified visually and trout are netted.  Trout are marked and released.  One week later another pass is made to determine the proportion of marked and unmarked salmonids.  Visual estimates during electrofishing are analogous to snorkel counts because the fish are only observed and never handled.  An estimate of salmonid abundance is determined by maximum likelihood estimators using standard mark-recapture techniques.

Spring chinook smolt counts are made at the Chandler facilities and provided by the Yakama Nation (Fast et al. 1991).  Estimates of the total number of fish passing Prosser Dam are made by expanding the number of fish collected in the trap by a flow/entrainment relationship.

Predation indices for fall chinook salmon, leopard dace and sand roller, are calculated using methods described by (Fritts et al 2001). The predation index is expressed as the total number of an NTTOC that is eaten during the spring.  The abundance of smallmouth bass predators in the lower Yakima River are determined by electrofishing.  Consumption by each predator is calculated using a meal turnover time method.  Diet samples are collected by gastric lavage and frozen for later analysis in the laboratory.  Fish consumed are identified by counting, keying and measuring diagnostic bones. Fish lengths are estimated from bone lengths using standard equations (Hansel et al. 1988).  Estimated weights are calculated from lengths using our own equations or those of Vigg et al. 1991.

Size structure of an NTTOC is quantified as the mean length (salmonids), weight (non-salmonids in tributaries), or % of fish visually observed that are adults (mountain whitefish and suckers), of fish collected in sites used to describe abundance.  All salmonids longer than 79 mm are measured.  Non-salmonids in the tributaries are grouped into life-stages and weighed as separate groups.

Distribution of an NTTOC is quantified as the weighted area of index sites that contain a minimum number of an NTTOC (Table 9).   Index sites are weighted based on the length of stream that they represent.  Most of the sites that are used to determine distribution are the same as those used to describe abundance (Table 9).  However, some exceptions do occur.  These exceptions are included to provide a greater area in which to assess distributional changes.

###### NTTOC Analysis

Changes in NTTOC status or surrogate measures will be detected with a one-tailed t-test and results will be expressed as % changes from baseline.  The statistical power of each test will be calculated to determine the probability of committing a type II statistical error.  Power will be calculated for the one-tailed t-test with the program Statistica (Statistica Power Analysis, StatSoft, Inc., 1999).

Table 8.  Detection strategy, sampling method, abundance and size structure index sites, and whether models (only for abundance) are used to assess changes to NTTOC.

| NTT | Detection Strategy/Method | Index Sites | Model5 |
| --- | --- | --- | --- |
| Bull trout | Spring chinook salmon spatial overlap/Snorkeling | North Fork Teanaway River, river km 8.0 to 14.2 from the confluence of Jungle Creek | No |
| Cutthroat trout | Spring chinook salmon spatial overlap/Electrofishing | DOMA, MAN3, NFT3, NFTA, NFTB, STFA, STFB, SWK2, SWK3, TAN2, TAN3, TANA, TANB | No |
| Pacific lamprey | Predation index (Fall chinook salmon as analog)/Electrofishing | Lower Yakima River | Yes1 |
| Steelhead | Status (Year 1 rainbow trout as analogs)/Electrofishing | CELUM, THORP, EBURG, UCYN, LCYN | Yes2 |
| Fall chinook salmon | Predation index/Electrofishing | Lower Yakima River | Yes1 |
| Leopard dace | Predation index with all dace as analogs/Electrofishing | Lower Yakima River | Yes1 |
| Mountain sucker | Status: all suckers as analogs/Visuals during Electrofishing | CELUM, THORP, EBURG, UCYN, LCYN | Yes3 |
| Sand roller | Predation index (sand roller or chiselmouth <100 mm as analogs)/Electrofishing | Lower Yakima River | Yes1 |
| Rainbow trout- mainstem | Status/Electrofishing | CELUM, THORP, EBURG, UCYN, LCYN | Yes3 |
| Spring chinook salmon | Status/Trapping | Chandler juvenile facility annual counts | Yes2 |
| Mountain whitefish | Status (juvenile and young of year)/Visuals during Electrofishing | CELUM, THORP, EBURG, UCYN, LCYN | Yes4 |
| Rainbow trout – tributaries | Status/Electrofishing | MFT1,2,3; NFT1,2,3; SWK1,2,3; TAN1,2,3; and WFT1,2,3 | No |
| Longnose dace | Status/Electrofishing | MFT1, MFT2, NFT1, SWK2 | Yes2 |
| Speckled dace | Status/Electrofishing | SWK1, UMT1, UMT1.5, UMT2 | Yes4 |
| Sculpins | Status/Electrofishing | MFT1,2,3; NFT1,2,3; SWK1,2,3; TAN1,2,3; UMT1,1.5,2; and WFT1,2,3 | Yes2 |
| Suckers | Status/Visuals during Electrofishing | CELUM, THORP, EBURG, UCYN, LCYN | Yes4 |

1Calculated from bass population estimate, stomach contents, meal turnover times and water temperature.

Based on Bureau of Reclamation flow data from stations at the 2Teanaway River near Cle Elum, Wa., 3Yakima River  near Umtanum, Wa. and 4Yakima River near Cle Elum, Wa.

5Models are only applied to abundance estimates, not size or distribution.

Table 9.  Index sites and threshold values for distribution monitoring of NTTOC.

| NTT | Distribution Index Sites | Threshold for Use |
| --- | --- | --- |
| Bull trout | North Fork Teanaway River, river km 8.0 to 14.2 from the confluence of Jungle Creek | fish/site |
| Cutthroat trout | DOMA, MAN3, NFT3, NFTA, NFTB, STFA, STFB, SWK2, SWK3, TAN2, TAN3, TANA, TANB | fish/km |
| Pacific lamprey | Not Determined |  |
| Steelhead | Year 1 rainbow trout in CELUM, THORP, EBURG, UCYN, LCYN | fish/km |
| Fall chinook salmon | Not Determined |  |
| Leopard dace | Not Determined |  |
| Mountain sucker | Not Determined |  |
| Sand roller | Not Determined |  |
| Rainbow trout- mainstem | CELUM, THORP, EBURG, UCYN, LCYN | fish/km |
| Spring chinook salmon | Not Determined |  |
| Mountain whitefish | CELUM, THORP, EBURG, UCYN, LCYN | fish/km |
| Rainbow trout – tributaries | CAB1, MFT1,2,3; NFT1,2,3; SWK2,3; TAN1,2,3; UMT1,2 and WFT1,2,3 | fish/km |
| Longnose dace | CAB1, MFT1,2,3, NFT1,2, SWK2,3, WFT1,2,3 | fish/km |
| Speckled dace | MFT1; SWK1; UMT1, 1.5, 2; WFT1 | fish/km |
| Sculpins | CAB1; MFT1,2,3; NFT1,2,3; SWK1,2,3; TAN1,2,3; UMT1,1.5,2; and WFT1,2,3 | fish/km |
| Suckers | CELUM, THORP, EBURG, UCYN, LCYN SWK1, UMT1,1.5,2 | fish/km fish/km |

FY2002 TASK ORDER FOR PATHOGEN SAMPLING:

| 4.f | Task: Pathogen sampling: Determine the impacts of pathogens on supplementation success and supplementation impacts on the incidence of pathogens in wild Yakima spring chinook smolts. Hypothesis: H0: Spring chinook supplementation will not increase the incidence of pathogens in wild smolts and inriver pathogens will not limit the success of the supplementation project. Rationale: In order to determine if supplementation increases the incidence of pathogens, we will monitor levels of pathogens compared to a baseline data set describing existing levels of pathogens in wild spring chinook prior to introduction of hatchery fish. Method: We will collect approximately 200 wild spring chinook smolts at CJMF throughout the migration period and later examine for fish pathogens using standard fish health screening protocols at a the WDFW fish health laboratory to calculate a fish pathogen index. |
| --- | --- |

ISRP COMMENTS:

4f. Pathogen sampling

The proposal is for a minimum sampling (200) of wild spring chinook at the Chandler facility. Pathogen screening to be conducted by USFWS. Disease risk in a large supplementation program is a commonly expressed concern, but it seems to have very low profile in the YKFP proposals. Is there a reason for the minimal involvement of pathogen sampling/monitoring in the YKFP M&E proposal? This seems to be an

obvious source of concern in an otherwise comprehensive set of tasks … and should be clarified.

RESPONSE TO THE ISRP:

We agree that pathogen sampling could be more extensive than what is currently proposed but we have chosen to focus our efforts on naturally produced smolts and adults to minimize economic cost and lethal sampling.  Originally, 200 spring chinook smolts lethal samples were to be collected throughout the run time to determine stock (American, Naches, and upper Yakima).  The same fish were to be used for pathogen work so that additional fish weren’t sacrificed.  Although lethal samples are no longer necessary for stock identification, we have continued to use the same sampling schedule for pathogens. Pathologists generally recommend a sample of 60-90 fish to describe pathogens in wild populations.  We sample 200 fish because we want to determine the temporal nature of pathogen presence in smolts throughout the migration period.  In addition to the smolts samples, naturally produced adults collected for broodstock are inventoried for pathogens during spawning at the Cle Elum Hatchery.  Furthermore, juvenile fish that are reared in the hatchery and acclimation sites are routinely screened for pathogens.  This will allow us to compare pathogen loads in hatchery fish to pathogen loads in wild smolts.

References, Cites, and Publications

Amaral, S. V., F. C. Winchell, and T. N. Pearsons.  2001.  Reaction of chinook salmon smolts and predators to behavioral guidance stimuli.  Symposium on fish guidance technologies.  American Fisheries Society Press.

Bachman, R.A.  1984.  Foraging behavior of free-ranging wild and hatchery brown trout in a stream.  Transactions of the American Fisheries Society, 113:1-32.

Berejikian, B.A. 1995. The effects of hatchery and wild ancestry on the relative ability of steelhead trout fry (Oncorhynchus mykiss) to avoid a benthic predator. Can J. Fish. Aquat. Sci. 52: 2476-2482.

Berejikian, B.A., E.P. Tezak, and S.L. Schroder.  2001.  Reproductive behavior and breeding success of captively reared chinook salmon.  North American Journal of Fisheries Management 21:255-260.

Berejikian, B.A., E.P. Tezak, L. Park, E.LaHood, S.L. Schroder, and E. Beall.  2001.  Male competition and breeding success in captively reared and wild coho salmon (Oncorhynchus kisutch).  Canadian Journal of Fisheries and Aquatic Sciences 58:804-810.

Berejikian, B.A., E.P. Tezak, S.L. Schroder, C.M. Knudsen, and J.J. Hard.  1997.  Reproductive behavioral interactions between wild and captively reared coho salmon (Oncorhynchus kisutch).  ICES Journal of Marine Science 54:1040-1050.

Busack, C, C. Knudsen, A. Marshall, S. Phelps, and D. Seiler. 1991. Yakima Hatchery Experimental Design.  Progress Report,  DOE/BP-00102. Bonneville Power Administration, Portland, OR.

Busack, C. 1990.  Yakima/Klickitat Production Project genetic risk assessment.  In Yakima/Klickitat Production Project Preliminary Design Report, Appendix A.  Bonneville Power Administration, DOE/BP-00245-2.

Busack, C., and C. Knudsen. A production-function based model of supplementation.  Transactions of the American Fisheries Society (in press).

Busack, C., and K.P. Currens. 1995.  Genetic risks and hazards in hatchery operations: Fundamental concepts and issues.  American Fisheries Society Symposium 15: 71-80.

Busack, C., B. Watson, T. Pearsons, C. Knudsen, S. Phelps, and M. Johnston.  1997.  Yakima Fisheries Project Spring Chinook Supplementation Monitoring Plan.  Bonneville Power Administration, Portland, Oregon.  DOE/BP-64878-1.

Busack, C., C. Knudsen, and S. Phelps.  The effective size advantage of factorial mating in fish hatcheries. (in prep).

Campton, D.E. 1995. Genetic effects of hatchery fish on wild populations of Pacific salmon and steelhead: What do we really know? American Fisheries Society Symposium 15: 337-353.

Coutant, C.C., 1970.  Relative Vulnerability of Thermally Shocked Juvenile Salmonids to Predation.  Battelle Memorial Institute, Pacific Northwest Laboratories. (SH 167 .S17 C68 1970).

Currens, K.P., and C. Busack. 1995. A framework for assessing genetic vulnerability.  Fisheries 20: 24-31.

Davis, M.W. and Olla, B.L.  1987.  Aggression and variation in growth of chum salmon (Oncorhynchus keta) juveniles in seawater, effects of limited rations.  Canadian Journal of Fishery Sciences, 44:192-197.

DeVietti, T. L.  1992.  Invited position address regarding the question: Hatchery and wild salmonids - can they coexist?  Presented to the Joint House Fisheries & Wildlife Committee of the State of Washington House of Representatives, Olympia, Washington.

Devietti, T., Thormahlen, K., and LaRae, A.. 1995.  Evaluation of Behavior Changes Resulting from Different Hatchery-Rearing Conditions in Leavenworth Spring Chinook (Oncorhynchus tshawytscha).  Central Washington University, Dept. of Psychology.

Dickson, T.A. and MacCrimmon, H.R.  1982.  Influence of hatchery experience on growth and behavior of juvenile Atlantic salmon within allopatric and sympatric stream populations.  Canadian Journal of Fishery Sciences.  So. 1463-1458.

Fast, D., J. Hubble, M. Kohn, and B. Watson.  1991.  Yakima River spring chinook enhancement study.  Final report submitted to Bonneville Power Administration, Portland, Oregon.  DOE/BP-39461-9.

Fleming, I.A., and M.R. Gross.  1992.  Reproductive behavior of hatchery and wild coho salmon (Oncorhynchus kisutch): Does it differ? Aquaculture 103:101-121.

Fleming, I.A., and M.R. Gross. 1993. Breeding success of hatchery and wild coho salmon (Oncorhynchus kisutch) in competition. Ecological Applications 3:230-245.

Fleming, I.A., and M.R. Gross. 1994. Breeding competition in a Pacific salmon (coho: Oncorhynchus kisutch): Measures of natural and sexual selection. Evolution 48: 637-657.

Fritts, A.L., T.N. Pearsons, G.A. McMichael, and G.M. Temple 2000.  Lower Yakima River Predatory Fish monitoring:  Progress Report 1999, Bass and Catfish.  Annual Report FY 1999 submitted to Bonneville Power Administration, Portland, Oregon.  88 pp.

Ham, K. D., and T. N. Pearsons.  2000.  Can reduced salmonid population abundance be detected in time to limit management impacts?  Canadian Journal of Fisheries and Aquatic Sciences 57:17-24.

Ham, K. D., and T. N. Pearsons.  2001.  A practical approach for containing ecological risks associated with fish stocking programs.  Fisheries 25(4):15-23.

Ham, K. D., and T. N. Pearsons.  In Review.  Detecting ecological impacts to salmonid populations: Beyond abundance monitoring.  Canadian Journal of Fisheries and Aquatic Sciences.

Hansel, H. C., S. D. Duke, P. T. Lofy, and G. A. Gray.  1988.  Use of diagnostic bones to identify and estimate original lengths of ingested prey fishes.  Transactions of the American Fisheries Society 117:55-62.

Hilborn, R. 1992.  Hatcheries and the future of salmon in the Northwest.  Fisheries, 17:(1), 5-8.

Hindman, J. N., G. A. McMichael, J. P. Olson, and S. A. Leider.  1991.  Yakima River Species Interactions Studies.  Annual Report FY 1990 submitted to Bonneville Power Administration, Portland, Oregon.  DOE/BP-01483-1. 75 pp.

Hoffman, A., C. Busack and C. Knudsen. 1994.  Experimental designs for testing differences in survival among salmonid populations.  Report to Bonneville Power Administration, Contract No.DEAI79-93BP00029.  Report, DOE/BP-00029-3.  71 pp.  Bonneville Power Administration, Portland OR.

James, B. B., T. N. Pearsons, and G. A. McMichael.  1999.  Spring chinook salmon interactions indices and residual/precocial monitoring in the upper Yakima Basin.  Annual Report FY 1998 submitted to Bonneville Power Administration, Portland, Oregon.  DOE/BP-64878-4.

Lestelle, L.C., L.E. Mobrand, J.A. Lichatowich and T.S. Vogel. 1996. Applied Ecosystem Analysis: a primer.  Mobrand Biometrics, Inc., 9920 Bank Rd. Vashon Island, WA.  Prepared for U.S. Department of Energy, Bonneville Power Administration, Environmental Fish and Wildlife, P.O. Box 3621, Portland, OR.  Project number 9404600, Contract #94 AM 33243.

Lichatowich, J., and Watson, B., 1993.  Use of Artificial Propagation and Supplementation for Rebuilding Salmon Stocks Listed Under the Endangered Species Act, Recovery Issues for Treatened and Endangered Snake River Salmon.  Bonneville Power Administration Technical Report, Portland Oregon.  103pp.

Martin, S. W., J. A. Long, and T. N. Pearsons.  1995.  Comparison of survival, gonad development, and growth between rainbow trout with and without surgically implanted dummy radio transmitters.  North American Journal of Fisheries Management 15:494-498.

Maynard, D.J., M.Crewson, E.P. Tezak, W.C. McAuley, S.L. Schroder, C. Knudsen, T.A. Flagg, and C.V.W. Mahnken. 1996. The post-release survival of Satsop River fall chinook salmon reared in conventional and seminatural raceway habitats, 1994, p 78-97. In D.J. Maynard, T.A. Flagg, and C.V.W. Mahnken [ed.] Development of a natural rearing system to improve supplemental fish quality, 1991-1995.  BPA Report 91-055.

Maynard, D.J., T.A. Flagg, C.V.W. Mahnken, and S.L. Schroder.  1996.  Natural rearing technologies for increasing post release survival of hatchery-reared salmon.  Bull. Nat. Res. Inst.  Aquacult., Suppl. 2:71-77.

McConnaughey, J.H., DeVietti T.L., and Rau, J., 2001.  “Comparisons of Hatchery and Wild Spring Chinook Oncorhynchus tshawytsha Smolts in Cover Utilization and Avoidance of Predation by Northern Pikeminnows, Ptychocheilus oregonensis”.   In press.

McMichael, G. A.   1993.  Examination of electrofishing injury and short-term mortality in hatchery rainbow trout.  North American Journal of Fisheries Management 13:229-233.

McMichael, G. A. and T. N. Pearsons.  In press.  Upstream movement of residual hatchery steelhead trout into areas containing bull trout.  North American Journal of Fisheries Management.

McMichael, G. A., A. L. Fritts, and T. N. Pearsons.  1998.  Electrofishing injury to stream salmonids; injury assessment at the sample, reach, and stream scales.  North American Journal of Fisheries Management 18:894-904.

McMichael, G. A., A. L. Fritts, T. N. Pearsons, and J. L. Dunnigan.  1999.  Lower Yakima River predatory fish monitoring: progress report 1998.  Pages 93-124 In ODFW and NMFS: Management implications of co-occurring native and introduced fishes: Proceedings of the workshop. Portland, Oregon.

McMichael, G. A., and T. N. Pearsons.  1998.  Effects of wild juvenile spring chinook salmon on growth and abundance of wild rainbow trout.  Transactions of the American Fisheries Society 127:261-274.

McMichael, G. A., C. S. Sharpe, and T. N. Pearsons.  1997.  Effects of residual hatchery-reared steelhead on growth of wild rainbow trout and spring chinook salmon.  Transactions of the American Fisheries Society 126:230-239.

McMichael, G. A., J. P. Olson, E. L. Bartrand, M. Fischer, J. N. Hindman, and S. A. Leider.  1992.  Yakima River Species Interactions Studies.  Annual Report FY 1991 submitted to Bonneville Power Administration, Portland, Oregon.  DOE/BP-01483-2.  177 pp.

McMichael, G. A., T. N. Pearsons, and S. A. Leider.  1999.  Behavioral interactions among hatchery-reared steelhead smolts and wild Oncorhynchus mykiss in natural streams.  North American Journal of Fisheries Management 19:948-956.

McMichael, G. A., T. N. Pearsons, and S. A. Leider.  1999.  Minimizing ecological impacts of hatchery-reared juvenile steelhead on wild salmonids in a Yakima basin tributary.  Pages 365-380 in Eric Knudson et al. editors.  Sustainable fisheries management: Pacific salmon.  CRC Press, Boca Raton, FL.

Mesa, M.G.  1994.  Effects of Multiple Acute Stressors on the Predator Avoidance Ability and Physiology of Juvenile Chinook Salmon.  Transactions of the American Fisheries Society 123: 786-793.

Miller, R. B. 1958.  The role of competition in the mortality of hatchery trout.  Journal of Fisheries Research Board of Canada, 15: (1), 27-45.

Miller, R. B., Sinclair, A. C., and Hochachka, P. W.  1959.  Diet, glycogen reserves and resistance to fatigue in hatchery rainbow trout.  Journal of Fisheries Research Board of Canada, 1613:321-328.

Mullen, J. W., Williams, K. R., Rhodus, G., Hillman, T. W., & McIntyre, J. D.  1992.  Production and habitat of salmonids in mid-Columbia river tributary streams, U.S. Fish & Wildlife Service, Monograph 1. 489 pp.

Olsen, J. B., C. Busack, J. Britt, and P. Bentzen. 2001. The aunt and uncle effect: an empirical evaluation of the confounding influence of full sibs of parents on pedigree reconstruction. Journal of Heredity 92(3) (In Press).

Olsén, K.H.,  Grahn, M.,  Lohm, J.,  And Langefors A.  1998.   MHC and kin discrimination in juvenile Arctic charr, Salvelinus alpinus (L.)  Animal Behaviour.   56: n 2, Aug 1998, p 319-327.

Pearson, T.  1999.  Subtask IV.   Monitor Behavioral Interactions of OCT, SNT, and Naturally Produced Spring Chinook Salmon Smolts.  Proposal submitted to BPA by WDFW.

Pearsons, T. N., A. L. Fritts, K. D. Ham, G. A. McMichael, E. L. Bartrand, G. M. Temple, and C. W. Hopley.  2001.  Yakima River Species Interactions Studies.  Annual Report FY 1999 submitted to Bonneville Power Administration, Portland, Oregon.

Pearsons, T. N., and A. L. Fritts.  1999.  Maximum size of chinook salmon consumed by juvenile coho salmon.  North American Journal of Fisheries Management 19:165-170.

Pearsons, T. N., and C. W. Hopley.  1999.  A practical approach for assessing ecological risks associated with fish stocking programs.  Fisheries 24(9):16-23.

Pearsons, T. N., G. A. McMichael, E. L. Bartrand, M. Fischer, J. T. Monahan, and S. A. Leider.  1993.  Yakima Species Interactions Study.  Annual Report FY 1992 submitted to Bonneville Power Administration, Portland, Oregon.  DOE/BP-01483-3.  98 pp.

Pearsons, T. N., G. A. McMichael, K. D. Ham, E. L. Bartrand, A. L.  Fritts, and C. W. Hopley.  1998.  Yakima River Species Interactions Studies.  Progress Report FY 1995-1997 submitted to Bonneville Power Administration, Portland, Oregon.  DOE/BP-64878-6.

Pearsons, T. N., G. A. McMichael, S. W. Martin, E. L. Bartrand, J. A. Long, and S. A. Leider.  1996. Yakima River Species Interactions Studies.  Annual Report FY 1994 submitted to Bonneville Power Administration, Portland, Oregon.  DOE/BP-99852-3.  150 pp.

Pearsons, T. N., G. A. McMichael, S. W. Martin, E. L. Bartrand, M. Fischer, and S. A. Leider.  1994.  Yakima River Species Interactions Studies.  Annual Report FY 1993 submitted to Bonneville Power Administration, Portland, Oregon.  DOE/BP-99852-2.  247 pp.

Pearsons, T. N., K. D. Ham, G. A. McMichael, E. L. Bartrand, A. L.  Fritts, and C. W. Hopley.  1999.  Yakima River Species Interactions Studies.  Annual Report FY 1998 submitted to Bonneville Power Administration, Portland, Oregon.  DOE/BP-64878-5.

Pearsons, T. N., S. R. Phelps, S. W. Martin, E. L. Bartrand, and G. A. McMichael.  In press.  Gene flow between resident rainbow trout and steelhead in the Yakima basin: ecological and genetic evidence.  In P. Howell and D. Buchannan editors, proceedings of the inland rainbow trout workshop.  Malheur Field Station, Oregon.

Perry, C.A. and T.C. Bjornn, 1996.  Small-Scale Investigations Into chinook Salmon Supplementation Strategies and Techniques:  1992-1994.  Technical Report 96-3, Idaho Cooperative Fish and Wildlife Research Unit, University of Idaho, Moscow.

Phinney, D. D., S. B. Mathews, and T. N. Pearsons.  2000.  Development of a bird predation index.  Annual Report FY 1998 submitted to Bonneville Power Administration, Portland, Oregon.

Phinney, D.D. 1999, (in draft).  Piscivorous Bird Predation on Outmigrating Juvenile Salmonids.   University of Washington, School of  Fisheries.

Quinn, T.P. and Busack, C.A.  1985.  Chemosensory recognition of siblings in juvenile coho salmon (Oncorhynchus kisutch).  Animal Behavior 33: 51-56.

Reisenbichler, R.R., and J.D. McIntyre. 1977. Genetic differences in growth and survival of hatchery and wild steelhead trout (Salmo gairdneri). Journal of the Fisheries Research Board of Canada 34: 123-128.

Rieman, B.E., Beamesderfer, S.V. and Poe, T.P.  1991.  Estimated loss of juvenile salmonids to predation by northern squawfish, walleyes, and smallmouth bass in John Day Reservoir, Columbia River.  Transactions of the American Fisheries Society.  120:448-458.

Schroder, S.L.  C.M. Knudsen, E.C. Volk.  1995.  Marking salmon fry with strontium chloride solutions.  Canadian Journal of Fisheries and Aquatic Sciences 52:1141-1149.

Schroder, S.L. and C.M. Knudsen.  1996.  Review of fish marking and tagging procedures suitable for the NATURES program.  Pages 128-166 in D.J. Maynard, T.A. Flagg and C.V.W. Mahnken, [ed.] Development of a natural rearing system to improve supplemental fish quality, 1991-1995.  BPA Report 91-055.

Schroder, S.L., C.M. Knudsen, E.C. Volk, and J.J. Grimm.  1996.  Marking embryonic and newly emerged salmonids by thermal events and rapid immersion in alkaline-earth salts.  Bull.  Nat.  Res.  Inst.  Aquacult., Suppl. 2:79-83.

Shaklee, J.B., C.A. Busack, and C.W. Hopley. 1993. Conservation genetics programs for Pacific salmon at the Washington Department of Fisheries: Living with and learning from the past, looking to the future.  Pages 110-141 in K.L. Main and B. Reynolds, eds., Selective Breeding of Fishes in Asia and the United States. The Oceanic Institute, Honolulu, HI.

Sosiak, A.J.  1982.  Bouyancy comparisons between juvenile Atlantic Salmon and Brown Trout of Hatchery and Wild Origin.  Transactions of the American Fisheries Society, 111, 307-311.

Stouder, D.J., , Bisson, P.A., and Naiman, R.J.  1997.  Pacific salmon & their ecosystems: status and future options.   Deanna J. Stouder,  Peter A. Bisson,  Robert J. Naiman, editors;  Marcus G. Duke, associate editor.  Chapman & Hill. 685 p.

Swain, D.P., and B.E. Riddell. 1990. Variation in agonistic behavior between newly emerged juveniles from hatchery and wild populations of coho salmon, Oncorhynchus kisutch. Canadian Journal of Fisheries and Aquatic Sciences 47: 566-571.

Swain, D.P., Riddell, B.E., and Murray, C.B.,  1991.  Morphological differences between hatchery and wild populations of coho salmon, (Oncorhynchus kisutch); environmental versus genetic origin.  Canadian Journal Fisheries and Aquatic Sciences, 1783-1781.

Vigg, S, T. P. Poe, L. A. Prendergast, and H. C. Hansel.  1991.  Rates of consumption of juvenile salmonids and alternative prey fish by northern squawfish, walleyes, smallmouth bass, and channel catfish in John Day Reservoir, Columbia River.  Transactions of the American Fisheries Society 120:421-438.

Vincent, R.E.  1960.  Some influences of domestication upon three stocks of brook trout (Salvelinus fontinalis Mitchill).  American Fisheries, 89:35-52.

White, R.J., Karr, J.R., and Nehlsen, W.  1994.  Better roles for fish stocking in aquatic resource management.  Paper presented at American Fisheries Symposium, 1-19.

Winton, J., and Hilborn, R., 1994.  Lessons from Supplementation of Chinook Salmon in British Columbia.  North American Journal of Fisheries Management, 14:1-13.

Yakima Fisheries Project.  Final Environmental Impact Statement.  Bonneville Power Administration.  Washington Department of Fish and Wildlife.  Yakama Indian Nation.  January, 1996.  DOE/EIS-0169.  DOE/BP-2784.

Zar, J.H. 1984.  Biostatistical Analysis. Second edition. Prentice-Hall, Inc.

Zippen, C.  1958.  The removal method of population estimation.  J. Wildl. Manag.  22:82-90.

Smolt spawned in the Naches subbasin

Using the RASP spreadsheet model (Lestelle et al. 1994), an early version of the Ecosystems Diagnosis and Treatment model of Lestelle et al. 1996.

These objectives have not yet been formally adopted by the YFP Policy Group.

This modeling is not based on a rigorous calibration exercise, so should be regarded as a demonstration only, not a predicted outcome.

Wild only broodstock, no more than 50% of the wild escapement can be taken for broodstock, and no broodstock will be taken if it will drop the natural escapement below 100 fish.

MIPT is working on a comprehensive mathematical treatment of supplementation mechanics that will include temporal variation in harvest, broodstock collection, and recruitment rates.  This model will be used to refine the monitoring plan.

We will, however, to use pedigree analysis as a tool in specific studies and in other aspects of genetic monitoring.  All broodstock fish have been or are in the process of being genotyped at 17 msat loci: Ocl-1, Omy-325, Ots-101, Ots-102, Ots-104, One-10, Ots-2, Ots-3, Ogo-2, Ogo-4, One-8, Ots-1, Ots-107, Ots-108, Ssa-197, Str-60, and Str-73. Average per-locus heterozygosity is 0.77.

Please see comment above under “Ecological Interactions”