Project ID:	199901000

Title:	Mitigate Effects of Runoff & Erosion On Salmonid Habitat In Pine Hollow and Jackknife

# Section 9 of 10. Project description

a. Abstract

Pine Hollow Watershed provides twenty miles of potential steelhead habitat which has been degraded by high peak flows, low summer water levels, and high peak temperatures.  Riparian soil and vegetation have been removed in certain places by flood events and by maintenance activities on a natural gas pipeline through the lower six miles of the canyon.  Jackknife Canyon provides from three to ten miles of habitat, currently limited by low baseflows and lack of riparian vegetation.  PFC assessment is complete in both Pine Hollow and Jackknife.  The goal of this project is to encourage the recovery of the streams by slowing runoff during peak flow events, allowing the slow, safe release of water during the summer and allowing recovery of riparian vegetation.  Where necessary, the project would replant woody riparian species in critical areas.  These actions will improve spawning and rearing habitat by increasing flow during critical months, reducing damage to riparian vegetation, reducing summer water temperatures, and allowing recovery of channel morphology.  Deer, elk, and upland birds will also benefit by enhanced water sources in the uplands.  Specific projects include development of grazing management plans, riparian pastures, exclosures, cross fencing, water/sediment control structures, and native grass and tree plantings.  The method emphasizes the top-down approach to watershed recovery – begin at the ridge top, and work toward the stream.  This method has repeatedly been shown to be cost effective.  Upland work in Pine Hollow will continue at reduced amounts through 2006.  Jackknife upland  phase will run from 2001 to 2006, and the riparian phase is expected to run until at least 2008.  Monitoring will consist of extensive photopoints, spawning surveys, continuous temperature readings, and physical stream surveys.  This will continue for ten years past the end of the last upland phase.

b. Technical and/or scientific background

Pine Hollow and Jackknife Canyon run into the west side of the John Day River at RM 85 and 60, respectively.  Land use is 80% range and 20% cropland.  The ability of the two watersheds to function properly has been impaired by historic management and human activity. Poor water distribution, large pasture size, and poor forage condition in some of the uplands create uneven grazing patterns and areas of degraded range conditions.  The riparian and bottom areas have been areas of livestock concentration, as well as ground disturbance by PG&E Gas Transmission NW (GT-NW) for gas pipeline installation and maintenance.

In April 1996, the BLM, SWCD, landowners and ODFW collaborated on a steelhead habitat survey of Pine Hollow.  This survey found that the main channel of Pine Hollow consisted of 80% dry channel, with the most degraded and dry channel occurring in the lower reach, from RM 0 to RM 5.5.  A 1998 Proper Functioning Condition (PFC) assessment of Pine Hollow completed by SWCD, BLM, ODFW and landowners showed that the mainstem of Pine Hollow was 95% nonfunctional due to heavy gravel deposits, subsurface flow and lack of riparian vegetation.  Most side draws were found to be functioning at risk, due to inadequate riparian vegetation.  Hannafin Canyon and Laughlin Canyon were exceptions, functioning properly.  A PFC assessment of Jackknife completed in 2000 showed very similar results for Jackknife, with stream reaches being in either extremely degraded or nearly pristine conditions, depending on streambed slope and strength of flood flows from upland sources.

Pine Hollow contains summer steelhead and inland redband trout.  Historically, Pine Hollow provided about twenty miles of spawning habitat.  Spawning and rearing habitat is currently limited by low summer flows and high water temperatures.

High peak flows during winter and subsurface flow in summer interfere both with rearing and with migration success.  Nevertheless, steelhead and redband trout are found in all reaches of Pine Hollow, and in some side canyons.  In year 2000, fourteen redds were found in 3.3 miles of stream.

The Draft John Day Subbasin Summary (February 23, 2001) strongly emphasizes the effect of inappropriate cattle grazing, as well as emphasizing that some improvements have been achieved.

"…past and current land use practices (logging, grazing, mining, road building) have degraded and continue to impact habitat quality for fish…  Cattle grazing… [has] altered the watersheds by compacting soils, reducing vegetative cover, increasing soil erosion potential, decreasing infiltation and storage, and increasing runoff.

"…Managers believe that… uplands and riparian zone restoration, would provide the greatest long-term benefits for fish and wildlife…  Protection and restoration of riparian environments would greatly help to rehabilitate habitat for fish.  Some riparian areas on public and private lands are already improving in ecological condition from restoration efforts…" (John Day Subbasin Summary, pp39-40)

The John Day Subbasin Summary goes on to identify season-long grazing as one of the factors leading to habitat degradation on the Lower John Day River (p40).

Return to the River (ISRP, September 1996) states that significant modification of land use patterns and practices, especially grazing and cropland, will be necessary for restoration at appropriate ecological scale (p354).  "Restoration and enhancement of habitat forming processes…produce (sic - reduce?) flood peaks and to stabilize baseflows, elimination of pollution loads (sediments, toxic compounds) and protection of riparian vegetation from logging and grazing are keys elements of the normative river" (p355).

c. Rationale and significance to Regional Programs

Sherman County SWCD partners with Pine Hollow/Jackknife Watershed Council to produce an overall change in land use patterns across the private lands in Pine Hollow and Jackknife Canyons. Watershed councils are locally led groups made up of resource users, residents, and agency personnel with an interest or responsibility in a particular watershed.  Sherman County Soil and Water Conservation District Long Range Plan (July 1998) calls for the SWCD to utilize an ecosystem approach to watershed enhancement and protection by (among other actions) helping establish and support local watershed councils, and encouraging local participation in watershed planning and restoration activities (p4).

At the level of the individual management unit or property, all conservation practices implemented on private lands should ideally be part of a resource management system.  A resource management system plan describes the management of the property or management unit, how the particular practices fit into the overall management, what the benefits of the proposed practices are to the health of the natural resources on the property and watershed, and how any negative effects will be mitigated.  The SWCD/NRCS 9-Step Planning process provides this context and integrates NEPA, ESA consultation and State or Federal permitting into the planning process.  NRCS is currently completing section 7 consultation on the 9-Step Planning Process as applied in Sherman, Wasco and Gilliam Counties.  This process is due to complete by the end of September, 2001.

Sherman SWCD's 2001 Annual Plan of Work (November 2000) specifically states that the SWCD will dedicate 40 staff days to Resource Management System planning in Pine Hollow and Jackknife, 34 staff days to design, layout and inspection of conservation practices, and 25 staff days to monitoring.  The Annual Plan of Work specifies that the Pine Hollow Planning Contractor will provide 58 days worth of support, and NRCS will provide 23 staff days.  The expected loss of the Planning Contractor and NRCS technician will translate into a total shortfall of 81 staff days.  This proposal therefore relies on the related proposal for planning and technical support.

The Pine Hollow Action Plan (1999) calls for addressing range and cropland issues in the uplands first, with a gradual shift in focus toward the riparian area after 2001.

Most of the major fish and wildlife plans written for the Columbia Basin and State of Oregon in recent years call for support of farm and ranch planning and conservation on private lands.

This proposal will support the habitat goals outlined in section 7.6 of the 1994 Fish & Wildlife Program.  By working with watershed councils and private landowners, it makes possible implementation of section 7.7, which calls for cooperative actions with private landowners.  Section 9.1 states that "In developing mitigation strategies, the Council believes the region should give special consideration to small, family-owned businesses and farms."  The proposal will also improve habitat conditions for resident redband trout and other species, as well as terrestrial wildlife, as called for in sections 10 and 11. The following table gives a sample of the F&W measures supported by this proposal.

TABLE: Measures in the Northwest Power Planning Council’s Fish and Wildlife Program satisfied by funding this program:

| Section.sub | Comments |
| --- | --- |
| 2.2A | Native habitat exists and is utilized in Pine Hollow, but is degraded. |
| 4.1A | Project will rebuild a native steelhead run consistent with the principles listed in this section. |
| 7.0B.1 | Project will help implement an acknowledged local watershed plan. |
| 7.1B | Project will save a genetically distinct, wild steelhead run. |
| 7.1D | Project will gather data including redd counts, habitat range, and habitat information, such as temperature and flow rate. |
| 7.6 | Project aimed at improving habitat based on integrated watershed approach. |
| 7.6A | Project coordinates human activities on a watershed scale; improves productivity of steelhead habitat critical to recovery of a weak stock. |
| 7.6B.1, 3, 4 | Project aimed at improvement of poor condition habitat for a weak run; project integrated into a broader watershed effort promoting cooperative agreements with private landowners and several state and federal agencies; project follows a model (Buck Hollow) which achieves high level of results per dollar of funding. |
| 7.6C | Project coordinates assessment, planning and monitoring efforts of BLM, ODFW, SWCD, landowners and others. |
| 7.6D | Project objectives are consistent with objectives expressed in 7.6D - specifically, sediment, bank stability, water quality, quantity & timing, pools, riparian vegetation, stream morphology, grazing, and roads. |
| 7.7 | Project emphasizes integration of volunteer planning and implementation with state, federal and local government technical assistance and planning. |
| 7.8A | Project implements some habitat restoration on BLM land, and integrates their efforts on cooperating private lands; project involves NRCS implementing soil erosion control in uplands. |
| 7.8B | Project will implement BMP’s for soil and stream/riparian protection; project will establish data on success of these measures in restoring steelhead run. |
| 7.8H | Project emphasizes water conservation through sediment basins, terraces and spring development. |
| 7.8J | Project will emphasize increased in-stream flows through slow release from water/sediment basins, improved vegetative cover, enhanced riparian vegetation; project will document changes in in-stream flow. |
| 10.2B | Pine Hollow contains redband trout; project will improve degraded habitat for redband trout, as well as other resident fish species through comprehensive watershed plan. |
| 11.1 | Project will provide riparian and upland habitat for wildlife species impacted by hydroelectric dams. |
| 11.2E | Project improves habitat for bald eagle, peregrine falcon, black-capped chickadee, sharp-tailed grouse, sage grouse, elk, antelope and mule deer, as well as others. |

Action 154 on page 9-136 of NMFS' FCRPS Biological Opinion (December 21, 2000) calls for BPA to help fund development of watershed plans and technical assistance for implementation of said plans working with State and local governments in areas with significant non-Federal lands. This project provides for implementation of watershed plans on the private lands as well as associated grazing allotments.

This proposal provides a means for BPA to support the Oregon Plan for Salmon and Watersheds.  Strategy 2 of Oregon Watershed Enhancement Board's (OWEB) Strategy for Achieving Healthy Watersheds in Oregon calls for OWEB to target funds toward development of watershed-level assessments and action plans and further to support collaboration between watershed councils and SWCDs for shared restoration priorities.  Strategies 7 and 8 further emphasize the importance of watershed councils and soil and water conservation districts in setting local priorities and promoting local investment in watershed restoration.

Wy-Kan-Ush-Mi Wa-Kish-Wit , Spirit of the Salmon. (CRITFC 1995) lists the following objectives and strategies in the John Day Subbasin, directly related to farm and ranch planning:

Strategy 2.2.  Reduce sediment from agricultural practices and unimproved roads.

Strategy 2.3.  Reduce nitrate, phosphates, bacteria and other contaminants related to agricultural practices.

Strategy 3.2.  Implement Best Management Practices (BMP), including stream buffers, to benefit fish on private lands.

Objective 4.  Improve range management.

The John Day Subbasin Plan incorporates the goals of watershed councils and SWCDs with a basinwide summary.  The following goals, objectives and strategies are relevant to this proposal:

1.  A healthy watershed and long-term economic stability for individuals and communities that rely on the watershed’s natural resources.

1.  Efficient conservation of water and soil through on-the-ground treatments.

3.  Enhanced fish, wildlife, and habitat resources.

4.  An educated public regarding natural resources and conservation.

5.  A cooperative relationship between government agencies and landowners.

Objective. 1	Establish and encourage practices that reduce soil erosion and improve water quality; reduce soil erosion by 50%.

Objective 2.  Increase desirable plant diversity and reduce undesirable plant species by 2002.

Strategy.  Promote Coordinated Resource Management Planning (CRMP).

Objective 3.  Restore and enhance riparian vegetation.

Objective 4	Enhance and restore watersheds in conjunction with SB1010 and the Oregon Plan, reducing nitrogen levels in aquifer and soil movement to sustainable standards.

Strategy.  Conduct watershed enhancement and restoration projects.

In addition, this proposal will implement the following ODFW strategies and actions, excerpted from the John Day Subbasin Summary:

Strategy 1.   Grazing:  Develop livestock control measures to include limited grazing periods, reduced stocking rates, temporary or permanent stream corridor fencing, and management of riparian pasture systems.

Strategy 9.   Continue landowner involvement and cooperation in protecting, restoring, and enhancing riparian systems and watersheds.

Strategy 18.  Support and expand existing watershed programs.

d. Relationships to other projects

Continued progress in the Pine Hollow/Jackknife Watershed Enhancement Project (1999-010-00) depends upon planning and design assistance to the private landowners.  In the past, the project has paid for a contracted range planner to produce four ranch plans, two of which are still due as of April 13, 2001.  Six ranchers in Jackknife Canyon have requested range conservation plans. The current contractor does not want the new contract for Jackknife. No other such service is available in Sherman County. Implementation of conservation projects in Jackknife will therefore depend upon sufficient SWCD farm planning staff, for which Sherman SWCD has applied to BPA in a related grant.

e. Project history (for ongoing projects)

Sherman County Soil and Water Conservation District began watershed planning efforts in 1990 with the Buck Hollow Project.  Fiscal and technical partners in that watershed included individual landowners, Wasco County SWCD, USDA Natural Resources Conservation Service (NRCS), BPA, Bureau of Land Management, Oregon Department of Fish and Wildlife (ODFW), Governor’s Watershed Enhancement Board (GWEB), Northwest Steelheaders, and other private sources.

After that project began showing early successes, landowners in Pine Hollow, many of whom had also taken part in the Buck Hollow Project, approached the conservation districts about starting a similar project with nearly identical goals in Pine Hollow.  By 1996, the landowners had formed a Watershed Council to set direction and policy for the project.  All watershed restoration activities in Pine Hollow are planned and coordinated by the Watershed Council.  The Bureau of Land Management and Oregon Department of Fish and Wildlife assist the District and the Council in assessment and monitoring efforts.  NRCS provides technical assistance in construction of structures and fences. PG&E Gas Transmission NW has been an active partner in planning, funding and activities.  Warm Springs Department of Natural Resources has been consulted and found our plans to be consistent with their own goals in the John Day Basin.  BPA funds were first used in FY1999, and have provided about 45% of total funding since then.  Pine Hollow is located in both Sherman and Wasco Counties.

In 1999, Mobley Ranch signed up for the Conservation Reserve Enhancement Program (CREP), enrolling over 20 miles of stream for grazing exclusion and active restoration.  Since then, Black Rock Grazing and Justesen Ranches have both initiated discussions with NRCS for CREP.  All three of these ranches are members of the watershed council.  Inclusion of the latter two ranches into CREP would bring the total stream miles in restoration contracts to about 40 miles.  These riparian projects should ideally be protected from flood events by continued implementation of upland conservation practices.

f. Proposal objectives, tasks and methods

PLANNING AND DESIGN

Objective 1. Provide coordination to watershed council. This objective will be met by a related grant submitted by Sherman SWCD.  Please see "Provide Coordination and Technical Assistance to Watershed Councils and Individuals in Sherman County, Oregon", funding proposal turned in by Sherman SWCD.

Objective 2. Produce 6 range management plans using NRCS 9 Step Planning Process with NEPA review. This objective will be met by a related grant submitted by Sherman SWCD.  Please see "Provide Coordination and Technical Assistance to Watershed Councils and Individuals in Sherman County, Oregon", funding proposal turned in by Sherman SWCD.

CONSTRUCTION/IMPLEMENTATION PHASE

Objective 1. Implement practices associated with farm and grazing management plans.

Task a. Upland water developments, such as spring developments, wells, troughs and pipelines, installed in upland pastures.  15 water developments are proposed for construction in the next five years.

Task b. Structures: Water and Sediment Control Basins installed in ephemeral draws, and terraces installed in crop fields.  This task is subcontracted by landowners to any of three contractors with heavy equipment operating in Southern Sherman County.  Each of these contractors are familiar with NRCS standards for earthen construction, and are accustomed to working closely with NRCS and SWCD technicians.

36 Water and sediment control basins, each with a capacity of less than 9.2 acre-feet, are proposed for construction in Jackknife and Pine Hollow to protect downstream areas from peak flow events.  Each structure is built to withstand a 100-year event and to release water slowly over a period of several months.  Sherman SWCD is currently in discussions with Water Resources Department for an expedited approval process for these structures.

Task c. Pasture Reseeding in areas that were cropped or overgrazed earlier in century.  Many areas in Pine Hollow were cropped near the turn of the century.  Poor soil and remote locations led to abandonment of these fields in the 1920's or '30's.  These areas are now used for grazing, but often have extremely poor grass stands.  In 2001, many of these areas were reseeded using an Eastern Oregon native seed mix.  BPA funds were matched with US Fish and Wildlife Partners for Fish and Wildlife funds to pay the premium price of the native seed.  In the next three years, only 131 acres are proposed for reseeding.

Task d. Brush Control projects allow reestablishment of grass cover,  improvement in hydrologic condition of watersheds.  Juniper has been shown to be extremely effective at spring water uptake.  Encroachment of sage and juniper into grasslands competes strongly with grass for soil moisture, reducing groundcover and range productivity.  Reduction of brush is therefore prescribed as an element of grazing management plans. 650 acres of brush control are proposed between 2002 and 2005, to be accomplished by mechanical controls and aerial spraying.

Task e. Fencing projects allow utilization of upland pastures, and separate management of riparian areas.  One fencing project (7920 feet) is proposed for the coming year in Jackknife Canyon.  Further projects will be identified in the 6 range management plans to be developed for Jackknife Canyon landowners by SWCD technical staff.

OPERATION AND MAINTENANCE

Objective 1. Operation and maintenance is the responsibility of the cooperating landowners, who sign ten year maintenance agreements as part of contracting.

MONITORING AND EVALUATION

1. Monitor watershed conditions and anadromous fish status.

a. temperature monitoring.  This work will be done by SWCD technical staff, for which Sherman SWCD has requested funding in a related grant application.

b. annual spawning surveys in March/April.  This work is accomplished by SWCD technical staff, with assistance from Bureau of Land Management, Oregon Department of Fish and Wildlife and landowners. Wasco SWCD often sends technicians on this task, as well.  The participation of BLM, ODFW, Wasco SWCD and landowners is an in-kind contribution. The Sherman SWCD technician will be funded through the related technical assistance proposal.

2. Monitor status of installed practices for five years following installation.

a. Photopoints.  Photopoints have been taken for six years by the Pine Hollow Planning contractor, who will continue to be contracted once per year for this one task.

g. Facilities and equipment

Landowners will contract for earthen structures, well-drilling, aerial spraying, and in some cases, fencing.  Subcontractors supply heavy equipment, planes, or fencing tools.  Spring developments, seeding, brush beating and most fencing will be accomplished by landowners themselves.  In cases where landowners supply their own labor, the project cost-shares a portion of their hours.

The current SWCD planner/technician uses the following equipment for farm and ranch planning, site surveying, design, layout, inspection and monitoring:

2WD Pickup - 1985 Chevy 1 ton,			4WD ATV - '86 Polaris, 2-str., 250cc,
Desktop computer - 64MB RAM, 3GB HD,	Transit - TopCon 22x,
Fiberglass tripod, extendable,			25' fiberglass rod,
Laser Level - TopCon self-leveling,		Laser Range Finder, Bushnell 500
300' measuring tape,				Sony digital camera w/ case,
ArcView GIS 3.1.

The following equipment has been requested by Sherman SWCD in the related planning and technical assistance proposal.  This would fill out current needs, plus provide equipment for the use of the new planner/technician.

GPS unit,						cell phone for safety in field. 
4WD pickup with equipment box or racks,		4WD ATV w/ racks & ramps,
cell phone for safety in field,			laptop computer with docking station
ArcView GIS 3.1 or 3.2,				GPS unit,
transit,						tripod,
rod,							laser range finder,
300' measuring tape,				digital camera with case,
Numetrics vehicle distance measurer. 		storage boxes or garage 
scanner

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Clark, JS. 1999. Pine Hollow Action Plan. Prepared for Pine Hollow Watershed Council. | no |
| Coelsch, Krista. July 1998. Sherman County SWCD Long Range Plan. Prepared for Sherman SWCD. | no |
| Coelsch, Krista. November 2000. Sherman SWCD 2001 Annual Plan of Work. Prepared for Sherman SWCD. | no |
| Columbia River InterTribal Fish Council. 1995. Wy-Kan-Ush-Mi Wa-Kish-Wit , Spirit of the Salmon. | no |
| Independent Scientific Review Panel. September 1996. Return to the River. | no |
| Knapp, Suzanne, ODFW. February 23, 2001. Draft John Day River Subbasin Summary. Prepared for Northwest Power Planning Council. | no |
| National Marine Fisheries Service. December 21, 2000. Reinitiation of Consultation on Operation of the Federal Columbia River Power System, Including the Juvenile Fish Transportation Program, and 19 Bureau of Reclamation Projects in the Columbia Basin. http://www.nwr.noaa.gov/1hydrop/hydroweb/docs/Final/2000Biop.html. | no |
| Northwest Power Planning Council. December 1994. Columbia River Basin Fish & Wildlife Program. | no |
| Oregon Watershed Enhancement Board (2001) Strategy for Achieving Healthy Watersheds in Oregon. http://www.oweb.state.or.us/publications/stratplan2001/index.shtml | no |

# Section 10 of 10. Key personnel

The following section is nearly identical to the key personnel in the related technical assistance funding proposal from Sherman County SWCD.

Resumes are included here for the SWCD Farm Planner/Conservation Technician, and the SWCD Coordinator.  The Watershed Council Coordinator and second Farm Planner are still to be hired.  Qualifications for each position are included below.

Brian Stradley

SWCD Farm Planner/Conservation Technician: 40 Hours/week

Current Responsibilities:

Writing conservation farm plans for local producers; designing and inspecting conservation practices to aid in local compliance with water quality issues. Provide education and outreach for the local community on watershed restoration and water quality issues.

Dates: 3/98-current

Work Experience:

Stahlbush Island Farms Inc., 9/97- 3/98. Supervising the development, and implementation of a management plan for fish and wildlife habitat enhancement, that is complementary to modern sustainable agriculture.  Field equipment operation, minor mechanical equipment repair, general farm labor.

Oregon Department of Fish and Wildlife, 7/1/95 - 10/31/95  :  7/1/96 - 12/31/96. Seasonal steelhead creel on lower Deschutes River, General public relations, Adult salmon and steelhead capture, immobilization, scale sampling and tagging. Electroshock stream sampling. Spawning Chinook salmon for hatchery brood stock. Carcass recovery in mark and recapture population study

Oregon State University Fisheries Department, 9/1/93 - 5/31/94. Research assistant for graduate student project, including; specimen preparation, preparation analysis, data entry, and field collection.

Education:	Bachelor of Science in Fisheries Science, completed December 1997 			Oregon State University, College of Agriculture, Corvallis, OR

Certifications:  Natural Resources Conservation Service Conservation Planner

Wildland Hydrology: River morphology & Application, and Applied Fluvial Geomorphology

Troxler Electronic Laboratories Inc. Nuclear Densomiter Testing Equipment.

Agricultural Experience: Raised on a third generation farm and ranch near Grass Valley, Oregon.  Growing dry land small grains, and livestock. Seasonally employed with other farms and ranches in Sherman County, along with a cherry orchard in Wasco county.  Currently employed with Sherman County Soil and Water Conservation District as a Conservation Technical Specialist.

Computer Experience: IBM proficient in Word processing, Spread sheets, Windows, Auto Cad e-mail, and ArcView

Krista Coelsch
District Coordinator, Sherman Soil and Water Conservation District
24 hours/week

Current Responsibilities:

Began working for Sherman County SWCD in September 1993.  Responsible for filing, payroll, tax reporting and record keeping for all Sherman County SWCD funds, including Pine Hollow/Jackknife funds from various sources.  Member of budget committee.  Supervises subordinates, including watershed coordinator and planner/technicians.  Maintains knowledge of local, state and federal programs and laws affecting SWCDs, as well as the political structure in which the SWCD operates.  Maintains a clear understanding of personal and professional relationships within Sherman County and the John Day Subbasin.

Recent Positions and Experience in Fiscal Management and Natural Resources:

Prior to February 1997, wrote grant applications, agendas and minutes for watershed councils, in addition to current duties.

Sherman County Weed Survey Crew Supervisor.  1993, ‘94, ‘95 seasons.  Supervised crew of four to six, surveyed river corridors and other critical areas of county for noxious plant species.

Clerk/Secretary.  Horizon Restoration, Inc.  October 1990 to June 1991.  Maintained purchase orders and timekeeping records for an ecological restoration firm.

Education and Training:

Columbia Gorge Community College. 1989-90.  Course work in Business Math and Computers.

Proper Functioning Condition Training. August 1997.  Oregon Cattlemen’s Association, Antelope OR.

“Microsoft Office” Training.  February 1996.

Filing and Archiving Training.  October 1995.

Total Quality Management Training.  April 1994.

Stream Assessment Training.  September 1995.  Oregon Department of Fish and Wildlife and Wasco Soil and Water Conservation District, Dufur, OR.

Agricultural Planner and Conservation Technician

# Duties and Responsibilities

The Agricultural Planner/Conservation Technician performs professional field and office functions in the development of land management plans and their implementation.  This work is a part of the water quality improvement efforts in the Oregon Plan and related programs, directed towards salmonid restoration and healthy streams.

Develop plans: 1) Assess the need for assistance to individual landowners/managers who want to upgrade an existing land management plan or develop a new plan and prioritize where technical assistance will be provided.  2) Assist landowners/managers in upgrading existing or preparing new land management plans.

Plan implementation: Assist individual landowners/managers in the implementation of land management plans through the design and layout of planned practices.

# Qualifications:

*Two years professional experience demonstrating participation as a member of a team, project or program that may include leading some limited elements of the work of others.  An advanced degree in agricultural science, natural resource management, soils and water quality, or a related discipline may substitute for one years experience.

AND

*A bachelor’s degree with major course work in agricultural sciences, natural resource management, soils and water quality or a related discipline.

Preferences may be given to applicants with education and/or experience in the field of Watershed or Natural Resource Management.

Preference may be given to applicants with experience in planning or implementation of land management plans, or similar plans, directed toward sound conservation principles, and improved water quality.

Preference may be given to applicants with experience in utilization of a personal computer for information entry, retrieval and correspondence.

# Watershed Coordinator

Position Description:

Title:		Sherman County Watershed Coordinator

The position is located in Moro, Oregon and will work throughout Sherman County. The position will be supervised through the Sherman County Soil and Water Conservation District.

Major Duties:

Provide administrative support to established Watershed Councils in Sherman County

Organize and advertise meetings

Produce and distribute minutes of meetings

Follow up on action items from meetings

Assist with planning, coordinating and monitoring for projects

Gather/organize watershed data

Secure funding for projects

Assist interested parties in the development of new councils

Perform public outreach

Educational functions

Edit and publish a quarterly newsletter

Assist in the formation and function of the Lower John Day River Local Advisory Committee

Other duties as assigned.

Qualifications:

Experience in natural resource planning and management

Evidence of leadership in solving the problems of diverse groups of people

Advanced written and oral communication skills

Demonstrated grant-writing ability

Computer proficiency

Ability to establish work priorities and manage time effectively

Physically able for “on-the-ground” field activities

Valid driver’s license & personal car for travel connected with duties