ProjectID:	25040

Title:	Assessment of habitat improvement actions on water temperature, streamflow, and aquatic community health in Columbia Plateau streams: Baseline data for Trout Creek in the Deschutes River Basin

# Section 9 of 10. Project Description

a. Abstract

The work proposed here will acquire detailed baseline data of physical and biological conditions for a reach of Trout Creek, Oregon, prior to implementation of an extensive channel restoration project.  The study reach will be a five-mile section between River Miles 13 and 18, for which the U.S. Army Corps of Engineers is in the planning stages of an extensive channel restoration project, including channel realignment, dike removal, riparian planting, and bank stabilization treatments. This situation presents an excellent opportunity to rigorously evaluate the effects of a major channel restoration project.  Collection of baseline data on current conditions will allow for future assessment of the effectiveness of these types of restoration activities, including effects on channel and riparian processes and resulting changes to aquatic habitat conditions.  Primary data collection activities will include (1) establishment of a stream gage at the site that will continuously monitor discharge, water temperature, and turbidity, and (2) systematic and repeated field surveys of local flow conditions (velocity, depth and width), channel geometry, channel substrate, local ground water flux, water temperature, riparian vegetation characteristics, and macroinvertebrate species composition and abundance.  This work will serve as a basis for future proposals to assess the effects of the implemented channel restoration work on water temperature, channel and floodplain processes and aquatic habitat conditions.

b. Technical and/or scientific background

The Bonneville Power Administration, the U.S. Army Corps of Engineers, and the Bureau of Reclamation are currently developing a plan to implement actions required by the National Marine Fisheries Service and the U.S. Fish and Wildlife Service Biological Opinions on the Federal Columbia River Power System. One of the goals of this implementation plan is to “Conserve the ecosystems upon which salmon, steelhead, and other listed aquatic species depend, including watershed health.” In an earlier report commissioned by the Northwest Power Planning Council and funded by the Bonneville Power Administration (BPA), the Independent Scientific Group (1996) concluded that restoring habitat by reestablishing natural biological and physical processes within the Columbia River ecosystem is critical for survival of salmonid fishes in the region. BPA is thus spending considerable resources planning and implementing stream restoration projects in the Columbia Basin to improve the health and survival of native endangered fish stocks.  Stream restoration typically entails making alterations to the stream channel, flow regime, and riparian zones to improve the physical habitat and food supply for fish. Specific alterations include replanting riparian zones, adding meanders to previously straightened channels, fencing out livestock, and importing woody debris. Despite the large regional investment in channel and basin restoration activities, there have been few comprehensive studies of the effectiveness of such actions.  A means for rigorously and quantitatively evaluating the results of these actions—to determine whether habitat restoration activities actually result in improved in-stream conditions and, ultimately, healthier aquatic communities—is therefore needed.

Trout Creek, Oregon, drains about 700 square miles of the southern Columbia River plateau and western Ochoco Mountains before emptying into the Deschutes River, 88 miles upstream of its confluence with Columbia River. Summer steelhead (Oncorhynchus mykiss), a species listed as “endangered” under the Endangered Species Act by the National Marine Fisheries Service, spawn and rear in many sections of Trout Creek. However, diversions and withdrawals, channelization, and riparian grazing and vegetation removal have combined to produce locally adverse flow, temperature, and channel conditions for native steelhead (Kauffman and others, 1993).  Consequently, several projects aimed at improving habitat conditions have been completed or are underway by several national, state, and local agencies and organizations, including Oregon Department of Fish and Wildlife, Oregon Water Watch, Deschutes Resource Conservancy, and the Trout Creek Watershed Council.  Many of these projects are partly or wholly funded by the Bonneville Power Administration.

The U.S. Army Corp of Engineers is currently in the final planning stages of an extensive channel reconstuction effort for river miles 13-18 in the central part the Trout Creek basin (Taunja Berquam, U.S. Army Corps of Engineers, Portland, Oregon, March 2001 personal communication).  This restoration aims to mitigate the effects of channel straightening and levee construction subsequent to the 1964 flood and will likely include altering channel sinuosity and cross-section morphology as well as implementation of bank and riparian-zone protection measures.  With collection of adequate baseline data, this situation provides an excellent opportunity to carefully monitor and analyze processes affected by such restoration strategies, including flow, sediment transport, surface-water and groundwater interactions, channel and floodplain erosion and deposition, and channel and bank substrate evolution.  The work proposed here will collect the necessary baseline data so that there is opportunity for rigorous quantitative assessment of how water temperatures, channel and floodplain conditions, and biologic processes are affected by such restoration works.  The data to be collected include continuous measurements of flow quantity, temperature, turbidity, and repeat detailed measurements of temperature, flow, channel geometry and substrate conditions, riparian vegetation characteristics, and macroinvertebrate assemblages (important biological indicators and food source for salmonids).  These are the primary factors that interact in a complex manner to form steelhead habitat in fluvial systems, and changes to any or all of these may have profound effects on the overall outcome of channel restoration activities.

The type of study proposed here requires a multidisciplinary approach, which the U.S. Geological Survey (USGS) is well qualified to carry out. The USGS has a staff of research hydrologists, geologists, and ecologists; nationally consistent data-collection protocols; rigorous quality-assurance and quality-control procedures; national databases in which to store much of the data collected in this type of study; and nationally distributed publication series in which data and interpretative findings are reported.

c. Rationale and significance to Regional Programs

Channel and watershed restoration activities are a major focus for improvement of salmonid habitat conditions in the Columbia River basin.  Between various federal, state, and local agencies, millions of dollars are invested each year in restoring and improving aquatic habit conditions in the region, although there has been some question of the local effectiveness of many of these actions (e.g. Kauffman and others, 1993). The work proposed here is designed to provide critical baseline data which will serve as a basis for future assessment of the effectiveness of an extensive stream restoration project in the Trout Creek Basin. When coupled with subsequent monitoring and process studies conducted during and after the Trout Creek channel restoration, results of this work will provide important quantitative information on how channel, floodplain, and ecologic processes are affected by channel restoration activities.  These findings will allow for regional assessment of channel restoration activities and promote more effective and efficient priortization of future channel and habitat improvement actions throughout the Columbia Basin. The methodologies developed and the data collected during this study will also be valuable for implementing similar studies throughout the region. In addition, information from this work will be valuable for the Oregon Department of Environmental Quality’s Total Maximum Daily Load program for stream temperature and sediment.

d. Relationships to other projects

The proposed study will be performed in conjunction with U.S. Army Corps of Engineers planned channel restoration action for River Miles 13-18 of Trout Creek.  The U.S. Geological Survey will work closely with the Corps in the final design of the baseline data collection and in determining the location of gage and sampling locations.

The Oregon Department of Fish and Wildlife and the Trout Creek Watershed Council, among other agencies, have also received BPA and other funding to implement basin-wide restoration activities in the Trout Creek basin.  We will conduct our baseline data collection in coordination with these groups in order to promote consistent and efficient monitoring and data reporting as planned in their projects.

This USGS project parallels a similar project being proposed for this funding cycle by USGS for the Birch Creek Basin, which is tributary to the Umatilla River in Oregon.  The primary emphasis of the Trout Creek study is to collect substantial baseline data prior to implementation of a substantial restoration action, whereas the Birch Creek study will study processes and effects of restoration activities at a variety of scales for a channel system that has already been partially affected by multiple restoration actions.

e. Project history (for ongoing projects)

NOT APPLICABLE

f. Proposal objectives, tasks and methods

Objectives

The objective of this study is to collect adequate baseline data on channel hydrology, temperature, channel geometry, channel substrate, riparian vegetation, and macroinvertebrate communities for a reach of Trout Creek so that the effectiveness of planned channel-restoration activities can be rigorously quantified. This objective will be achieved through accomplishing five primary tasks:

1. Final study design and planning;

2. Collection and analysis of continuous flow, temperature, and turbidity measurements at sites above and below the study reach;

3. Detailed and systematic repeat surveys of hydraulic conditions, channel and floodplain geometry, channel and floodplain substrate, stream temperature, riparian vegetation composition and density, and macroinvertebrate communities within the study reach;

4. Collection of basin-wide stream temperature and weather data to provide the groundwork for basin-wide temperature modeling of streamflow; and

5. Data and results publication, distribution and archival.

Methods

The description of the methods is organized by the five specific tasks outlined above.

1. Final study design and planning.

In Fiscal Year 2002 we will work closely with the Army Corps of Engineers to coordinate our project timetable and activities with their schedule of channel restoration activities so that there is adequate collection of baseline data prior to channel restoration.  Because the Army Corps of Engineers plans are not yet finalized, some flexibility will be required in developing the project timetable.  We will coordinate with the Corps in acquiring pre-restoration topographic data and aerial photography, as well as in determining the final study reach, locations of short channel sections of detailed surveys, and obtaining landowner permission for access and installation of instrumentation.

These activities will lead to a detailed planning stage associated with selection of gage locations and detailed sampling locations such that all permanent installations are in place and operational by the end of FY 2002.

We will also meet with other agencies conducting restoration and monitoring activities in the basin (Oregon Dept. of Fish and Wildlife, Oregon Department of Water Resources, and the Trout Creek Watershed Council) to insure that our proposed data collection strategies are coordinated with other monitoring activities occurring in the basin.

2. Collection and analysis of continuous flow, temperature, and turbidity measurements at sites above and below the study reach.

Continuous measurements of flow, temperature, and turbidity will be conducted for flow entering and exiting the study reach by installation of two stream gages with sensors for flow, temperature and turbidity.  Gages sited above and below the study reach will provide baseline data for net changes in flow conditions within the reach, thus providing a frame of reference for evaluating changes caused by channel restoration activities.  These gages will operate year round over the entire duration of the study, and will acquire measurements at half-hour increments.  Monthly suspended-sediment load measurements, using standard U.S. Geological Survey procedures, will be used to define a turbidity vs. suspended-sediment load relation that will form the basis for total suspended sediment flux calculations.  All data will be published in the annual Water Resources Data reports issued by the U.S. Geological Survey.

3.  Detailed and systematic repeat surveys of hydraulic conditions, channel and floodplain morphology, channel and floodplain substrate, stream temperature, ground-water conditions, riparian vegetation composition and density, and macroinvertebrate communities within the study reach.

Detailed surveys of hydraulic, geomorphic, and biologic conditions will be conducted twice annually within the study reach during the project period.  These measurements will use standard protocols and will be integrated such that quantitative relations between current physical and ecologic conditions can be assessed.  Collection of these data constitute the major work item in the proposed work, and will form the basis for evaluating how channel and floodplain processes are affected by channel restoration.  The procedures that will be used are as follows:

Hydraulic Conditions—For up to four short sections of the study reach, local flow velocity and depth conditions will be measured by current meter and wading rod (or by acoustic flow velocity meter depending on conditions) to determine detailed flow field environments.  These measurements will be conducted on a grid spacing of about 1 m for channel lengths of up 100 m.  Multiple such measurements for each site will yield information on the dynamics of the setting and the variation of local hydraulic conditions with discharge (as measured at the gaging stations).

Channel and Floodplain Morphology—Baseline morphologic conditions and system stability will be documented by detailed surveys of channel and floodplain geometry, obtained from low-altitude photogrammetry (scale 1:1200), and electronic theodolite or kinematic GPS surveys of channel geometry.  Surveys will be conducted at such a resolution that the resulting digital elevation models can be used to calculate locations and volumes of sediment deposition and erosion as well as serving as base maps for the detailed hydraulic, substrate, and biologic surveys.  Photogrammetric surveys will be conducted annually (mid summer), and on-the-ground surveys will be conducted at least twice each year (spring and fall).

Channel and Floodplain Substrate—Mapping of channel and floodplain substrate will allow tracking of the sedimentologic effects of channel restoration, including changes in particle size distribution and the patchiness of various substrate conditions.  Similar to the detailed flow measurements, measurements of substrate will be conducted on up to four sample grids of 1 m spacing for channel lengths of up to 100 m.  These sample grids will be the same as that used for the detailed flow measurements.  Substrate size distributions will be measured in the field using a modified Wolman pebble count method (Wolman, 1954), supplemented by laboratory grain-size analysis conducted by the U.S. Geological Survey sediment laboratory in Vancouver, Washington.  The spatial distribution of substrate sizes and their relation to local flow conditions will be evaluated using standard statistical techniques.

Stream Temperature—Spatial and temporal variations in stream temperature for the entire study reach will be analyzed using a combination of forward looking infrared radiometery (FLIR) and miniature in-stream temperature probes with data loggers. FLIR imagery will provide detailed point-in-time snapshots of stream temperature for the entire reach, and help identify areas of ground water recharge. Within the short sections of detailed hydraulic, substrate, and biological measurements, in-stream probes will operate year round over the entire duration of the study, and will record half-hourly time-series data at point locations.

Riparian Vegetation Composition and Density— Detailed in-stream habitat and riparian zone measurements will be made along transects within the detailed measurement sections using the protocols of the USGS (Fitzpatrick et al. 1998) and the U.S. Environmental Protection Agency’s Environmental Monitoring and Assessment Program (Lazorchak et al., 1998). These habitat protocols have been applied in a large variety of streams in Oregon and Washington; their use will therefore facilitate comparison of data collected during this study with data collected during other studies in the region. The riparian zone will be characterized by a variety of measurements including canopy cover—as measured by canopy angle, water edge densiometer readings, categorical assessment of groundcover, mid-canopy, and high-canopy evaluations within a 10-meter zone perpendicular to the water’s edge. Measurements will be made on the densities and species of mature trees in the riparian zone as well as assessments of the type of active land use. Approximately 8 to 11 habitat/riparian transects will be measured within each of the approximately four 100-m-long channel sections selected for detailed flow and substrate measurements. In addition to these data, low-level aerial photography for the entire reach obtained for the photogrammetry will allow complete assessments of the overall pre-restoration channel condition and riparian density and quality.

Assessment of Macroinvertebrate Communities—We will conduct a quantitative assessment of benthic macroinvertebrates to document pre-restoration conditions.  Benthic macroinvertebrates are a component of the primary food production necessary for riverine fish (Cuffney et al, 1997). Macroinvertebrates are directly affected by changes in canopy cover, riparian tree density and species, water temperature, changes in sediment input, and substrate composition (Waite et al. 2000, Richards et al. 1997, and Cairns and Pratt, 1993). As a result, changes in the macroinvertebrate community resulting from alteration of the channel or riparian zone are generally more straightforward to document than they are for fish.

Macroinvertebrates will be systematically sampled within each of channel sections selected for detailed hydraulic and substrate surveys using a modified kicknet (Cuffney et al. 1993). We will collect 3-5 composited benthic samples to allow for an assessment of the variability within each channel section.  To collect baseline data regarding the contribution of terrestrial insects from riparian vegetation, we will also collect insect drift samples within the water column and/or pan traps to assess the importance of terrestrial insects falling into the water from the riparian zone (Smock, 1996). All benthic macroinvertebrates collected will be identified to at least genus or species level (unless the condition of the specimen does not allow fine level taxonomy). All insects collected in the drift or pan traps will be identified to either family or genus level depending on the taxonomy. Invertebrate biomass will be determined by insect order (i.e., dry weight) for riffle and drift samples to provide a quantitative assessment of the food production in the reach for fish.

4. Collection of basin-wide stream temperature and weather data to provide basis for basin-wide temperature modeling of streamflow.

The cumulative effects of reach- and basin-scale restoration activities are appropriately assessed through basin-wide temperature modeling of streamflow.  For this project, we will collect baseline data of stream temperature and weather in order to support future development of a basin-wide numerical model of streamflow and temperature. In addition to the temperature measurements collected in the study reach, we will collect temperature measurements from about ten additional probes that will be installed throughout the Trout Creek basin.  These probes will operate continuously and collect temperature readings at 30-minute increments.  Baseline weather information, necessary for physically based temperature modeling, will be collected through installation of a weather station near the geographic center of the Trout Creek basin.  This station will operate throughout the duration of the study and will record hourly measurements of air temperature, dew-point temperature, short-wave solar radiation, precipitation, wind speed, and wind direction.

5. Data publication, distribution and archival.

All data collected by this study will be published and archived according to U.S. Geological Survey standards.  Additionally, most data will be available via the internet either through established on-line USGS databases or through a project website.  Flow, temperature, and sediment data will be published in the annual USGS Water Data reports following standard quality assurance techniques.  Measurements of channel geometry, detailed flow conditions, substrate, riparian vegetation, and macroinvertebrates will be published in USGS Water Resources Investigations reports as well as in electronic data bases suitable for digital distribution.

It is anticipated that collection of this baseline data will lead to interpretations of channel and floodplain processes and their relations to local ecologic conditions that are suitable for publication in peer-reviewed scientific literature.  A portion of year 3 of this project (Fiscal Year 2004) will be devoted to publishing such findings.

g. Facilities and equipment

(Installation costs shown for each item would be for Year 1 of the project)

Most of the work described in this proposal will be based out of the USGS Water Resources Division District Office in Portland, Oregon. The District Office is fully equipped with personnel and equipment to undertake all types of hydrologic investigations including all components of the hydrologic cycle as well as in-depth studies of water quality. Assistance will be provided for field operations described in this study by the USGS Field Office in Pasco, Washington. The Pasco office operates and maintains stream gages in northeast Oregon for the Oregon District Office.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Cairns, J., Jr., and J.R. Pratt, 1993, A history of biological monitoring using benthic macroinvertebrates. Pages 10–27 in D.M. Rosenberg and V.H. Resh (editors). Freshwater biomonitoring and benthic macroinvertebrates: Chapman and Hall, New York. | n |
| Cuffney, T.F., M.E. Gurtz, and M.R. Meador, 1993, Methods for collecting benthic invertebrate samples as part of the National Water-Quality Assessment Program: U.S. Geological Survey Open-File Report 93-406. | n |
| Cuffney, T.F., M.R. Meador, S.D. Porter, and M.E. Gurtz, 1997, Distribution of fish, benthic macroinvertebrate, and algal communities in relation to physical and chemical conditions, Yakima River Basin, Washington, 1990: U.S. Geological Survey Water Resources Investigations Report 96-4280. | n |
| Fitzpatrick, F. A., I.R. Waite, P.J. D’Arconte, M.R. Meador, M.A. Maupin, and M.E. Gurtz, 1998, Revised methods for characterizing stream habitat in the National Water-Quality Assessment Program: U.S. Geological Survey Water-Resources Investigations Report 98-4052. | n |
| Independent Scientific Group, 1996, Return to the river: Restoration of salmonid fishes in the Columbia River ecosystem, Northwest Power Planning Council Document 96-6, September 10, 1996, 584 p. | n |
| Kauffman, J. B., R.L. Beschta, and W.S. Platts, 1993, Fish habitat improvement projects in the Fifteenmile Creek and Trout Creek basins of central Oregon: Field review and management recommendations, U.S. Department of Energy, Bonneville Power Administration, Project Numbers: 86-079; 84-062, 52 p. | n |
| Lazorchak, J. M., D.J. Klemm, and D.V. Peck (Editors), 1998, Environmental Monitoring and Assessment Program - Surface Waters: field operations and methods for measuring the ecological condition of wadeable streams: U.S. Environmental Protection Agency, Washington DC, EPA/620/R-94/004F. | n |
| Richards, C., R.J. Haro, L.B. Johnson, and G.E. Host, 1997, Catchment and reach-scale properties as indicators of macroinvertebrate species traits: Freshwater Biology, v 37, p. 219-230. | n |
| Smock, L.A., 1996, Macroinvertebrate movements: drift, colonization, and emergence. Pages 371-390 in F. R. Hauer and G. A. Lamberti (editors). Methods in Stream Ecology: Academic Press, San Diego, CA. | n |
| Waite, I.R., A.T. Herlihy, D.P. Larsen, and D.J. Klemm, 2000, Comparing strengths of geographic and nongeographic classifications of stream benthic macroinvertebrates in the Mid-Atlantic Highlands, USA: Journal of North American Benthological Society. v. 19, p. 429-441. | n |
| Wolman, M.G., 1954, A method of sampling coarse river-bed material: EOS, Transactions American Geophysical Union, v. 35, p. 951-956. | n |

# Section 10 of 10. Key personnel

The multidisciplinary nature of this project will require contributions from up to three research scientists in the Oregon District.  Their responsibilities and qualifications are provided below.  In addition to the lead scientists, several hydrologic and GIS technicians will be used during the study to aid in data collection and compilation.

The primary responsibilities for the three key investigators are:

John Risley, 0.33 FTE

- oversee the design, collection, and publication of stream-temperature data at both the reach and watershed scales

- oversee the installation and collection of both streamflow and meteorologic data

Jim O’Connor, 0.33 FTE

- oversee the design, collection and publication of channel geometry, and substrate data and the collection of suspended sediment and turbidity data

- prepare an interpretive report summarizing the findings after 3 years of data collection

Ian Waite, 0.2 FTE

- oversee the design, collection, and publication of riparian and macroinvertebrate data (benthic and drift)

- prepare an interpretive report summarizing the food supply available to riverine fish

Resume for John C. Risley

Experience

1995 - present 		Research Hydrologist for the U.S. Geological Survey (USGS), Water Resources, Portland, Oregon

Current responsibilities: Conducts surface-water hydrologic and modeling studies. Writes and reviews papers. Supervises and designs data collection.

1991 - 1994		Hydrologist, USGS, Portland, Oregon

1990 - 1991		Hydrologist, USGS, Marlborough, Massachusetts

1987 - 1991		Research Assistant, University of Arizona, Tucson, Arizona

1985 - 1987	Hydrologist Consultant, U.S. Agency for International Development, Dakar, Senegal, West Africa

1982 - 1984	Research Assistant, University of Arizona, Tucson, Arizona

1979 - 1981	Peace Corps Volunteer, Niger, West Africa

Education

University of Arizona, Tucson 	Ph.D. Watershed Sciences, Hydrology, 1989

University of Arizona, Tucson		M.S. Watershed Sciences, Hydrology, 1984

Rutgers University, New Brunswick	B.A. Geography, Land-Use Planning, 1978

Expertise

Research and work have focused on upland-watershed, channel-routing, and water-temperature modeling. Have worked with both statistical and physically based models at various temporal and spatial scales.

Publications and Reports (most relevant)

Risley, J.C., and Laenen, A., 1999, Upper Klamath Lake Basin Nutrient-Loading Study-- Assessment of Historic Flows in the Williamson and Sprague Rivers: U.S. Geological Survey Water-Resources Investigations Report 98-4198, 22 p.

Risley, J.C., 1997, Relations of Tualatin River Water Temperatures to Natural and Human-Caused Factors: U.S. Geological Survey Water-Resources Investigations Report 97-4071, 143 p.

Laenen, A., and Risley, J.C., 1997, Precipitation-Runoff and Streamflow-Routing Models for the Willamette River Basin, Oregon: U.S. Geological Survey Water-Resources Investigations Report 95-4284, 70 p.

Risley, John, 1993, Use of a Precipitation-Runoff Model for Simulating Effects of Forest Management on Streamflow in 11 Small Drainage Basins, Oregon Coast Range: U.S. Geological Survey Water Resources Investigation Report 93-4181, 61 p.

Risley, John, Guertin, D.P., and Fogel, M.M., 1993, A Salinity Intrusion Forecasting System for the Gambia River Estuary: American Society of Civil Engineers Journal of Water Resources Planning and Management, May/June 1993, Vol. 119, No. 3, p. 339-352.

### JIM E. O'CONNOR

Education:		Ph.D.	1990, University of Arizona, Geosciences

M.S.	1985, University of Arizona, Geosciences

B.S.	1982, University of Washington, Geological Sciences

Professional Experience:

1996-present		Research Hydrologist, U.S. Geological Survey, Portland, Oregon

1996-present	Adjunct Associate Professor, Portland State University, Portland, Oregon

1994-1996	Research Hydrologist, U.S.D.A. Forest Service Pacific Northwest Research Station, Portland, Oregon

1991-1994	National Research Council Post-Doctoral Fellow, U.S. Geological Survey, Cascades Volcano Observatory, Vancouver, Washington

1985-1987		Hydrologist, Pima County Dept. Transportation and Flood Control, Tucson, Arizona

Primary Research Activities:

Fluvial geomorphology and Quaternary geology; stream channel and floodplain processes, floods, hydrologic hazards.  Recent and ongoing projects include investigation of channel and floodplain processes for the Deschutes River, Oregon (soon to be published by the  American Geophysical Union in the Water Science and Application monograph series), investigation of channel and riparian forest interactions on the Quinault and Queets Rivers, Washington; and assessment of channel migration processes for the Snoqualmie River, Washington.

Professional Recognition and Major Research Awards

Fulbright Fellowship for U.S. Spain Cooperative Science, 2000

Kirk Bryan Award, Geological Society of America, 1995

National Research Council Post-Doctoral Fellowship, 1991-1993

National Science Foundation Grant for Hydraulics and Sediment Transport of Cataclysmic Flows, 1988-1990.

Robert Fahnestock Award, Geological Society of America, 1988

Hoover Mackin Award, Geological Society of America, 1984 and 1987

Selected Publications

O’Connor, J.E., Hardison, J.H., III, and Costa, J.E., in press, Debris flows from failures of Neoglacial moraine dams in the Three Sisters and Mt. Jefferson Wilderness Areas, Oregon: U.S. Geological Survey Professional Paper 1608

O'Connor, J.E., Sarna-Wojcicki, A.M., Wozniak, K.C., Polette, D.J., and Fleck, R. J., in press, Origin, extent, and thickness of Quaternary geologic units in the Willamette Valley, Oregon: U.S. Geological Survey Professional Paper 1620.

Lee D.C., Sedell, J. R., Rieman, B., Thurrow, R., Williams, J., Burns, D., Clayton, J., Decker, L., Gresswell, R., House, R., Howell, P., Lee, K.M.,  MacDonald, K., McIntyre, J., McKinney, S., Noel, T., O'Connor, J., Overton, K.,  Perkinson, D., Tu, K., VanEimeren, P., 1997, Broadscale assessment of aquatic species and habitats, in Quigley, T.M., and Arbelbide, S.J., eds., An assessment of ecosystem components in the interior Columbia basin and portions of the Klamath and Great basins: Portland, Oregon, U.S. Department of Agriculture, Forest Service, Pacific Northwest Research Station, General Technical Report PNW-GTR-405, vol. 3, p.1057-1496.

Costa, J. E., and O'Connor, J. E., 1995, Geomorphically effective floods, in, Costa, J.E., Miller, A.J., Potter, K.W., and Wilcock, P.R., eds., Natural and anthropogenic influences in fluvial geomorphology:  Geophysical Monograph 89 (American Geophysical Union), p. 45-56.

O'Connor, J. E., 1993, Hydrology, hydraulics, and geomorphology of the Bonneville Flood: Geological Society of America Special Paper 274, 83 p.

Resume for Ian R. Waite

Experience:

1992 - Present  Aquatic Ecologist, US Geological Survey - WRD, Portland, OR

* Senior biologist for USGS’s NAWQA program, duties include: determine the health and status of fish, macroinvertebrate, and algal assemblages and associated habitat affected by agricultural and urban land use within tributaries of the Willamette and Yakima River Basins. Successfully use multivariate statistics to analyze large landscape data sets relating water quality, habitat and biota to complete scientific manuscripts.

1996 – Present  Adjunct Professor, ESR, Portland Sate University, OR

1990 – 92  Fisheries Biologist, River Masters Engineering, Inc., Pullman, WA

1987 – 90  Research Assistant, University of Idaho

1987  Instream Flow Specialist, BioSystem Analysis, Tiburon, CA

1986 – 87  Fisheries Biologist, Salish and Kootenai Tribes, Polson MT

Education:

Ph.D. Entomology - University of Idaho, Moscow, ID 1994. Research: assessment of

agricultural impacts on stream macroinvertebrates communities.

M.S. Fisheries - Humboldt State University, Arcata, CA 1989. Research: steelhead trout ecology

B.S. Natural Resources - University of Michigan, Ann Arbor, MI 1982. Emphasis: fisheries

Expertise:  Research related to the use of macroinvertebrates, fish, and habitat to assess impacts due to anthropogenic and natural effects. Statistical analysis and scientific report writing.

Publications: (five most relevant)

Waite, I.R., A.T. Herlihy, D.P. Larsen, and D.J. Klemm. (2000). Comparing strengths of geographic and nongeographic classifications of stream benthic macroinvertebrates in the Mid-Atlantic Highlands, USA. Journal of North American Benthological Society 19(3): 429-441.

Waite, I.R. and K.D. Carpenter. 2000. Associations among fish assemblage structure and

environmental variables in Willamette Basin streams, Oregon. Transactions of the American Fisheries Society 129:754-770.

Carpenter, K.D. and I.R. Waite (2000). Relations of habitat-specific algal assemblages to land use and water chemistry in the Willamette Basin, Oregon. Environmental Monitoring and Assessment 64:247-257.

Waite, I.R., A.T. Herlihy, D.P. Larsen, and D.J. Klemm. (In Review). Stream bioassessments and how taxonomic resolution in macroinvertebrates affects our view of the world: an example from the Mid-Atlantic Highlands. To be submitted to the Journal of North American Benthological Society.

Fitzpatrick, F.A., I.R. Waite, P.J. D’Arconte, M.R. Meador, M.A. Maupin, and M.E. Gurtz. 1998. Revised Methods for Characterizing Stream Habitat in the National Water-Quality Assessment Program. U.S. Geological Survey Water-Resources Investigations Report 98-4052, 67p.