# Project ID:	25080

Title:		Gilliam SWCD Riparian Buffers

# Section 9 of 10. Project description

a. Abstract

Gilliam Soil & Water Conservation District is the lead agency in the implementation of three full-scale watershed enhancement projects focused on improving riparian zone habitat and overall watershed health.  These projects encompass 290,000 acres of the 773,000 acres within the District.  Working in close partnership with NRCS, the SWCD’s strength is its ability to develop and implement voluntary, scientifically and economically sound resource management plans for private landowners.

Gilliam SWCD proposes to implement riparian buffer systems in the Lower John Day subbasin and address limiting factors for the Rock Creek, Hay Canyon, and Thirtymile watersheds identified in the 3-2-01 Draft John Day Subbasin Summary.  A 1.0 FTE position will be dedicated to provide the technical planning support needed to implement at least 46 riparian buffer system contracts on approximately 1458 acres covering an estimated 94 miles of anadromous fish stream reaches in Gilliam County.  In addition to the planning and implementation of riparian buffer systems, this position will provide input and assistance to the subbasin assessment and planning process.

Buffer widths will average 128 feet, and range between 55 and 150 ft. on each side of the planned stream reaches.  Buffer management practice implementation will include prescribed plantings, fencing, and related practices.  The actual cost of land leasing, as well as implementing and maintaining the conservation practices will be covered by existing USDA programs including the Conservation Reserve and Conservation Reserve Enhancement Programs.  Land leases will be for a 10-15 year period.

This program meets a critical need in the Rock Creek and Hay Canyon and Thirtymile watersheds, where habitat restoration has been delayed by limited technical staff required to conduct assessments and develop plans.  Seven landowners are currently signed up for CREP riparian buffers, but are waiting for reach assessment and conservation plan development.  Landowners on 14 other stream reaches have expressed interest in entering into riparian buffer contracts.  In addition to these identified stream reaches, the project would provide capacity to service landowner requests for planning and implementation assistance on 25 additional stream reaches within the District. The majority of the proposed practices will be implemented in the Rock Creek and Hay Canyon and Thirtymile subbasins, with some additional work in contiguous subbasins.

b. Technical and/or scientific background

Many Lower John Day tributary streams, including Rock Creek, Hay Canyon and Thirtymile are water quality limited (ODEQ 1998 303 (d) listing) due to high summer water temperatures.  Low summer flow, sediment load and habitat modification are limiting factors in these tributaries as well.  NMFS listing of the summer steelhead as a threatened species with identified habitat in these subbasin reaches illustrates the need for the mitigation of these water quality limiting factors.   Voluntary landowner-initiated programs are making progress in addressing the underlying causes of these water quality limiting factors, but greater focus is needed in the riparian habitat areas.  To date, 4 CREP contracts have been planned and implemented on 5.1 miles of stream reaches in the Rock Creek, Hay Canyon and Thirtymile watershed, restoring 77.4 acres of riparian habitat.

Accelerated implementation of the Conservation Reserve Enhancement Program (CREP) and Conservation Reserve Program (CRP) continuous sign-up offers an opportunity to expand on the stream reach habitat improvements already in place.  Details about the CREP and Continuous CRP programs are available at local USDA Service Centers and in the Catalog of Federal Domestic Assistance (CFDA) #10.069, accessible on the internet at www.cfda.gov.  Both programs offer 10-15 year leases to landowners to create 35-180 ft. buffers along both sides of the stream.  In addition to cost sharing fencing and establishment of perennial vegetation, per-acre rental rates enable participating landowners to derive income from the buffers they establish under the programs, encouraging wider buffers.  Heightened landowners interest in mitigating the impact of management practices on steelhead habitat makes the expansion of these programs timely.

c. Rationale and significance to Regional Programs

This project is the most effective and expedient way of improving and expanding the riparian habitat restoration and protection work already undertaken in these subbasins.  This project to develop and implement CRP/CREP riparian buffer plans directly addresses resource concerns identified in the John Day Subbasin Summary, currently under review by the Northwest Power Planning Council.  Specifically, the riparian habitat restorations projects should result in higher summer stream flow and reduced water temperature in the planned reaches, consistent with the Tribal (CRITFC) Fish Strategies Actions 1.2, 2.12 and 3.2 identified in the Subbasin Summary.

Buffers remove sediment and nutrients, stabilize stream banks, improve fish habitat, provide food sources, nesting cover and shelter for wildlife.  More details on buffers and their effects can be found in a fact sheet at the Conservation Technology Information Center (CTIC) website: www.ctic.purdue.edu/Core4/news/annc/Bufferfact.html or at the Natural Resources Conservation Service (NRCS) web site: www.nhq.nrcs.usda.gov/CCS/Buffers.html.

The Oregon Plan calls for “community based actions” to conserve and restore habitat facilitated by “government coordination: to provide consistent and effective programs.  For habitat, the Oregon Plan emphasizes the need to protect and restore riparian areas.  Implementation of the Conservation Reserve Enhancement Plan (CREP) has been a major objective of the State of Oregon and is the emphasize of this proposal.

The 2000 Federal Columbia River Power System (FCRPS) biological opinion identifies two reasonable and prudent alternatives (RPAs) this proposal address.  RPA 152 requests the action agencies to coordinate their efforts and support for offsite habitat enhancement measures undertaken by other Federal agencies, states, Tribes and local governments.  RPA 153 specifically requests BPA to work of leverage agricultural incentive programs such as the CREP to protect 100 miles of riparian buffers per year.  This project will implement riparian buffers on at least 45 miles of streams.

This project to implement riparian buffer systems supports the NWPPC Fish and Wildlife Program Habitat Goal, Policies and Objectives described in Section 7.6, particularly 7.6B.1 helping private parties be proactive, 7.6B.3 integration of habitat work in broader watershed improvement efforts. Section 7.6B.4 provides for higher priority for actions that maximize effect for the dollar, given that this proposal seeks only funding to make technical assistance available, with other entities picking up the implementation and lease costs, it shows outstanding leveraging of funds.   The project supports the provisions of 7.6C for Coordinated Habitat Planning.  Establishment of Riparian Buffers clearly supports actions identified in section 7.6D to reduce sediment, improve bank stability, and water quality.  Tree establishment in riparian buffers will help stabilize banks, and provide shade, reducing heating rates on hot summer days.  Direct planning with private landowners supports the concepts discussed in Section 7.7.

The Tribes' Anadromous Fish Restoration Plan, Wy-Kan-Ush-Mi Wa-Kish-Wit, p.35 identifies 7 actions of which 2 are directly addressed by establishing riparian buffers: Action 6. Protect and enhance aquatic and riparian habitat; Action 9. Increase stream bank cover, decrease water temperatures during the summer and increase stream flow.

d. Relationships to other projects

Rock Creek watershed has been the focus of a multi-county coordinated resource planning effort since the 1970’s.  The Lonerock/Lost Valley Working Group, composed of landowners in the upper Rock Creek and Thirtymile watersheds, organized in 1998 to address natural resource management issues in the area.  The group initiated a process that resulted in the designation of the upper Rock Creek and Thirtymile watersheds as a Geographic Priority Area (GPA) by the Natural Resources Conservation Service (NRCS) in 1999.  The GPA designation provides landowners with access to NRCS technical planning & engineering assistance, as well as $250,000 in USDA Environmental Quality Incentives Program (EQIP) financial assistance.  The result is the focused planning and implementation of conservation practices designed to improve riparian zone and overall watershed health in these subbasins.  Conservation practices funded and being implemented in the Lonerock/Lost Valley GPA include rangeland seedings, off-channel livestock water development, pasture cross-fencing, planned rotational grazing, perennial weed control and other rangeland enhancement practices.

Agricultural conservation practices have been applied in the Hay Canyon watershed for at least the past five decades.  Earlier practices such as conservation tillage and gradient terraces were not always as effective at controlling soil erosion as those presently used, but landowners have demonstrated a continuing commitment to use the best management practices available in their farm and ranch operations.  The Hay Canyon Working Group organized in 1999 and submitted an application in 2001 to designate the Hay Canyon watershed a GPA—which is currently pending state and federal approval.  A watershed assessment of Hay Canyon is scheduled to begin in 2001, with EQIP conservation practice implementation to begin in 2002.  The Hay Canyon GPA project will include off-channel livestock water development, pasture cross-fencing, wildlife & rangeland seedings, level terrace and sediment dam construction, as well as conversion of  wheat/summerfallow conventional tillage systems to conservation tillage and direct-seed systems.  An additional 46,000 feet of level terraces were recently installed by a Hay Canyon watershed landowner with an Oregon Watershed Enhancement Board grant.  These combined practices should reduce sheet, rill & gully erosion through increased water infiltration.  The end result will be a significant reduction of sediment delivery to subbasin drainages and streams.

Both working groups include representatives of the Bureau of Land Management, Prineville District and the Oregon Dept. of Fish and Wildlife.

The proposed project continues and expands existing and ongoing conservation work in the subbasin Geographic Priority Areas.  While the GPA planning efforts have focused on resource conservation practices in portions of the entire watershed, this proposed project provides a greater emphasis on riparian habitat restoration.

Adding one planner dedicated to CREP/Continuous CRP Riparian buffers in the Gilliam SWCD portion of the Lower John Day area will help take advantage of a significant funding resources to implement at least 21 new buffer systems covering 43 miles of stream and accelerate riparian protection and restoration on 636 acres. This proposal allows Gilliam SWCD to significantly accelerate riparian habitat improvement and restoration by leveraging USDA and OWEB funding.

The Conservation Partnership in Oregon is a unique coalition of local, tribal, state, and federal groups that mobilizes staff and program funding to help people and communities address natural resource conservation issues. The Partnership, working side by side with landowners and land users, has made great strides in conserving natural resources since the 1939 Oregon Legislature passed enabling legislation to create Conservation Districts. Guiding this assistance are Conservation District Boards of local leaders who know the people in their communities and who are familiar with conservation needs in the district. The Conservation Partnership blends individual member resources to offer technical and financial assistance in planning and applying natural resource conservation practices and systems. It also works together in other areas, such as resource inventories, conservation education, and conservation technology.  This is a proven process that is trusted and relied upon by farmers and ranchers to get conservation on the ground

e. Project history (for ongoing projects)

This is a new project but expands upon existing riparian corridor protection work already underway in the Gilliam SWCD jurisdiction, using USDA and Oregon funding sources for riparian buffer land leases and implementation of riparian habitat restoration practices.  CREP contracts have been planned and implemented on 5.1 miles of stream reaches in the Rock Creek, Hay Canyon and Thirtymile watershed, restoring 77.4 acres of riparian habitat.

f. Proposal objectives, tasks and methods

The objective of this proposal is to implement at least 46 new CREP/Continuous CRP riparian buffer system agreements with participating landowners covering 94 miles of anadromous fish stream reaches and encompassing approximately 1458 riparian acres.

Tasks are listed in the order in which they occur for a given CREP/Continuous CRP plan:

A. Meet with interested landowners on site to assess eligibility of stream reach for program.  Anadromous fish streams are eligible.  Specific sites are eligible depending on the condition of the resources on site.   Seven landowners are currently signed up for CREP riparian buffers, landowners on 14 other stream reaches have expressed interest in entering into riparian buffer contracts, and 25 additional stream reach contracts are projected for completion within the District.  Programmatic check lists are used for making the assessment.

B.  Obtain landowner sign up for the program.  Once the site is determined to be eligible and the landowner signs up for the program on a CRP2 form, the stage is set to develop the plan.

C.  Develop CREP/Continuous CRP plan.  Resource inventory and environmental checklist are completed early in the nine step planning process.  Planting prescriptions are completed with input from Oregon Dept. of Forestry, livestock grazing management plans are developed as needed, with alternatives considered for water sources, pasture configuration, etc.  Once the plan is completed and approved, a contract is made between Farm Services Agency and the landowner to implement the plan.  The planning task is the focus of most of this project's effort, accounting for approximately 70% of the workload.

D.  Appropriate documentation in the producer file is completed by the planner, and progress reporting is done.  That completes the planning/design process.  Implementation is funded in part by state of Oregon (25%), in part by USDA (50%), and in part by the landowner (25%).  The landowner portion may be in cash or in-kind.

Tasks A-D will be applied in accordance with the nine steps of planning outlined in the NRCS National Planning Procedures Handbook.  All practices will be within the guidelines of the NRCS Field Office Technical Guide (FOTG).  To insure landowner compliance with NEPA and ESA, a planner who has been certified through the NRCS planning course will provide planning assistance.  During implementation the landowner may require additional technical assistance which is provided under Objective 2, Task 2. "Provide technical assistance during implementation as necessary".  Level of effort under this task is estimated at 13% (10-15%).

The task of providing input and assistance to BPA and the NWPPC in the development and update of subbasin assessments and plans will be ongoing throughout the length of the project.  This effort should involve approximately 5% of the position workload.

Operation and Maintenance are not required in this project.  Actual operation and maintenance is a funded item in the CREP/Continuous CRP contracts whereby the landowner receives a small fee per acre to cover maintenance costs.  The landowner is responsible under the contract for the maintenance.

Monitoring and Evaluation are not included as a cost item, but records of stream miles, acreage and number of plans completed will be tracked for reporting purposes.  Farm Service Agency has programmatic responsibility for spot-checking contracts to ensure terms are being met.  NRCS has responsibility for technical supervision.

g. Facilities and equipment

USDA – NRCS currently provides rental space in the Condon USDA Service Center for 2 SWCD employees.  Phone and computer network systems are provided by USDA.  The Gilliam SWCD provides computer equipment for existing District employees.  An additional computer and software system would be necessary to service this project position.  Leasing a vehicle for use by the project technical planner will be necessary.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Columbia River Intertribal Fish Commission. Wy-Kan-Ush-Mi Wa-Kish-Wit. 1995 | No |
| Unterwegner, Tim; Subbasin Team Leader. Draft John Day Subbasin Summary. March 2, 2000 | No |
| USDA NRCS. Buffer Strips: Common Sense Conservation internet http://www.nhq.nrcs.usda.gov/CCS/Buffers.html | No |
| Conservation Technology Information Center. Conservation Buffer Facts internet http://www.ctic.purdue.edu/Core4/news/annc/Bufferfact.html | No |
| Northwest Power Planning Council. Columbia Basin Fish and Wildlife Program. 1994 | No |
| 2000 Federal Columbia River Power System Biological Opinion http://www.nwr.noaa.gov/1hydrop/hydroweb/fedrec.htm | No |
| The Oregon Plan for Salmon and Watersheds http://www.oregon-plan.org/ | No |
| USDA-NRCS. Field Office Technical Guide, Condon Field Office | No |

# Section 10 of 10. Key personnel

Resumes:

Jordan B. Maley

Education:	BS Physical Geography, Southern Oregon College 1977

Employer:	Oregon State University Extension Service

April 1998 to present

Duties:	Responsible for facilitation, teaching, needs assessment and evaluation of educational programs to commercial dryland crop producers in Gilliam County.  Provide continuing assistance to local growers in resolving challenges related to crop production (conventional and alternative), agricultural business management, government regulation, pest management and natural resource conservation. Work and share position with USDA-Natural Resource Conservation Service.

Recent Employment:

1985-1997	Agricultural Business Manager, Gilliam County, Oregon

  - Planner, Deschutes Couny, Oregon

1977-1979      Associate Planner, Crook County, Oregon

Expertise:	Over 18 years of natural resource research and management experience, including environmental remote sensing, geographic information systems, and agricultural cropping systems.  Directed 2 million acre mapping of vegetation land cover for Deschutes County using satellite imagery and color infrared aerial photography.  Managed private dryland farming operation for 11 years.

Currently managing natural resource GIS system for Gilliam County production and conservation management systems.  Coordinating natural resource environmental monitoring program.