| # Bonneville Power Administration # FY 2002 Provincial Project Review | # Columbia Plateau Province |
| --- | --- |

## First, read the help documents

Please carefully read the guidelines document, which contains information on the review process, and the instructions document, which provides field- and content-related help for the form. If you are missing either document, please visit www.cbfwa.org/reviewforms or call 503-229-0191.

## Important notes

- This form is to submit projects or proposals for BPA FY 2002 funding. Only work in the Columbia Plateau province is being solicited at this time.

- This document is only available for Word97/Word2000. Do not save down to older formats, or use in another word processor such as WordPerfect, even if it supports Word conversions. You will lose the auto-calculations, and won’t be able to add or delete table rows. You may also risk not being able to re-open the document.

- Some help text is included as “hidden” comments on the data form, which is displayed by resting the mouse cursor over any yellow text (usually section headings or field names)

- Use these keystroke macros to assist you in the form. If the macros aren’t available (nothing happens when you press these keys), then you need to enable macros in Word: In Word97, close the proposal, then open again and choose Enable macros if prompted. In Word2000, close the proposal, choose Tools, Macro, Security, and set the security level to medium. Re-open the proposal and choose Enable macros when prompted.

| To | Press |
| --- | --- |
| insert rows in tables | Alt-R and you’ll be asked whether to insert a row at the current position or add one to the end of the table |
| delete rows in tables | Alt-D at the row you want to delete |
| calculate budget totals | Alt-C either periodically, or when you’re done with the form |
| Spellcheck | Alt-S |

## Steps to complete the form

- First, read the help documents (get them at www.cbfwa.org/reviewforms)

- There are two documents to this form:

  - Part 1 (blank_cp.doc) consists of administrative and budgeting information. Your input is restricted to the grey fields.

  - Part 2 (narrative.doc) allows you to describe your project at length, including maps, tables, graphics, etc.

- Save this as something other than blank_cp.doc. Preferably, use the BPA 9-digit project number, like “198906200.doc” or if your project has no project number, the first few words of the title, like “RestoreFish.doc”.

- Your cursor is already in the first input field, Title of Project, so start typing

- Fill in all fields (gray boxes) pressing Tab to advance from one field to the next

- Press Alt-C when complete to calculate totals

- Save document, then open narrative.doc to begin Part 2.

- Please print the completed documents. Part 1 prints in landscape (sideways) orientation, Part 2 in portrait (regular).

- Save the documents and then email your forms and any attachments to cchanan@bpa.gov. Or mail paper and diskette(s) to:
Bonneville Power Administration
Attention: Catherine Hanan - KEWB-4
FY 2002 Proposals - Columbia Plateau Province Review
P.O. Box 3621
Portland, Oregon 97208-3621

- Monitor the www.efw.bpa.gov/EW/PROPOSALS/AIWP/2002/ProvincialReview/index.html website to verify your project is received and posted correctly.

All projects must be received no later than 5:00pm PST on Friday, April 13, 2001.

No late proposals will be reviewed for FY 2002 funding.

# PART 1 of 2. Administration and Budgeting

# Section 1 of 10. General administrative information

Title of project

John Day Watershed Restoration

BPA project number  199801800

Business name of agency, institution or organization requesting funding

Confederated Tribes of the Warm Springs Reservation of Oregon

Business acronym (if appropriate)	CTWSRO

Proposal contact person or principal investigator:

Name	Jennifer M. Stafford

Mailing Address	PO Box 480

City, ST Zip	Canyon City, OR 97820

Phone	541-575-4212

Fax	541-575-4212

Email address	wstribe@highdesertnet.com

Manager of program authorizing this project	Terry A. Luther

Subbasin in Columbia Plateau Province

Location of the project

| Latitude | Longitude | Description |
| --- | --- | --- |
| N 44.43 | W 118.62 | Lower Island Diversion project site |
| N 44.43 | W 118.61 | Ricco Diversion project site |
| N 44.42 | W 118.60 | Rice Diversion project site |
| N 44.48 | W 119.54 | Vanier Diversion project site. |
| N 44.47 | W 119.54 | Wisenhunt Pump Station project site. |
| N 44.42 | W 119.19 | Walker Pump Station project site. |
| N 44.42 | W 119.06 | Pike Project Phase II Infiltration Gallery |
| N 44.45 | W 118.66 | Emmel Return-flow cooling project site |
|  |  | Juniper removal and off-site watering system locations will be scattered across the basin and will be mapped as project designs are made. |

Target species

Spring chinook salmon, summer steelhead trout, pacific lamprey, redband trout, westslope cutthroat trout, bull trout.

Short description

Implement protection and restoration actions to improve water quality, water quantity, and fish habitat, eliminate passage barriers for anadromous and resident fish.

| Information transfer The expected outcomes of this project are (check one) quantitative qualitative indirect Data generated by this project are (check one) primary derived indirect Are there restrictions on the use of the data? (check one) none non-commercial use only educational use only requires prior approval sensitive proprietary, no public distribution | Where do the data reside (check one or more)? Private/managed locally: printed electronic Public access: Printed at BPA Peer-reviewed journal or other reports Internet at BPA StreamNet Fish Passage Center DART or other web address If your project has research and monitoring components, have you added or updated your project at the Columbia River Ecosystem Research and Monitoring inventory (www.cbfwa.org/find)? yes, on this date no not applicable |
| --- | --- |
| In what other ways will information from this project be transferred or used? Periodic interagency coordination meetings and presentations before public organizations. |  |

# Section 2 of 10. Past accomplishments

| Year | Accomplishment |
| --- | --- |
| 1996 | Completed construction of one permanent diversion, two pumping stations, and one infiltration gallery. |
| 1997 | Completed construction of three pumping stations, one infiltration gallery, one return-flow cooling project. |
| 1998 | Completed construction of two permanent diversions, three pumping stations, one infiltration gallery. |
| 1999 | Completed construction of five permanent diversions, one infiltration gallery, one return-flow cooling project. |
| 2000 | Completed construction of two permanent diversions, three pumping stations, three return-flow cooling projects. |
| 2001 | Completed construction of four permanent diversions, four pumping stations, four infiltration galleries, and one return-flow cooling project. |
| 96-01 | Completed planning, design, survey, compliance and monitoring for all prior years and projects. |

# Section 3 of 10. Relationships to other projects

| Project # | Project title/description | Nature of relationship |
| --- | --- | --- |
| 8402100 | Protect and Enhance John Day River Fish Habitat | Many CTWSRO projects are located within ODFW project areas, supporting potentially significant cumulative beneficial effects. |
| 9306600 | Oregon Fish Screening Project | CTWSRO projects either reduce the need for fish screens or enhance their effectiveness. |
|  | Various | CTWSRO cooperates with Bureau of Reclamation, OR Dept. of Fish and Wildlife, Natural Resource Conservation Service, and others on many BPA and non-BPA funded projects. |

# Section 4 of 10. Estimated budget for Planning & Design phase

## Task-based estimated budget

| Objective (1. text, 2. text...) | Task (a. text, b. text...) | Task duration in FYs | Estimated FY 02 cost | Subcon- tractor |
| --- | --- | --- | --- | --- |
| 1. Complete project planning and design activities. | A. Project planning technical assistance, NEPA/ESA/SHPO compliance, subcontract administration. | 0.25 | 22,589 |  |
|  | B. Provide fringe benefits for administrative/planning personnel. | 0.25 | 4,641 |  |
|  | C. Provide for indirect costs of planning/design activities. | 0.25 | 11,273 |  |
|  | D. Project planning, survey, design | 0.25 | 39,196 |  |
|  |  | ##### Total | $77,699 |  |

## Out year objective-based estimated 2003 - 2006 budget

| Objective (1. text, 2. text...) | Starting FY | Ending FY | Estimated cost |
| --- | --- | --- | --- |
| 1. Continue project planning, design, subcontract and agreement administration. | 2003 | 2004 | 163,168 |

## Out year estimated budgets

|  | FY 2003 | FY 2004 | FY 2005 | FY 2006 |
| --- | --- | --- | --- | --- |
| Total budget | $81,584 | $81,584 | $85,663 | $85,663 |

# Section 5 of 10. Estimated budget for Construction/Implementation phase

## Task-based estimated budget

| Objective (1. text, 2. text...) | Task (a. text, b. text...) | Task duration in FYs | Estimated FY 02 cost | Subcon- tractor |
| --- | --- | --- | --- | --- |
| 1. Install off-site watering systems | A. Prepare design and cost package. | 0.08 |  |  |
|  | B. Install off-site watering systems (3 per year) | 3 | 20,000 |  |
| 2. Install permanent diversions to remove passage barriers. | A. Install permanent diversion at the Rice Diversion. | 0.08 | 34,406 |  |
|  | B. Install permanent diversion at the Lower Island Ditch Diversion. | 0.08 | 34,406 |  |
|  | C. Install permanent diversion at the Ricco Diversion. | 0.08 | 34,406 |  |
| 3. Install pump stations to remove passage barriers. | A. Install pump station at the Wisenhunt Diversion. | 0.08 | 42,397 |  |
|  | B. Install pump station at the Vanier Diversion. | 0.08 | 67,039 |  |
|  | C. Install pump station at the Walker Diversion. | 0.08 | 22,092 |  |
| 4. Install infiltration galleries to remove passage barriers. | A. Install an infiltration gallery at the Pike Project Phase II site. | 0.08 | 13,660 |  |
| 5. Install return-flow cooling systems to reduce stream temperatures. | A. Install RFC system at the Emmel Ranch. | 0.15 | 65,758 |  |
| 6. Implement juniper removal program. | A. Implement subcontract to treat 500 acres per year. | 3 | 30,000 |  |
| 7. Administer implementation of subcontract | A. Administer subcontract and provide technical assistance. | 0.25 | 7,998 |  |
|  | B. Provide fringe benefits for oversight of the above projects. | 0.25 | 1,840 |  |
| 8. Provide for indirect costs. | A. Provide for indirect costs associated with project oversight. | 0.25 | 4,073 |  |
|  |  | ##### Total | $378,075 |  |

## Out year objective-based estimated 2003 - 2006 budget

| Objective (1. text, 2. text...) | Starting FY | Ending FY | Estimated cost |
| --- | --- | --- | --- |
| 1. Install off-site watering systems. | 2003 | 2004 | 42,000 |
| 2. Install permanent diversions. | 2003 | 2004 | 210,650 |
| 3. Install pump stations. | 2003 | 2004 | 323,000 |
| 4. Install return-flow cooling systems. | 2003 | 2004 | 107,000 |
| 5. Implement subcontract to conduct juniper removal program. | 2003 | 2004 | 63,000 |
| 6. Administer implementation of subcontract. | 2003 | 2004 | 20,660 |
| 7. Provide for indirect costs associated with project implementation | 2003 | 2004 | 8,309 |

## Out year estimated budgets for construction/implementation phase

|  | FY 2003 | FY 2004 | FY 2005 | FY 2006 |
| --- | --- | --- | --- | --- |
| Total budget | $416,635 | $357,985 | $521,985 | $450,000 |

# Section 6 of 10. Estimated budget for Operation & Maintenance phase

## Task-based estimated budget

| Objective (1. text, 2. text...) | Task (a. text, b. text...) | Task duration in FYs | Estimated FY 02 cost | Subcon- tractor |
| --- | --- | --- | --- | --- |
| 1. Perform irregular maintenance related to unanticipated conditions. | A. Backflush infiltration galleries, rework rock placements, and similiar | on-going |  |  |
| 2. Provide administrative and overhead support for upland research activities. | A. Provide office space, utilities, phone, computer access. | 1 | 4,436 |  |
|  | B. Provide vehicle and travel funds. | 1 | 12,200 |  |
| 3. Provide for indirect costs. | A. Provide for indirect costs associated with operation and maintenance. | 1 | 6,887 |  |
|  |  | ##### Total | $23,523 |  |

## Out year objective-based estimated 2003 - 2006 budget

| Objective (1. text, 2. text...) | Starting FY | Ending FY | Estimated cost |
| --- | --- | --- | --- |
| 1. Perform irregular maintenance related to unanticipated conditions. | 2003 | 2004 |  |
| 2. Continue to provide administrative and overhead support | 2003 | 2004 | 34,936 |
| 3. Continue to provide indirect costs associated with operations and maintenance. | 2003 | 2004 | 14,463 |

## Out year estimated budgets for operations & maintenance phase

|  | FY 2003 | FY 2004 | FY 2005 | FY 2006 |
| --- | --- | --- | --- | --- |
| Total budget | $24,699 | $24,699 | $25,934 | $25,934 |

# Section 7 of 10. Estimated budget for Monitoring & Evaluation phase

## Task-based estimated budget

| Objective (1. text, 2. text...) | Task (a. text, b. text...) | Task duration in FYs | Estimated FY 02 cost | Subcon- tractor |
| --- | --- | --- | --- | --- |
| 1. Implement annual monitoring program that facilitates a cooperative approach. | A. Implement project monitoring activities and prepare reports. | 3 | 47,985 |  |
|  | B. Provide fringe benefits for monitoring personnel | 3 | 11,037 |  |
| 2. Purchase supplies associated with implementing monitoring activities. | A. Provide funds for necessary miscellaneous equipment. | 1 | 12,000 |  |
| 3. Provide for indirect costs. | A. Provide for indirect costs associated with monitoring and evaluation activities. | 1 | 26,505 |  |
|  |  | ##### Total | $97,527 |  |

## Out year objective-based estimated 2003 - 2006 budget

| Objective (1. text, 2. text...) | Starting FY | Ending FY | Estimated cost |
| --- | --- | --- | --- |
| 1. Implement annual monitoring program. | 2003 | 2004 | 123,946 |
| 2. Provide for new supply needs/repairs. | 2003 | 2004 | 10,000 |
| 3. Continue to provide for indirect costs associated with monitoring activities. | 2003 | 2004 | 54,070 |

## Out year estimated budgets for monitoring & evaluation phase

|  | FY 2003 | FY 2004 | FY 2005 | FY 2006 |
| --- | --- | --- | --- | --- |
| Total budget | $94,008 | $94,008 | $98,708 | $98,708 |

# Section 8 of 10. Estimated budget summary

## Itemized estimated budget

| Item | Note | FY 2002 |
| --- | --- | --- |
| Personnel | FTE: 2.5 | 78,572 |
| Fringe benefits |  | 17,518 |
| Supplies, materials, non-expendable property |  | 12,000 |
| Travel |  | 12,200 |
| Indirect costs |  | 48,738 |
| Capital acquisitions or improvements (e.g. land, buildings, major equip. over $10,000) |  |  |
| NEPA costs |  |  |
| PIT tags @$2.25/ea | # of tags: |  |
| Subcontractor | (off-site watering systems, irrigation conversions, juniper removal) | 403,360 |
| Other | overhead (rent, utilities, phone, internet) | 4,436 |
| Total BPA funding request |  | $576,824 |

## Total estimated budget

| Total FY 2002 project cost |  | $576,824 |
| --- | --- | --- |
| Amount anticipated from previously committed BPA funds |  | - $10,000 |
| Total FY 2002 budget request |  | $566,824 |
| FY 2002 forecast from FY 2001 |  | $443,550 |
| % change from forecast |  | 27.8% increase |

Reason for change in estimated budget

This proposal includes increased funds for monitoring personnel and juniper removal, which will compliment the program objective of increasing stream flows by releasing water sequestered by encroaching juniper woodlands - a significant issue in the John Day Basin.  In addition, to increase the opportunity for streambanks to stabilize, off-site watering developments are proposed.  All projects target the same objectives and are mutually beneficial.

Reason for change in scope

This proposal expands the monitoring program implemented in previous years with more detailed monitoring of anadromous fish responses, plus expands the scope of restoration to include some upland actions as they related to instream flows and water conservation.

## Cost sharing

| Organization | Item or service provided | Amount ($) | Cash or in-kind? |
| --- | --- | --- | --- |
| Private landowners | Design review, construction, materials | 2,600 |  |
| Private landowners | Operations and maintenance | 86,236 |  |
| Private landowners | Construction materials, equipment, labor | 14,660 |  |
| OWEB | Half of subcontractor's administrative costs for 2002. | 39,580 |  |
| Local landowners | Construction match | 103,496 |  |
| Total cost-share |  | $246,572 |  |

## Out year budget totals

|  | FY 2003 | FY 2004 | FY 2005 | FY 2006 |
| --- | --- | --- | --- | --- |
| Planning & design phase | 81,584 | 81,584 | 85,663 | 85,663 |
| Construction/impl. phase | 416,635 | 357,985 | 521,985 | 450,000 |
| O & M phase | 24,699 | 24,699 | 25,934 | 25,934 |
| M & E phase | 94,008 | 94,008 | 98,708 | 98,708 |
| Total budget | $616,926 | $558,276 | $732,290 | $660,305 |

Other budget explanation

# Part 1 of 2 complete!

Press Alt-C to calculate totals on the document. If any totals don’t match, you’ll see a message.

Then save this document, and open “narrative.doc” to begin Part 2 which includes Sections 9-10.