Project ID:	24015

Title: Wetland/Riparian Protection, Restoration, Enhancement and Maintenance in the Coeur d'Alene Subbasin

# Section 9 of 10. Project description

a. Abstract

This is an new project proposed by the Coeur d'Alene Tribe to enhance habitats for native fish and wildlife species within the Coeur d'Alene Subbasin, as well as to complement the ongoing Implement Fisheries Enhancement Opportunities on the Coeur d'Alene Reservation (Project #199004400).  To date, 42 individual projects have been implemented since 1995 in the Coeur d'Alene Subbasin, improving 850 acres of riparian and upland habitats and 4 miles of streams.  However, these mitigation efforts, directed at restoring stream habitats to recover westslope cutthroat trout populations lack a provision for habitat protection.  This project proposes to provide the needed habitat protection component to ongoing efforts by acquiring management rights (fee title or easement) to key wetland/riparian habitats within the priority watersheds.  The principal goal of this project is to maintain the native diversity that persists within the Subbasin and restore and enhance native habitats to support a full complement of native fish and wildlife species.

A trust fund is proposed as part of this project both for securing management rights to priority areas and for long-term operation and maintenance.  Trust funds would provide both a) the necessary funding stability and flexibility and b) reduction of long-term financial obligations of the Northwest Power Planning Council Fish and Wildlife Program.   This proposal is prepared with the assumption that a trust fund will not be established for FY 2002, but rather that the proponent will participate in regional efforts to formalize this concept.  Capital outlay identified is for within year land acquisition plans to be funded on an individual basis.

b. Technical and/or scientific background

The Coeur d’Alene People have occupied the Coeur d'Alene Subbasin since time immemorial (Teit and Boas 1930, Palmer 1998).  Coeur d’Alene Lake and its tributaries historically provided an abundance of native fish, which the Tribal members used as a mainstay in their annual subsistence life cycles (Seltice 1949, Power 1997).  Family groups and bands of the Coeur d’Alene Peoples were scattered throughout the Subbasin with their major encampments always associated with the major lakes, rivers or stream courses (DeSmet Manuscripts, Donnelly 1967).  Only relatively recently have changes brought about by settlement of European Americans forced the physical movement of the traditional Coeur d'Alene Peoples away from the major water courses to neighboring farming environments (Seltice 1949, Palmer 1998, Power 1997).  The Lake and stream resources remain, as always, an integral part of Tribal culture and a recent decision by the United States Court for the District of Idaho (U.S. and Coeur d’A.ene Tribe v. State of Idaho, Case No. CIV-94-0328-N-EJL) acknowledges ownership of the southern third of Coeur d’Alene Lake by the Coeur d’Alene Tribe.  The Tribe has an extended cultural connection to the Subbasin and serves as a resource management agency capable of effecting resource policy and use.

Construction and operation of the Federal and non-Federal hydropower system during the 20th century directly led to the complete extirpation of all anadromous and some resident fish populations as well as the permanent destruction of thousands of acres of critical fish and wildlife habitat throughout portions of the Upper Columbia River and its tributaries.  Such is the case with Chief Joseph, Grand Coulee, and Albeni Falls Dams as well as additional hydrofacilities constructed along the Spokane River.  The loss of biomass, hydrological alteration, and subsequent management of the landscape in ways not possible were it not for the existence of the dams, has severely altered the natural processes and ecosystem functions that defined and maintained the natural resources and tribes of these areas.  To address these losses the Pacific Northwest Electric Power Planning and Conservation Act (Act) of 1980 explicitly gives the Bonneville Power Administration (BPA) the authority and responsibility “to protect, mitigate, and enhance fish and wildlife to the extent affected by the development and operation of any hydroelecric project of the Columbia River and its tributaries in a manner consistent with…the program adopted by the Northwest Power Planning Council (NWPPC)… and the purposes of this Act.”

Past mitigation within the Subbasin has occurred primarily through implementation efforts by the Coeur d’Alene Tribe as off-site protection, mitigation, enhancement and compensation activities called for under Section 4(h) of the Act and the NWPPC's Fish and Wildlife Program.  These activities provide partial mitigation for the extirpation of anadromous fish resources from usual and accustomed harvest areas and Reservation lands.  Additional mitigation is also occurring to address impacts to resident fish and wildlife populations and habitats attributable to the development of the Federal Columbia River Power System.  Wildlife mitigation within the Coeur d'Alene Subbasin has occurred as in kind protection, restoration and enhancement efforts to address Habitat Unit (HU) losses specifically tied to Albeni Falls Damn.  Even with these ongoing mitigation efforts, changes to ecosystem based management schemes on Federal lands (USDA Forest Service 1996, 1998) and recent establishment of water quality guidelines (Clean Water Act 1972), wildlife and fish habitats within the Subbasin remain limited.  The most pressing limitations outlined in the Subbasin Summary include: rapid and Subbasin wide decline and impairment of wetlands, riparian corridors, and large contiguous tracks of old growth forest; increases in recreational and urban development; high road densities and high levels of access that contribute to year round disturbance and harassment of many wildlife species, especially big game species such as deer, elk and moose (NWPPC 2000).  Native salmonids have been in decline as a result of an accumulation of human activity over the past century.  The Coeur d'Alene Tribe has been working to restore these native fish species through ongoing mitigation efforts.

## Westslope Cutthroat Trout

### Population Factors

Significant assessment work has been conducted under the scope of Project #199004400 to better describe the historical status and distribution of native salmonids (primarily westslope cutthroat trout) and the factors contributing to a drastic decline in these populations in most of the lower elevational waters of the Coeur d'Alene Subbasin.  Although this proposal is geared at a landscape approach to watershed recovery, the relevance of this information on historical and current native salmonid distribution and status to a habitat protection and prioritization process for these watersheds is without question.  Further detail on the history of assessment efforts in the targeted areas as well as the rational and data supporting prioritization efforts is provided under Section E. Project History.

Historically, westslope cutthroat trout were the dominant salmonid in streams of the Coeur d’Alene basin (Behnke and Wallace 1986).  Historic harvest by Tribal fishermen has been estimated at 42,000 trout annually (Scholz et al. 1985).  This number decreased to 3,300 fish in 1967, a reduction of 92 percent (Mallet 1968).  Recent efforts to document changes in the distribution of westslope cutthroat trout show significant reductions within Reservation watersheds when compared with the known historic range at various landscape scales (Table 1).  Furthermore, as the result of persistent, adverse conditions, the average spawning escapements from target watersheds are thought to fall between the minimum viable population and the number of adults needed to produce 50 percent of the carrying capacity of stream environments (Lillengreen, Vitale and Peters 1998).

Table 1.  Historical and occupied range for westslope cutthroat trout (various sources).

| Historical range occupied (%) | Occupied range classed as strong (%) | Assessment Area | Source |
| --- | --- | --- | --- |
| 65 | 0 | CDA Reservation | CDA Tribe (Unpublished) |
| 82 | 11 | Idaho | Reiman/Apperson (1989) |
| 85 | 25 | Interior Columbia Basin | ICBEMP (USFS/BLM) |

Despite the apparent decline of cutthroat trout populations in lower elevation tributaries of Coeur d’Alene Lake, preliminary genetic analyses of 16 populations show relatively pure stocks exist in Reservation waters (Spruell et al. 1999).  Only minimal amounts of hybridization with rainbow trout (Oncorhynchus mykiss) have occurred and some populations show no hybridization at all (Knudsen and Spruell 1999).  The current level of migration may be reduced since the number of migrants decreases in proportion to the reduction in population size.  Nevertheless, sufficient migration to prevent the loss of rare alleles has probably taken place in the recent past (Allendorf & Phelps 1981).  The microsatellite-based FST estimates presented by Knudsen and Spruell (1999) appear to be quite low for westslope cutthroat trout.  However, levels of heterozygosity appear to be reasonably high, minimizing the possibility that inbreeding depression is currently a problem.

Based on the results of genetic research initiated by this project, it could be theorized that even though westslope cutthroat trout populations are not “strong”, they are not threatened to a large extent with hybridization.  Implications are that if the effect of habitat limiting factors can be reduced, then genetically pure populations would have a chance to recover.

### Habitat Factors

It appears that there are a number of factors that contributed to the decline of resident fish stocks within Coeur d'Alene Lake and the tributaries targeted by this proposal.  These factors include construction of Post Falls Dam in 1906, conversion of forested areas to agricultural and pasture lands, increased density of unimproved forest roads, loss of wetlands, and introduction of exotic fish species (Ellis 1932; Oien 1957; Mallet 1968; Scholz et. al. 1985, Lillengreen et. al. 1994, 1996; Peters and Vitale 1998).  Fragmented ownership presents a particular challenge to reducing the combined effect of these factors.  Tribal ownership represents less than 10 percent of the combined 34,853 hectares of the Lake Creek, Benewah Creek, Alder Creek and Evans Creek Watersheds (Table 2), which are the watersheds targeted for mitigation efforts.  Private lots are generally less than 80 acres and are heavily managed with land use consisting primarily of managed forest (53%), agriculture (25%), and grazed pasture (22%).  For the most part, these agricultural and pasturelands represent lands that were converted from forest and wetland cover types.

Table 2.  Basin morphometry of the Lake Creek, Benewah Creek, Alder Creek and Evans Creek watersheds.

| Characteristic | Lake Creek | Benewah Creek | Alder Creek |  | Evans Creek |
| --- | --- | --- | --- | --- | --- |
| Basin Area | 36.1 mi2 (23,117 ac.) | 58.5 mi2 (37,447 ac.) | 26.6 mi2 (17,047 ac.) |  | 13.3 mi2 (8,512 ac) |
| Basin Length | 10.1 mi. | 13.8 mi. |  | 12.6 mi. | 6.5 mi. |
| Basin Relief | 3,077 ft. | 2,534 ft. | 2,690 ft. |  | 3,278 ft. |
| Basin Perimeter | 34.3 mi. | 51.2 mi. | 26.9 mi. |  | 17.3 mi. |
| Relief Ratio | 0.057 | 0.034 | 0.040 |  | 0.095 |
| Channel Length* | 95.0 mi. | 136.5 mi. | 68.4 mi. |  | 29.0 mi. |
| Drainage Density | 2.51 mi/mi2 | 2.33 mi/mi2 | 2.54 mi/mi2 |  | 2.18 mi/mi2 |

*Includes intermittent tributaries

On private lands, agricultural and forest practices that failed to consider water resources have contributed to the degradation of water quality and habitat suitability for resident salmonids through modification of hydrology, increased sediment mobilization and transport, and alteration of riparian plant communities (Kootenai-Shoshone SCD 1991; Peters and Vitale 1998; CDA Tribe 1998).  Demand for agricultural production and timber products increased sharply following 1991, when homesteading began on the Reservation.  In the late 1930s to mid 1950s the USDA provided incentives for clearing nearly 8,000 acres of forest in the Lake Creek watershed alone (CDA Tribe 1998, 2000).  Consequently, the natural stream flow fluctuations characteristic of these low elevation watersheds was exacerbated (Figure 1); the target watersheds exhibit extremely low flows in the summer and peak flows have increased by measurable amounts.  In the Lake Creek watershed, for example, peak flows have increased by an estimated 57% and 54% for the 50 and 100 year return intervals, respectively (CDA Tribe 1998).

Figure 1. Water discharge and sampled bedload over time within a second order tributary in the Lake Creek watershed.

Increased sediment loads from agricultural runoff and unimproved forest roads, and increases in water temperature due to riparian canopy removal may be two of the most critical problems currently affecting tributary populations of westslope cutthroat trout (Peters and Vitale 1998). Lake and Benewah creeks are listed on the current 303(d) list revised in 1996 for sediment and temperature violations (USEPA, 1996).  Approximately 97 percent of the cropland in Lake Creek watershed is considered Highly Erodible Land (HEL) under the 1985 Food Security Act, and measured turbidity exceeds water quality criteria of 50 NTU during most significant runoff events (Bauer 1998).  Sheet and rill erosion on these highly erodible agricultural lands, as estimated by the KSSCD (1991) using the Universal Soil Loss Equation (SCS, 1975), was shown to be the primary transport mechanism (Table 3).  Forest roads, another primary source of sediment, have proliferated in the target watersheds, with densities ranging from 3.4 – 5.7 miles/sq.  mile.

Table 3.  Sediment budget summary for the Lake Creek watershed.

|  | ###### Source |  | Amount generated (tons/year) |  | Delivery to streams (tons/year) |  | Percent of total delivery |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Soil creep |  | 1050 |  | 1050 |  | 7.7 |  |
|  | Mass wasting |  | 14000 |  | 840 |  | 6.2 |  |
|  | Road system |  | 5600 |  | 336 |  | 2.5 |  |
|  | Cropland sheet and rill erosion |  | 115070 |  | 10615 |  | 78 |  |
|  | Cropland gully erosion |  | 12100 |  | 726 |  | 5.4 |  |
|  | Export |  |  |  |  |  |  |  |
| Sediment yield |  | NA |  | 1500** |  | 11 |  |  |

**Estimated export by Lake Creek, 11% of combined inputs

The alteration and/or conversion of forested riparian habitats have been especially dramatic in the target watersheds.  Agricultural uses, including grazing and cropping, have direct effects on 23%, 36%, 10%, and 60% of riparian habitats in the Alder, Benewah, Evans and Lake Creek watersheds, respectively (Coeur d’Alene Subbasin Summary 2000).  Measured water temperatures in Alder, Benewah, and Lake creeks regularly exceed 20°C in mainstem reaches during late summer months (Peters and Vitale 1998; Bauer 1998; Lillengreen et. al. 1996).  These increases in water temperature over time have reduced the range of resident salmonids to a fraction of its historic extent.  Within this new range, sediment has reduced the quality of both spawning and rearing habitats.  Recent population estimates for westslope cutthroat trout indicate that more than 80 percent of available habitat supports less than 2.8 fish/100 sq. meters, while the remaining headwater areas support populations that range from 2 to 15 times greater (Peters and Vitale 1998).  These headwater “strongholds” illustrate the resiliency of native fish populations and represent the potential for habitat and species recovery in the target watersheds given an appropriate level of funding adequate to secure management rights to degraded areas.

## Wetland/Riparian Habitats

### Wetland Habitats in the Coeur d'Alene Subbasin

The Coeur d'Alene Subbasin Summary outlines the extent of alteration and degradation of the wetland, riparian, and floodplain habitats within the areas target by this proposal.  Although largely redundant with the information contained in the draft document, the following information is valuable in understanding the need for conservation initiatives in the Subbasin.

Table 4 Coeur d'Alene Subbasin Wetland Summary (As modified from Jankovsky-Jones 1999).

| Coeur d'Alene Subbasin: Wetland and deepwater habitat and protected status. |  |  |  |  |
| --- | --- | --- | --- | --- |
| System Classification |  | Acres Protected | Total Acres | % of Type Protected |
| Palustrine | Emergent | 2,496 | 20,658 | 12.1% |
|  | Scrub-Shrub | 281 | 8,373 | 3.4% |
|  | Forested | 181 | 5,577 | 3.2% |
|  | Aquatic Bed | 85 | 436 | 19.5% |
|  | Open Water | 5 | 370 | 1.4% |
|  | Unconsolidated Bottom | 3 | 166 | 1.8% |
|  | Unconsolidated Shore | 0 | 6 | 0.0% |
|  | Total Palustrine | 3,051 | 35,586 | 8.6% |
| Lacustrine | Limnetic | 246 | 41,302 | 0.6% |
|  | Littoral | 599 | 2099 | 28.5% |
|  | Total Lacustrine | 845 | 43,401 | 1.9% |
| Riverine | Lower Perennial | 68 | 226 | 30.1% |
|  | Upper Perrenial | 35 | 2,501 | 1.4% |
|  | Total Riverine | 103 | 2,727 | 3.8% |
| Total All Types |  |  | 3,999 | 81,714 | 4.9% |

In the “Conservation Strategy for Spokane River Basin Wetlands” (1999), Jankovsy-Jones describes the distribution and conservation needs for a portion of the wetlands within the Coeur d'Alene Subbasin.  Available NWI data was digitized and entered into a Geographical Information System (GIS) for maps of the Subbasin.  Jankovsky-Jones then used GIS to summarize total wetland acres identified by NWI wetland polygons within a project area inclusive of most of Kootenai, Shoshone, and Benewah counties (Table 4).

Jankovsky-Jones reported that wetlands, including deepwater habitat, represent approximately 4% of the 1.9 million acres of land area in the Subbasin.  Lacustrine systems, which include mostly deepwater habitat, make up over ½ of this percentage.  The percentage of upland versus wetland habitat was also compared with the exclusion of deepwater habitat.  Wetlands represented approximately 2% of the total land area in the Subbasin.  The dominant wetlands types in the Subbasin include palustrine emergent (55.6%), palustrine scrub-shrub (22.5%), and palustrine forested (15%) types.  Jankovsky-Jones also found that slightly over 1/3 of the wetlands in her project area are in private ownership and less than 5% of the wetland and deepwater habitat in the survey area is protected.  Almost 2/3 of the wetlands that are protected are in the palustrine emergent system.

The construction and operation of Post Falls Dam on the Spokane River has had a significant impact on shoreline, floodplain, and wetland areas along Coeur d'Alene Lake, and the lower Coeur d'Alene and St. Joe Rivers.  Remnant strings of cottonwoods are present along the naturally raised levees of the St. Joe River channel.  Remaining cottonwood stands along the St. Joe River are among the most natural stands known in terms of native species presence in the state of Idaho.  Windy Bay is perhaps the least developed bay on Lake Coeur d'Alene.  The bay is currently in private ownership and protection of these wetlands with an upland buffer should be pursued.

A preliminary effort to document the historic distribution of wetlands within the Coeur d’Alene Reservation is underway.  This type of data, when expanded to the entire project area, will be important in further prioritizing protection and restoration of wetland habitats.  The Coeur d'Alene Tribe Fish, Water, and Wildlife Program conducted an assessment of the Lake Creek Watershed to establish the present condition of the drainage with respect to the physiographic setting, erosion, sediment transport, hydrology, and fish and wildlife habitat (Coeur d'Alene Tribe Fish, Water, and Wildlife Program, 1998).  This assessment identifies the existence of approximately 95 total miles of stream channel and associated riparian corridors within the Lake Creek drainage.  A review of the Tribal G.I.S. database indicates that there are approximately 364 acres of existing wetlands within the watershed.  Hydric soils coverages created by the Tribal G.I.S. Department suggests that there were approximately 464 historical wetland acres that occurred within that portion of the Lake Creek Watershed that lies on the Coeur d'Alene Indian Reservation.  This suggests an estimated loss of 46% of the historical wetland acreage in this watershed alone.

### Riparian Habitats in the Coeur d'Alene Subbasin

The St. Joe and St. Maries River drainages include an estimated 740 miles of streams encompassing over 78 different tributaries.  Compared to the historical situation, the St. Joe drainage has experienced a high level of disturbance and alteration of available riparian corridors and habitat.  There has been a significant decline in mature/old growth forest structures, large individual trees, cedar and hardwood-dominated stands, and understory communities of coastal disjunct plants.  A historically unprecedented proportion of the riparian zones in third order and larger drainages are now deforested, mechanically scarified, and/or dominated by early succession vegetation (often with a substantial exotic species component).  Most causes of change in riparian zones are attributable to road building practices, human settlement and agricultural activities, past timber harvest practices, stream channel alterations, and the introduction of white pine blister rust (Idaho Panhandle National Forest 1996).  Remaining suitable riparian and floodplain habitat, particularly in the lower reaches of the St. Joe River, continues to be lost to development and diminished by flood control and agricultural practices inclusive of diking and draining and excessive livestock grazing.  However, patches of high quality cottonwood forests and shrublands remain in the St. Maries and St. Joe Rivers and are intermingled with agricultural pastures and occasional residential homes.  These remnant cottonwood and shrub stands are rare in the Subbasin and should be inventoried and targeted for protection.

The Coeur d'Alene River drainage includes an estimated 654 miles of streams encompassing over 78 different tributaries.  Streams and riparian areas in this drainage have received little protection over the past century as is evident from the severity of the impacts that a century of mining and timber harvest have had on the watershed.  The availability and suitability of riparian and floodplain areas as wildlife habitat in the Coeur d'Alene River drainage has been drastically altered from historical times.  Increased concentrations of heavy metals, in particular lead, in floodplain and riparian soils pose a significant threat to wildlife throughout the majority of this watershed.  Exposure to lead can result in adverse effects to multiple tissues and organs that are critical to the viability and reproductive capability of wildlife.  Lead affects hematological (blood), renal (kidney), muscular, behavioral, nervous, and reproductive systems (Eisler, 1988; Pain, 1996).  Increased exposure to lead typically results in an increase in the number and severity of adverse effects, from physiological malfunctions to physical deformations and eventually to death.  Audet (1997) and others have documented sublethal and lethal effects of exposure to these hazardous substances in various species of waterfowl, amphibians and reptiles, birds of prey, beaver, muskrat, mink, raccoon, mice, and other mammals.  Numerous pathways for contamination throughout the wildlife food web including aquatic vegetation, fish, small mammals, and waterfowl have been documented (Audet, 1997).  The severe limitations on aquatic dependent species in this watershed magnify the value of any initiatives to protect and restore any available high quality habitats.

The ability of riparian and floodplain habitats to satisfy the life requisites of wildlife species occurring in the Subbasin remains largely undocumented. However, it is well documented that riparian zones regulate the flow of energy between terrestrial and aquatic environments and between upstream and downstream reaches (Naiman et al. 1992).   It is also well documented that riparian habitats provide critical connectivity between upland and aquatic habitats for what is widely characterized as the most productive and diverse plant and animal communities on the landscape (Mosconi and Hutto, 1982; Doyle, 1990; Ames,1977; Hubbard 1977; and Patton 1977).  The severity of loss and alteration in these habitat types throughout the majority of the Subbasin is without question.

## Limitations to Mitigation Activities

Stream and habitat restoration efforts accomplished as anadromous and resident fish mitigation by the Coeur d'Alene Tribe (Project # 199004400) current rely on rural landowners allowing access to streams with the potential to bolster current native trout habitats and populations.  Landowners with properties containing segments of targeted streams have been contracted on a voluntary basis to allow restoration and enhancement activities.  This approach has resulted in the accomplishment of needed stream and habitat improvements, 42 individual projects have been implemented since 1995 improving 850 acres of riparian and upland habitats and 4 miles of streams.  However, restoration efforts are not being applied to the full length of damaged stream courses for several reasons.  Firstly, many rural landowners rely on various extractive uses of riparian lands to supplement their net income.  Only a small fraction of private landowners can afford to modify or forego these uses entirely (this is the representative profile of active participants in our Program).  Unfortunately, these are the very uses that threaten the sustainability of restoration activities.

Figure 2.  Current activities in the Lake Creek Watershed designed to restore riparian habitats and improve instream conditions for westslope cutthroat trout.  Activities were implemented as part of the Project # 199004400, Implement Fisheries Enhancement Opportunities on the Coeur d'Alene Reservation.

Secondly, most landowners are reluctant to sign long-term agreements that restrict their use because of both economic and regulatory uncertainty.  Signed agreements identify a term that is negotiated based on the abilities and willingness of the landowner as well as the history of land use, and has typically ranged from 10 to 25 years.  The longevity of some agreements also represents a risk to the sustainability of restoration projects.  Finally, the existing agreements serve as a framework for establishing an understanding of the scope of restoration and the respective roles of landowners and the Tribe in implementing projects, but the agreements lack an enforcement prerogative. This reliance on landowner discretion has resulted in a patchwork of efforts, as illustrated by Figure 2, which fail to provide continuous, high quality, native fish habitat throughout the stream corridors within target watersheds.  In mitigating for wildlife losses, the Coeur d'Alene Tribe works through a process that will not value a parcel for its ability to provide high quality fish habitat.  Thus, wildlife mitigation in the Coeur d'Alene Subbasin does not have a mechanism for addressing the limitations of fisheries mitigation.  This combination of limitations has resulted in an inability to adequately address the limitations on native fish and wildlife populations and habitats.

## Proposed Action

In attempts to address a gap that remains in our ability to mitigate effectively, the Coeur d'Alene Tribe is proposing to implement a protection, restoration, enhancement and maintenance strategy that will fully complement mitigation activities currently undertaken by the Coeur d'Alene Tribe.  Protection by management rights acquisition through fee title and easement purchase will be the primary tool of this strategy.  Once management rights are obtained a process of restoration, enhancement and maintenance will be initiated.  Restoration and enhancement efforts aim to increase the abundance and distribution of target fish and wildlife populations through a habitat based approach that addresses multiple limiting factors as identified in the draft Coeur d'Alene Subbasin Summary and various watershed assessments. Successful watershed recovery will rely on the application of passive and active restoration techniques oriented at increasing and improving wetland/riparian habitat distribution, diversity and function throughout the targeted geographical areas. Priority areas include floodplain, riparian, wetland, and transition areas within the Coeur d'Alene Lake Geographical Area as well as the lower elevations of both the St. Joe and Coeur d'Alene River Geographical Areas (as defined in the draft Coeur d'Alene Subbasin Summary).

## Target Species

Target species chosen for this protection, restoration and enhancement effort will include the Muskrat, Cutthroat Trout, American Black Bear, Yellow Warbler and Wood Duck.  The muskrat was chosen because it offers a measure of the success of protection, restoration and enhancement of emergent wetlands.  The Cutthroat Trout was chosen because of its cultural significance to the Coeur d'Alene People (Scholz et al. 1985), it is at risk based on both low population numbers and habitat loss (Lillengreen, et al. 1996), and it offers a means of determining the effects of riparian restoration on stream conditions.  The black bear was selected because it offers a means of evaluating overall conditions for terrestrial wildlife (Berwick et al. 1999), and because of their significance to the traditional subsistence activities of the Coeur d'Alene Tribe (Power 1997).  The Yellow Warbler was chosen to represent species dependent on scrub-shrub wetland.  The Wood Duck was chosen to represent species dependent on forested wetlands.

c. Rationale and significance to Regional Programs

Lake, stream, and wildlife resources formed the economic base for the Coeur d'Alene subsistence culture (Power 1997) and are an integral part of the current Reservation.  The annual runs of anadromous salmon and steelhead are now extinct from traditional Coeur d'Alene Tribal fishing areas.  Dams constructed on the Spokane River at Monroe Street in the City of Spokane and Little Falls farther downstream initially cut-off the anadromous fish runs to the Coeur d'Alene Reservation, and all salmon fisheries were completely destroyed by the construction of Chief Joseph and Grand Coulee Dams.  This forced the Tribe to rely solely on resident fish and wildlife resources.  Construction and operation of Albeni Falls Dam contributed to subsequent declines in wildlife resources.  These declines long with dwindling native salmonid fish stocks have also had significant impacts on the traditional subsistence lifestyle of Coeur d'Alene Tribal members.

The Bonneville Power Administration has committed itself to protecting and enhancing native fish and wildlife habitat on the Coeur d'Alene Indian Reservation as a means of partially mitigating the impacts of the Columbia River Hydroelectric System.  Section 10.1 of the NWPPC's 1994-1995 Resident Fish Goal emphasized the recovery and the preservation of native resident fish.  Implementation of the resident fish program is to be done in a manner that promotes comprehensive and cooperative watershed management; ecosystem diversity; productivity and stability as integral components of fish management strategies.  The conservation of natural genetic diversity within native resident fish species, subspecies, and unique stocks must be an underlying principle in this effort (Section 10.1A).  This Project strives to achieve these goals by serving as the habitat protection element for the ongoing BPA Project number 199004400, which focuses on the restoration of native westslope cutthroat trout.  Further, efforts to protect, restore and enhance habitats for this Project's target species through the accomplishment of the stated objectives and tasks will ensure benefits to fish and wildlife species wherever Project implementation occurs in the Coeur d'Alene Subbasin.

Section 11.1 of the NPPC wildlife mitigation program states that the goal of the program’s wildlife strategy is to achieve and sustain levels of habitat and species productivity as a means of fully mitigating wildlife losses caused by the construction and operation of the federal and non-federal hydroelectric system. This project would be one of many ongoing efforts directed at partially fulfilling these mitigation commitments outlined in the 1994-1995 Columbia River Basin Fish and Wildlife Program for the losses attributable to the development and operation of the Federal Columbia River Power System throughout the Columbia River Basin.

This proposal is based on a watershed management concept, and will assist in protecting and enhancing both fish and wildlife resources within the Subbasin.  The goal of this project is to:

Maintain the native diversity that persists within the Subbasin and restore and enhance native habitats to support a full complement of native fish and wildlife species.

This project is intended as an integrated and holistic watershed protection and restoration approach designed to improve the overall health of the Subbasin and to attain the goals set forth for both the Aquatic Resources and the Wildlife Resources in the Coeur d’Alene Subbasin Summary.  These goals as stated in the Coeur d'Alene Subbasin Plan include:

AQUATIC RESOURCES

Goal 1	 Fully mitigate aquatic resource losses caused by hydropower development.

While this Project will not attain the goal of full mitigation, it will assist in the continuation of off-site mitigation through resident substitution, which is the first strategy listed in the Coeur d'Alene Subbasin Summary.  Increased sediment loads from agricultural runoff and unimproved forest roads, and increases in water temperature due to riparian canopy removal may be two of the most critical problems currently affecting tributary populations of westslope cutthroat trout (Peters and Vitale 1998).  The acquisition of management rights to lands associated with streams and water bodies will provide access to wetland/riparian habitats that are currently inaccessible.  Access will allow restoration and enhancement activities that will result in restoration and/or enhancement of wetland/riparian habitats.  Improvements in wetland/riparian habitats, in turn, are expected to provide shading for streams, reducing water temperatures during critical time periods, and filtering that will reduce sediment loads.

Goal 2	 Mitigate and compensate the Coeur d'Alene Tribe for salmon and steelhead extirpation in the Upper Columbia River using a multiple resource approach.

Since the extirpation of anadromous fisheries in the Spokane River basin, the Coeur d'Alene Tribe has relied solely on the resident fish resources of Coeur d'Alene Lake and its tributaries to supplement their traditional subsistence diet.  Declines in this resource lead to the cessation in harvest of all native resident trout species in priority watersheds in 1993 (Coeur d'Alene Tribal Resolution #101).  In 1994, the NPPC adopted the recommendations set forth by the Coeur d'Alene Tribe to improve the Reservation fishery (NWPPC Fish and Wildlife Program 1995 Section 10.8B20).  These recommendations clearly state the intent to restore resident native populations of fish as mitigation for lost Tribal resources.  The wetland/riparian habitats targeted by this proposal are among the most productive terrestrial wildlife habitats as well as the most essential in supplying the needs of resident native fish species.  Restoration and enhancement, and therefore mitigation cannot occur without access to extensive wetland/riparian areas.  The objectives of this proposal are directed toward the acquisition of management rights of areas with extensive wetland/riparian habitats in order to fulfill mitigation responsibilities and ensure habitats are improved to benefit both fish and wildlife species.  Acquisition of management rights to provide perpetual terrestrial and aquatic resources is listed as a strategy to mitigate and compensate the Coeur d'Alene Tribe in the Subbasin Summary.

Goal 3 	Protect, enhance, and restore native fish populations to maintain stable, viable levels, to ensure they are not vulnerable to extinction, and to provide ecological benefits.

The purchase of critical watershed areas for protection and restoration of native fish species and their habitat is a strategy to achieve Objective 1 (restore bull trout population by 2015) and Objective 2 (protect and restore remaining westslope cutthroat by 2015) of this goal.  The recovery of these fish populations is not restricted to the 4 priority watersheds set by the Coeur d'Alene Tribe, therefore accomplishing the objectives of this proposal cannot be restricted to these watersheds.  The purchase of management rights to at least 1000 acres of flood plain, riparian, wetland, and transition habitat areas each year accompanied with the opportunity of restoring and enhancing those habitats represents a valid attempt at achieving the two objectives associated with this goal in the Coeur d'Alene Subbasin Summary.

WILDLIFE RESOURCES

Goal 1		Fully mitigate wildlife losses caused by hydropower development.

This Project will partially mitigate secondary impacts of hydropower development and operation in the Upper Columbia River Basin through the protection of wetland/riparian habitats in the Coeur d'Alene Subbasin.   A recent study found a wide variety of vertebrate wildlife were predators or scavengers of salmon (which in this study included cutthroat trout) (Cederholm et al. 2000).  Wildlife losses then, not only include the terrestrial habitats that were lost or altered but the losses due to the missing vector of nutrient transport between aquatic and terrestrial environments.  Mitigation for wildlife losses in the Coeur d'Alene Subbasin is inextricably linked to restoration of fish populations because fish provide a source of nutrients for vertebrate wildlife and because the wetland/riparian habitats that are productive for wildlife are also productive for fish.  To fully mitigate wildlife losses, watersheds must be restored to provide increased opportunities for wildlife requisites to be satisfied by improving habitats for both fish and wildlife.

Goal 2	Mitigate and compensate the Coeur d'Alene Tribe for salmon and steelhead extirpation in the Upper Columbia River using a multiple resource approach.

The Coeur d'Alene Tribe, in its negotiation with the NWPPC to restore resident native populations of fish as mitigation for lost Tribal resources (NWPPC Fish and Wildlife Program 1995) has indicated that mitigation is restoration of native populations.  The restoration of native population necessitates restoration of wildlife habitats.  The acquisition of land and management rights to provide perpetual terrestrial and aquatic resource benefits is a strategy listed in the Coeur d'Alene Subbasin Summary to achieve this goal and is the principal objective in the Construction/Implementation segement of this proposal.

Goal 3	Protect, restore, enhance, and maintain habitats to optimize ecological security and support of the life requisites for native and desirable wildlife species.

Securing management rights to priority wildlife habitats within 20 years to meet all wildlife management targets is the second objective set forth to achieve this goal.  Key wetland/riparian habitats within the Coeur d'Alene Subbasin are identified in the Coeur d'Alene Subbasin Summary and are targeted for habitat protection and restoration under this proposal.

Goal 5	Provide a harvestable surplus of selected species to meet the traditional subsistence, cultural, and religious needs of both tribal and non-tribal communities.

The critical assumption made in this proposal is that fish and wildlife species will respond to improvements in habitats. The currently degraded wetland/riparian habitats within the watershed are considered to be a limiting factor for both fish and wildlife populations (NWPPC 2000).  Improving wetland/riparian habitats will result in greater production of species important to the traditional subsistence, cultural, and religious needs of both tribal and non-tribal communities since traditional and modern game species fulfill many life requisites in riparian habitats.

This Proposal meets the system-wide goal set by the 1994-1995 Columbia River Basin Fish and Wildlife Program that strives to achieve a healthy Columbia Basin, one that supports both human settlement and the long-term sustainability of native fish and wildlife species in native habitats where possible, while recognizing that where impacts have irrevocably changed the ecosystem, we must protect and enhance the ecosystem that remains.  Acquisition of management rights to existing and potential wetland/riparian habitats, along with measures to protect, enhance, restore and maintain those habitats will secure in perpetuity the most productive fish and wildlife habitats in the Lake Creek Watershed.

d. Relationships to other projects

### BPA Projects

- 199004400 – Implement Fisheries Enhancement on the Coeur d'Alene Reservation.  The Coeur d'Alene Tribe has an ongoing project to monitor trends in westslope cutthroat and bull trout population, and restore habitats in target watersheds to bolster survival probabilities for those populations.  These efforts are expended as mitigation for losses due to Grand Coulee and Chief Joseph Dams.  Past restoration efforts have been conducted on private lands through the esablishment of voluntary agreements with the landowners.  Contracts that typically range from 10 to 25 years are developed with landowners that allow restoration of degraded streams in priority watersheds.  This approach has meet with success and 42 individual projects have been implemented since 1995.  However, lack of an enforcement prerogative, incompatibilities between restoration efforts and various extractive uses employed by landowners, and hesitancy of landowners to sign long-term agreements have limited restoration efforts.  This proposed project would serve as the habitat protection component of this ongoing stream and riparian zone restoration effort by acquiring management rights to priority habitats primarily through easements and fee title acquisition.

A Proposal to Develop a Conservation Easement Plan (FY2000 Section 2.1, Objective 1, Task 1.3) will be completed during FY2001 and this document will refine the existing maps of priority areas for the target watersheds.  It will also define goals and objectives for the easement process, provide digitized maps of existing conservation easements, develop a method for calculating habitat values, develop the terms and conditions of a standardized legal contract and provide written documentation of mapping methods, habitat values and proposed payment schedules.  This information can be used to detail opportunities for accomplishing the objectives and tasks of this proposal.

- 199004401 - Lake Creek Land Acquisition.  The Coeur d'Alene Tribe is attempting to purchase high quality wetland/riparian habitats and adjacent upland habitat in the lower portions of the Lake Creek Watershed.  This acquisition would secure critical areas for protecting fish, water and wildlife resources, and would allow for enhancement of degraded areas within the property.  Stream restoration projects will be designed and implemented under the BPA project: Implement Fisheries Enhancement Opportunities to facilitate the recovery of this property once acquisition is finalized.

- 199004402 - The Coeur d’Alene Tribe Trout Production Facility.  Project activities are directed at supplementation of westslope cutthroat trout into local Reservation streams and restoration of degraded habitats.  These actions include the construction of a hatchery, four acclimation ponds, and three put and take trout fishing ponds.  Depleted native cutthroat trout populations in the Alder, Benewah, Evans and Lake creek watersheds will be supplemented with hatchery raised cutthroat trout taken from the selected tributaries.  Habitats protected in the Coeur d'Alene Subbasin by this project will provide increased availability of suitable habitats for wild and hatchery reared fish and increase the opportunity for the expansion and reestablishment of remaining populations into currently unoccupied or degraded areas.  Hatchery fish will be acclimated in ponds adjacent to selected tributaries prior to their release.  Put and take trout fishing ponds have been constructed to ease fishing pressure on native salmonid stocks and will be stocked with rainbow trout (Oncorhynchus mykiss) produced in the hatchery.

- 9206100 – Albeni Falls Wildlife Mitigation Project is a cooperative, multi-agency wildlife mitigation project developed and coordinated through the Albeni Falls Interagency Workgroup.  Implementation efforts are focused at providing in-kind mitigation for habitat types impacted through the construction and inundation of Albeni Falls Dam.  Target habitats identified for protection, restoration, and enhancement efforts include riparian corridors, wetlands, floodplains and scrub-shrub habitats.  Parcels are currently being pursued in the Coeur d'Alene Subbasin through the Albeni Falls Mitigation Project to partially mitigate for losses attributed to Albeni Falls Dam.  This project will complement these efforts to develop functional, native fish and wildlife habitats in the Coeur d’Alene Subbasin.

### EPA Projects

- EPA provides funding to the Coeur d'Alene Tribe to monitor surface water quality of streams, conduct watershed assessments, and provide the frame work for Total Maximum Daily Load (TMDL) development on the Reservation under section 106 of the Clean Water Act.  Monitoring is conducted at 25 sites within the Reservation including 19 sites within the Coeur d'Alene Subbasin.  Data is compiled and used to supplement the analysis of fish and macroinvertebrate abundance and distribution on the Reservation.  Data on temperature, discharge and turbidity, in particular, are important in evaluating restoration project effectiveness and coupled with landscape analysis and GIS modeling, provide the necessary information to formulate watershed assessments.  Annual funding for this grant was renewed in FY2000 and should provide approximately $50,000 per year with annual renewal.  Data currently gathered from the sites in the Coeur d'Alene Subbasin will be used in the research, planning, design and monitoring phases of all Coeur d'Alene Fish and Wildlife Proposals.

- EPA provides funding to the Coeur d'Alene Tribe for implementing projects for non-point source pollution control under section 319 of the Clean Water Act.  Examples of projects that can be funded include most BMP’s for agriculture, forestry (particularly roads), riparian restoration, and wetland restoration and creation.  Contract awards have ranged from $100,000 to $164,000 during the past funding cycles.

### USDA Projects

- The Kootenai/Shoshone Soil Conservation District received a $900,000 grant in 1991 under the State Agricultural Water Quality Program (SAQWP) to be used over a 14-year period.  The grant is used to implement best management practices in upper Lake Creek, which is a 303(d) listed stream and a priority stream for the Coeur d'Alene Tribe Fisheries Program, for reduction of non-point source non-irrigated cropland erosion.  A considerable amount of momentum has been generated to promote restoration work through integration of this grant with BPA funding.  Cost sharing, as well as sharing of technical expertise, has led to implementation of wetlands enhancement projects and planting of trees to restore native upland forest on formerly cropped land.

- The Benewah Soil and Water Conservation District's main purpose is the conservation of soil and water by providing assistance and technical assistance to farmers, ranchers, private woodland owners and the general public.  In FY2000, six gully plugs were installed, ninety-one acres of no-till seeding were completed, 2,667 feet of fencing was erected along with the development of a spring to move cattle away from the associated creek.

- The USDA awarded a $360,000 research grant to scientists at the University of Idaho and Washington State University to study watershed restoration on the Coeur d’Alene Indian Reservation.  Scientists on the research team represent the physical sciences, rural sociology, agricultural economy, ecology and conflict resolution.  The grant will provide indicators of restoration success through stream sampling, cost-benefit analysis, and evaluation of landowner attitudes toward erosion control and water quality protection.  The study will continue through September 2001.

- The USDA Natural Resources Conservation Service (NRCS) administers programs and provides assistance to private landowners in the management and conservation of natural resources.  These actions are typically carried out in a cooperative effort with local soil and water conservation districts.  The NRCS has a number of active programs within the Coeur d'Alene Basin that can assist landowners with conservation improvements that focus on soil erosion control, water quality improvements and wildlife habitat development.  These include Conservation Technical Assistance, Wetland Reserve Program, Environmental Quality Incentives Program, Wildlife Habitat Improvement Program, and Forestry Incentives Program.  In addition, the USDA Farm Services Agency administers the Conservation Reserve Program.

### Idaho Fish and Game Projects

- The Idaho Department Fish and Game has, in the past, assisted landowners in developing wildlife habitat in the Coeur d’Alene Subbasin through its Habitat Improvement Program.  This program was suspended in recent years, however funding was reappropriated beginning in 2000.  Past implementation efforts have ranged from wetlands plantings and pond bank stabilization to bird nest boxes.  With the reappropriation of funds, management initiatives have shifted to fewer projects that are larger in scope that provide wildlife habitat for a longer duration.  This program has a potential to become a partnership program with this project.

### Coeur d'Alene Tribe Projects

- The Coeur d'Alene Tribe Education Department funds a summer internship program for high school students interested in natural resources management.  The Fisheries Program supervises 3-5 of these interns each year and benefits by using them in tree planting and fence building projects, among other things.  Several graduates of the internship program have continued working on restoration projects as seasonal technicians.  It is expected that some of the upcoming new interns, as well as employees who started as interns, will work on aspects of projects associated with this proposal.

- The Tribe is initiating the development of an Integrated Resources Management Plan (IRMP) with funding assistance from the USEPA General Assistance Program, USDI Bureau of Indian Affairs, Administration for Native Americans, and Department of Health and Human Services.  The Tribe’s natural resource department is taking the lead on the project, with participation coming from all Tribal programs and departments.  Goals of the project are to create a common vision for the future use and sustainability of Tribal natural, environmental and cultural resources; provide clear goals and objectives to reach the Tribe’s common vision; and coordinate the management of tribal natural, environmental and cultural resources.  Direct benefit will come to this project through adoption of standards and guidelines for the protection of fish and wildlife resources, and through identification and remediation of conflicting management practices.  The IRMP is the first Tribal management plan that will encompass all natural resources and environmental elements on the Reservation.

### Idaho Partners in Flight

- The Idaho Partners in Flight “Idaho Bird Conservation Plan” (January 2000) details four habitats that are essential to improving conditions for the avifauna of Idaho, and sets out an aggressive plan to achieve restoration within those habitats.  Three of the focal habitats, Riparian, Non-Riparian Wetlands, and Dry Ponderosa Pine/Douglas-fir/Grand Fir Forests, occur to a great extent in the lower elevations of the Coeur d'Alene Subbasin.  The target habitats for the Idaho Bird Conservation Plan are also essential in improving conditions for the target species of this Proposal.  Partnership opportunities are currently being pursued through Partners in Flight to accomplish restoration that fulfills the objectives for both the Idaho Bird Conservation Plan and this proposal.

e. Project history (for ongoing projects)

This proposal is for a new project, thus there is no project history.  However, the Coeur d'Alene Tribe Natural Resource Offices have an extended history of Northwest Power Planning Council support.  The BPA Project 90-044, entitled Implement Fisheries Enhancement Opportunities – Coeur d’Alene Indian Reservation has been underway since 1990.  Annual funding for this project has averaged $442,342 and total costs from 1990 through 2000 were $4,423,416.  For the period 1995-2001, this project supplemented regular program funds with more than $580,000 of outside funds (EPA Clean Water Act Grants, USDA research grant, State Agricultural Water Quality Program, EPA Environmental Education Grant).  Since 1997, landowner contracts have provided for cost shares where private landowners help provide long term maintenance of projects.

Previous project reports relevant to this proposal include: annual and biennial reports for 1990, 1991, 1992, 1993-94, 1996-97, and 1998 (Graves, et al. 1992; Lillengreen et al. 1993; 1994; 1996; Vitale et al. 1999); Tribal management plan for enhancement of resident fisheries (Lillengreen et al. 1998); a supplementation feasibility report (Peters and Vitale 1998); a trout production master plan (Peters et al. 2000); a stock assessment for westslope cutthroat trout (Peters and Vitale 1999); and two reports on genetic analysis of westslope cutthroat trout in tributaries of Coeur d'Alene Lake (Spruell et al. 1999 and Knudsen and Spruell 1999).  A biennial report for 1999-2000, evaluating restoration projects and monitoring efforts, is currently being prepared.

In 1987, the NPPC amended the Columbia River Basin Fish and Wildlife Program to include baseline stream surveys of tributaries located on the Coeur d'Alene Indian Reservation [section 903 (g)(1)(B)].  Initial work rated Reservation streams according to their potential for habitat development for westslope cutthroat trout and bull trout.  Physical and biological surveys incorporated measures of stream bank and bed stability, riparian condition, land use, urbanization, migration barriers, water quality, stream flow, substrate suitability, channel modification, relative abundance estimates, and macroinvertebrate densities (Fejen and Wehnes 1981).  Four streams (Alder, Benewah, Evans, and Lake Creeks) were identified as having the best potential for habitat restoration and species recovery and targeted for further study.

Between 1992 and 1994 watershed assessment techniques were used in the target drainages to identify priority areas for restoration by examining sediment routing (Washington Forest Practice Board 1992; Kappesser 1992), channel function and stability (Rosgen 1994; Pfancuch 1975;), instream habitat composition (Bisson et al. 1981), riparian function (Platts et al 1987), as well as the abundance and distribution of target species.  Parameters looked at included: number of pools, riffles, and secondary channels; large organic debris volume; riparian vegetation diversity and stream canopy closure; land use practices in floodplain areas; and water quality parameters.  Measures of substrate composition and percent fines were also used as habitat quality indicators.  Biological assessments included trout population and biomass estimates, individual stock assessments, and quantification of macroinvertebrate populations (Plafkin et al. 1989).

It was determined that in all four target streams base flow, temperature, and sediment are limiting the quality of trout habitat.  Average annual base flows of less than 25% of average annual flows were reported in all streams.  Temperatures above those values reported as optimal were recorded in each of the four streams.  Non-point source sediment runoff is also considered limiting in all four drainages.  Average % fines for all streams were above the recommended 10% fines value.  It was determined that habitat degradation (a result of the cumulative effects of many land use practices), as well as, introduction of exotic salmonid fish species has caused the extirpation of bull trout and severely depressed native populations of westslope cutthroat trout.  Land use practices have altered natural ecosystem processes with which native fishes have evolved.  This alteration has created conditions less favorable for native salmonids and more favorable for introduced exotics, as well as, less desirable native fishes.

In 1994, the NPPC adopted the recommendations set forth by the Coeur d'Alene Tribe to improve the Reservation fishery.  These actions included: 1.) Implement habitat restoration and enhancement measures in Lake, Benewah, Evans, and Alder Creeks; 2.) Purchase critical watershed areas for protection of fisheries habitat; 3.) Conduct an educational/outreach program for the general public within the Coeur d'Alene Indian Reservation to facilitate a “holistic” watershed protection process; 4.) Develop an interim fishery for tribal and non-tribal members of the Reservation through construction, operation and maintenance of five trout ponds; 5.) Design, construct, operate and maintain a trout production facility; and 6.) Implement a five-year monitoring program to evaluate the effectiveness of the hatchery and habitat improvement projects.  These principles, priorities, and objectives were adopted into the 1995 FWP (10.8B.20).

Demonstration projects were implemented in 1995 and 1996 with the cooperation of private landowners.  A primary objective of these first projects was to evaluate the application of a variety of techniques to specific watershed conditions.  Passive regeneration techniques, using riparian exclosure fencing as the primary method, were subsequently adopted to restore degraded habitat.  This has been proven in other studies to be an effective means of improving riverine/riparian habitats (Beschta et al. 1991; Platts 1990).  Active remediation techniques using plantings, bioengineered stream bank protection, and placement of instream structures made from native materials have also been used when natural processes have been deemed unlikely to result in recovery within a desired time frame.

Work has progressed on 42 individual projects since 1995.  Long-term agreements have been signed with 12 landowners in three watersheds, providing protection and enhancement for more than 850 acres of upland and riparian habitat and 4 miles of stream channel.  More than 50,000 trees and shrubs have been planted over a five year period to enhance water retention and riparian function.  Eight acres of constructed wetlands have reduced non-point source pollution from 610 acres of farm land and instream habitat improvements have elicited positive responses from fishes at several sites.  Cost shares for implementation, monitoring and evaluation activities currently occur with seven partnership agencies.  Watershed work groups comprised of landowners and other interested agencies have been formed in two target watersheds and meet on a quarterly basis.  The work groups have proven effective in highlighting restoration work and in generating additional interest among landowners.

Table 5. Temperature profile at pond FR1 (7/30/99).

| Depth (meters) | Temperature (°C) |
| --- | --- |
| 0.2 | 23.1 |
| 0.8 | 21.7 |
| 1.3 | 20.7 |
| 1.8 | 18.8 |
| 2.3 | 16.4 |
| 2.8 | 13.5 |
| 3.3 | 11.9 |
| 3.8 | 10.4 |
| 4.3 | 8.9 |
| 4.8 | 7.4 |
| 5.3 | 5.9 |
| 5.8 | 4.3 |

The need to address limiting factors related to elevated summer water temperatures has elicited an implementation approach that combines storage and timed release of water from constructed wetlands, and rehabilitation of riparian wetlands through coniferous and deciduous plantings.  To date, eight acres of constructed wetlands have been completed in the Lake Creek watershed, with a combined storage capacity of approximately 46 acre-feet.  Water depth at full pool ranges from 15-20 feet at each of four sites and the thermocline that develops during summer months keeps water temperatures at or below 16°C for approximately 40% of the storage capacity (Table 5).  This established network of constructed wetlands present an opportunity for addressing the short-term peaks in summer water temperatures that effectively limit the distribution of juvenile fish in the watershed.  An experimental release of water from one such pond indicated that stored water was 3-8 degrees colder than measured instream water temperatures during the release period (August 13 - 27, 1999).  A coordinated release of 0.5 cubic feet/second of water from the existing network could provide cooling effects for more than 18 days during critical summer rearing periods.  The goal of this project is to double the combined storage capacity of constructed wetlands over the next four years.

Baseline information and on going data collection efforts help to promote an adaptive management strategy in this project.  Watershed assessments, population surveys, and water quality data are used to identify high priority areas for treatment and conservation.  Ongoing monitoring of demonstration projects, trout migration, habitat use, incubation success, and genetic analysis are providing data used to refine treatment priorities.  Program data and objectives are shared with partnership agencies and private landowners so that a watershed based approach to habitat conservation will be encouraged.

A further example of adaptive management is found in a current project, implemented through a partnership grant that is administered by the University of Idaho, which is designed to study and develop the watershed restoration process in Lake Creek (Boll et al., 2000).  The project is developing an integrated systems approach using five steps: 1) establishment of baseline conditions; 2) assessment of physical and anthropogenic processes; 3) risk analysis and definition of restoration goals and strategies; 4) implementation; and 5) evaluation of restoration achievements.  Interviews and surveys of landowners and other stakeholders have been conducted to document their beliefs, attitudes and farming practices as they relate to erosion control and water quality.  Integration of all disciplines and evaluation of BMP’s is helping to establish a mathematical optimization technique for restoration at the farm and watershed scales.

A Graduate research project associated with this grant is being conducted to determine the feasibility of natural flows to perform sediment maintenance.  The importance of this aspect of the study is to address a key habitat issue that has not been fully addressed in the past, namely, the restoration of salmonid spawning habitat impacted by excess fine sediment at the reach scale.  Preliminary analysis of discharge and bedload data suggests that the flows in the West Fork Bozard Creek (a second order tributary to Lake Creek) appear to have the ability to perform sediment maintenance.  Selective or preferential transport of sand over gravel occurred at flows less than flood stage despite a narrow range in the critical shear stress of the unimodal bed sediments.  However, selective transport of sand at these flows may be obscured by the excessive supply of fine sediment to the reach.  Equal mobility of the sediment bed and entrainment of the coarser grains occurred at the highest flows sampled, i.e. severe flooding associated with rain-on-snow.  At the instrumented potential spawning gravels, entrainment of the bed surface was noted by exchange of tracers with non-tracers, though the extent of entrainment associated with the flood peak is presently unknown.  Also, intrusion of fine sediments completely filled the interstitial spaces of the framework gravels and in some instances surface sealing was noted.

In addition to the extensive history of work conducted by the Fisheries Program, the Coeur d'Alene Tribe Wildlife Program has participated in the Albeni Falls Work Group since 1997 in attempts to mitigate for losses due to the construction and maintenance of Albeni Falls Dam.  In FY2001 funding was secured for acquisition of management rights to parcels with potential and existing high quality wildlife habitat.  Negotiations with landowners and coordination of pre-acquisition activities for properties are ongoing.  Appraisals are being completed and contracts for surveys for hazardous materials, cultural sites, and endangered species are being initiated.  These surveys are to insure the mitigation activities comply with the National Environmental Policy Act (NEPA) and the National Historic Preservation Act (NHPA).

f. Proposal objectives, tasks and methods

Planning and Design

The long-term planning effort associated with the project has included input and review from a variety of tribal and non-tribal natural resource programs, university staff, local watershed groups, and private landowners.  This has included input into the development of site specific management prescriptions for each stream restoration site already enrolled into the program; input into a long-term monitoring and evaluation strategy for evaluating the success of plant propagation/restoration techniques on improving riparian and stream channel function; the tracking of species response (primarily cutthroat trout) to habitat treatments; and input into the proposed strategy for securing management rights to priority areas.  A detailed project management plan has been developed to guide stream restoration efforts in four priority watersheds (Lake, Benewah, Evans, and Alder Creeks).  Peer review will be solicited for all management plans and untested restoration techniques, with emphasis on members of a local level interagency workgroup as well as other entities engaged in riparian and wetland restoration.  Effort will be made to publish project successes and failures when doing so will further contribute to watershed conservation efforts throughout Northern Idaho and the Columbia Basin as a whole.  Additional effort will be made to coordinate and share implementation strategies and techniques with all interested individuals.

Objective 1. Plan and establish a trust fund or other funding strategy for securing management rights to priority habitat areas by 2003.

Stability and flexibility in funding proves to be the most challenging and limiting aspects of any fish and wildlife habitat protection effort.  The success of efforts to “do good things for fish and wildlife” are highly influenced by the ability of the managers to secure the management rights to priority habitat areas.  The implementation of a trust fund for securing management rights to priority areas will be instrumental in the success of this project.  Land acquisition opportunities continue to disappear every day.  Often times, the loss of a protection opportunity can be blamed on the lack of flexibility in the timelines of the funding prioritization and allocation process.  Additionally, the application of the trust fund concept will prove to lessen the long-term financial obligation to BPA.  It is intended that the specifics of the trust fund strategy will follow the same line as the one currently under development at the regional level.  It is anticipate that the funding of a trust fund will not occur in FY2002, therefor all budget projections for land acquisition have been made for within year acquisition expectations.  In the event that a trust fund can not be developed for the securing management rights to priority areas, annual funding would be necessary and will serve as an adequate substitute to the proposed trust.

Objective 2. Plan and establish a trust fund or other funding strategy sufficient for ensuring the long-term operation and maintenance of project lands by 2003.

In order or to ensure that the fish and wildlife benefits are maintained on project lands, some reasonable amount of day-to-day operation and maintenance of habitat restoration and enhancement efforts will be essential.  The current highly altered state of the watersheds within the Coeur d'Alene Subbasin lead to many outside pressures on project lands.  This includes such stressors as invasion by exotic plant species, uncontrolled fire, problems associated with public access, livestock trespass, vandalism, etc.  Operation and maintenance activities will be required for the life of most projects.  Although it is our intention to restore all project lands to a self-sustaining level, routine maintenance and upkeep of the parcels will always be necessary.  The expense of operation and maintenance activities will eventually limit the ability of the NWPPC Fish and Wildlife Program to implement habitat protection efforts unless an alternative funding strategy is developed to cover these costs.  This project proposes to apply concepts developed by the Region’s Wildlife Managers for the creation of an O&M trust fund that is capable of providing a reasonable amount of funding for maintaining project lands.  Much work has been accomplished by the Wildlife Mangers in this area and the establishment of an “O&M Trust Fund” would be easily accomplished with sufficient start up funding.  In the event that a trust fund can not be developed for the project, annual O&M funding will be necessary.  It is anticipate that the funding of a trust fund will not occur in FY2002, therefor all budget projections for operation and maintenance of the project have been made for within year expectations

Objective 3. Develop a project management plan to guide the restoration, enhancement, operation, and maintenance of all secured project lands by 2003.

In order for any fish and wildlife habitat efforts to be successful at a watershed level, they must be closely tiered to, and guided by a larger plan.  Information from established literature and projects as well as information and lessons learned as implementation progresses will be used to develop and refine a project management plan for the implementation of riparian and wetland protection, restoration and enhancement efforts in the Coeur d'Alene Subbasin.  This plan will provide the overarching goals, objectives, strategies and implementation tools and techniques that are necessary for guiding activities at the site-specific level.  In addition to the overarching plan, it may be necessary to produce and implement site specific plans for each project area designed to guide individual parcels to a state that maximizes benefits to fish and wildlife resources in the watershed.  Each of these plans will identify a series of monitoring and evaluation efforts necessary for determining the effectiveness of implementation and management efforts as well as provide information to be considered when adaptations of the plan become necessary.

Objective 4.  Conduct pre-management acquisition activities associated with the protection of 1000 acres of floodplain, riparian, wetland and transition habitats per year.

Identifying, selecting and preparing for opportunities within the Subbasin to establish mitigation sites that will serve the purposes of this project will require extensive effort.  Each step in the process of acquiring management rights to a parcel is labor intensive, from making initial landowner contacts, conducting preliminary assessments of candidate parcels, appraisals, cultural resources surveys and completing the preliminary NEPA checklist.  Each task in this process is mandatory and will require the focused attention of one or more staff members.

Objective 5.  Develop a monitoring and evaluation protocol for determining effectiveness of implementation activities.

Selecting or developing a practical monitoring and evaluation protocol that is easy to employ and will result in meaningful measurements will require input from qualified population monitoring and plant community mensuration statisticians.  The methods must render the best possible measurements within budget allocations.  With the understanding that a qualified statistician(s) will be consulted to develop needed protocols, some generalizations can be made as to what measurements and time frames will be most useful.  The measurement of specified parameters associated with a given project site will be more intensive in the first 5-10 years following acquisition, restoration and enhancement treatments because sites will (except under unusual conditions) stabilize over time following restoration efforts.  Once vegetation enhancements become stabilized, further effort in monitoring and evaluating specific vegetation parameters are best conducted at more lengthy periodic intervals.  Parameters and measurements will be focused on evaluating the effects of each project on the watershed as a whole and will include samplings of water quality, changes in vegetation patterns and population indices for the target species. Parameters will encompass, but not be limited to, measures of stream bank stability, survival of plantings, soil stabilization and rates of native vegetation establishment.  The measurement of specific vegetation parameters such as frequency of desirable and undesirable herbaceous ground cover, shrub distribution, frequency, density, height and canopy cover, species composition, etc, will likely be accomplished through permanent point and line transect surveys to be revisited periodically.  Permanent photo points to be revisited on a periodic basis will also be evaluated for inclusion as a monitoring technique.   The appropriate Fish, Water or Wildlife Program will conduct monitoring and evaluation efforts to ensure consistency with ongoing projects.

Construction/Implementation

Objective 1. Secure management rights to at least 1000 acres of flood plain, riparian, wetland, and associated upland habitat each year.

Opportunities to secure land management rights within riparian, wetland, and floodplain areas of the Coeur d'Alene Subbasin are plentiful at this time.  Much of the riparian/wetland and floodplain habitats are rural in nature and many larger parcels are either up for sale or are expected to be up for sale in the near future.  Land protection efforts will be directed first by the priorities outlined in the plan that will detail acquisition and easement priorities in the Coeur d'Alene Fisheries Program's four priority watersheds (19900400, FY2000, Section 2.1, Objective 1, Task 1.3).  However, acquisition of management rights will not be restricted to those watersheds.  Parcels with high quality riparian/wetland habitats that lie outside the Coeur d'Alene Fisheries Program's priority watersheds will be evaluated on their potential to enhance overall fish and wildlife habitat for the Subbasin.  In areas outside the Coeur d'Alene Tribe Fisheries Program's priority watershes, other resource management agencies active in the Subbasin, such as the Idaho Department of Fish and Game, the US Fish and Wildlife Service, the US Forest Service and the Bureau of Land Management will be consulted in evaluating a potential project sites within the Subbasin.

Objective 2. Protect, restore and/or enhance 25% of the newly acquired riparian, wetland, and transition lands per year.

Once a property is enrolled into the program, it will be essential to protect, restore and enhance the fish and wildlife habitats immediately, as directed by the Project and site specific management plans.  Most of the lands that are targeted for management right acquisition are currently used for some type of agricultural production and contain vegetative communities that are highly altered from their native state.  Restoration and enhancement will be coordinated between the Coeur d'Alene Tribe Fisheries and Wildlife Programs for all parcels, and particularly on those parcels that lie within the Fisheries Program's priority watersheds.

Objective 3. Maximize dual benefits to both fish and wildlife resources on all implementation efforts.

Management of parcels will be directed at providing the maximum benefit to native fish and wildlife species.  Close coordination between Coeur d'Alene Tribe Fisheries and Wildlife implementation activities will occur during all aspects of these projects.  Our intentions are to maximize the benefits to both fish and wildlife populations whenever possible.  Habitat protection efforts will not only target priority wildlife areas, but they will also seek to protect high priority stream reaches targeted by the fisheries staff for channel restoration activities. This close coordination is essential in maximizing the cost efficiency and on-the-ground benefits to fish, wildlife, and water quality as well as preventing redundant implementation efforts.

Operation and Maintenance

Objective 1. Improve awareness of fish and wildlife habitat protection, restoration and enhancement activities in the Coeur d'Alene Subbasin.

Public participation will ensure the success or failure of any land management activity that strives to protect, restore and enhance fish and wildlife habitats and populations.  This objective sets forth a framework for public involvement and provides for a means to continually inform the public and allow for comment throughout the duration of this protection, restoration and enhancement effort.  This effort will include close coordination with public land management agencies, watershed councils, and industry groups implementing restoration and non-point source abatement efforts in the watershed.

Objective 2. Maximize long term benefits to fish and wildlife populations on all project sites.

In order or to ensure that fish and wildlife benefits are maintained on project lands, some reasonable amount of day-to-day operation and maintenance of habitat restoration and enhancement efforts will be essential.  The highly altered state of the watersheds that we work in lead to many outside pressures on project lands.  This includes such stressors as invasion by exotic plant species, fire danger, problems associated with public access, livestock trespass, vandalism, damage to roads and property boundaries, etc.  Operation and maintenance activities will be required for the life of most projects.  Although it is our intention to restore all project lands to a self-sustaining level, routine maintenance and upkeep of the parcels will always be necessary.  All necessary operation and maintenance procedures will be outlined in the overarching project management plan and each site-specific management plan.  Implementation of routine operation and maintenance activities will ensure that the benefits of restoration and enhancement activities are maximized over the long-term.

Monitoring and Evaluation

Monitoring and evaluation efforts necessary for determining the effectiveness of implementation and management strategies will be detailed as part of the Project Management Plan developed in accomplishing Objective 3 of the Planning and Design phase of this project.  It is premature to specify specific parameters and methods for monitoring and evaluating this project before the development of the Project Management Plan.  The magnitude and scope of M&E efforts will be continually refined as project lands are enrolled into the program and ground level rather than conceptual restoration and enhancement begins.  All monitoring and evaluation data will be made available in tabular, narrative, and digitized formats as appropriate for provincial and regional M&E efforts.

Protocols will be developed for two scales of monitoring and evaluation.  The first scale is specific to the parcels of land effected by individual restoration efforts and focuses on the success and failures of initial vegetation restoration and enhancement activities.  These M&E efforts will be most intensive during the first years after treatment and will describe vegetation community stability and change.  Parameters will encompass, but not be limited to, measures of stream bank stability, survival of plantings, soil stabilization and the reestablishment of native vegetation.  The measurement of specific vegetation parameters such as frequency of desirable and undesirable herbaceous ground cover, shrub distribution, frequency, density, height and canopy cover, species composition, etc, will all be accomplished through permanent point and line transect surveys to be revisited periodically.  Permanent photo points to be revisited on a periodic basis will also be developed.  The measurement of these parameters will be more intensive in the first 5-10 years following treatment because sites will (except under unusual conditions) stabilize over time following restoration efforts.  For example, planting mortality is highest in the first few years and soils stabilize as plantings become established.  Once vegetation enhancements become stabilized, further effort in monitoring and evaluating specific vegetation parameters are best conducted at periodic intervals.

The second scale for monitoring and evaluation is on the watershed level and is not limited to any given time frame.  Parameters addressed on this scale will be focused on evaluating the effects of this project on the watershed as a whole.  Parameters examined will include measures of water quality in the streams of the watershed, changes in watershed wide vegetation patterns and periodic measures of population indices for the target species.  Monitoring and evaluation efforts of this nature will need to be closely coordinated with (and in some cases conducted under) activities proposed under project #199004400, which includes more broad scale monitoring objectives for major watershed parameters and funding sources outside of the NWPPC program.

Objective 1. Monitor trends in parameters specified in Planning and Design Objective 5.

Trends in parameters will be evaluated according to the appropriate time frame.  Plant mortality and the success of revegetation techniques on specific restoration sites may need monthly, biannual or annual evaluation.  Trends in target wildlife species populations are best evaluated on a periodic basis (2-5 years), while most floral responses to treatments should initially be evaluated annually at a minimum and on a more periodic basis once stabilized.  Specific intervals for trend evaluation will be identified in more specific detail in the project management plan.

Objective 2. Conduct annual noxious weed monitoring of project sites.

Weed surveys will be done along standardized transect routes with additional site specific monitoring being conducted in problem or high risk areas.  Parameters evaluated will include but not be limited to measures of presence/absence, distribution, frequency, and density.  This information will be used to update a weed control plan annually and to refine and direct weed control techniques and locations.  Weed species to be monitored could include but not be limited to common tansy, reed canary grass, spotted knapweed, and hawkweed.  Additional monitoring as it relates to weed control methods will be necessary as well to determine which mechanisms are most effective in specific areas of the watershed.  It is anticipated that both biological and artificial control measures will be applied at some time.  Information collected from the evaluation of weed control and eradication efforts will be shared whenever possible in hopes of increasing success and efficiency in this area.

Objective 3. Adapt management plans, activities and objectives as needed to maximize duel benefits to fish and wildlife.

The Coeur d'Alene Tribe Wildlife Program will make every attempt to update management plans as new knowledge is gained through the experience of implementing this proposal and through the experience of other protection and restoration efforts occurring in the basin.  In particular, it will be critical that the revegetation successes and failures associated with the restoration of agricultural lands to native or native like cover types for this and other restoration projects be shared and used in refining and or redefining restoration goals and objectives.

g. Facilities and equipment

Existing equipment and office space will be used to complete the tasks described in this proposal.  Implementing and maintaining restoration projects requires trucks, tractors, excavators, fencing equipment, tree and shrub planters, hand tools, etc.  Monitoring projects requires electroshocking equipment, GPS navigation hardware, telemetry equipment, field computers, and water quality monitoring instruments.  In FY2002, all of this equipment will come from the existing inventory of the Coeur d’Alene Tribe.  Additional equipment may be needed as existing equipment wears out, but costs are expected to be low.

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| Allendorf, F.W. and S.R. Phelps. 1981. Use of allelic frequencies to describe population structure. Canadian Journal of Fisheries and Aquatic Sciences 38:1507-1514. Ames, C. R. 1977. Wildlife conflicts in riparian management: grazing. In: Importance, preservation, and management of riparian habitat. USDA Forest Service General Technical Report RM–43:39–51 . Rocky Mountain Forest and Range Experiment Station, Fort Collins, CO. Audet, D. J. 1997. Coeur d'Alene Basin Natural Resources Assessment Biological Resources Reconnaisance Investigation. U.S. Fish and Wildlife Service, Spokane, Wa. Bauer, S.B. 1998. Lake Creek 1996 interim monitoring report, Kootenai County, Idaho. Kootenai-Shoshone Soil Conservation District, Coeur d’Alene, Idaho. 27p. Behnke, R.J. and R.L. Wallace. 1986. A systematic review of the cutthroat trout, Salmo clarki Richardson, a polytypic species. Pages 1-27 in J.S. Griffith, editor. The ecology and management of interior stocks of cutthroat trout. Special Publication of the Western Division, American Fisheries Society. Berwick, S., B. G. Marcot, P. Paquet, and P. Whitney. 1999. An ecosystem-based method for wildlife species selection to compare alternative landscape futures of the Columbia River Basin. http://www.nwframework.org/iwlm_select_report.htm Beschta, R.L., W.S. Platts, and B. Kaufman. 1991. Field review of fish habitat improvement projects in the Grande Ronde and John Day River basin of Eastern Oregon. Bisson, P.A., J.L. Nielsen, R.A. Palmason, and L.E. Grove. 1981. A system of naming habitat types in small streams, with examples of habitat utilization by salmonids during low streamflow. American Fisheries Society Symposium, Portland, OR. Boll, J., D. van Buren, C.R. Campbell, E. Brooks, S. Chen, C. Stockle, D. McCool and D. Feichtinger. 2000. Distributed Modeling and Economic Analysis of Erosion in GIS for Watershed Restoration. To be presented at the Integrated Decision-Making for Watershed Restoration Symposium, Chevy Chase, Maryland, January 7-9, 2001. Cederholm, C. J., D. H. Johnson, R. E. Bilby, L. G. Dominguez, A. M. Garrett, W. H. Graeber, E. L. Greda, M. D. Kunze, B. G. Marcot, J. F. Palmisano, R. W. Plotnikoff, W. G. Pearcy, C. A. Simenstad, and P. C. Trotter. 2000. Pacific Salmon and Wildlife - Ecological Context, Relationships, and Implecations for Management. Special Edition Technical Report, Prepared for D. H. Johnson and T. A. O'Neil (Manag. Dirs.), Wildlife-Habitat Relationships in Oregon and Washington. Washington Department of Fish and Wildlife, Olympia. Coeur d’Alene Tribe. 1998. Lake Creek watershed assessment. U.S. Environmental Protection Agency. 27p. Coeur d’Alene Tribe. 2000. Environmental Action Plan (EAP) project assessment of environmental concerns on and near the Coeur d’Alene Reservation. Volume 1, Executive Summary. Coeur d’Alene Tribe, Plummer, Idaho. 182p. DeSmet, P.J. Manuscripts. Maps of P. J. DeSmet, SJ. Midwest Jesuit Archives. St. Louis, Missouri. Donnelly, J. P. editor. 1967. Wilderness Kingdom, Indian Life in the Rocky Mountains, 1840-1847. Holt, Rinehart and Winston. New York, Chicago and San Francisco. Doyle, A. T. 1990. Use of riparian and upland habitats by small mammals. Journal of Mammology 71(1): 14-23. Eisler, R. 1988. Lead Hasards to Fish, Wildlife, and Invertebrates: A Synoptic Review. Biological Report 85 (1.14), Contaminant Hasard Reviews Report No. 14. US Department of the Interior, Fish and Wildlife Service. Ellis, M.N. 1932. Pollution of the Coeur d'Alene River and adjacent waters by mine wastes. U.S. Bureau of Fisheries. Mimeo Report. 55p. Fajen, O.F. and R.E. Wehnes. 1981. Missouri’s method of evaluating stream habitat. In: Armantrout (ed.), Acquisition and Utilization of Aquatic Habitat Inventory Information. American Fisheries Society, Portland, Oregon. Graves, S., K.L. Lillengreen, D.C. Johnson, and A.T. Scholz. 1992. Fisheries habitat evaluations on tributaries of the Coeur d’Alene Indian Reservation: Annual report 1990. U.S. Department of Energy, Bonneville Power Administration, Portland, Oregon. Project Number 90-044. Hubbard, J. P. 1977. Importance of riparian ecosystems: biotic considerations. In: Importance, Preservation and Management of Riparian Habitat. USDA Forest Service General Technical Report RM–43:14–18. Rocky Mountain Forest and Range Experiment Station, Fort Collins CO. Idaho Partners in Flight. 2000. Idaho Bird Conservation Plan. Version 1.0. Idaho Panhandle National Forest. 1996. Toward a Forest Ecosystem Approach: An assessment for the St. Joe Area. Ecosystem Team Paper #3. Jankovsky-Jones, M. 1999. Conservation strategy for the Spokane River Basin wetlands. Unpublished report prepared with funding from the United States Environmental Protection Agency through Section 104(b)(3) of the Clean Water Act. 26pp. plus appendices. Kappesser, G. 1992. Riffle Armor Stability Index. Version 4.1. USDA, Forest Service. 7p. Knudsen, K.L. and P. Spruell. 1999. Genetic analysis of westslope cutthroat trout in tributaries of Coeur d’Alene Lake. Coeur d’Alene Tribe Fisheries Program, Final Report WTSGL99-106, Plummer, Idaho. Kootenai-Shoshone Soil Conservation District. 1991. Agricultural pollution abatement plan, Lake Creek watershed. Final Planning Report. USDA Soil Conservation Service, Coeur d’Alene, Idaho. Lillengreen, K.L., D.C. Johnson, and A.T. Scholz. 1993. Fisheries habitat evaluations on tributaries of the Coeur d’Alene Indian Reservation: Annual report 1991. U.S. Department of Energy, Bonneville Power Administration, Portland, Oregon. Project Number 90-044 Lillengreen, K.L., T. Skillingstad, and A.T. Scholz. 1994. Fisheries habitat evaluations on tributaries of the Coeur d’Alene Indian Reservation: Annual report 1992. U.S. Department of Energy, Bonneville Power Administration, Portland, Oregon. Project Number 90-044. Lillengreen, K., A.J. Vitale, R. Peters. 1996. Fisheries habitat evaluation on tributaries of the Coeur d’ Alene Indian Reservation: 1993, 1994 Annual Report. U.S. Department of Energy, Bonneville Power Administration, Portland, Oregon. Project Number 90-044. www.efw.bpa.gov Lillengreen, K.L., A.J. Vitale, R. Peters. 1998. Coeur d’Alene Tribe project management plan: enhancement of resident fish resources within the Coeur d’Alene Indian Reservation. Bonneville Power Administration, Project Number 90-044, Portland, Oregon. Mallet, J. 1968. Coeur d’Alene Lake fisheries investigations. Idaho Dept. of Fish and Game. 3-6 pp. Mosconi, S. L. and R. L. Hutto. 1982. The effects of grazing on land birds of a western Montana riparian habitat. In: Wildlife-Livestock Relationships Symposium: Proceedings. University of Idaho Forest, Wildlife, and Range Experimental Station. Moscow, Idaho. Pp221-233. Naiman, R. J., T. J. Beechie, L. E. Benda, P. A. Bisson, L. H. MacDonald, M. D. O'Conner, C. Oliver, P. Olsen, and E. A. Steel. 1992. Fundemental elements of ecologically healthy watersheds in the Pacific Northwest Coastal Ecoregion. Pages 127-188. In: R. J. Naiman (ed.). Watershed Management - Balancing Sustainability and Environmental Change. Springer-Verlog. New York, N.Y. Northwest Power Planning Council. 2000. Coeur d'Alene Subbasin Summary. Oien, W.E. 1957. A pre-logging inventory of four trout streams in northern Idaho. M.S. Thesis. University of Idaho. Moscow, Idaho. 92. Pain, D. J. 1996. Lead in Waterfowl. In Environmental Contamination of Wildlife: Interpreting Tissue Concentrations. W. N. Beyer, G. H. Heinz, and A. W. Redmon-Norwoods (eds.). Lewis Publishers, Boca Raton, FL. Pp 251-264. Palmer , G. 1998. “Coeur d'Alene.” In Smithsonian Handbook of North American Indians, Plateau. Vol. 14. Edited by Deward Walker. Smithsonian Institution Press: Washington, D.C. Patton, D. R. 1977. Riparian research needs. In: Importance, Preservation and Management of Riparian Habitat. USDA Forest Service General Technical Report RM–43: 80–82. Rocky Mountain Forest and Range Experiment Station, Fort Collins, CO. Peters, R. and A.J. Vitale. 1998. Supplementation Feasibility Report. U.S. Department of Energy, Bonneville Power Administration. Project Number 90-044. Peters, R., K.L. Lillengreen and A.J. Vitale. 2000. Coeur d’Alene Tribe Trout Production Master Plan. U.S. Department of Energy, Bonneville Power Administration, Portland, Oregon. Project Number 90-044. Peters, R.L. and A.J. Vitale. 1999. Stock Assessment of westslope cutthroat trout on the Coeur d’Alene Reservation. Coeur d’Alene Tribe, Fisheries Program, Plummer, Idaho. Plafkin, J.L., M. Barbour, K. Porter, S. Gross, and R. Hughes. 1989. Rapid bioassessment protocols for use in streams and rivers: benthic macroinvertebrates and fish. EPA Report 444/4-89-001, Washington, D.C. Platts, W.S. 1990. Managing fisheries and wildlife on rangelands grazed by livestock. Nevada Department of Fish and Wildlife. Pfancuch, D.J. 1975. Stream reach inventory and channel stability evaluation. USDA, Forest Service. 15p. Platts, W.S., and 12 coauthors. 1987. Methods for evaluating riparian habitats with applications to management. USDA Forest Service, General Technical Report, INT-221. 177 pp. Power, T. M. 1997. The Economic Reliance of the Coeur d’Alene Indians on Agriculture and Traditional Subsistence Activities, 1873-1923: An expert witness statement prepared for the Coeur d'Alene Tribe. University of Montana, Missoula, Montana. Reiman, B. E. and K. A. Apperson. 1989. Westslope cutthroat trout synopsis and analysis of fishery information. Idaho Department of Fish and Game, Job Performance Report, Project F-73-R-11, Job 1, Boise, Idaho. Rosgen, D.L. 1994. Classification of natural rivers. Catena 22:169-199. Seltice, J. 1949. Saga of the Coeur d’Alene Indians: An account of Chief Joseph Seltice. Edited by E. J. Kowrach and T. E. Connolly: Copyright © 1990. Ye Galleon Press, Fairfield Washington. Scholz, A., K. O’Laughlin, D. Geist, D. Peone, J. Uehara, L. Fields, T. Kleist, I. Zozaya, T. Peone, and K. Teesatuski. 1985. Compilation of information on salmon and steelhead trout run size, catch, and hydropower related losses in the Upper Columbia River Basin, above Grand Coulee Dam. Upper Columbia United Tribes, Fisheries Center. Eastern Washington University, Cheney, WA. Fisheries Technical Report No. 2. Soil Conservation Service. 1975. Computing sheet and rill erosion using the Universal Soils Loss Equation (USLE). Agronomy Technical Note #19. USDA Soil Conservation Service, Boise, Idaho. Spruell, P., K.L. Knudsen, J. Miller, and F.W. Allendorf. 1999. Genetic analysis of westslope cutthroat trout in tributaries of Coeur d’Alene Lake. Coeur d’Alene Tribe Fisheries Program, Progress Report WTSGL99-101, Plummer, Idaho. Teit, J. and F. Boas. 1930. “The Salish Tribes of the Western Plateaus.” Forty-Fifth Annual Report of the Buueau of American Ethnology for 1927-28, pp 23-396. Smithsonian Institute: Washington. USDA Forest Service. 1996. Integration of Forest Planning into Ecosystem Management: Toward a forest ecosystem approach: An assessment for the St. Joe area. Ecosystem Team Paper #3. Idaho Panhandle National Forest, St. Joe District. St. Maries, Idaho. USDA Forest Service. 1998. Toward an Ecosystem Approach: An assessment of the Coeur d'Alene River Basin. Ecosystem Team Paper #4. Idaho Panhandle National Forest, Coeur d'Alene District, Coeur d’Alene, Idaho. USEPA. 1996. National Water Quality Inventory, 1996 Report to Congress. EPA 841-R-97-008. Washington, DC: Office of Water. Vitale, A.J., D.A. Bailey, and R. Peters and K.L. Lillengreen. 1999. Implementation of fisheries enhancement opportunities on the Coeur d’Alene Indian Reservation. 1998 Annual Report to the Bonneville Power Administration. U.S. Department of Energy, Bonneville Power Administration, Portland, Oregon. Project Number 90-044. Washington Forest Practices Board. 1992. Standard methodology for conducting watershed analysis. Version 1.1. Olympia, WA. | N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N N |

# Section 10 of 10. Key personnel

### Robert A. Matt

Education:

B.S.; Wildlife Resources; University of Idaho; 1996

Current Employer and Responsibilities:

Coeur d'Alene Tribe; Wildlife Manager; 9/99 to Present

Responsible for all activities associated with the development, coordination and implementation of wildlife management activities.  This includes the planning and prioritization of habitat and species management activities, budget development, drafting of policy recommendations, wildlife mitigation activities, and the drafting of annual reports and management plans.

Previous Employer:

Coeur d'Alene Tribe; Wildlife Program Supervisor, 5/98 to 8/99

Certifications:

Wildlife Habitat Evaluation Procedures; 1997

Wildlife Capture, Immobilization, and Safety; 1997

Expertise:

Mr. Matt has 5 years of experience in the evaluation and management of wildlife and wildlife habitat.  This includes the monitoring and evaluation of species populations, development and implementation of harvest management strategies, habitat evaluation and restoration techniques, mitigation activities, and the drafting and implementation of BMP’s for silvicultural and agricultural activities.

Technical Publications and Presentations:

Matt, R., and G. Green.  2000.  Draft wildlife habitat plan for the Coeur d'Alene Indian Reservation.  Coeur d'Alene Wildlife Program.  Plummer, Idaho.

# Gerald I. Green

Education:

B.S.; University of Montana; Wildlife Biology/Zoology; 1984

M.S.; University of Idaho; Wildlife Resources; ecology emphasis; 1994

Current Employer and Responsibilities

Coeur d'Alene Tribe; Wildlife Mitigation Biologist; 10/1998

Principle responsibilities include finding mitigation projects, assessing their mitigation value, preparing and submitting proposals detailing these projects, and implementing the projects.

Previous Employment:

U.S. Geological Survey; Biological Division; Glacier Field Station; Biologist; 1995 to 1996

Interagency Grizzly Bear Study Team; Seasonal Technician; 1985 to 1992

Expertise:

Mr. Green has over 9 years professional experience evaluating forest and non-forest habitats for their quality and use by wildlife species.  In other projects he has supervised the mapping of habitat types and plant associations in the Yellowstone Ecosystem and Glacier National Park to determine the extent of human disturbance and forest pests and diseases and their effects on wildlife, and conducted field research into habitat preferences and food habits of Yellowstone grizzly bears.  He also has extensive experience identifying plant communities and assessing their use by various wildlife species.

Technical Publications and Presentations:

Green, G. I., D. M. Mattson, and J. M. Peek.  1997.  Spring feeding on ungulate carcasses by grizzly bears in Yellowstone National Park.  Journal of Wildlife Management.  61(4)1040-1055

Green, G. I., D. M. Mattson, and R. Swalley.  In press.  Use of rub trees by Yellowstone grizzly bears.  Ursus 12.  Paper presented at the 11th International Conference on Bear Research and Management.  Gatlinburg, Tennessee.  April 1998.

Mattson, D. M., G. I. Green, and R. Swalley.  In press.  Geophagy by Yellowstone grizzly bears.  Ursus 11.  Paper presented as a poster at the 11th International Conference on Bear Research and Management.  Gatlinburg, Tennessee.  April 1998.

Matt, R., and G. Green.  2000.  Draft wildlife habitat plan for the Coeur d'Alene Indian Reservation.  Coeur d'Alene Wildlife Program.  Plummer, Idaho.

### Ron Peters

Education:

B.S.; Eastern Washington University; Zoology/Fisheries Management; 1987

M.S.: Eastern Washington University; Fish Pathology/Fisheries Management;1995

Current Employer and Responsibilities:

Coeur d’Alene Tribe; Fisheries Manager; 3/00 to Present

Manager all aspects of Coeur d'Alene Tribe Fisheries Resources Program.  Including:

Coordination and implementation of BPA funded fisheries enhancement projects.

Responsible for all aspects of water quality monitoring and analysis.

Supervision of professional and technical staff

Preparation and implementation of monitoring plans

Preparation of quarterly and annual reports, and budgets.

Previous Employment:

Coeur d’Alene Tribe; Fisheries Program Supervisor; 5/1996 to 3/00

Quinault Indian Nation; Fisheries Biologist; 1992 to 1996

Upper Columbia United Tribes; Research Associate; 1991 to 1992

Eastern Washington University; Research Assistant; 1989 to 1991

Expertise:

Mr. Peters has over nine years of professional experience in the evaluation and management of aquatic ecosystems.  In other positions, he was the lead technical person in charge of management of the Quinault River sockeye salmon run. His duties included collecting, recording, and interpreting information relating to the enhancement and preservation of the Quinault River sockeye salmon run.  He was also lead investigator in charge of the Quinault Indian Nation Water Quality Laboratory where primary duties included oversight of all activities, development of experimental design, quality control, and data analysis.

Technical Publications and Presentations:

Peters, R.  1994.  Hydroacoustic estimate of escapement of Quinault River sockeye salmon.  Presented to North Pacific International Chapter American Fisheries Society.  March.

Peters, R. 1995.  Ecological investigations into the life history of the nematode Eustrongylides sp. (Nematoda: Dioctophymatoidea) found in Franklin D. Roosevelt Lake, WA.  M.S. Thesis.   Eastern Washington University.  Cheney, WA.  pp. 83.

Lillengreen, K., A.J. Vitale, R. Peters.  1996.  Fisheries habitat evaluation on tributaries of the Coeur d’Alene Indian Reservation: 1993, 1994 Annual Report.  U.S. Department of Energy, Bonneville Power Administration.  Project Number 90-044.

Lillengreen, K., A.J. Vitale, R. Peters.  1998.  Coeur d’Alene Tribe project management plan - enhancement of resident fish resources within the Coeur d’Alene Indian Reservation.  U.S. Department of Energy, Bonneville Power Administration.  Project Number 90-044.

Peters, R. and A.J. Vitale.  1998.  Supplementation Feasibility Report.  U.S. Department of Energy, Bonneville Power Administration.  Project Number 90-044.

Vitale, A.J., D.A. Bailey, R. Peters and K.L. Lillengreen.  1999.  Implementation of fisheries enhancement opportunities on the Coeur d’Alene Indian Reservation.  Annual report BPA 1999.

Angelo J. Vitale

Education:

B.S.; University of Idaho; Biology/Botany; 1991

Current Employer and Responsibilities:

Coeur d’Alene Tribe; Restoration Project Coordinator; 10/95 to Present

Coordination and implementation of BPA funded habitat restoration projects.

Supervision of technical staff

Preparation of annual implementation and monitoring plans,

Preparation of annual reports, and data reduction and analysis.

Previous Employment:

Integrated Resource Management; Project Scientist; 1995

EA Engineering, Science, and Technology, Inc.; Fisheries Scientist; 1991 to 1995

University of Idaho; Research Assistant; 1990 to 1991

Idaho State University; Research Assistant; 1988 to 1989

Certifications:

Designing and Negotiating Studies Using IFIM; 1993

Watershed Analysis Methodology; 1995

Wildlife Habitat Evaluation Procedures; 1997

Expertise:

Mr. Vitale has over nine years of professional experience in the evaluation and management of aquatic and terrestrial ecosystems.  In other positions, he has conducted instream flow analysis for site specific studies and basin wide projects, mapped fisheries habitat characteristics, studied fish population characteristics, conducted watershed analysis using Timber-Fish-Wildlife ambient monitoring methodologies, and evaluated the potential impacts of forest management practices on aquatic resources.  He also has extensive experience identifying, mapping and interpreting plant community assemblages and conducting site specific surveys for candidate threatened and endangered wildlife species.

Publications and Presentations:

Peterson, C.R. and A.J. Vitale.  1989.  Measuring the activity patterns of free-ranging animals with radiotelemetry.  American Zool.  29(4):43A.

Lillengreen, K., A.J. Vitale, R. Peters.  1996.  Fisheries habitat evaluation on tributaries of the Coeur d’Alene Indian Reservation: 1993, 1994 Annual Report.  U.S. Department of Energy, Bonneville Power Administration.  Project Number 90-044.  September, 1996.

Vitale, A.J.  1997.  Restoration planning and implementation: Using watershed analysis to identify effective restoration tools.  Presented at Landscape Connections: Restoring Ecological Integrity in the Inland Northwest, Washington State University, Pullman, WA.

Lillengreen, K., A.J. Vitale, R. Peters.  1998.  Coeur d’Alene Tribe project management plan –enhancement of resident fish resources within the Coeur d’Alene Indian Reservation.  U.S. Department of Energy, Bonneville Power Administration.  Project Number 90-044.

Peters, R. and A.J. Vitale.  1998.  Supplementation Feasibility Report.  U.S. Department of Energy, Bonneville Power Administration.  Project Number 90-044.

Vitale, A.J., D.A. Bailey, R. Peters and K.L. Lillengreen.  1999.  Implementation of fisheries enhancement opportunities on the Coeur d’Alene Indian Reservation.  Annual report BPA 1999.

###### Dee Ann Bailey

Education:

B.S.; University of Idaho, Fisheries Management; 1995

Current Employer and Responsibilities:

Coeur d’Alene Tribe; Fisheries Biologist; 5/1997 to Present

Responsible for all aspects of water quality monitoring and analysis.

Responsible for implementing and monitoring put and take rainbow trout ponds.

Supervision of technical staff.

Preparation and implementation of monitoring plans.

Preparation of annual work plans, data analysis, annual reports and budgets.

Previous Employment:

# Pacific Northwest National Laboratory (PNNL), Battelle; 1996

United States Forest Service, Walla Walla Ranger District; 1995

Expertise:

Mrs. Bailey has five years professional experience in the evaluation and management of aquatic ecosystems.  She currently serves as a fisheries biologist.  In this position, she is responsible for Lake Studies management and overseeing the construction of four put and take rainbow trout ponds.  She also assists in the collection of Reservation stream data as well as data analysis.  In other positions, she has assisted in the collection fall chinook salmon data in the Hanford Reach and mapping fisheries habitat characteristics.

Technical Publications and Presentations:

Vitale, A.J., D.A. Bailey, R. Peters and K.L. Lillengreen.  1999.  Implementation of fisheries enhancement opportunities on the Coeur d’Alene Indian Reservation.  Annual report BPA 1999.

## Jeffery Jordan

Education:

# B.S.; Eastern Washington University; 1998

Current Employer and Responsibilities:

Coeur d'Alene Tribe of Indians; Tribal Biologist; 8/1998 to Present

Complete tasks related to Coeur d’Alene Lake shoreline habitat study.

Complete tasks related to construction of Coeur d'Alene Tribe Trout Production Facility.

Supervision of technical staff.

Preparation of annual work plans, annual reports, and budgets.

Previous Employment:

Coeur d'Alene Tribe of Indians; Seasonal Technician; 1994 to 1997.

Upper Columbia United Tribes Fisheries Research Center; Seasonal Technician; 1994-1998.

Experience:

# Mr. Jordan has two years of professional experience in the evaluation and management of aquatic ecosystems.  He currently serves a Tribal Biologist working on the Trout Production Facility and conducting a bathaymetric study on Coeur d'Alene Lake.  In other positions he has worked on several stream restoration projects, as well as, lake studies projects and water quality monitoring projects.  His work at the University included rainbow trout and kokanee salmon tagging, migration, and imprinting studies on Lake Roosevelt, WA.