Project ID:	199706000

Title:	Clearwater Subbasin Focus Watershed Program

# Section 9 of 10. Project description

- Abstract

The purpose of the Clearwater Subbasin Focus Watershed Program is to develop and implement a comprehensive and accountable system to coordinate the multiple jurisdictions, agencies, and private landowners in their efforts to protect, restore, and enhance watersheds and habitat for anadromous and resident fish, wildlife, and the habitats on which they depend.  The system will integrate existing and developing subbasin requirements with the policies, goals, objectives, and strategies of the Columbia Basin Fish and Wildlife Program, Biological Opinion (FCRPS) and Basin-Wide Salmon Recovery Strategy.  This program will increase opportunities for cooperative project design that will result from the implementation of the Clearwater Focus Program (CFP) as well as optimize potential funding sources.

Assessment criteria for this proposal are defined by the products described for each program objective.  These products include the following:  the Clearwater Subbasin Assessment and Subbasin Summary; administrative system and review protocol for project proposals that have been designed and implemented; creation of an interdisciplinary technical advisory team; identification of potential projects; workshop presentations and assistance for focus proposal development.  In addition, the CFP will provide the leadership and direction to complete the Clearwater Subbasin Plan and conduct individual watershed analyses and site specific restoration planning. Finally, the CFP will oversee the development of subbasin-wide monitoring and evaluation that, in addition to tracking individual projects, will monitor and evaluate the success of protection and restoration efforts at the subbasin scale..

b. Technical and/or scientific background

The Clearwater River subbasin drains approximately 9,645 square miles, 2,490 square miles of which are above Dworshak Dam (North Fork) and not accessible to anadromous fish (Clearwater Subbasin Summary, 2001).  The major watersheds accessible to anadromous fish incldue:  the Lochsa, Selway, Middle Fork, South Fork, and the mainstem Clearwater River which includes Lolo Creek and the Potlatch River.  Watersheds and habitat for anadromous fish range from the pristine conditions found in roadless watersheds (including the Selway-Bitterroot Wilderness Area) to the degraded tributaries of the mainstem Clearwater.  Watersheds and habitat have been impacted by land management actions representative of natural resource economies including agriculture, logging, road construction, mining, and livestock grazing.

Based on the aboriginal history of the Nez Perce Tribe and other accounts, managers of anadromous fish have concluded that the historical numbers of chinook salmon and steelhead trout returning to the Clearwater River were substantial prior to the construction of the dams on the Clearwater, Snake, and Columbia Rivers.  The Lewiston Dam near the confluence of the Clearwater and Snake Rivers was particularly devastating to chinook salmon runs within the subbasin.  Steelhead trout were able to negotiate the ladder system of the dam and did not suffer the same fate as the chinook salmon.  In 1972, the Lewiston Dam was removed, and this event made possible the initiation of salmon recovery programs.  The existence of eight hydroelectric dams on the Snake and Columbia Rivers plus other ecosystem impacts have threatened the existence of all anadromous fish in Idaho.  The National Marine Fisheries Service (NMFS) has recently listed Snake River summer steelhead, spring/summer chinook salmon, fall chinook salmon, and sockeye salmon under the Endangered Species Act (ESA).  Summer steelhead trout and fall chinook salmon have been listed for the Clearwater River Subbasin.  Because of the effects of the Lewiston Dam, spring/summer chinook salmon have not been listed for the Clearwater River.  The original wild stocks of chinook salmon are considered extinct by NMFS.

Originally, the Integrated System Plan for Salmon And Steelhead Production in the Columbia River System (1991) provided the direction and framework for the preparation of the 31 subbasin plans including the Clearwater subbasin.  This first generation subbasin plan has largely guided recovery efforts in the subbasin to date.  However, it is now dated.  Recently, the Northwest Power Council’s 2000 Columbia River Basin Fish and Wildlife Program, the Biological Opinion (FCRPS), and Basin-Wide Salmon Recovery Strategy have provided more comprehensive and intensive direction for subbasin structure, process and planning.  The Council’s program provides an ecological framework that includes the Columbia Basin as a whole and at the next level 11 ecological provinces within the basin.  For the next level, the program defines 53 subbasins within the 11 provinces.  The subbasin order of organization will provide the primary mechanism for rebuilding salmon and steelhead stocks in the Columbia River Basin.

Each subbasin plan will have its own vision and biological objectives.  It will identify specific management actions needed for fish and wildlife in the subbasin.  The plan will be consistent with the visions, biological objectives, and strategies adopted at the basin and province levels but will also contain the freedom to make unique choices and reflect local policies and priorities.  The subbasin plan will be the basis for review and funding of most fish and wildlife projects in the Council’s program.  The subbasin plan will include the following three general components in order to be eligible for adoption into the fish and wildlife program:

- A subbasin assessment providing a description of historical and existing conditions.

- A clear and comprehensive inventory of existing projects and past accomplishments.

- A 10-15 year management plan.

Consequently, given this history and recent direction for subbasin coordination and structure, the Clearwater Subbasin Focus Program (CFP) was initiated on September 15, 1996 with the Bonneville Power Administration (BPA) contract funding through the sponsorship of the Nez Perce Tribe and the Idaho State Soil Conservation Commission.

Since that time the CFP has been engaged in the following major activities:

- Coordination of watershed project development within the 1855 Treaty Territory of the Nez Perce Tribe among the various federal, state, and local agencies.

- Leadership in the development of the Clearwater Subbasin Restoration Program including the assessment, subbasin plan, EAWS, and monitoring/evaluation plan.

- Management of the implementation of assessment, enhancement/restoration, monitoring and evaluation of projects in areas that have been prioritized and planned.

- Facilitation and pursuit of additional funding sources to cost-share in future project implementation.

- Reporting of project accomplishments and progress.

A detail list of accomplishments has been provided in Section 1 of this proposal.  Major accomplishments include:

- Completion of the Clearwater Subbasin Summary.

- Preparation (near completion) of Clearwater Watershed Assessment.

- Development of cost-share agreements with Clearwater N. F. as well as the Nez Perce National Forest and other management entities.

- Initiation, coordination, and completion of restoration projects in tributaries of the upper Lochsa and South Fork, Clearwater watersheds.

- Coordination and leadership for the organization of the Clearwater Policy Advisory Committee and administrative structure.

- Coordination and leadership for the terrestrial committee. This is a component of the Clearwater Subbasin Assessment.

c. Rationale and significance to Regional Programs

The Northwest Power Council directs the development of the fish and wildlife program on the basis of ecological principles.  It supports ecosystem planning and analysis at multiple watershed/landscape scales.  The primary vehicle for implementing the program will be subbasin planning.  An integral part of subbasin planning will be finer resolution analyses at the watershed scale (EAWS).  EAWS will provide the data and knowledge to achieve the Council’s overarching objectives, basinwide biological objectives, objectives for biological performance, and objectives for environmental characteristics.  The broad objectives described by the Council are qualitative in nature.  Subbasin planning and EAWS will provide the basis for quantifying those objectives and the on-the-ground means for attaining those objectives.  The CFP provides the leadership and coordination necessary to conduct these planning efforts in an effective and successful manner.

The CFP also meets the intent and direction contained in the Biological Opinion (BiOp) written by the National Marine Fisheries Service (NMFS, 2000) for the Federal Columbia River Power System (FCRPS).  Over the long term, the BiOp’s habitat strategy has three overarching objectives: 1) protect existing high quality habitat, 2) restore degraded habitats on a priority basis and connect them to other functioning habitats, and 3) prevent further degradation of tributary and estuary habitats and water quality.  The CFP has been active in the implementation of this strategy and attainment of the objectives.

In the Reasonable and Prudent Alternative (RPA), the BiOp identifies specific management actions that support CFP’s project activities.  Under Section 9.6.2.1 of the BiOp, management objectives and actions related to tributary habitat are described.  When related to the basic habitat needs of listed anadromous fish, tributary habitat efforts have the following objectives:

Water quantity—increase tributary water flow to improve fish spawning, rearing, and migration.

Water quality—comply with water quality standards, first in spawning and rearing areas, then in migratory corridors.

Passage and diversion improvements—address in-stream obstructions and diversions that interfere with or harm listed species.

Watershed health—manage both riparian and upland habitat, consistent with the needs of the species.Ecosystems are dynamic, resilientEe

The following specific management actions can be linked to the CFP proposal.

Action 150:  In subbasins with listed salmon and steelhead, BPA shall fund protection of currently productive non-Federal habitat, especially if at risk of being degraded, in accordance with criteria and priorities BPA and NMFS will develop by June 1, 2001.

CFP has been very active in identifying non-Federal watershed and fish habitat restoration projects in the Clearwater Subbasin.

Action 152:  The Action Agencies shall coordinate their efforts and support offsite habitat enhancement measures undertaken by other Federal agencies, states, Tribes, and local governments by the following:

• Supporting development of state or Tribal 303(d) lists and TMDLs (total maximum daily loads) by sharing water quality and biological monitoring information, project reports and data from existing programs, and subbasin or watershed assessment products.

• Participating, as appropriate, in TMDL coordination or consultation meetings or work groups.

• Using or building on existing data management structures, so all agencies will share water quality and habitat, data, databases, data management, and quality assurance.

• Participating in the NWPPC’s Provincial Review meetings and Subbasin

Assessment and Planning efforts, including work groups.

• Sharing technical expertise and training with Federal, state, Tribal, regional, and local entities (such as watershed councils or private landowners).

• Leveraging funding resources through cooperative projects, agreements and policy development (e.g., cooperation on a whole-river temperature or water quality monitoring or modeling project).

The CFP is strongly supported by the direction in Action #152.  CFP provides the leadership and coordination for conducting all of the action items listed above.  Funding resources and technical expertise have been leveraged through close cooperation.  Existing databases and structures have been shared.  CFP is providing the leadership for subbasin planning.  The Clearwater River drainage has a history of cooperative management.  A considerable number of the Clearwater tributaries are 303 (d) listed stream segments requiring compliance with the Clean Water Act (e.g., Lochsa River and South Fork, Clearwater River).  Updated and more intensive coordination and analyses will facilitate the development of TMDLs.

Action 154:  BPA shall work with the NWPPC to ensure development and updating of subbasin assessments and plans; match state and local funding for coordinated development of watershed assessments and plans; and help fund technical support for subbasin and watershed plan implementation from 2001 to 2006.  Planning for priority subbasins should be completed by the 2003 check-in. The action agencies will work with other Federal agencies to ensure that subbasin and watershed assessments and plans are coordinated across non-Federal and Federal land ownerships and programs.  In the long term, habitat recovery and watershed restoration for non-Federal public, Tribal, and private lands require state and local stewardship.  An overall framework for this stewardship can be created through subbasin and watershed plans and related recovery plans, which establish goals, objectives, and priority actions that are coordinated across Federal and non-Federal ownerships and programs.  BPA is funding the bulk of NWPPC’s subbasin assessments and plans.  These plans will provide an important context for classifying and prioritizing watersheds for protection and restoration.  They will also provide the foundation for ESA recovery planning which will be conducted in a similar time frame.  Several watershed scale efforts are underway.

Clearly, the CFP complies with this guidance that is essentially a directive for the development of subbasin and watershed plans.  Because the Clearwater subbasin summary is complete and the subbasin assessment nearly so, finalizing the subbasin plan and completing watershed assessments have become the priority coordinating actions for CFP.

The Basinwide Salmon Recovery Strategy (SRS; 2000) is a companion document to the FCRPS BiOp.  Many of the watershed and habitat measures listed in the BiOp are repeated and expanded upon in this document.  The SRS calls for a comprehensive approach to federal tributary habitat.  The strategy emphasizes the protection of existing high quality tributary habitat and the restoration of degraded habitats.  SRS expects subbasin plans and watershed assessments to target future restoration work. The SRS strongly supports additional subbasin and watershed assessments.  On page 11 of their document, the federal agencies state: “Subbasin and watershed assessment processes will be informed by scientific analysis indicating where habitat work would be most effective.”  The strategy further defines criteria necessary for subbasin and watershed assessments that directly relate to the CFP:

- Use a locally-led implementation process.

- Integrate watershed planning efforts on private lands with those occurring on public lands.

- Create systems for storing and disseminating data, information and technology that are compatible across federal and non-federal ownerships.

The CFP meets the criteria by featuring a locally-led coordination and integration process that will integrate management of public and private lands—and provide a site-specific database that can be used by all entities.

Past ISRP Comments:

COMMENTS IN RESPONSE TO THE

REPORT OF THE INDEPENDENT SCIENTIFIC REVIEW PANEL

FOR THE NORTHWEST POWER PLANNING COUNCIL, VOLUME II: REVIEW AND RECOMMENDATIONS

OF INDIVIDUAL FY2000 PROJECT PROPOSAL

ProjectId:  9706000

Clearwater Subbasin Focus Watershed Program - NPT

Demonstrate relation to fish and wildlife and include a clear statement of overall objectives of this project, the relationship of project objectives to overall basin restoration objectives, as well as timelines and a rationale

A number of activities must take place to ensure that restoration in the Clearwater River Subbasin proceeds in the most organized and effective manner possible.  The Clearwater is a massive system—approximately 9,645 square miles—with a complex pattern of private, tribal, and governmental ownership, with multiple jurisdictions, and multiple understandings of how fisheries restoration in a subbasin should proceed.

The primary objectives of the co-coordinator positions are to facilitate and coordinate the objectives in the Habitat Goal, Policies and Objectives section of the NWPPC Fish and Wildlife Plan (1994), especially as they pertain to model or focus watersheds.  A central goal of the NWPPC Fish and Wildlife Plan is to restore anadromous fish populations in the Columbia River Basin, including the Clearwater Subbasin (NWPPC, 1994).  This goal is embraced by and actively guides the activities of both co-coordinators for the Clearwater  Subbasin Focus Watershed Program.

The goal of the co-coordinator position is to carry out the basin-wide objectives of the NWPPC Fish and Wildlife Plan in the Clearwater Subbasin.  These specific objectives are described in Section 7.6 and 7.7 of the plan.  To clarify the specific objectives for the Clearwater Subbasin Focus Watershed Program the specific objectives in section 7.7 will be discussed in the context of the history of the program.

The Clearwater Subbasin Focus Watershed Program is currently completing Phase 1 of the project.  This phase includes the first iteration of a planning process (launched with the completion of the Clearwater River Subbasin Salmon and Steelhead Production Plan in 1990), the completion of the first round of priority implementation projects identified in the planning process, and the development of a series of conceptual frameworks, processes, and products that will guide Phase II of the program.  The Clearwater River Subbasin Salmon and Steelhead Production Plan was the first attempt at a basin-wide assessment and plan.  The plan included limited discussion of habitat problems, focusing largely on supplementation goals within the subbasin.  Numerous watershed assessments (largely focused on 5th field USGS HUCs) have been completed in the Subbasin since the 1990 plan.  These have been used, where available, to refine the prioritization of activities within watersheds.  The priority activities in the Plan and more localized assessments were refined and prioritized by the Nez Perce Tribe and the U.S. Forest Service.  Current projects were prioritized based on this two phase prioritization process and on the basis of high priority needs (especially as pertaining to spawning and rearing habitat) of salmonid populations of concern in the Clearwater Subbasin. Current projects were initiated as part of the NWPPC Early Action Watershed Program. This initial round of prioritized projects will be completed over the next 5 years.  Most will be completed sooner.  These projects are clearly needed and have been identified through a multi-phase prioritization process that includes the only existing basin-wide plan, more recent assessments, and further refinement by staff in both the Forest Service and NPT.  This initial prioritization process has included all steps as outlined in section 7.7B.2 of the NWPPC Fish and Wildlife Plan, including

- Identifying and providing opportunities for all parties in the subbasin to participate in the development and implementation of the program (completed 1995 and ongoing)

- Compiling all existing plans, programs, policies, laws and other appropriate authorities that relate to watershed management in the subbasin (completed 1998 and ongoing)

- Identifying gaps and conflicts in existing plans, programs, policies, laws, and other appropriate authorities that hinder management in the subbasin (ongoing under FY 1999)

- Setting out a path and procedures for filling gaps and addressing conflicts (ongoing FY 1999)

- Identifying key factors limiting salmon and steelhead productivity (completed and ongoing)

- Identifying priority on-the-ground actions to address key limiting factors (completed and ongoing)

- Compiling a list of all human and fiscal  resources for protection and improvement of habitat  in the subbasin (completed and ongoing)

- Providing for involvement of volunteers and educational institutions in the implementation of projects (completed and ongoing).

Current NPT habitat restoration projects fulfill NWPPC Fish and Wildlife objective 7.7B.3

By the second year, begin implementation of priority on-the-ground actions that address key limiting factors for salmon and steelhead production . . . (1994).

In many of these priority watersheds, assessment and planning has not been carried out at sufficient depth to plan all necessary activities in the watershed.  Assessment and planning activities are currently being carried out to remedy this situation.  These activities are described in greater detail later in this document, and in additional detail in the comments for individual projects.  Because of the need for more assessment and planning before completing identified priorities, all current restoration projects have been chosen not only because they were prioritized through the process described above, but also because they were obviously necessary and could be completed while the more in-depth planning occurred.  All activities will have to be completed regardless of the planning process and are obvious first steps while the assessments and planning processes are carried out.

Subbasin assessment and planning is a reiterative process in which new information must be processed, planning adapted based on the new information, and the prioritization process revamped to reflect new information.

To reflect this need, the Clearwater Focus Watershed Program has initiated the development of a framework for Phase II of the program.  This process will include:  1) the development and coordination of a Clearwater Policy Advisory Committee and a Clearwater Technical Advisory Committee to help guide, review, and coordinate fisheries restoration in the Subbasin, 2) the development of a comprehensive subbasin assessment to characterize current conditions, identify priority actions and priority geographical areas for action based on fish population dynamics and needs, 3) a basin-wide plan, 4) an umbrella monitoring and evaluation plan for all implementation projects in the subbasin that will fill critical basin-wide data gaps while providing project-specific monitoring and evaluation, and 5) identification and prioritization of critical data gaps that need to be filled for the next iteration of the planning process.

In addition to participating in the planning and prioritization process, the Clearwater Policy Advisory Committee will also participate in a policy setting and politically oriented process that will include:  1) tracking all restoration activities being carried out in the Subbasin, 2) developing and maintaining cooperative agreements between agencies and groups involved in fisheries restoration in the subbasin, 3) maintaining and increasing local and regional acceptance and collaboration with the program, and 4) leveraging resources to increase the overall level of restoration activities taking place in the subbasin.

The co-coordinators have begun organize the Clearwater Policy Advisory Committee and the Clearwater Technical Advisory Committee, and will coordinate the development of all process products.  The Clearwater Technical Advisory Committee includess faculty at WSU and UI, personnel from agencies active in the subbasin, and personnel from the NPT.  The establishment of these two groups will be completed and the groups will be fully operational during the FY 1999 portion of the project and their work will continue into FY 2000.

By June 2000, the co-coordinators will have completed the development of the Philosophical Framework for Fisheries Restoration in the Clearwater, which will help guide future planning.  This document will apply the general principles of the NWPPC Fish and Wildlife Program, current strategies in the literature, and the principles laid out in the CRITFC restoration plan within the specific context of the Clearwater Subbasin.  This philosophical framework will be discussed in Clearwater Policy Advisory Committee and the Clearwater Technical Advisory Committee both for feedback and to help further the development of common understandings.  By involving everyone in the development of the framework document, the program will help ensure buy-in to the overall strategy for fisheries restoration in the Clearwater.  This process will be completed by June 2000

To meet the need for the development of a comprehensive subbasin assessment to provide an up-to-date synthesis of past and recent information, to synthesize research that fills past data gaps, and to prioritize specific actions in the subbasin, NPT has subcontracted with WSU to prepare a subbasin assessment and plan.  This project started during FY 1998.  The NPT co-coordinator has actively integrated this effort with current assessment and planning efforts in the subbasin, most notably those taking place within the Clearwater and Nez Perce National Forests.  The co-coordinator will involve both the Clearwater Policy Advisory Committee and the Clearwater Technical Advisory Committee in the assessment and planning process.  This product will be completed by June 2000.

Finally, the NPT co-coordinator will oversee the development of an umbrella monitoring and evaluation plan.  This plan will provide an outline of chemical, biological, and physical monitoring activities that should be a part of all implementation, monitoring, and research projects in the subbasin.  Specific procedures to meet information needs for evaluating specific BMPs will be recommended to supplement the umbrella plan.  This plan will be designed to fill critical basin-wide data gaps while adequately evaluating site specific implementation projects.  This product will be completed by June 2000.

The philosophic framework for fisheries restoration, the subbasin assessment and the umbrella monitoring plan are designed to meet basin-wide needs.  They will be completed by June 2000 and will guide the development of FY 2002 projects to initiate Phase II of the Clearwater Focus Watershed Program.

Watershed specific assessment work will be concurrently carried out during FY 1999 and FY 2000 as well.  All NPT projects will have rigorous monitoring and evaluation components, as described in the comments on individual projects.  Watershed assessments using a modified version of the Oregon Manual of Watershed Analysis will be conducted on Lapwai and Big Canyon Creek Watersheds.  As part of these assessments additional fieldwork will be carried out to fill critical data gaps concerning fish use and limiting factors (flow, temperature, and sediment in particular).  Additional assessment work will also be carried out in Newsome, Lolo, and Mill Creeks to enable the strategic planning for the completion of Phase I implementation projects and to supplement and refine planning carried out in the early and mid-1990s.  These assessment and planning activities will be completed during FY 1999 and FY 2000 project cycles.

The need for timelines has been addressed throughout this document in the context of specific activities and products.

There is a danger of the work becoming fragmented and including activities not directly related to restoration goals.

Work is currently fragmented within the subbasin.  One of the key purposes of the NPT co-coordinator position is to overcome this fragmentation by managing communications within the subbasin, providing an overall framework and process for coordinated fisheries restoration, and managing the planning, assessment, implementation and monitoring, and evaluation process.  This is a very large subbasin with many stakeholders and active parties.  This program was only initiated in 1997.  The first two years focused on meeting the objectives laid out in section 7.7 of the NWPPC Fish and Wildlife Program.  The remaining activities necessary to developing a functional subbasin-wide coordinating effort, a restoration framework, and a refined prioritizing assessment will be complete as part of FY 1999 activities.  This process is described in detail earlier in this document.

This project needs a more pronounced focus on increased flows that are closer to natural seasonal hydrographs.

Flow issues are complex and require sufficient preliminary assessment and planning work to address.  Work on flow issues will take place in FY 1999 to lay the groundwork for specific project planning in areas identified by the ongoing subbasin assessment to be completed in June 2000.  Current projects reflect a prioritization process carried in the early and mid-1990s.  Projects related to flow were not prioritized as part of that process at that time.  The current Lapwai project submitted for FY 2000 does address flow issues in that particular watershed.  Other flow work will result from the prioritized action plan developed as part of the current assessment to be completed in June 2000.

The proposal offers only a vague discussion of methods.

A description of methods has been offered as part of the integrated narrative above.

That the product will be “watershed assessment….”  Does this mean a report, or are on-the-ground improvements are to be made.

The watershed assessment will be a report.  It will also be a critical planning documents that prioritizes and lays the foundation for future on-the-ground activities.  The assessments have been described in greater detail earlier in this document.

The panel was concerned with the apparent lack of a fisheries focus.  For instance, the proposal states “The critical assumption upon which the program was initiated was the anticipation that all groups, governments, industries, and individuals with resource interests in the Clearwater basin would endorse a watershed level coordinated effort to address fisheries concerns.”  Yet there seems to be no fishery biologist involved in the project.

The particular idea criticized reflects basic and commonly understood processes that result in effective long-term restoration of fisheries resources.  For example,  Daniel Press (1994) shows that stakeholder involvement is fundamental to long-term solutions to environmental problems and is necessary to avoid a continuous round of lawsuits, backsliding, and conflict.  C.A. Bower (1993) argues that the most important limiting factors in complex environmental problems are cultural; without involving and educating cultural groups in the process of change the activities and beliefs that created the problems will undermine attempts to improve conditions over the long run.  Chantal Mouffe (1993) outlines how through the process of negotiating conflicts, when groups are respected and empowered as participants they are more open to changing and accepting outcomes than when those outcomes are imposed without their understanding or involvement in the decision-making processes.  Chris Maser (1996) draws from multiple case studies to show that stakeholders need to participate in the process of examining the relationship between their values and needs and the long-term biological sustainability of the ecosystem.  Maser outlines a process which empowers stakeholders in understanding and developing collaborative solutions to large-scale, complex environmental problems.  Not only is this approach well-documented in the literature on environmental conflict and cultural change, it is broadly accepted and practiced throughout the region.  Furthermore, it is specifically identified as an objective in section 7.7B2 of the NWPPC Fish and Wildlife Plan:

Identify all parties with an interest in each model watershed.  Set up procedures to ensure that all these parties have the opportunity to participate fully in the development and implementation of the model watershed.

Fisheries biologists are actively involved in all projects in the program.  Fisheries biologists are a part of the Technical Advisory Group.

Cleve Steward, Jay Hesse, Fred Rabe, Steve Todd and Dana Weigel are fish biologists or aquatic ecologists who are participating in these projects either as part of subcontracting groups, as project staff or as advisors.  In addition, two project staff, Heidi Stubbers and Felix McGowan are in the process of obtaining their M.S. degrees in fisheries at University of Idaho.

It appears that this project may be a physical-social exercise  having no direct relation to the fish or in which genuine fishery aspects will be easily lost sight of.

All projects are prioritized on the basis of potential impacts on fish.  The program has been developed to meet the objectives of the NWPPC Fish and Wildlife Program.  The assessments and planning documents that will be produced during FY1999 activities are focused on understanding current conditions of fish habitat, limiting factors to fish populations, and priority actions to restore fish populations.  While many of these activities are in fact physical activities designed to eliminate specific limiting factors, the ultimate indicator of success is restored fish populations.  The improvement of the physical condition or parameter is a means towards the end of restored fish populations.

Biological effectiveness of projects will ultimately be determined by the response of fish populations to the restoration program.  If they increase in stability, we will know that restoration activities have been successful; if they decrease in stability, we will know that ultimately, we have failed.  Limiting factors, especially in areas with cumulative effects, are complex and fish populations may not immediately respond in a short time period.  To further gauge biological effectiveness of program activities, benthic macroinvertebrate monitoring will be included as part of a comprehensive monitoring program to better understand biological impacts of all projects

Finally, proposers appear to have ignored the Council’s guidance that watershed assessments are to be the basis for restoration efforts, and are to be completed before embarking on specific restoration project elements.  No indication is given of how the project relates to a watershed assessment, or if one even exists.

This criticism reflects problems in the proposal writing process rather than deficiencies in the program.  The relationship to watershed assessments of the overall program has been described above.  The relationship of individual projects to watershed assessments is described in the individual project response.  In general, current projects were initiated as part of the Early Action Watershed Program plan after being chosen by NPT through a two phase prioritization process described at length earlier in this text.  In areas such as Lapwai and Big Canyon, where current assessments were sufficient to begin work on priority limiting factors but insufficient to carry out other specific necessary work, assessments will be completed as part of FY1999 activities.  Additional assessment and planning activities are part of  many of the FY 2000 proposals as well.  Current projects reflect necessary, obvious needs that have been identified in past assessment efforts, and that would undoubtedly be identified as part of any future assessments.  It is necessary to carry out these activities while more in-depth planning work is being carried out.

d. Relationships to other projects

- The Clearwater Subbasin has a substantial history for cooperative projects.  The Clearwater Subbasin Summary has documented a synopsis of completed and active projects in the Clearwater Watershed.  The list is voluminous.  The following is just a partial accounting of what is occurring within the subbasin:

Subbasin projects that are active include:

- Nez Perce Tribal Hatchery treatment and control streams—monitoring and evaluation (BPA #8335000 and #8335003/IDFG and NPT).

- Clearwater subbasin focus program (BPA #199608600/ISCC:  1996- ).

- EAWS and Rehabilitation of Newsome Creek watershed (BPA #200003500/NPT:  2000-).

- Protect and restore Mill Creek watershed (BPA #200003600/NPT:  2000-).

- Restore McComas Meadows/Meadow Creek (BPA #199607711/NPT:  1996-).

- Assessing summer and fall chinook restoration in the Snake River Basin (BPA #199403400/NPT:  1994-).

- Implement Wy-Kan-Ush-Mi Wa-Kish-Wit watershed assessment and restoration plan (BPA #199803100/CRITFC:  1998-).

- Characterize and quantify residual steelhead in the Clearwater River, Idaho (BPA #199901800/USFWS:  1999-).

- Evaluate status of Pacific lamprey in the Clearwater River drainage, Idaho (BPA #200002800/IDFG:  2000-).

- Enhanced conservation enforcement for fish & wildlife and watersheds of the Nez Perce (BPA #199202409/NPT:  1992-)

- Evaluate salmon supplementation in Idaho Rivers (BPA #1998909801/USFWS:  1998-).

- Steelhead supplementation studies in Idaho Rivers  (BPA#199005500/IDFG:  1990-).

- Enhance fish, riparian, and wildlife habitat within the Red River watershed (BPA#199303501/ICSWCD:  1993-).

- Dworshak Dam Impact Assessment and Fisheries Investigation (BPA#198709900/IDFG).

- Dworshak Impacts/M&E and Biological/Integrated Rule Curves (#198740700/NPT).

- Resident Fish Substitution Program (BPA#199501300/NPT).

- Protect and Restore The Lolo Creek Watershed (BPA#199607708/NPT).

- Protect and Restore The Squaw Creek to Papoose Creek Analysis Area Watersheds (BPA#199607709/NPT).

- Restore Anadromous Fish Habitat in the Little Canyon Subwatershed (BPA#199901400/NPT).

- Restore Anadromous Fish Habitat in The Nichols Subwatershed (BPA#199901500/NPT).

- Protect and Restore Big Canyon Creek (BPA#199901600/NPT).

- Protect and Restore Lapwai Creek Watershed (BPA#199901700/NPT).

- Protect and Restore The North Lochsa Face Analysis Area Watersheds (BPA#200003400/NPT).

A considerable amount of data has been and continues to be collected throughout the Clearwater Subbasin.  Numerous restoration projects have been initiated.  However, much work remains to be done.  The effective completion of this work will largely depend upon the leadership and coordination applied by the Clearwater Subbasin Focus Program.

e. Project history (for ongoing projects)

The Nez Perce Tribe initiated the Clearwater Focus Program in March 1997 with BPA contract funding ($50,000) for project number 970600.  The Idaho State component of the Clearwater Focus Program through the Soil Conservation Commission began on September, 1996 with BPA contract funding ($50,000) for project number 9608600.  A program co-coordinator was hired in November, 1996, but resigned in April, 1997.  A new co-coordinator was hired in May, 1997.

In 1998 the Clearwater Focus Watershed Program at the Nez Perce Tribe spent approximately $88,575.  This project focused on coordination and implementation of habitat restoration projects within the Nez Perce and Clearwater National Forests.  In addition, Potlatch Corporation, and Idaho Department of Lands, and private grazing permittees are coordinating with the Forest Service and the Nez Perce Tribe to construct fence, install cattle guards, and off-site-watering development to protect critical riparian habitat.  The Coordinator worked with the Clearwater National Forest to develop a Challenge Cost Share Agreement to define each entities responsibilities and to avoid duplication of work.

Road obliteration was completed in the Squaw, Papoose, and Lolo Creek Watersheds to reduce sediment delivery to streams.  Within Meadow Creek, the existing fence line was monitored for over-winter damages.  In addition, water table wells were installed to monitor groundwater levels associated with meadow/wetland rehabilitation.

The following data bases have been compiled: existing resource management systems, planning documents, and regulations; a technical bibliography of work completed in the Clearwater subbasin; and a list of current, recent past, and planned habitat work.  Interviews with representatives of all agencies with responsibilities in the Clearwater subbasin have been conducted.  A subbasin-wide concurrence has been achieved for the program from agencies, organizations, and industry.   Numerous presentations have been given to introduce the Clearwater Subbasin Focus Program to the public, watershed/environmental groups, and agencies.  The two co-coordinators meet frequently throughout the year for strategy development, planning, site inspections, project development, and meeting presentations.

f. Proposal objectives, tasks and methods

Objectives & Tasks:

- Coordinate watershed project development within the 1855-treaty territory of the Nez Perce Tribe among federal, state, and local government agencies and private landowners in cooperation with the Idaho Soil Conservation Commission Focus Program.

  - Coordinate Clearwater River subbasin watershed projects prioritization and planning between the US Forest Service, BLM, BIA, NMFS, NRCS, USFWS, ISCC, IDL, IDFG, IDEQ, conservation districts, private industry, and landowners.

  - Coordinate and provide administrative structure for Clearwater Policy Advisory Committee (PAC).

  - Provide direction for EcoPacific, LLC. in the development of the Clearwater Subbasin Assessment, Subbasin Plan, and the Monitoring/Evaluation Plan.

- Manage development of Clearwater Subbasin Restoration Program, including the assessment, subbasin plan, EAWS and the monitoring and evaluation plan.

  - Oversee and provide leadership to EcoPacific, LLC. in the development and implementation of objective #2.  Provide leadership and facilitate the updating of the databases for the Clearwater Subbasin Assessment.

- Pursue additional funding sources to cost-share in future project implementation.

  - Facilitate interagency project funding participation.

  - Identify additional funding agencies for habitat restoration projects.

- Reporting

a.  Prepare and submit quarterly progress reports.

g. Facilities and equipment

The Nez Perce Tribe’s Focus Watershed Coordinator has office space, fax, phone, furniture, and supplies support provided by the Nez Perce Tribe.  Additional equipment is listed as follows:

  Computer (owned) – to be used in developing presentations, newsletters, quarterly, and annual reports.

  GSA vehicle (leased) – to be used in transportation to and from project work sites, meetings, seminars, and conferences

h. References

| Reference (include web address if available online) | Submitted w/form (y/n) |
| --- | --- |
| CRITFC. 1995. Wy-Kan-Ush-Mi Wa-Kish-Wit, Spirit of the Salmon, The Columbia River Anadromous Fish Restoration Plan of the Nez Perce, Umatilla, Warm Springs, and Yakama Tribes. Volume I & II, Portland, Oregon. | n |
| National Marine Fisheries Service. 2000. Biological Opinion, Reinitiation of Consultation on Operation of the Federal Columbia River Power System, Including the Juvenile Fish Transportation Program and 19 Bureau of Reclamation Projects in the Columbia Basin. | N |
| Nez Perce Treaty of 1855 with the United States Federal Government. | N |
| Northwest Power Planning Council. 1994. Columbia River Basin Fish and Wildlife Program. Northwest Power Planning Council. Portland, Oregon. | N |
| Northwest Power Planning Council. 2000. 2000 Columbia River Basin Fish and Wildlife Program. Northwest Power Planning Council. Portland, Oregon. | n |

# Section 10 of 10. Key personnel

### Ira Jones

Clearwater Subbasin Focus Coordinator

Habitat/Watershed Manager

- FTE

Education: University of Montana, Missoula, MT

Major: Wildlife

Attendance: September 1973- June 1974

Current Responsibilities: Planning and implementation of Early Action Watershed Projects, analyze programs, laws, policies related to watershed management, facilitate development of criteria to identify critical fisheries habitat, develop a system to apply criteria to watershed for project development and administration, prepare and plan documents for watershed habitat coordination, provide educational presentation and workshops for watershed management and proposal development, and provide assistance to project proponents with proposal development, implementation, monitoring and assessment.

Previous Employment:

- March 1997 – present:		Nez Perce Tribal Fisheries/Watershed

- Habitat/Watershed Manager

- Clearwater Focus Watershed Co-coordinator

- June 1986 – March 1997:		United States Forest Service, Region 1

Tribal Government Program Manager

- December 1980 – June 1986:	United States Forest Service, Region 1

Facilities Manager

- July 1974- October 1979:		United States Forest Service, Region 1

Fire Cache Work Leader

Relevant Job Completion:

- Coordinated National, Multi-Regional, and Regional Civil Rights Conferences, 2) Facilitated treaty rights workshops with host tribes and multi-governmental agencies, 3) Organized and conducted Tribal Relations Training primarily for management level from the U.S. Forest Service, Tribes, Bureau of Land Management, and bureau of Indian Affairs, 4) Introduced, implemented, and managed the Inter-tribal Youth Practicums for career in natural resources and leadership within the Forest Service Regions 1, 5, 9, and 10. 5) Developed an intergovernmental Personnel Act (IPA) position to work with the Salish Kootenai College to teach environmental science courses and develop a four-year natural science curriculum at the college. This three-year position and the program developed into a four-year accredited degree program in the fall of 1996. Since joining the tribal staff I have accomplished many activities that include: 1)Completing the Clearwater Subbasin Summary and Assessment, 2) The individual assessments on Newsome, Lapwai and Big Canyon Watershed, 3) Master Challenge Cost-Share Agreement between the Nez Perce Tribe and the Clearwater and Nez Perce National Forests, 4) Our program has received the Chief of the Forests Rise to the Future Award in 2000, and 5) Represented the Nez Perce Tribe in the MeadowFace Stewardship Project.

Ira’s professional staff includes:

###### Felix M. McGowan	Watershed Department Coordinator	B.A. Biology

Emmit E. Taylor Jr. 	Civil Engineer EIT/Project Leader	B.S. Civil Engineering

Heidi McRoberts	Habitat Biologist 2/Project Leader	M.S. Fisheries

Jack Yearout		Habitat Biologist 2/Project Leader	B.S. Biology

Rebecca Lloyd		Habitat Biologist 2/Project Leader	M.S. Environmental Science

Chad Fealko		Habitat Biologist 2/Project Leader	B.S. Wildlife & Aquatics

Stephanie Bransford	Habitat Biologist 2/Project Leader	B.S. Environ. Engineering

Completed and Ongoing means that the objective was complete including all information or resources available as of the date of completion, but because new information and resources will continue to become available  in the future, the program will have to revisit the objective to update past products on an ongoing basis.  Ongoing means that the program has begun the process of completing the objective, but will require addition time to fulfill the objective.