Project 200003400

Protect and Restore the North Lochsa Face Analysis Area Watersheds

Response to ISRP Preliminary Review

Nez Perce Tribe

Department of Fisheries Resources Management

P.O. Box 365

Lapwai, ID 83540

October 10, 2001

# ISRP Comment No. 1

The NPT is in a lawsuit against FS over an EIS counting joint NPT/FS road obliteration and improvements as mitigation for proposed building of new FS roads; the NPT position is that BPA funding should not be used to promote FS roading and logging.  The proposal referred to this controversy so vaguely that readers who lack background on the issue could not possibly understand what was written.

# Response to Comment No. 1

For clarification, below is a brief history of this issue and the current status of the process.

On April 4, 2000, the Clearwater National Forest issued a Record of Decision (ROD) for the North Lochsa Face project.  This project provided for five timber sales on approximately 8,280 acres, the prescribed burning of 6,120 acres, the widening and realignment of 11.4 miles of road, the reconstruction of 1.5 miles of road, and the construction of 4 miles of new temporary roads.  Despite the comments of both the Nez

Perce Tribe and the Columbia River Inter-Tribal Fish Commission to both the draft and final Environmental Impact Statements, the Forest Service developed a project that would significantly impact both fisheries and water quality in an area of critical importance to the Tribe.

On May 30, 2000, the Nez Perce Tribe appealed the ROD to the Northern Region of the Forest Service requesting that the Region remand the ROD back to the Clearwater National Forest and direct the Forest to develop a new project that protects the Tribe's treaty-reserved resources and complies with the Clean Water Act, the Forest Plan, and the National Environmental Policy Act (NEPA).

On July 14, 2001, the Northern Region ruled that the Clearwater National Forest did not meet its legal requirements and ordered the Forest to prepare a Supplemental Environmental Impact Statement (SEIS) that addresses the shortcomings of the previous documents.  The SEIS is expected to be released sometime in the fall or winter of 2001.

# ISRP Comment No. 2

The project’s Objective 4, M&E for “watershed, stream and aquatic [fish and other organisms inferred]” is “tiered to a proposal being submitted by our program,” which surely refers to Project 28045.  However, this planned coordination should be made more specific, especially with regard to monitoring of biological results-a programmatic monitoring matter.

# Response to Comment No. 2

This project contains both implementation and effectiveness monitoring.  Effectiveness monitoring is conducted at the reach scale and is site specific.  This is objective 3 Task a-Task h in the proposal, which includes the Road Obliteration Monitoring Program.  Through project level effectiveness monitoring we are able to assess the success of project activities.  However, because of the nature of most watershed restoration projects, most project effectiveness monitoring plans do not include assessments of how stream habitat is changing.  In order to improve our restoration and target our restoration work, we must evaluate the status of habitat quality and maintain data collection in order to express trends in habitat condition.  BPA Proposal 28045 focuses on monitoring habitat conditions, and will link these with current ongoing BPA fish enumeration studies by developing a stream level effectiveness monitoring design. So whenever possible Proposal 28045 will use existing data for fish enumeration and focus efforts on habitat monitoring.  Proposal 28045 is written to include fish enumeration monitoring if no data or ongoing projects exist.  Fish Creek and Pete King Creek have ongoing fish monitoring efforts.

# ISRP Comment No. 3

Although the M&E linkages (“tiers”) are provided in the set of NPT habitat proposals, this proposal and the set of NPT habitat proposals need to demonstrate closer ties to the NPT and other fish monitoring projects in the watershed and province.  In the long term, fish monitoring data will be critical in determining the efficacy of the restoration activities.  The response needs to describe clear coordination between this proposal, proposal 28045, and the NPT fisheries and other entities’ monitoring programs; and demonstrate how data and analysis will be shared between the projects.  In addition, see the ISRP’s comments on 28045 and programmatic comments on M&E at the beginning of this report.  The NPT may want to submit on one coordinated response for its numerous habitat projects.

# Response to Comment No. 3

# Coordination of Monitoring Efforts

Rather than use habitat attributes as a substitute for fish abundance, the Watershed Monitoring and Evaluation (WME) plan (BPA proposal #28045) proposes to link existing fish enumeration efforts to project level effectiveness monitoring.   Because the watershed restoration projects follow existing fisheries projects, for each project location there exists some level of anadromous fish enumeration.

The Nez Perce Tribal Fisheries/Watershed habitat restoration projects include road obliteration, cattle exclusion and riparian re-vegetation, streambank stabilization, and culvert replacement.  Each of these projects contains both implementation and effectiveness monitoring.  Effectiveness monitoring is conducted at the reach scale and is site specific.  The Fisheries biological monitoring is conducted at the stream scale.  Through project level effectiveness monitoring we are able to assess the success of project activities.  However, because of the nature of most watershed restoration projects, most project effectiveness monitoring plans do not include assessments of how stream habitat is changing.  These detailed results will be incorporated with the data collected in the proposed Watershed Monitoring and Evaluation (WME) plan’s habitat surveys.

In order to improve our restoration and target our restoration work, we must evaluate the status of habitat quality and maintain data collection in order to express trends in habitat condition.  The BPA proposal #28045 will link project level effectiveness monitoring with fish enumeration studies by developing a stream level effectiveness monitoring design.

The fish abundance data collected in this project area includes juvenile emigration collected by the Nez Perce Tribal Hatchery Monitoring and Evaluation Project ( BPA # 1988335003). Parr density, juvenile steelhead density and adult escapement are collected by the Steelhead Supplementation Studies in Idaho rivers (SSS) BPA #199005600.  Idaho Supplementation Studies (ISS) BPA#198909800 conducts redd surveys and measures juvenile densities within the analysis area.  The fish abundance data will be reported with the data we collect for proposal #28045.

# Existing Biological Monitoring relating to Protect & Restore North Lochsa Face Analysis Area Watershed:

- Nez Perce Tribal Hatchery Monitoring and Evaluation (NPTH M&E)    BPA#1988335003:  evaluates status of hatchery Chinook (spring, fall, and early fall) and interactions/effects of hatchery fish on wild populations.  Monitoring coordinated with the ISS program.  Supplementation occurs in three tributaries for spring chinook salmon, two tributaries for early-fall chinook salmon, and at two locations in the Clearwater River for fall chinook salmon.  This monitoring and evaluation program examines the performance and status of hatchery and natural fish, effects on non-targeted fish populations, sustainability of harvest, and communication and application of findings.

snorkel surveys to estimate Chinook salmon and steelhead trout parr density.

(coordinated with BPA # 199107300)

spawning by redd counts and carcass counts (spatial distribution is also       recorded).

- Idaho Natural Production Monitoring and Evaluation BPA # 199107300

Monitors and evaluates parr densities of juvenile Chinook salmon and steelhead trout as well as densities of resident species in stream sections within the Salmon, Clearwater, and lower Snake River drainages in Idaho since 1984.

snorkel surveys to estimate Chinook salmon and steelhead trout parr density.

- Steelhead Supplementation Studies in Idaho rivers (SSS) BPA #199005600: Evaluates efficacy of steelhead supplementation using a series of treatment and control streams like the ISS program.

snorkel surveys to estimate parr density and juvenile steelhead density.

juvenile emigration using rotary screw traps

adult escapement using adult weirs, aerial, and ground counts.

smolt production from PIT tagged smolts reaching L. Granite.

- Idaho Supplementation Studies (ISS) BPA#198909800:  Scope of monitoring focuses on evaluating efficacy of supplementation efforts beginning in the early 1990’s.  Streams are divided into treatment and control streams.  Treatment streams are targeted for supplementation.  Fish enumeration includes the following.

juvenile emigration using rotary screw traps

adult escapement using adult weirs, aerial, and ground counts.

smolt production from PIT tagged smolts reaching L. Granite.

spawning by redd counts and carcass counts (spatial distribution is also recorded).

## Data Sharing Between Projects

There is an urgent need within the Clearwater Sub-basin for comprehensive stream condition data collection.  Resource managers make management decisions every day based on assumptions about stream habitat condition and the status of fish populations.  By providing actual data to apply to decision-making processes, proposal #28045 will improve management decisions within the Nez Perce Tribe Fisheries-Watershed Department and within the Clearwater Sub-basin.  A comprehensive stream habitat monitoring program like the one proposed meets several needs and objectives applicable to resource management.  The needs addressed include the following.

1) Link NPT project level effectiveness monitoring with NPT fish enumeration monitoring.

2) Evaluate effectiveness of restoration projects for improving in-stream conditions by providing trend data.  Trends in stream habitat condition can only be established by a commitment to maintain regular collection of data focusing on indicator parameters such as sediment, temperature, and habitat complexity along with fish abundance.

3) Provide baseline data about the status of in-stream habitat and fish distribution in drainages with existing restoration project work and proposed project work.

4) Determine whether streams are in compliance with Forest Plan Standards (for drainages co-managed by USFS), Clean Water Act standards, and Columbia River Inter-Tribal Fish Commission standards for anadromous fish spawning and rearing habitat.

5) Provide readily accessible data to the public and to co-managers within the Clearwater Sub-basin.

All data collected will be entered into a database that will be developed by the Nez Perce Tribe Fisheries Watershed Department in conjunction with StreamNet.  Data can be queried through the StreamNet database through spatial links.  Data will provide immediate feedback into the Fisheries-Watershed program and will be easily accessible by fellow regional managers.  It is important to note that federal and state agencies do maintain some level of stream habitat monitoring; however, regular collection of data in these program is unreliable and the focus of these programs are not always in streams where the NPTFW has on-going and proposed projects.  But, because of the importance of these established programs, we adopted protocols and selected parameters that are consistent with the other regional programs.

Also refer to project response for BPA project #28045.