### BPA Project #199004400 - Coeur D'Alene Reservation Habitat Enhancement (Coeur d'Alene Subbasin)

### Sponsor Response to ISRP Preliminary Review

Independent Scientific Review Panel Review (June 2, 2006)

#### Recommendation: Not fundable

#### Comment:

This proposal and a related Three-Step Review submittal have undergone significant ISRP review over the past decade. Despite reviewer efforts to inform modification of the project, the results do not indicate a benefit to fish and wildlife. Indeed, the project has not adopted appropriate methods to enable assessment of success. To quote the last review:

"A central concern of the ISRP (and the 1996 Amendment to the Power Act) is project accountability. The project has been ongoing for almost a decade (total expenditures of approx. $4 million), but the results reported do not show significant changes or demonstrate significant benefits. Therefore, benefits to fish and wildlife are only marginally justified. Adequate fish abundance data need to be collected and analyzed in order to show positive or decreasing trends."

In the current proposal reviewers are provided exquisite detail on non-relevant metrics like the number of trout eggs per skein and water temperature by stream section, but nothing to show any benefit to cutthroat trout from this project.

The project has two management goals and several elaborate research aspects. The management goals are improvement of habitat in some small streams for westslope cutthroat trout and removal of non-native brook trout from one of the streams. The research includes evaluating the effects of the management actions and measuring various fish population parameters so as to investigate differences among cutthroat trout life history types. In recent monitoring of habitat projects, treatment sites had much poorer physical values than control sites. Whether these are pre- or post-treatment values is not identified. The limited trout population data that are shown are whole-stream averages and not separated for treatment and control sites.

The proposal briefly mentions that northern pike predation in the lake phase (and river phases) of cutthroat trout life histories is probably a major problem. If so, much of the management effort of this project is futile. The authors say "additional research will be needed to quantify predator production in the lake environment so that strategies for minimizing predation effects can be developed and tested as necessary." And they refer to the Avista Corporation item in the proposal's section on relationships to other projects, but that item contains no mention of predation.

Brook trout removal attempts in 2004 and 2005 (and as proposed to continue) were spatially discontinuous and temporally gradual (annual removal). Such piecemeal removal - rather than a major, near-complete removal of the brook trout in the shortest time possible - has proved ineffective in numerous cases throughout the Intermountain Province and elsewhere. Such activity should be terminated. Also, there is no discussion of a barrier to prevent reinvasion by brook trout. Brook trout have also become well established in Alder Creek. Reviewers see no effort to integrate results from similar projects elsewhere regarding the issue of cutthroat trout population stabilization and restoration.

## Sponsor Response

ISRP Comment:

Despite reviewer efforts to inform modification of the project, the results do not indicate a benefit to fish and wildlife. Indeed, the project has not adopted appropriate methods to enable assessment of success.

Sponsor Response:

Executive Summary  Project proponents have made significant changes to the monitoring and evaluation components of this project in response to specific ISRP recommendations made during the last provincial review.  The monitoring described in the project proposal looks at multiple biological and habitat response variables to increase the inferential power of relating project actions to fisheries response over time.  The ISAB has supported this approach because these indicators may be less variable and more sensitive to certain restoration approaches than monitoring fish density alone.  Collectively, these methods enable the Tribe to evaluate restoration effectiveness and adjust future restoration actions according to measured results.

This project has resulted in direct benefits to fish and wildlife in the target watersheds.  The most recent restoration treatments, which have reconnected streams to off-channel habitat and historic floodplain systems and removed passage barriers, provide fairly quick biological responses, are likely to last many decades, and based on available evidence, have a high likelihood of success.  Much of the riparian enhancements that have been implemented are expected to take 5-20+ years to illicit a biological response, and have a moderate to high probability of success.  Additional data has been provided in this response that indicates increasing population trends in the two watersheds where the majority of restoration actions have been implemented.

Full Response  Project proponents have made significant advances in the planning, implementation, and monitoring components of this project since the last provincial review by addressing specific ISRP recommendations, which focused on development of monitoring and evaluation strategies and project accountability.  In the 2002 final project review, the ISRP recommended that the project sponsors develop a plan to monitor progress including an experimental design to test the major hypotheses concerning habitat condition and resident trout production (ISRP 2001-4).  The ISRP further recommended that BPA contracting officers should ensure that a monitoring and evaluation plan is provided that is suitable for evaluating progress.

Project proponents drafted a Research, Monitoring and Evaluation Plan in 2002 to document a monitoring and evaluation strategy for measuring the effectiveness of restoration efforts in target watersheds.  A significant component of this RM&E Plan is the identification and long-term monitoring of stratified, treatment and control site pairings that enable the sponsor to address questions including life-history specific biological responses and physical habitat responses to management actions (Proposal, pg. 47, Table 17).  At these sites, habitat measurements are collected concurrently with fish sampling as recommended by the ISAB (ISAB 2003-2).  The RM&E Plan also considers several response variables in addition to fish abundance, which the ISRP and ISAB have identified as a deficiency of many monitoring efforts.  These response variables are described in the project proposal and include: juvenile to spawner abundance of adfluvial fish (Proposal, pg. 53); distribution and abundance of resident salmonids to show population trends (Proposal, pg. 49-51); and life history stage specific survival rates and growth rates to help separate production of resident and migratory forms of cutthroat trout (Proposal, pg. 53).  The strength of this monitoring design is the ability to integrate biological responses over larger spatial scales that encompass the full range of life history requirements for westslope cutthroat trout in the Coeur d’Alene Subbasin.  Collectively, measurement of these response variables increases the inferential power of relating project actions to fisheries response over time.  The ISAB has supported this approach because these indicators may be less variable and more sensitive to certain restoration approaches than monitoring fish density alone (ISAB 2003-2).

Substantive review of the RM&E Plan and the implementation approach adopted by this project has taken place.  BPA contracted Tracy Hillman and Charlie Paulsen to provide review and feedback for the development of the RM&E Plan.  Project proponents then made refinements to the RM&E Plan based on the technical comments received.  Several refinements to the strategy for habitat recovery are reflected in this project proposal, including the identification of restoration and monitoring objectives, milestones, indicators, and performance standards that reflect the range of watershed conditions through time and provide a basis for establishing desired trends in monitoring parameters where habitat degradation has occurred (Proposal, Table 17).  The strategies and indicators used by this project remain consistent with ISRP/ISAB, PNAMP and CSMEP guidelines for tributary habitat and population monitoring (ISAB 2003-2).

The project sponsor disagrees with the reviewer’s assessment that results do not indicate a benefit to fish and wildlife.  Sponsors are pursuing a strategy for habitat recovery that is based on a systematic inventory of conditions within the target watersheds, utilizes measures of ecosystem functionality that extend beyond the stream, identifies landscape-scale comparisons of life-history needs and habitat status, and utilizes explicit strategies for habitat recovery that strengthen ecosystem processes.  These integrated components comprise a scientific foundation for habitat recovery that is consistent with the subbasin planning efforts deemed successful by the independent scientific review panels (ISRP/ISAB 2004-13).  Within the target watersheds, there is substantial evidence that habitat and water quality factors currently depress mainstem production and reduce individual fitness particularly during the refuge and trophic migrations that occur between mainstem and tributary habitats (Proposal, pg. 5).  Restoring degraded mainstem habitats and connecting them to remaining strongholds for spawning and rearing has great potential to increase westslope cutthroat trout production and productivity in target tributaries.

The restoration activities that have been implemented, particularly since 2002, have reconnected aquatic, riparian and floodplain systems, removed passage barriers, improved large wood recruitment potential, increased instream habitat complexity and large wood volume and frequency, and restored normative off-channel sediment storage and routing processes (Proposal, Table 6).  Brook trout suppression efforts have reduced the numbers of this non-native species in Benewah Creek during 2004 and 2005 (Proposal, pg. 34-36).  Most treatment sites have shown improvement in key performance indicators compared with pre-treatment conditions.  Recent reviews of stream restoration techniques, however, suggest a range of response time and probability of success for the techniques that have been utilized by this project (Roni et al 2002, ISAB 2003-2, Reeves et al. 1997, Kauffman et al 1997).  For example, the riparian enhancements that have been implemented over the last 10 years (i.e., fencing, riparian planting, conifer conversion) are expected to take 5-20+ years to illicit a biological response, and have a moderate to high probability of success.  Whereas, the most recent projects that have reconnected streams to off-channel habitat and historic floodplain systems and removed passage barriers provide fairly quick biological responses, are likely to last many decades, and based on available evidence, have a high likelihood of success (Roni et al. 2002).  Table 6 in the revised proposal has been modified to reflect this information (Proposal, pg 21).

There are numerous examples in the scientific literature that validate the benefits of the above activities to fish and wildlife.  Restoring incised mainstem reaches will improve channel stability, increase groundwater-stream water interactions and moderate summer water temperatures.  Numerous studies have demonstrated the importance of groundwater influence as a critical habitat attribute for stream fishes; affecting habitat selection and utilization in both summer and winter (Cunjak and Power 1986; Curry and Noakes 1995; Baxter and Hauer 2000; Ebersole et al. 2001), incubation success (Sowden and Power 1985; Garrett et al. 1998), benthic community richness and diversity (Pepin and Hauer 2002), and nutrient retention and transport (Triska et al. 1989).  Removal of fish passage impediments can result in an immediate increase in available spawning and rearing habitats for adfluvial fishes.  Riparian plantings will incrementally increase stream canopy and provide large wood for future recruitment.  Platts and Nelson (1989) described a positive correlation between stream canopy and salmonid biomass in the Intermountain West, citing beneficial effects from thermal regulation and input of allochthonous plant material and terrestrial invertebrates.  Input of woody debris from project plantings will provide cover for fish (Boussa 1954; Hartman 1965), serve as shelter from current (Bustard and Narver 1975; Fausch 1984; Bisson et al. 1987), and provide sites from which foraging can be staged while predation risk is reduced (Crowder and Cooper 1982; Huntingford et al. 1988).  Increased wood volume and frequency at treatment sites is influential in processes operating at multiple scales.  Buffington (1998) theorized that wood roughness can lead to the deposition of spawning gravels in steep drainages that otherwise would be inhospitable to salmonids because of high sheer stresses.  Many studies indicate that most pools in moderate-gradient, cobble- and gravel-bed forest streams are either formed by or strongly influenced by wood (Andrus et al. 1988; Robison and Beschta 1990; Abbe and Montgomery 1996).  Replacement of wetlands that were lost during conversion of forest and forested wetland habitats to agricultural uses helps to restore ecological functions ranging from sediment and water storage to nutrient cycling, ground water infiltration and invertebrate production and is an important enhancement tool that has a high probability of benefiting stream habitats and biotic communities.  Removal and suppression of non-native brook trout has the potential to increase growth and survival for cutthroat trout.  A growing body of literature has documented the competitive interactions between brook trout and native salmonids (Griffith 1972; Byorth and Magee 1998; Hilderbrand and Kershner 2004) and potential mechanisms that lead to the char’s ability to displace and in time replace native salmonids (Peterson and Fausch 2003; Peterson et al. 2004; Shepard 2004).

We recognize that habitat-forming processes operate on time scales of decades or longer (Roni et al 2002).  Several years may be required for physical conditions at restoration sites to develop that are reflective of channels in equilibrium with sediment and stream discharges.  We have proposed pursuing a long-term monitoring approach that focuses on a core set of habitat indicators and allows for estimation and differentiation of the important components of spatial and temporal variation at treatment and control sites as discussed by Larsen et al. (2004).  Additionally, in their review of restoration project effectiveness, Roni et al. (2002) found that most monitoring efforts do not adequately address the response of fish to restoration activities.  Consistent with ISAB review (ISAB 2003-2), we have observed higher trout densities with high annual variability within treatment reaches but have not been able to statistically validate a biological response at this scale.  Rather, our long-term evaluation of restoration project effectiveness attempts to integrate measures of persistent habitat change with watershed scale population responses (Proposal, Table 17).

Additional evidence lends support to project actions benefiting target fish populations.  The population trends for cutthroat trout in Lake and Benewah creeks, where the majority of restoration has taken place, are increasing at the watershed scale (Figures 1 and 2).  The trend for cutthroat in Lake Creek is significant at a confidence level of 95% (p=0.045).  The total estimated numbers of cutthroat have been at their highest levels during two of the last four years and cutthroat trout showed increased abundance and a more even distribution through some mainstem reaches than in the past.  The relatively higher variability of population estimates in recent years as reflected in the higher confidence intervals is a function of very high densities (>50/100 sq. meters) of juvenile and young-of-the year fishes that were observed in the upper tributaries.  In addition, the numbers of adfluvial juvenile and adult cutthroat trapped in Lake Creek have reached their highest levels during the last several years, including 2006 (Proposal, Table 12).  Cutthroat trout numbers in Benewah Creek also show an increasing trend at the watershed scale, although the trend is not significant.  The presence of brook trout in this watershed may be limiting the ability of native cutthroat to respond as quickly to ongoing restoration efforts.  Increasing trends in fish numbers cannot be attributed directly to restoration or enhancement actions at this time as the response to improved habitat or water quality is thought to take place over longer time frames (perhaps several generations).  However, these trends can likely be attributed to a host of management actions precipitated by this project, including habitat restoration, fishing closures in the target watersheds, and liberalized harvest regulations for non-native predators in Coeur d’Alene Lake.

At least part of the difficulty in clearly identifying benefits to fish and wildlife is related to three factors that confound the interpretation of habitat restoration monitoring.  The first factor is the high level of natural inter-annual variation that exists within breeding populations (Botkin et al, 2000).  We have measured coefficients of variation (CV) that range from 16.6%-41.5% annually in the target watersheds.  Even with more conservative CV estimates of 25% annually, almost a decade of pre-and post-monitoring population data would be needed to detect a 50% population increase with 80% certainty (Bisson et al. 1997).  The power analysis that we have conducted on our 10-year population dataset indicates that we will have the ability to detect increases of 3-10% with 80% certainty (alpha 0.10) with 6 years of continued sampling.  Continuing this sample effort as proposed is an important tool for evaluating overall project effectiveness (Proposal, pg. 50).

Figure 1. Total estimated population for cutthroat trout in Lake Creek, 1996-2005.  Error bars indicate 95%CI.

The second factor confounding the documentation of habitat restoration success is the scale of most restoration projects rarely matches the geographical distribution of the target population (ISAB 2003-2).  One of the few watersheds in which comprehensive, population-wide habitat restoration has been attempted is Fish Creek, a tributary of the Clackamas River in Oregon.  After about 15 years of intensive effort, the effects of restoration on steelhead and coho salmon are not completely clear (Reeves et al. 1997).  Likewise, almost two decades of restoration of Vancouver Island’s Keogh River have proved insufficient to enable the effects of watershed-scale habitat improvement on steelhead to be differentiated from the effects of climate changes (Ward 2000).  These case studies emphasize the importance of both long-term monitoring and implementation at the watershed scale.  The ISAP identified the need for intensively monitored population-scale restoration efforts in interior, semi-arid drainage systems (ISAB 2003-2).  Project sponsors acknowledge this factor and have submitted a comprehensive proposal to address both the implementation and monitoring components needed to address this issue.  The restoration actions that have been completed over the last ten years of this project are part of a longer-term commitment that is needed to recover native adfluvial westslope cutthroat trout in the Coeur d’Alene Subbasin.

Figure 2.  Total estimated population for cutthroat trout in Benewah Creek, 1996-2005.  Error bars indicate 95%CI.

Finally, the ISAB review of strategies for recovering tributary habitat suggests that the experimental design of most monitoring efforts to date has been deficient.  Lack of appropriate reference sites associated with treatment locations, as well as, monitoring efforts that fail to consider response variables other than fish abundance are causative factors (ISAB 2003-2).  Project sponsors have invested considerable time and effort in identifying and measuring treatment and control site pairings over the last several years and have proposed detailed methods for continuing this effort (Proposal, pg 48).  In addition, at the suggestion of the ISRP (ISRP 2001-4), sponsor proposed monitoring efforts consider variables such as juveniles produced per spawning female (Proposal, pg. 53), distribution of fish within the watershed (Proposal, pg. 50), and life history stage specific survival and growth rates (Proposal, pg. 53), all of which may be less variable and more sensitive to our restoration approach than fish density alone (ISAB 2003-2).

The approach to implementation and monitoring detailed in this proposal has received additional independent scientific review through the Bonneville Environmental Foundation.  This project is one of only 3 projects of hundreds that were reviewed that met the Foundation criteria for 10-year Model Watershed funding and support.  Project reviewers included former members of the ISRP, ISAB and a former chair of the Northwest Power Planning Council.  These reviewer’s evaluations of proposed restoration and monitoring work highlight a comprehensive effectiveness monitoring program.  BEF reviewers have noted the following:

- Careful and thorough monitoring is underway for the project.

- The presence of treatment and control reaches allows greater statistical power in determining the effectiveness of on ongoing fisheries and habitat restoration actions.

- The Tribe is employing a watershed-scale approach to both restoring and evaluating the success of fisheries recovery in target tributary streams.

- Long-term monitoring of population status and trends will enable the Tribe to evaluate restoration effectiveness and adjust future restoration actions according to measured results.

Much of these efforts are detailed in the proposal narrative and are indicative of the Sponsors’ intent to incorporate substantive ISRP review comments in the modification of this project over time.  The modifications incorporated into this project, particularly over the last four-year period, have resulted in substantial improvement in programmatic direction and project accountability.  The collective actions of this project have resulted in direct and measurable benefits to fish and wildlife, although the response times for some project actions are not expected to achieve a biological response for some time.  The integration of measures of persistent habitat change with watershed scale population responses as proposed allows for greater precision of determining restoration project effectiveness over the long-term and can serve as a model for adaptive management in the Interior Columbia Basin.

ISRP Comment:

In the current proposal reviewers are provided exquisite detail on non-relevant metrics like the number of trout eggs per skein and water temperature by stream section, but nothing to show any benefit to cutthroat trout from this project.

Sponsor Response:

The metrics proposed by the Sponsor are summarized in Table 1 below along with their relevance to the project and supporting references.  These metrics are relevant because they encompass the full range of life-history attributes for the target species (Proposal, pg. 4).  Further detail and justification for the use of biological, habitat and temperature metrics are provided below.

##### Biological Metrics

Many of the metrics we propose to use are supported by the ISAB in their report titled: A Review of Strategies for Recovering Tributary Habitat (ISAB 2003-2).  On page 29, paragraph two, the ISAB state:

“Most monitoring efforts also fail to consider response variables other than fish abundance. Variables such as smolts produced per spawning female, distribution of fish within the watershed, life history stage specific survival rates and growth rates all may be less variable and more sensitive to certain restoration approaches than fish density. However, these types of measures have rarely been used in assessing restoration efforts.”

Table 1.  Biological monitoring and evaluation metrics from project #1990-044-00 proposal for FY 2007-2009 and ISAB/ISRP documents that support the metrics.

| Metric | Spatial Scale | Relevance to Project | Reference |
| --- | --- | --- | --- |
| Total population numbers | Watershed | Demographic response and interannual variability | ISAB 2003-2 |
| Distribution and abundance | Watershed | Expansion of juveniles into mainstem rearing habitat | ISAB 2003-2 |
| Total # migrating juveniles | Watershed | Demographic response and interannual variability | ISRP 2001-4, ISAB 2003-2 |
| Total # of spawning adults | Watershed | Demographic response and interannual variability | ISRP 2001-4, ISAB 2003-2 |
| Juveniles per spawning female | Watershed | Productivity | ISRP 2001-4, ISAB 2003-2 |
| Production/Biomass ratio | Watershed, Mainstem and Tributary | Productivity |  |
| Annual production | Watershed, Mainstem and Tributary | Demographic response and interannual variability |  |
| Juvenile-to-adult survival | Within Lake | Survival and life history attributes of adfluvial spawners | ISAB 2003-2 |
| Growth rate | Within Lake | Growth rate of adult spawners | ISAB 2003-2 |

Each of the above metrics suggested by the ISAB was included in our proposal.  Table 1 summarizes proposed biological metrics, their relevance to the project and reference to the report titled A Review of Strategies for Recovering Tributary Habitat ISAB 2003-2.  In addition, a large component of our RM&E focuses on developing trends for spawner abundance, migrating juvenile abundance and juveniles per spawner ratio.  These proposed metrics were recommended to us by the ISRP in their final review of the project in 2001 (ISRP Mountain Columbia Final Report page 21 paragraph 5).  Thus, not only are we using ISAB/ISRP endorsed metrics, but also we have refined our trapping methods and analyses to increase the precision of the watershed-scale demographic response of the adfluvial life history (Proposal, pg 31).

In addition to our trapping program, we have a ten-year database of trout density at index sites along the longitudinal profile of the mainstems and tributaries of the four target watersheds.  This database will provide another crucial metric to assess whether there is a demographic response and on a spatial scale where densities are increasing or decreasing.  In addition, we propose to add sites following the EPA-EMAP generalized random tessellation stratified (GRTS) design (Proposal, pg 50).  This will maintain a balance of index sites for trend monitoring and GRTS sites for status monitoring.  This design will allow us to track density and distribution changes over time.  The use of the EPA-EMAP generalized random tessellation stratified (GRTS) design is supported by the document titled: Draft Guidance for Developing Monitoring and Evaluation as a Program Element of the Fish and Wildlife Program Northwest Power and Conservation Council, March 2006.

Project sponsors are detecting population increases of westslope cutthroat trout in Lake and Benewah Creeks (Figures 1 and 2 this document).  An initial power analysis of population data was completed in 2002 to validate sample sizes and sample frequency and test the ability to detect westslope cutthroat trout and brook trout population changes at the watershed scale.  As stated in the ISRP Preliminary FY07-09 Review (2006-4A) Programmatic Comments:

“Projects that propose data collection should include specification and justification of sample sizes (i.e., statistical power analysis). Presentation of the confidence level associated with specified size of effects to be detected and the level of confidence associated with estimates of response measures are required.”

Thus, since 2002 this project has been consistent with the ISRP recommendation to present confidence level and power analysis results of our statistical census monitoring.

##### Habitat Metrics

The habitat metrics and methods we have used since 2002 as described in this proposal (Proposal, pg. 48) are consistent with those being measured by the larger-scale programs of the EPA/EMAP, PNAMP and CSMEP in the Columbia River Basin.  These indicators include residual pool depth, riffle substrate size, large wood volume, and canopy cover.  In addition, our core habitat metrics are the same metrics reported recently in peer-reviewed literature addressing habitat for salmonids (Bryant et al. 2004, Kershner et al. 2004), and for detecting habitat change in salmon-bearing streams (Larsen et al. 2004).

##### Stream Temperature

With regard to stream temperature, our working hypothesis is that reconnection of incised segments of the 3rd and 4th order mainstem reaches with the floodplain will increase hyporheic dynamics, reduce summer water temperature, and increase thermal heterogeneity in both summer and winter seasons.  Restoring these conditions at the reach scale will increase westslope cutthroat trout production through use of mainstem habitats for rearing.  The location of our continuous water temperature data loggers in treatment and control reaches and the measurement of thermal heterogeneity at the riffle/pool sequence scale (Proposal, pg 48 and 49) is consistent with our restoration efforts and with ISAB recommendations (ISAB 2003-2).  In the ISAB report titled: “A Review of Strategies for Recovering Tributary Habitat”, page 48, paragraph three, the ISAB state:

“Water temperature should be recorded year round at each gauging station and at all sites where the objective of a restoration action is to alter water temperature.”

and; On page 18, paragraph four, the ISAB state:

“The spatial patchiness and temporal variability of both temperature and fine sediment requires that measurement of either of these parameters be undertaken with careful consideration of environmental heterogeneity.”

ISRP Comment:

The project has two management goals and several elaborate research aspects. The management goals are improvement of habitat in some small streams for westslope cutthroat trout and removal of non-native brook trout from one of the streams.

1)  In recent monitoring of habitat projects, treatment sites had much poorer physical values than control sites.  Whether these are pre- or post-treatment values is not identified.

2)  The limited trout population data that are shown are whole-stream averages and not separated for treatment and control sites.

Sponsor Response:

1)  Table 7 in the proposal (Proposal, pg. 28) may be confusing and warrants further explanation here.  This table shows all data collected for key habitat indicators at treatment and control sites to date, with values expressed as means from multiple sites.  The intent was to show reviewers that data has been collected for appropriate indicators at multiple treatment/control site pairings to allow for statistical evaluation of variation and comparison of habitat change over time.  Not all of the habitat indicators are expected to respond to all treatments, therefore the direct comparison between treatment and control sites may be misrepresented.

A more appropriate presentation would be to separate data by treatment type (e.g., streambank stabilization, riparian enhancement, etc.), showing data only for those habitat indicators expected to respond to respective treatments (Table 2).  All habitat data was included in the proposal (Proposal, Appendix A).  Habitat indicators still have a mix of lower and higher values when compared to control sites.  This is to be expected because control sites represent some of the best conditions for unmanaged reaches in the target watersheds, while treatment sites were prioritized for restoration because they have been degraded and we expect these sites to response to treatment over time.  For example, canopy cover will increase as planted trees mature and provide shade over the channel.  Also, where wood has been placed at treatment sites, we would expect both residual pool depth and pool frequency to increase over time.  These habitat

Table 2. Comparison of habitat indicators from treatment and control sites from target watersheds.  Values are means with standard deviation is shown in parentheses.

|  | Habitat Indicators | Control | Treatment |  |  | Control | Treatment |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ###### Treatment Type |  | Benewah 17 | Benewah 14U | Benewah 14L | Benewah 16 | Benewah 13 | Benewah 12 |
| Streambank stabilization | Mean bankfull width (m) | 6.40 | 14.43 | 7.04 | NA | NA | NA |
|  | Mean bankfull depth (m) | 0.46 | 0.32 | 0.42 | NA | NA | NA |
|  | Width/depth ratio | 14.28 | 44.84 | 16.63 | NA | NA | NA |
|  | Canopy cover (%) | 43.5 (11.1) | 31.8 (9.3) | 39.2 (8.1) | NA | NA | NA |
|  | % fines <2mm | 34.7 (9.3) | 13.8 (8.2) | 6.00 | NA | NA | NA |
|  | D50 (mm) | 11.0 (6.7) | 30.8 (11.6) | 16.2 (8.5) | NA | NA | NA |
| Instream structures | Residual pool depth (m) | 0.50 (0.10) | 0.50 (.04) | NA | NA | 0.62 | 0.74 (0.15) |
|  | Residual pools (#/100 m) | 6.1 (1.9) | 2.6 (1.9) | NA | NA | 4.6 | 2.5 (0.6) |
|  | Large wood (m3/100 m) | 0.59 | 0.37 (.41) | NA | NA | 0.14 | 2.62 |
|  | Large wood (# pieces/100 m) | 18.4 | 7.2 (6.8) | NA | NA | 1.3 | 6.4 |
|  | % fines <2mm in riffles | 34.7 (9.3) | 13.8 (8.2) | NA | NA | 0.0 | 7.9 (7.9) |
|  | D50 (mm) | 11.0 (6.7) | 30.8 (11.6) | NA | NA | 25.1 | 76.3 (3.1) |
| Riparian enhancement | Canopy cover (%) | 43.5 (11.1) | 31.8 (9.3) | 39.2 (8.1) | 25.1 | 25 | 0.5 |
| Channel reconstruction | Mean bankfull width (m) | 6.40 | NA | NA | 10.80 | 14.25 | 18.47 (4.08) |
|  | Mean bankfull depth (m) | 0.46 | NA | NA | 0.52 | 0.57 | 0.61 (0.006) |
|  | Width/depth ratio | 14.28 | NA | NA | 20.77 | 25.03 | 30.27 |
|  | Channel Slope (%) | 0.76 (0.10) | NA | NA | 0.74 | 0.3 | 0.45 (.08) |
|  | Residual pool depth (m) | 0.50 (0.10) | NA | NA | 0.78 | 0.62 | 0.74 (.15) |
|  | Residual pools (#/100 m) | 6.1 (1.9) | NA | NA | 3.6 | 4.6 | 2.5 (0.6) |
|  | Large wood (m3/100 m) | 0.59 | NA | NA | 5.59 | 0.14 | 2.62 |
|  | Large wood (# pieces/100 m) | 18.4 | NA | NA | 30.6 | 1.3 | 6.4 |
|  | Canopy cover (%) | 43.5 (11.1) | NA | NA | 25.1 | 25 | 0.5 |
|  | % fines <2mm in riffles | 34.7 (9.3) | NA | NA | 26.0 | 0.0 | 7.9 (7.9) |
|  | D50 (mm) | 11.0 (6.7) | NA | NA | 16.9 | 25.1 | 76.3 (3.1) |

forming processes operate on time scales of decades or longer (Roni et al 2002) and several years may be required for physical conditions at restoration sites to develop that are reflective of channels in equilibrium with sediment and stream discharges.  There are, however, specific examples of pre-/post-treatment improvements at restoration sites provided in the proposal (Proposal, pg. 20-26).

2)  We have observed higher trout densities with high annual variability within treatment reaches but have not been able to statistically validate a biological response at this scale.  Our long-term evaluation of restoration project effectiveness attempts to integrate measures of persistent habitat change with watershed scale population responses (Proposal, Table 17).  This is supported by the ISAB who state that, “many studies have shown that habitat restoration projects result in local (i.e., reach-specific) increases in fish density, but very few have demonstrated sustained response to habitat improvement at the scale of a breeding population.” (ISAB 2003-2).

ISRP Comment:

The proposal briefly mentions that northern pike predation in the lake phase (and river phases) of cutthroat trout life histories is probably a major problem. If so, much of the management effort of this project is futile. The authors say "additional research will be needed to quantify predator production in the lake environment so that strategies for minimizing predation effects can be developed and tested as necessary." And they refer to the Avista Corporation item in the proposal's section on relationships to other projects, but that item contains no mention of predation.

Sponsor Response:

The Tribe knows that predation on juvenile and adult adfluvial westslope cutthroat trout is occurring in Coeur d’Alene Lake.  However, prior to smolt migration, survival and production of juveniles and resident life history forms remain unaffected by lake conditions.  The Tribe knows that adfluvial westslope cutthroat trout productivity is limited in both the stream and lake environments.  Productivity is poor in the mainstem habitats and the Tribe believes that production will increase as restoration efforts make mainstem habitat more suitable for juvenile rearing.  Thus, the intent of the Tribe is to increase the egg-to juvenile (smolt) survival rate and productive capacity of the habitat, while stepwise addressing suppressive factors in the Lake (including food web interactions).

It must also be understood that the conditions in the lake only “reduce” the population not “eliminate” it.  As referred to earlier in this response, there is an increasing trend in the population at the watershed scale, and adfluvial spawner numbers are increasing.  Thus, the adfluvial westslope cutthroat trout is persisting in the Lake food web.  The most important uncertainty is to what degree does the current Coeur d’Alene Lake food web suppress the production of adfluvial westslope cutthroat trout.  Within-lake survival of adfluvial westslope cutthroat trout is a critical uncertainty and a component of the empirical evidence needed to answer the above question.  In 2005 the Tribe initiated a within-lake survival estimate of adfluvial westslope cutthroat from Lake Creek.  The within-lake survival estimate will require a long-term effort because of the long life history and multiple migrating age classes exhibited by the adfluvial life history.  The estimation will require reconstructing the runs based on brood year returns of PIT tagged fish.  Adult returns beginning in 2007 will provide an initial survival estimate.  Continuation of the survival monitoring is proposed (Proposal, pg 52-54).  This information is critical and will allow us to better target our efforts in the lake.  This is also an example of the Tribe’s commitment to better understand the Coeur d’Alene Lake food web and adaptively manage to reduce the potential bottlenecks to adfluvial westslope cutthroat trout production in the lake.

An example of recent adaptive management of the Coeur d’Alene Lake food web is the recent changes in angling regulations.  The Tribe and Idaho Fish and Game are targeting piscivorous exotic species for harvest in an attempt to decrease predation on important native fish species in Coeur d’Alene Lake.  Harvest regulations for northern pike in Coeur d'Alene Lake have been liberalized to a no-limit take of any size pike throughout the year in the waters managed by the IDFG and will soon be changed as well in the waters managed by the Coeur d’Alene Tribe.

The Coeur d’Alene Tribe is utilizing multiple funding sources to complete many management actions that support recovery of westslope cutthroat trout in the Coeur d’Alene Subbasin.  Funding from Avista as well as other partners is to be used to continue the lake studies efforts already underway by the Tribe.  At the time of the proposal submission, the mandatory 4e conditions associated with the Avista Post Falls Dam relicensing process were not completed and were not public domain.  Thus, we could not make any accurate statements with regard to mitigation of the affects of Post Falls Dam.  To date, the conditions are still not completed and the Federal Energy Regulatory Commission has not ruled on any conditions.

ISRP Comment:

Brook trout removal attempts in 2004 and 2005 (and as proposed to continue) were spatially discontinuous and temporally gradual (annual removal). Such piecemeal removal - rather than a major, near-complete removal of the brook trout in the shortest time possible - has proved ineffective in numerous cases throughout the Intermountain Province and elsewhere. Such activity should be terminated. Also, there is no discussion of a barrier to prevent reinvasion by brook trout. Brook trout have also become well established in Alder Creek. Reviewers see no effort to integrate results from similar projects elsewhere regarding the issue of cutthroat trout population stabilization and restoration.

Sponsor Response:

Project sponsors conducted an extensive literature review and researched other brook trout removal projects and westslope cutthroat trout restoration projects in the Columbia Basin prior to initiating brook trout removal in the Benewah Creek watershed.  We did multiple literature searches and found only one peer-reviewed work (Shepard et al 2003) that monitored the response of westslope cutthroat trout following brook trout removal at the watershed scale.  There may be additional anecdotal information or information buried in agency reports that we missed.  However, through our literature search we acquired much knowledge of the mechanisms of brook trout invasions and the negative impacts upon westslope cutthroat trout.

The situation of brook trout removal as a component of cutthroat trout restoration in Benewah Creek is much different than many brook trout removal projects that we researched.  Most brook trout removal projects throughout the west have focused on complete removal of non-native brook trout and the use of a natural or artificial passage barrier to prohibit reinvasion of the treated stream segment (Shepard et al. 2003).  Along with brook trout removal, the goal of many projects is to also remove the cutthroat trout population that maintains introgressed rainbow trout genes.  Following complete removal of non-native populations, genetically desirable cutthroat are then translocated from other nearby watersheds (Shepard et al 2003).  This type of westslope cutthroat trout conservation is well suited to resident life history types because the passage barrier only allows for downstream dispersal.  Upstream spawning migrations to tributaries are eliminated, which theoretically prevents reinvasion of treated reaches but also eliminates the expression of lacustrine-adfluvial or fluvial life history types.  The strategy described above is appropriate to conserve the genetic integrity of headwater populations.  However, at this time is not applicable to the Benewah Creek lacustrine-adfluvial population because the westslope cutthroat trout population in Benewah Creek shows very little hybridization with rainbow trout and no hybridization with other cutthroat subspecies (Knudsen and Spruell 1999), and fish that express the migratory life history have been targeted for recovery.

Benewah Creek appears to be in the early stages of brook trout invasion/expansion.  Complete removal of relatively low numbers of brook trout from the Benewah Creek watershed would be extremely difficult, expensive and would require trapping and hauling cutthroat spawners above a large, artificial barrier.  Multiple, large scale antimycin treatments would be required and would be controversial with the many private landowners in the watershed.  In addition, antimycin treatment would require the additional effort of capturing, and holding westslope cutthroat trout safely until the antimycin was neutralized and fish were relocated throughout the 152 sq. km watershed.  All of this could be done but at a very high cost, and a total eradication of brook trout in this size watershed may require many antimycin treatments.

With regard to addressing non-native brook trout in the Benewah Creek watershed, the Tribe has three options.  The first is to do nothing and measure the invasion of brook trout and their replacement of cutthroat trout in Benewah Creek.  The second is to do multiple, costly antimycin treatments, negotiate a very controversial public opinion process, install artificial barriers and artificially distribute adfluvial spawners.  A third option is to use annual physical removal methods over the entire upper watershed (mainstem and tributaries) to control brook trout production at low levels, do not install barriers and allow adfluvial spawners natural access to spawning tributaries.  Project sponsors believe option number three is the best alternative at this time and have proposed the appropriate methods for control and metrics to assess whether this approach increases the productivity and production of westslope cutthroat trout (Proposal, pg. 51-52).

Sponsors believe that annual, single-pass electroshocking the entire upper Benewah Creek watershed just prior to brook trout spawning will control brook trout at low production levels.  We realize that in more controlled, smaller tributaries multi-pass electroshocking will capture more salmonids in a given area.  However, the number of passes required for complete elimination can be high.  Kulp and Moore (2000) reported that five removals were required to eliminate rainbow trout from a small Appalachian stream.  Peterson et al. (2004) reported that during multi-pass electroshocking, capture efficiency decreased with each successive shocking pass.  Thus, in relation to the large stream area of Benewah Creek being treated, our single pass method is more time and cost effective because we are consistently shocking new stream habitat at the highest capture efficiency.  Another important factor is that brook trout and westslope cutthroat trout spatially overlap throughout Benewah Creek and tributaries, and incidental shocking of westslope cutthroat trout cannot be avoided.  The single-pass electoshocking method will reduce the risk of injuring young-of-the year and juvenile westslope cutthroat trout because they only get shocked once.  We will assess the effectiveness of the above strategy, and if needed, we will increase the number of passes to increase the number of brook trout removed.

Contrary to the reviewer’s comments, sampling conducted in 2004 and 2005 and proposed efforts are not discontinuous.  In 2004 we sampled a small distance of the mainstem through the entire length of the Westfork and Southfork.  These are the upper most tributaries and had the highest densities of brook trout in the watershed.  The first year of the brook trout control experiment was 2004 and we learned how much linear distance we could sample per day.  In 2005 we repeated the continuous sampling, but started lower in the mainstem at the confluence of Windfall Creek.  This added over 1.6 km to the distance sampled in 2004 for a total of 5.5 km of continuous stream.  In 2006, we will add another 3 km of mainstem and 2 km of Windfall Creek to our baseline annual sampling.  This produces a continuous removal of brook trout from 10.5 km of 2nd through 4th order stream habitat, or 41.4% of the watershed.

Given the unique nature of the Benewah Creek westslope cutthroat trout restoration, and life history types we are attempting to restore, we believe our strategy to control brook trout is legitimate and will be assessed by appropriate metrics.

Literature Cited

Abbe, T.B. and D.R. Montgomery.  1996.  Interaction of large woody debris, channel hydraulics and habitat formation in large rivers.  Regulated Rivers Research & Management 12: 201-221.

Andrus, C.W., B.A. Long, and F.H. Froehlich.  1988.  Woody debris and its contribution to pool formation in a coastal stream 50 years after logging.  Canadian Journal of Fisheries and Aquatic Sciences. 45: 2080-2086.

Baxter, C.V. and F.R. Hauer.  2000.  Geomorphology, hyporheic exchange and selection of spawning habitat by bull trout (Salvelinus confluentus). Canadian Journal of Fisheries and Aquatic Sciences. 57: 1470-1481.

Bisson, P.A., R.E. Bilby, M.D. Bryant, C.A. Dolloff, G.B. Grette, R.A. House, M.L. Murphy, K.V. Koski, and J.R. Sedell.  1987.  Large woody debris in forested streams in the Pacific Northwest: past, present, future.  Pages 143-190 in E. O. Salo and T. D. Cundy, editors.  Streamside management: forestry and fisheries interactions.  University of Washington, College of Forest Resources, Contribution 57, Seattle.

Botkin, D. B., D. L. Peterson, and J. M. Calhoun, technical editors. 2000. The scientific basis forvalidation monitoring of salmon for conservation and restoration plans. Olympic NaturalResources Center Technical Report. University of Washington, Olympic Natural

resources Center, Forks, Washington, USA. 82 p.

Boussa, M.F.  1954.  Relationship between trout populations and cover on a small stream.  Journal of Wildlife Management 18:229-239.

Bryant, M.D., J.P. Caouette and B.E. Wright.  2004.  Evaluating stream habitat survey data and statistical power using an example from southeast Alaska.  North American Journal of Fisheries Management 24:1353-1362.

Buffington, J.M.  1998.  The use of streambed texture to interpret physical and biological conditions at watershed, reach, and subreach scales.  Doctoral dissertation.  University of Washington, Seattle.

Bustard D. R., and D. W. Narver.  1975.  Preferences of juvenile coho salmon (Oncorhynchus kisutch) and cutthroat trout (Salmo clarki) relative to simulated alteration of winter habitat.  Journal of Fisheries Research Board of Canada.  32: 681-687.

Byorth, P. A. and J. P. Magee.  1998.  Competitive interactions between arctic grayling and brook trout in the Big Hole River drainage, Montana.  Transactions of the American Fisheries Society 127:921-931.

Crowder, L.B., and W.E. Cooper.  1982.  Habitat structural complexity and the interaction between bluegills and their prey.  Ecology 63:1802-1813.

Cunjak, R.A. and G. Power.  1986.  Winter habitat utilization by stream resident brook trout (Salvelinus fontinalis) and brown trout (Salmo trutta).  Can. J. Fish. Aqaut. Sci. 43: 1970-1981.

Curry, R.A. and D.L. G. Noakes.  1995.  Groundwater and the selection of spawning sites by brook trout, Salvelinus fontinalis.  Canadian Journal of Fisheries and Aquatic Sciences. 52: 1733-1740.

Ebersole, J.L., W.J. Liss, and C.A. Frissell.  2001.  Relationship between stream temperature, thermal refugia and rainbow trout Onchorhynchus mykiss abundance in arid-land streams in the northwestern United States. Ecology of Freshwater Fish 10: 1-10.

Fausch, K.D.  1984.  Profitable stream positions for salmonids: relating specific growth rate to net energy gain.  Canadian Journal of Zoology 62:441-451.

Garrett, J.W., D.H. Bennett, F.O. Frost, and R.F. Thurow.  1998.  Enhanced incubation success for Kokannee spawning in groundwater upwelling sites in a small Idaho stream. North American Journal of Fisheries Management. 18: 925-930.

Griffith, J.S.  1972.  Comparative behavior and habitat utilization of brook trout (Salvelinus fontinalis) and cutthroat trout (Salmo clarki) in small streams in northern Idaho.  Journal of Fisheries Research Board of Canada.  29:265-273.

Hartman, G.F.  1965.  The role of behavior in the ecology and interactions of underlying coho salmon (Oncorhynchus kisutch) and steelhead trout (Salmo gairdneri).  Journal of the Fisheries Research Board of Canada 22:1035-1081.

Hilderbrand, R.H.and J.L. Kershner.  2004.  Influence of habitat type on food supply, selectivity, and diet overlap of Bonneville cutthroat trout and nonnative brook trout in Beaver Creek, Idaho.  North American Journal of Fisheries Management 24:33-40.

Huntingford, F.A., N.B. Metcalfe, and J.E. Thorpe.  1988.  Choice of feeding station in Atlantic salmon, Salmo salar, parr: effects of predation risk, season and life history strategy.  Journal of Fish Biology 33:187-211.

Independent Scientific Advisory Board.  2003.  A Review of Strategies for Recovering

Tributary Habitat.  ISAB 2003-2. 54 p.

Independent Scientific Review Panel.  2001.  Final Review of Fiscal Year 2002 Project Proposals for the Mountain Columbia Province.  ISRP 2001-4. 49 p.

Independent Scientific Review Panel/Independent Scientific Advisory Board 2004.  Scientific Review of Subbasin Plans for the Columbia River Basin Fish and Wildlife Program.  ISRP/ISAB 2004-13.  152 p.

Kauffman, J.B., R.L. Beschta, N. Otting and D. Lytjen.  1997.  An ecological perspective of riparian and stream restoration in the Western United States.  Fisheries 22(5):12-24.

Kershner, J.L., B.B. Roper, N. Bouwes, R. Hendersen and E. Archer. 2004.  An analysis of stream habitat conditions in reference and managed watersheds on some federal lands within the Columbia River watershed.  North American Journal of fisheries Management 24:1363-1375.

Knudsen, K.L. and P. Spruell. 1999. Genetic analysis of westslope cutthroat trout in tributaries of Coeur d’Alene Lake. Coeur d’Alene Tribe Fisheries Program, Final Report WTSGL99-106, Plummer, Idaho.

Kulp, M.A. and S.E. Moore.  2000.  Multiple electrofishing removals for eliminating rainbow trout in a small southern Appalachian stream.  North American Journal of fisheries Management 20:259-266.

Larsen, D.P., P.R. Kaufmann, T.M. Kincaid, and N.S. Urquhart.  2004.  Detecting persistent change in the habitat of salmon-bearing streams in the Pacific Northwest.  Canadian Journal of Fisheries and Aquatic Sciences 61: 283-291.

Pepin, D.M. and F.R. Hauer.  2002.  Benthic responses to groundwater-surface water exchange in two alluvial rivers. Journal of the North American Benthological Society 21: 370-383.

Peterson, D.P. and K. D. Fausch.  2003.  Upstream movement by nonnative brook trout (Salvelinus fontinalis) promotes invasion of native cutthroat trout (Oncorhynchus clarki) habitat. Canadian Journal of Fisheries and Aquatic Sciences 60:1502-1516.

Peterson, D.P., K.D. Fausch and G.C. White.  2004.  Population ecology of an invasion: effects of brook trout on native cutthroat trout.  Ecological Applications. 14(3) 754-772.

Platts, W.S. and R.L. Nelson.  1989.  Stream canopy and its relationship to salmonid biomass in the Intermountain west.  North American Journal of Fisheries Management 9:446-457.

Reeves, G. H., D. B. Hohler, B. E. Hansen, F. H. Everest, J. R. Sedell, T. L. Hickman, and D. Shively. 1997. Fish habitat restoration in the Pacific Northwest: Fish Creek of Oregon. Pages 335-359 in J. E. Williams, C. A. Wood, and M. P. Dombeck, editors. Watershed restoration: principles and practices. American Fisheries Society, Bethesda, Maryland.

Robison, E.G. and R.L. Beschta.  1990a.  Coarse woody debris and channel morphology interactions for undisturbed streams in southeast Alaska, USA.  Earth Surface Processes and Landforms 15: 149-156.

Roni, P., T.J. Beechie, R.E. Bilby, F.E. Leonetti, M.M. Pollock, and G.R. Pess.  2002.  A review of stream restoration techniques and a hierarchical strategy for prioritizing restoration in Pacific Northwest watersheds. North American Journal of Fisheries Management 22: 1-20.

Shepard, B.B.  2004.  Factors that may be influencing nonnative brook trout invasion and their displacement of native westslope cutthroat trout in three adjacent southwestern Montana streams.  North American Journal of Fisheries Management 24: 1088-1100.

Shepard, B.B., R. Spoon and L. Nelson.  2003.  A native westslope cutthroat trout population responds positively after brook trout removal and habitat restoration.  Intermountain Journal of Sciences.  8(3): 191-211.

Sowden, T.K. and G. Power.  1985.  Prediction of rainbow trout embryo survival in relation to groundwater seepage and particle size of spawning substrates.  Transactions of the American Fisheries Society.  114: 804-812.

Triska, F.J., V.C. Kennedy, R.J. Avanzino, G.W. Zellweger, and K.E. Bencala.  1989.  Retention and transport of nutrients in a third-order stream in northwestern California: hyporheic processes.  Ecology 70: 1893-1905.

Ward, B. R. 2000. Declivity in steelhead (Oncorhynchus mykiss) recruitment at the Keogh River over the past decade. Canadian Journal of Fisheries and Aquatic Sciences 57:298-306.