Mill Creek Watershed

Monitoring Report

2003-2005

BPA Project # 200003600

Nez Perce Tribe

Department of Fisheries Resources Management

Watershed Division

By:

Alison Tompkins

Robert Hills III

Heidi McRoberts

ABSTRACT

This report summarizes monitoring data collected within the Mill Creek watershed from 2003-2005 to determine the rate of recovery of impacted watersheds from past management practices. The Mill Creek watershed has long been influenced by timber harvest, road building and associated stream crossings, as well as livestock grazing. Since 2000, the Nez Perce Tribe Department of Fisheries Resources Management, Watershed Division has taken an active role in the restoration of streams impacted by these activities. Restoration projects to date include the construction of livestock fencing exclosures, replanting of riparian vegetation, and the replacement of culverts that were barriers to fish passage. The monitoring variables surveyed provide data to facilitate the assessment of current stream conditions, as well as the degree of change that streams have experienced since restoration was implemented. Stream health is determined by comparing survey results to established standards, with the objective of returning the impacted watershed to a naturally diverse and stable system and restoring populations of spring Chinook salmon (Oncorhynchus tshawytscha), steelhead (Oncorhynchus mykiss), westslope cutthroat trout (Oncorhyncbus clarki lewisi) and bull trout (Salvelinus confluentus) to the watershed.

TABLE OF CONTENTS

ABSTRACT	2

TABLE OF CONTENTS	3

LIST OF TABLES	4

LIST OF FIGURES	5

INTRODUCTION	7

SITE DESCRIPTION	10

SUMMARY OF FISHERIES AND WATERSHED REHABILITATION TO DATE	12

MONITORING VARIABLES	13

Water Temperature	13

Flow Stage and Discharge	19

Photopoints	24

Riparian Vegetation: Woody Species Success	25

Large Woody Debris	32

Bed Material Composition	35

Cobble Embeddedness	40

Surface Fines	43

Bank Stability	48

Channel Profile	50

Macroinvertebrates	62

Salmonid Densities	64

SUMMARY	65

RECOMMENDATIONS	66

REFERENCES	67

APPENDIX A: Daily average water temperatures	70

APPENDIX B: Channel profile survey results	76

APPENDIX C: Longitudinal profile survey results	77

LIST OF TABLES

Table 1. Conditions affecting the habitat of fish and macroinvertebrates.	9

Table 2. List of temperature monitoring locations and data period recorded.	14

Table 3. Water temperature minimums, averages, maximums, and data period recorded at Mill Creek watershed temperature monitoring locations.	18

Table 4. Large woody debris tabulated data for two study reaches within the Mill Creek watershed.	35

Table 5. Wentworth Classification Scale (Harrelson, 1994)	37

Table 6. Average percent fines in pool tail and riffle habitats of each study reach.	45

Table 7.  Bank stability results for the Mill Creek drainage monitoring sites.	49

Table 8. Mill Creek watershed pools per mile compared to recommended pools per mile, based upon wetted and bankfull widths.	58

Table 9. NPPC 1994 recommended pools per mile based on wetted width.	58

LIST OF FIGURES

Figure 1. Site map of Mill Creek watershed.	11

Figure 2. Water temperature trend at Mill Creek: Mouth.	15

Figure 3. Water temperature trend at the downstream end of Mill Creek: Upper Meadow

study reach.	16

Figure 4. Number of days water temperature exceeded State of Idaho and NPPC 1994 water temperature standards within Mill Creek: Middle Meadow and Upper Meadow study reaches.	16

Figure 5. Discharge vs. Staff Height relationship for 2005, at Mill Creek staff gauge location.	21

Figure 6. Discharge vs. Staff Height relationship for 2001, at Mill Creek staff gauge location.	21

Figure 7. Mill Creek hydrograph for 2005.	22

Figure 8. Mill Creek hydrograph for 2001.	23

Figure 9: Circle plot and transect layout.	26

Figure 10. Total number of plants sampled at Mill Creek: Upper study reach.	27

Figure 11. Percentage of plant composition at Mill Creek: Upper study reach.	27

Figure 12. Average of plant height and condition rating score for each genus.	28

Figure 13. Quantity of large woody debris data in Mill Creek study reaches.	34

Figure 14. Pebble count survey results for Mill Creek: Mouth andGauging Station.	38

Figure 15. Trend of particle distribution within Mill Creek: Upper study reach.	38

Figure 16. Percent fines (< 6 mm) within the Mill Creek Watershed.	39

Figure 17. 2001 and 2004 Cobble embeddedness survey results for Mill Creek: Upper study reach.	42

Figure 18. Average percentage of fines for Mill Creek study reaches	45

Figure 19. Percent fines in pool tails and riffles at Mill Creek: Mouth study reach.	46

Figure 20. Percent fines in pool tails and riffles at Mill Creek: Upper study reach.	47

Figure 21. Mill Creek: Mouth results for channel cross-section measurements.	52

Figure 22. Trend of bankfull width at Mill Creek: Upper study reach.	53

Figure 23. Trend of maximum thalweg depth at Mill Creek: Upper study reach.	53

Figure 24. Trend of bankfull cross-sectional area at Mill Creek: Upperstudy reach.	54

Figure 25. Trend of width:depth ratio at Mill Creek: Upper study reach.	55

Figure 26. Trend of entrenchment ratio at Mill Creek: Upper study reach.	55

Figure 27. Average residual pool depth at Mill Creek: Mouth and Upper study

reaches.	59

Figure 28. Pools per mile at Mill Creek: Mouth and Upper study reaches.	60

Figure 29. Riffle:pool ratio at Mill Creek: Mouth and Upper study reaches.	60

Figure 30. Hilsenhoff Biotic Index (HBI) scores for three samples taken within Mill Creek watershed, 2003.	64

INTRODUCTION

The overall goal of this project is to restore the physical and biological characteristics of watersheds through protecting critical riparian habitat from the detrimental effects of management activities. This goal will assist in the restoration of spring Chinook, steelhead trout, westslope cutthroat trout and bull trout populations.

Primary objectives for accomplishing the broad goal of ecosystem restoration include widespread restoration of conditions that affect the habitat of fish and macroinvertebrates (Table 1). Restoration of these conditions includes re-establishing native vegetation, road decommissioning, culvert inventories and upgrades, eliminating noxious weeds, and restoring the natural channel pattern and bank morphology. Restoration of these factors to a stable and natural condition will in turn reduce excessive temperatures, improve habitat conditions such as pool quality and bank stability, reduce excessive in-stream sediment, and improve fish passage.

These improvements should subsequently accomplish the secondary objectives of enhancing growth, reproduction, and survival of the fish and amphibians in the watershed. Improvement of these conditions should result in increased suitable spawning area, improved substrate and thermal conditions required for egg to fry survival, and improved growth and survival of juvenile and adult fish and amphibians. As objectives are met at the watershed scale, the secondary objectives should be accomplished with time.

The Nez Perce Tribe and Nez Perce National Forest have developed an impressive model for responsibly caring for lands within the Tribe’s traditional territory, sharing objectives for healthy sustainable habitat. The cooperative effort of these two parties results in restoration improvements that benefit the land and the people who use it.

Monitoring key variables in the ecosystem is a necessary and expensive part of the restoration effort.  Monitoring is necessary to ensure that restoration methods are accomplishing the desired objectives. If objectives are not being met, then restoration methods can change through adaptive management.

Sampling frequency will reflect the response time that each monitoring variable exhibits (Table 1).  High intensity monitoring of slow response variables, such as channel profile surveys, will be completed every five years.  Low intensity monitoring of quick response variables, including temperature and discharge sampling and noxious weed surveys, will be completed on a continuous or annual basis.  Several monitoring tasks will be measured with moderate intensity and frequency, such as cobble embeddedness and streambed composition surveys.

Results from the following monitoring activities will show whether current restoration efforts are improving habitat conditions or if a more active restoration approach should evolve.

Monitoring reaches were selected to reflect stream conditions throughout the longitudinal extent of a sub-basin, basin, or watershed. A minimum of three reaches were established to monitor stream conditions at the headwaters, mid-point, and mouth of a watershed. Each reach was established at a length of 20 bankfull widths, with a minimum length of 300 feet. Right and left banks were determined while looking downstream.

To ensure that high-water levels did not impede monitoring activities, monitoring of measurement variables were performed after water levels reached base flows. This also ensured that monitoring occurred after any flood-induced changes to the environment had occurred.

Analysis of the monitoring data involved looking for trends over time, as well as determining whether the habitat objectives are being met.  Therefore trend analysis was performed for the range of variables whenever possible.  We tested the null hypotheses that there was no trend over time (the slope was not significantly different from zero).  Analysis was performed on the designated reaches within the Mill Creek watershed.

Electronic storage of all the data in an organized manner is extremely important.  All data collected under this BPA project (# 200003600) is stored by the Nez Perce Tribe Fisheries/Watershed Department and StreamNet.org. It will be reported to Bonneville Power Administration and shared with the Nez Perce National Forest.

## Table 1. Conditions affecting the habitat of fish and macroinvertebrates.

| ## Sampling Variables | ## Response Time | ## Monitoring Frequency | ## Goals |
| --- | --- | --- | --- |
| ## Water Temperature | ## Slow | ## Continuous | ## Improve thermal conditions |
| ## Flow Stage and Discharge | ## Quick | ## Continuous | ## Evaluate changes in flow regime |
| ## Photo Points | ## Slow | ## Every five years | ## Evaluate changes in vegetation and channel morphology |
| ## Riparian Vegetation | ## Slow | ## One year following revegetation, then every five years | ## Re-establish native vegetation to provide bank stability, shade, and cover |
| ## Large Woody Debris | ## Slow | ## Every five years | ## Improve habitat conditions for salmonid growth and survival, provide bank stability |
| ## Bed Material Composition | ## Moderate | ## Every three years, and after a 5-year flow event | ## Improve substrate conditions for salmonid spawning and winter rearing |
| ## Cobble Embeddedness | ## Moderate | ## Every three years, and after a 5-year flow event | ## Improve substrate conditions for salmonid spawning and egg/fry survival |
| ## Surface Fines | ## Quick | ## Annual | ## Improve substrate conditions for salmonid spawning and egg/fry survival |
| ## Bank Stability | ## Slow | ## Every five years, and after a 5-year flow event | ## Improve habitat conditions for salmonid growth and survival, ensure habitat stability |
| ## Channel Profile | ## Slow | ## Every five years | ## Restore channel pattern and bank morphology to stable conditions |
| ## Macroinvertibrates | ## Quick | ## Annual | ## Improve macroinvertibrate densities and composition |
| ## Salmonid Densities | ## Quick | ## Annual | ## Improve density and growth of anadromous salmonids |

SITE DESCRIPTION

Mill Creek, located in the South Fork Clearwater sub-basin, is a long linear watershed encompassing 23,325 acres and is of particular importance to steelhead and westslope cutthroat trout.  Land management activities, such as grazing, timber harvest, and road building, have altered the stream/riparian processes.  Aquatic conditions within this watershed have been degraded due to these activities (USDA Forest Service 1998).

Mill Creek has spring Chinook, steelhead, westslope cutthroat trout present in the drainage.  There has also been one sighting of a bull trout.  Steelhead and westslope cutthroat populations are strong within the watershed, but the watershed conditions are considered adjunct degraded habitat for spring Chinook and bull trout (USDA Forest Service 1998).  Both Chinook salmon and steelhead are listed under the Endangered Species Act (ESA) within this sub-basin.

Mill Creek has been identified by the Nez Perce Tribe as a stream to be stocked with juvenile spring Chinook as part of a large-scale field test of supplementation.  The primary goal of the NPTH supplementation project is to re-establish and supplement natural populations of Chinook salmon in the Clearwater sub-basin until natural production has stabilized at sustainable levels.  Supplementation is necessary because, without it, Chinook populations are unlikely to become re-established and self-sustaining (Steward 1996).

The strong populations of steelhead and westslope cutthroat trout also make this an important watershed to restore.  The restoration needs to focus on stream/riparian processes affected by grazing in the upper mainstem.  Conserving the existing pattern of vegetation is listed as a priority (USDA Forest Service 1998).

The mainstem of Mill Creek is predominately a B channel type, with C channels and meadow openings in the upper watershed (USDA Forest Service, 1998).  B-type channels exist primarily on moderate steep to gently sloped terrain, are moderately entrenched, exhibit a “rapids” dominated bed morphology, and pool-to-pool spacing is generally 4-5 bankfull widths.  C-type channels are located in narrow wide valleys and exhibit a sequence of riffles and pools that are linked to the meander geometry of the river (Rosgen 1996).

The riparian corridor has been altered due to management activities within the Mill Creek Watershed.  Encroaching roads and grazing effects have effected and altered the riparian process.  Sediment is increasingly high due to road densities (2.60 miles per square mile), which causes sediment deposit into the stream, resulting in cobble embeddedness and suspended fine sediments (USDA Forest Service 1998).

Heavy grazing occurs within upper Mill Creek, especially around the meadow areas of the stream.  The riparian corridor and bank stabilization have been heavily impacted due to cattle grazing within this watershed.

# Figure 1. Site map of Mill Creek watershed.

Summary of Fisheries and Watershed Rehabilitation to Date

2000

- Completed construction of two miles of exclusion fence surrounding the upper meadow

- Conducted habitat monitoring of Mill Creek: Upper study reach

- Conducted water temperature monitoring at Mill Creek: Upper site, within the meadow

2001

- Completed maintenance of previously built fences

- Constructed an additional 1 mile of exclusion fencing

2002

- Completed  maintenance of previously built fences

- Planted riparian vegetation (>1,700 plants) to stabilize streambanks and provide shade to Mill Creek within the exclosure fence surrounding the upper meadow

- Completed culvert (fish passage) inventory

2003

- Completed  maintenance of previously built fences

- Planted riparian vegetation (>1,000 plants) adjacent to Mill Creek within the exclosure fence surrounding the upper meadow

- Conducted monitoring of stream temperatures

- Completed NEPA for culvert replacements

2004

- Completed maintenance of previously built fences

- Planted riparian vegetation  (>1,100 plants) adjacent to Mill Creek within the exclosure fence surrounding the upper meadow

- Conducted habitat monitoring of Mill Creek: Upper study reach

- Conducted monitoring of stream temperatures

- Completed culvert replacement on Corral Creek

2005

- Completed maintenance of previously built fences

- Planted riparian vegetation  (>2,200 plants) adjacent to Mill Creek within the exclosure fence surrounding the upper meadow

- Conducted habitat monitoring at Mill Creek: Upper and Mill Creek: Mouth study reaches

- Conducted monitoring of stream temperatures

- Conducted monitoring of previously replaced/removed culverts

- Awarded sub-contract for Camp Creek culvert replacement

MONITORING VARIABLES

Water Temperature

Description

Water temperature is a critical component of aquatic habitat. It affects the entire life cycle of salmonids, from spawning to hatching and rearing to out-migration. Behavior, metabolism, and mortality of salmonids and other aquatic species is controlled by water temperature (Bjornn 1991). The growth rate of juvenile salmonids is dependent on water temperature and amount of prey obtainable, but with extremely high temperatures the amount of food abundance has little impact (Brett et al. 1969). Although salmon have been observed spawning in a wide temperature range, each species has a preferred range that is critical to survival and success of the species.

Under natural conditions, water temperatures change daily, seasonally, annually, and spatially. However, stream temperatures are easily influenced by land management activities, such as removal of riparian vegetation and the release of water from reservoirs. Poor land management can result in high water temperatures that cause mortality of coldwater fishes such as salmonids.

Field Procedure

Water temperature data was collected using Hobo Water Temp Pro automatic temperature recorders.  The recorders were calibrated prior to dispersal in the spring.  The temperature recorders were dispersed at or near each reach in early spring (March) and retrieved in late fall (October-November) of the same year. Temperatures were recorded once every hour, each day. After retrieving each recorder, data was uploaded to a computer.

Since 2000, 4 temperature monitoring locations have been established within the Mill Creek watershed (Figure 1, Table 2). Water temperature near the mouth of Mill Creek was first recorded in 2000. From 2000-2004, temperature at the mouth of Mill Creek was recorded at the stream flow gauging station. Beginning in 2005, the temperature recorder was relocated closer to the mouth of Mill Creek, within the established habitat monitoring reach.

At the downstream end of the meadow surrounding Mill Creek: Upper monitoring reach, water temperature monitoring also began in 2000 (Mill Creek: Upper Meadow (Downstream). In 2004, water temperature was also recorded a short distance upstream, within the same meadow (Mill Creek: Upper Meadow (Upstream)).

Mill Creek: Middle Meadow temperature monitoring location was established in 2005 to determine trends of water temperature downstream of the upper meadow area. The ‘middle meadow’ area is influenced by cattle grazing, which may result in a decrease of canopy cover and shade and cause an increase in water temperatures.

## Table 2. List of temperature monitoring locations and data period recorded.

| Monitoring Location | Year | Data Period | # Days in Data Period |
| --- | --- | --- | --- |
| Mill Creek: Mouth (at bridge) | 2000 | Aug.17-Nov.21 | 97 |
| (at bridge) | 2001 | April 1-Sep.5 | 158 |
| (at bridge) | 2003 | June 2-Oct.20 | 141 |
| (at bridge) | 2004 | June 21-Nov.8 | 141 |
| (at mouth) | 2005 | May 17-Sep.27 | 134 |
| Mill Creek: Middle Meadow | 2005 | May 17-Oct.3 | 140 |
| Mill Creek: Upper Meadow (Downstream) | 2000 | Sep.6-Nov.21 | 77 |
|  | 2001 | April 1-Sep.4 | 157 |
|  | 2003 | June 26-Sep.22 | 89 |
|  | 2004 | June 22-Nov.9 | 141 |
|  | 2005 | May 17-Oct.3 | 140 |
| Mill Creek: Upper Meadow (Upstream) | 2004 | June 21-Nov.9 | 142 |

Standards

The Columbia River Basin Fish and Wildlife Program (NPPC 1994), suggests maintaining temperatures at less than 16o Celsius for spawning and rearing for anadromous salmonids and less than 20o Celsius under all circumstances. State of Idaho standards require water temperature not to exceed 22o Celsius at any point in time, with a maximum daily average of 19o Celsius.  State standards for salmonid spawning require temperatures not to exceed 13o Celsius at any point in time, with a maximum daily average of 9o Celsius.

Temperature data was summarized by average temperature per day for each location where the temperature recorders were deployed.  Then, a total number of days that exceeded standard levels was calculated for each location.  Trend analysis was completed for the total number of days that exceeded standard temperature levels, plotted as number of days versus year.  A negative slope indicates an improving trend in water temperature conditions. In support of the trend analysis conducted, graphs of daily average water temperature at each monitoring location are included in Appendix A of this report.

Results

At Mill Creek: Mouth, the 16°C instantaneous temperature standard was exceeded on 54 days in 2001 (Figure 2). The number of days exceeded increased to 74 in 2003 decreased to 63 days in 2005. The exceedences of other water temperature standards at this location also decreased significantly from 2003-2004. Exceedences of the 20°C maximum instantaneous temperature standard increased overall, from 1 day in 2001 to 19 days in 2005.

# Figure 2. Water temperature trend at Mill Creek: Mouth.

At Mill Creek: Upper Meadow (Downstream), the 16°C instantaneous temperature standard was exceeded on zero days in 2000 (Figure 3). The number of days exceeded increased to 46 days in 2003 before decreasing to 34 days in 2005. The 20°C maximum instantaneous temperature standard was exceeded on only one day in 2003, despite a shorter data period of 89 days.

Baseline temperature data was collected at Mill Creek: Middle Meadow in 2005 and the upstream end of Mill Creek: Upper Meadow in 2004 (Figure 4). Mill Creek: Middle Meadow had a greater number of exceedence days than Mill Creek: Upper Meadow. Mill Creek: Middle Meadow exceeded the 16°C instantaneous temperature standard on 45 days in 2005, whereas Mill Creek: Upper Meadow had 29 exceedence days of that standard. The 20°C maximum instantaneous temperature standard was exceeded 3 days at Mill Creek: Middle Meadow and zero days at Mill Creek: Upper Meadow. Mill Creek: Middle Meadow also exceeded the remaining water temperature standards more often than Mill Creek: Upper Meadow.

# Figure 3. Water temperature trend at the downstream end of Mill Creek: Upper Meadow.

# Figure 4. Number of days water temperature exceeded State of Idaho and NPPC 1994 water temperature standards within Mill Creek: Middle Meadow and Upper Meadow study reaches.

Discussion

Mill Creek meanders downstream between a riparian canopy of conifers and meadow grasses.  In 2005, Mill Creek: Mouth temperatures exceeded the NPPC 16° C standard for 29 more days than the upstream study site. In addition, Mill Creek: Mouth exceeded the NPPC 20° C standard on 19 days in 2005, whereas Mill Creek: Upper Meadow had zero exceedences of that standard. Water temperature recording at both locations began May 17, 2005.

Water temperature was recorded through September 27, 2005 at Mill Creek: Mouth and October 3, 2005 at Mill Creek: Upper Meadow, a difference of six days. The six-day difference in data period does not account for the significant difference between water temperatures at these two locations. The data shows that water temperature increased as it flowed downstream, resulting in higher overall temperatures at the mouth of Mill Creek. In addition, the highest instantaneous water temperature (21.89°C) was recorded at Mill Creek: Mouth in 2005 (Table 3). The increase in water temperature at the mouth of Mill Creek may be a cumulative effect of upstream conditions.

During the 2005 fall spawning season, temperatures at Mill Creek: Middle reach exceeded NPPC standards and State of Idaho standards for water temperature. Temperatures exceeded 9° C average for 54 days, and 13° C instantaneous for 53 days, at a time when water temperatures should have been cooling with the onset of fall weather.

Mill Creek: Upper Meadow (Downstream) exceeded the NPPC 16° C standard every year but 2000, when the data period was September 6 through November 21. It is highly likely that water temperatures did exceed standards during the summer of 2000. However, temperature data is not available for the summer months of that year. The NPPC 20° C standard was exceeded for one day in 2003 and three days in 2005.  Water temperature at this location exceeded State of Idaho standards for various periods of time during all sample years.

The baseline data collected at Mill Creek: Middle Meadow and Mill Creek: Upper Meadow (Upstream) indicates that water temperatures at the Middle Meadow were significantly higher than those at the Upper Meadow. In this case, water temperature increased as it moved downstream to the Middle Meadow of Mill Creek. Trend analysis will be conducted for these locations after additional data has been collected.

Efforts to reduce water temperatures will continue, focusing on revegetation of impacted riparian areas and the establishment of healthy riparian vegetation and sufficient canopy cover to provide shade and reduce water temperatures. In addition to restoration, the preservation of existing riparian vegetation is also critical to maintaining cooler water temperatures throughout the entire watershed.

| Table 3. Water temperature minimums, averages, maximums, and data period recorded at Mill Creek watershed temperature monitoring locations. Monitoring Location | Year | Data Period | # Days in Data Period | Maximum Temp. Recorded °C | Average Temp. Recorded °C | Minimum Temp. Recorded °C |
| --- | --- | --- | --- | --- | --- | --- |
| Mill Creek: Mouth (at bridge) | 2000 | Aug.17-Nov.21 | 97 | 17.61 | 6.92 | 0.00 |
| (at bridge) | 2001 | April 1-Sep.5 | 158 | 20.03 | 10.45 | 0.28 |
| (at bridge) | 2003 | June 2-Oct.20 | 141 | 21.01 | 13.03 | 4.25 |
| (at bridge) | 2004 | June 21-Nov.8 | 141 | 20.56 | 11.33 | 0.19 |
| (at mouth) | 2005 | May 17-Sep.27 | 134 | 21.89 | 12.84 | 5.00 |
| Mill Creek: Middle Meadow | 2005 | May 17-Oct.3 | 140 | 20.58 | 10.05 | 2.50 |
| Mill Creek: Upper Meadow (Downstream) | 2000 | Sep.6-Nov.21 | 77 | 14.89 | 4.18 | 0.00 |
|  | 2001 | April 1-Sep.4 | 157 | 18.39 | 7.82 | 0.00 |
|  | 2003 | June 26-Sep.22 | 89 | 20.22 | 12.12 | 3.25 |
|  | 2004 | June 22-Nov.9 | 141 | 18.30 | 8.91 | 0.00 |
|  | 2005 | May 17-Oct.3 | 140 | 19.03 | 9.55 | 2.48 |
| Mill Creek: Upper Meadow (Upstream) | 2004 | June 21-Nov.9 | 142 | 18.46 | 8.72 | 0.00 |

Flow Stage and Discharge

Description

Flow was recorded through hand measurements of discharge at the stream gauging station.  At the stream gauging station is a staff gauge installed on a permanent structure to relate water surface elevation (stage) to discharge.  The relationship between water surface elevation and discharge is used to create a hydrograph for the watershed, which can than be evaluated for any changes in the flow regime. The staff gauge and cross-section used for discharge measurements were surveyed at the time of installation to define the benchmark elevation.

Field Procedure

The Mill Creek staff gauge site is located at a bridge crossing approximately 2.75 miles upstream from the confluence with the South Fork Clearwater River. Discharge measurements were collected at the designated cross-section with either a Price AA or pygmy current meter, depending upon flow conditions.  When average depths were below 1.5 feet (45 centimeters), the pygmy meter was used, and when average depths are above 1.5 feet, the Price AA meter was used. Discharge measurements were not conducted in areas where water was less than 3 inches deep. An AquaCalc instrument was used to record the flow measurements in the field, then uploaded to a computer at the office.

Cross-sections were located across a straight section of stream, perpendicular to stream flow, with uniform stream flow that was neither excessively turbulent nor unusually slow. Streambed substrate along the cross-section should also be fairly uniform. Avoid locating cross-sections across large rocks or other obstructions, and undercut or vertical banks.

Water in a channel flows at different rates depending on its location, so the length of the cross-section was divided into 25-30 sub-sections, with no more than 5% of the total discharge in each sub-section. (USDA 1994) Wetted width was measured along the cross-section; then the distance was divided by 25 to establish intervals for taking flow measurements. Closer intervals were used for discharge measurements in deeper parts of the channel.

The observer faced upstream while taking discharge measurements, and stood about 18 inches downstream from the flow meter to avoid any interference with the water current. Stream velocity was recorded at 0.60 of the total stream depth at each measurement point. For example, if a sampling point was 1.0 feet deep, velocity was recorded at a depth of 0.6 feet.

Standards

Discharge measurements were collected at various flow levels over the entire water year, to define the relationship between stage and discharge.  A minimum of 10 discharge measurements per year were collected with more measurements concentrating at peak-flow times, generally April to June.  A rating curve was established and each flow measurement strengthened this relationship.

Stream discharge was measured 16 times during 2001 and 13 times during 2005. These measurements were used to develop rating curves for Mill Creek at the staff gauge location. The staff height was also recorded when stream discharge was measured. The staff height vs. discharge relationship (Figures 5 & 6) was then used to develop the hydrographs for 2001 and 2005 (Figure 7 & 8). During 2002-2004, insufficient stream flow measurements prevented the development of an accurate hydrograph.

On September 8, 2005, salmon were seen spawning in Mill Creek at the location of the cross-section used for flow measurements. To avoid disturbing the salmon redd, the four remaining stream flow measurements for 2005 were taken at a new location approximately 20 feet downstream of the bridge.

Results

Peak discharge for the 2005 water year was calculated at 82.58 cubic feet per second (cfs), on May 19, when the staff height reached 1.78 feet. Prior to that time, stream flow exceeded 50 cfs on April 21, 2005. The lowest calculated stream discharge was 6.32 cfs on September 19th, when the gauge height was at 0.69 feet.

Peak discharge for the 2001 water year was calculated at 103 cfs, on May 16th, when the gauge height reached 1.85 feet. The second highest peak was on June 13th, when discharge reached 59.5 cfs and the staff gauge was at 1.52 feet. The lowest calculated stream discharge was 4.39 cfs on August 28th, when the staff height was at 0.66 feet.

# Figure 5. Discharge vs. Staff Height relationship for 2005, at Mill Creek staff gauge location.

# Figure 6. Discharge vs. Staff Height relationship for 2001, at Mill Creek staff gauge location.

# Figure 7. Mill Creek hydrograph for 2005.

# Figure 8. Mill Creek hydrograph for 2001.

Discussion and Conclusions

Both hydrographs display an early peak flow event. The early peak begins in mid-April and begins to taper off late in May or early June. In 2001, a secondary peak began in mid-June and tapered off by the end of the month. In 2005, a secondary peak was not recorded and discharge appeared to decrease over a longer period of time. However, the maximum flow recorded in 2005 was 20 cfs lower than maximum flows in 2001. The variability in the hydrographs may be attributed to annual changes in climate such as snowpack, rain, and drought conditions.

Although the 2002 hydrograph displays a larger volume of water during high flow times, it also displays a lower volume of water during low flow times (4.39 cfs). The increase in discharge (6.32 cfs in 2005) during low flow times has a positive effect on fish habitat, because the additional water will help keep water temperatures lower. It also increases the volume of aquatic habitat available to fish and amphibians, which reduces competition for food and increases the chances of survival.

Stream flow and discharge will continue to be monitored on an annual basis to evaluate any changes in the flow regime. Flow measurements and calculations will resume at the original cross-section site after the salmon fry have emerged from the redd, during late spring of the 2006 field season.

Photopoints

Description

Photopoints are established to document visual change over time.  Visual appearance is documented at fixed photopoints by taking photographs from permanently marked locations within each reach on an annual basis.

Field Procedure

Photopoint markers consisted of permanent rebar located every 50 feet along the left bank (looking downstream) of each reach. Wherever possible, these markers were installed above the high water mark to ensure they are not washed away in a high-flow event. Four photos were taken from the center of the stream to capture details looking upstream, downstream, and at the left and right banks (looking towards and away from the rebar marker).

Azimuth readings shall be recorded in all four directions, so that the same location is photographed in following years. Any unique features not captured from these locations were individually photographed and noted in the comments section of the data form sheet.

Standards

A collection of photos for each study reach will be stored at the Nez Perce Tribe DFRM-Watershed office.  These may be referred to at any point to assess any visual changes within the stream reach.

Results

Permanent photopoint markers were established at Mill Creek: Mouth and Mill Creek: Upper study reaches. Photo collections for these reaches provide visual documentation of current stream conditions. They are stored at the Nez Perce Tribe DFRM-Watershed office.

Riparian Vegetation: Woody Species Success

Description

Data collection efforts are directed at determining the rate and degree of recovery of the riparian system following restoration. The Columbia River Basin Fish and Wildlife Program (NPPC 1994) outlines objectives to retain vegetation in riparian areas to stabilize banks, prevent warming of water, provide fish cover and food, and supply woody debris to the stream. Riparian species identification and age composition are measured using a circle plot survey method.

The Mill Creek: Upper study reach is located near the mouth of Corral Creek, and is adjacent to Forest Service Road 309 (Figure 1). Since 2002, approximately 6,000 riparian plant seedlings have been planted along Mill Creek within the meadow. Planting took place along streambanks within the fencing exclosure. Objectives of the revegetation projects included bank stabilization, increased canopy cover, and recruitment of large woody debris. Increased canopy cover shades the stream and reduces water temperatures, while large woody debris provides cover and food for aquatic species.

Plant species included redosier dogwood (Cornus stolonifera, also C. sericea), sitka alder (Alnus sitkatensis), drummond willow (Salix drummondiana), bebb willow (Salix bebbiana), coyote or sandbar willow (Salix exigua), and scouler willow (Salix scouleriana). To maximize plant survival, seedlings were planted in the spring when water was most plentiful. The following study will assess the success of these plants and provide comparisons to determine which genera are best suited for future revegetation projects.

Field Procedure

Two circle plot surveys were conducted for each reach where revegetation projects took place. Reach locations are detailed in the regional map (Figure 1). Circle plot surveys were conducted by attaching a measuring tape to a permanent marker (existing photopoint or cross-section rebar is recommended) and extending it to create a 15 foot radius, which was then used to describe a circle 30 feet in diameter. Four transects intersect at 90 degree angles at the center of the circle, dividing it into four equal pie-shaped quadrants. Two of these transects were oriented towards the waters edge and two faced away (Figure 9). Azimuths were recorded for each transect to facilitate accurate repetition of surveys. Woody vegetation that fell along the transects was inventoried by genus, height, condition rating score, and distance from the center-point. Notes included any disease, insect damage, browsing, drought stress, or other condition that affected the plants at time of survey. Condition rating scores were determined as follows:

1 = Dead: Entire plant is dead

2 = Poor: Plant is affected by any number of conditions resulting in severe deterioration of health

3 = Fair: Plant is affected by 1-2 conditions that are causing noticeable deterioration of health

4 = Good: Plant is affected by one condition that is causing minimal deterioration of health

5 = Excellent: Plant appears healthy and does not suffer from any deteriorating conditions

# Figure 9: Circle plot and transect layout.

Wherever possible, the observer identified and noted natural regeneration. The locations of the plots were also included in the site sketch.

Standards

The total number of trees and shrubs from both circle plots was calculated, including an individual tally for each genus. When future surveys have been completed, trend analysis will be conducted for each genus within each study reach to identify improving trends in vegetation density. Plant height and condition was evaluated for each genus to determine which plants achieved faster growth and were more resistant to adverse conditions. Future revegetation projects can then be adapted to include higher percentages of the more successful plants, which in turn should increase the rate of revegetation.

Results

Riparian vegetation surveys were completed at Mill Creek: Upper study reach on September 13, 2005. Within the reach, two circle plots were surveyed according to the protocol method outlined above. Survey plots yielded a total of 13 woody plants belonging to three different plant genera (Figure 10). Vegetation was primarily composed of willows (Salix), which made up 53.8% of the sample. Dogwoods (Cornus) and spruce (Picea) were present in equal proportions of 23.1% (Figure 11).

# Figure 10. Total number of plants sampled at Mill Creek: Upper study reach.

# Figure 11. Percentage of plant composition at Mill Creek: Upper study reach.

Dogwoods and willows both stood an average of 1.1 feet tall, followed by spruce seedlings that averaged 0.4 feet tall. The spruce trees were the shortest plants surveyed, but displayed better health than the dogwoods and willows, receiving an average condition rating score of 4.0 (Figure 12). Willows exhibited fair health and received a rating score of 3.0. Dogwoods were in poor health, with a condition rating score of 2.0.

# Figure 12. Average of plant height and condition rating score for each genus.

Discussion and Conclusions

The most successful plant genera are defined not only by their good health, but also by their ability to achieve greater height than other plant genera in the study area. This ultimately favors plants that will reach maturity and produce offspring, resulting in revegetation of the riparian area, as well as natural regeneration and succession of plant species. Plant height is also an issue of concern due to the frequency and severity of browsing that occurs. Serviceberry, dogwoods, and willows are browsed by moose, elk, deer, or domestic livestock. (Rose et al. 1998) Snowberry and alder are low to moderately palatable to wild and domestic stock. Based upon observations of field personnel, many of these plants show little or no growth year after year when they are heavily browsed, until they achieve greater height and terminal buds are no longer within easy reach of browsers. Taller plants are also more likely to provide canopy cover over the stream channel, shading the water and cooling water temperature while providing fish cover and protection from predators.

Individual characteristics for each plant genera must also be taken into consideration. For example, the average height at maturity for snowberry is 2-5 feet, while alders may reach heights of 10-20 feet or taller depending upon species. (Johnson 1993)

In 2000, a fencing exclosure was constructed around the upper meadow of Mill Creek. Each year, the exclosure prevents approximately 215 cow/calf pairs from grazing in the upper meadow of Mill Creek, protecting 56 acres of meadow as well as the streambanks and riparian vegetation of Mill Creek. On September 7, 2005, approximately 15 cow/calf pairs were observed inside the fencing exclosure. The cattle were noticed again on September 13. At that time it was noted that the meadow had been heavily trampled and browsed. Streambank vegetation and bank stability decline when livestock concentrate near water, causing a loss of stream canopy cover and bank erosion (Meehan 1991). It is typical for dogwoods and willows to be browsed by deer and elk. The additional cattle grazing may have resulted in a higher degree of browsing than plants naturally experience in a growing season.

Spruce was the only plant genus that was not browsed, and also exhibited the better health than the willows and dogwoods. Spruce is a long lived coniferous tree that can reach heights of 200 feet at maturity. Spruce trees provide cover for mammals, as well as food and habitat for numerous bird species. Due to their thin, resin-filled bark and shallow roots, spruce trees are very sensitive to fire. (Johnson 1993)

Willows were the most numerous plant genus surveyed. Each of the seven willows surveyed suffered from browsing, which may be the primary factor limiting plant height. Willows can range from 6-54 feet tall at maturity, depending upon species and habitat conditions. Bebb willow (Salix bebbiana) grows well in moist, rich soils such as stream banks. It is a pioneer species that moves into moist, cleared areas. Scouler willow (Salix scouleriana) is a shade intolerant species that survives in both moist lowland and dry upland soils. Scouler willow can be found in meadows and clearcuts or along streams and roadsides. The Pacific willow (Salix lasiandra) can be found growing in a variety of soil types, such as well-drained sandy loam, to rich, rocky, or gravel soils. Pacific willow can be found along streambanks, lakes, and waterholes. Willows are highly palatable to deer and elk, and provide habitat and food for a variety of mammals and birds. It may be more susceptible to browsing, which could lower the average condition rating score. Plants can reproduce vegetatively, not unlike alders and dogwoods. (Rose et al. 1998)

Dogwoods were in poor health, and also suffered from browsing. At maturity dogwoods reach heights of 6-15 feet tall, depending upon species. Redosier or redtwig dogwood (Cornus stolonifera, also C. sericea) prefers wet sites and is usually found in association with alders and willows. It provides winter browse for mammals and the fruit is eaten by birds, which may make it a difficult species to establish. Similar to the thinleaf and sitka alders, redosier dogwoods can spread vegetatively when branches touching the ground form adventitious roots. This dogwood prefers wet sites and should be planted near the stream channel to ensure sufficient water. (Rose et al. 1998)

Recommendations

It is important that future revegetation projects continue to include a diverse combination of plant genera and species. This will help prevent the formation of a monoculture, which lacks stability and habitat diversity. It also provides a variety of food sources for wildlife, which can minimize the impact of browsing on any single species. Therefore, future planting projects will contain a larger variety of species. Additional information is provided for those plant species not previously discussed above. Planting strategy for revegetation projects should include an approximate percentage of each genus and/or species that reflects the plan outlined below.

Alders (Alnus spp.) are excellent nitrogen fixers, and can improve soil fertility. The height of alders at maturity suggests that it would be an appropriate choice for future plantings if located directly adjacent to the stream channel where it can provide maximum canopy cover over the stream channel. Thinleaf alder (Alnus incana) specifically has a high flood tolerance and greatly improves bank stability. Sitka alder (Alnus sinuata) is a pioneer species and is one of the first trees present after disturbances such as logging, fire, and landslides, and helps prevent soil erosion. Due to their low-moderate palatability to wild and domestic stock, alders may be less susceptible to browsing than other plants found in the area. The thinleaf and sitka alder can form new plants when branches or roots of a plant are submerged, or when the root collar or stump is damaged. (Rose et al. 1998) This advantage could speed revegetation once several plants have reached maturity.

Douglas hawthorn (Crataegus douglasii) is commonly found in riparian areas, and is an excellent soil and streambank stabilizer reaching 12 feet in height. It prefers deep, moist, fine textured soils and usually will not occupy disturbed sites. Douglas hawthorn also provides food and cover for many birds and mammals. Successful establishment of seedlings is difficult and growth rates are slow, but hawthorn can also be propagated vegetatively. (Rose et al., 1998)

Serviceberry (Amelanchier spp.) may reach heights of 5-20 feet at maturity. Due to their size, mature serviceberry shrubs could help increase canopy cover, though they are not as water-loving as the alders. Serviceberries prefer moist to dry soil and sunny or partially shaded areas. Their leaves, twigs, and berries are a source of food for both mammals and birds. (Rose et al. 1998)

Ninebark (Physocarpus spp.) is a deciduous shrub that may grow up to 5 feet tall at maturity. Pacific ninebark (Physocarpus capitatus) can be useful for preventing soil erosion and prefers moist, somewhat open habitat in low-mid elevations. Mallow ninebark (Physocarpus malvaceus) is not an important browse species and is generally avoided. It grows in soils ranging from sandy loam to silty clay loam, neither too wet nor too dry. A mature thicket provides shelter and cover for birds and mammals, large or small. Ninebark can have difficulty regenerating by seed, but can propagate vegetatively. It does grow aggressively after a fire, however, which can be advantageous to specific restoration projects (Johnson 1993, Rose et al. 1998).

While alders and serviceberry can achieve similar height at maturity, alders are more tolerant of flooding conditions and less palatable to browsers. Alders are also capable of vegetative reproduction, which improves chances of survival and regeneration. These characteristics increase the likelihood of each alder reaching maturity. Future revegetation projects in the Meadow Creek watershed will include thinleaf alder (Alnus incana) and/or Sitka alder (Alnus sinuata). Saskatoon serviceberry (Amelanchier alnifolia) may be included as well, but in smaller proportions.

Willows will be included to a lesser degree of the alders. Willows have excellent propagation capabilities that improve their chances of survival. It is possible that the high palatability of the willows may mitigate browsing of other plants. Willows will not be planted in shady areas, as they are a shade-intolerant plant. Bebb willows (Salix bebbiana) will planted very close to the stream channel, as they prefer moist soils. In drier areas, the more tolerant scouler willows (Salix scouleriana) will be planted instead. Where soil is particularly rocky, revegetation will include Pacific willows (Salix lasiandra).

Due to their slower growth rate, hawthorns and spruce will be used the less frequently than the alders, willows, and serviceberry. It is important that some hawthorn and spruce trees continue to be planted, as they provide excellent habitat and food supply for birds and mammals. These trees can help maintain a diverse and healthy plant community.

Dogwoods, roses (Rosa spp.), and snowberries (Symphoricarpos spp.) may be planted in equal parts, with preference given to dogwoods for their tendency to grow near streambanks where they can receive sufficient water. Native roses in this region will reach 3-7 feet in height, depending upon species. The nutka rose (Rosa nutkana) and Wood’s rose (Rosa woodsii) would be the most appropriate species for revegetation projects. The nutka rose grows in nitrogen-rich, moist soils and is sun and shade tolerant, though it produces more fruit when light exposure increases. It has excellent soil binding characteristics and provides food for many wildlife species. The nutka rose can grow new plants from offshoots of the parent plant. Wood’s rose is faster-growing and long-lived, making it a good choice for erosion control. It spreads vegetatively through underground rhizomes, sprouting from the root crown, and adventitious roots. Roses provide excellent cover for wildlife, and the rose hips are eaten by birds and mammals. (Rose et al., 1998) Wood’s rose (Rosa woodsii) and nutka rose (Rosa nutkana) will be planted further from the streambanks, on slopes where erosion control is desired.

Snowberry shrubs reached heights of 2-5 feet at maturity. Snowberry has a fibrous root system that is an excellent soil binder and is good for establishing cover on bare sites. It is fairly shade intolerant and prefers moist, well-drained soils. Snowberry is an excellent choice for rehabilitating riparian areas. It is low to moderately palatable with poisonous berries and therefore less susceptible to browsing. Snowberry propagates vegetatively by adventitious roots, basal sprouts, and woody runners underneath the ground, which may facilitate faster revegetation. (Rose et al. 1998) In future revegetation projects, snowberry will be planted in bare areas, keeping in mind that it prefers moist but well-drained soils.

Ninebark should be planted in quantities similar to roses and snowberries. The inclusion of this shrub in revegetation projects is strongly encouraged, as it is generally avoided by browsers. Ideally, it should be planted in well drained soil that retains a moderate amount of moisture, keeping in mind that mature plants can eventually form dense thickets.

Plant height and condition will be evaluated in future vegetation surveys to determine which plants achieved faster growth and were more resistant to adverse conditions. Future revegetation projects can then be adapted to include higher percentages of the more successful plants, which in turn should increase the rate of revegetation.

Large Woody Debris

Description

Large woody debris (LWD) plays an important role in channel shaping and stability. LWD also acts as an important cover feature for salmonid fishes. LWD is recruited into the stream channel by various processes such as direct tree mortality, channel migration, bank erosion, landslides, and snow avalanches. Once in the stream channel, this wood can retain spawning gravels, form pools, provide cover and nutrients, and fulfill other functions that promote favorable fish habitat (CWWS 2004).  LWD will be sampled according to Overton et al (1997).

Since 2002, approximately 6,000 riparian plant seedlings have been planted along Mill Creek within the upper meadow (Figure 1). Planting took place along streambanks within the fencing exclosure surrounding the upper meadow. Objectives of the revegetation projects included bank stabilization, increased canopy cover, and recruitment of large woody debris. Increased canopy cover shades the stream and reduces water temperatures, while large woody debris provides cover and food for aquatic species.

Plant species included redosier dogwood (Cornus stolonifera, also C. sericea), sitka alder (Alnus sitkatensis), drummond willow (Salix drummondiana), bebb willow (Salix bebbiana), coyote or sandbar willow (Salix exigua), and scouler willow (Salix scouleriana). To maximize plant survival, seedlings were planted in the spring when water was most plentiful.

In 2005, data was collected in the Mill Creek: Upper and Mill Creek: Mouth study reaches. Reach locations are detailed in the regional map (Figure 1). Future monitoring reports will conduct trend analysis of all LWD data collected at each reach to determine if the quantity of LWD is increasing.

Field Procedure

Large woody debris measurements were collected for each designated reach.  The entire length of the reach was measured.  All large woody debris meeting the following criteria encountered within the bankfull channel of the reach was counted, measured and recorded on the corresponding data sheet for large woody debris.

      - A single piece must be at least 9 feet (3 meters) in length or must have a length equal to or greater than two-thirds the wetted width of the stream

      - A single piece must be at least 4 inches (10 centimeters) in diameter.

Each qualifying piece was measured separately.  If aggregates (two or more pieces clumped together) were present, each piece was measured and recorded separately. Aggregates were recorded with the number of single pieces present.

For each single piece, the estimated percentage (by volume) that was submerged at the time of the inventory and the estimated percentage that would have been submerged at bankfull flows were recorded.  If no part of the piece was submerged, “0” was recorded.  The habitat type (riffle, run, pool, and glide) where each piece was found was also recorded.

In some cases, beaver dams or other significant woody debris groups may not have had any qualifying pieces.  When this occurred, it was noted in the comments section of the data sheet and photographed, if a camera was available.

Standards

The Columbia River Basin Fish and Wildlife Program (NPPC 1994) outlines objectives to retain large woody debris in stream channels to protect the sediment and nutrient storage and processing function of stream ecosystems supporting salmon and steelhead.

A total count of acting large woody debris within the bankfull level of the channel within each reach was tabulated. Large woody debris within the wetted stream channel was also tabulated to determine the amount of cover available to fish during low flows (Figure 13). Trend analysis shall be completed for each reach by plotting total pieces versus year.  A positive slope indicates an increasing number of acting large woody debris, which meets the objectives of the Columbia River Basin Fish and Wildlife Program.

Variability in the quantity of LWD found in different streams is to be expected. In addition, longer reaches may contain greater quantities of LWD because they span a greater area. The Center for Water and Watershed Studies (CWWS 2004) outlines standards for the number of pieces of LWD per 100 meters, according to data based upon regional characteristics and bankfull width. For regions characterized by Douglas fir and ponderosa pine, the CWWS recommends approximately 12 pieces of LWD per 100 feet of stream length (or 35 pieces per 100 meters) in streams where bankfull width is greater than 18 feet. The total number of pieces of LWD per 100 feet of stream length was calculated for each reach to evaluate whether or not CWWS standards were met, and to allow for comparison between reaches (Table 4).

Results

Large woody debris was more abundant at Mill Creek: Upper study reach, where 7 pieces were counted (Figure 13). The mouth of Mill Brown Creek retained five pieces of LWD. The Upper Meadow study reach also contained the greatest frequency of LWD per 100 feet of stream length, with 1.8 pieces. The mouth of Mill Creek contained only one piece of LWD per 100 feet of stream. Future surveys will help determine a standard for comparison.

# Figure 13. Quantity of large woody debris data in Mill Creek study reaches.

Discussion and Conclusions

At the Mill Creek: Upper study reach, 71.4% of LWD was partially submerged at low flow, providing fish species with necessary cover from predators (Table 4). Of the LWD found at Mill Creek: Mouth, none of the five pieces were even partially submerged at the time of survey. This illustrates the importance of LWD that provides cover throughout the year, not just during high flow events. An average of 35.7% of LWD provides low-flow cover in the Mill Creek watershed.

## Table 4. Large woody debris tabulated data for two study reaches within the Mill Creek watershed.

|  | Year | # of Pieces w/in Bankfull | # of Pieces w/in Wetted Channel | % of Pieces Providing Low-Flow Cover | Reach Length (ft) | Pieces per 100 ft. |
| --- | --- | --- | --- | --- | --- | --- |
| Mill Creek: Mouth | 2005 | 5 | 0 | 0.0% | 500 | 1.0 |
| Mill Creek: Upper | 2005 | 7 | 5 | 71.4% | 400 | 1.8 |

The CWWS standard of 12 pieces of large woody debris was not met in any of the study reaches. Future surveys will reveal whether the number of pieces per 100 feet of stream length is increasing, decreasing, or remaining stable.

The quantity of large woody debris within the bankfull channel is affected by the amount of debris that is transported downstream during high flows, and the availability of woody plants adjacent to the stream. Currently, the State of Idaho and U.S. Forest Service Best Management Practices for timber harvest preserve a buffer zone of vegetation adjacent to the stream channel, whereas past timber harvest was in most cases conducted up to the water’s edge. Areas with low recruitment may have been influenced by past timber harvest practices or may be naturally occurring open meadows where vegetation is limited to the riparian area.

In areas where the buffer zone was cleared for timber harvest, it would be beneficial to begin and/or continue revegetation of those areas. In addition to native riparian species, revegetation should also include long-lived, successional native tree species such as alpine fir (Abies lasiocarpa) and Engelmann spruce (Picea englemannii) that typically grow on the terraces adjacent to streams.

Large woody debris surveys will be conducted every five years to determine the trend of LWD recruitment. Columbia River Basin Fish and Wildlife objectives will be met if recruitment is stable or increasing. Restoration and revegetation will continue until CWWS standards have also been met.

Bed Material Composition

Description

## Pebble-count samples are collected to determine size distributions of streambed material (Leopold et al.1964).  Size distributions will be used to determine if there has been a shift toward finer size bed material (Bevenger 1995).  An assessment of channel materials is important to interpreting the stability of rivers and gives an indication of the shift in bed material composition size.

Since 2000, restoration efforts within the Mill Creek watershed have focused on mitigating the effects of over-grazing, timber harvest, and road-building. These activities cause a decrease in bank stability and riparian vegetation, while increasing fine particles (< 6 mm) and sediment within the stream. Unstable banks contribute fine particles and sediment to the stream that are detrimental to spawning and rearing habitat. Riparian vegetation is important for providing shade, reducing water temperatures, improving bank stability, and recruiting large woody debris for fish cover and food. Restoration projects to date include fencing exclosures to limit livestock access to streams and revegetation of riparian areas to improve habitat as mentioned above.

During the 2000 and 2004 field seasons, pebble count samples were taken within the Mill Creek: Upper study reach (Figure 1). Data was collected at two cross-section locations within the reach. In 2001, a single pebble count survey was conducted at the Mill Creek gauging station located at a bridge crossing approximately 2.75 miles upstream from confluence with the South Fork Clearwater River. In 2005, the Mill Creek: Mouth study reach was also surveyed. Beginning in 2005, pebble count samples were taken at each newly-established habitat cross-section (riffle, pool, run, or glide) within these reaches.

Field Procedure

The sampler picked up particles at equally spaced intervals between left and right bankfull, beginning at one bankfull edge and stopping at the opposite edge to avoid bias. At each interval, particles were chosen by reaching down and picking up the first piece of material touched in front of the toe.  The sampler looked away from the streambed while reaching down, so that bias was avoided.  The pebble was measured with a millimeter ruler on its intermediate axis (Wolman 1954), and recorded according to the Wentworth Classification Scale (Table 5).  The pebble was then discarded downstream so that it was not sampled again. The sampler continued to measure particles in this manner, finishing each bankfull transect before beginning another one immediately upstream. After 100 particles were measured, the sampler finished the current transect, ending the survey on a bankfull edge.

###### Standards

The Columbia River Basin Fish and Wildlife Program (NPPC 1994) outlines objectives to limit the percentage of fine sediments (less than 6 millimeters) in salmon and steelhead redds to no more than 20 percent.

Substrate material composition data was summarized by reach sample.  A cumulative frequency distribution was then graphed and the D16, D50, and D84 was calculated.  An average value for each of these indices was also calculated for the reach.  For reaches where surveys were conducted in the past, trend analysis was then completed for these values to determine whether there is a trend occurring.  Values shall be plotted versus years.

Percentages of fine sediments per sample were computed. If the data revealed less than 20% fines, then this objective is being met.  If the data revealed values higher than 20%, actions must continue to decrease the input of fine sediment.

## Table 5. Wentworth Classification Scale (Harrelson, 1994)

| Size Class | Size Range (mm) |
| --- | --- |
| Clay & Silt | <0.062 |
| Sand: Very Fine | 0.062-0.125 |
| Fine | 0.125-0.25 |
| Medium | 0.25-0.5 |
| Coarse | 0.5-1.0 |
| Very Coarse | 1.0-2.0 |
| Gravel: Very Fine | 2-4 |
| Fine | 4-5.7 |
| Fine | 5.7-8 |
| Medium | 8-11.3 |
| Medium | 11.3-16 |
| Coarse | 16-22.6 |
| Coarse | 22.6-32 |
| Very Coarse | 32-45 |
| Very Coarse | 45-64 |
| Cobble: Small | 64-90 |
| Small | 90-128 |
| Large | 128-180 |
| Large | 180-256 |
| Boulder: Small | 256-362 |
| Small | 362-512 |
| Medium | 512-1024 |
| Large | 1024-2048 |
| Bedrock | 2048+ |

Results

Pebble count survey data collected at Mill Creek: Mouth in 2005 contained the largest recorded channel surface substrate size within the watershed (Figure 14). The D16 and D50 particle sizes at this site were 19.27 mm and 136.6 mm, respectively. The D84 was 395 mm. In comparison, the gauging station approximately 2.75 miles upstream contained much smaller substrate, according to data collected in 2001. The D16 particle size was 0.37 mm, with a D50 of 63 mm and a D84 of 209 mm.

At the Mill Creek: Upper study reach, channel substrate size increased between 2000 and 2004, shifting from very coarse gravel (36.4 mm) to small cobble (72.4 mm) (Figure 15). The D16 also showed a significant increase in size from coarse sand (0.53 mm) to coarse gravel (25.94 mm). Meanwhile, the D84 grew from 135 mm to 182 mm.

# Figure 14. Pebble count survey results for Mill Creek: Mouth and Gauging Station.

# Figure 15. Trend of particle distribution within Mill Creek: Upper study reach.

The percent of fines (< 6 mm) was calculated for Mill Creek: Mouth and Upper study reaches (Figure 16). The percentage of fines was lowest at Mill Creek: Mouth, with 12.26%. Between 2000 and 2004, percent fines decreased dramatically at Mill Creek: Upper study reach, dropping from 38.68% to 14.41%. Percent fines could not be calculated for the Mill Creek: Gauging Station because particles were tabulated using a broader classification scale that combined particles of 4-8 mm.

# Figure 16. Percent fines (< 6 mm) within the Mill Creek Watershed.

Discussion and Conclusions

At Mill Creek: Upper study reach, channel surface substrate has increased since initial surveys were made, shifting from very coarse gravel (36.4 mm) in 2000 to small cobble (72.4 mm) in 2004, a positive change for spawning conditions. This trend suggests that the stream is returning to natural channel substrate size once again. Percent fines decreased dramatically from 2000 to 2004, showing a direct correlation to the increase in channel substrate size during that time.

The return of small cobble substrate and decrease of fine particles indicates that restoration efforts have been effective in reducing fine particles and improving spawning and rearing habitat. The fencing exclosure surrounding the upper meadow (which surrounds Mill Creek: Upper study reach) was completed in 2000, protecting the meadow, riparian vegetation, and streambanks from approximately 215 cow/calf pairs that graze the 56-acre area annually.

Results from channel surface substrate surveys conducted at the Mill Creek: Mouth and Gauging Station are considered baseline data, and are inconclusive at this time. The data will be used as a reference for comparison in future surveys to determine any shift in substrate composition. The percentage of fines calculated for these reaches will help determine which areas are in need of additional restoration.

Additional data will be collected in 2006 and compared to past data to determine if the shift in substrate size is continuing to decrease. Restoration will continue and/or adapt as necessary until objectives for substrate are met.

Cobble Embeddedness

Description

Cobble embeddedness is a measure of the amount of fine sediment that is deposited in the interstitial spaces between larger stream substrate particles.  Increasing the amount of deposition and thus embeddedness decreases the number of fish a stream can rear (Burns 1985).  Measurements will be taken in habitat areas most critical to spawning and incubation, i.e. the pool tails.

Beginning in 2000, restoration projects within the Mill Creek watershed were implemented to reduce the amount of fine particles and cobble embeddedness in Mill Creek and its tributaries. The construction of a fencing exclosure around the meadow that surrounds Mill Creek: Upper study reach in 2000 has limited livestock access to the stream while still providing a constant source of water without the exclosure. This reduces soil disturbance within the stream channel and protects stream banks from hoof shear that causes bank erosion. Since 2002 restoration has included planting riparian vegetation in areas that were heavily impacted by grazing, specifically within the upper meadow fencing exclosure. Riparian vegetation provides bank stability and reduces erosion, which reduces the amount of sediment that is deposited into the stream and therefore reduces cobble embeddedness. The following cobble embeddedness survey will assess the condition of spawning habitat within the study areas, and provide direction for future restoration needs.

Field Procedure

Three random samples within each reach were collected.  All potential sampling locations, pool tails, were identified within the reach.  From the list of locations, a simple random sample of three locations was sampled. Each sample consisted of a minimum of 100 particles, for a total of 300 particles per reach.

Cobble embeddedness was measured using a metal hoop, 60 cm in diameter, with an area of 1 m².  The ring was randomly thrown into the designated area for sampling.  The random sampling location must meet the following criteria (Burns 1985):

- Float time across the hoop diameter is between 0.9 seconds and 2.5 seconds.

- Water depth is between 15 cm and 45 cm.

- No part of the hoop may be in an eddy caused by a pool or large boulder.

- All particles in the hoop may not be less than 4.5 cm.

- All particles in the hoop may not be greater than 30 cm.

If a section of the hoop was all fines (< .35mm) with no exposed rocks, the percentage of the area which was fines should be recorded.  A weighted embeddedness value for the hoop was then calculated using the following equation:

% weighted embeddedness  = (Hoop area in fines (%) * 100) + (Remaining area (%)*% embedded)

100

Each piece of substrate was measured individually.  Only particles between 4.5 cm and 30 cm, at its greatest axis, were measured.  The free matrix particles were measured first. After all free matrix particles were measured, matrix particles were measured.  Each particle was picked up individually, by grasping it with the thumb and the index finger at the plane of embeddedness.  Using a plexiglass measuring tool or ruler, two measurements, to the nearest mm, were recorded: the depth of the length that was below the plane of embeddedness and the total depth of the rock, which is perpendicular to the plane of embeddedness.  If one hoop did not yield 100 measured particles, an additional hoop was thrown within the same sampling location.  After 100 measurements were taken, all the particles in the last hoop were measured to avoid bias against the most heavily embedded particles.

###### Standards

The Columbia River Basin Fish and Wildlife Program (NPPC 1994) outlines objectives to limit cobble embeddedness to less than 30 percent or documented historic conditions.  Since no documented historic conditions (prior to impacted conditions) are known to occur for this reach, the goal is to obtain the cobble embeddedness level to less than 30 percent.

Cobble embeddedness data was summarized for each sample. The percentage of embeddedness was then calculated for each sample and averaged for the reach.  For study reaches with past embeddedness data, trend analysis was completed at the reach level to determine whether a trend is occurring.

If the data reveals that channel material is less than 30% embedded, then the objective for cobble embeddedness is being met.  If not, actions must continue to decrease sediment contributing to the embeddedness problem in this watershed.

Results

Cobble embeddedness surveys were conducted at Mill Creek: Upper study reach during the 2001 and 2004 field seasons. Cobble embeddedness was significantly higher in 2001, with 50.81% (Figure 17). In 2004, the percentage of embeddedness dropped to 36.55%.

# Figure 17. 2001 and 2004 Cobble embeddedness survey results for Mill Creek: Upper study reach.

Discussion and Conclusions

Each year, the fencing exclosure surrounding the Mill Creek: Upper reach prevents approximately 215 cow/calf pairs from grazing in the upper meadow of Mill Creek. The fence protects 56 acres of meadow from overgrazing as well as the streambanks and riparian vegetation of Mill Creek. The exclosure has significantly limited the impact of cattle on streambanks and vegetation within the meadow, which helps to prevent bank erosion and soil disturbance in the stream channel. The 14.26% decrease in cobble embeddedness is a significant achievement that indicates the effectiveness of restoration measures. However, cobble embeddedness in 2004 still exceeded objectives by almost 7%, indicating that additional habitat restoration within the Mill Creek watershed is still necessary to reduce cobble embeddedness.

Off-site disturbances such as timber harvest, road building, over-widening of roads, and grazing can increase the amount of fine particles within the stream through surface erosion and runoff. (Meehan 1991). Off-site conditions may increase cobble embeddedness when sediment is transported downstream. Tributaries of Musselshell and Lolo Creeks can facilitate sediment transport directly to the stream channel if sediment entered the watershed upstream due to off-site conditions. The detrimental effects of poor land management practices can continue decades later. Timber harvest alone, with its associated activities (road-building, construction of stream crossings, yarding of materials) can cause mass movements of destabilized soil, fish passage barriers, loss of habitat diversity, and sedimentation of streams. In addition, dissolved oxygen concentrations within gravels may drop if logging causes fine organic debris to accumulate on and in streambeds; however, overzealous cleaning of logging debris from stream channels can damage habitat even more (Meehan 1991).

The value of maintaining a buffer strip of streamside vegetation to ameliorate the direct affects of logging and grazing activities has been well documented. Streamside vegetation stabilizes streambanks and channels, provides cover, and maintains stream temperatures within fairly well-defined limits. In order to protect the riparian zone from timber harvest, streamside felling or skidding and cross-stream yarding should be avoided entirely (Meehan 1991).

Timber harvest and livestock grazing should be minimized whenever possible in order to reduce the deposition of sediment into the stream. Roads and culverts should be kept in good condition with an active maintenance program. Over-widening of existing roads should be avoided to prevent fines, gravel, and debris from eroding or spilling into streams. The close proximity of Forest Service Road 309 to Mill Creek may be a contributing factor to the high percentage of cobble embeddedness found in the Mill Creek: Mouth study reach. Newly constructed roads/culverts should require the minimum degree of excavation necessary and cut-and-fill slopes should be stabilized with vegetation or artificial structures (Meehan 1991).

Unstable streambanks may also contribute to increased cobble embeddedness. Over-grazing of the upper meadow of Mill Creek resulted in the deterioration of valuable riparian vegetation that once stabilized streambanks and minimized erosion. Strong management policies should be maintained and/or implemented that require grazing practices to be compatible with local aquatic habitats, such as providing off-site watering systems and time-specific grazing rotation to allow for the annual growth and seed production of vegetation. Future restoration projects should continue to implement revegetation projects along streambanks and riparian areas to prevent excessive bank erosion.

Surface Fines

- Description

Surface fines are considered particles less than 6mm in size—silt or sand. Sediment of this size is generally transported during peak flows and settles out in low-velocity areas as flows decrease, after coarse sediments have been deposited. This results in blanketing of interstitial spaces in pool bottoms and low gradient riffles (USDA 1995). Road building, over-widening of roads, timber harvest, and grazing can increase the amount of fine particles within the stream (Meehan 1991).

Beginning in 2000, restoration projects within the Mill Creek watershed were implemented to reduce the amount of fine particles in Mill Creek and its tributaries. The construction of a fencing exclosure around the upper meadow of Mill Creek in 2000 has limited livestock access to the stream while still providing a constant source of water without the exclosure. This reduces soil disturbance within the stream channel and protects stream banks from hoof shear that causes bank erosion. Since 2002 restoration has included planting riparian vegetation in areas that were heavily impacted by grazing, specifically within the Upper Meadow fencing exclosure. Riparian vegetation provides bank stability and reduces erosion, which reduces the amount of sediment that is deposited into the stream. The following surface fines survey will assess the condition of spawning habitat within the study areas, and provide direction for future restoration needs.

Field Procedure

Measurements of surface fines were taken only at pool tailouts and low gradient riffles, as an indicator of salmonid spawning and fry habitat conditions. Surface fines data may be collected in main and side channels, but not in dammed or step pools.

A 49-point clear, plexiglass surface fines grid was tossed in three randomly selected pool tailouts and three randomly selected low gradient riffles within each reach (total of six tosses per reach). Reach locations are detailed in the regional map (Figure 1). At each toss, the observer counted the number of grid-holes in which surface fines could be seen on the channel bottom, directly below the grid. The observer then recorded the total number of holes containing fines for each toss. The percent fines for pool tails and riffle habitat were averaged separately, and then combined to provide the mean percentage of fines within the reach.

Standards

The percentage of fines in each habitat type was determined by adding together the three sample values and dividing by the total number of grid holes in three tosses (147). Data was recorded as an average for the entire reach, but individual habitat values were also kept separate. High percentages of surface fines characterize poor spawning habitat and increased egg/fry mortality, largely due to low levels of dissolved oxygen and diminished habitat. The Columbia River Basin Fish and Wildlife Program (NPPC 1994) adopts a standard of percent fines no greater than 20% in historic spawning or rearing habitat. If surface fines are in excess of 20%, restoration objectives are not being met and additional action must be taken to decrease the percentage of surface fines.

# Figure 18. Average percentage of fines for Mill Creek study reaches

- Results

The highest average percent of surface fines were found at Mill Creek: Mouth, with 34.01% (Figure 18). The Mill Creek: Upper study reach contained fewer fines, with a mean of 22.79%. Individual values for pool tail and riffle habitat varied between the two reaches (Table 6). The study reach at Mill Creek: Mouth contained the highest percent fines in pool tail habitats (47.62%), while Mill Creek: Upper reach contained the highest fines in riffle habitats (25.85%).

## Table 6. Average percent fines in pool tail and riffle habitats of each study reach.

|  | Pool Tail | Riffle | Average |
| --- | --- | --- | --- |
| Mouth | 47.62% | 20.41% | 34.01% |
| Upper Meadow | 19.73% | 25.85% | 22.79% |

Discussion and Conclusions

The average percent fines at Mill Creek: Mouth exceeded the 20% maximum standard by a margin of 14.01% (Figure 18). In addition, the individual pool tail and riffle habitats at Mill Creek: Mouth also exceeded the standard, by a margin of 27.62% and 0.41%, respectively (Figure 19). Surface fines in pool tails at Mill Creek: Mouth were more than double the amount found in pool tails at Mill Creek: Upper study reach. Although riffle habitats at Mill Creek: Mouth contained fewer fines than riffles at Mill Creek: Upper, they still exceeded standards by a slim margin of 0.41%.

At Mill Creek: Upper, the mean percentage of fines in pool tail habitat was 19.73%, less than half the percent fines found at Mill Creek: Mouth (Figure 19 and 20). This is also the lowest percentage recorded in either habitat of both reaches, but barely meets the 20% maximum standard. Fine particles in riffle habitat at Mill Creek: Upper reach exceed the standard by 5.85%.

Of the three samples from Mill Creek: Upper pool tails, Sample #1 yielded fine particles at only two grid points while Sample #2 and #3 yielded fine particles at 13 and 14 grid points, respectively. The low value of Sample #1 significantly reduces the average percent fines for pool tails in the study reach. Recognizing that this could be a sampling error, data collected in future monitoring samples will be compared to previous data to establish an accurate representation of fine particles within the reach.

# Figure 19. Percent fines in pool tails and riffles at Mill Creek: Mouth study reach.

# Figure 20. Percent fines in pool tails and riffles at Mill Creek: Upper study reach.

Forest Service Road 309 is a gravel road that runs adjacent to Mill Creek for approximately 2.75 miles upstream from the mouth. Forest transportation systems can harm salmonids and their habitats because of the sediments they release into streams (Meehan 1991). Sediments can reach streams through surface erosion, and may result in increased surface fines. The proximity of road 309 may be contributing to the high levels of surface fines found at Mill Creek: Mouth.

In 2000, a fencing exclosure was constructed around the upper meadow of Mill Creek, which surrounds the Mill Creek: Upper habitat monitoring site (Figure 1). Each year, the exclosure prevents approximately 215 cow/calf pairs from grazing in the upper meadow of Mill Creek, protecting 56 acres of meadow as well as the streambanks and riparian vegetation of Mill Creek. On September 7, 2005, approximately 15 cow/calf pairs were observed inside the fencing exclosure that surrounds the upper meadow of Mill Creek. The cattle were noticed again on September 13. At that time it was noted that the meadow had been heavily trampled and browsed. Streambank vegetation and bank stability decline when livestock concentrate near water, causing a loss of stream canopy cover and bank erosion (Meehan 1991). The deposition of bank material into the stream channel increases the amount of fine particles in the stream. The surface fines survey was completed at the upper meadow study reach on September 13, 2005. Therefore, it is possible that cattle grazing in the meadow resulted in higher than usual levels of surface fines. Data collected in future monitoring samples will be compared to previous data to establish an accurate representation of fines particles within the study reach.

Results show that the percentage of fine particles in the Mill Creek study reaches did not meet the maximum standard of 20%. This indicates a need for additional habitat restoration on Mill Creek and its tributaries, as well as a need to adapt improved management and restoration strategies. Future habitat restoration along this stream should continue to include specific measures to decrease fines and improve spawning and rearing habitat, such as improving bank stability, reducing the impact of roads located adjacent to the stream channel, and improving the effectiveness of fencing exclosures.

Healthy riparian vegetation effectively stabilizes stream banks, and activities to restore diminished or impacted vegetation should continue. For example, planting riparian seedlings or surrounding immature shrubs and trees with cages to protect them from browsing.

Roads should be kept in good condition with an active maintenance program. Over-widening of existing roads should be avoided to prevent fines, gravel, and debris from eroding or spilling into streams. Newly constructed roads should require the minimum degree of excavation necessary, and cut-and-fill slopes should be stabilized with vegetation or artificial structures (Meehan 1991).

Fencing exclosures are an effective method for preventing erosion by protecting stream banks from being trampled by livestock. Although fencing exclosures are aggressively maintained on an annual basis, unforeseen problems can occur. If livestock are observed within an exclosure, the appropriate supervisors for the Forest Service and Nez Perce Tribe DFRM-Watershed Division, as well as the livestock owner, will be notified immediately. Fence lines and gates will be examined for damage and any necessary repairs will be made to ensure the exclusion of livestock. Livestock should be removed by the time repairs are completed.

As a part of future monitoring activities, the percentage of surface fines and effectiveness of restoration activities will be evaluated on an annual basis.

Bank Stability

Description

Unstable stream banks can result in erosion and change channel morphology, leading to increased substrate embeddedness and reduced fisheries rearing space and cover.  A stable streambank shows no evidence of any of the following features (Overton et. al. 1997):

1.   Breakdown - clumps of bank are broken away and banks are exposed

- Slumping – banks have slipped down

- Cracking or Fracture – a crack is visible on the bank

- Vertical or Eroding – the bank is mostly uncovered (less than 50 percent cover by vegetation, roots, boulders, or logs)

Banks are considered stable where bank angle is less than 65 degrees, cover is greater than 50%, and there are no signs of cracking, slumping, or breakdown. Undercut banks are considered stable unless tension fractures show on the ground surface at the backside of the undercut (Overton et. al. 1997).

Field Procedure

Bank stability measurements were collected within the designated reaches.  Left and right banks (oriented while looking downstream) were measured and recorded separately. Bank stability measurements were collected as length in feet for stable and unstable areas, and recorded on the corresponding data sheet for bank stability.

Bank stability measurements were then tallied to yield a total stable and unstable bank length for each reach. Total length was calculated for the left bank and right bank.  These lengths were then converted to a percentage of total streambank in stable condition.  Trend analysis was completed for each reach.  Data was plotted as percent stable bank versus year.  If a positive slope occurs, bank stability is increasing.

Standards

The Columbia River Basin Fish and Wildlife Program (NPPC 1994) outlines objectives to maintain greater than 90 percent of stream banks in stable condition.  If the calculated stable bank is greater than 90 percent, then this objective is being met; if not, then restoration must continue with actions to increase bank stability.

Results

In 2001, Mill Creek: Upper study reach had 90% stable left bank, and 86% stable right bank. In 2005, Mill Creek: Mouth study had 100% stable left and right banks (Table 7).

## Table 7.  Bank stability results for the Mill Creek drainage monitoring sites.

| Year | Site | Left Bank | Right Bank |
| --- | --- | --- | --- |
| 2005 | Mill Creek: Mouth | 100% | 100% |
| 2001 | Mill Creek: Upper | 90% | 86% |

Discussions and Conclusions

Both sites have experienced man-made and natural disturbances upstream of their respective reaches.  The only site with bank stability below Columbia River Basin Fish and Wildlife Program (NPPC 1994) objectives was the right bank of Mill Creek: Upper study reach. Mill Creek: Mouth site is classified as a B channel type. B channel types have been characterized as being relatively stable (Rosgen 1996). Mill Creek: Upper is stream classified as a C channel type. C channel types are susceptible to accelerated bank erosion, particularly by the presence and condition of the riparian vegetation.

Bank stability surveys have not yet been repeated at these study reaches, so trend analysis will be performed after additional surveys have been completed. A trend will also develop as additional data is collected.  Monitoring should continue at until the 90% stability level is met at both study reaches, and to ensure that site meeting the objective do not fall below 90%.

Sites not meeting management objectives should have riparian vegetation planted. When applicable, bio-engineering may also be implemented to increase bank stability. Wherever possible, the exclusion of cattle should also continue until bank stability meets the management objective.

Channel Profile: Cross-sections and Thalweg Profiles

Cross-section and thalweg profiles are measured at all established monitoring reaches. These profiles will be used to collect data for analysis on several features including entrenchment, riffle to pool ratios, pools per mile, and residual pool volume. Stream morphological features such as these help determine the amount and type of habitat available to salmonid fishes and macroinvertebrates. Each habitat plays an important part throughout the lifecycle of salmonids and other fish species, providing a source of food, cover, rearing and spawning habitat.

Channel Cross-sections

Description

Cross-section measurements are useful for measuring channel form, including cross-sectional area, width, depth, width:depth ratios, and entrenchment.

Field Procedure

Channel cross-sections were measured once for each habitat type (glide, pool, riffle, and run) found within each reach. The location of a cross-section was representative of average stream conditions for that habitat type. For example, at a reach that consisted of pool, riffle, and run habitat, one cross-section was measured at a representative pool, one at a representative riffle, and one at a run—for a total of three cross-sections. The endpoints of each cross-section were permanently marked with rebar stakes.

All measurements were referenced to a benchmark. A site map or sketch showing the location was also included in the original survey notes.  The benchmark establishes elevation and survey controls, and it serves to relocate the cross-section in the future (Harrelson 1994).

Each cross-section measurement was started at the left end point, oriented while looking downstream, and measurements were taken at each change in slope.  Whenever possible, the survey instrument was set up on the low terrace so that all sites were easily seen and the level did not have to be moved during the survey. Measurements were always taken at bankfull and the wetted edge of water.

Standards

The Columbia River Basin Fish and Wildlife Program (NPPC 1994) outlines objectives to improve stream morphology (the structure and quality) to benefit salmon and steelhead. Several stream morphology variables can be analyzed.  For this project cross-sectional area, width, depth, width:depth ratio, and entrenchment ratio are analyzed (Appendix B).

Channel Cross-Sectional Area

From the cross-sectional measurements, two channel area measurements were generated: bankfull cross-sectional area and wetted cross-sectional area. Whenever possible, trend analysis, plotting value versus year, was completed to show the trend.

Channel Width

From the cross-sectional measurements, two channel width measurements were generated: bankfull width and wetted width. Whenever possible, trend analysis, plotting value versus year, was completed to show the trend.

Channel Depth

From the cross-sectional measurements, two channel depth measurements were generated: average bankfull depth and average wetted depth. Whenever possible, trend analysis, plotting value versus year, was completed to show the trend.

Width:Depth Ratio

From the channel depth and width measurements, a width: depth ratio was calculated for wetted and bankfull measurements. Whenever possible, trend analysis, plotting value versus year, was completed to show the trend.

Entrenchment Ratio

The entrenchment ratio is the ratio of the width of the flood-prone area to the surface width of the bankfull channel. The flood-prone area width was measured at the elevation that corresponds to twice the maximum depth of the bankfull channel as taken from the established bankfull stage (Rosgen 1996). Whenever possible, this measurement was taken at a riffle cross-section.  The entrenchment ratio was used to estimate the elevation of areas prone to frequent flooding, and determine stream classification type. It was calculated by dividing the flood-prone width by the bankfull width.

Results

Channel profile surveys were conducted at Mill Creek: Upper study reach in 2000 and 2004. In 2005, channel profile surveys were also conducted at Mill Creek: Mouth to establish a baseline of stream morphology conditions. Trend analysis of these conditions will be performed after subsequent surveys have been completed.

At Mill Creek: Mouth, cross-sectional area varied greatly between riffle and pool habitat (Figure 21). Pool habitat had the greatest area (68.80 sq.ft.), followed by riffles with 36.31 sq.ft. Bankfull width was greater within the riffle (31.89 ft.) and only slightly less within the pool (28.23 ft.). Maximum thalweg depth was 2.00 feet in the riffle. In comparison, pool habitat was more than two times deeper, reaching 4.25 feet. Width:depth ratio varied greatly, with 11.59 in pool habitat and 28.01 in the riffle. Entrenchment ratio was nearly equal in both habitats.

Overall bankfull width increased at Mill Creek: Upper from 2000-2004 (Figure 22). Bankfull width of the riffle increased from 20.72 ft. to 30.59 ft. Width of the pool increased at a slower rate, from 24.30 ft in 2000 to 27.82 ft in 2004.

# Figure 21. Mill Creek: Mouth results for channel cross-section measurements.

# Figure 22. Trend of bankfull width at Mill Creek: Upper study reach.

From 2000-2004, maximum thalweg depth of pool habitat increased from 2.60 ft. to 3.15 ft. (Figure 23). At the same time, maximum thalweg depth of riffle habitat decreased from 2.22 ft. in 2000 to 1.93 ft in 2004.

# Figure 23. Trend of maximum thalweg depth at Mill Creek: Upper study reach.

Overall, bankfull cross-sectional area increased at Mill Creek: Upper study reach from 2000-2004 (Figure 24). Cross-sectional area of pool habitat increased at a slightly faster rate than riffle habitat. In 2000, cross-sectional area was greater in the riffle (26.39 sq.ft) than the pool (25.10 sq.ft.). However, in 2004 roles had reversed and cross-sectional area was greater in the pool (28.03 sq. ft.) than in the riffle.

The width:depth ratio of pool and riffle habitat increased from 2000-2004 (Figure 25). Within riffle habitat, width:depth ratio increased significantly from 16.27 in 2000, to 33.37 in 2004. In 2000, the width:depth ratio of pool habitat (23.53) was greater than that of riffle habitat. That changed in 2004, despite an increase in width:depth ratio within the pool (27.91).

# Figure 24. Trend of bankfull cross-sectional area at Mill Creek: Upper study reach.

# Figure 25. Trend of width:depth ratio at Mill Creek: Upper study reach.

From 2000-2004, entrenchment ratio decreased overall, in both riffle and pool habitat (Figure 26). Entrenchment ratio of the riffle was 2.93 in 2000 and decreased to 1.91 in 2004. Entrenchment ratio of the pool decreased at a slower rate, from 2.17 in 2000 to 1.90 in 2004.

# Figure 26. Trend of entrenchment ratio at Mill Creek: Upper study reach.

Discussion and Conclusions

Stream channel stability is attained when the channel dimension, pattern, and profile are maintained over time with the stream neither aggrading nor degrading.  A stream must be able to transport sediment, bedload and suspended sediment, consistently over time in synchronization with the local scour and deposition.  If a stream channel migrates laterally and maintains bankfull width and width:depth ratio, then the stream is considered to be an active, self-maintaining system (Rosgen 1996).

The bankfull stage and correlating stream flows provide the formation, maintenance, and dimensions of the stream channel as it exists under the current conditions.  Bankfull stage has been used by Leopold, Dunne, Rosgen, and many others to form correlations between bankfull discharge and the channel dimensions of area, width, and depth at this flow.  Dunne and Leopold (1978) defined bankfull as “The bankfull stage corresponds to the discharge at which channel maintenance is the most effective, that is, the discharge at which moving sediment, forming or removing bars, forming or changing bends and meanders, and generally doing work that results in the average morphologic characteristics of channels.” The channel dimensions can be affected by such activities as channelization, changes in riparian vegetation through management activities, changes in the hydrograph, and changes in the sediment regime.

Mill Creek: Mouth study reach is B-type stream that is moderately entrenched with a width:depth ratio of 28.01, and a bankfull width of 31.89 feet in riffle habitat. The maximum thalweg depth of pool and riffle habitats was 4.25 feet and 3.00 feet, respectively. Cross-sectional area was greater in pool habitat, due to the deeper maximum thalweg depth found in pools.

At Mill Creek: Upper study reach is a C-type stream that is slightly entrenched with a width:depth ratio of 33.37, and a bankfull width of 30.59 feet in riffle habitat. The maximum thalweg depth of pool and riffle habitats was 3.15 feet and 1.93 feet, respectively. Cross-sectional area was greater in riffle habitat due to the greater bankfull width. Bankfull channel width increased by 9.87 ft within the riffle, while maximum thalweg depth decreased by 0.29 ft. The widening of the bankfull channel also decreased the entrenchment ratio from 2.91 in 2000 to 1.91 in 2004. Despite an increase in maximum thalweg depth, the widened bankfull channel also resulted in a higher width:depth ratio (33.37) in 2004.

Thalweg (Longitudinal) Profile

Description

Thalweg profile measurements are used to determine changes in channel shape on a longitudinal scale. These measurements also determine habitat conditions and pool frequency within a reach, as well as aggradation or degradation of the stream channel, important variables for salmonid rearing and over-wintering habitat.

Field Procedure

Thalweg profiles were measured within the designated reaches for the entire reach length.  Measurements were taken at the water surface, bankfull, low bank, and thalweg at each riffle, pool, or significant change in channel slope perpendicular to the stream flow (Harrelson 1994).  Measurements were recorded using the same survey instrument used for cross-sectional surveys.

Standards

The Columbia River Basin Fish and Wildlife Program (NPPC 1994) outlines objectives to improve stream morphology (the structure and quality) to benefit salmon and steelhead. Several stream morphology variables were analyzed to determine changes in channel shape, habitat conditions, and aggradation or degradation of the stream channel.  Longitudinal profile data was analyzed to determine residual pool depth, pools per mile, and riffle to pool ratios. Trend analysis for longitudinal profile characteristics will be completed after additional surveys have been completed.

Residual Pool Depth

Pools are defined as the area of the stream channel that would have a concave profile along the longitudinal axis of the stream, or the area of the stream channel that would contain water, even if there were no flow (MacDonald 1991).  Residual depth is the difference in depth or bed elevation between the max pool depth and the downstream riffle crest (Lisle 1987).

A decrease in residual pool depth is a direct indication of decreased pool volume.

The Columbia River Basin Fish and Wildlife Program (NPPC 1994) outlines objectives to actively restore riparian vegetation if there is a declining trend in pool volume or frequency.

Residual depth was calculated for each pool from the data generated from thalweg profiles.  The average residual pool depth for the reach was also computed. Whenever possible, trend analysis was performed, plotting average residual pool depth versus year, to show trends within the study reach.  A positive slope indicates that pool depth is increasing, therefore generating more habitat area for adult salmonids.  A negative slope indicates that pool depth is decreasing, which suggests that active restoration is necessary (i.e. riparian vegetation restoration or reducing road densities and other sources of sediment).

Pools Per Mile

Pools per mile was calculated from the number of pools counted within the total length of the reach.

5280 ft         	x      # of pools within the reach      =     Pools per mile

length of reach (ft)

Fewer pools per mile indicate insufficient spawning, rearing and over-wintering habitat. A lack of pools suggests poor overall habitat inconducive to fish survival and reproduction.

According to Leopold (1964), a meandering channel is expected to have pools spaced at repeating distances of 5 to 7 bankfull widths.  Streams with step-pool morphology are expected to have a pool spacing based on 2 to 4 bankfull widths (Leopold et al 1964). To facilitate data analysis, expected pool spacing based on bankfull widths was converted to pools per mile. The recommended number of pools per mile based upon Leopold’s standards is listed with the longitudinal profile results (Table 8).

According to standards established by the Columbia River Basin Fish and Wildlife Program (NPPC 1994), the optimum number of pools per mile is based on wetted channel width (Table 9). Wetted channel width dimensions are listed with the channel profile results under Appendix C. The wetted width, bankfull width, recommended pools per mile, and actual pools per mile in each reach are summarized in (Table 9).

## Table 8. Mill Creek watershed pools per mile compared to recommended pools per mile, based upon wetted and bankfull widths.

|  | Mill Creek Watershed |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Year | Actual Pools per Mile | Recommended NPPC | Recommended Leopold | Wetted Width (ft) | Bankfull Width (ft) |
| Mill Creek: Mouth | 2005 | 84.48 | 70 | 41-83 | 16.85 | 31.89 |
| Mill Creek: Upper | 2000 | 62.71 | 70 | 36-51 | 14.06 | 20.72 |
|  | 2004 | 65.00 | 70 | 24-34 | 14.33 | 30.59 |

## Table 9. NPPC 1994 recommended pools per mile based on wetted width.

| NPPC 1994 Standard |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Wetted Width (ft): | 5 | 10 | 15 | 20 | 25 | 50 | 75 | 100 | 125 | 150 | 175 | 200 |
| Pools per Mile | 184 | 96 | 70 | 56 | 47 | 26 | 23 | 18 | 14 | 12 | 10 | 0 |

Riffle:Pool Ratios

Riffle:pool ratios were determined from data collected in the longitudinal profile. The percentage of riffle habitat within the reach was divided by the percentage of pool habitat within the reach to calculate the riffle:pool ratio. The ideal riffle:pool ratio is 1, where riffles and pools exist in nearly equal proportions. High riffle:pool ratios suggest a lack of rearing/over-wintering habitat for salmonids. Ratios also provide baseline data to characterized habitat stability.

Results

Longitudinal profile surveys were conducted at Mill Creek: Upper study reach in 2000 and 2004. In 2005, channel profile surveys were also conducted at Mill Creek: Mouth to establish a baseline of stream morphology conditions. Trend analysis of these conditions will be performed after subsequent surveys have been completed.

At Mill Creek: Upper study reach, average residual pool depth remained unchanged at 1.07 ft from 2000-2004 (Figure 27). Residual pool depth at Mill Creek: Mouth was 0.74 ft in 2005.

Mill Creek: Mouth study reach contained the highest number of pools per mile, with 84.48 (Figure 28). Pools per mile increased at Mill Creek: Upper from 62.71 in 2000, to 65.00 in 2004.

# Figure 27. Average residual pool depth at Mill Creek: Mouth and Upper study reaches.

# Figure 28. Pools per mile at Mill Creek: Mouth and Upper study reaches.

Baseline data collected in 2005, Mill Creek: Mouth study reach had a riffle:pool ratio of 2.13 (Figure 29). Riffle:pool ratio increased at Mill Creek: Upper study reach, from 2.03 in 2000 to 2.70 in 2004.

# Figure 29. Riffle:pool ratio at Mill Creek: Mouth and Upper study reaches.

Discussion and Conclusions

Watershed disturbances as a result of management practices and activities in riparian areas can have a negative impact on pools.  Pools are particularly important to fish ecology.  Anadromous fish utilize pools through out their life history.  Young of the year use deep pools for protection from predators and as a thermal refuge to escape higher summer water temperatures.  Adults use pool tailouts for spawning due to take advantage of hydrologic characteristics.  Trend monitoring of residual pool depths is essential to determine any increase or decrease in pool habitat for salmonids.  A decrease in residual pool depth indicates that active restoration should be initiated to increase the amount of habitat. Mill Creek: Mouth data collected in 2005 established baseline characteristics for the study reach. Trend analysis will be completed after the next scheduled survey.

Residual Pool Depth

Residual pool depth was greatest at Mill Creek: Upper study reach (1.07 ft.) than at Mill Creek: Mouth (0.74 ft.). However, Mill Creek: Mouth contained a greater number of pools per mile (84.48) than Mill Creek: Upper study reach (65.00) in 2004. These differences can most likely be attributed to individual characteristics of channel morphology such as stream type and slope. For example, with the steeper channel slope of Mill Creek: Mouth a higher frequency of smaller pools is to be expected. The lower frequency of larger pools is more characteristic of the meandering stream morphology at Mill Creek: Upper study reach. Based upon data collected in 2000 and 2004, the trend of residual pool depth at Mill Creek: Upper is stable.

Pools per Mile

Both study reaches met Leopold’s recommended number of pools per mile based upon bankfull width spacing (Table 8). However, Mill Creek: Mouth was the only reach to meet both Leopold’s and the NPPC standard.

The Mill Creek: Mouth site exhibited step-pool morphology, and contained 84.48 pools per mile.  This exceeded the estimated standard of 41-83 pools per mile based upon Leopold’s spacing of 2-4 bankfull widths. It also exceeded the estimated standard of 56-70 pools per mile based upon wetted width (NPPC 1994).

Mill Creek: Upper exhibited a meandering morphology, and contained 62.71 pools per mile in 2000 and 65 pools per mile in 2004.  This exceeded the estimated standard of 36-51 pools per mile based upon Leopold’s spacing of 5-7 bankfull widths. However, it did not meet the estimated standard of 70-96 pools per mile based upon wetted width (NPPC 1994).

Channel morphology changes over time, and future surveys will reveal changes in the number of pools per mile within each reach.

Riffle:Pool Ratios

Pools provide essential rearing and over-wintering habitat for salmonid species. However, riffles are also important for their ability to increase dissolved oxygen and habitat diversity. The ideal proportion of riffle and pool habitat is 1:1, or 1.00, providing both habitat diversity and rearing/over-wintering habitat.

Riffle:pool ratio was highest at Mill Creek: Upper study reach (2.70) in 2004, indicating that this reach was dominated by riffle habitat, with fewer pools. Due to the smaller proportion of pool habitat, this reach may provide less than ideal rearing or over-wintering habitat for salmonids. At Mill Creek: Mouth, the riffle:pool ratio was slightly lower, with 2.13 in 2005. This also indicates a less than ideal proportion of pool habitat.

While the riffle:pool ratio at Mill Creek: Mouth indicated a greater proportion of riffle habitat, this reach contained a high frequency of pools per mile. This suggests that there were a large number of small pools and a small number of large riffles within the reach. Subsequent monitoring surveys will provide the data necessary to determine if the amount of pool habitat is increasing (positive trend) or decreasing (negative trend) within each study reach.

Macroinvertebrates

Description

The abundance, density, or number of aquatic macroinvertebrates per unit area is an indicator of habitat availability and fish food abundance. Macroinvertebrates have also been used to detect nutrient enrichment, high sediment loads, low dissolved oxygen, and thermal impacts (National Aquatic Monitoring Center 2004).

Macroinvertebrate samples were collected at Mill Creek: Bridge and two locations (Lower and Middle) within the Mill Creek: Upper study reach from 2003-2004. Beginning in 2005, macroinvertebrate samples were collected at Mill Creek: Mouth and one location within the Mill Creek: Upper study reach.

Field Procedure

Kick-net samples were taken at each reach, in three randomly selected low gradient riffle habitats. One person held a 1000 μm mesh serber sampler securely in place while a second person kicked up the substrate directly upstream of the serber for one minute. Samples were rinsed into a bucket or appropriate container after each sample to prevent the loss of macroinvertebrates back into the stream. Macroinvertebrate samples were transferred to a labeled container filled with approximately 75% ethanol, leaving no headspace.

Standards

Data from samples collected in 2003 were analyzed by the National Aquatic Monitoring Center in Logan, Utah. The first 600 macroinvertibrates encountered from each sample were identified by genus. Families of macroinvertebrates have an assigned Hilsenhoff Biotic Index (HBI) value from 0-10, where 10 represents taxa found only in severely polluted waters. The HBI value was used to determine the abundance of pollution intolerant and tolerant taxa in a reach. This index helps detect high sediment loads, low dissolved oxygen, and thermal impacts, based upon the abundance or lack of macroinvertebrates tolerant/intolerant of these conditions. HBI values indicate the following water conditions:

  - Clean

  - Slightly Enriched

  - Enriched

7-10	Polluted

###### A lack of pollution intolerant macroinvertebrates will indicate a need for continuing restoration activities.

Beginning in 2005, macroinvertebrates samples will be analyzed by EcoAnalysts, Inc. in Moscow, Idaho according to Idaho DEQ protocol. This protocol utilizes a muli-metric index of macroinvertebrate species and sub-species to identify streams impacted by pollution. An absence of macroinvertebrates that inhabit unpolluted water will indicate a need for continued restoration.

Results

The data analyzis report for macroinvertebrate samples collected in 2003 has been received by the Nez Perce Tribe Watershed Division. However, results for 2004 and 2005 data have not yet been received at this time.

The Mill Creek: Lower sample received an HBI score of 2.48 that indicates slightly enriched stream conditions (Figure 30). The Mill Creek: Bridge sample received the highest HBI score of 3.22, also indicating slightly enriched stream conditions. Mill Creek: Middle sample received an intermediate HBI score of 2.73, which is less than the Mill Creek: Bridge sample but still indicates slightly enriched stream conditions.

# Figure 30. Hilsenhoff Biotic Index (HBI) scores for three samples taken within Mill Creek watershed, 2003.

Discussion and Conclusions

The macroinvertebrate data indicates that Mill Creek: Bridge sample site suffered from the greatest amount of organic enrichment in 2003. Sample 1 (Mill Creek: Lower) had the least amount of organic enrichment (2.48), and Sample 3 taken a short distance upstream was only slightly more enriched (2.73). Efforts to mitigate land management activities that cause enrichment (timber harvest and overgrazing) should continue within Mill Creek and its tributaries.

Monitoring of these and other sample sites, combined with additional monitoring variables, will help to assess any changes in water quality so that an adaptive management strategy may be implemented. Conclusions for 2004 and/or 2005 macroinvertebrate samples will be withheld until results have been received from the laboratory.

Salmonid Densities

Description

Snorkel surveys and data analysis of salmonid densities within the Mill Creek watershed were conducted by the Nez Perce Tribe Division of Fisheries Resources Management: Orofino Monitoring and Evaluation crew (BPA Project # ) from 2003 to 2005. Reports will be shared with interested parties.

SUMMARY

- High water temperature was longer-lasting in downstream reaches, possibly due to the cumulative effects of high upstream water temperature.

- Stream discharge increased at base flows, which is a positive influence on fish habitat, increasing habitat area and reducing competition while lowering water temperature.

- Very few woody plants were found at Mill Creek: Upper study reach. Browsing was a significant factor limiting plant health, annual growth, and ultimately the establishment of mature riparian vegetation.

- Insufficient large woody debris within streams may be due to low recruitment from upstream and a lack of riparian vegetation to supply large wood material.

- Bed material composition was primarily cobble, ranging from small cobble at Mill Creek: Upper to large cobble at Mill Creek: Mouth. Channel substrate at Mill Creek: Upper increased in size from very coarse gravel (36 mm) to small cobble (72 mm), a positive change for spawning and rearing habitat.

- Percent of cobble embeddedness decreased by 14.26%, indicating successful restoration efforts.

- Percent fines less than 6 mm were highest at Mill Creek: Mouth. Additional data will improve the accuracy of this measurement. No correlation between stream slope and percent fines was found within the Mill Creek watershed.

- Mill Creek: Upper displayed the lowest bank stability. Cattle within the meadow may have impacted bank stability within the upper meadow. Unstable banks may also be contributing fine particles directly into the stream channel, increasing percent fines and cobble embeddedness.

RECOMMENDATIONS

- Continue to restore riparian vegetation in impacted areas to increase bank stability, provide canopy cover and reduce water temperature, and increase the recruitment of large woody debris into the stream channel. Meanwhile, the preservation of existing riparian vegetation is critical.

- Monitoring of stream discharge should continue in order to evaluate changes in flow regime.

- Future revegetation projects should include a diversity of plant genera and species. Specifically, thinleaf alder (Alnus incana), sitka alder (A. sinuata), redtwig dogwood (Cornus sericea), roses (Rosa spp.) and snowberry (Symphoricarpus spp.). Species selection should be based upon site-specific conditions to increase the chance of plant success.

- In areas where timber harvest or road-building have impacted the recruitment of large woody debris, replanting long-lived tree species may increase recruitment over time.

- Continue monitoring changes in bed material composition to ensure a consistent, positive trend.

- Continue restoration until cobble embeddedness objectives are met.

- Construct additional fencing exclosures to reduce livestock access to stream and increase bank stability, particularly at other meadows within the Mill Creek watershed.

- Continue road and culvert maintenance to reduce surface erosion in streams.

- Minimize soil disturbances such as construction of new roads and stream crossings to reduce fine particle deposition in streams.

REFERENCES

Bevenger, G.S. and King, R.M. 1995. A Pebble Count Procedure for Assessing Watershed Cumulative Effects. Res. Pap. RM-RP-319. Fort Collins, CO: U.S. Department of Agriculture, Forest Service, Rocky Mountain Forest and Range Experiment Station. 17 p.

Bjornn, T. C, Resier, D. W.  1991. Habitat Requirements of Salmonids in Streams.  American Fisheries Society Special Publication 19:83 – 138

Brett, J. R. , J. E. Shelbourn, and C. T. Shoop.  1969. Growth rate and body composition of fingerling sockeye salmon, Oncorhynchus nerka, in relation to temperature and ration size.  Journal of the Fisheries Research Board of Canada 26:2362 – 2394.

Burns, David C and R. E. Edwards. 1985. Embeddedness of Salmonid Habitat of Selected Streams on the Payette National Forest. Payette National Forest.

Center for Water and Watershed Studies. 2004. Large Woody Debris, How Much is Enough? University of Washington, Seattle, Washington.

Chapman, D. W. 1966.  Food and space as regulators of salmonid populations in streams.  American Naturalist 100:345 – 357.

Harrelson, C.C., C.L. Rawlins, J.P. Ptyondy. 1994. Stream channel reference sites: an illustrated guide to field technique. Gen. Tech. Rep. RM-245. Fort Collins, CO: U.S. Department of Agriculture, Forest Service, Rocky Mountain Forest and Range Experiment Station. 61 pp.

Johnson, Charles Grier Jr. 1993. Common Plants of the Inland Pacific Northwest. USDA Forest Service. Pacific Northwest Region

Leopold, L. B., M. G. Wolman, J.P. Miller. 1964. Fluvial Processes in Geomorphology. Dover Publications, New York, NY.

Leopold, Luna. B.  (1994): “A View Of The River”.  Harvard University Press, Cambridge, Mass.:  298 pp.

Leopold, Luna B., W.W. Emmett, H.L. Silvey, and D.L. Rosgen. 1996. A guide to field identification of bankfull stage in the western United States [video cassette]. USDA Forest Service, Rocky Mountain Forest and Range Experiment Station.

Lisle, Thomas E. 1987.  Using “residual depths” to monitor pool depths independently of discharge.  Res.  Note  PSW-394.  Berkeley,  CA:  Pacific Southwest Forest and Range Experiment Station, Forest Service, U.S. Department of Agriculture; 4 p.

Mabbot, L. B. 1982. Density and habitat of wild and introduced juvenile steelhead trout in the Lochsa River drainage, Idaho.  Master’s thesis.  University of Idaho, Moscow.

MacDonald, Lee H., Alan W. Smart, Robert C. Wissmar.1991. Monitoring Guidelines to Evaluate Effects of Forestry Activities on Streams in the Pacific Northwest and Alaska. EPA/910-91-001. U.S. Environmental Protection Agency,  Region 10. University of Washington, Center for Streamside Studies, AR-10, College of forestry and College of Ocean and Fishery Sciences. 166 pp.

McRoberts, Heidi. 2002. Stream Habitat  Evaluation of the McComas Meadows Reach, Meadow Creek, South Fork Clearwater River. Master’s Thesis. University of Idaho, Moscow.

Meehan, W.R. 1991. Influences of Forest and Rangeland Management on Salmonid Fishes and Their Habitats. American Fisheries Society. Evans City, Pennsylvania.

Monan, G. E., J. H. Johnson, and G. F. Esterberg. 1975. Electronic tags and related tracking techniques aid in study of migrating salmon and steelhead trout in the Columbia River Basin. Marine Fisheries Review 37(2):9-15.

Montgomery, David R., J.M. Buffington, R. D. Smith, K.M. Schmidt, and G.Pess. 1995. Pool spacing in forest channels. Water Resources Research 31 (4):1097-1105

Northwest Power Planning Council. 1994. Columbia River Basin Fish and Wildlife Program. Northwest Power Planning Council, Portland, Oregon.

Overton, C. Kerry, John D. McIntyre, Robyn Armstrong, Shari L. Whitwell, KellyA. Duncan. 1995. User’s Guide to Fish Habitat: Descriptions that Represent Natural Conditions in the Salmon River Basin, Idaho. Gen. Tech. Report INT-GTR-322. U.S. Dept of Agruculture, Forest Service, Intermountain Research Station. 142pp.

Overton, C.K., S.P. Wollrab, B.C. Roberts, M.A. Radko. 1997. R1/R4 (Northern/Intermountain Regions) Fish and Fish Habitat Standard Inventory Procedures Handbook. Gen. Tech. Rep. INT-GTR-346. Ogden, UT: US Department of Agriculture, Forest Service, Intermountain Research Station. 77 pp.

Rose, Robin, Caryn E. C. Chachulski, Diane L. Haase. 1998. Propagation of Pacific Northwest Plants. Oregon State University Press, Corvallis, Oregon. 248 pp.

Rosgen, David L. 1996. Applied River Morphology. Wildland Hydrology Books,

Pagosa Springs, Colorado.

Thurow, R.F. 1994. Underwater Methods for Study of Salmonids in the Intermountain West. Gen. Tech. Rep. INT-GTR-307. Ogden, UT: US Department of Agriculture, Forest Service, Intermountain Research Station. 28 pp.

Wolman, M.G. 1954. A Method of Sampling Coarse River-Bed Material. Transaction, American Geophysical Union. Volume 35. Number 6.:951-956.

Appendix A: Daily average water temperatures at Mill Creek watershed temperature monitoring locations.

Mill Creek: Mouth

Mill Creek: Middle Meadow

Mill Creek: Upper Meadow (Downstream)

Mill Creek: Upper Meadow (Upstream)

Appendix B: Channel cross-section dimensions surveyed at Lolo Creek study reaches, riffle and pool habitats.

| Mill Creek: Mouth |  |  |  |  |  |  |  |  | Channel Type: B |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Watershed Size: 36.3 mi. 2 |  |  |  |  |  |  |  |  |  |  |
| Habitat Type | Base Flow |  |  |  |  | Bankfull Flow |  |  |  |  |
|  | Area (ft2) | Width (ft) | Maximum Thalweg Depth |  | Width: Depth Ratio | Area (ft2) | Width (ft) | Maximum Thalweg Depth | Width: Depth Ratio | Entrenchment Ratio |
| Pool | 13.51 | 14.34 | 1.78 |  | 15.21 | 68.8 | 28.23 | 4.25 | 11.59 | 1.45 |
| Riffle | 7.16 | 16.85 | 0.78 |  | 39.65 | 36.31 | 31.89 | 2 | 28.01 | 1.41 |

| Mill Creek: Upper |  |  |  |  |  |  |  | Channel Type: C |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Watershed Size: 12 mi. 2 |  |  |  |  |  |  |  | Habitat Type: Pool |  |
| Year | Base Flow |  |  |  | Bankfull Flow |  |  |  |  |
|  | Area (ft2) | Width (ft) | Maximum Thalweg Depth | Width: Depth Ratio | Area (ft2) | Width (ft) | Maximum Thalweg Depth | Width: Depth Ratio | Entrenchment Ratio |
| 2000 | 11.12 | 10.76 | 1.62 | 10.41 | 25.1 | 24.3 | 2.6 | 23.53 | 2.17 |
| 2004 | 8.71 | 8.58 | 1.73 | 8.44 | 27.72 | 27.82 | 3.15 | 27.91 | 1.9 |

| Mill Creek: Upper |  |  |  |  |  |  |  | Channel Type: C |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Watershed Size: 12 mi. 2 |  |  |  |  |  |  |  | Habitat Type: Riffle |  |
| Year | Base Flow |  |  |  | Bankfull Flow |  |  |  |  |
|  | Area (ft2) | Width (ft) | Maximum Thalweg Depth | Width: Depth Ratio | Area (ft2) | Width (ft) | Maximum Thalweg Depth | Width: Depth Ratio | Entrenchment Ratio |
| 2000 | 7.78 | 14.06 | 1.09 | 25.42 | 26.39 | 20.72 | 2.22 | 16.27 | 2.93 |
| 2004 | 5.38 | 14.33 | 0.69 | 38.18 | 28.03 | 30.59 | 1.93 | 33.37 | 1.91 |

Appendix C: Longitudinal profile dimensions surveyed at Mill Creek study reaches, riffle and pool habitats.

| Mill Creek: Mouth |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Year | Residual Pool Depth |  |  | Pools Per Mile |  | Pool to Riffle Ratio |  |  |
|  | Min. | Ave. | Max. | Measured Pools Per Mile | Expected Pools Per Mile | Percent of Riffles | Percent of Pools | Riffle:Pool Ratio |
| 2005 | 0.18 | 0.74 | 1.12 | 84.48 | 41-83 | 68% | 32% | 2.13 |

| Meadow Creek - Meadow 1 |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Year | Residual Pool Depth |  |  | Pools Per Mile |  | Pool to Riffle Ratio |  |  |
|  | Min. | Ave. | Max. | Measured Pools Per Mile | Expected Pools Per Mile | Percent of Riffles | Percent of Pools | Riffle:Pool Ratio |
| 2000 | 0.32 | 1.07 | 2.41 | 62.71 | 36-51 | 67% | 33% | 2.03 |
| 2004 | 0.5 | 1.07 | 1.8 | 65.00 | 24-34 | 73% | 27% | 2.70 |